SECTION A

SOLICITATION/CONTRACT FORM

A.1	RESERVED

A.2	TABLE OF CONTRACT CONTENTS

- RESERVED

  - RESERVED

  - TABLE OF CONTRACT CONTENTS

- SUPPLIES OR SERVICES AND PRICE/COSTS

  - SUPPLIES AND/OR SERVICES TO BE FURNISHED

  - ESTIMATED COST AND FEE

  - FEE STRUCTURE

  - CONTRACT FUNDING

  - OPTION(S) TO EXTEND COMPLETION OF WORK

  - CONTRACT ADJUSTMENT FOR LANDINGS AT SITES OTHER THAN KSC

  - TOTAL ANNUAL FUNDING PROFILE

- DESCRIPTION/SPECIFICATIONS/STATEMENT OF WORK

  - SCOPE OF WORK

- PACKAGING AND MARKING

  - PACKAGING AND MARKING

- INSPECTION AND ACCEPTANCE

  - LISTING OF CLAUSES INCORPORATED BY REFERENCE

  - SHIPPING INSTRUCTIONS

  - HIGHER-LEVEL CONTRACT QUALITY REQUIREMENT (GOVERNMENT SPECIFICATION)

  - HUMAN SPACE FLIGHT ITEM

  - RESERVED

  - RESERVED

- DELIVERIES OR PERFORMANCE

  - LISTING OF CLAUSES INCORPORATED BY REFERENCE

  - COMPLETION OF WORK

  - PLACE OF PERFORMANCE

  - BILLS OF LADING

  - FLIGHT ITEM

  - UNFINISHED WORK CONTENT TRANSFERRED FROM SFOC INTO SPOC

- CONTRACT ADMINISTRATION DATA

  - LISTING OF CLAUSES INCORPORATED BY REFERENCE

  - SUBMISSION OF VOUCHERS FOR PAYMENT

  - RESERVED

  - RESERVED

  - TECHNICAL DIRECTION

  - RESERVED

  - FINANCIAL REPORTING OF NASA PROPERTY IN THE CUSTODY OF CONTRACTORS

  - RESERVED

  - DESIGNATION OF CONTRACTING OFFICERS TECHNICAL MANAGEMENT REPRESENTATIVES

  - SECURITY/BADGING REQUIREMENTS FOR FOREIGN NATIONAL VISITORS AND EMPLOYEES/REPRESENTATIVES OF FOREIGN CONTRACTORS

  - GOVERNMENT-FURNISHED PROPERTY – SPECIAL PROVISION

  - INSTALLATION PROVIDED SERVICES (IPS)

  - SPECIAL COST PROVISIONS

  - RESERVED

  - TECHNOLOGY TRANSFER

  - MANAGEMENT OF POST DD 250 PROPERTY

  - AWARD FEE FOR SERVICE CONTRACTS

  - ADVANCE AGREEMENT ON IMPLEMENTATION OF THE SINGLE NON-CONFORMANCE SYSTEM (SNCS)

- SPECIAL CONTRACT REQUIREMENTS

  - LISTING OF CLAUSES INCORPORATED BY REFERENCE

  - REPRESENTATIONS, CERTIFICATIONS, AND OTHER STATEMENTS OF OFFERORS

  - SMALL BUSINESS SUBCONTRACTING GOALS

  - USE OF JSC CALIBRATION LABORATORY

  - RESERVED

  - MOTOR VEHICLE MANAGEMENT

  - INDEMNIFICATION

  - PRIVACY OR SECURITY SAFEGUARDS

  - ASSOCIATE CONTRACTOR AGREEMENTS FOR ISS OPERATIONS AND UTILIZATION ACTIVITIES

  - CUSTODY AND DISPOSITION OF COMPUTER SOFTWARE

  - INFORMATION TECHNOLOGY PURCHASES

  - PROTECTION OF GOVERNMENT FIP ASSETS

  - RESERVED

  - EXPORT OF TECHNICAL DATA, DEFENSE SERVICES, COMPUTER SOFTWARE, OR HARDWARE

  - RESERVED

  - RESERVED

  - RESERVED

  - CONTINUOUS IMPROVEMENT/PARTNERING

  - ACCESS TO CONTRACTOR DATA

  - SPECIAL PROVISION FOR CONTRACT CHANGES

  - COMPLIANCE WITH APPLICABLE CENTER POLICIES AND PROCEDURES

  - SAFETY AND HEALTH PLAN

  - RESERVED

  - RESERVED

  - GOVERNMENT INSIGHT

  - RESERVED

  - ENGINEERING CHANGE PROPOSALS

  - SPACE FLIGHT AWARENESS PROGRAM

  - RESERVED

  - RESERVED

  - REQUIREMENT FOR COST TRACKING

  - PROCUREMENT DATA PACKAGE

  - LAUNCH SCHEDULE VARIATIONS

  - SELECTION OF FIRMS FOR ARCHITECT-ENGINEER (A-E) SERVICES

  - PROVISIONING PROCEDURES

  - RESERVED

  - RESERVED

  - RESERVED

  - ACTIVITY BASED COSTING

  - VALUE ENGINEERING

  - MINIMUM INSURANCE COVERAGE FOR VESSEL LIABILITY

  - RESERVED

  - RESERVED

  - RESERVED

  - OBSERVANCE OF LEGAL HOLIDAYS

  - ADMINISTRATIVE CONTRACT CLOSEOUT

  - ADJUSTMENT FOR FINAL SPACE SHUTTLE FLIGHT LAUNCH DATE

- CONTRACT CLAUSES

  - CLAUSES INCORPORATED BY REFERENCE

  - CLAUSES INCORPORATED BY REFERENCE

  - RESERVED

  - APPROVAL OF CONTRACT

  - NOTIFICATION OF EMPLOYEE RIGHTS CONCERNING PAYMENT OF UNION DUES OR FEES

  - HAZARDOUS MATERIAL IDENTIFICATION AND MATERIAL SAFETY DATA

  - RIGHTS IN DATA - GENERAL

  - INDUSTRIAL RESOURCES DEVELOPED UNDER DEFENSE PRODUCTION ACT TITLE III

  - CONTINUITY OF SERVICES

  - NOTIFICATION OF CHANGES

  - RESERVED

  - RESERVED

  - AUTHORIZED DEVIATIONS IN CLAUSES

  - SECURITY CLASSIFICATION REQUIREMENTS

  - SECURITY REQUIREMENTS FOR UNCLASSIFIED INFORMATION TECHNOLOGY RESOURCES

  - OMBUDSMAN

  - STATEMENT OF EQUIVALENT RATES FOR FEDERAL HIRES

  - BUY AMERICAN ACT – CONSTRUCTION MATERIALS

  - BUY AMERICAN ACT – CONSTRUCTION MATERIALS UNDER TRADE AGREEMENTS

  - PRICE ADJUSTMENTS FOR “MAKE OR BUY” CHANGES

  - RESERVED

  - RESERVED

  - RESERVED

- LIST OF ATTACHMENTS

  - STATEMENT OF WORK

    - STATEMENT OF WORK

    - PERFORMANCE REQUIREMENTS SUMMARIES

    - RESERVED

    - RESERVED

  - GLOSSARY, ACRONYMS, AND ABBREVIATIONS

  - RESERVED

  - RESERVED

  - DATA PROCUREMENT DOCUMENT

  - STATEMENT OF EQUIVALENT RATES FOR FEDERAL HIRES

  - WAGE DETERMINATIONS

  - FEE PLAN

  - GOVERNMENT-FURNISHED PROPERTY

  - INSTALLATION-PROVIDED SERVICES

  - APPLICABLE NASA POLICIES AND PROCEDURES

  - RESERVED

  - MAKE OR BUY PLAN

  - SMALL BUSINESS SUBCONTRACTING PLAN

  - RESERVED

  - CONTINUOUS IMPROVEMENT PLAN FOR THE SPACE PROGRAM OPERATIONS CONTRACT (SPOC)

  - CONTRACT SECURITY CLASSIFICATION SPECIFICATION

  - NASA CENTER SPECIFIC CLAUSES

  - PROVISIONING MANAGEMENT PLAN

  - RESERVED

  - FACILITIES AND ENVIRONMENTAL PROJECTS

  - RESERVED

  - STANDARDS, FOOD, AND SPECIFICATION LIST

  - RESERVED

  - RESERVED

  - RESERVED

  - RESERVED

  - IDIQ EFFORT

  - PERSONAL IDENTITY VERIFICATION (PIV) CARD ISSUANCE PROCEDURES

(END OF SECTION)

SECTION B

SUPPLIES OR SERVICES AND PRICES/COSTS

B.1	SUPPLIES AND/OR SERVICES TO BE FURNISHED

The Contractor shall perform Space Flight Operations as described in Section C and Attachments J-1 and J-5 during a 4-year base contract period beginning October 1, 2006 plus, if exercised, option periods of a single year (for a potential total period of performance of nine years).  The options shall consist of:

Option 1:	A single 1-year option period, extending performance from October 1, 2010, through September 30, 2011.

Option 2:	A single 1-year option period, extending performance from October 1, 2011, through September 30, 2012.

Option 3:	A single 1-year option period, extending performance from October 1, 2012, through September 30, 2013.

Option 4:	A single 1-year option period, extending performance from October 1, 2013 through September 30, 2014.

Option 5:	A single 1-year option period, extending performance from October 1, 2014, through September 30, 2015.

(End of clause)

B.2	ESTIMATED COST AND FEE

Contract cost and fees are:

- Estimated Cost*:	$	5,711,200,000

- Estimated Program Provisioning Cost:	$	9,284,431

- Estimated Transition Provisioning Cost:	$	4,739,916

- Estimated Constellation Provisioning Cost:	$	25,344,229

- Estimated Facilities Cost:	$	13,900,000

- Total Estimated Cost:	$	5,764,468,576

- Maximum Available Award Fee:	$	426,200,807

- Maximum Flight Performance Fee:	$	119,000,000

(i) 	Maximum End of Program Fee:	$	73,100,000

(j) 	Maximum Total Fee:	$	618,300,807

(k) 	Total Contract Value:	$	6,382,769,383

*Does not include estimated provisioning cost or estimated facilities costs.

(End of clause)

B.3	FEE STRUCTURE

The fee structure of this contract is described in Attachment J-8.

(End of clause)

B.4	CONTRACT FUNDING (1852.232-81) (JUN 1990)

- For purposes of payment of cost, exclusive of fee, in accordance with the Limitation of Funds clause, the total amount allotted by the Government to this contract is $714,332,550. This allotment covers the estimated period of performance from the effective date of the contract through March 14, 2007.

- An additional amount of $67,861,593 is obligated under this contract for payment of fee.

(End of clause)

B.5	OPTION(S) TO EXTEND COMPLETION OF WORK

- The Government may require the Contractor to continue performing services under this contract.  The Contracting Officer may exercise the option(s) by issuance of a unilateral contract modification 60 days or more before the completion date set forth in Section F.  Should the option(s) be exercised, the resultant contract will include all terms and conditions of the basic contract as it exists at the time the option is exercised, except for increases in estimated cost and fee and other changes indicated below:

|  | OPTION 1 10/01/2010 - 09/30/2011 | OPTION 2 10/01/2011 - 09/30/2012 | OPTION 3 10/01/2012 - 09/30/2013 | OPTION 4 10/01/2013 - 09/30/2014 | OPTION 5 10/01/2014 - 09/30/2015 |
| --- | --- | --- | --- | --- | --- |
| Clause B.2--Cost and Fee increased as follows: |  |  |  |  |  |
| Estimated Cost | TBN | TBN | TBN | TBN | TBN |
| Total Estimated Cost | TBN | TBN | TBN | TBN | TBN |
| Max. Available Fee | TBN | TBN | TBN | TBN | TBN |
| Total Option Value | TBN | TBN | TBN | TBN | TBN |
| Clause F.2 - Completion of Work Extended to: | Sep 30, 2011 | Sep. 30, 2012 | Sep. 30, 2013 | Sep. 30, 2014 | Sep. 30, 2015 |
| Paragraph (a) of J-28.2 ORDERING (FAR 52.216-18) (OCT 1995) Extended to: | Sep. 30, 2011 | Sep. 30, 2012 | Sep. 30, 2013 | Sep. 30, 2014 | Sep. 30, 2015 |
| Paragraph (d) of J-28.4 INDEFINITE QUANTITY (FAR 52.216-22) (OCT 1995) Extended to: | Sep. 30, 2011 | Sep. 30, 2012 | Sep. 30, 2013 | Sep. 30, 2014 | Sep. 30, 2015 |

H.46, Administrative Contract Closeout, and H.47, Adjustment for Final Space Shuttle Flight Launch Date, shall also be adjusted based upon the exercise of an option.

- (1)  The parties recognize that given the dynamic nature of the Space Shuttle Program and the length of time before these options, if exercised, would become effective, it is impossible to negotiate option prices prior to contract award with any reasonable degree of reliability.  Given these circumstances, the cost of each option will not be definitized at the time of award of this SPOC; rather, the parties agree to definitize the price of each option prior to exercise, in an amount not to exceed the NASA-approved budget for that option period.

  - In the event the Government decides to pursue the exercise of Option 1, 2, 3, 4, or 5, a Request for Proposal (RFP) will be issued to the contractor in sufficient time to negotiate a fair and reasonable price for the option that does not exceed the NASA-approved budget for the associated option period. It is understood that the Statement of Work requirements will be adjusted, if necessary, to reflect reductions in the program due to budgetary constraints.  The option(s) will reflect the same fee structure (e.g., type and ratio of fee pools) extant under the SPOC at the time of RFP release unless otherwise authorized in the RFP.

  - In the event the parties cannot agree on a definitized price for the option(s), the Government may exercise the option, including the same fee structure as the basic contract, at a total price equaling the NASA-approved budget for that option(s).  The work content for the option period will be commensurate with the budget for that period.  Failure to agree to this adjustment shall be a dispute under the “Disputes” clause of this contract.  However, nothing in this clause shall excuse the Contractor from proceeding with the contract as changed.

  - Release of an RFP for Option 1, 2, 3, 4, or 5 does not obligate the Government to exercise the option.

(End of clause)

B.6	CONTRACT ADJUSTMENT FOR LANDINGS AT SITES OTHER THAN KSC

The Government may require that the Space Shuttle land at sites other than KSC such as Dryden, White Sands Space Harbor (WSSH), TAL sites, and other emergency landing sites throughout the world.  Should the Space Shuttle Program decide a Dryden landing is necessary, and a landing occurs at Dryden, then the Contracting Officer will execute a contract adjustment by issuance of a unilateral contract modification.  Should the landing at Dryden be necessary due to the Contractor’s failure to meet performance criteria within the Statement of Work, the contractor shall support the Dryden landing at no increase in contract value, and execution of a contract adjustment shall not be necessary.  Should a contract adjustment be executed for a Dryden landing, the contract value will be increased as follows:

|  | LANDINGS IN FY 2007 | LANDINGS IN FY 2008 | LANDINGS IN FY 2009 | LANDINGS IN FY 2010 |
| --- | --- | --- | --- | --- |
| Estimated Cost | $1,729,691 | $1,781,224 | $1,835,286 | $1,934,459 |
| Max Available AF | 169,813 | 174,872 | 180,179 | 189,916 |
| End of Program Fee | 56,604 | 58,291 | 60,060 | 63,305 |
| Total Available Fee | $ 226,417 | $ 233,163 | $ 240,239 | $ 253,221 |
| Total Contract Value | $1,956,108 | $2,014,386 | $2,075,525 | $2,187,680 |

Landing at other sites is a requirement that is not priced into the contract.  Should the landing at the other sites be necessary due to the Contractor’s failure to meet performance criteria within the Statement of Work, the contractor shall support the landing at no increase in contract value.

(End of clause)

B.7	TOTAL ANNUAL FUNDING PROFILE

The total annual funding profile for this contract is:

| YEAR | AMOUNT | VECP Savings |
| --- | --- | --- |
| GFY 2007 | $1,791,898,161 | $ 0 |
| GFY 2008 | $1,697,335,918 | $ 0 |
| GFY 2009 | $1,571,987,065 | $ 0 |
| GFY 2010 | $1,321,548,239 | $ 0 |
| GFY 2011 | $ TBN | $ 0 |
| GFY 2012 | $ TBN | $ 0 |
| TOTAL | $6,382,769,383 | $ 0 |

The Contracting Officer will issue contract modifications from time to time to increase the funding profile amounts: (1) for Program Provisioning, Facilities work, IDIQ tasks, as the associated value become known, and (2) for changes or any other Government direction or action for which the contract provides for an equitable adjustment in contract value.  The Contracting Officer will specifically identify the bases on which increases are being made in correspondence transmitting such modifications to the Contractor.

(End of clause)

(END OF SECTION)

SECTION C

DESCRIPTION/SPECIFICATIONS/STATEMENT OF WORK

C.1	SCOPE OF WORK

The work the Contractor shall perform under this contract is described in Attachments J-1, J-5, and J-28.

(End of clause)

(END OF SECTION)

SECTION D

PACKAGING AND MARKING

D.1	PACKAGING AND MARKING

(a) The Contractor shall pack and mark all hardware deliverables under this contract in accordance with the provisions of NASA Procedural Requirements (NPR) 6000.1, “Requirements for Packaging, Handling, and Transportation for Aeronautical and Space Systems, Equipment, and Associated Components,” current version.

(b) The Contractor shall pack potentially hazardous items in accordance with paragraph 2.5 of NPR 6000.1, current version.

(c) The Contractor shall develop Packaging, Handling, and Transportation Records, NASA Form 1426 (or equivalent information) in accordance with paragraph 3.2 of NPR 6000.1, current version, and shall be submitted and approved as directed by the Data Requirements Descriptions (DRDs) in accordance with paragraph 3.3 of NPR 6000.1, current version.  Approval will be obtained from the Center Transportation Officer of the procuring location and a designated representative of the procuring activity.  Shipment shall not proceed without this approval.

(d) The Contractor's packaging specifications or procedures may be utilized if they are (i) not in conflict with cited NASA specifications and (ii) approved in writing by the Contracting Officer.  In any conflict between NASA and the Contractor specifications or procedures, the NASA documents cited in this clause shall take precedence.

(e) The Contractor shall place identical requirements on all subcontracts.

(f) The Contractor shall prominently display a NASA Critical Space Item Label, NASA Form 1368, on the exterior of all Class I, Class II, and Class III interior packages and exterior shipping containers to alert handling personnel to the criticality of the item in accordance with paragraph 3.4 of NPR 6000.1, current version and NPR 6200.1, “NASA Transportation and General Traffic Management,” current version.  All markings for space flight items shall be blue in color. All shipping documents and purchasing documents for these items shall be marked "ITEMS FOR SPACE FLIGHT USE."

(End of clause)

(END OF SECTION)

SECTION E

INSPECTION AND ACCEPTANCE

E.1	LISTING OF CLAUSES INCORPORATED BY REFERENCE

- The following clauses are incorporated by reference:

52.246-3	Inspection of Supplies -- Cost-Reimbursement (May 2001)

52.246-5	Inspection of Services -- Cost-Reimbursement (Apr 1984)

- The following clauses are incorporated by reference and apply to facilities-related effort in this contract:

52.246-10	Inspection of Facilities (Apr 1984)

E.2	SHIPPING INSTRUCTIONS

Shipping instructions for NASA centers, if applicable, are listed in Attachment J-18.

(End of clause)

E.3	HIGHER-LEVEL CONTRACT QUALITY REQUIREMENT (GOVERNMENT SPECIFICATION) (FAR 52.246-11) (FEB 1999)

The contractor shall comply with the higher-level quality standard selected below.

- SAE AS 9100:2004, Quality Systems – Aerospace – Model for Quality Assurance in Design, Development, Manufacturing, Installation, and Servicing.

(End of clause)

E.4	HUMAN SPACE FLIGHT ITEM (NFS 1852.246-73) (MAR 1997) (Applicable to human space flight hardware and flight-related equipment)

The Contractor shall include the following statement in all subcontracts and purchase orders placed by it in support of this contract, without exception as to amount or subcontract level:

"FOR USE IN HUMAN SPACE FLIGHT; MATERIALS, MANUFACTURING, AND WORKMANSHIP OF HIGHEST QUALITY STANDARDS ARE ESSENTIAL TO ASTRONAUT SAFETY.

IF YOU ARE ABLE TO SUPPLY THE DESIRED ITEM WITH A HIGHER QUALITY THAN THAT OF THE ITEMS SPECIFIED OR PROPOSED, YOU ARE REQUESTED TO BRING THIS FACT TO THE IMMEDIATE ATTENTION OF THE PURCHASER."

(End of clause)

E.5	RESERVED

E.6	RESERVED

(END OF SECTION)

SECTION F

DELIVERIES OR PERFORMANCE

F.1	LISTING OF CLAUSES INCORPORATED BY REFERENCE

- The following clauses are incorporated by reference:

52.242-15	Stop-Work Order (Aug 1989) – Alternate I (Apr 1984)

- The following clauses are incorporated by reference and apply to facilities-related effort in this contract:

52.242-16	Stop-Work Order – Facilities (Aug 1989)

F.2	COMPLETION OF WORK (JSC 52.211-95) (OCT 2001)

All work required under this contract, including submission of all reports, shall be completed on or before September 30, 2010.

(End of clause)

F.3	PLACE OF PERFORMANCE

The principal places of contractor’s performance of the various work elements of the program are NASA’s Johnson Space Center, Kennedy Space Center, Marshall Space Flight Center, and other places covered by the Statement of Work.

(End of clause)

F.4	BILLS OF LADING (1852.247-73) (JUN 2002)

The purpose of this clause is to define when a commercial bill of lading or a government bill of lading is to be used when shipments of deliverable items under this contract are f.o.b. origin.

- Commercial Bills of Lading.  All domestic shipments shall be made via commercial bills of lading (CBLs).  The Contractor shall prepay domestic transportation charges.  The Government shall reimburse the Contractor for these charges if they are added to the invoice as a separate line item supported by the paid freight receipts. If paid receipts in support of the invoice are not obtainable, a statement as described below must be completed, signed by an authorized company representative, and attached to the invoice.

“I certify that the shipments identified below have been made, transportation charges have been paid by (company name), and paid freight or comparable receipts are not obtainable.

Contract or Order Number:

Destination:                ".

- Government Bills of Lading.

- International (export) and domestic overseas shipments of items deliverable under this contract shall be made by Government bills of lading (GBLs).  As used in this clause, “domestic overseas” means non-continental United States, i.e. Hawaii, Commonwealth of Puerto Rico, and possessions of the United States.

- At least 15 days before shipment, the Contractor shall request in writing GBLs from: Silvia Hanagriff, Contract Transportation, 2101 NASA Parkway, M/C JB7, Houston, TX 77058.  If time is limited, requests may be by telephone: 281-483-6512.  At KSC, the request will be made to: Leslie Carroll, NASA Transportation, Headquarters Bldg., M6-399, Rm. 2649J, Kennedy Space Center, FL 32899.  If time is limited, requests may be by telephone: (321) 867-2975.  Requests for GBLs shall include the following information.

- Item identification/ description.

- Origin and destination.

- Individual and total weights.

- Dimensional Weight.

- Dimensions and total cubic footage.

- Total number of pieces.

- Total dollar value.

- Other pertinent data.

(End of clause)

F.5	FLIGHT ITEM (JSC 52.247-95) (AUG 2005)

Block 16 of each Department of Defense Form 250 prepared for flight hardware or related equipment to be shipped under this contract must be annotated as follows in 1/4-inch letters or larger by hand printing or rubber stamp:

“THIS IS A FLIGHT ITEM,” OR “THIS IS MISSION ESSENTIAL GROUND SUPPORT EQUIPMENT,” as applicable.

(End of clause)

F.6	UNFINISHED WORK CONTENT TRANSFERRED FROM SFOC INTO SPOC

- The tasks specified in paragraph (b) below were initiated under the Space Flight Operations Contract (SFOC) NAS9-20000, and were not anticipated to be completed by September 30, 2006.  The remaining effort under these tasks was cancelled under SFOC effective September 30, 2006.  These tasks are hereby authorized to be completed under this contract starting on October 1, 2006.

- The Contractor shall submit a plan for transfer of associated contract value for this effort by October 31, 2006.

| Title | Estimated Completion Date | Estimated Value |
| --- | --- | --- |
| 19908 Lightweight Seat Enhancement Study | Oct-06 | TBD |
| 23411 Freon Aft Cold Plate Network Filter (FY06) | Dec-06 | TBD |
| 23451 Replacement of Obsolete BASF PDL 1034 Foam (Two) (FY06) | Sep-07 | TBD |
| 23440 Development and Implementation of Polycarbonate Window Protectors | Feb-07 | TBD |
| 19861 Material Static Age Life Extension | Oct-06 | TBD |
| 19892 ECLSS Bulkhead Penetration Fluid Line Flex Hoses Bench Test and Certification Update | Feb-07 | TBD |
| 19893 ET Door Tile Ice Impact Testing | Nov-06 | TBD |
| 23449 Stud Hang-Up (SHU) Loads Cycle Analysis | Apr-07 | TBD |
| 23448 ECO Sensor System | Feb-07 | TBD |
| 23464 Ultrasonic Leak Detector | Nov-07 | TBD |
| Waste Collector System Dash Number Change to -25 | Dec-06 | TBD |
| 23471 Booster Fan Bypass for Spacehab Missions | Nov-06 | TBD |
| 19911 Streamlined NASA Safety System Process | Dec-06 | TBD |
| RCCR H/W Testing and Redesign | Dec-06 | TBD |
| 19910 Orbiter Cert Verification | Jan-07 | TBD |
| 19906 Phase II Delta Qaual Testing/Cert of Radiator Retract Assembly | Dec-06 | TBD |
| 23207 Convert PE Entry Aeroheating Data Book to Electronic Format | Nov-06 | TBD |
| 23187 RCC Chin Panel 3D Thermal Math Model Analysis and Development | May-07 | TBD |
| 19702 PRCS/VRCS Orbiter Plume Environment Data Base | Aug-07 | TBD |
| 23056 Phase I Development Tests for Field Repair of Exposed RCC Substrate | Feb-07 | TBD |
| 19800 APU Fuel Tank | Jul-07 | TBD |
| 19680 Structural Life Analysis Clean Up | Apr-07 | TBD |
| 23029 Expanding Payload Latch Retention System | Sep-07 | TBD |
| 234430Accoustic Measurement Implementation for OV-103 | Nov-06 | TBD |
| 21408 Convert 11EH Tooling to Certified GSE | Dec-06 | TBD |
| 21424 RCS Thruster Trickle Purge System GSE Redesign & Certification | Jan-07 | TBD |
| 23452 Fiducial Markings on WLE RCC T-Seals | Feb-07 | TBD |
| 19633 FY01 Abort Enhancements | Nov-06 | TBD |
| 23438 FRCS Down Firing Jets Rain Cover Improvements | Feb-07 | TBD |
| 23442 ET Door Latch Actuator Mod Feasibility Study | Dec-06 | TBD |
| 19840 Space Crew Survival | Feb-07 | TBD |
| 23417 Remote Controlled Orbiter | Dec-06 | TBD |
| 23469 Wing Leading Edge Impact Detection System | Nov-06 | TBD |
| Supa Redesign Effort | Dec-07 | TBD |
| 17770 High Priority Environmental Analyses | Oct-06 | TBD |
| 23054 Identification of a Supplier for Type II Beta Cloth | Oct-06 | TBD |
| 23111 Update to RCC Step and Gap Analysis | Oct-06 | TBD |
| 23365 Mass Proterties Database Re-Host | Oct-06 | TBD |
| 234476 MLG Door Thermal Barrier Cavity Protection | Noc-06 | TBD |
| 19904 Orbiter Wing Stringer Analysis | Nov-06 | TBD |
| 19896 Emergency Egress Slide | Feb-07 | TBD |
| 23108 Structural Life (Fatigue/Fracture) Analysis Tools Upgrade | Oct-06 | TBD |
| 23470 WLE IDS GFE Box Installation Update | Jan-07 | TBD |
| 19903 Sky Genie | Nov-06 | TBD |
| ATK Crack Repair | Dec-06 | TBD |
| 17041 APU Qual Test Ext | Dec-08 | TBD |
| 23086 APU Fleet Leader | Dec-08 | TBD |
| Station to Shuttle Power Transfer System (SSPTS) | Jul-07 | TBD |
| 19743 Main Landing Gear Door (MLGD) Thermal Barrier Redesign | Dec-06 | TBD |
| BRI-18 Qual & Cert Orbiter Hardening (OH) Phase 3A (WBS 1.8.23.3) | Dec-06 | TBD |
| Thicker Side and Overhead Windows | Jan-09 | TBD |
| 19582 Math Models ASKA to NASTRAN Conversion | Jul-07 | TBD |
| 19732 Metal Bellows Flex Hose Qual & Cert | Feb-07 | TBD |
| 19637 OMDP Interval Extension Evaluation | Nov-06 | TBD |
| 19768 OBSS Phase II Additional Hardware | Dec-06 | TBD |
| Horse Collar | Oct-06 | TBD |
| 18928 3-String GPS Implementation | Oct-06 | TBD |
| 18985 N2/O2 Control Panel Upgrade | Jan-07 | TBD |
| 23226 PGME Water for Water Spray Boiler Evaluation | Feb-07 | TBD |
| 19711 Develop NDE Methods for RCC Panels | Dec-06 | TBD |
| 23269 On-Orbit TPS Damage Assessment | Jun-07 | TBD |
| 19826 Arc Jet Test Support at Boeing St. Louis Large Core Arc Tunnel (LCAT) Facility | Jan-07 | TBD |
| 19881 Emittance Primer Coating Testing and Analysis | Jun-07 | TBD |
| 19719 On-Orbit TPS Damage Assessment Team 4 | Apr-07 | TBD |
| 19856 ON-Orbit TPS Repair R&D Support | Feb-07 | TBD |
| 23269 RTF Tile Repair STA-54 | Mar-07 | TBD |
| 19476 MLG Improved Tire & Wheel | Dec-06 | TBD |
| 19735 Front Spar Protection for Sneak Flow | May-07 | TBD |
| ATK Thiokol Plug Repair | Feb-07 | TBD |
| 19755 OBSS Phase I | Oct-06 | TBD |
| AHMS Phase I Controller | Jul-07 | TBD |
| ID/IQ 007, GFE Tile Overlay | Dec-06 | TBD |
| ID/IQ 006, FY06 TPS Damage Assessment | Dec-06 | TBD |
| GFE Tile Overlay Repair/Additional Support Effort - IDIQ No. 016 | Dec-06 | TBD |
| ID/IQ 018 23455 Mini Boom Phase I | Dec-06 | TBD |
| ID/IQ 015, Transition | Dec-06 | TBD |
| Space Shuttle Crew Escape Equipment Communication Upgrade Project (SCCUP) (FY06) | Feb-07 | TBD |
| FCE Support for PTU Modifications to -510 (Start-up) | Nov-06 | TBD |
| David Clark Subcontractor consumable items associated with Contract Extension core content to be moved from SFOC (FY06) to SPOC (FY07) | Dec-06 | TBD |
| CEE consumable items associated with Contract Extension core content to be moved from SFOC (FY06) to SPOC (FY07) | Dec-06 | TBD |
| Provisioning and Integration Freeze Dryer, Model Quanta 36IB | Feb-07 | TBD |
| Hydraulic Actuator Refurbishment | Sep-07 | TBD |
| Fleet Leader Phase II (WBS 1.8.20) | Sep-07 | TBD |
| 12 and 17 Inch Orbiter Feed Lines | Jul-07 | TBD |
| SFOC Operations Roll Thru of Orbiter Material Hardware Dollars to be partnered with the Local NASA Customer | Mar-07 | TBD |
| Vacuum Jacketed (12 Inch) LH2 Feed Lines | May-07 | TBD |
| Mechanical Flight Control (MFC) STE Upgrade (WBS 1.8.22.4) | Dec-06 | TBD |
| Waste Collection Subsystem (WCS) Life Cycle Trade Study Implementation Plan | Jun-07 | TBD |
| Rudder Speed Brake (RSB) Phase IV - Manufacture Eight New RSB Actuators and Two RSB Actuator Qualification Units | Mar-07 | TBD |
| Rudder Speed Brake (RSB) Actuators - Phase I (Boeing Task #47504) | Jun-07 | TBD |
| Rudder Speed Brake (RSB) Actuators Reinstallation Hardware and NESC Support - Phase 5 (Boeing Task #47505) | Nov-06 | TBD |
| Return to Flight (RTF) Lockheed Reinforced Carbon-Carbon (RCC) Panels (Replacement of 3 RCC Panels) | Jan-07 | TBD |
| Flex Hose Spares for Limited Life Program | Sep-07 | TBD |
| Fleet Leader Phase I (WBS 1.8.20) | Sep-07 | TBD |
| NSLD STE Repair Spares Provisioning - Phase 1 | Jun-07 | TBD |
| 79K Fluid Component Specification Update Project (FY05) | Jul-07 | TBD |
| RPS Survivability Database Deployment (FY06) | May-07 | TBD |
| Hazardous Gas Detection Application Support | Sep-07 | TBD |
| Human System Integration (HSI) Gap Analysis Study | Jun-07 | TBD |
| Nav-Aids Automated Flight Inspection System (AFIS) Data Downlink | Mar-07 | TBD |
| Pad A GSE Infrastructure Upgrades (Cryos & Other GSE System) - MA Support | Nov-06 | TBD |
| Pad A GSE Controls Subsystem Modifications | Nov-06 | TBD |
| Support for KSC Transition & Retirement | Oct-06 | TBD |
| FY'05 - PPTL RPS Survivability | Jul-06 | TBD |
| FY05 Hurricane Equitable Adjustment (Task 5) - CSR Trailers | Mar-07 | TBD |
| OSB II Activation | Mar-08 | TBD |
| Upgrade Critical Lifting Devices Rescope | Sep-07 | TBD |
| FY '05 Hurricane Equitable Adjustment (Task 4) - OSB I Repairs | Nov-06 | TBD |
| FY '05 Hurricane Equitable Adjustment (Task 1) - Facilities | Oct-06 | TBD |
| Crawler Transporter Upgrades SA 810 | Dec-06 | TBD |
| Crawler Transporter Upgrades SA 914 | Sep-07 | TBD |
| Crawler Transporter Upgrades SA1303 | May-07 | TBD |
| Pad A GSE Infrastructure Upgrades (Cryos & Other GSE Systems) | Nov-06 | TBD |
| FY '00 PPTL - Upgrade Hypergolic Flowmeters | Nov-06 | TBD |
| FY '06 PPTL - Replace C&T S-Band PM GSE | Oct-06 | TBD |
| Revitalization of Low Voltage Power Pad A Activation Ph 1, 2, & 3 | Dec-06 | TBD |
| MLP3 Cable Interconnect Replacement - Ph 2 Design | Dec-06 | TBD |
| FY '04 PPTL - KCCS Technology Update | Mar-07 | TBD |
| Pad A GSE Infrastructure Upgrades (ECS & Hypers) - Impl | Oct-06 | TBD |
| FY '06 PPTL - Modify Davit Cranes for Class I Division II Explosion Proof Rqmt | Oct-06 | TBD |
| FY '06 PPTL - GSE Controls Integration | Nov-06 | TBD |
| VAB GSE Controls Revitalization | Nov-06 | TBD |
| FY' 05 PPTL - CUBIC II Upgraded Shuttle Bus Tester Cards for MEC OMRSD Testing | Oct-06 | TBD |
| Pad A Infrastructure Revitalization (Tasks B, C, D) | Nov-06 | TBD |
| Refurbish VAB NTAD & HB3 Horizontal & Vertical Doors/Openings | Dec-07 | TBD |
| Refurbish Highbay 1 Doors/Openings - VAB Ph 2 Implementation (FPN 7419) | Nov-06 | TBD |
| Modify Critical Lifting Devices to Meet Safety Requirements, Ph I | Nov-06 | TBD |
| Pad A Infrastructure Revitalization (TaskE-1 White Room Act/Deact) | Jan-07 | TBD |
| Pad A Infrastructure Revitalization (TaskE-2 Activation/Deactivation) | Dec-06 | TBD |
| Anntenna Access Platform Pad A - Construction | Oct-06 | TBD |
| Anntenna Access Platform Pad A - Activation | Dec-06 | TBD |
| Pad A Washdown System Enhancements - Construction | Nov-06 | TBD |
| Pad A Washdown System Enhancements - Activation | Dec-06 | TBD |
| Refurbish Inaccessible Areas of RSS Drive Trucks, Pad A | Oct-06 | TBD |
| Enhance Optical Tracker Hardware, Rev.2 | Mar-06 | TBD |
| Technical Information Systems - Electronic Change Management System (ECMS) | Jan-07 | TBD |
| Management Integration support to the Constellation Project | May-07 | TBD |
| Management Integration - ADPE Hardware | Nov-06 | TBD |
| STS-118 PACK (Payload Active Cooling Kit) Line and Washer Fabrication | Dec-06 | TBD |
| Shuttle Power Distribution Unit (Option 1) | May-07 | TBD |
| Entry Computational Fluid Dynamics to support Debris Transport Analysis (CFD) | Nov-06 | TBD |
| Mini Boom Cargo Integration Hardware | Jun-07 | TBD |
| SE&I Mini Boom | Nov-07 | TBD |
| EME Hazard Report Close Out | Aug-07 | TBD |
| Debris Day of Launch Tools (RTF) | Feb-07 | TBD |
| Roll Maneuver (RTF) | Aug-07 | TBD |
| Rollout Fatigue Environment (RTF) | Feb-07 | TBD |
| OBSS Generic Certification (RTF) | Nov-06 | TBD |
| IA700 Wind Tunnel Test Final Reports (RTF) | Nov-06 | TBD |
| ET Mold Line Revision (See subtasks below) | May-07 | TBD |
| -STS 115 IFR Envronments |  | TBD |
| -IS22 Component Wind Tunnel Test |  | TBD |
| -ET PAL |  | TBD |
| -Glenn Research WTT |  | TBD |
| IS-22 WTT Replan | May-07 | TBD |
| Replace HVAC Units, Building 153 | Nov-07 | TBD |
| Replace Switch Gear (Sub 7 & 8) | Oct-07 | TBD |
| NESC | Mar-07 | TBD |
| Hypalon | Jan-07 | TBD |
| IEA Supportability | Mar-07 | TBD |
| CRD Production | Nov-06 | TBD |
| CRD Reinstatement | Nov-06 | TBD |
| ARF Fire Detection System | Mar-07 | TBD |
| ET Pal Ramp Instrumentation BI 126 & 127 | Dec-06 | TBD |
| AFT Skirt Instrumentation BI 128 | Dec-06 | TBD |
| Parachute Support for the CEV Project | Dec-06 | TBD |
| ASA Calibration Test Set | Mar-07 | TBD |
| Process Control Video and Pamphlet (Fusion) | Mar-07 | TBD |
| Flight Hardware | Sep-07 | TBD |
| GSE Non-configured Hardware | Sep-07 | TBD |
| IT Security Plan Assessment | Jan-07 | TBD |
| S-405 Integrated Certification Hardware Preparation Phase | Dec-06 | TBD |

(End of clause)

(END OF SECTION)

SECTION G

CONTRACT ADMINISTRATION DATA

G.1	LISTING OF CLAUSES INCORPORATED BY REFERENCE

The following clauses are incorporated by reference:

1852.223-71	Frequency Authorization (Dec 1988)

1852.227-70	New Technology (May 2002)

1852.227-72	Designation of New Technology Representative and Patent Representative (Jul 1997); in paragraph (a) add: 
	AL/Patent Representative
	NASA Lyndon B. Johnson Space Center
	Houston, TX 77058
		and

AT/Technology Transfer & Commercialization Office
	NASA Lyndon B. Johnson Space Center
	Houston, TX 77058

1852.227-86	Commercial Computer Software-Licensing (Dec 1987)

1852.242-73	NASA Contractor Financial Management Reporting (Nov 2004)

1852.245-70	Contractor Requests For Government-Owned Equipment (Jul 1997)

G.2	SUBMISSION OF VOUCHERS FOR PAYMENT (1852.216-87) (MAR 1998)

- The designated billing office for cost vouchers for purposes of the Prompt Payment clause of this contract is indicated below.

NASA, Lyndon B. Johnson Space Center

LF231/Financial Services Branch (Payables Group)

Houston, TX  77058

Public vouchers for payment of costs shall include a reference to the number of this contract.

- (1) If the contractor is authorized to submit interim cost vouchers directly to the NASA paying office, the original voucher should be submitted to:

NASA, Lyndon B. Johnson Space Center

LF231/Financial Services Branch (Payables Group)

Houston, TX  77058

- For any period that the Defense Contract Audit Agency has authorized the Contractor to submit interim cost vouchers directly to the Government paying office, interim vouchers are not required to be sent to the Auditor, and are considered to be provisionally approved for payment, subject to final audit.

- Copies of vouchers should be submitted as directed by the Contracting Officer.

- If the contractor is not authorized to submit interim cost vouchers directly to the paying office as described in paragraph (b), the contractor shall prepare and submit vouchers as follows:

- One original Standard Form (SF) 1034, SF 1035, or equivalent Contractor’s attachment to:

N/A

- Five copies of SF 1034, SF 1035A, or equivalent Contractor’s attachment to the following offices by insertion in the memorandum block of their names and addresses:

- Copy 1 NASA Contracting Officer

- Copy 2 Auditor

- Copy 3 Contractor

- Copy 4 Contract administration office; and

- Copy 5 Project management office.

- The Contracting Officer may designate other recipients as required.

- Public vouchers for payment of fee shall be prepared similarly to the procedures in paragraphs (b)or (c) of this clause, whichever is applicable, and be forwarded to:

NASA, Lyndon B. Johnson Space Center

BV/Space Shuttle Procurement Office

Houston, TX  77058

This is the designated billing office for fee vouchers for purposes of the Prompt Payment clause of this contract.

- In the event that amounts are withheld from payment in accordance with provisions of this contract, a separate voucher for the amount withheld will be required before payment for that amount may be made.

(End of clause)

G.3	RESERVED

G.4	RESERVED

G.5	TECHNICAL DIRECTION (1852.242-70) (SEPT 1993)

- Performance of the work under this contract is subject to the written technical direction of a Contracting Officer's Technical Representative (COTR), who shall be specifically appointed by the Contracting Officer in writing in accordance with NFS 1842.270.  "Technical direction" means a directive to the Contractor that approves approaches, solutions, designs, or refinements; fills in details or otherwise completes the general description of work or documentation items; shifts emphasis among work areas or tasks; or furnishes similar instruction to the Contractor.  Technical direction includes requiring studies and pursuit of certain lines of inquiry regarding matters within the general tasks and requirements in Section C of this contract.

- The COTR does not have the authority to, and shall not, issue any instruction purporting to be technical direction that –

- Constitutes an assignment of additional work outside the statement of work;

- Constitutes a change as defined in the Changes clause;

- Constitutes a basis for any increase or decrease in the total estimated contract cost, the fixed fee (if any), or the time required for contract performance;

- Changes any of the expressed terms, conditions, or specifications of the contract; or

- Interferes with the Contractor's rights to perform the terms and conditions of the contract.

- All technical direction shall be issued in writing by the COTR.

- The Contractor shall proceed promptly with the performance of technical direction duly issued by the COTR in the manner prescribed by this clause and within the COTR's authority.  If, in the Contractor's opinion, any instruction or direction by the COTR falls within any of the categories defined in paragraph (b) above, the Contractor shall not proceed but shall notify the Contracting Officer in writing within 5 working days after receiving it and shall request the Contracting Officer to take action as described in this clause.  Upon receiving this notification, the Contracting Officer shall either issue an appropriate contract modification within a reasonable time or advise the Contractor in writing within 30 days that the instruction or direction is –

- Rescinded in its entirety; or

- Within the requirements of the contract and does not constitute a change under the Changes clause of the contract, and that the Contractor should proceed promptly with its performance.

- A failure of the Contractor and Contracting Officer to agree that the instruction or direction is both within the requirements of the contract and does not constitute a change under the Changes clause, or a failure to agree upon the contract action to be taken with respect to the instruction or direction, shall be subject to the Disputes clause of this contract.

- Any action(s) taken by the Contractor in response to any direction given by any person other than the Contracting Officer or the COTR shall be at the Contractor's risk.

(End of clause)

G.6	RESERVED

G.7	FINANCIAL REPORTING OF NASA PROPERTY IN THE CUSTODY OF CONTRACTORS (1852.245-73) (OCT 2003)

- The Contractor shall submit annually a NASA Form (NF) 1018, NASA Property in the Custody of Contractors, in accordance with the provisions of 1845.505-14, the instructions on the form, subpart 1845.71 and any Supplemental Instructions for the current reporting period issued by NASA.

- (1) Subcontractor use of NF 1018 is not required by this clause; however, the Contractor shall include data on property in the possession of subcontractors in the annual NF 1018.

- The Contractor shall mail the original signed NF 1018 directly to the cognizant NASA Center Deputy Chief Financial Officer, Finance, unless the Contractor uses the NF 1018 Electronic Submission System (NESS) for report preparation and submission.

- One copy shall be submitted (through the Department of Defense (DOD) Property Administrator if contract administration has been delegated to DOD) to the following address:  Johnson Space Center, Mail Code JB3, Houston, Texas 77058 unless the Contractor uses the NF 1018 Electronic Submission System (NESS) for report preparation and submission.

- (1) The annual reporting period shall be from October 1 of each year through September 30 of the following year. The report shall be submitted in time to be received by November 30.  The information contained in these reports is entered into the NASA accounting system to reflect current asset values for agency financial statement purposes.  Therefore, it is essential that required reports be received no later than November 30.  Some activity may be estimated for the month of September, if necessary, to ensure the NF 1018 is received when due.  However, contractors procedures must document the process for developing these estimates based on planned activity such as planned purchases or NASA Form 533 (NF 533 Contractor Financial Management Report) cost estimates.  It should be supported and documented by historical experience or other corroborating evidence, and be retained in accordance with FAR Subpart 4.7, Contractor Records Retention.  Contractors shall validate the reasonableness of the estimates and associated methodology by comparing them to the actual activity once that data is available, and adjust them accordingly.  In addition, differences between the estimated cost and actual cost must be adjusted during the next reporting period.  Contractors shall have formal policies and procedures, which address the validation of NF 1018 data, including data from subcontractors, and the identification and timely reporting of errors.  The objective of this validation is to ensure that information reported is accurate and in compliance with the NASA FAR Supplement.  If errors are discovered on NF 1018 after submission, the contractor shall  contact the cognizant NASA Center Industrial Property Officer (IPO) within 30 days after discovery of the error to discuss corrective action.

- The Contracting Officer may, in NASA’s interest, withhold payment until a reserve not exceeding $25,000 or 5 percent of the amount of the contract, whichever is less, has been set aside, if the Contractor fails to submit annual NF 1018 reports in accordance with 1845.505-14 and any Supplemental Instructions for the current reporting period issued by NASA.  Such reserve shall be withheld until the Contracting Officer has determined that NASA has received the required reports.  The withholding of any amount or the subsequent payment thereof shall not be construed as a waiver of any Government right.

- A final report shall be submitted within 30 days after disposition of all property subject to reporting when the contract performance period is complete in accordance with (b)(1) through (3) of this clause.

(End of clause)

G.8	RESERVED

G.9	DESIGNATION OF CONTRACTING OFFICER’S TECHNICAL MANAGEMENT REPRESENTATIVES

The COTR may elect to have one or more Technical Management Representatives (TMRs) for the purposes of monitoring of and insight into specified work areas.  The TMRs will be appointed in writing by the Contracting Officer.  The TMR’s authority will be limited to that specified in the Contracting Officer’s Letter of Appointment.  Contractor change notification requirements are identical to those reflected in Clause G.5.

(End of clause)

G.10	SECURITY/BADGING REQUIREMENTS FOR FOREIGN NATIONAL VISITORS AND EMPLOYEES/REPRESENTATIVES OF FOREIGN CONTRACTORS

- An employee of a domestic Johnson Space Center (JSC) contractor or its subcontractor who is not a U.S. citizen (foreign national) may not be admitted to any NASA Installation site for purposes of performing work without special arrangements.  In addition, all employees or representatives of a foreign JSC contractor/subcontractor may not be admitted to any NASA Installation site without special arrangements.  For employees as described above, advance notice must be given to the Security Office of the host NASA Installation at least 3 weeks prior to the scheduled need for access to the site so that instructions on obtaining access may be provided.  In addition to these requirements, foreign nationals/representatives from designated countries that request physical/logical access to any NASA installation or information resource must be approved by both the local NASA center and NASA HQ.  All designated foreign national/representative requests must be submitted at least 4 weeks before the start date of access.  Contractors should be aware that approval for access to the site and issuance of a badge may take much longer than three weeks and sufficient lead time must be allowed to accommodate the approval process.

- All visit/badge requests for persons described in (a) above must be entered in the NASA Foreign National Management System (NFNMS) for acceptance, review, concurrence and approval purposes.  When an authorized company official requests a NASA Installation badge for site access, he/she is certifying that steps have been taken to ensure that its contractor or subcontractor employees, visitors, or representatives will not be given access to export-controlled or classified information for which they are not authorized.  The authorized company officials shall serve as the contractor’s representative(s) in certifying that all visit/badge request forms are processed in accordance with the cognizant NASA Installation security and export control procedures.  No foreign national, representative, or resident alien contractor/subcontractor employee shall be granted access into any NASA Installation until approved and processed through the NFNMS.  Unescorted access will not be granted unless a favorable National Agency Check (NAC) has been completed by the cognizant NASA Installation Security Office, and an approved NASA Foreign National Visitor Security/Technology Control Plan (STTCP), (previously called the Access Control Plan) has been submitted and approved..

- The contractor agrees that it will not employ for the performance of work onsite at any NASA Installation any individuals who are not legally authorized to work in the United States.  If the cognizant NASA Installation Industrial Security Specialist or the contracting officer has reason to believe that any employee of the contractor may not be legally authorized to work in the United States and/or on the contract, the contractor may be required to furnish copies of Form I-9 (Employment Eligibility Verification), U.S. Department of Labor Application for Alien Employment Certification, and any other type of employment authorization document.

The contractor agrees to provide the information requested by the cognizant NASA Installation Security Office in order to comply with NASA policy directives and guidelines related to foreign visits to NASA facilities so that (1) the visitor/employee/ representative may be allowed access to JSC or any other NASA Centers for performance of this contract, (2) required investigations can be conducted, and (3) required annual or revalidation reports can be submitted to NASA Headquarters.  All requested information must be submitted in a timely manner in accordance with instructions provided by JSC or any other Center to be visited.

(End of clause)

G.11	GOVERNMENT-FURNISHED PROPERTY - SPECIAL PROVISION

- For performance of work under this contract, the Government will make available Government Furnished Property (GFP) identified in Attachment J-9 on a no-charge-for-use basis.  In accordance with the Government Property clause of this contract, the Contractor is accountable for that property, except where identified for contractor “use only”.

- The Government shall have the option to purchase any property (as defined in FAR 45.101) acquired, manufactured, or constructed in support of this contract if title does not already vest with the Government by other provisions of this contract.  The acquisition price to the Government shall be the contractor’s net book value, if any, of that property at the time of the Government’s purchase.

- The contractor shall plan, manage, and implement all restoration, modernization, maintenance, and repair projects that are associated with the property identified in Attachment J-9 (excluding that property in Attachment J-9 identified for contractor “use only”), and that have an estimated cost for implementation of less than $500,000.  The contractor shall also plan, manage, and implement new construction projects associated with the above mentioned property, that have an estimated cost for implementation of less than $500,000 and are required to effectively perform other work required under this contract.  These projects will be authorized in accordance with the provisions of clause H.20 (b).

- The Contractor shall incorporate paragraph (b) of this clause in all subcontracts with companies having an ownership interest in the Contractor performing this contract.

- The Contractor within their Government Property Accountability System maintains a current listing of GFP.

(End of clause)

G.12	INSTALLATION PROVIDED SERVICES (IPS)

For performance of work under this contract, the Government will make available the IPS identified in Attachment J-10 on a no-charge-for-use basis.  The IPS will be provided to the extent that it is available and approved for use by the Contracting Officer.  Attachment J-10 delineates any special provisions associated with the IPS at different locations.  IPS may be provided in support of contract work which is performed both on-site and off-site.  “On site” means within the physical boundaries of the Centers identified in Attachment J-10 and any other local area they occupy and use for the conduct of Center activities (e.g., part of Ellington Field near to and used by Johnson Space Center).  “Off-site” refers to contractor facilities (leased or owned) in reasonably close proximity to their related NASA centers.  To the extent that the IPS described in Attachment J-10 are designated as furnished to “off-site” facilities, they will in many cases be physically performed on-site at the related Center (e.g., photography services, calibration service).  If the Government fails to provide the IPS specified in Attachment J-10 and that failure adversely affects the Contractor’s ability to perform the contract, the Contracting Officer shall, upon timely written request from the Contractor, (1) make a determination of the effect on the Contractor and (2) equitably adjust the contract in accordance with the procedures provided in the Changes clause of the contract.  Such equitable adjustments, however, shall not include adjustments to fee.

(End of clause)

G.13	SPECIAL COST PROVISIONS

Without otherwise affecting the applicability of the cost principles set forth in FAR Part 31 and pursuant to the terms of FAR 52.216-7, Allowable Cost and Payment, the Contractor shall be reimbursed for such actual and allowable expenditures incurred in the performance of work required by this contract as may be approved by the Contracting Officer subject to the following limitations and provisions:

- RESERVED.

- Provisional Billing Rates.  Provisional Billing rates for indirect cost pools shall be established by the Contracting Officer based on proposals from the Contractor, and after review of Government auditors.  These provisional rates shall be specified in writing and may be revised, either retroactively or prospectively, by the Contracting Officer.

- RESERVED.

- Relocation Costs.

- Reimbursement for relocation costs shall be in accordance with the provisions of FAR 31.205-35 or the most economical rates commercially available.  No relocation costs will be reimbursable under this contract for employees whose residence at time of hiring or assignment to this contract was within a 50 mile radius of the applicable place of contract performance.

- It is mutually agreed that upon expiration or termination of this contract, the Contractor shall not be entitled to reimbursement for cost of employee relocation.

- Household Goods Shipments.

- Movement of household goods and personal effects of Contractor employees, when the total transportation costs are to be reimbursed by the Government, shall be made by carriers furnishing reduced rates under Section 10721 (formerly Section 22) quotations of the Interstate Commerce Act or commercial rates if more economically advantageous.  The Contractor will inform the Chief, Transportation Branch, Mail Code JB, Lyndon B. Johnson Space Center, Houston, Texas 77058, of each planned movement; and that office will provide the Contractor with applicable instructions for household goods movement if Section 10721 rates have been utilized and such other support or guidance that is requested.

- The Contractor shall furnish the Chief, Transportation Branch/JSC with advance information of any planned mass movement of personnel (25 or more families) 30 or more days prior to the start of any major relocations.

- Carrier’s bill of lading and related shipping documents will be annotated with the following statement:

“TRANSPORTATION HEREUNDER IS FOR THE GOVERNMENT, AND THE ACTUAL TOTAL TRANSPORTATION CHARGES PAID TO THE CARRIER OR CARRIERS ARE TO BE REIMBURSED BY THE GOVERNMENT”

- One copy of all carrier’s bills of lading will be furnished to the Chief, Transportation Branch/JSC on movements of household goods and personal effects which are the results of the relocation of Contractor employees when the total transportation costs are to be reimbursed by the Government.  Requests for deviations from the procedures established by this clause shall be in writing and addressed to the Contracting Officer.

- Such requests must be made prior to the proposed move and in sufficient time for the Contracting Officer to make a decision.  Failure to comply with the provisions of this clause may result in the disallowance of costs, which are in excess of those which would have resulted from utilization of reduced rate obtainable under the provisions of the clause.

- Travel.  Travel required in the performance of work under this contract must be in accordance with the Contractor’s Government-approved written travel policy.

- Severance Pay.  Reimbursement of severance pay shall be in accordance with FAR 31.205-6(g).  However, in no event shall the Government reimburse the Contractor for severance pay for any Contractor employee who voluntarily elects to stay in place and work for a succeeding contractor, subcontractor, or member subcontractor.  The Government shall cease reimbursement of severance pay under mass severance, beyond the initial lump sum, or subsequent installments, as identified in the contractor’s Layoff and Reinstatement policy, upon reinstatement of an employee with the company, employment by a succeeding contractor or subcontractor, employment by a NASA contractor, NASA subcontractor or NASA within a 50 mile radius of the employee’s last location of employment with the company.

- Fringe Benefits.  The Contractor shall inform the Contracting Officer of all proposed changes in fringe benefits prior to such changes being implemented.  Fringe benefits include, but are not limited to, such items as health insurance, life insurance, pension plans, retiree health care, savings plans, education assistance and leave policies.  Notwithstanding FAR 31.205-6(m), failure to comply with the terms of this clause may result in the disallowance of costs.

- RESERVED

- RESERVED.

- RESERVED.

(End of clause)

G.14	RESERVED

G.15	TECHNOLOGY TRANSFER

- The Contractor shall support, and participate in, the Government’s Technology Transfer Program by assisting in the transfer of technology developed under government contracts to the private sector.  The contractor’s participation may include a number of different activities including the following:

- Dual-use technology development of cutting edge technology having applications both within and outside the aerospace community.

- Collaborative efforts with third parties for the purpose of transferring technology.

- Government sponsored technology outreach and industry assistance programs that further the transfer of technology.

- Applications engineering work for the purpose of adapting the developed technology to a specific commercial use.

All projects and associated agreements will be coordinated with the COTR and the Contracting Officer, or their appointed designees.  Agreements will state funding requirements, project description, scope of project, reporting requirements, and responsible NASA and contractor personnel.  Ownership of rights to the technology developed under these collaborative and partnership activities shall be addressed in the individual agreements.

- The Contractor shall establish a written plan to further the transfer of technology developed under Government contracts which is consistent with NASA’s “Agenda for Change” dated June 1994.  This policy shall include:

- Education and training:  The Contractors’ commitment to educating and training its work force in technology transfer activities.

- Subcontractors:  The Contractors’ commitment to assist subcontractors with technology transfer activities.

- Commercialization:  The Contractor’s commitment to outreach activities aimed at marketing and commercializing technology being used under this contract.

- The Contractor shall submit interim reports every 12 months from the effective date of this contract which explains their progress in meeting the objectives of their Technology Transfer Plan to the Technology Transfer and Commercialization Office (see 1852.227-72 in clause G.1).

(End of clause)

G.16	MANAGEMENT OF POST DD 250 PROPERTY

The parties agree that the International Space Station (ISS) Contract (Boeing NAS 15-10000) will retain accountability of ISS Government Property to be delivered to the International Space Station.  This accountability will occur when assets have been transitioned from the Design, Development, Test, and Evaluation phase to Integration & Operations (I&O) of the NAS 15-10000 contract.

The parties agree that Integration Prime Contractors’ must report any loss, damage, or destruction of such ISS property in their possession, or in the possession of their subcontractors, to the Boeing Property Manager, as well as the delegated NASA or DOD Government Property Administrator cognizant of the Integration Prime Contractors’ when the property is accountable to the NAS 15-10000 Contract. The parties agree to cooperatively communicate any such incidents or related issues to the Boeing Property Manager.

This clause does not add to or diminish the Integration Prime Contractors’ rights, responsibilities, or obligations with respect to ISS property accountable to the ISS Contract (NAS 15-10000) in their possession. In addition, this clause does not relieve the Integration Prime Contractors’ from any other property provisions set forth in their respective contracts.

(End of clause)

G.17	AWARD FEE FOR SERVICE CONTRACTS (1852.216-76) (JUN 2000)

- The contractor can earn award fee from a minimum of zero dollars to the maximum stated in NASA FAR Supplement clause 1852.216-85, "Estimated Cost and Award Fee"  in this contract.

- Beginning 6 months after the effective date of this contract, the Government shall evaluate the Contractor's performance every 6 months to determine the amount of award fee earned by the contractor during the period.  The Contractor may submit a self-evaluation of performance for each evaluation period under consideration. These self-evaluations will be considered by the Government in its evaluation. The Government's Fee Determination Official (FDO) will determine the award fee amounts based on the Contractor's performance in accordance with the Award Fee Plan (Attachment J-8).  The plan may be revised unilaterally by the Government prior to the beginning of any rating period to redirect emphasis.

- The Government will advise the Contractor in writing of the evaluation results. The payment office will make payment based on issuance of a unilateral modification by the contracting officer].

- After 85 percent of the potential award fee has been paid, the Contracting Officer may direct the withholding of further payment of award fee until a reserve is set aside in an amount that the Contracting Officer considers necessary to protect the Government's interest. This reserve shall not exceed 15 percent of the total potential award fee.

- The amount of award fee which can be awarded in each evaluation period is limited to the amounts set forth at the table in Attachment J-8.  Award fee which is not earned in an evaluation period cannot be reallocated to future evaluation periods.

- (1)  Provisional award fee payments will, as applicable, be made under this contract pending the determination of the amount of fee earned for an evaluation period.  If applicable, provisional award fee payments will be made to the Contractor on a monthly basis.  The total amount of award fee available in an evaluation period that will be provisionally paid is the lesser of 80 or the prior period's evaluation score.

- Provisional award fee payments will be superseded by the final award fee evaluation for that period.  If provisional payments exceed the final evaluation score, the Contractor will either credit the next payment voucher for the amount of such overpayment or refund the difference to the Government, as directed by the Contracting Officer.

- If the Contracting Officer determines that the Contractor will not achieve a level of performance commensurate with the provisional rate, payment of provisional award fee will be discontinued or reduced in such amounts as the Contracting Officer deems appropriate. The Contracting Officer will notify the Contractor in writing if it is determined that such discontinuance or reduction is appropriate.

- Provisional award fee payments will be made prior to the first award fee determination by the Government.

- Award fee determinations are unilateral decisions made solely at the discretion of the Government.

(End of clause)

G.18   	ADVANCE AGREEMENT ON IMPLEMENTATION OF THE SINGLE                             NON-CONFORMANCE SYSTEM (SNCS)

(a)  Agreement.  The Government has elected to complete development of the integrated database known as the Single Non-Conformance System (SNCS) under the SPOC contract, and the development of this system and any remaining implementation costs will transition into any successor Space Shuttle operations contract.

(b)  Handling of Costs.

(1)  The Government has determined that completion of this initiative is in the best interests of the Government.

(2)  The Government and Contractor agree that cost for development of this effort will be billed as part of SPOC.  USA will reflect the cost recovery on USA’s Public Voucher continuation sheet, Form 1035.  Further, these costs shall be charged to the contract based on savings generated for the implementation of this project per the following schedule:

YEAR                               AMOUNT

FY05                                   $               0 
FY06                                   $               0 
FY07                                   $    405,200 *
FY08                                   $ 2,670,500 *
FY09                                   $ 3,060,800 * 
FY10                                   $               0

TOTAL                              $ 6,136,500 *

* These numbers are subject to change, once the total non-recurring development and implementation costs and the savings for the project are determined.

(3)  The direct cost for this project (January 2005 through completion) will be accounted for as a deferred charge/deferred billing and be fully burdened through G&A cost. Applicable indirect and service center cost will be applied to the labor and non-labor costs in the respective years as the cost are incurred.  The cost will be liquidated and charged direct to the final cost objective(s) as scheduled above (b)(2).  USA has established specific PIDs (WBS 1.3 “Safety and Quality”) for the recovery of the project cost by Program Element’s final cost objective.

(4)  Though USA’s Disclosure Statement (Part II 2.3.0) specifies that the timing of charging direct cost to Federal contracts is when the matching process is complete and the labor is performed, the parties agree that the specified method of this Advance Agreement better represents the direct contract cost as the anticipated savings of this project are recognized.

(5)  The Contractor agrees that all other costs to develop this integrated system shall not be reimbursed under any Government contract other than those identified in paragraph (a) above.

(End of clause)

(END OF SECTION)

SECTION H

SPECIAL CONTRACT REQUIREMENTS

H.1	LISTING OF CLAUSES INCORPORATED BY REFERENCE

- The following clauses are incorporated by reference:

1852.208-81	Restrictions on Printing and Duplicating (Nov 2004)

1852.223-70	Safety and Health (Apr 2002)

1852.223-75	Major Breach of Safety or Security (Feb 2002)

1852.223-76	Federal Automotive Statistical Tool Reporting (Jul 2003)

1852.225-70	Export Licenses (Feb 2000); in paragraph (b) insert: all NASA installations where work is performed

1852.228-72	Cross-Waiver of Liability for Space Shuttle Services (Sept 1993)

1852.228-76	Cross-Waiver of Liability for Space Station Activities (Dec 1994)

1852.246-70	Mission Critical Space System Personnel Reliability Program (Mar 1997)

1852.247-71	Protection of the Florida Manatee (Mar 1989)

- The following clause is incorporated by reference and applies only to facilities-related effort in this contract:

1852.236-73	Hurricane Plan (Dec 1988)

H.2	REPRESENTATIONS, CERTIFICATIONS, AND OTHER STATEMENTS OF OFFERORS (JSC 52.209-90) (SEPT 1988)

This contract incorporates Section K, Representations, Certifications, and Other Statements of Offerors, as set forth in the contractor's proposal 06USA0109, dated June 30, 2006, by reference, with the same force and effect as if it were given in full text.

(End of clause)

H.3	SMALL BUSINESS SUBCONTRACTING GOALS

For the purposes of this clause, the terms: “HUBZone Small Business Concern,” ”Small Disadvantaged Business Concern”, “Service-Disabled, Veteran-Owned Small Business Concern”, “Veteran-Owned Small Business Concern, “Woman-Owned Small Business Concern’, and “Historically Black College or University (HBCU)” are defined in paragraph 2.101 of the Federal Acquisition Regulation.

Performance by the contractor in exerting its best effort to operate in accordance with this plan shall be a factor in determining award fee under this contract.

The total small business goal, expressed as a percent of total contract value including options, is 18 percent.  The small business percentage goal includes the following goals expressed as a percent of total contract value:

Small Disadvantaged Business Concern	6.0 percent

Woman-Owned Small Business Concern	3.5 percent

HUBZone Small Business Concern	0.5 percent

Service-Disabled Veteran-Owned Small
Business Concern	1.0 percent

Veteran-Owned Small Business Concern	1.0 percent

Historically Black Colleges or Universities/
Minority Institutions	1.0 percent

(End of clause)

H.4	USE OF JSC CALIBRATION LABORATORY

The contractor shall utilize the services of the JSC Calibration Laboratory to the maximum extent practicable for calibration of all instruments (Government property or contractor property) utilized under this contract, the total cost for maintenance of which would otherwise be a direct charge to the Government.  The procedures for obtaining calibration of instrument are described in JSC Procedures and Guidelines 5151.2 – “JSC Support Contractor Procedures and Guidelines.”

(End of clause)

H.5	RESERVED

H.6	MOTOR VEHICLE MANAGEMENT

- The contractor shall acquire and manage motor vehicles necessary to support the performance of the contract.  Such needed vehicles are to be acquired and managed in the manner most efficient and economic to the Government.  Vehicles may be obtained from the GSA Interagency Motor Pool, commercial sources, or other sources.  Costs related to motor vehicles shall be borne by the Contractor and reimbursed by the Government to the extent allowable in accordance with Part 31 of the FAR relating to the reimbursement of costs.

- The contractor will use the appropriate NASA form (Vehicle Use Record) to record vehicle utilization for all GSA and commercial rental vehicles.  These records will be maintained and made available at the request of the Government for a period of 3 years.  Two copies of the monthly billings, both GSA and commercial, for motor vehicle services will be forwarded to the Contracting Officer each month.  The contractor shall assure that all vehicle operators are appropriately licensed in the state.  The contractor will furnish GSA a copy of their third party automobile insurance policy if acquiring GSA motor vehicles.

- The contractor shall prepare and submit a Vehicle Utilization Plan semiannually.  This plan shall, as a minimum, demonstrate the economic and efficient management of vehicles and fuel.  It shall forecast the vehicle requirements for 2 years allowing at least 6 months advance notice for additional requirements.  It shall demonstrate the techniques utilized by the contractor to assure that vehicles are used for official purposes only.

(End of clause)

H.7	INDEMNIFICATION

For purposes of FAR Clause 52.250-1, Alternate 1, (APR 84) the following is the definition of unusually hazardous risks:

The unusually hazardous risks associated with this contract for which indemnification is authorized are risks arising from or in connection with:

(1) The burning, explosion, or detonation of Space Transportation System (STS) flight elements or components, or ground support equipment.

(2) Uncontrolled or accidental releases or spills of hazardous chemicals or gases.

(3) The landfall of STS, Shuttle Carrier Aircraft (SCA), or elements, components or fragments thereof.

Any or all of the risks identified above may result in liability for personal injury or death, loss of or damage to property, or loss of use of property during the Flight Risk Period, SCA operations with the orbiter attached, or ground operations at Kennedy Space Center (KSC) or Cape Canaveral Air Force Station (CCAFS).  The Flight Risk Period begins upon commencement of movement of STS at rollout to the launch pad and ends prior to launch upon completion of movement after STS rollback, or after launch when the orbiter or the SCA with the orbiter attached completes its landing at KSC, exclusive of marine operations.

These risks are considered unusually hazardous in the sense that the potential occurrence of such risks during the Flight Risk Period, SCA Operations with the orbiter attached, or ground operations at KSC or CCAFS may result in a catastrophic accident with potential liability that could be substantially in excess of the insurance coverage NASA contractors could reasonably be expected to purchase and maintain, considering the availability, cost, and terms and conditions of such insurance.

(End of clause)

H.8	PRIVACY OR SECURITY SAFEGUARDS

- The details of any safeguards the Contractor may design or develop under this contract are the property of the Government and shall not be published or disclosed in any manner without the Contracting Officer's express written consent.

- The details of any safeguards that may be disclosed to the Contractor by the Government in the course of performance under this contract shall not be published or disclosed in any manner without the Contracting Officer's express written consent.

- The Government shall be afforded full, free, and uninhibited access to all facilities, installations, technical capabilities, operations, documentation, records, and data bases for the purpose of carrying out a program of inspection to ensure continued efficacy and efficiency of safeguards against threats and hazards.

- If new or unanticipated threats or hazards are discovered by either the Government or the Contractor, or if existing safeguards have ceased to function, the discoverer shall immediately bring the situation to the attention of the other party.  Mutual agreement shall then be reached on changes or corrections to existing safeguards or institution of new safeguards, with final determination of appropriateness being made by the Government.  The Government's liability is limited to an equitable adjustment of cost for such changes or corrections, and the Government shall not be liable for claims of loss of business, damage to reputation, or damages of any other kind arising from, or related to, discovery of new or unanticipated threats or hazards, or any public or private disclosure thereof.

(End of clause)

H.9	ASSOCIATE CONTRACTOR AGREEMENT FOR ISS OPERATIONS AND UTILIZATION ACTIVITIES

- The success of the International Space Station (ISS) Program is dependent on the efforts of multiple contractors.  The SPOC contractor is a key participant.  The other contracts of the key participating contractors are:

NNJ04AA01C	Program Integration and Control Contract (PI&C)

NNJ04AA03C	Cargo Mission Contract

NAS15-10000	USOS Acceptance and ISS Vehicle Sustaining Contract

NNJ04AA02C	Mission Integration Contract

NAS10-02007	Checkout, Assembly, and Payload Processing Services (CAPPS)

Under the aforementioned contracts and their successors, the contractors will provide the necessary technical, engineering and processing products and services required to develop, operate, maintain and utilize the International Space Station.

- In order to achieve efficient and effective implementation of the operation and utilization phase of the ISS, the contractor shall establish the means for coordination and exchange of information with associate contractors.  The information to be exchanged shall be that required by the contractors in the execution of their respective contract requirements.  The contractors are strongly encouraged to seek out and foster cooperative efforts that will benefit the ISS Program with increased safety, efficiency, and productivity.

- Given the unique role of this contract in developing, operating, maintaining and utilizing the ISS, the contractor will engage in cooperative relationships that facilitate effective management of the overall ISS effort.  This joint cooperation will be evaluated as part of the contract award fee process, as defined in the Award Fee Plan for the contract.  Successful performance will be determined by the Government’s assessment of the overall and combined performance of the operation and utilization requirements in the contracts, as modified.

- To ensure successful implementation and utilization of the ISS, the contractors shall establish formal guidelines to address coordination, cooperation and communication.  All program elements shall work in a coordinated fashion.  Each contractor shall establish the means for the exchange of such data as needed to keep other project elements fully informed.

(End of clause)

H.10	CUSTODY AND DISPOSITION OF COMPUTER SOFTWARE

- The computer software packages acquired, developed or used during the performance of this contract may remain in the custody of the Contractor until the Contracting Officer calls for the transfer or delivery thereof, or until transfer or delivery is made pursuant to any requirements specified elsewhere in this contract, whichever is earlier.  Whenever such software packages are commercially available, the contractor shall either grant or obtain from the appropriate third party vendors sufficient rights to transfer or deliver, without additional fee or approval, the software packages and their licenses to the Government or any authorized follow-on Government contractor.

- To comply with subparagraph (h) of the Rights-In-Data--General clause (FAR 52.227-14), the contractor shall include the Commercial Computer Software--Licensing clause (1852.227-86) in all subcontracts and purchase orders when acquiring commercially available software in accordance with paragraph (a) above.  If a subcontractor or other vendor refuses to accept this Commercial Computer Software--Licensing clause, the Contractor shall promptly notify the Contracting Officer and not proceed with the contract award without further authorization.

(End of clause)

H.11	INFORMATION TECHNOLOGY PURCHASES

- Information Technology purchases may be made only after the applicable NASA Center Chief Information Officer review and approval of the proposed purchases.  “Information Technology” applies to all resources as defined in the Information Technology Management Reform Act (ITMRA).

- To satisfy the review and approval requirement, the Contractor shall prepare, submit and present Information Technology Plans in accordance with SOW 1.1.4.1, Information Management, and DRD 1.1.4.1-b, Information Technology Plan and DRD 1.1.4.1-g, Enterprise Architecture Reviews.

(End of clause)

H.12	PROTECTION OF GOVERNMENT FIP ASSETS

- For the purpose of this clause, “Federal Information Processing (FIP) assets” mean computer software such as programs, data files, data bases, and other automatic data processing (ADP) material in whatever form such as magnetic tapes, disks, cassettes, card decks, printed listing, or other recorded media.

- The Contractor shall establish procedures to protect Government FIP assets whether furnished by the Government or first produced by the Contractor under the work of the contract, from misuse, destruction, loss, sale, publication or release to others, except as otherwise provided by the Rights in Data clause included in the general provisions of this contract.  Such procedures will provide for the accountability of FIP assets by the Contractor and the return to the Government of any FIP assets in the possession of employees upon termination or transfer of such employees.

- On completion of the contract work, Government FIP assets will be delivered as authorized by the Contracting Officer.

- The Contractor shall flow this clause substantially as written to any subcontract which will receive or first produce significant Government FIP assets (i.e., valued at $100,000 or more).

(End of clause)

H.13	RESERVED

H.14	EXPORT OF TECHNICAL DATA, DEFENSE SERVICES, COMPUTER SOFTWARE, OR HARDWARE

- During the conduct of this contract, NASA may have a need to deliver, disclose, or transfer to a foreign entity or person (“export”) technical data, computer software, or hardware developed, used or required to be delivered by the Contractor in the performance of this contract.  When such a need arises NASA may exercise the applicable exemptions, general licenses, existing NASA export licenses, available exceptions or other approvals available to a Federal agency under the US export control laws, and may effect the export of such technical data, computer software, or hardware for NASA by direction to the Contractor.

- When directed in writing by the Contracting Officer or his/her designated representative, the Contractor, for purposes of export control, shall export on behalf of NASA specifically identified technical data, computer software, or hardware to a named foreign entity or person, in the manner and under the conditions provided for in the direction.

- The contractor will ensure that in the absence of NASA exemptions or exceptions, that appropriate licenses and Technical Assistance Agreements (TAAs) are in place to support exports.

- Any export made in accordance with this clause shall be limited to only that technical data, computer software, and hardware which NASA specifically identifies and authorizes the Contractor to export, in the manner and under the conditions provided in the authorization.  All other exports of technical data, defense services, computer software and hardware by the Contractor, whether related to the performance of this contract or otherwise, are subject to the applicable requirements of the US export control laws and regulations.

- Nothing contained in this clause shall affect the protection or allocation of rights to technical data or computer software between NASA and the Contractor or any subcontractors as provided for in this contract or subcontract hereunder, nor shall this clause imply any license or affect the scope of any license otherwise granted to the Government or the recipient of the transferred or disclosed technical data or computer software.

- The Contractor shall include this clause in all subcontracts at any tier (suitably modified to reflect the relationship of the parties), the performance of which may require the development, delivery, or use of technical data, defense services, computer software, or hardware, and the Contractor may direct an export on behalf of NASA, subject to the limitations of paragraphs (c) and (d) above, by subcontractors.  Alternately, any such direction may be given by the Contracting Officer or his/her designated representative directly to a subcontractor at any tier (with notice by NASA to the Contractor.)

(End of clause)

H.15	RESERVED

H.16	RESERVED

H.17	RESERVED

H.18	CONTINUOUS IMPROVEMENT/PARTNERING

- The Contractor shall implement and maintain vigorous continuous improvement (CI) activities for the full duration of this contract with the overarching goals of improving productivity, achieving cost savings, and achieving other economies and efficiencies across the full spectrum of its performance of this contract and the performance of its subcontractors each of whose subcontracts exceed a total of $50 million over the base period of this contract.  The Contractor’s plan is incorporated herein as Attachment J-16.

- As part of its CI activities, the Contractor shall maintain data regarding its achievement of each of the Performance Requirements specified in Attachment J-1-B to this contract and its performance in relationship to those Performance Requirements.  Although the Contractor may use any system and format to maintain this data, the data must be easily and continuously accessible to the Government pursuant to the Access to Contractor Data clause (H.19) and be complete enough to be meaningful.

- The parties recognize that the Government may need to change policies or requirements in this contract in order to enable the Contractor to achieve specific efficiencies under this contract.  The Contractor, therefore, is encouraged to request these changes when they may result in additional improvements or cost savings.   The Government will, in good faith, consider accepting these changes.  In the event that the Government cannot accept a suggestion, it will provide rationale to the Contractor as to why the suggestion was unacceptable.  When possible, the Government shall propose modifications to a suggestion in order to make it acceptable.  The Government’s rejection of a suggestion submitted pursuant to this clause shall not provide the basis for any equitable adjustment in accordance with the Changes clause, or an adjustment of fee that might otherwise have been earned.

- This clause is not an advance agreement on the part of NASA to accept any changes made pursuant to this clause.  Moreover, the Contractor shall not request any changes that degrade either the safety of the program or the ability to meet the flight manifest.  Additionally, the Government cannot accept any change which modifies or otherwise is contrary to a statute, an Executive Order, or a regulation issued by another Government agency.

- The Changes clause shall not apply to any suggestion accepted pursuant to this clause.  Instead, this clause shall be cited as authority for any changes that are required to accept the Contractor’s suggestion.  Additionally, for a period of three years after implementation of a specific cost savings idea, an equitable adjustment shall not be required for changes resulting from this clause.

- The Contractor understands and agrees that, this clause notwithstanding, it is responsible for performance of all contract requirements.

(End of clause)

H.19	ACCESS TO CONTRACTOR DATA

- “Data” for purposes of this clause, means recorded information, regardless of the form or media on which it may be recorded.  The term includes technical data; computer software; and information incidental to contract administration, such as financial, administrative, cost or pricing, or management information.  Types of data contained in the definition also include contractor internal audits of any discipline, system, or task which directly or indirectly supports Shuttle, payload, and ISS ground support, launch, flight, or landing operations as well as data from any audit of subcontractor(s) performing this contract.  These examples are illustrative and are not to be construed as a limitation on the definition of data.

- The Contracting Officer or designee shall, through closeout, have access to and the right to examine any of the data produced or used in the performance of this contract.  The purpose of this access provision is to permit the Government to monitor the Contractor’s performance under this contract and to permit sampling of contractor data to verify requirements compliance and continuous improvement without unduly increasing the number of data deliverables to this contract.

- The Contractor shall make available at all reasonable times for Government inspection all existing Government data provided to the Contractor and any data first produced or used in the performance of this contract for examination through closeout.  Moreover, information provided by the Contractor on any contractor system where NASA data resides shall contain all necessary technical and business application data to determine the degree to which contract requirements are met.  At a minimum, the Contractor shall maintain the types of data required by DRD 1.1.4.1-c.

- Except for software systems being provided as part of this contract, and existing Subcontractor systems, the Contractor shall maintain all data on a commercially available system for information management that is easily accessible by NASA.  For the purposes of this clause, “commercially available system” is defined as a system comprised of a Commercial Off-the-Shelf (COTS) database management system with its associated reporting/query tools, and a COTS text and graphics viewer software package.  The Contractor shall include its information Technology plans, reviews, and recommendations in the Information Technology (I/T) Plan and Reports, (DRD 1.1.4.1-b) and Enterprise Architecture Reviews (DRD 1.1.4.1-g).  The Contractor must obtain the approval of the Contracting Officer prior to using any new noncommercial system, or any major upgrading of any existing non-commercial systems for information management of data generated under this contract.  As part of this request, the Contractor must justify why no commercial system to manage information is adequate for this contract.  For existing contactor systems, or if use of a noncommercial system is approved, then, upon request, the Contractor shall demonstrate the system to the Government and provide thorough training to Government personnel to ensure they are able to access (i.e., read and copy) all data maintained on the system.

- The Contractor shall provide the Government unimpeded access to all physical and virtual Information Technology areas determined by Government representatives as necessary for surveillance, audit and independent evaluation purposes.  In those instances that access is restricted due to hazards or other personnel access limitations, the Contractor shall accommodate Government personnel such that access is provided and operational safety is not compromised.

- Notwithstanding the Additional Data Requirements clause, the Government shall have the right to reproduce any data found during the examination.  The Government shall retain no greater rights in the reproduced data than it would have under the Rights in Data--General clause.

- The Contractor shall describe the areas of its internal systems where NASA access will be permitted, define access and interface requirements, and provide NASA the required training to be able to access and use these systems.

- The Contractor shall flow this clause to all cost type subcontracts.

(End of clause)

H.20	SPECIAL PROVISION FOR CONTRACT CHANGES

- Notwithstanding the provisions of the Changes clause and the Government Property clause, 52.245-5, the parties agree that no change made pursuant to the Changes clause shall give rise to an equitable adjustment in the estimated cost or fee, delivery schedule, or any other contract provision, when said change causes an increase or decrease in estimated cost of $1 million or less in this contract.  Each change shall be controlling in making this determination, and such change shall not, for purposes of determining the applicability of this clause, be added to any other change(s).  The parties recognize that several changes may be grouped together in a bilateral contract modification for definitization; however, the dollar value of each individual change will be controlling in determining whether or not an equitable adjustment is in order.

- Facility Projects:

- The Government intends to issue Change Orders (CO’s) for facility projects over $500,000.  To the extent that CO’s are issued for facility project work exceeding $500,000, the facility cost and fee in Clause B.2 will be increased.

- All facility projects under $500,000 which:  (i) are submitted in the Contractor’s 5-year plan which identifies facility projects required, in accordance with DRD 1.1.6.1-a or (ii) meet the definition of unforeseen programmatic projects as defined by NPG 8820.2E, “Facility Project Implementation Guide” shall not be subject to the “Changes” clause.  All costs associated with these projects are included in the baseline; therefore, no equitable adjustment shall be required.

(End of clause)

H.21	COMPLIANCE WITH APPLICABLE CENTER POLICIES AND PROCEDURES

- Contractor and subcontractor personnel (regardless of tier) working on-site at NASA centers (or off-site as policies and procedures dictate) are required to comply with applicable agency and center policies and procedures.  These are listed, by Center, at Attachment J-11.  Unless specifically noted with version or date, the contractor and pertinent subcontractors shall comply with the latest revisions to these policies and procedures.  Otherwise, requirements to comply with additions and deletions to this listing and/or latest document revisions will be made by contract modification.  The Contractor shall promptly take corrective action upon receipt of notice from the Contracting Officer or representative of noncompliance with any applicable center policy or procedure.

- Additional contract clauses with applicability specific to each center are contained in Attachment J-18.  The Contractor shall comply with these clauses when performing effort at the respective NASA center.

(End of clause)

H.22	SAFETY AND HEALTH PLAN

- The Contractor shall implement and comply with the Safety and Health Plan specified in DRD 1.3.

- The Contractor shall provide for safety inspection and acceptance of work imposed by the SOW.  Safety inspection and corrective action reports shall be made available to the Contracting Officer upon request.

- The Contractor shall immediately report to the cognizant center Director of Safety and Mission Assurance and the cognizant Contracting Officer (by telephone if possible) accidents and incidents which result in serious personal injuries or death; and incidents which result in substantial damage to resources, equipment or facilities used or occupied by the Contractor.  Prepare and submit a NASA Mishap Report per local center requirements.

(End of clause)

H.23	RESERVED

H.24	RESERVED

H.25	GOVERNMENT INSIGHT

- Definitions.  For the purpose of this contract, the following definitions apply:

“Insight,” as used in this clause, means technical visibility into the Program, maintained through such means as audits, surveillance, assessment of trends and metrics, software independent verification and validation, the flight readiness review process, and review or independent assessment of any anomalies occurring in any phase of the program that are not within verified, validated, and certified design, operations, and processing requirements.

“Surveillance,” as used in this clause means continual monitoring and verification of the status of manufacturing, testing, and processing of Shuttle hardware, software and operations preparations to ensure that requirements are being fulfilled.  Items to be monitored and verified are selected—this is not an all inclusive activity.

“Audit,” as used in this clause, means the implementation of procedures and requirements of the NASA Engineering Quality Audit (NEQA) or other equivalent audit techniques used to perform periodic audit of all aspects of processes and procedures required to manufacture, assemble, test, and process hardware for flight.  Audits may include an examination of all disciplines and tasks which are involved with or support Shuttle launch and landing operations, hardware and software production and maintenance, safety and quality assurance, logistics, procurements and operations.  These descriptions are illustrative only and shall not be construed as any limitation on the Government’s right to conduct an audit of the Contractor and subcontractors to determine performance on this contract.

- The Government shall have the right to audit the Contractor and cost-reimbursement subcontractors (with values exceeding $1 million) to determine compliance with the requirements of this contract.  One purpose of these audits is to afford the Government insight into and understanding of Contractor and selected subcontractor processes and procedures to determine whether the processes or procedures (1) adversely affect safety; (2) are not within control limits; or (3) adversely affect future launch schedules.

- The Government may schedule fact-finding meetings with the Contractor and subcontractors as necessary to discuss issues requiring Government insight.  Scheduling and format of these meetings shall indicate whether exchange of information will be required, and the number and expertise of Contractor/subcontractor personnel who shall attend the meetings.  When requested by the Contracting Officer or designee, the Contractor and subcontractors shall provide necessary support to the Government when it audits the Contractor or subcontractor and for the Government-Contractor/subcontractor meetings.  The purpose of these meetings is to understand the findings of the Government audits.  The parties understand and agree that no direction from the Government or constructive change to the contract shall result from any of these meetings.

(End of clause)

H.26	RESERVED

H.27	ENGINEERING CHANGE PROPOSALS

- Definitions.

"ECP" means an Engineering Change Proposal (ECP) which is a proposed engineering change and the documentation by which the change is described, justified, and submitted to the Contracting Officer for approval or disapproval.

"NSTS 07700" means the NASA publication entitled, Space Shuttle Flight and Ground Specifications.

- Either party to the contract may originate ECPs.  The originator shall forward proposed ECPs to the Contracting Officer. Unless otherwise required by the Contracting Officer, the ECP formats, forms and controls specified in NSTS 07700, Volume IV, Book 1 shall be used for Shuttle operations and in ISS 41170 for Space Station operations.  Implementation of an approved ECP may occur by either a supplemental agreement or, if appropriate, as a written change order to the contract.

- Any ECP submitted to the Contracting Officer over $100,000, shall include a "not-to-exceed" estimated cost increase or decrease adjustment amount, if any, and the required time of delivery adjustment, if any, acceptable to the originator of the ECP.  If the change is originated within the Government, the Contracting Officer shall obtain a written agreement with the contractor regarding the "not-to-exceed" estimated cost and delivery adjustments, if any, prior to issuing an order for implementation of the change.  An ECP accepted in accordance with the Changes clause of this contract shall not be considered an authorization to the Contractor to exceed the estimated cost in the contract Schedule, unless the estimated cost is increased by the change order or other contract modification.

- After submission of a contractor initiated ECP, the Contracting Officer may require the contractor to submit the following information:

- Cost or pricing data in accordance with FAR 15.403-5 if the proposed change meets the criteria for its submission under FAR 15.403-4; or

- Information other than cost or pricing data adequate for contracting officer determination of price reasonableness or cost realism.  The contracting officer reserves the right to request additional information if that provided by the contractor is considered inadequate for that purpose.  If the contractor claims applicability of one of the exceptions to submission of cost or pricing data, it shall cite the exception and provide rationale for its applicability.

- If the ECP is initiated by NASA, the contracting officer shall specify the cost information requirements, if any.

(End of clause)

H.28	SPACE FLIGHT AWARENESS PROGRAM

The Contractor shall maintain a product and performance-oriented motivation (awareness) program in accordance with NASA Procedural Requirements NPR 8715.3 and NPR 3451.1.  The Program objective shall be the prevention of human error by instilling in individuals performing on the contract and on critical subcontracts an awareness of individual responsibility for ISS, Shuttle, and any other ancillary mission/payloads related to human space flight.  As a minimum, goals should be to assure mission success, flight crew safety, and recognition of exemplary performance necessary to achieve success.  The program shall include as a minimum:

- Participation in NASA-Industry Space Flight Awareness Program.

- Reserved.

- Reserved.

- Methods to obtain and distribute motivational information and materials to concerned Contractor personnel, subcontractors, and vendors supplying critical flight and ground support hardware and software.

- Motivational (awareness) orientation for Contractor supervisory personnel and orientation of the work force in workmanship needs.

- Recognition of personnel who demonstrate their awareness through exceptional craftsmanship, error free workmanship, and attention to careful performance in their job responsibility.  The Contractor shall flow down the provisions of this clause to all critical subcontractors.

(End of clause)

H.29	RESERVED

H.30	RESERVED

H.31	REQUIREMENT FOR COST TRACKING

Costs for the Space Shuttle and ISS shall be tracked and reported separately in order to comply with requirements that accurate and timely reporting of ISS costs to the Congress can be accomplished by NASA.  These costs, to be reported in accordance with the requirements of 1852.242-73, NASA Contractor Financial Management Reporting, and 1852.242-74, NASA Contractor Financial Management Reporting (Performance Analysis Report), must be in suitable format and adequate detail to fulfill obligations placed on NASA.

(End of clause)

H.32	PROCUREMENT DATA PACKAGE

- In addition to the requirement to maintain certain data in the Access to Contractor Data clause (H.19), the Contractor shall maintain this data in its data management system in a form and format such that it is suitable for inclusion in a procurement data package.  The procurement data package shall be in accordance with requirements of Data Requirements Document (DRD 1.1.4.1-d).  The parties recognize that this contract does not require the delivery of the data necessary for a procurement package.  Instead, the Government would order this package in accordance with FAR 52.227-16, Additional Data Requirements.  The Contractor shall be required to deliver this data to the Government within six months of it being ordered per FAR 52.227-16.

- Reserved

- The only costs the Government shall bear for the delivery of data necessary for a procurement package shall be those costs associated with reproduction and delivery.  No costs shall be permitted for converting data to a prescribed format since the Contractor is required to maintain the data in a format suitable for a procurement package.  The costs associated solely with the conversion of electronic data to a paper format, however, shall be deemed to be a reproduction cost.

(End of clause)

H.33	LAUNCH SCHEDULE VARIATIONS

- The parties agree that the contract shall be equitably adjusted in accordance with the procedural provisions of the Changes clause if the number of flights during the term of the contract is more or less than the number anticipated for the contract.  The anticipated number of flights is as follows:

| Year 1 | Year 2 | Year 3 | Year 4 | Total |
| --- | --- | --- | --- | --- |
| 4 | 5 | 5 | 3 | 17 |

- It is expected that the actual number of flights in any given year may vary from the anticipated flights per year noted above, due to the spacing of the manifest.  Variations of this type that cause the flight rate in any year to be 1 flight above or below the anticipated rate is considered normal and will not be subject to the Changes clause.  This type of variation may also cause the anticipated number of flights for the entire contract period to vary by plus or minus 1 flight.  This variation will not be subject to the Changes clause.

- The parties agree that the total number of flights for the contract will be adjusted (either upward or downward) to reflect changes in the actual number of flights only for those years in which an equitable adjustment is otherwise made.  By way of example, and not limitation, in the event there are 5 flights in Year 1 (not subject to an equitable adjustment) and 3 flights in Year 2 (subject to an equitable adjustment), the total number of flights for purposes of final contract total would be reduced by 2.  At the end of the contract period, a variance greater than plus or minus 1 flight will be subject to the Changes clause.

(End of clause)

H.34	SELECTION OF FIRMS FOR ARCHITECT-ENGINEER (A-E) SERVICES

When subcontracting for A-E services, the Contractor shall use procedures generally consistent with FAR Subpart 36.6.  A-E firms shall be selected competitively based on qualifications, specialized experience, and other critical considerations, instead of price alone. The Contractor shall specifically comply with the requirements of FAR 36.602-1.

(End of clause)

H.35	PROVISIONING PROCEDURES

- There are areas within the contract, Program, Transition, and Constellation Bridge Support related, where it is not possible to reasonably predict future requirements.  These areas are subject to the Provisioning procedures set forth in Attachment J-19.  Tasks subject to Program Provisioning requirements will be provisioned on an annual basis.  Requirements subject to Program Provisioning include SOW paragraphs:  1.4.1.2, Orbiter Logistics [High Value Spares (replacement parts with a unit cost of $1M+)], 1.4.1.5, Orbiter Hardware Production and Support Tasks; 1.4.9, Flight Crew Equipment; 1.6.5.4 Flight Operations Development; 1.7.1, Special Studies and Development Projects; 1.7.1.1, KSC Shuttle Development Activities; 1.7.1.2, KSC Construction of Facility Activities; 1.7.4, Program Reimbursables; and 1.7.5, Solid Rocket Booster Development Activities.

Tasks subject to Transition Provisioning requirements will be provisioned on an annual basis.  Requirements subject to Transition Provisioning are noted in SOW paragraph 1.9, Program Transition.

Tasks subject to Constellation Provisioning requirements will be provisioned on an annual basis.  Requirements subject to Constellation Provisioning are noted in SOW paragraph 1.10, Constellation Bridge Support.

- To provide for efficient and effective administration, the parties have structured a Provisioning Management Plan (PMP) (Attachment J-19).  This plan provides additional background and defines administration requirements, specific tasks, schedules, and cost estimates.

- Procedures for updating task content within the PPMP are described below:

- First Year’s Tasks:  The estimated cost and fee for the tasks authorized to be performed in Provisioning are included in Clause B.2.  The specific tasks to be performed are defined in the Program, Transition, and Constellation Provisioning Task Lists.

- Subsequent Annual PPTL, TPTL, & CPTL: Each subsequent contract year, the Contractor and NASA shall partner the annual PPTL, TPTL, and CPTL attachment, by each individual program element, the contents of which are to be based on requirements identified by the Government.  Each PPTL, TPTL, and CPTL shall only include tasks which are expected to be initiated in the forthcoming Government Fiscal Year (GFY), and will not include any amounts for the continuation or completion of tasks initiated in prior years.  However, if a task is expected to be completed in a year subsequent to the one for which the proposal is being submitted, the time phased cost for each year in which work is to be performed on the task shall be included.  The cost and fee for the instant year, as well as the “out-year” work will be included in the appropriate program element in the attachment and Clause B.2.  Subsequent year PPTL’s, TPTL’s, and CPTL’s shall not include this work for pricing purposes since it will have already been included in the contract baseline.  The Contractor and NASA will negotiate and definitize said task lists, and adjust the cost and fee for Provisioning in Clause B.2, before September 30th of the forthcoming GFY.

- Should the Government add, delete or modify a task during the fiscal year which does not exceed the threshold(s) established in Attachment J-19, Technical Direction will be provided by the cognizant TMR.  However, should such change exceed the threshold(s), the Contracting Officer will issue written direction in the form of a Provisioning Change Order (PCO) to the Contractor.  A PCO is issued unilaterally by the Contracting Officer and will be used as the contractual document to update the PMP or task lists, by program elements.

- Recommendations for tasks not included in the task lists may be identified by both the Government and Contractor.  At a minimum, recommendations shall be supported by information concerning:  flight effectivity, or last need date; SOW or specification impacts; and time-phased cost estimates.  Contractor-initiated recommendations shall be submitted to the cognizant TMR for consideration.  Submission of a recommendation by the Contractor does not commit NASA to implementation.

(End of clause)

H.36	RESERVED

H.37	RESERVED

H.38	RESERVED

H.39	ACTIVITY BASED COSTING

- From time to time, the Contracting Officer may initiate the process leading to a price adjustment for a contract modification by utilizing Activity Based Costing (ABC).  ABC may be used when both the work requirements and resources (Direct Labor, Subcontracts, ODC’s, etc.) necessary for accomplishing the work can be predicted with a high degree of accuracy.  For purposes of this special provision, ABC is a technique in which requirements definition and cost estimating baselines for a task to be proposed, are jointly developed and documented by representatives of the Government and Contractor prior to submittal of the Contractor's cost proposal.  The Decision Package is the output of this process and, when approved by the Government, becomes the Basis of Estimate (BOE) to be proposed by the Contractor.  Determination of the price for a contract modification requires the application of labor rates, indirect costs, and fee to the agreed upon BOE.

- Notwithstanding any other provision in this contract to the contrary, the parties agree that when the ABC technique is utilized as set forth in paragraph (a) of this provision, the Decision Package is "Information other than cost or pricing data," as defined by FAR 15.403, and is not required to be certified.  The applied labor rates, indirect costs and any other costs utilized to complete the Contractor's cost proposal are “cost or pricing data”, as defined in 15.403. Such cost or pricing data is certifiable in accordance with 15.406-2.

(End of clause)

H.40	VALUE ENGINEERING (52.248-1) (FEB 2000)

- General. The Contractor is encouraged to develop, prepare, and submit value engineering change proposals (VECP’s) voluntarily. The Contractor shall share in any net acquisition savings realized from accepted VECP’s, in accordance with the incentive sharing rates in paragraph (f) of this clause.

- Definitions.

“Acquisition savings,” as used in this clause, means savings resulting from the application of a VECP to contracts awarded by the same contracting office or its successor for essentially the same unit. Acquisition savings include—

- Instant contract savings, which are the net cost reductions on this, the instant contract, and which are equal to the instant unit cost reduction multiplied by the number of instant contract units affected by the VECP, less the Contractor’s allowable development and implementation costs;

- Concurrent contract savings, which are net reductions in the prices of other contracts that are definitized and ongoing at the time the VECP is accepted; and

- Future contract savings, which are the product of the future unit cost reduction multiplied by the number of future contract units in the sharing base. On an instant contract, future contract savings include savings on increases in quantities after VECP acceptance that are due to contract modifications, exercise of options, additional orders, and funding of subsequent year requirements on a multiyear contract.

“Collateral savings,” as used in this clause, means those measurable net reductions resulting from a VECP in the agency’s overall projected collateral costs, exclusive of acquisition savings, whether or not the acquisition cost changes.

“Contracting office” includes any contracting office that the acquisition is transferred to, such as another branch of the agency or another agency’s office that is performing a joint acquisition action.

“Contractor’s development and implementation costs,” as used in this clause, means those costs the Contractor incurs on a VECP specifically in developing, testing, preparing, and submitting the VECP, as well as those costs the Contractor incurs to make the contractual changes required by Government acceptance of a VECP.

“Future unit cost reduction,” as used in this clause, means the instant unit cost reduction adjusted as the Contracting Officer considers necessary for projected learning or changes in quantity during the sharing period. It is calculated at the time the VECP is accepted and applies either—

- Throughout the sharing period, unless the Contracting Officer decides that recalculation is necessary because conditions are significantly different from those previously anticipated; or

- To the calculation of a lump-sum payment, which cannot later be revised.

“Government costs,” as used in this clause, means those agency costs that result directly from developing and implementing the VECP, such as any net increases in the cost of testing, operations, maintenance, and logistics support. The term does not include the normal administrative costs of processing the VECP or any increase in this contract’s cost or price resulting from negative instant contract savings.

“Instant contract,” as used in this clause, means this contract, under which the VECP is submitted. It does not include increases in quantities after acceptance of the VECP that are due to contract modifications, exercise of options, or additional orders. If this is a multiyear contract, the term does not include quantities funded after VECP acceptance. If this contract is a fixed-price contract with prospective price redetermination, the term refers to the period for which firm prices have been established.

“Instant unit cost reduction” means the amount of the decrease in unit cost of performance (without deducting any Contractor’s development or implementation costs) resulting from using the VECP on this, the instant contract. If this is a service contract, the instant unit cost reduction is normally equal to the number of hours per line-item task saved by using the VECP on this contract, multiplied by the appropriate contract labor rate.

“Negative instant contract savings” means the increase in the cost or price of this contract when the acceptance of a VECP results in an excess of the Contractor’s allowable development and implementation costs over the product of the instant unit cost reduction multiplied by the number of instant contract units affected.

“Net acquisition savings” means total acquisition savings, including instant, concurrent, and future contract savings, less Government costs.

“Sharing base,” as used in this clause, means the number of affected end items on contracts of the contracting office accepting the VECP.

“Sharing period,” as used in this clause, means the period beginning with acceptance of the first unit incorporating the VECP and ending at a calendar date or event determined by the contracting officer for each VECP.

“Unit,” as used in this clause, means the item or task to which the Contracting Officer and the Contractor agree the VECP applies.

“Value engineering change proposal (VECP)” means a proposal that—

- Requires a change to this, the instant contract, to implement; and

- Results in reducing the overall projected cost to the agency without impairing essential functions or characteristics; provided, that it does not involve a change—

- In deliverable end item quantities only;

- In research and development (R&D) end items or R&D test quantities that is due solely to results of previous testing under this contract; or

- To the contract type only.

- VECP preparation. As a minimum, the Contractor shall include in each VECP the information described in paragraphs (c)(1) through (8) of this clause. If the proposed change is affected by contractually required configuration management or similar procedures, the instructions in those procedures relating to format, identification, and priority assignment shall govern VECP preparation. The VECP shall include the following:

- A description of the difference between the existing contract requirement and the proposed requirement, the comparative advantages and disadvantages of each, a justification when an item’s function or characteristics are being altered, the effect of the change on the end item’s performance, and any pertinent objective test data.

- A list and analysis of the contract requirements that must be changed if the VECP is accepted, including any suggested specification revisions.

- Identification of the unit to which the VECP applies.

- A separate, detailed cost estimate for (i) the affected portions of the existing contract requirement and (ii) the VECP. The cost reduction associated with the VECP shall take into account the Contractor’s allowable development and implementation costs, including any amount attributable to subcontracts under the Subcontracts paragraph of this clause.

- A description and estimate of costs the Government may incur in implementing the VECP, such as test and evaluation and operating and support costs.

- A prediction of any effects the proposed change would have on collateral costs to the agency.

- A statement of the time by which a contract modification accepting the VECP must be issued in order to achieve the maximum cost reduction, noting any effect on the contract completion time or delivery schedule.

- Identification of any previous submissions of the VECP, including the dates submitted, the agencies and contract numbers involved, and previous Government actions, if known.

- Submission. The Contractor shall submit VECP’s to the Contracting Officer, unless this contract states otherwise. If this contract is administered by other than the contracting office, the Contractor shall submit a copy of the VECP simultaneously to the Contracting Officer and to the Administrative Contracting Officer.

- Government action.

- The Contracting Officer will notify the Contractor of the status of the VECP within 45 calendar days after the contracting office receives it. If additional time is required, the Contracting Officer will notify the Contractor within the 45-day period and provide the reason for the delay and the expected date of the decision. The Government will process VECP’s expeditiously; however, it will not be liable for any delay in acting upon a VECP.

- If the VECP is not accepted, the Contracting Officer will notify the Contractor in writing, explaining the reasons for rejection. The Contractor may withdraw any VECP, in whole or in part, at any time before it is accepted by the Government. The Contracting Officer may require that the Contractor provide written notification before undertaking significant expenditures for VECP effort.

- Any VECP may be accepted, in whole or in part, by the Contracting Officer’s award of a modification to this contract citing this clause and made either before or within a reasonable time after contract performance is completed. Until such a contract modification applies a VECP to this contract, the Contractor shall perform in accordance with the existing contract. The decision to accept or reject all or part of any VECP is a unilateral decision made solely at the discretion of the Contracting Officer.

- Sharing rates. If a VECP is accepted, the Contractor shall share in net acquisition savings according to the percentages shown in the table below. The percentage paid the Contractor depends upon—

- This contract’s type (fixed-price, incentive, or cost-reimbursement);

- The sharing arrangement specified in paragraph (a) of this clause (incentive, program requirement, or a combination as delineated in the Schedule); and

- The source of the savings (the instant contract, or concurrent and future contracts), as follows:

| Contractor’s Share of Net Acquisition Savings (Figure in Percent) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Contract Type | Incentive (Voluntary) |  | Program Requirement (Mandatory) |  |
|  | Instant Contract Rate | Concurrent and Future Contract Rate | Instant Contract Rate | Concurrent and Future Contract Rate |
| Fixed-price (includes fixed-price-award-fee; excludes other fixed-price incentive contracts) | *50 | *50 | 25 | 25 |
| Incentive (fixed-price or cost) (other than award fee) | (**) | *50 | (**) | 25 |
| Cost-reimbursement (includes cost-plus-award-fee; excludes other cost-type incentive contracts) | ***25 | ***25 | 15 | 15 |
| * The Contracting Office may increase the Contractor’s sharing rate to as high as 75 percent for each VECP. ** Same sharing arrangement as the contract’s profit or fee adjustment formula. *** The Contracting Office may increase the Contractor’s sharing rate to as high as 50 percent for each VECP. |  |  |  |  |

- Calculating net acquisition savings.

- Acquisition savings are realized when (i) the cost or price is reduced on the instant contract, (ii) reductions are negotiated in concurrent contracts, (iii) future contracts are awarded, or (iv) agreement is reached on a lump-sum payment for future contract savings (see paragraph (i)(4) of this clause). Net acquisition savings are first realized, and the Contractor shall be paid a share, when Government costs and any negative instant contract savings have been fully offset against acquisition savings.

- Except in incentive contracts, Government costs and any price or cost increases resulting from negative instant contract savings shall be offset against acquisition savings each time such savings are realized until they are fully offset. Then, the Contractor’s share is calculated by multiplying net acquisition savings by the appropriate Contractor’s percentage sharing rate (see paragraph (f) of this clause). Additional Contractor shares of net acquisition savings shall be paid to the Contractor at the time realized.

- If this is an incentive contract, recovery of Government costs on the instant contract shall be deferred and offset against concurrent and future contract savings. The Contractor shall share through the contract incentive structure in savings on the instant contract items affected. Any negative instant contract savings shall be added to the target cost or to the target price and ceiling price, and the amount shall be offset against concurrent and future contract savings.

- If the Government does not receive and accept all items on which it paid the Contractor’s share, the Contractor shall reimburse the Government for the proportionate share of these payments.

- Contract adjustment. The modification accepting the VECP (or a subsequent modification issued as soon as possible after any negotiations are completed) shall—

- Reduce the contract price or estimated cost by the amount of instant contract savings, unless this is an incentive contract;

- When the amount of instant contract savings is negative, increase the contract price, target price and ceiling price, target cost, or estimated cost by that amount;

- Specify the Contractor’s dollar share per unit on future contracts, or provide the lump-sum payment;

- Specify the amount of any Government costs or negative instant contract savings to be offset in determining net acquisition savings realized from concurrent or future contract savings; and

- Provide the Contractor’s share of any net acquisition savings under the instant contract in accordance with the following:

- Fixed-price contracts—add to contract price.

- Cost-reimbursement contracts—add to contract fee.

- Concurrent and future contract savings.

- Payments of the Contractor’s share of concurrent and future contract savings shall be made by a modification to the instant contract in accordance with paragraph (h)(5) of this clause. For incentive contracts, shares shall be added as a separate firm-fixed-price line item on the instant contract. The Contractor shall maintain records adequate to identify the first delivered unit for 3 years after final payment under this contract.

- The Contracting Officer shall calculate the Contractor’s share of concurrent contract savings by—

- Subtracting from the reduction in price negotiated on the concurrent contract any Government costs or negative instant contract savings not yet offset; and

- Multiplying the result by the Contractor’s sharing rate.

- The Contracting Officer shall calculate the Contractor’s share of future contract savings by—

- Multiplying the future unit cost reduction by the number of future contract units scheduled for delivery during the sharing period;

- Subtracting any Government costs or negative instant contract savings not yet offset; and

- Multiplying the result by the Contractor’s sharing rate.

- When the Government wishes and the Contractor agrees, the Contractor’s share of future contract savings may be paid in a single lump sum rather than in a series of payments over time as future contracts are awarded. Under this alternate procedure, the future contract savings may be calculated when the VECP is accepted, on the basis of the Contracting Officer’s forecast of the number of units that will be delivered during the sharing period. The Contractor’s share shall be included in a modification to this contract (see paragraph (h)(3) of this clause) and shall not be subject to subsequent adjustment.

- Alternate no-cost settlement method. When, in accordance with subsection 48.104-4 of the Federal Acquisition Regulation, the Government and the Contractor mutually agree to use the no-cost settlement method, the following applies:

- The Contractor will keep all the savings on the instant contract and on its concurrent contracts only.

- The Government will keep all the savings resulting from concurrent contracts placed on other sources, savings from all future contracts, and all collateral savings.

- Collateral savings. If a VECP is accepted, the Contracting Officer will increase the instant contract amount, as specified in paragraph (h)(5) of this clause, by a rate from 20 to 100 percent, as determined by the Contracting Officer, of any projected collateral savings determined to be realized in a typical year of use after subtracting any Government costs not previously offset. However, the Contractor’s share of collateral savings will not exceed the contract’s firm-fixed-price, target price, target cost, or estimated cost, at the time the VECP is accepted, or $100,000, whichever is greater. The Contracting Officer will be the sole determiner of the amount of collateral savings.

- Relationship to other incentives. Only those benefits of an accepted VECP not rewardable under performance, design-to-cost (production unit cost, operating and support costs, reliability and maintainability), or similar incentives shall be rewarded under this clause. However, the targets of such incentives affected by the VECP shall not be adjusted because of VECP acceptance. If this contract specifies targets but provides no incentive to surpass them, the value engineering sharing shall apply only to the amount of achievement better than target.

- Subcontracts. The Contractor shall include an appropriate value engineering clause in any subcontract of $100,000 or more and may include one in subcontracts of lesser value. In calculating any adjustment in this contract’s price for instant contract savings (or negative instant contract savings), the Contractor’s allowable development and implementation costs shall include any subcontractor’s allowable development and implementation costs, and any value engineering incentive payments to a subcontractor, clearly resulting from a VECP accepted by the Government under this contract. The Contractor may choose any arrangement for subcontractor value engineering incentive payments, provided, that the payments shall not reduce the Government’s share of concurrent or future contract savings or collateral savings.

- Data. The Contractor may restrict the Government’s right to use any part of a VECP or the supporting data by marking the following legend on the affected parts:

These data, furnished under the Value Engineering clause of contract ________, shall not be disclosed outside the Government or duplicated, used, or disclosed, in whole or in part, for any purpose other than to evaluate a value engineering change proposal submitted under the clause. This restriction does not limit the Government’s right to use information contained in these data if it has been obtained or is otherwise available from the Contractor or from another source without limitations.

If a VECP is accepted, the Contractor hereby grants the Government unlimited rights in the VECP and supporting data, except that, with respect to data qualifying and submitted as limited rights technical data, the Government shall have the rights specified in the contract modification implementing the VECP and shall appropriately mark the data. (The terms “unlimited rights” and “limited rights” are defined in Part 27 of the Federal Acquisition Regulation.)

(End of clause)

H.41	MINIMUM INSURANCE COVERAGE FOR VESSEL LIABILITY

- In accordance with clause 52.228-7, Insurance—Liability to Third Persons, and clause 1852.228-75, Minimum Insurance Coverage, the contractor agrees to obtain and maintain vessel liability coverage, in addition to the insurance coverage specified in the cited clauses.

- During performance of this contract, the Contractor shall secure Protection and Indemnity (P&I) marine insurance coverage similar to and with limits, customarily offered by the International Group of Protection and Indemnity Clubs, for all liabilities excluding those for which the Contractor has been relieved by the Government Property clause of this contract. Contractor may, at its option, exclude Workers’ Compensation, Jones Act and Longshore and Harbor Workers Compensation Act liability coverage from its P&I coverage by covering such liabilities under a separate Workers’ Compensation policy.

- The Government shall be listed on the insurance policy required by this clause as a “co-insured,” and the policy shall contain the provision specified in 1852.228-75(d).”

(End of clause)

H.42	RESERVED

H.43	RESERVED

H.44	RESERVED

H.45	OBSERVANCE OF LEGAL HOLIDAYS (1852.242-72) (AUG 1992) – Alternate II (OCT 2000)

- The on-site Government personnel observe the following holidays:

New Year's Day

Labor Day

Martin Luther King, Jr.'s Birthday

Columbus Day

President's Day

Veterans Day

Memorial Day

Thanksgiving Day

Independence Day

Christmas Day

Any other day designated by Federal statute, Executive order, or the 	President's proclamation.

- When any holiday falls on a Saturday, the preceding Friday is observed.  When any holiday falls on a Sunday, the following Monday is observed.  Observance of such days by Government personnel shall not by itself be cause for an additional period of performance or entitlement of compensation except as set forth within the contract.

- When the NASA installation grants administrative leave to its Government employees (e.g., as a result of inclement weather, potentially hazardous conditions, or other special circumstances), Contractor personnel working on-site should also be dismissed.  However, the contractor shall provide sufficient on-site personnel to perform round-the-clock requirements of critical work already in process, unless otherwise instructed by the Contracting Officer or authorized representative.

- Whenever administrative leave is granted to Contractor personnel pursuant to paragraph (e) of this clause, it shall be without loss to the Contractor.  The cost of salaries and wages to the Contractor for the period of any such excused absence shall be a reimbursable item of cost under this contract for employees in accordance with the Contractor's established accounting policy.

(End of clause)

H.46	ADMINISTRATIVE CONTRACT CLOSEOUT

Contract closeout activities, per FAR 4.804-5 and NFS 1804.804, and their associated costs are within the scope and negotiated contract value of the SPOC, with the following exceptions:

  - Closeout of firm-fixed-price subcontracts which are physically completed after April 1, 2010, are within the scope of the contract, but not within the negotiated contract value of the SPOC;

  - Closeout of other than firm-fixed-price subcontracts which are physically completed after October 1, 2008, are within the scope of the contract, but not within the negotiated contract value of the SPOC;

  - Operational support to close-out tasks performed after June 30, 2010, and all closeout tasks performed after September 30, 2010, are within the scope of the contract, but not within the negotiated contract value of the SPOC.

Not later than April 1, 2010, or other date as mutually agreed upon by the parties, the contractor shall submit its proposal for equitable adjustment for closeout activities noted under the above exceptions.  Failure to submit a proposal and pursue an equitable adjustment for the activities noted under the above exceptions shall not relieve the contractor of the requirement to perform the closeout activities noted in the exceptions.

(End of clause)

H.47	ADJUSTMENT FOR FINAL SPACE SHUTTLE FLIGHT LAUNCH DATE

April 8, 2010, has been established as the date of the last Space Shuttle flight, with mission execution completion at the conclusion of down mission processing, following that last flight, in June 2010.  Should the date of the last Space Shuttle flight vary by greater than ± 14 calendar days, the contract will be equitably adjusted (for Space Shuttle content only, not ISS content) under this clause.  This adjustment is only to recognize variation to the date of the last manifested flight; contract adjustments for changes to the total number of flights to be flown are covered under H.33, Launch Schedule Variations.

Should an adjustment to contract value be required pursuant to this clause, the contractor shall submit a proposal to NASA not later than April 2, 2010, or other date as mutually agreed upon by the parties.

(End of clause)

(END OF SECTION)

SECTION I

CONTRACT CLAUSES

I.1	CLAUSES INCORPORATED BY REFERENCE (52.252-2) (FEB 1998)

This contract incorporates one or more clauses by reference, with the same force and effect as if they were given in full text.  Upon request, the Contracting Officer will make their full text available.  Also, the full text of a clause may be accessed electronically at this/these address(es):

Federal Acquisition Regulation (FAR) – http://www.acqnet.gov/far/

NASA FAR Supplement – http://www.hq.nasa.gov/office/procurement/regs/nfstoc.htm

I.2	CLAUSES INCORPORATED BY REFERENCE

- The following clauses are hereby incorporated.  The clauses marked with an asterisk do not apply to facilities-related effort in this contract.

- FEDERAL ACQUISITION REGULATION (48 CFR CHAPTER 1) CLAUSES

| Clause No. | Title |
| --- | --- |
| 52.202-1 | Definitions (Jul 2004) |
| 52.203-3 | Gratuities (Apr 1984) |
| 52.203-5 | Covenant Against Contingent Fees (Apr 1984) |
| 52.203-6 | Restrictions on Subcontractor Sales to the Government (Sept 2006) |
| 52.203-7 | Anti-Kickback Procedures (Jul 1995) |
| 52.203-8 | Cancellation, Rescission, and Recovery of Funds for Illegal or Improper Activity (Jan 1997) |
| 52.203-10 | Price or Fee Adjustment for Illegal or Improper Activity (Jan 1997) |
| 52.203-12 | Limitation on Payments to Influence Certain Federal Transactions (Sept 2005) |
| 52.204-2 | Security Requirements (Aug 1996) |
| 52.204-4 | Printed or Copied Double-Sided on Recycled Paper (Aug 2000) |
| 52.204-7 | Central Contractor Registration (Jul 2006) |
| 52.204-9 | Personal Identity Verification of Contractor Personnel (Nov 2006) |
| 52.208-8 | Required Sources for Helium and Helium Usage Data (Apr 2002) |
| 52.209-6 | Protecting the Government's Interest when Subcontracting with Contractors Debarred, Suspended, or Proposed for Debarment (Sept 2006) |
| 52.211-5 | Material Requirements (Aug 2000) |
| 52.211-15 | Defense Priority and Allocation Requirements (Sept 1990) |
| 52.215-2 | *Audit and Records - Negotiations (June 1999) |
| 52.215-8 | Order of Precedence – Uniform Contract Format (Oct 1997) |
| 52.215-9 | Changes or Additions to Make-or-Buy Program (Oct 1997) |
| 52.215-10 | Price Reduction For Defective Cost or Pricing Data (Oct 1997) |
| 52.215-12 | Subcontractor Cost or Pricing Data (Oct 1997) |
| 52.215-14 | Integrity of Unit Prices (Oct 1997) – Alternate I (Oct 1997) |
| 52.215-15 | Pension Adjustments and Asset Reversions (Oct 2004) |
| 52.215-18 | Reversion or Adjustment of Plans for Post Retirement Benefits (PRB) Other Than Pensions (Jul 2005) |
| 52.215-19 | Notification of Ownership Changes (Oct 1997) |
| 52.215-21 | Requirements for Cost or Pricing Data or Information Other Than Cost or Pricing Data – Modifications (Oct 1997) |
| 52.216-7 | *Allowable Cost and Payment (Dec 2002); insert “30th” |
| 52.217-8 | Option to Extend Services (Nov 1999); insert: 60 |
| 52.219-8 | Utilization of Small Business Concerns (May 2004) |
| 52.219-9 | Small Business Subcontracting Plan (Sept 2006) |
| 52.219-16 | Liquidated Damages--Subcontracting Plan (Jan 1999) |
| 52.222-1 | Notice to the Government of Labor Disputes (Feb 1997) |
| 52.222-2 | Payment for Overtime Premiums (Jul 1990); in paragraph (a) insert: $-0- |
| 52.222-4 | Contract Work Hours and Safety Standards Act--Overtime Compensation (Jul 2005) |
| 52.222-20 | Walsh-Healey Public Contracts Act (Dec 1996) |
| 52.222.-21 | Prohibition of Segregated Facilities (Feb 1999) |
| 52.222-26 | Equal Opportunity (April 2002) |
| 52.222-29 | Notification of Visa Denial (Jun 2003) |
| 52.222-35 | Equal Opportunity For Special Disabled Veterans, Veterans of the Vietnam Era, and other Eligible Veterans (Sept 2006) |
| 52.222-36 | Affirmative Action for Workers with Disabilities (Jun 1998) |
| 52.222-37 | Employment Reports on Special Disabled Veterans, Veterans of the Vietnam Era and other Eligible Veterans (Sept 2006) |
| 52.222-41 | Service Contract Act of 1965, As Amended (Jul 2005) |
| 52.223-5 | Pollution Prevention and Right-to-Know Information (Aug 2003) – Alternate I (Aug 2003) & Alternate II (Aug 2003) |
| 52.223-6 | Drug-Free Workplace (May 2001) |
| 52.223-9 | Estimate of Percentage of Recovered Material Content for EPA Designated Products (Aug 2000); insert “Center Environmental Manager” |
| 52.223-11 | Ozone-Depleting Substances (May 2001) |
| 52.223-12 | Refrigeration Equipment and Air Conditioners (May 1995) |
| 52.225-8 | Duty-Free Entry (Feb 2000) |
| 52.225-13 | Restrictions on Certain Foreign Purchases (Feb 2006) |
| 52.226-1 | Utilization of Indian Organizations and Indian-Owned Economic Enterprises (Jun 2000) |
| 52.227-1 | Authorization and Consent (Jul 1995) |
| 52.227-2 | Notice and Assistance Regarding Patent and Copyright Infringement (Aug 1996) |
| 52.227-16 | Additional Data Requirements (Jun 1987) |
| 52.228-7 | Insurance -- Liability to Third Persons (Mar 1996) |
| 52.229-10 | State of New Mexico Gross Receipts and Compensating Tax (Apr 2003), insert “NASA”, “NASA”, “NASA”, “NASA” |
| 52.230-2 | Cost Accounting Standards (Apr 1998) |
| 52.230-6 | Administration of Cost Accounting Standards (Apr 2005) |
| 52.232-9 | Limitation on Withholding of Payments (Apr 1984) |
| 52.232-17 | Interest (Jun 1996) |
| 52.232-22 | *Limitation of Funds (Apr 1984) |
| 52.232-23 | Assignment of Claims (Jan 1986) |
| 52.232-25 | Prompt Payment (Oct 2003) – Alternate I (Feb 2002); in paragraphs (a)(1)(i)(A), (a)(1)(i)(B), and (a)(1)(ii) change “30th” to “7th” |
| 52.232-33 | Payment by Electronic Funds Transfer – Central Contractor Registration (Oct 2003) |
| 52.233-1 | Disputes (Jul 2002) -- Alternate I (Dec 1991) |
| 52.233-3 | Protest After Award (Aug 1996) -- Alternate I (Jun 1985) |
| 52.233-4 | Applicable Law for Breach of Contract Claim (Oct 2004) |
| 52.237-2 | Protection of Government Buildings, Equipment, and Vegetation (Apr 1984) |
| 52.242-1 | Notice of Intent to Disallow Costs (Apr 1984) |
| 52.242-3 | Penalties for Unallowable Costs (May 2001) |
| 52.242-4 | Certification of Final Indirect Costs (Jan 1997) |
| 52.242-13 | Bankruptcy (Jul 1995) |
| 52.243-2 | Changes -- Cost-Reimbursement (Aug 1987) -- Alternate II (Apr 1984) |
| 52.243-6 | Change Order Accounting (Apr 1984) |
| 52.244-2 | Subcontracts (Aug 1998) -- Alternate I (Jan 2006); in paragraph (e) add: (1) For all Cost-Reimbursable, Time and Material, Labor Hour, and Fixed Price subcontract type, advance notification is required for all modifications/changes > $10M to be provided by monthly report, or may be provided on an individual case-by-case basis, and consent is required for initial subcontracts > $10M which require cost or pricing data and those identified for “special surveillance”. (2) Special Surveillance: (a) Initial awards > $5M and changes > $1M to member-subcontractors; (b) Experimental/Development or Research subcontract type, consent is required for all initial awards; (c) Facility subcontract type, consent is required for subcontracts ≥ $150K; (d) Letter subcontracts, consent is required for all initial awards; (e) Construction subcontract type, consent is required for initial awards ≥ $50K; (f) Directed Subcontract type subcontracts, consent is required for all initial awards; (g) Ratifications (i.e. all orders issued prior to issuance of a contractual document or issued without all required approvals), regardless of dollar amount, consent is required. (h) Consultant Agreements, regardless of dollar amount, consent is required for initial awards. |
| 52.244-5 | Competition in Subcontracting (Dec 1996) |
| 52.244-6 | Subcontracts for Commercial Items (Sept 2006) |
| 52.245-5 | *Government Property (Cost-Reimbursement, Time-and-Material, or Labor-Hour Contracts) (May 2004) |
| 52.245-18 | Special Test Equipment (Feb 1993) |
| 52.245-19 | Government Property Furnished “As Is.” (Apr 1984) |
| 52.246-25 | *Limitation of Liability -- Services (Feb 1997) |
| 52.247-1 | Commercial Bill of Lading Notations (Feb 2006); insert “NASA”, “NASA”, “NNJ06VA01C”, “JSC Procurement Office, 2101 NASA Parkway, Houston, TX 77058” |
| 52.247-63 | Preference for U.S.-Flag Air Carriers (Jun 2003) |
| 52.247-64 | Preference for Privately Owned U.S.-Flag Commercial Vessels (Feb 2006) -- Alternate I (Apr 2003) |
| 52.249-6 | *Termination (Cost-Reimbursement) (May 2004) |
| 52.249-14 | *Excusable Delays (Apr 1984) |
| 52.250-1 | Indemnification Under Public Law 85-804 (Apr 1984) -- Alternate I (Apr 1984) |
| 52.251-1 | *Government Supply Sources (Apr 1984) |
| 52.251-2 | Interagency Fleet Management System (IFMS) Vehicles and Related Services (Jan 1991) |
| 52.253-1 | Computer Generated Forms (Jan 1991) |

- NASA FAR SUPPLEMENT (48 CFR CHAPTER 18) CLAUSES

| Clause No. | Title |
| --- | --- |
| 1852.203-70 | Display of Inspector General Hotline Posters (Jun 2001) |
| 1852.216-89 | Assignment and Release Forms (Jul 1997) |
| 1852.219-74 | Use of Rural Area Small Businesses (Sept 1990) |
| 1852.219-75 | Small Business Subcontracting Reporting (May 1999) |
| 1852.219-76 | NASA 8 Percent Goal (Jul 1997) |
| 1852.219-79 | Mentor Requirements and Evaluation (Mar 1999) |
| 1852.223-74 | Drug and Alcohol-Free Workplace (Mar 1996) |
| 1852.225-8 | Duty-Free Entry of Space Articles (Feb 2000), insert “none” |
| 1852.227-14 | Rights in Data – General (Oct 1995) |
| 1852.227-87 | Transfer of Technical Data Under Space Station International Agreements (Apr 1989) |
| 1852.228-75 | Minimum Insurance Coverage (Oct 1988) |
| 1852.235-70 | Center for Aerospace Information (Feb 2003) |
| 1852.237-70 | Emergency Evacuation Procedures (Dec 1988) |
| 1852.237-72 | Access to Sensitive Information (Jun 2005) |
| 1852.237-73 | Release of Sensitive Information (Jun 2005) |
| 1852.242-78 | Emergency Medical Services and Evacuation (Apr 2001) |
| 1852.243-71 | Shared Savings (Mar 1997) |
| 1852.245-71 | Installation-Accountable Government Property (Nov 2004) – Alternate 1 (Nov 2004) The above clause is applicable to “onsite”, as defined in article G.12, equipment which does not meet the criteria for installation “controlled equipment.”; insert “See Attachment J-10” |

FACILITIES CLAUSES

- The following clauses are incorporated by reference and only apply to facilities-related effort in this contract:

- FEDERAL ACQUISITION REGULATION (48 CFR CHAPTER 1) CLAUSES

| Clause No. | Title |
| --- | --- |
| 52.215-2 | Audit and Records -- Negotiations (Jun 1999) -- Alternate I (Jan 1997) |
| 52.216-13 | Allowable Cost and Payment – Facilities (Feb 2002); insert “30th” |
| 52.222-6 | Davis-Bacon Act (Jul 2005) |
| 52.222-7 | Withholding of Funds (Feb 1998) |
| 52.222-9 | Apprentices and Trainees (Jul 2005) |
| 52.222-10 | Compliance with Copeland Act Requirements (Feb 1988) |
| 52.222-11 | Subcontracts (Labor Standards) (Jul 2005) |
| 52.222-12 | Contract Termination – Debarment (Feb 1988) |
| 52.222-13 | Compliance with Davis-Bacon and Related Act Regulations (Feb 1988) |
| 52.222-14 | Disputes Concerning Labor Standards (Feb 1988) |
| 52.222-15 | Certification of Eligibility (Feb 1988) |
| 52.222-16 | Approval of Wage Rates (Feb 1988) |
| 52.223-10 | Waste Reduction Program (Aug 2000) |
| 52.245-8 | Liability for the Facilities (Jan 1997) |
| 52.245-9 | Use and Charges (Aug 2005) |
| 52.249-11 | Termination of Work (Consolidated Facilities or Facilities Acquisition) (May 2004) |
| 52.249-13 | Failure to Perform (Apr 1984) |
| 52.251-1 | Government Supply Sources (Apr 1984) Alternate I (Apr 1984) |

I.3	RESERVED

(End of clause)

I.4	APPROVAL OF CONTRACT (52.204-1) (DEC 1989)

This contract is subject to the written approval of the NASA Johnson Space Center Procurement Officer and shall not be binding until so approved.

(End of clause)

I.5	NOTIFICATION OF EMPLOYEE RIGHTS CONCERNING PAYMENT OF UNION DUES OR FEES (52.222-39) (DEC 2004)

- Definition. As used in this clause –

“United States” means the 50 States, the District of Columbia, Puerto Rico, the Northern   Mariana Islands, American Samoa, Guam, the U.S. Virgin Islands, and Wake Island.

- Except as provided in paragraph (e) of this clause, during the term of this contract, the Contractor shall post a notice, in the form of a poster, informing employees of their rights concerning union membership and payment of union dues and fees, in conspicuous places in and about all its plants and offices, including all places where notices to employees are customarily posted. The notice shall include the following information (except that the information pertaining to National Labor Relations Board shall not be included in notices posted in the plants or offices of carriers subject to the Railway Labor Act, as amended (45 U.S.C. 151-188)).

Notice to Employees

Under Federal law, employees cannot be required to join a union or maintain membership in a union in order to retain their jobs. Under certain conditions, the law permits a union and an employer to enter into a union-security agreement requiring employees to pay uniform periodic dues and initiation fees. However, employees who are not union members can object to the use of their payments for certain purposes and can only be required to pay their share of union costs relating to collective bargaining, contract administration, and grievance adjustment.

If you do not want to pay that portion of dues or fees used to support activities not related to collective bargaining, contract administration, or grievance adjustment, you are entitled to an appropriate reduction in your payment. If you believe that you have been required to pay dues or fees used in part to support activities not related to collective bargaining, contract administration, or grievance adjustment, you may be entitled to a refund and to an appropriate reduction in future payments.

For further information concerning your rights, you may wish to contact the National Labor Relations Board (NLRB) either at one of its Regional offices or at the following address or toll free number:

National Labor Relations Board

Division of Information

1099 14th Street, N.W.

Washington, DC 20570

1-866-667-6572

1-866-316-6572 (TTY)

To locate the nearest NLRB office, see NLRB's website at http://www.nlrb.gov.

- The Contractor shall comply with all provisions of Executive Order 13201 of February 17, 2001, and related implementing regulations at 29 CFR Part 470, and orders of the Secretary of Labor.

- In the event that the Contractor does not comply with any of the requirements set forth in paragraphs (b), (c), or (g), the Secretary may direct that this contract be cancelled, terminated, or suspended in whole or in part, and declare the Contractor ineligible for further Government contracts in accordance with procedures at 29 CFR Part 470, Subpart B – Compliance Evaluations, Complaint Investigations and Enforcement Procedures. Such other sanctions or remedies may be imposed as are provided by 29 CFR Part 470, which implements Executive Order 13201, or as are otherwise provided by law.

- The requirement to post the employee notice in paragraph (b) does not apply to –

- Contractors and subcontractors that employ fewer than 15 persons;

- Contractor establishments or construction work sites where no union has been formally recognized by the Contractor or certified as the exclusive bargaining representative of the Contractor’s employees;

- Contractor establishments or construction work sites located in a jurisdiction named in the definition of the United States in which the law of that jurisdiction forbids enforcement of union-security agreements;

- Contractor facilities where upon the written request of the Contractor, the Department of Labor Deputy Assistant Secretary for Labor-Management Programs has waived the posting requirements with respect to any of the Contractor’s facilities if the Deputy Assistant Secretary finds that the Contractor has demonstrated that –

- The facility is in all respects separate and distinct from activities of the Contractor related to the performance of a contract; and

- Such a waiver will not interfere with or impede the effectuation of the Executive order; or

- Work outside the United States that does not involve the recruitment or employment of workers within the United States.

- The Department of Labor publishes the official employee notice in two variations; one for contractors covered by the Railway Labor Act and a second for all other contractors. The Contractor shall –

- Obtain the required employee notice poster from the Division of Interpretations and Standards, Office of Labor-Management Standards, U.S. Department of Labor, 200 Constitution Avenue, NW, Room N-5605, Washington, DC 20210, or from any field office of the Department’s Office of Labor-Management Standards or Office of Federal Contract Compliance Programs;

- Download a copy of the poster from the Office of Labor-Management Standards website at http://www.olms.dol.gov; or

- Reproduce and use exact duplicate copies of the Department of Labor’s official poster.

- The Contractor shall include the substance of this clause in every subcontract or purchase order that exceeds the simplified acquisition threshold, entered into in connection with this contract, unless exempted by the Department of Labor Deputy Assistant Secretary for Labor-Management Programs on account of special circumstances in the national interest under authority of 29 CFR 470.3(c). For indefinite quantity subcontracts, the Contractor shall include the substance of this clause if the value of orders in any calendar year of the subcontract is expected to exceed the simplified acquisition threshold. Pursuant to 29 CFR Part 470, Subpart B – Compliance Evaluations, Complaint Investigations and Enforcement Procedures, the Secretary of Labor may direct the Contractor to take such action in the enforcement of these regulations, including the imposition of sanctions for noncompliance with respect to any such subcontract or purchase order. If the Contractor becomes involved in litigation with a subcontractor or vendor, or is threatened with such involvement, as a result of such direction, the Contractor may request the United States, through the Secretary of Labor, to enter into such litigation to protect the interests of the United States.

(End of clause)

I.6	HAZARDOUS MATERIAL IDENTIFICATION AND MATERIAL SAFETY DATA (52.223-3) (JAN 1997) – ALTERNATE I (JUL 1995)

- “Hazardous material,” as used in this clause, includes any material defined as hazardous under the latest version of Federal Standard No. 313 (including revisions adopted during the term of the contract).

- The offeror must list any hazardous material, as defined in paragraph (a) of this clause, to be delivered under this contract. The hazardous material shall be properly identified and include any applicable identification number, such as National Stock Number or Special Item Number. This information shall also be included on the Material Safety Data Sheet submitted under this contract.

| Material (If none, insert “None”) | Identification No. |
| --- | --- |

- This list must be updated during performance of the contract whenever the Contractor determines that any other material to be delivered under this contract is hazardous.

- The apparently successful offeror agrees to submit, for each item as required prior to award, a Material Safety Data Sheet, meeting the requirements of 29 CFR 1910.1200(g) and the latest version of Federal Standard No. 313, for all hazardous material identified in paragraph (b) of this clause. Data shall be submitted in accordance with Federal Standard No. 313, whether or not the apparently successful offeror is the actual manufacturer of these items. Failure to submit the Material Safety Data Sheet prior to award may result in the apparently successful offeror being considered nonresponsible and ineligible for award.

- If, after award, there is a change in the composition of the item(s) or a revision to Federal Standard No. 313, which renders incomplete or inaccurate the data submitted under paragraph (d) of this clause, the Contractor shall promptly notify the Contracting Officer and resubmit the data.

- Neither the requirements of this clause nor any act or failure to act by the Government shall relieve the Contractor of any responsibility or liability for the safety of Government, Contractor, or subcontractor personnel or property.

- Nothing contained in this clause shall relieve the Contractor from complying with applicable Federal, State, and local laws, codes, ordinances, and regulations (including the obtaining of licenses and permits) in connection with hazardous material.

- The Government’s rights in data furnished under this contract with respect to hazardous material are as follows:

- To use, duplicate and disclose any data to which this clause is applicable. The purposes of this right are to --

- Apprise personnel of the hazards to which they may be exposed in using, handling, packaging, transporting, or disposing of hazardous materials;

- Obtain medical treatment for those affected by the material; and

- Have others use, duplicate, and disclose the data for the Government for these purposes.

- To use, duplicate, and disclose data furnished under this clause, in accordance with subparagraph (h)(1) of this clause, in precedence over any other clause of this contract providing for rights in data.

- The Government is not precluded from using similar or identical data acquired from other sources.

(End of Clause)

Alternate I (Jul 1995). Add the following paragraph (i) to the basic clause:

- Except as provided in paragraph (i)(2), the Contractor shall prepare and submit a sufficient number of Material Safety Data Sheets (MSDS’s), meeting the requirements of 29 CFR 1910.1200(g) and the latest version of Federal Standard No. 313, for all hazardous materials identified in paragraph (b) of this clause.

- For items shipped to consignees, the Contractor shall include a copy of the MSDS’s with the packing list or other suitable shipping document which accompanies each shipment. Alternatively, the Contractor is permitted to transmit MSDS’s to consignees in advance of receipt of shipments by consignees, if authorized in writing by the Contracting Officer.

- For items shipped to consignees identified by mailing address as agency depots, distribution centers or customer supply centers, the Contractor shall provide one copy of the MSDS’s in or on each shipping container. If affixed to the outside of each container, the MSDS’s must be placed in a weather resistant envelope.

(End of clause)

I.7	RIGHTS IN DATA – GENERAL (JUN 1987) – ALTERNATE II (JUN 1987) – ALTERNATE III (JUN 1987) & ALTERNATE V (JUN 1987) AS MODIFIED BY NASA FAR SUPPLEMENT 1852.227-14

- Definitions. “Computer software,” as used in this clause, means computer programs, computer data bases, and documentation thereof.

“Data,” as used in this clause, means recorded information, regardless of form or the media on which it may be recorded. The term includes technical data and computer software. The term does not include information incidental to contract administration, such as financial, administrative, cost or pricing, or management information.

“Form, fit, and function data,” as used in this clause, means data relating to items, components, or processes that are sufficient to enable physical and functional interchangeability, as well as data identifying source, size, configuration, mating, and attachment characteristics, functional characteristics, and performance requirements; except that for computer software it means data identifying source, functional characteristics, and performance requirements but specifically excludes the source code, algorithm, process, formulae, and flow charts of the software.

“Limited rights,” as used in this clause, means the rights of the Government in limited rights data as set forth in the Limited Rights Notice of paragraph (g)(2) if included in this clause.

“Limited rights data,” as used in this clause, means data (other than computer software) that embody trade secrets or are commercial or financial and confidential or privileged, to the extent that such data pertain to items, components, or processes developed at private expense, including minor modifications thereof.

“Restricted computer software,” as used in this clause, means computer software developed at private expense and that is a trade secret; is commercial or financial and is confidential or privileged; or is published copyrighted computer software, including minor modifications of such computer software.

“Restricted rights,” as used in this clause, means the rights of the Government in restricted computer software, as set forth in a Restricted Rights Notice of paragraph (g)(3) if included in this clause, or as otherwise may be provided in a collateral agreement incorporated in and made part of this contract, including minor modifications of such computer software.

“Technical data,” as used in this clause, means data (other than computer software) which are of a scientific or technical nature.

“Unlimited rights,” as used in this clause, means the right of the Government to use, disclose, reproduce, prepare derivative works, distribute copies to the public, and perform publicly and display publicly, in any manner and for any purpose, and to have or permit others to do so.

- Allocation of rights.

- Except as provided in paragraph (c) of this clause regarding copyright, the Government shall have unlimited rights in —

  - Data first produced in the performance of this contract;

  - Form, fit, and function data delivered under this contract;

  - Data delivered under this contract (except for restricted computer software) that constitute manuals or instructional and training material for installation, operation, or routine maintenance and repair of items, components, or processes delivered or furnished for use under this contract; and

  - All other data delivered under this contract unless provided otherwise for limited rights data or restricted computer software in accordance with paragraph (g) of this clause.

- The Contractor shall have the right to —

  - Use, release to others, reproduce, distribute, or publish any data first produced or specifically used by the Contractor in the performance of this contract, unless provided otherwise in paragraph (d) of this clause;

  - Protect from unauthorized disclosure and use those data which are limited rights data or restricted computer software to the extent provided in paragraph (g) of this clause;

  - Substantiate use of, add or correct limited rights, restricted rights, or copyright notices and to take other appropriate action, in accordance with paragraphs (e) and (f) of this clause; and

  - Establish claim to copyright subsisting in data first produced in the performance of this contract to the extent provided in paragraph (c)(1) of this clause.

- Copyright —

- Data first produced in the performance of this contract. Unless provided otherwise in paragraph (d) of this clause, the Contractor may establish, without prior approval of the Contracting Officer, claim to copyright subsisting in scientific and technical articles based on or containing data first produced in the performance of this contract and published in academic, technical or professional journals, symposia proceedings or similar works. The prior, express written permission of the Contracting Officer is required to establish claim to copyright subsisting in all other data first produced in the performance of this contract. When claim to copyright is made, the Contractor shall affix the applicable copyright notices of 17 U.S.C. 401 or 402 and acknowledgment of Government sponsorship (including contract number) to the data when such data are delivered to the Government, as well as when the data are published or deposited for registration as a published work in the U.S. Copyright Office. For data other than computer software the Contractor grants to the Government, and others acting on its behalf, a paid-up, nonexclusive, irrevocable worldwide license in such copyrighted data to reproduce, prepare derivative works, distribute copies to the public, and perform publicly and display publicly, by or on behalf of the Government. For computer software, the Contractor grants to the Government and others acting in its behalf, a paid-up nonexclusive, irrevocable worldwide license in such copyrighted computer software to reproduce, prepare derivative works, and perform publicly and display publicly by or on behalf of the Government.

- Data not first produced in the performance of this contract. The Contractor shall not, without prior written permission of the Contracting Officer, incorporate in data delivered under this contract any data not first produced in the performance of this contract and which contains the copyright notice of 17 U.S.C. 401 or 402, unless the Contractor identifies such data and grants to the Government, or acquires on its behalf, a license of the same scope as set forth in paragraph (c)(1) of this clause; provided, however, that if such data are computer software the Government shall acquire a copyright license as set forth in paragraph (g)(3) of this clause if included in this contract or as otherwise may be provided in a collateral agreement incorporated in or made part of this contract.

- Removal of copyright notices. The Government agrees not to remove any copyright notices placed on data pursuant to this paragraph (c), and to include such notices on all reproductions of the data.

- Release, publication and use of data.

- The Contractor shall have the right to use, release to others, reproduce, distribute, or publish any data first produced or specifically used by the Contractor in the performance of this contract, except to the extent such data may be subject to the Federal export control or national security laws or regulations, or unless otherwise provided in this paragraph of this clause or expressly set forth in this contract.

- The Contractor agrees that to the extent it receives or is given access to data necessary for the performance of this contract which contain restrictive markings, the Contractor shall treat the data in accordance with such markings unless otherwise specifically authorized in writing by the Contracting Officer.

- (i) The Contractor agrees not to establish claim to copyright, publish or release to others any computer software first produced in the performance of this contract without the Contracting Officer's prior written permission.

- If the Government desires to obtain copyright in computer software first produced in the performance of this contract and permission has not been granted as set forth in paragraph (d)(3)(i) of this clause, the Contracting Officer may direct the contractor to assert, or authorize the assertion of, claim to copyright in such data and to assign, or obtain the assignment of, such copyright to the Government or its designated assignee.

- Whenever the word "establish" is used in this clause, with reference to a claim to copyright, it shall be construed to mean "assert".

- Unauthorized marking of data.

- Notwithstanding any other provisions of this contract concerning inspection or acceptance, if any data delivered under this contract are marked with the notices specified in paragraph (g)(2) or (g)(3) of this clause and use of such is not authorized by this clause, or if such data bears any other restrictive or limiting markings not authorized by this contract, the Contracting Officer may at any time either return the data to the Contractor, or cancel or ignore the markings. However, the following procedures shall apply prior to canceling or ignoring the markings.

- The Contracting Officer shall make written inquiry to the Contractor affording the Contractor 30 days from receipt of the inquiry to provide written justification to substantiate the propriety of the markings;

- If the Contractor fails to respond or fails to provide written justification to substantiate the propriety of the markings within the 30-day period (or a longer time not exceeding 90 days approved in writing by the Contracting Officer for good cause shown), the Government shall have the right to cancel or ignore the markings at any time after said period and the data will no longer be made subject to any disclosure prohibitions.

- If the Contractor provides written justification to substantiate the propriety of the markings within the period set in subdivision (e)(1)(i) of this clause, the Contracting Officer shall consider such written justification and determine whether or not the markings are to be cancelled or ignored. If the Contracting Officer determines that the markings are authorized, the Contractor shall be so notified in writing. If the Contracting Officer determines, with concurrence of the head of the contracting activity, that the markings are not authorized, the Contracting Officer shall furnish the Contractor a written determination, which determination shall become the final agency decision regarding the appropriateness of the markings unless the Contractor files suit in a court of competent jurisdiction within 90 days of receipt of the Contracting Officer’s decision. The Government shall continue to abide by the markings under this subdivision (e)(1)(iii) until final resolution of the matter either by the Contracting Officer’s determination becoming final (in which instance the Government shall thereafter have the right to cancel or ignore the markings at any time and the data will no longer be made subject to any disclosure prohibitions), or by final disposition of the matter by court decision if suit is filed.

- The time limits in the procedures set forth in paragraph (e)(1) of this clause may be modified in accordance with agency regulations implementing the Freedom of Information Act (5 U.S.C. 552) if necessary to respond to a request thereunder.

- This paragraph (e) does not apply if this contract is for a major system or for support of a major system by a civilian agency other than NASA and the U.S. Coast Guard agency subject to the provisions of Title III of the Federal Property and Administrative Services Act of 1949.

- Except to the extent the Government’s action occurs as the result of final disposition of the matter by a court of competent jurisdiction, the Contractor is not precluded by this paragraph (e) from bringing a claim under the Contract Disputes Act, including pursuant to the Disputes clause of this contract, as applicable, that may arise as the result of the Government removing or ignoring authorized markings on data delivered under this contract.

- Omitted or incorrect markings.

- Data delivered to the Government without either the limited rights or restricted rights notice as authorized by paragraph (g) of this clause, or the copyright notice required by paragraph (c) of this clause, shall be deemed to have been furnished with unlimited rights, and the Government assumes no liability for the disclosure, use, or reproduction of such data. However, to the extent the data has not been disclosed without restriction outside the Government, the Contractor may request, within 6 months (or a longer time approved by the Contracting Officer for good cause shown) after delivery of such data, permission to have notices placed on qualifying data at the Contractor’s expense, and the Contracting Officer may agree to do so if the Contractor —

- Identifies the data to which the omitted notice is to be applied;

- Demonstrates that the omission of the notice was inadvertent;

- Establishes that the use of the proposed notice is authorized; and

- Acknowledges that the Government has no liability with respect to the disclosure, use, or reproduction of any such data made prior to the addition of the notice or resulting from the omission of the notice.

- The Contracting Officer may also (i) permit correction at the Contractor’s expense of incorrect notices if the Contractor identifies the data on which correction of the notice is to be made, and demonstrates that the correct notice is authorized, or (ii) correct any incorrect notices.

- Protection of limited rights data and restricted computer software.

- When data other than that listed in subdivisions (b)(1)(i), (ii), and (iii) of this clause are specified to be delivered under this contract and qualify as either limited rights data or restricted computer software, if the Contractor desires to continue protection of such data, the Contractor shall withhold such data and not furnish them to the Government under this contract. As a condition to this withholding, the Contractor shall identify the data being withheld and furnish form, fit, and function data in lieu thereof. Limited rights data that are formatted as a computer data base for delivery to the Government are to be treated as limited rights data and not restricted computer software.

- Notwithstanding paragraph (g)(1) of this clause, the contract may identify and specify the delivery of limited rights data, or the Contracting Officer may require by written request the delivery of limited rights data that has been withheld or would otherwise be withholdable. If delivery of such data is so required, the Contractor may affix the following “Limited Rights Notice” to the data and the Government will thereafter treat the data, subject to the provisions of paragraphs (e) and (f) of this clause, in accordance with such Notice:

Limited Rights Notice (June 1987)

(a) These data are submitted with limited rights under Government Contract No. NNJ06VA01C (and subcontract ______, if appropriate). These data may be reproduced and used by the Government with the express limitation that they will not, without written permission of the Contractor, be used for purposes of manufacture nor disclosed outside the Government; except that the Government may disclose these data outside the Government for the following purposes, if any; provided that the Government makes such disclosure subject to prohibition against further use and disclosure:

- Use (except for manufacture) by support service contractors.

- Evaluation by nongovernment evaluators.

- Use (except for manufacture) by other contractors participating in the Government’s program of which the specific contract is a part, for information and use in connection with the work performed under each contract.

- Emergency repair or overhaul work.

- Release to a foreign government, or instrumentality thereof, as the interests of the United States Government may require, for information or evaluation, or for emergency repair or overhaul work by such government.

(b) This Notice shall be marked on any reproduction of these data, in whole or in part.

(End of notice)

- (i)  Notwithstanding paragraph (g)(1) of this clause, the contract may identify and specify the delivery of restricted computer software, or the Contracting Officer may require by written request the delivery of restricted computer software that has been withheld or would otherwise be withholdable. If delivery of such computer software is so required, the Contractor may affix the following “Restricted Rights Notice” to the computer software and the Government will thereafter treat the computer software, subject to paragraphs (e) and (f) of this clause, in accordance with the Notice:

Restricted Rights Notice (June 1987)

- This computer software is submitted with restricted rights under Government Contract No. NNJ06VA01C (and subcontract ________, if appropriate). It may not be used, reproduced, or disclosed by the Government except as provided in paragraph (b) of this Notice or as otherwise expressly stated in the contract.

- This computer software may be —

- Used or copied for use in or with the computer or computers for which it was acquired, including use at any Government installation to which such computer or computers may be transferred;

- Used or copied for use in a backup computer if any computer for which it was acquired is inoperative;

- Reproduced for safekeeping (archives) or backup purposes;

- Modified, adapted, or combined with other computer software, provided that the modified, combined, or adapted portions of the derivative software incorporating restricted computer software are made subject to the same restricted rights;

- Disclosed to and reproduced for use by support service Contractors in accordance with paragraphs (b)(1) through (4) of this clause, provided the Government makes such disclosure or reproduction subject to these restricted rights; and

- Used or copied for use in or transferred to a replacement computer.

- Notwithstanding the foregoing, if this computer software is published copyrighted computer software, it is licensed to the Government, without disclosure prohibitions, with the minimum rights set forth in paragraph (b) of this clause.

- Any other rights or limitations regarding the use, duplication, or disclosure of this computer software are to be expressly stated in, or incorporated in, the contract.

- This Notice shall be marked on any reproduction of this computer software, in whole or in part.

(End of notice)

- Where it is impractical to include the Restricted Rights Notice on restricted computer software, the following short-form Notice may be used in lieu thereof:

Restricted Rights Notice Short Form (June 1987)

Use, reproduction, or disclosure is subject to restrictions set forth in Contract No. NNJ06VA01C (and subcontract, if appropriate) with ________ (name of Contractor and subcontractor).

(End of notice)

- If restricted computer software is delivered with the copyright notice of 17 U.S.C. 401, it will be presumed to be published copyrighted computer software licensed to the Government without disclosure prohibitions, with the minimum rights set forth in paragraph (b) of this clause, unless the Contractor includes the following statement with such copyright notice: “Unpublished—rights reserved under the Copyright Laws of the United States.”

- Subcontracting. The Contractor has the responsibility to obtain from its subcontractors all data and rights therein necessary to fulfill the Contractor’s obligations to the Government under this contract. If a subcontractor refuses to accept terms affording the Government such rights, the Contractor shall promptly bring such refusal to the attention of the Contracting Officer and not proceed with subcontract award without further authorization.

- Relationship to patents. Nothing contained in this clause shall imply a license to the Government under any patent or be construed as affecting the scope of any license or other right otherwise granted to the Government.

- The Contractor agrees, except as may be otherwise specified in this contract for specific data items listed as not subject to this paragraph, that the Contracting Officer or an authorized representative may, up to three years after acceptance of all items to be delivered under this contract, inspect at the Contractor’s facility any data withheld pursuant to paragraph (g)(1) of this clause, for purposes of verifying the Contractor’s assertion pertaining to the limited rights or restricted rights status of the data or for evaluating work performance. Where the Contractor whose data are to be inspected demonstrates to the Contracting Officer that there would be a possible conflict of interest if the inspection were made by a particular representative, the Contracting Officer shall designate an alternate inspector.

(End of clause)

I.8	INDUSTRIAL RESOURCES DEVELOPED UNDER DEFENSE PRODUCTION ACT TITLE III (52.234-1) (DEC 1994)

- Definitions.

Title III industrial resource means materials, services, processes, or manufacturing equipment (including the processes, technologies, and ancillary services for the use of such equipment) established or maintained under the authority of Title III, Defense Production Act (50 U.S.C. App. 2091 2093).

Title III project contractor means a Contractor that has received assistance for the development or manufacture of an industrial resource under 50 U.S.C. App. 2091 2093, Defense Production Act.

- The Contractor shall refer any request from a Title III project contractor for testing and qualification of a Title III industrial resource to the Contracting Officer.

- Upon the direction of the Contracting Officer, the Contractor shall test Title III industrial resources for qualification.  The Contractor shall provide the test results to the Defense Production Act Office, Title III Program, located at Wright Patterson Air Force Base, Ohio 45433 7739.

- When the Contracting Officer modifies the contract to direct testing pursuant to this clause, the Government will provide the Title III industrial resource to be tested and will make an equitable adjustment in the contract for the costs of testing and qualification of the Title III industrial resource.

- The Contractor agrees to insert the substance of this clause, including paragraph (e), in every subcontract issued in performance of this contract.

(End of clause)

I.9	CONTINUITY OF SERVICES (52.237-3) (JAN 1991)

- The Contractor recognizes that the services under this contract are vital to the Government and must be continued without interruption and that, upon contract expiration, a successor, either the Government or another contractor, may continue them.  The Contractor agrees to (1) furnish phase-in training and (2) exercise its best efforts and cooperation to effect an orderly and efficient transition to a successor.

- The Contractor shall, upon the Contracting Officer's written notice, (1) furnish phase-in, phase-out services for up to 90 days after this contract expires and (2) negotiate in good faith a plan with a successor to determine the nature and extent of phase- in, phase-out services required.  The plan shall specify a training program and a date for transferring responsibilities for each division of work described in the plan, and shall be subject to the Contracting Officer's approval.  The Contractor shall provide sufficient experienced personnel during the phase-in, phase-out period to ensure that the services called for by this contract are maintained at the required level of proficiency.

- The Contractor shall allow as many personnel as practicable to remain on the job to help the successor maintain the continuity and consistency of the services required by this contract.  The Contractor also shall disclose necessary personnel records and allow the successor to conduct on-site interviews with these employees.  If selected employees are agreeable to the change, the Contractor shall release them at a mutually agreeable date and negotiate transfer of their earned fringe benefits to the successor.

- The Contractor shall be reimbursed for all reasonable phase-in, phase-out costs (i.e., costs incurred within the agreed period after contract expiration that result from phase-in, phase-out operations) and a fee (profit) not to exceed a pro rata portion of the fee (profit) under this contract.

I.10	NOTIFICATION OF CHANGES (52.243-7) (APR 1984)

- Definitions.

"Contracting Officer," as used in this clause, does not include any representative of the Contracting Officer.

"Specifically authorized representative (SAR)," as used in this clause, means any person the Contracting Officer has so designated by written notice (a copy of which shall be provided to the Contractor) which shall refer to this subparagraph and shall be issued to the designated representative before the SAR exercises such authority.

- Notice.  The primary purpose of this clause is to obtain prompt reporting of Government conduct that the Contractor considers to constitute a change to this contract.  Except for changes identified as such in writing and signed by the Contracting Officer, the Contractor shall notify the Administrative Contracting Officer in writing promptly, within 7 calendar days from the date that the Contractor identifies any Government conduct (including actions, inactions, and written or oral communications) that the Contractor regards as a change to the contract terms and conditions.  On the basis of the most accurate information available to the Contractor, the notice shall state

- The date, nature, and circumstances of the conduct regarded as a change;

- The name, function, and activity of each Government individual and Contractor official or employee involved in or knowledgeable about such conduct;

- The identification of any documents and the substance of any oral communication involved in such conduct;

- In the instance of alleged acceleration of scheduled performance or delivery, the basis upon which it arose;

- The particular elements of contract performance for which the Contractor may seek an equitable adjustment under this clause, including

- What contract line items have been or may be affected by the alleged change,

- What labor or materials or both have been or may be added, deleted, or wasted by the alleged change;

- To the extent practicable, what delay and disruption in the manner and sequence of performance and effect on continued performance have been or may be caused by the alleged change;

- What adjustments to contract price, delivery schedule, and other provisions affected by the alleged change are estimated; and

- The Contractor's estimate of the time by which the Government must respond to the Contractor's notice to minimize cost, delay or disruption of performance.

- Continued performance.  Following submission of the notice required by (b) above, the Contractor shall diligently continue performance of this contract to the maximum extent possible in accordance with its terms and conditions as construed by the Contractor, unless the notice reports a direction of the Contracting Officer or a communication from a SAR of the Contracting Officer, in either of which events the Contractor shall continue performance; provided, however, that if the Contractor regards the direction or communication as a change as described in (b) above, notice shall be given in the manner provided.  All directions, communications, interpretations, orders and similar actions of the SAR shall be reduced to writing promptly and copies furnished to the Contractor and to the Contracting Officer.  The Contracting Officer shall promptly countermand any action which exceeds the authority of the SAR.

- Government response. The Contracting Officer shall promptly, within TBN calendar days after receipt of notice, respond to the notice in writing.  In responding, the Contracting Officer shall either

- Confirm that the conduct of which the Contractor gave notice constitutes a change and when necessary direct the mode of further performance;

- Countermand any communication regarded as a change;

- Deny that the conduct of which the Contractor gave notice constitutes a change and when necessary direct the mode of further performance; or

- In the event the Contractor's notice information is inadequate to make a decision under (1), (2), or (3) above, advise the Contractor what additional information is required, and establish the date by which it should be furnished and the date thereafter by which the Government will respond.

- Equitable adjustments.

- If the Contracting Officer confirms that Government conduct effected a change as alleged by the Contractor, and the conduct causes an increase or decrease in the Contractor's cost of, or the time required for, performance of any part of the work under this contract, whether changed or not changed by such conduct, an equitable adjustment shall be made –

- In the contract price or delivery schedule or both; and

- In such other provisions of the contract as may be affected.

- The contract shall be modified in writing accordingly. In the case of drawings, designs or specifications which are defective and for which the Government is responsible, the equitable adjustment shall include the cost and time extension for delay reasonably incurred by the Contractor in attempting to comply with the defective drawings, designs or specifications before the Contractor identified, or reasonably should have identified, such defect.  When the cost of property made obsolete or excess as a result of a change confirmed by the Contracting Officer under this clause is included in the equitable adjustment, the Contracting Officer shall have the right to prescribe the manner of disposition of the property.  The equitable adjustment shall not include increased costs or time extensions for delay resulting from the Contractor's failure to provide notice or to continue performance as provided, respectively, in (b) and (c) above.

(End of clause)

I.11	RESERVED

I.12	RESERVED

I.13	AUTHORIZED DEVIATIONS IN CLAUSES (52.252-6) (APR 1984)

- The use in this solicitation or contract of any Federal Acquisition Regulation (48 CFR Chapter 1) clause with an authorized deviation is indicated by the addition of "(DEVIATION)" after the date of the clause.

- The use in this solicitation or contract of any NASA FAR Supplement Regulation (48 CFR Chapter 18) clause with an authorized deviation is indicated by the addition of "(DEVIATION)" after the name of the regulation.

(End of clause)

I.14	SECURITY CLASSIFICATION REQUIREMENTS (1852.204-75) (SEPT 1989)

Performance under this contract will involve access to and/or generation of classified information, work in a security area, or both, up to the level of TOP SECRET.  See Federal Acquisition Regulation clause 52.204 2 in this contract and DD Form 254, Contract Security Classification Specification, Attachment J-17.

(End of clause)

I.15	SECURITY REQUIREMENTS FOR UNCLASSIFIED INFORMATION TECHNOLOGY RESOURCES (1852.204-76) (NOV 2004 [DEVIATION])

(a) The Contractor shall be responsible for information and information technology (IT) security when the Contractor or its subcontractors must obtain physical or electronic (i.e., authentication level 2 and above as defined in National Institute of Standards and Technology (NIST) Special Publication (SP) 800-63, Electronic Authentication Guideline) access to NASA's computer systems, networks, or IT infrastructure, or where information categorized as low, moderate, or high by the Federal Information Processing Standards (FIPS) 199, Standards for Security Categorization of Federal Information and Information Systems, is stored, generated, or exchanged by NASA or on behalf of NASA by a contractor or subcontractor, regardless of whether the information resides on a NASA or a contractor/subcontractor’s information system.

(b) IT Security Requirements.

(1)  Within 30 days after contract award, a Contractor shall submit to the Contracting Officer for NASA approval an IT Security Plan, Risk Assessment, and FIPS 199, Standards for Security Categorization of Federal Information and Information Systems, Assessment.   These plans and assessments, including annual updates shall be incorporated into the contract as compliance documents.

(i) The IT system security plan shall be prepared consistent, in form and content, with NIST SP 800-18, Guide for Developing Security Plans for Federal Information Systems, and any additions/augmentations described in NASA Procedural Requirements (NPR) 2810.1A, Security of Information Technology.  The security plan shall identify and document appropriate IT security controls consistent with the sensitivity of the information and the requirements of Federal Information Processing Standards (FIPS) 200, Recommended Security Controls for Federal Information Systems.   The plan shall be reviewed and updated in accordance with NIST SP 800-26, Security Self-Assessment Guide for Information Technology Systems, and FIPS 200, on a yearly basis.

(ii)  The risk assessment shall be prepared consistent, in form and content, with NIST SP 800-30, Risk Management Guide for Information Technology Systems, and any additions/augmentations described in NPR 2810.1A.  The risk assessment shall be updated on a yearly basis.

(iii)  The FIPS 199 assessment shall identify all information types as well as the “high water mark,” as defined in FIPS 199, of the processed, stored, or transmitted information necessary to fulfill the contractual requirements.

(2)  The Contractor shall produce contingency plans consistent, in form and content, with NIST SP 800-34, Contingency Planning Guide for Information Technology Systems, and any additions/augmentations described in NPR 2810.1A.  The Contractor shall perform yearly “Classroom Exercises.” “Functional Exercises,” shall be coordinated with the Center CIOs and be conducted once every three years, with the first conducted within the first two years of contract award.  These exercises are defined and described in NIST SP 800-34.

(3)  The Contractor shall ensure coordination of its incident response team with the NASA Incident Response Center and the NASA Security Operations Center.

(4) The Contractor shall ensure that its employees, in performance of the contract, receive annual IT security training in NASA IT Security policies, procedures, computer ethics, and best practices in accordance with NPR 2810.1A requirements.  The Contractor may use web-based training available from NASA to meet this requirement.

(5) The Contractor shall provide NASA, including the NASA Office of Inspector General, access to the Contractor’s and subcontractors’ facilities, installations, operations, documentation, databases, and personnel used in performance of the contract. Access shall be provided to the extent required to carry out IT security inspection, investigation, and/or audits to safeguard against threats and hazards to the integrity, availability, and confidentiality of NASA information or to the function of computer systems operated on behalf of NASA, and to preserve evidence of computer crime.  To facilitate mandatory reviews, the Contractor shall ensure appropriate compartmentalization of NASA information, stored and/or processed, either by information systems in direct support of the contract or that are incidental to the contract.

(6)  The Contractor shall ensure that all individuals who perform tasks as a system administrator, or have authority to perform tasks normally performed by a system administrator, demonstrate knowledge appropriate to those tasks. Knowledge is demonstrated through the NASA System Administrator Security Certification Program.  A system administrator is one who provides IT services, network services, files storage, and/or web services, to someone else other than themselves and takes or assumes the responsibility for the security and administrative controls of that service.  Within 30 days after contract award, the Contractor shall provide to the Contracting Officer a list of all system administrator positions and personnel filling those positions, along with a schedule that ensures certification of all personnel within 90 days after contract award.  Additionally, the Contractor should report all personnel changes which impact system administrator positions within 5 days of the personnel change and ensure these individuals obtain System Administrator certification within 90 days after the change.

(7) When the Contractor is located at a NASA Center or installation or is using NASA IP address space, the Contractor shall --

(i) Submit requests for non-NASA provided external Internet connections to the Contracting Officer for approval by the Network Security Configuration Control Board (NSCCB);

(ii) Comply with the NASA CIO metrics including patch management, operating systems and application configuration guidelines, vulnerability scanning, incident reporting, system administrator certification, and security training; and

(iii)  Utilize the NASA Public Key Infrastructure (PKI) for all encrypted communication or non-repudiation requirements within NASA when secure email capability is required.

(c) Physical and Logical Access Requirements.

(1) Contractor personnel requiring access to IT systems operated by the Contractor for NASA or interconnected to a NASA network shall be screened at an appropriate level in accordance with NPR 2810.1A and Chapter 4, NPR 1600.1, NASA Security Program Procedural Requirements.  NASA shall provide screening, appropriate to the highest risk level, of the IT systems and information accessed, using, as a minimum, National Agency Check with Inquiries (NACI). The Contractor shall submit the required forms to the NASA Center Chief of Security (CCS) within fourteen (14) days after contract award or assignment of an individual to a position requiring screening.  The forms may be obtained from the CCS.  At the option of NASA, interim access may be granted pending completion of the required investigation and final access determination.  For Contractors who will reside on a NASA Center or installation, the security screening required for all required access (e.g., installation, facility, IT, information, etc.) is consolidated to ensure only one investigation is conducted based on the highest risk level.  Contractors not residing on a NASA installation will be screened based on their IT access risk level determination only.  See NPR 1600.1, Chapter 4.

(2) Guidance for selecting the appropriate level of screening is based on the risk of adverse impact to NASA missions.  NASA defines three levels of risk for which screening is required (IT-1 has the highest level of risk).

(i)  IT-1 -- Individuals having privileged access or limited privileged access to systems whose misuse can cause very serious adverse impact to NASA missions.  These systems include, for example, those that can transmit commands directly modifying the behavior of spacecraft, satellites or aircraft.

(ii) IT-2 -- Individuals having privileged access or limited privileged access to systems whose misuse can cause serious adverse impact to NASA missions.  These systems include, for example, those that can transmit commands directly modifying the behavior of payloads on spacecraft, satellites or aircraft; and those that contain the primary copy of “level 1” information whose cost to replace exceeds one million dollars.

(iii) IT-3 -- Individuals having privileged access or limited privileged access to systems whose misuse can cause significant adverse impact to NASA missions.  These systems include, for example, those that interconnect with a NASA network in a way that exceeds access by the general public, such as bypassing firewalls; and systems operated by the Contractor for NASA whose function or information has substantial cost to replace, even if these systems are not interconnected with a NASA network.

(3)  Screening for individuals shall employ forms appropriate for the level of risk as established in Chapter 4, NPR 1600.1.

(4)  The Contractor may conduct its own screening of individuals requiring privileged access or limited privileged access provided the Contractor can demonstrate to the Contracting Officer that the procedures used by the Contractor are equivalent to NASA's personnel screening procedures for the risk level assigned for the IT position.

(5) Subject to approval of the Contracting Officer, the Contractor may forgo screening of Contractor personnel for those individuals who have proof of a --

(i) Current or recent national security clearances (within last three years);

(ii) Screening conducted by NASA within the last three years that meets or exceeds the screening requirements of the IT position; or

(iii) Screening conducted by the Contractor, within the last three years, that is equivalent to the NASA personnel screening procedures as approved by the Contracting Officer and concurred on by the CCS.

(d)  The Contracting Officer may waive the requirements of paragraphs (b) and (c)(1) through (c)(3) upon request of the Contractor.  The Contractor shall provide all relevant information requested by the Contracting Officer to support the waiver request.

(e)  The Contractor shall contact the Contracting Officer for any documents, information, or forms necessary to comply with the requirements of this clause.

(f)  The Contractor shall insert this clause, including this paragraph (f), in all subcontracts when the subcontractor is required to –

(1) Have physical or electronic access to NASA's computer systems, networks, or IT infrastructure; or

(2) Use information systems to generate, store, or exchange data with NASA or on behalf of NASA, regardless of whether the data resides on a NASA or a contractor’s information system.

(End of clause)

I.16	OMBUDSMAN (1852.215-84) (OCT 2003)

- An ombudsman has been appointed to hear and facilitate the resolution of concerns from offerors, potential offerors, and contractors during the preaward and postaward phases of this acquisition. When requested, the ombudsman will maintain strict confidentiality as to the source of the concern.  The existence of the ombudsman is not to diminish the authority of the contracting officer, the Source Evaluation Board, or the source selection official.  Further, the ombudsman does not participate in the evaluation of proposals, the source selection process, or the adjudication of formal contract disputes.  Therefore, before consulting with an ombudsman, interested parties must first address their concerns, issues, disagreements, and/or recommendations to the contracting officer for resolution.

- If resolution cannot be made by the contracting officer, interested parties may contact the installation ombudsman, Lucy V. Kranz, Associate Director (Management), NASA, Lyndon B. Johnson Space Center, Mail code AC, 2101 NASA Parkway, Houston, TX  77058, 281-244-7683 (phone), 281-483-2200 (fax), lucy.v.kranz@nasa.gov.  Concerns, issues, disagreements, and recommendations which cannot be resolved at the installation may be referred to the NASA ombudsman, the Director of the Contract Management Division, at 202-358-0445, facsimile 202-358-3083, e-mail james.a.balinskas@nasa.gov.  Please do not contact the ombudsman to request copies of the solicitation, verify offer due date, or clarify technical requirements.  Such inquiries shall be directed to the Contracting Officer or as specified elsewhere in this document.

(End of clause)

I.17	STATEMENT OF EQUIVALENT RATES FOR FEDERAL HIRES (52.222-42) (MAY 1989)

In compliance with the Service Contract Act of 1965, as amended, and the regulations of the Secretary of Labor (29 CFR Part 4), this clause identifies the classes of service employees expected to be employed under the contract and states the wages and fringe benefits payable to each if they were employed by the contracting agency subject to the provisions of 5 USC 5341 or 5332.

THIS STATEMENT IS FOR INFORMATION ONLY:

IT IS NOT A WAGE DETERMINATION

Employee Class	Monetary Wage - Fringe Benefits

--- See Attachment J-7 ---

(End of clause)

I.18	BUY AMERICAN ACT – CONSTRUCTION MATERIALS (52.225-9) (JAN 2005)

[This clause applies only to facilities-related effort in this contract.]

- Definitions. As used in this clause –

“Component” means an article, material, or supply incorporated directly into a construction material.

“Construction material” means an article, material, or supply brought to the construction site by the Contractor or a subcontractor for incorporation into the building or work. The term also includes an item brought to the site preassembled from articles, materials, or supplies. However, emergency life safety systems, such as emergency lighting, fire alarm, and audio evacuation systems, that are discrete systems incorporated into a public building or work and that are produced as complete systems, are evaluated as a single and distinct construction material regardless of when or how the individual parts or components of those systems are delivered to the construction site. Materials purchased directly by the Government are supplies, not construction material.

“Cost of components” means—

- For components purchased by the Contractor, the acquisition cost, including transportation costs to the place of incorporation into the construction material (whether or not such costs are paid to a domestic firm), and any applicable duty (whether or not a duty-free entry certificate is issued); or

- For components manufactured by the Contractor, all costs associated with the manufacture of the component, including transportation costs as described in paragraph (1) of this definition, plus allocable overhead costs, but excluding profit. Cost of components does not include any costs associated with the manufacture of the construction material.

“Domestic construction material” means –

- An unmanufactured construction material mined or produced in the United States; or

- A construction material manufactured in the United States, if the cost of its components mined, produced, or manufactured in the United States exceeds 50 percent of the cost of all its components. Components of foreign origin of the same class or kind for which nonavailability determinations have been made are treated as domestic.

“Foreign construction material” means a construction material other than a domestic construction material.

“United States” means the 50 States, the District of Columbia, and outlying areas.

- Domestic preference.

- This clause implements the Buy American Act (41 U.S.C. 10a - 10d) by providing a preference for domestic construction material. The Contractor shall use only domestic construction material in performing this contract, except as provided in paragraphs (b)(2) and (b)(3) of this clause.

- This requirement does not apply to the construction material or components listed by the Government as follows:
______N/A__________________________________________

- The Contracting Officer may add other foreign construction material to the list in paragraph (b)(2) of this clause if the Government determines that –

- The cost of domestic construction material would be unreasonable. The cost of a particular domestic construction material subject to the requirements of the Buy American Act is unreasonable when the cost of such material exceeds the cost of foreign material by more than 6 percent;

- The application of the restriction of the Buy American Act to a particular construction material would be impracticable or inconsistent with the public interest; or

- The construction material is not mined, produced, or manufactured in the United States in sufficient and reasonably available commercial quantities of a satisfactory quality.

- Request for determination of inapplicability of the Buy American Act.

- (i) Any Contractor request to use foreign construction material in accordance with paragraph (b)(3) of this clause shall include adequate information for Government evaluation of the request, including –

- A description of the foreign and domestic construction materials;

- Unit of measure;

- Quantity;

- Price;

- Time of delivery or availability;

- Location of the construction project;

- Name and address of the proposed supplier; and

- A detailed justification of the reason for use of foreign construction materials cited in accordance with paragraph (b)(3) of this clause.

- A request based on unreasonable cost shall include a reasonable survey of the market and a completed price comparison table in the format in paragraph (d) of this clause.

- The price of construction material shall include all delivery costs to the construction site and any applicable duty (whether or not a duty-free certificate may be issued).

- Any Contractor request for a determination submitted after contract award shall explain why the Contractor could not reasonably foresee the need for such determination and could not have requested the determination before contract award. If the Contractor does not submit a satisfactory explanation, the Contracting Officer need not make a determination.

- If the Government determines after contract award that an exception to the Buy American Act applies and the Contracting Officer and the Contractor negotiate adequate consideration, the Contracting Officer will modify the contract to allow use of the foreign construction material. However, when the basis for the exception is the unreasonable price of a domestic construction material, adequate consideration is not less than the differential established in paragraph (b)(3)(i) of this clause.

- Unless the Government determines that an exception to the Buy American Act applies, use of foreign construction material is noncompliant with the Buy American Act.

- Data. To permit evaluation of requests under paragraph (c) of this clause based on unreasonable cost, the Contractor shall include the following information and any applicable supporting data based on the survey of suppliers:

FOREIGN AND DOMESTIC CONSTRUCTION MATERIALS PRICE COMPARISON

| Construction Material Description | Unit of Measure | Quantity | Price (Dollars)* |
| --- | --- | --- | --- |
| Item 1: |  |  |  |
| Foreign construction material | __________ | __________ | __________ |
| Domestic construction material | __________ | __________ | __________ |
| Item 2: |  |  |  |
| Foreign construction material | __________ | __________ | __________ |
| Domestic construction material | __________ | __________ | __________ |

[List name, address, telephone number, and contact for suppliers surveyed. Attach copy of response; if oral, attach summary.]

[Include other applicable supporting information.]

[* Include all delivery costs to the construction site and any applicable duty (whether or not a duty-free entry certificate is issued).]

(End of clause)

I.19	BUY AMERICAN ACT--CONSTRUCTION MATERIALS UNDER TRADE AGREEMENTS (52.225-11) (NOV 2006)

[This clause applies only to facilities-related effort in this contract.]

- Definitions. As used in this clause –

“Caribbean Basin country construction material” means a construction material that—

- Is wholly the growth, product, or manufacture of a Caribbean Basin country; or

- In the case of a construction material that consists in whole or in part of materials from another country, has been substantially transformed in a Caribbean Basin country into a new and different construction material distinct from the materials from which it was transformed.

“Component” means an article, material, or supply incorporated directly into a construction material.

“Construction material” means an article, material, or supply brought to the construction site by the Contractor or subcontractor for incorporation into the building or work. The term also includes an item brought to the site preassembled from articles, materials, or supplies. However, emergency life safety systems, such as emergency lighting, fire alarm, and audio evacuation systems, that are discrete systems incorporated into a public building or work and that are produced as complete systems, are evaluated as a single and distinct construction material regardless of when or how the individual parts or components of those systems are delivered to the construction site. Materials purchased directly by the Government are supplies, not construction material.

“Cost of components” means –

- For components purchased by the Contractor, the acquisition cost, including transportation costs to the place of incorporation into the construction material (whether or not such costs are paid to a domestic firm), and any applicable duty (whether or not a duty-free entry certificate is issued); or

- For components manufactured by the Contractor, all costs associated with the manufacture of the component, including transportation costs as described in paragraph (1) of this definition, plus allocable overhead costs, but excluding profit. Cost of components does not include any costs associated with the manufacture of the construction material.

“Designated country” means any of the following countries:

- A World Trade Organization Government Procurement Agreement country (Aruba, Austria, Belgium, Canada, Cyprus, Czech Republic, Denmark, Estonia, Finland, France, Germany, Greece, Hong Kong, Hungary, Iceland, Ireland, Israel, Italy, Japan, Korea (Republic of), Latvia, Liechtenstein, Lithuania, Luxembourg, Malta, Netherlands, Norway, Poland, Portugal, Singapore, Slovak Republic, Slovenia, Spain, Sweden, Switzerland, or United Kingdom);

- A Free Trade Agreement country (Australia, Bahrain, Canada, Chile, El Salvador, Guatemala, Honduras, Mexico, Morocco, Nicaragua, or Singapore);

- A least developed country (Afghanistan, Angola, Bangladesh, Benin, Bhutan, Burkina Faso, Burundi, Cambodia, Cape Verde, Central African Republic, Chad, Comoros, Democratic Republic of Congo, Djibouti, East Timor, Equatorial Guinea, Eritrea, Ethiopia, Gambia, Guinea, Guinea-Bissau, Haiti, Kiribati, Laos, Lesotho, Madagascar, Malawi, Maldives, Mali, Mauritania, Mozambique, Nepal, Niger, Rwanda, Samoa, Sao Tome and Principe, Senegal, Sierra Leone, Solomon Islands, Somalia, Tanzania, Togo, Tuvalu, Uganda, Vanuatu, Yemen, or Zambia); or

- A Caribbean Basin country (Antigua and Barbuda, Aruba, Bahamas, Barbados, Belize, British Virgin Islands, Costa Rica, Dominica, Dominican Republic, Grenada, Guyana, Haiti, Jamaica, Montserrat, Netherlands Antilles, St. Kitts and Nevis, St. Lucia, St. Vincent and the Grenadines, or Trinidad and Tobago).

“Designated country construction material” means a construction material that is a WTO GPA country construction material, an FTA country construction material, a least developed country construction material, or a Caribbean Basin country construction material.

“Domestic construction material” means—

- An unmanufactured construction material mined or produced in the United States; or

- A construction material manufactured in the United States, if the cost of its components mined, produced, or manufactured in the United States exceeds 50 percent of the cost of all its components. Components of foreign origin of the same class or kind for which nonavailability determinations have been made are treated as domestic.

“Foreign construction material” means a construction material other than a domestic construction material.

“Free Trade Agreement country construction material” means a construction material that –

- Is wholly the growth, product, or manufacture of a Free Trade Agreement (FTA) country; or

- In the case of a construction material that consists in whole or in part of materials from another country, has been substantially transformed in a FTA country into a new and different construction material distinct from the materials from which it was transformed.

“Least developed country construction material” means a construction material that –

- Is wholly the growth, product, or manufacture of a least developed country; or

- In the case of a construction material that consists in whole or in part of materials from another country, has been substantially transformed in a least developed country into a new and different construction material distinct from the materials from which it was transformed.

“United States” means the 50 States, the District of Columbia, and outlying areas.

“WTO GPA country construction material” means a construction material that –

- Is wholly the growth, product, or manufacture of a WTO GPA country; or

- In the case of a construction material that consists in whole or in part of materials from another country, has been substantially transformed in a WTO GPA country into a new and different construction material distinct from the materials from which it was transformed.

- Construction materials.

- This clause implements the Buy American Act (41 U.S.C. 10a-10d) by providing a preference for domestic construction material. In addition, the Contracting Officer has determined that the WTO GPA and Free Trade Agreements (FTAs) apply to this acquisition. Therefore, the Buy American Act restrictions are waived for designated country construction materials.

- The Contractor shall use only domestic , or designated country construction material in performing this contract, except as provided in paragraphs (b)(3) and (b)(4) of this clause.

- The requirement in paragraph (b)(2) of this clause does not apply to the construction materials or components listed by the Government as follows:
____N/A____________________________________________

- The Contracting Officer may add other foreign construction material to the list in paragraph (b)(3) of this clause if the Government determines that –

- The cost of domestic construction material would be unreasonable. The cost of a particular domestic construction material subject to the restrictions of the Buy American Act is unreasonable when the cost of such material exceeds the cost of foreign material by more than 6 percent;

- The application of the restriction of the Buy American Act to a particular construction material would be impracticable or inconsistent with the public interest; or

- The construction material is not mined, produced, or manufactured in the United States in sufficient and reasonably available commercial quantities of a satisfactory quality.

- Request for determination of inapplicability of the Buy American Act.

- (i) Any Contractor request to use foreign construction material in accordance with paragraph (b)(4) of this clause shall include adequate information for Government evaluation of the request, including –

- A description of the foreign and domestic construction materials;

- Unit of measure;

- Quantity;

- Price;

- Time of delivery or availability;

- Location of the construction project;

- Name and address of the proposed supplier; and

- A detailed justification of the reason for use of foreign construction materials cited in accordance with paragraph (b)(3) of this clause.

- A request based on unreasonable cost shall include a reasonable survey of the market and a completed price comparison table in the format in paragraph (d) of this clause.

- The price of construction material shall include all delivery costs to the construction site and any applicable duty (whether or not a duty-free certificate may be issued).

- Any Contractor request for a determination submitted after contract award shall explain why the Contractor could not reasonably foresee the need for such determination and could not have requested the determination before contract award. If the Contractor does not submit a satisfactory explanation, the Contracting Officer need not make a determination.

- If the Government determines after contract award that an exception to the Buy American Act applies and the Contracting Officer and the Contractor negotiate adequate consideration, the Contracting Officer will modify the contract to allow use of the foreign construction material. However, when the basis for the exception is the unreasonable price of a domestic construction material, adequate consideration is not less than the differential established in paragraph (b)(4)(i) of this clause.

- Unless the Government determines that an exception to the Buy American Act applies, use of foreign construction material is noncompliant with the Buy American Act.

- Data. To permit evaluation of requests under paragraph (c) of this clause based on unreasonable cost, the Contractor shall include the following information and any applicable supporting data based on the survey of suppliers:

FOREIGN AND DOMESTIC CONSTRUCTION MATERIALS PRICE COMPARISON

| Construction Material Description | Unit of Measure | Quantity | Price (Dollars)* |
| --- | --- | --- | --- |
| Item 1: |  |  |  |
| Foreign construction material | __________ | __________ | __________ |
| Domestic construction material | __________ | __________ | __________ |
| Item 2: |  |  |  |
| Foreign construction material | __________ | __________ | __________ |
| Domestic construction material | __________ | __________ | __________ |

[List name, address, telephone number, and contact for suppliers surveyed. Attach copy of response; if oral, attach summary.]

[Include other applicable supporting information.]

[* Include all delivery costs to the construction site and any applicable duty (whether or not a duty-free entry certificate is issued).]

(End of clause)

I.20	PRICE ADJUSTMENT FOR "MAKE-OR-BUY" CHANGES (1852.215-79) (DEC 1988)

The following make-or-buy items are subject to the provisions of paragraph (d) of the Changes or Additions to Make-or-Buy Program clause of this contract:

| ITEM DESCRIPTION | MAKE-OR-BUY DETERMINATION |
| --- | --- |
| None |  |

(End of clause)

I.21	RESERVED

I.22	RESERVED

I.23	RESERVED

(END OF SECTION)

SECTION J

LIST OF ATTACHMENTS

| J-1-A | STATEMENT OF WORK |
| --- | --- |
| J-1-B | PERFORMANCE REQUIREMENTS SUMMARIES |
| J-1-C | RESERVED |
| J-1-D | RESERVED |
| J-2 | GLOSSARY, ACRONYMS, AND ABBREVIATIONS |
| J-3 | RESERVED |
| J-4 | RESERVED |
| J-5 | DATA REQUIREMENTS LIST/DRDs |
| J-6 | STATEMENT OF EQUIVALENT RATES FOR FEDERAL HIRES |
| J-7 | WAGE DETERMINATIONS |
| J-8 | FEE PLAN |
| J-9 | GOVERNMENT FURNISHED PROPERTY |
| J-10 | INSTALLATION PROVIDED SERVICES |
| J-11 | APPLICABLE NASA POLICIES AND PROCEDURES |
| J-12 | RESERVED |
| J-13 | MAKE OR BUY PLAN |
| J-14 | SMALL BUSINESS SUBCONTRACTING PLAN |
| J-15 | RESERVED |
| J-16 | CONTINUOUS IMPROVEMENT PLAN FOR THE SPACE PROGRAM OPERATIONS CONTRACT (SPOC) |
| J-17 | CONTRACT SECURITY CLASSIFICATION SPECIFICATION |
| J-18 | NASA CENTER SPECIFIC CLAUSES |
| J-19 | PROVISIONING MANAGEMENT PLAN |
| J-20 | RESERVED |
| J-21 | FACILITIES AND ENVIRONMENTAL PROJECTS |
| J-22 | RESERVED |
| J-23 | STANDARDS, FOOD, AND SPECIFICATIONS LIST |
| J-24 | RESERVED |
| J-25 | RESERVED |
| J-26 | RESERVED |
| J-27 | RESERVED |
| J-28 | IDIQ EFFORT |
| J-29 | PERSONAL IDENTITY VERIFICATION (PIV) CARD ISSUANCE PROCEDURES |

ATTACHMENT J-1-A

SPACE PROGRAM OPERATIONS CONTRACT

STATEMENT OF WORK

1.0	SPACE PROGRAM OPERATIONS CONTRACT	26

1.1	PROGRAM AND BUSINESS MANAGEMENT	26

1.1.1	PROGRAM MANAGEMENT	26

1.1.1.1	PLANNING	26

1.1.1.2	MANAGEMENT REVIEWS	26

1.1.1.2.1	CONTRACT MANAGEMENT REVIEWS	26

1.1.1.2.2	PROGRAM REVIEWS	26

1.1.1.2.3	FLIGHT READINESS	26

1.1.1.3	RESERVED	26

1.1.1.4	RISK MANAGEMENT	26

1.1.1.5	NEW TECHNOLOGY	26

1.1.2	FINANCIAL RESOURCES AND PERFORMANCE MANAGEMENT	26

1.1.2.1	FINANCIAL RESOURCES MANAGEMENT	26

1.1.2.2	PERFORMANCE MEASUREMENT	26

1.1.3	CONTRACT MANAGEMENT	26

1.1.3.1	PRIME CONTRACT MANAGEMENT	26

1.1.3.2	SUBCONTRACT MANAGEMENT	26

1.1.4	INFORMATION AND DOCUMENT MANAGEMENT	26

1.1.4.1	INFORMATION MANAGEMENT	26

1.1.4.2	DOCUMENT MANAGEMENT	26

1.1.4.3	RESERVED	26

1.1.5	CONFIGURATION AND VERIFICATION MANAGEMENT	26

1.1.5.1	CONFIGURATION MANAGEMENT	26

1.1.5.2	VERIFICATION MANAGEMENT	26

1.1.5.2.1	PROGRAM VERIFICATION MANAGEMENT	26

1.1.5.2.2	ORBITER AND COMBINED ELEMENT VERIFICATION MANAGEMENT	26

1.1.6	GOVERNMENT FACILITY, PROPERTY AND SECURITY MANAGEMENT	26

1.1.6.1	FACILITY MANAGEMENT	26

1.1.6.2	PROPERTY MANAGEMENT	26

1.1.6.3	SECURITY AND TECHNOLOGY PROTECTION MANAGEMENT	26

1.1.7	FLIGHT INTEGRATION, MANIFEST AND SCHEDULES	26

1.1.7.1	FLIGHT INTEGRATION	26

1.1.7.2	MANIFESTS AND SCHEDULES	26

1.1.8	TECHNICAL INFORMATION SYSTEMS MANAGEMENT	26

1.2	SYSTEM AND CARGO ENGINEERING AND INTEGRATION	26

1.2.1	ENGINEERING INTEGRATION AND ANALYSIS	26

1.2.1.1	SSV POST FLIGHT ANALYSIS	26

1.2.1.2	ASCENT MARGINS AND FLIGHT READINESS ASSESSMENT	26

1.2.1.3	CARGO INTEGRATION ENGINEERING ANALYSIS	26

1.2.1.3.1	COMPATIBILITY ASSESSMENTS	26

1.2.1.3.2	MATH MODELS	26

1.2.1.3.3	STRUCTURAL VERIFICATION ANALYSIS	26

1.2.1.3.4	THERMAL VERIFICATION ANALYSIS	26

1.2.1.3.5	AVIONICS ANALYSES	26

1.2.1.3.6	EME ANALYSES	26

1.2.1.3.7	PAYLOAD/CARGO SAFETY ANALYSES	26

1.2.1.4	CARGO INTEGRATION HARDWARE	26

1.2.1.4.1	CARGO INTEGRATION HARDWARE LOGISTICS	26

1.2.1.4.2	CARGO INTEGRATION HARDWARE MISSION KITS	26

1.2.1.5	RECONFIGURATION ENGINEERING	26

1.2.1.6	DOLILU OPERATIONS SUPPORT SYSTEM (DOSS) CONFIGURATION AND DATABASE MAINTENANCE	26

1.2.1.7	SHUTTLE SYSTEMS ENGINEERING ANALYSIS	26

1.2.2	SYSTEM AND CARGO INTEGRATION	26

1.2.2.1	INTEGRATED MASS PROPERTIES	26

1.2.2.2	TRAJECTORY DESIGN DATA PACKAGES (TDDP)	26

1.2.2.3	RESERVED	26

1.2.2.4	 INTEGRATION PLAN (IP) ANNEX 1	26

1.2.2.5	PROGRAM INTERFACE CONTROL DOCUMENT (ICD)/INTERFACE DEFINITION DOCUMENTS (IDD)	26

1.2.2.5.1	SYSTEMS INTEGRATION ICDs	26

1.2.2.5.2	CARGO INTEGRATION ICDs/IDDs	26

1.2.2.6	PAYLOAD UNIQUE ICDs	26

1.2.2.7	PAYLOAD TEST AND HANDLING REQUIREMENTS	26

1.2.2.7.1	PAYLOAD OPERATIONS AND MAINTENANCE REQUIREMENTS AND SPECIFICATIONS (OMRS)	26

1.2.2.7.2	PAYLOAD TIME CRITICAL GROUND HANDLING REQUIREMENTS (TGHR)	26

1.2.2.8	TECHNICAL INTEGRATION ANALYSES	26

1.2.2.9	RESERVED	26

1.2.2.10	INTEGRATED AVIONICS AND ELECTROMAGNETIC EFFECTS	26

1.2.2.10.1	INTEGRATED VEHICLE AVIONICS	26

1.2.2.10.2	ELECTROMAGNETIC EFFECTS (EME)	26

1.2.2.11	SSV DATABOOKS	26

1.2.2.12	SYSTEMS INTEGRATION FLIGHT SUPPORT	26

1.2.3	ELEMENT INTEGRATION	26

1.2.4	SYSTEM ENGINEERING	26

1.2.4.1	ANOMALY INTEGRATION AND RESOLUTION	26

1.2.4.2	PROGRAM REQUIREMENTS MANAGEMENT	26

1.2.5	MSFC PROJECT INTEGRATION	26

1.2.5.1	PROJECT SYSTEMS INTEGRATION	26

1.2.5.2	PROJECT ENGINEERING	26

1.2.5.3	RESERVED	26

1.2.5.4	PROJECT CONFIGURATION MANAGEMENT	26

1.2.5.5	PROJECT INFORMATION INTEGRATION	26

1.3	SAFETY, RELIABILITY, QUALITY, MISSION ASSURANCE, AND ENVIRONMENTAL MANAGEMENT	26

1.3.1	SAFETY	26

1.3.1.1	SYSTEMS SAFETY	26

1.3.1.2	OCCUPATIONAL SAFETY	26

1.3.2	RELIABILITY AND MAINTAINABILITY	26

1.3.2.1	FAILURE MODES AND EFFECTS ANALYSIS AND CRITICAL ITEMS LIST (FMEA/CIL)	26

1.3.2.1.1	FMEA	26

1.3.2.1.2	CRITICAL ITEMS LIST	26

1.3.2.2	MAINTAINABILITY	26

1.3.3	QUALITY ASSURANCE	26

1.3.3.1	PRODUCT AND SERVICE QUALITY	26

1.3.3.2	PROCESS QUALITY	26

1.3.4	ENVIRONMENTAL MANAGEMENT	26

1.3.4.1	GENERAL REQUIREMENTS	26

1.3.4.2	RESERVED	26

1.4	FLIGHT ELEMENTS	26

1.4.1	ORBITER	26

1.4.1.1	MISSION AND TURNAROUND REQUIREMENTS	26

1.4.1.1.1	RESERVED	26

1.4.1.1.2	RESERVED	26

1.4.1.2	ORBITER LOGISTICS	26

1.4.1.3	ORBITER TURNAROUND PROCESSING	26

1.4.1.4	ORBITER FERRY OPERATIONS	26

1.4.1.5	ORBITER HARDWARE PRODUCTION AND SUPPORT TASKS	26

1.4.1.5.1	RESERVED	26

1.4.1.5.2	HARDWARE, MODIFICATIONS, AND SUPPORT	26

1.4.1.5.2.1	RESERVED	26

1.4.1.5.3	RESERVED	26

1.4.1.5.4	RESERVED	26

1.4.1.5.5	RESERVED	26

1.4.1.5.6	GROUND SUPPORT EQUIPMENT AND TOOLING SUPPORT	26

1.4.1.5.7	ORBITER STRUCTURES IMPROVEMENTS	26

1.4.1.5.8	THERMAL PROTECTION SYSTEM (TPS) SUPPORT	26

1.4.1.5.9	HARDWARE STUDIES	26

1.4.1.5.10	ORBITER CREW SYSTEMS EQUIPMENT	26

1.4.1.6	ISS TECHNICAL INTEGRATION SUPPORT TO STATION APDS	26

1.4.2	SOLID ROCKET BOOSTER (SRB)	26

1.4.2.1	SRB ELEMENT PROCESSING	26

1.4.2.1.1	RESERVED	26

1.4.2.2	SRB HARDWARE/SYSTEMS ASSEMBLY AND REFURBISHMENT	26

1.4.2.2.1	RESERVED	26

1.4.2.3	SRB STAND ALONE LOGISTICS	26

1.4.2.3.1	RESERVED	26

1.4.2.4	RESERVED	26

1.4.2.5	SRB FLIGHT SYSTEMS DESIGN RESPONSIBILITY	26

1.4.2.5.1	RESERVED	26

1.4.2.5.2	RESERVED	26

1.4.2.5.3	RESERVED	26

1.4.2.5.4	RESERVED	26

1.4.2.6	SRB HARDWARE/SYSTEMS ASSEMBLY AND REFURBISHMENT PROCESSING FACILITIES AND GROUND SYSTEMS DESIGN RESPONSIBILITY	26

1.4.2.7	RESERVED	26

1.4.2.8	SRB RECOVERY OPERATIONS AND ET TRANSPORTATION	26

1.4.2.9	RSRM STATIC FIRING SUPPORT	26

1.4.2.10	SRB MODIFICATIONS	26

1.4.2.11	SRB FACILITY TOOLING, EQUIPMENT, AND MINOR CONSTRUCTION, ALTERATION, AND REPAIR (MCAR)	26

1.4.2.12	ACQUISITION SUPPORT	26

1.4.3	FLIGHT SOFTWARE	26

1.4.3.1	ORBITER AND BFS FLIGHT SOFTWARE PROCESSING AND TOOLS	26

1.4.3.2	FLIGHT SOFTWARE TESTING	26

1.4.3.3	AVIONICS AND SOFTWARE SYSTEM SUPPORT	26

1.4.3.4	BFS FLIGHT SOFTWARE RECONFIGURATION	26

1.4.3.5	BFS FLIGHT SOFTWARE MODIFICATIONS	26

1.4.3.6	FLIGHT OPERATIONS SUPPORT	26

1.4.3.7	PASS FLIGHT SOFTWARE PROCESSING	26

1.4.3.8	PASS FLIGHT SOFTWARE TOOLS	26

1.4.3.9	PASS FLIGHT SOFTWARE IMPLEMENTATION	26

1.4.3.10	PASS FLIGHT SOFTWARE RECONFIGURATION AND MMU INTEGRATION	26

1.4.3.11	GROUND FACILITY DATA PROCESSING SYSTEM	26

1.4.3.12	PASS FLIGHT SOFTWARE MAINTENANCE	26

1.4.3.13	MEDS MODIFICATION AND MAINTENANCE	26

1.4.3.14	MEDS SOFTWARE TEST AND OPERATIONS SUPPORT	26

1.4.3.15	PORTABLE COMPUTER SOFTWARE SYSTEMS FOR SPACEFLIGHT	26

1.4.3.16	VEHICLE AND PAYLOAD DATA COLLECTION/ RECONFIGURATION	26

1.4.3.17	SHUTTLE AVIONICS INTEGRATION LABORATORY (SAIL)	26

1.4.3.18	MINIATURE AIRBORNE GLOBAL POSITIONING SYSTEM (GPS) RECEIVER SHUTTLE – 3 STRING (MAGRS-3S)	26

1.4.4	EXTERNAL TANK (ET)	26

1.4.4.1	ET ELEMENT PROCESSING	26

1.4.4.2	ET LOGISTICS	26

1.4.4.3	RESERVED	26

1.4.4.4	RESERVED	26

1.4.4.5	ET MODIFICATIONS	26

1.4.4.6	RESERVED	26

1.4.4.7	RESERVED	26

1.4.5	REUSABLE SOLID ROCKET MOTOR (RSRM)	26

1.4.5.1	RSRM ELEMENT PROCESSING	26

1.4.5.2	RSRM LOGISTICS	26

1.4.5.3	RSRM RECOVERY OPERATIONS	26

1.4.5.4	RESERVED	26

1.4.5.5	RSRM MODIFICATIONS	26

1.4.5.6	RESERVED	26

1.4.5.7	RESERVED	26

1.4.6	SPACE SHUTTLE MAIN ENGINE (SSME)	26

1.4.6.1	SSME ELEMENT PROCESSING	26

1.4.6.2	SSME LOGISTICS	26

1.4.6.3	SSME LANDING OPERATIONS	26

1.4.6.4	RESERVED	26

1.4.6.5	SSME MODIFICATIONS	26

1.4.6.6	RESERVED	26

1.4.6.7	RESERVED	26

1.4.7	SHUTTLE REMOTE MANIPULATOR SYSTEM (SRMS) & ORBITER BOOM SENSOR SYSTEM (OBSS) PROCESSING	26

1.4.8	RESERVED	26

1.4.9	FLIGHT CREW EQUIPMENT	26

1.4.9.1	RESERVED	26

1.4.9.2	RESERVED	26

1.4.9.3	RESERVED	26

1.4.9.3.1	RESERVED	26

1.4.9.4	RESERVED	26

1.5	INTEGRATED LAUNCH & LANDING OPERATIONS	26

1.5.1	VEHICLE INTEGRATION	26

1.5.1.1	ELEMENT/CARGO PLANNING & INTEGRATION	26

1.5.1.2	PAYLOAD INSTALLATION AND TESTING	26

1.5.1.3	INTEGRATED TEST EXECUTION	26

1.5.2	LAUNCH PREPARATIONS	26

1.5.2.1	LAUNCH REQUIREMENTS	26

1.5.2.2	LAUNCH PLANNING	26

1.5.2.3	LAUNCH TEAM TRAINING	26

1.5.2.4	LAUNCH READINESS	26

1.5.3	LAUNCH EXECUTION	26

1.5.3.1	RESERVED	26

1.5.3.2	LAUNCH OPERATIONS	26

1.5.4	POST LAUNCH	26

1.5.4.1	INTEGRATED LANDING OPERATIONS	26

1.5.4.2	MISSION SUPPORT	26

1.5.4.3	PAYLOAD ELEMENT REMOVAL	26

1.5.4.4	RESERVED	26

1.5.5	SYSTEMS, FACILITIES AND EQUIPMENT	26

1.5.5.1	OPERATIONS	26

1.5.5.3	SUSTAINING ENGINEERING	26

1.5.5.4	LOGISTICS	26

1.5.5.4.1	ACQUISITION	26

1.5.5.4.2	MATERIAL MANAGEMENT	26

1.5.5.4.3	SUPPORT	26

1.5.6	COLUMBIA DEBRIS RECOVERY AND LONG TERM PRESERVATION	26

1.5.7	INFRASTRUCTURE REVITALIZATION	26

1.5.8	ENERGY MANAGEMENT	26

1.6	FLIGHT OPERATIONS	26

1.6.1	TRAINING	26

1.6.1.1	TRAINING MANAGEMENT	26

1.6.1.1.1	TRAINING RECORDS	26

1.6.1.1.2	CURRICULUM AND LESSON DEVELOPMENT	26

1.6.1.1.3	TRAINING SCHEDULING	26

1.6.1.1.4	INSTRUCTORS	26

1.6.1.2	FLIGHT CONTROLLER TRAINING	26

1.6.1.3	FLIGHT CREW TRAINING	26

1.6.1.4	FLIGHT TRAINING HARDWARE	26

1.6.2	FLIGHT PREPARATION	26

1.6.2.1	OPERATIONS DOCUMENTATION/FLIGHT DATA FILE (FDF)	26

1.6.2.1.1	RESERVED	26

1.6.2.1.2	OPERATIONS DOCUMENTATION	26

1.6.2.1.3	FLIGHT DATA FILE AND OPERATIONS DATA FILE (ODF)	26

1.6.2.2	FLIGHT DESIGN	26

1.6.2.2.1	FLIGHT DESIGN REQUIREMENTS	26

1.6.2.2.2	FLIGHT DESIGN PRODUCTS	26

1.6.2.2.3	FLIGHT DESIGN SOFTWARE	26

1.6.2.3	FLIGHT PLANNING	26

1.6.2.4	CARGO INTEGRATION	26

1.6.2.5	FLIGHT CREW	26

1.6.2.5.1	PROGRAM REQUIREMENTS DEVELOPMENT/CHANGE TECHNICAL ASSESSMENTS	26

1.6.2.5.2	SHUTTLE TRAINING AIRCRAFT SUPPORT	26

1.6.2.5.3	EXPEDITION CREW SUPPORT	26

1.6.2.5.4	FLIGHT CREW EQUIPMENT (FCE) INTEGRATION	26

1.6.2.5.5	OPERATIONS DEVELOPMENT FOR ISS	26

1.6.2.5.5.1	FLIGHT CREW TRAINING DEVELOPMENT	26

1.6.2.5.5.2	RESERVED	26

1.6.2.5.5.3	ISS ASSEMBLY, SYSTEM AND UTILIZATION OPERATIONS ASSESSMENT AND TESTING	26

1.6.2.5.5.4	RESERVED	26

1.6.2.5.5.5	COMMON DISPLAY DEVELOPMENT	26

1.6.2.5.5.6	RESERVED	26

1.6.2.5.5.7	RESERVED	26

1.6.2.5.6	SHUTTLE/ISS INTEGRATION	26

1.6.2.5.7	LIBRARY, DATABASE, AND DOCUMENTATION MAINTENANCE	26

1.6.2.6	CREW/VEHICLE INTEGRATION AND TESTING	26

1.6.2.7	DATA COLLECTION/ RECONFIGURATION	26

1.6.2.8	LAPTOPS	26

1.6.2.9	FLIGHT DIRECTOR OFFICE	26

1.6.2.9.1	FLIGHT RULES	26

1.6.2.9.2	ADMINISTRATIVE MEETINGS	26

1.6.2.9.3	PROGRAM INTEGRATION	26

1.6.2.9.4	SAFETY INTEGRATION	26

1.6.3	RESERVED	26

1.6.4	FLIGHT OPERATIONS SYSTEMS AND EQUIPMENT	26

1.6.4.1	MISSION CONTROL CENTER (MCC)	26

1.6.4.1.1	RESERVED	26

1.6.4.1.2	RESERVED	26

1.6.4.2	INTEGRATED TRAINING FACILITY (ITF)	26

1.6.4.3	INTEGRATED PLANNING SYSTEM (IPS)	26

1.6.4.4	SOFTWARE PRODUCTION FACILITY (SPF)	26

1.6.4.4.1	RESERVED	26

1.6.4.4.2	SPF-UNIQUE INSTALLATION SERVICES	26

1.6.4.5	RESERVED	26

1.6.4.5.1	RESERVED	26

1.6.4.5.2	RESERVED	26

1.6.4.6	RESERVED	26

1.6.4.7	RESERVED	26

1.6.4.8	RESERVED	26

1.6.4.9	OPERATIONS SUPPORT SYSTEMS	26

1.6.5	NASA MANAGED MISSION DESIGN, PREPARATION, AND EXECUTION SUPPORT	26

1.6.5.1	FLIGHT SYSTEMS	26

1.6.5.2	FLIGHT PLANNING/CARGO/ASSEMBLY	26

1.6.5.3	FLIGHT DESIGN AND DYNAMICS	26

1.6.5.4	FLIGHT OPERATIONS DEVELOPMENT	26

1.6.5.5	FLIGHT DIRECTOR OFFICE	26

1.7	NASA MANAGED ACTIVITIES	26

1.7.1	SPECIAL STUDIES AND DEVELOPMENT PROJECTS	26

1.7.1.1	KSC SHUTTLE DEVELOPMENT ACTIVITIES	26

1.7.1.2	KSC CONSTRUCTION OF FACILITIES (CofF) ACTIVITIES	26

1.7.3	RESERVED	26

1.7.4	PROGRAM REIMBURSABLES	26

1.7.5	SRB DEVELOPMENT ACTIVITIES	26

1.8	RESERVED	26

1.9	PROGRAM TRANSITION	26

1.9.1	RESERVED	26

1.9.2	RESERVED	26

1.10	 CONSTELLATION BRIDGE SUPPORT	26

2.0	RESERVED	26

3.0	RESERVED	26

# 1.0	SPACE PROGRAM OPERATIONS CONTRACT

This Statement of Work (SOW) defines the tasks to be performed by the contractor, including management and integration of efforts to be performed by subcontractors.  The scope of work to be performed under this contract consists of overall responsibility as the prime contractor to include all Space Shuttle Program (SSP) and International Space Station Program (ISSP) activities defined herein.  This required work shall be performed so that all missions manifested by NASA (or to be manifested within the period of performance, including any options exercised), as specified in Table 1, are successfully accomplished.

Table 1

SPACE TRANSPORTATION SYSTEM MANIFESTED FLIGHTS

Refer to the current version (and subsequent revisions) of National Space Transportation System (NSTS) 07700-VOL-III, Space Shuttle Flight Definition and Requirements Directive and NSTS 08178, SSP Schedules for:

o  Overall flight definition and planning guidelines

o  Near-term flight assignments, characteristics, and configuration

o  Flight preparation configuration freeze point definitions

o  Follow-on flight rate requirements by fiscal year

o  Required capability enhancements in support of flight missions

o  Orbiter Maintenance and Down Period (OMDP) Schedule

Refer to the current version (and subsequent revisions) of ISSP Implementation Plan 50200-02, Vol. II.

The contractor shall perform all work during the contract period necessary and appropriate to support scheduled missions pursuant to the mission profile set forth on Table 1.  However, in the accomplishment of the flights specified in Table 1, events are anticipated and historically supported which will cause a reasonable variation in the manifest (reference clause H.33, Launch Schedule Variations).

The Space Shuttle Vehicle (SSV) elements for which the contractor has overall responsibility consist of the fleet of Orbiter Vehicles; the Solid Rocket Boosters (SRBs) and Reusable Solid Rocket Motors (RSRMs); the External Tank (ET); the Space Shuttle Main Engines (SSMEs); Flight Crew Equipment; ground support systems, flight software, and integration of payloads manifested by NASA.

In carrying out its responsibilities under this contract, the contractor shall maintain the current conformance with the program description and requirements of the NSTS 07700 series of documentation, and the derivatives thereto, the ISSP Joint Management Plans (JMP), the ISSP Concept of Operations & Utilization (COU) series of documentation, the Space Station Implementation Plan (SPIP) series of documentation, and the applicable documents defined in the SOW.

## 1.1	PROGRAM AND BUSINESS MANAGEMENT

This section defines the program and business management tasks that are to be performed by the contractor in order to develop and deliver the required SSP and ISSP operations services.  The contractor is to effect these management functions through management approach, organization, and controls that are determined by the contractor to be optimum.  The contractor shall provide and maintain program management systems, as outlined below, for the planning, organization, control, and reporting of all activities required by this contract.  These systems shall be adequate to assure accomplishment of program technical and schedule requirements, and cost objectives.

### 1.1.1	PROGRAM MANAGEMENT

The contractor shall provide for planning, management reviews, manifests & schedules, and risk management in support of contract requirements.

#### 1.1.1.1	PLANNING

The contractor shall provide and maintain a Management Plan (DR 1.1.1.1-a).  The contractor’s management structure shall fully integrate all related plans and systems, including those of subcontractors and major vendors.  The plan shall address the systems, functions, and data requirements described in this SOW.

The contractor shall provide the Work Breakdown Structure (WBS) (DR 1.1.1.1-b).  This WBS shall serve as the framework for contract planning, budgeting, cost reporting, and schedule status to the NASA.  Major elements of subcontracted work shall be identified in the WBS.

In order to establish a baseline, the contractor shall provide controlled work characterization descriptions as described in DR 1.1.1.1-f and DR 1.1.1.1-j.

The contractor shall provide master planning and space utilization for assigned areas of responsibility.

The contractor shall develop and maintain plans for contingency and emergency situations.  These plans shall include planning for natural disasters, launch delay situations, off nominal landings, major hardware failure safing/recovery situations, and crew evacuations.  These plans shall also include approaches to emergency preparedness, which integrates preparedness, response, and recovery efforts into an effective program that promotes a safe work environment to the employees (DR 1.1.1.1-e and DR 1.1.1.1-l).  A current list of NASA contingency and emergency preparedness plans is included in Exhibit 1.1.1.1; the contractor shall provide support to the customer to develop and maintain these plans on an as needed basis.  The contractor shall conduct exercises and simulations that promote employees awareness and action to contingency and emergency situations and participate in government exercises and simulations upon request.

The contractor shall provide white papers detailing significant program management decisions in accordance with the scope and requirements of DR 1.1.1.1-k.

#### 1.1.1.2	MANAGEMENT REVIEWS

##### 1.1.1.2.1	CONTRACT MANAGEMENT REVIEWS

The contractor shall conduct Contract Management Reviews (CMR) to provide NASA with current status of the contractor’s financial, work force, and technical activities.  CMRs shall be conducted in accordance with an agreed to schedule.

##### 1.1.1.2.2	PROGRAM REVIEWS

The contractor shall participate in and support program meetings and reviews.  This shall include presentations covering the contractor’s areas of responsibility; identification of impacts due to proposed requirements changes; the planning and implementation of the program meetings and reviews; and the coordination and resolution of action items with NASA and other contractor representatives.  Examples of these meetings and reviews are:  Orbiter Rollout/ET Mate Milestone Review (ORMR), Launch Readiness Review (LRR), Flight Readiness Review (FRR), the Prelaunch MMT Review, Ferry Flight and Ferry Planning Readiness Milestone Reviews, program level control/change boards, anomaly resolution meetings, and government and non-contractor design reviews that impact the contractor’s area of responsibility.  The contractor shall provide an off-site conference facility at JSC capable of supporting multiple simultaneous meetings and teleconferences.  The facility must have the capacity to support at least one teleconference accommodating 150 participants.

The contractor shall establish a consistent method to manage the preparation, technical review, and distribution of the Launch Site Requirements Review (LSRR), Launch Site Flow Review (LSFR), Delta Launch Site Flow Review (DLSFR), Modification Site Requirements Review (MSRR), Modification Site Flow Review (MSFR), and Delta Modification Site Flow Review (DMSFR), Change Requests (CRs) and presentation material for the SSP Program.  This includes the responsibility to evaluate the presentation, to recommend items to be presented, and to prepare the final presentation package for the Program Requirements Control Board (PRCB).

##### 1.1.1.2.3	FLIGHT READINESS

The contractor shall review flight preparations to ensure flight readiness in accordance with NSTS 08117, Requirements and Procedures for Certification of Flight Readiness, and SSP 50108, Certification of Flight Readiness for Space Station.  The contractor shall develop and implement an auditable approach to verify and ensure that flight preparation responsibilities and requirements are met and all problems dispositioned.  This approach shall include as a minimum open item reviews, ORMRs, Payload Readiness Review (PRR), FRRs, prelaunch MMT Reviews, Ferry Flight and Ferry Planning Readiness Milestone Reviews, pre-test briefings, and presentation of an integrated SPOC Certificate of Flight Readiness (CoFR) endorsement.  This CoFR shall be prepared and will include readiness statements that cover all processes and products required to satisfy the contractor’s responsibilities and readiness to support launch, mission, and landing operations as defined in the above referenced documents (DR 1.1.1.2.3).

#### 1.1.1.3	RESERVED

#### 1.1.1.4	RISK MANAGEMENT

The contractor shall implement risk management processes and standards as defined in NASA and SSP policies and requirements (NASA Procedural Requirements (NPR) 7120.5, 8000.4, and NSTS 07700). The contractor shall provide a risk management plan (DR 1.1.1.4-a) which describes the policies, standards and processes defined to implement these requirements and the requirements defined in this SOW as well.

The contractor shall ensure that risks and hazards with potential safety, mission success, supportability, cost, and schedule impacts are: 1) identified and incorporated into the SSP Risk Management process, 2) analyzed to characterize the potential risk, 3) communicated to all affected stakeholders, and 4) effectively mitigated. The contractor shall use established SSP reporting formats and information systems to communicate risks to the government. Risk communication will be accomplished formally through the Top Risk Reporting process defined in NSTS 07700.  However, risk communication shall occur as needed through working level interfaces to ensure that element/project managers routinely consider risks in the day-to-day planning and decision making processes.

The contractor shall provide a risk assessment with the complete relationship of the assurance issues (safety, reliability, maintainability and quality) to program goals (cost, schedule and mission success) with each topic and issue brought to program management for resolution.  The risk assessment shall include the contractor’s recommended means to mitigate the risk (DR 1.1.1.4-b).

The contractor shall participate in program risk management forums as defined by NSTS 07700.

#### 1.1.1.5	NEW TECHNOLOGY

The contractor shall develop, maintain, and operate a new technology program in accordance with NFS clauses 18-52.227-70 and 18-52.227-72 and clause G-15 of the contract.

### 1.1.2	FINANCIAL RESOURCES AND PERFORMANCE MANAGEMENT

The contractor shall provide and maintain a resource management system for the accumulation, documentation, and analysis of cost and work force data.  The resources management system will be the basis for communication with NASA concerning financial planning and control, accounting of accrued expenditures and other liabilities, evaluation of cost performance, and forecasting of cost and work force requirements (reference SOW section 1.1.2.1).  The financial management system shall provide the baseline of financial parameters to be input and assessed in the integrated Performance Measurement System (PMS).

#### 1.1.2.1	FINANCIAL RESOURCES MANAGEMENT

The contractor shall provide financial reporting (DR 1.1.2.1-a).  These financial reporting requirements are applicable to all tiers of subcontractors with annual expenditures of $5 million or more or with a total contract value of $10 million or more.  In addition, the contractor shall provide an on-line database (DR 1.1.2.1-b) accessible to NASA which provides accurate and timely resource information such as resource plans, staffing, and actuals.  The contractor shall manage and control work and resources within discrete program fund sources and program funding levels approved by NASA.

The contractor shall provide financial planning as required to support the government budget process (i.e., Program Operating Plan [POP] budget calls, monthly operating plan budget calls, and CofF budget calls), and to support special requests for budget impacts.  The format and content of the contractor’s inputs and supporting rationale shall be in accordance with the budget or special request guidelines and reporting format specified by the NASA.

The contractor shall conduct monthly Technical, Cost and Schedule Reviews (TCSRs), providing NASA with insight into the contractor’s, subcontractors’, and vendors’ overall technical, schedule, and cost performance.  The presentations shall depict performance measurement, accomplishments, issues, corrective actions, and enhanced variance reporting which will provide more insight into the cause of the variance.  The contractor shall track and report energy utilization and consumption (DR 1.1.2.1-d), on-site and off-site headcount (DR 1.1.2.1-e), and geographical economic impacts (DR 1.1.2.1-f).

The contractor shall provide Monthly Property Financial Reporting, (DR 1.1.2.1-l).

The contractor shall provide an Annual Property NASA Form (NF) 1018 Report, (DR 1.1.2.1-k).

#### 1.1.2.2	PERFORMANCE MEASUREMENT

For operations activities, the contractor shall develop and maintain a PMS (DR 1.1.2.2-b).  The level of detail for this system shall be consistent with the maturity and stability of the program elements.  Performance measurement reporting is also required on subcontracts that, based on risk, schedule criticality, or dollar value, have the potential to impact the successful fulfillment of this contract.

The contractor shall develop and maintain performance metrics which effectively indicate the level of success in execution of the contract requirements, including definition/development of the metrics, correlation of the metrics to the requirements, and measurement of management responsiveness to the performance indicated by the metrics.

For development and production efforts which may be authorized in this contract, the contractor shall provide PMS reporting (DR 1.1.2.2-a) in accordance with NPD 9501.1G, NASA Contractor Financial Management Reporting System, which correlates work accomplished and actual costs against baseline cost plans and schedules.

A summary of the PMS report shall be provided in the monthly TCSR.  The contractor shall provide NASA direct electronic access to the contractor PMS system.  Technical issues and accomplishments, analysis of cost and schedule performance, and corrective actions in problem areas shall be provided.

### 1.1.3	CONTRACT MANAGEMENT

The contractor shall provide overall management of the contract requirements.

#### 1.1.3.1	PRIME CONTRACT MANAGEMENT

The contractor shall perform those tasks associated with administering the contract.

#### 1.1.3.2	SUBCONTRACT MANAGEMENT

The contractor shall accomplish the management and technical control of interdivisional, subcontractor, and major vendor activities required to fulfill the contract.  The plan for managing the subcontract effort is described in the management plan (DR 1.1.1.1-a).

The PMS shall provide appropriate management visibility into all aspects of interdivisional, subcontractor, and major vendor activities and shall be integrated with other required management systems and reporting requirements of the prime contractor.  A system of management reviews and reports shall be incorporated to provide a reliable status of progress and performance measurement.

### 1.1.4	INFORMATION AND DOCUMENT MANAGEMENT

The contractor shall provide information management, and document management in support of contract requirements.

The contractor shall provide on-site software and data base development and sustaining engineering services for the Mission Operations Directorate (MOD) in support of the Management Services Office.

The contractor shall provide on-site administrative, operational, and integration services for MOD Office and Mission Control Center PC based Workstations and associated File Servers in support of the Management Services Office.

#### 1.1.4.1	INFORMATION MANAGEMENT

The contractor shall develop, maintain, operate and secure information systems which provide for the management, preparation, publication, control and dissemination of information and data required by this contract.  The government systems that are currently being used will be made available to the contractor and are identified in Attachment J-9.

The contractor’s information management activities shall include operating and maintaining a data repository or repositories, as required, for originals in any media including classified and proprietary documents.  The contractor shall produce and maintain a data management plan (DR 1.1.4.1-e) which will document its process for the management of its delivered products.  The contractor shall maintain files of the documentation required to perform all the tasks in this SOW.  The contractor shall establish a formal documentation release system and a system for rapid retrieval of all records.  The contractor shall provide a records management plan (DR 1.1.4.1-f).  This plan shall document the contractor’s processes for identifying, collecting, maintaining, and archiving all records generated during the performance of all tasks in this SOW.  This shall include plans for disposition of these records at the end of the contract.

The contractor shall establish and implement a program-wide (i.e. contract-wide) information technology (I/T) planning and reporting process (DR 1.1.4.1-b) to include IT POP and Capital Planning and Investment Control (CPIC) processes.  The contractor shall also implement an enterprise architecture process (DR 1.1.4.1-g).

The contractor shall be responsible to ensure that their IT systems are interoperable with NASA IT standards.

#### 1.1.4.2	DOCUMENT MANAGEMENT

The contractor shall maintain accurate originals and shall prepare and distribute NASA approved changes to SSP and operations baseline documentation.  These originals shall be made available to the NASA and Shuttle community electronically.  This includes the NSTS 07700 documentation series and other Program/Element/Project produced documentation as described in Product Development Plan MS7-005.

#### 1.1.4.3	RESERVED

### 1.1.5	CONFIGURATION AND VERIFICATION MANAGEMENT

The contractor shall provide a configuration management system and a verification management program as described in SOW sections 1.1.5.1 and 1.1.5.2.

#### 1.1.5.1	CONFIGURATION MANAGEMENT

The contractor shall, in accordance with NSTS 07700, provide a configuration management (CM) system including identification, control, verification, and accounting for facilities, hardware and software/firmware for which the contractor is responsible.  The contractor shall also provide configuration management products for the NASA change evaluation and control process. This will include action item status; preparing and coordinating Program Requirements Control Board Directives (PRCBDs), other program level control/change board directives, and Project level change board directives; maintaining accurate, complete, and current CM data in the appropriate databases to ensure implementation and verification of program direction.

The contractor shall supply general meeting support for Program/Project boards, panels, and other meetings to support Program Office operations as described in Product Development Plan MS7-004.

A configuration management plan shall be provided (DR 1.1.5.1).

#### 1.1.5.2	VERIFICATION MANAGEMENT

##### 1.1.5.2.1	PROGRAM VERIFICATION MANAGEMENT

The contractor shall implement a verification management program in accordance with NSTS 07700 to ensure hardware/software processing and configuration requirements are accomplished.  A verification management plan shall be provided (DR 1.1.5.2-a).

The contractor shall track and verify the flight element processing requirements, integrated processing requirements, flight operations requirements, facilities and systems requirements, and verify that the as built configuration is in accordance with the approved engineering and program direction.  In addition, the contractor shall administer the documentation of requirements in the requirement system.  These requirements are currently managed through such systems as the Operations and Maintenance Requirements Specification Document (OMRSD) system, Baseline Accounting and Reporting System (BARS), Configuration Verification Accounting System (CVAS), MSFC Baseline Accounting and Reporting System (MBARS), Mission Requirements Control System (MRCS), Configuration Verification (CV), Problems Action Data System(PADS), Shuttle Integrated Accounting Status System (SIASS), Time, Age, Cycle Control System (TACCS), and Tile Information Processing System (TIPS).

The contractor shall maintain the configuration requirements data for program level baselined configuration requirements to support configuration verification (DR 1.1.5.2-b).

The contractor shall develop, deliver, and maintain the vehicle systems drawings (DR 1.2.1.5-a).

##### 1.1.5.2.2	ORBITER AND COMBINED ELEMENT VERIFICATION MANAGEMENT

Combined element (integrated vehicle) verification will be accomplished.  This activity requires that the contractor provide support to verify combined-element compliance with Master Verification Plan volumes MVP-01 and MVP-02 and Orbiter compliance with MJ072-0004-3A.  Update MVP-02 and MJ072-0004-3A as required.  In addition, the contractor shall publish reports concerning verification status for each element relative to the NSTS 07700, Volume 10 requirements baseline.

### 1.1.6	GOVERNMENT FACILITY, PROPERTY AND SECURITY MANAGEMENT

The contractor shall perform facility, property and security management as described herein. The contractor shall manage, operate, maintain and provide engineering for the Government Furnished Property (GFP) delineated in Attachment J-9.  Additional KSC site specific requirements for facilities operations, maintenance and sustaining engineering are included in SOW section 1.5.5.

#### 1.1.6.1	FACILITY MANAGEMENT

The contractor shall provide a Facility Management Plan (DR 1.1.6.1-a) which shall describe the contractor’s approach to managing facilities responsibilities.  The contractor shall conduct semi-annual Facility Management Reviews (FMR) providing NASA with insight into the contractor’s and subcontractors’ facility management status.  The contractor shall manage assigned facility space to accommodate contractor, NASA, other government agencies and non-government tenants as required.  The contractor shall provide planning, development and integration of facility projects required in the performance of this contract.

The contractor shall analyze, design, construct, acquire, relocate, install, modify and improve contractually obligated facilities as required and provide required facility project reporting. (DR 1.1.6.1-b)  Requests for facility projects not anticipated and identified in prior submissions shall be submitted when identified and include project prioritization and documentation. Project requests shall include a comprehensive requirements document, in sufficient detail to allow for an independent cost estimate of all scope and related issues identified to accomplish the project. All siting plans must be approved by the government.

The contractor shall provide NASA a semi-annual review of all facility projects giving insight into the contractor’s and subcontractors’ progress throughout the projects’ life, starting with requirements documents and continuing throughout the study, Preliminary Engineering Reports (PER), design, construction, and activation phases of the projects.  Particular emphasis shall be placed on identifying issues such as environmental concerns, change orders and changes to schedules (including completion milestones), scope of work and cost.  Also, particular emphasis shall be placed on other concerns on external issues affecting the project such as access to work, other contractors, and NASA support.

The contractor shall provide engineering support for project studies, design, implementation, activation, and turnover related to NASA managed facility modifications in accordance with SOW section 1.7.1.

The contractor shall implement a comprehensive proactive maintenance program incorporating reliability centered maintenance in accordance with NHB 8831.2, as required, and submit a maintenance plan (DR 1.5.5.2) for assigned facilities and facility systems.  The contractor shall provide systems, facilities, and equipment hardware/software/firmware sustaining engineering that meets the original design intent, develop the applicable engineering documentation, implement the appropriate modifications, and maintain this documentation current.

#### 1.1.6.2	PROPERTY MANAGEMENT

The contractor shall provide a fully operational Property Management Plan (DR 1.1.1.1-h).  The contractor shall provide semi-annual Property Status Reviews providing NASA with insight into the contractor’s and subcontractors’ property management status.

The contractor shall maintain approved property management systems.  Approval is based on satisfactory ratings for each category covered under the Property Management Plan, progress on any corrective action plans or property initiatives (DR 1.1.6.2).

The contractor shall routinely disposition scrap, excess, engineering obsolete, and unserviceable/non-repairable assets.  The expected range for such disposition is 15,000 to 20,000 line items per year at the prime contract level, with an additional 2,500 line items per year at the subcontractor level.  Items requiring more than incidental engineering analysis, for disposition in excess of routine ops, as well as any residual assets requiring disposition at the end of FY10, will be handled in accordance with DRD 1.1.6.2 and H.35 - Provisioning Procedures.

#### 1.1.6.3	SECURITY AND TECHNOLOGY PROTECTION MANAGEMENT

The contractor shall establish an effective and comprehensive program that encompasses classified controlled information/material and unclassified controlled information, material, and services (including Export Controlled, and also proprietary data/material as appropriate).

The contractor's security program shall encompass Industrial, Physical, Administrative, Information, Communication, Personnel, threat analysis, and IT security programs in accordance with the National Industrial Security Program Operating Manual, SSP requirements, SPOC Security Management Plan (DR 1.1.6.3-a), and DD Form 254.  The contractor will provide protection/safeguarding of personnel, facilities, assets, equipment, classified information/materials, and unclassified sensitive/technological data/information as required.  In accordance with NASA regulations governing National Security, National Resource Protection, and Technology Protection the contractor shall provide security engineering, maintenance, and operations for systems protecting classified controlled and unclassified controlled information.  The contractor will act as the COMSEC controlling authority for certain encrypted communications, and provide personnel certified to perform limited cryptographic maintenance and operations.

The contractor shall report all allegations of espionage, terrorism threats, or incidents providing counterintelligence indicators of the loss or potential loss of administratively controlled, export controlled, proprietary, or classified national security information to the appropriate Center Counterintelligence Office and ensure that the contractor shall fully cooperate in the conduct of inquiries, investigations, and other NASA counterintelligence activities, to the extent permitted by law.

The contractor's technology protection program shall encompass classified controlled information/material and unclassified controlled information, materials, and services (including Export Controlled, and proprietary data/material as appropriate), and the SPOC Technology Protection Control Plan (DR 1.1.6.3-b)  In accordance with the Department of Commerce (DOC) Export Administration Regulations (EAR), the Department of State (DOS) International Traffic In Arms (ITAR), and the NASA Export Control Program (ECP), the contractor shall provide export control functions for hardware, services, software, and data requiring export in the execution of specific contract responsibilities.  The contractor will ensure that in the absence of NASA exemptions or exceptions, that appropriate licenses and Technical Assistance Agreements (TAAs) are in place to support exports.  The contractor shall provide the methodology and processes for the application of risk assessment to all security and technology protection activities, and the integration of Security and Technology Protection Management across the SPOC contract and its subcontractors.

The contactor shall conduct quarterly management reviews providing NASA with insight into the contractor's and subcontractor's security management program, and technology protection program including processes and controls.

### 1.1.7	FLIGHT INTEGRATION, MANIFEST AND SCHEDULES

#### 1.1.7.1	FLIGHT INTEGRATION

The contractor shall perform flight integration duties as specified to facilitate the implementation of flight requirements.

The contractor shall support the Flight Integrated Product Teams (IPTs) and interface with SSP and ISS organizations to resolve flight preparation process implementation issues.  The contractor shall direct studies, assessment activities, and assign action items to resolve flight preparation process issues.  The contractor shall provide the SSP with insight into flight preparation progress including issues and issue resolution activities.

The contractor shall manage the Flight Requirements Documents (FRDs) including the FRD Blank Book, the FRD ISS Standard, and the flight specific FRDs.  The contractor shall interface with all organizations to implement timely and coordinated inputs to the FRD, ensure consistency between flight specific FRDs, and ensure distribution to the appropriate SSP community (DR 1.1.7-f).

The contractor shall provide support to the NASA Mission Integration Managers (MIMs) for integration documentation development and maintenance.  These documents include the Integration Plans (IPs) and associated change requests (CRs).

The contractor shall provide integrated contractor evaluations of the flight specific and generic Shuttle flight rules.

The contractor shall provide support to the NASA MIMs and payload customers, supporting simulations and realtime flight operations at the Customer Support Room (CSR), Payload Operations Control Center (POCC) consoles and to the Mission Management Team (MMT).  The contractor shall maintain the In-Flight Anomaly (IFA) database.

The contractor shall maintain JSC 16768, Flight Crew Equipment Landing Site Dispositioning Manual (LSDM), which includes the Landing Site Dispositioning Report (LSDR).

The contractor shall chair the SSP Television Working Group (TVWG), conduct meetings as defined in NSTS 08240, SSP Television Plan (section 4.2.1), and develop and maintain the Flight-Specific TV Plan (DR 1.1.7-d).  The contractor shall represent the SSP on panels, boards and working groups as appointed.  The contractor shall be responsible for oversight of the development, testing and operations of SSP TV and audio requirements and assessment and evaluation of new TV technologies and products.

#### 1.1.7.2	MANIFESTS AND SCHEDULES

The contractor shall provide timely analyses and data to support the government managed manifest planning efforts by providing data relative to processing plans and timelines, launch rate capability, schedules, flight hardware/software/equipment utilization plans, facility/equipment utilization plans, prioritization assessments, ascent performance margins, downweight determinations, cargo mass properties and payload/cargo compatibility.  The contractor shall develop with NASA, assessments of the viability of the official manifest and proposed manifest options.  This also includes providing risk mitigation (cost and schedule), assessing potential impact to mission performance, conducting studies to reduce turnaround times or improve performance to schedule, and requirements analysis.  The contractor shall support NASA in the identification and mitigation of undue schedule pressure.

The contractor shall support the NASA working groups in the development, definition, assessment, and modification of the Shuttle manifest and the top-level program schedules and deliver products (DR 1.1.7-a).  The contractor shall maintain the Automated Manifest Planning System (AMPS).

The contractor shall perform early mission feasibility assessments utilizing the Shuttle Payload Integration and Cargo Evaluation (SPICE) process to include an evaluation of ascent performance margins, mission mass properties, integrated cargo placement options and other key mission parameters.  These assessments shall be provided in support of the baselining of missions in the Flight Definition and Requirements Directive (FDRD), as well as manifest planning activities of the Joint Consolidated Analysis Working Group (JCAWG) and other special requests.

The contractor shall provide support to the manifest and mission integration process through the support of payload and mission integration schedule documentation development and maintenance.  This includes the program documentation developed to acknowledge program commitments to customers for integrating their payloads and establishment of mission requirements/objectives for each flight, preparation of NASA interfacing schedule documentation with payload customers.

The contractor shall demonstrate schedule performance by accomplishment of the manifest and established Program milestones.  The contractor shall demonstrate schedule performance based on the degree the planned and scheduled work for a particular element activity, flow or integrated flow correlates to the actual work (as run data) performed during that element activity or flow.  The contractor shall analyze major variances to these measures, identify causes for these variations and make recommendations or refinements to the applicable processes to improve schedule performance and reduce schedule risk.

The contractor shall perform all scheduling activities (detail near term and long range) to support all flight element activities, integrated processing, flight operations activities and assigned systems, facilities, and equipment activities.  The contractor shall utilize a planning and scheduling process that provides the necessary identification, coordination, sequencing, control and tracking of operational activities at all operational sites.  The contractor shall provide accurate and reliable scheduling information and other performance metrics (DR 1.1.7-b, DR 1.1.7-c, and DR 1.1.7-g) that provides the government sufficient insight into the contractor’s ability to fully analyze, mitigate and control scheduling risks, maximize schedule stability, minimize milestone impacts and optimize resource utilization.

The contractor shall provide timely analysis and data to support the government managed manifest planning efforts by providing support to Program Office manifest supportability assessments.

### 1.1.8	TECHNICAL INFORMATION SYSTEMS MANAGEMENT

The contractor shall provide software and hardware sustaining engineering and development management for shuttle mainframe, client-server based, and web-based technical information systems.  The contractor shall provide operational planning, requirements definition, development, implementation, maintenance, and operations.  Shuttle technical information systems include configuration management, verification management, requirements management, flight integration manifests, schedules, and system/cargo engineering, integration, and analysis toolsets (DR 1.1.8-a).

## 1.2	SYSTEM AND CARGO ENGINEERING AND INTEGRATION

The contractor shall plan, control, and perform SSV systems engineering and integration activities.   The contractor shall also plan, control, and perform flight operations and cargo integration activities.

### 1.2.1	ENGINEERING INTEGRATION AND ANALYSIS

The contractor shall provide engineering support for ascent design, flight support, and post flight analysis of SSV flight systems performance.  The contractor shall provide engineering support for cargo integration engineering, flight support, and post flight analysis of flight operations and cargo integration performance.

The contractor shall develop an additional set of reconfiguration flight products and cargo integration engineering analyses for the manifest contingencies, as defined by FRD or other program directive, for up to three flights per fiscal year.

#### 1.2.1.1	SSV POST FLIGHT ANALYSIS

The contractor shall plan, control, and perform post flight analyses of the integrated SSV flight systems.  The contractor shall provide the post flight analyses of the SSV to validate engineering preflight prediction tools and methodologies and to provide the SSP visibility on potential in-flight anomalies and vehicle performance outside of flight experience.  The contractor shall participate in the resolution of in-flight anomalies and evaluation of vehicle performance outside of flight experience.  Development of flight derived dispersions database updates (DR 1.2.1.1-a), RSRM performance adjustments (DR 1.2.2.3-a), and MPS budget updates (DR 1.2.2.3-b) will be required.

The contractor shall perform detailed trajectory reconstructions and post-flight analysis for the following integrated functions: aerodynamics; acoustics; aero heating; separation systems (Launch Pad, SRB and ET); Guidance, Navigation, and Control (GN&C); Loads and Dynamics; Ascent Performance; Integrated MPS (ET Pressurization; propellant loading, consumption, and residuals at MECO).  The contractor shall perform assessments of integrated electrical, avionics, and hydraulic systems.  The contractor shall deliver quick-look and detailed post-flight reconstructions (DR.1.2.1.1-b).

#### 1.2.1.2	ASCENT MARGINS AND FLIGHT READINESS ASSESSMENT

The contractor shall support definition of ascent flight design criteria and constraints based on vehicle performance.  The contractor shall plan, control, and perform a pre-flight evaluation of the integrated SSV flight systems and induced environments.  The contractor shall provide the ascent flight verification assessment based on the latest available Trajectory Design Data Package (TDDP) and the flight cycle I-loads.  Results of the evaluation shall be coordinated with NASA and presented to the Program Integration Flight Readiness Program Milestone Reviews as defined in NSTS 08117.  The contractor shall maintain documentation of the Flight Readiness Verification methodology and shall obtain NASA approval prior to changing the methodology.  Specific missions may require unique contractor assessments.  For these specific missions, NASA will define requirements for those assessments.  The contractor shall maintain the ability to perform a complete Flight Margins Assessment for mission unique designs.

#### 1.2.1.3	CARGO INTEGRATION ENGINEERING ANALYSIS

The contractor shall provide all cargo integration assessments and analyses necessary to verify compliance with SSP requirements, compatibility between the Shuttle and manifested payload/cargo elements and integration hardware, and readiness for all flight phases (pre-launch, liftoff, ascent, on-orbit, entry, descent, landing, post-landing, and ferry flight).

##### 1.2.1.3.1	COMPATIBILITY ASSESSMENTS

The contractor shall perform Orbiter and payload/cargo element compatibility assessments, including the following technical areas as a minimum:  passive thermal, active thermal/Environmental Control and Life Support (ECLS), contamination, structural/mechanical, avionics/electrical, Electromagnetic Effects (EME), safety, and environmental impacts.  The contractor shall support the Cargo Integration Review (CIR) for each Shuttle flight.

##### 1.2.1.3.2	MATH MODELS

The contractor shall provide support to Shuttle math model development and maintenance.  The contractor shall maintain the Shuttle cargo integration Critical Math Models and Analysis Tools (CMMATs) database content under configuration management/control and develop CMMAT changes to improve flight predictions, with changes approved by NASA.  The contractor shall provide Shuttle math models (DR 1.2.1.3-a) to payload customers.  Payload math models will be furnished by the payload customers and provided to the contractor.

##### 1.2.1.3.3	STRUCTURAL VERIFICATION ANALYSIS

The contractor shall perform structural flight verification analyses for all Shuttle flights and provide engineering data (DR 1.2.1.3-b) to NASA and payload customers.  The contractor shall conduct the Pre-Verification Loads Review (PVLR), Loads Verification Analysis Data Acceptability Review (VADAR) and the Loads Verification Acceptance Review (VAR) for all flights.

The contractor shall perform screening reviews of Shuttle/ISS proximity operations and mated on-orbit loads results to ensure that analyses meet SSP requirements in terms of process, methodology, and loads combinations (including, but not limited to, Orbiter induced environments such as RCS, EVA/IVA, and Orbiter/payload venting) and report findings and recommendations of the screening reviews at the PVLR.  The contractor shall review on-orbit ICDs and flight rules for compatibility with structural requirements and verification loads analysis and report findings at the Joint On-Orbit Verification Review (JOVR) Flight Readiness Review (DR 1.2.1.3-b).

The contractor shall perform structural loads and stress analysis for secondary payloads to verify Orbiter and payload compatibility.  The contractor shall perform a middeck integrated acoustic assessment for each flight to verify compatibility with SSP requirements (DR 1.2.1.3-b).

##### 1.2.1.3.4	THERMAL VERIFICATION ANALYSIS

The contractor shall perform thermal flight verification analyses for all Shuttle flights and provide engineering data (DR 1.2.1.3-b) to NASA and payload customers.  The contractor shall conduct the Pre-Verification Thermal Review (PVTR) and the Thermal VAR for all flights.

The contractor shall perform integrated passive thermal analyses/assessments of the Shuttle/ISS docked phase attitude timeline and thermal control system performance to verify Orbiter and payload/cargo element compatibility (DR 1.2.1.3-b).

The contractor shall perform active thermal/ECLS analyses of the Shuttle/ISS docked phase to verify habitability of the mixed air environment and compatibility of the payload/cargo element with the Orbiter capability (DR 1.2.1.3-b).

The contractor shall perform assessments for payload venting effects into the cargo bay to verify Orbiter and payload/cargo element compatibility (DR 1.2.1.3-b).

##### 1.2.1.3.5	AVIONICS ANALYSES

The contractor shall perform avionics analyses/assessments to verify Orbiter and payload/cargo element compatibility.  The contractor shall perform voltage and power analysis and perform Orbiter payload/cargo element flight and ground interface assessments (DR 1.2.1.5-b).

##### 1.2.1.3.6	EME ANALYSES

The contractor shall perform EME analyses/assessments to verify Orbiter and payload/cargo element compatibility.  The contractor shall perform EME, lightning, non-ionizing radiation, beat frequency, RF threat assessment, and electrostatic discharge analyses compatibility for all payload/cargo related activities (DR 1.2.1.3-e).

##### 1.2.1.3.7	PAYLOAD/CARGO SAFETY ANALYSES

The contractor shall perform all analyses/assessments and issue resolution necessary to verify that the integrated Orbiter and payload/cargo element(s) meet Shuttle safety requirements.  The contractor shall support the Payload Safety Review Panel and ISS Safety Review Panel (DR 1.2.1.3-c).

The contractor shall perform all assessments necessary to verify there is no environmental impact threat from the manifested cargo.  The contractor shall provide a Payload Environmental Impact Statement (DR 1.2.1.3-d).

The contractor shall perform a mission specific Bent Pin Analysis and a Hazard Analysis using the NSTS 21111, Generic Integrated Cargo Hazard Assessment Report requirements.

The contractor shall evaluate program changes, and identify and process required updates to the Safety and Reliability Requirements for the Space Shuttle Cargo Integration Hardware (CIH), NSTS 60542.  The contractor shall develop, evaluate, and process hazard reports for existing CIH in accordance with NSTS 60542.

#### 1.2.1.4	CARGO INTEGRATION HARDWARE

The contractor shall provide management and technical support of all cargo integration hardware tasks.  The contractor shall provide engineering design capability to accomplish any necessary changes required to preserve original cargo integration hardware design requirements compatibility with program requirements and certification and to support assessment of new capability developments as might be initiated by NASA.  The contractor shall perform operational and implementation impact assessments of all proposed or approved cargo integration hardware designs and design changes.

##### 1.2.1.4.1	CARGO INTEGRATION HARDWARE LOGISTICS

The contractor shall provide logistics functions for cargo integration hardware accountability and general logistics requirements.  The contractor shall store and maintain the inventory of government-and contractor-furnished cargo integration hardware.  The contractor shall maintain an inventory management system.  The contractor shall develop and maintain a mission equipment allocation list of all cargo integration hardware and Government Furnished Equipment (GFE) for each flight and identify deficiencies in hardware availability to NASA.  The inventory of cargo integration hardware has been furnished by the government and has become government-owned, contractor-maintained hardware.  The contractor shall perform repair and make-work changes to accepted cargo integration hardware.

The contractor shall procure hardware items from certified suppliers and repair failed hardware using a certified facility.  Manufacturing, procurement, and repair of hardware items shall be consistent with Program requirements and directives.  The contractor shall utilize existing certification plans for all manufacturers, repair depots, and support laboratories.  The plans shall comply with Program requirements and directives.

The contractor shall provide spares and consumables required to support the hardware, support equipment, and processing activities.  The contractor shall provision these assets at the line replaceable unit (LRU) and piece-part/consumable levels.  The contractor shall monitor and document hardware spares balances.

The contractor shall identify and resolve hardware and component obsolescence issues; and loss of repair, failure analysis, or production capabilities in compliance with Program management and control requirements.  Loss of capabilities includes, but is not limited to, loss of skills or a supplier going out of business.

The contractor shall provide the engineering for hardware that includes, but is not limited to, initial parts requirements, logistics support analysis, and maintenance planning.  The contractor shall report supportability issues to the government.

The contractor shall provide transportation, shipping, receiving, storage, warehousing, and distribution services.  Transportation services shall include hardware and equipment transportation for routine and contingency operations.  The contractor shall provide service with no hardware damage due to transportation or storage.  Minor damage judged to be in the range of the acceptable wear and tear specification or able to be repaired on-site by standard repair or Material Review action is acceptable, but in no case shall minor damage impact safety, mission success or major program schedule milestones.  The contractor shall report and investigate accidents resulting in damage to NASA property or injuries to personnel, to include assessments of accident impacts to cost, schedule and mission performance, and remedial and corrective actions performed.

The contractor shall participate in the GIDEP ALERT System and provide notice to the government of Cargo Integration GIDEP-related issues.  The contractor shall identify the affected hardware and start an analysis of the problem with recommendations and corrective actions as part of their response.

##### 1.2.1.4.2	CARGO INTEGRATION HARDWARE MISSION KITS

The contractor shall prepare program provisioning requests, draft statements of work, budgetary and planning, cost estimates (including rough-order-magnitudes) to initiate and implement cargo integration hardware analytical/design studies and cargo integration hardware projects in accordance with SOW section 1.7.1 (DRs 1.4.1.5.1-a, 1.4.1.5.1-b, 1.4.1.5.1-c, and 1.3.3.1).

The contractor shall maintain the Standard End Item Specification (SEIS) for Orbiter/Payload Integration Hardware, MJO73-0001, and the Cargo Integration Hardware Ground Support Equipment Standard End Item Specification (GSE SEIS), MJO73-0010, under configuration management control.  The contractor shall maintain cognizance of SSP requirements changes that may impact cargo integration SEISs and ensure that the SEISs are kept current with identified changes.  The contractor shall prepare SEIS changes and provide the changes to the responsible technical area for review of technical accuracy.  The contractor shall coordinate technical reviews necessary to resolve issues, update changes to reflect technical area review, and submit changes to NASA for approval.

The contractor shall accept cargo integration hardware certified by NASA to SSP requirements and provided to the contractor as Government Furnished Equipment (GFE) and integrate any such GFE into the Shuttle system.

#### 1.2.1.5	RECONFIGURATION ENGINEERING

The contractor shall develop, deliver, and maintain the set of mission engineering products (DR 1.2.1.5-b) needed to configure the Orbiter vehicle for payload accommodations and support flight operations for each Shuttle flight.

The contractor shall develop reconfiguration flight products for the manifest as defined in SSP requirements documentation (i.e., Flight Requirement Document (FRD), FDRD, PRCB directives, etc.).  These products shall include hardware drawings, installation technical orders, Mission Equipment Cargo Support Launch Site Integration (MECSLSI) drawings, avionics diagrams/schematics, and cargo arrangement drawings.  The contractor shall conduct the engineering review portion of the Cargo Integration Review (CIR) to ensure compatibility of payload/mission requirements with Orbiter capabilities and to verify proper implementation of these requirements.  The contractor shall provide the MECSLSI and reference drawings in support of CIR for each Shuttle flight.

The contractor shall evaluate generic and mission specific flight rules, flight data file, and change requests (CRs) for compliance with Cargo Engineering flight products and analyses.  The contractor shall provide flight rule and flight data file CR coordination.

The contractor shall perform walkdown inspections during processing to mitigate the SSP risk in the CoFR process for Cargo Elements.

The contractor shall maintain theIntegrated Configuration Engineering Data (ICED) library (DR 1.4.1.6.1-e) consisting of Computer Aided Design (CAD) models of non-ISS payloads and payload bay mission kit hardware configuration.

The contractor shall provide advanced planning activities.

The contractor shall chair the Daily Mission Integration Control Board (DMICB) and manage the processing of DMICB CRs.

The contractor shall provide design center support to Kennedy Space Center to verify proper implementation of Design Center requirements, assist with problem resolution, and provide processing status.

The contractor shall provide representation and status at flight Integrated Product Teams (IPTs) and milestone reviews.

The contractor shall provide real-time mission support for on-orbit operations for each mission.

The contractor shall be responsible for the build and maintenance of the GFE database for the purpose of FRD GFE hardware integration into the Orbiter for each mission.

#### 1.2.1.6	DOLILU OPERATIONS SUPPORT SYSTEM (DOSS) CONFIGURATION AND DATABASE MAINTENANCE

The contractor shall plan, control, and perform all analyses required to update and maintain the DOSS configuration and databases.  The contractor shall provide the following:  load indicator algorithms; flight regime envelope databases; ET protuberance envelopes; trajectory, loads, and end-to-end dispersions, gust, and wind persistence databases; data evaluation and problem analysis; independent confirmation and evaluation (audit) of DOSS process, processors, and databases; a comprehensive data package reflecting the effect of Day-of-Launch I-Loads on ascent trajectory; and an independent processor to assess the DOLILUI-Load.

The contractor shall maintain databases, computer hardware, and software required to support DOSS activities in accordance with NSTS 08329 Volume VIII DOLILU Operations Support Plan.  The required DR’s are as follows: DR 1.2.1.6-a and DR 1.2.1.6-b.

#### 1.2.1.7	SHUTTLE SYSTEMS ENGINEERING ANALYSIS

The contractor shall provide integrated Certificate of Flight Readiness (CoFR) engineering support by compiling CoFR statements and supporting data into the System Integration CoFR/Flight Readiness package.  The contractor shall also participate in Element CoFR/Flight Readiness Review (FRR) briefings and status/ track Element open items to closure.

The contractor shall provide launch photo/TV analysis and debris transport engineering analysis; provide launch pad ice/debris inspection analysis to support day of launch and non-flight specific ice/debris requirements development and analysis; and support Shuttle and ground imagery system requirements development, maintenance and implementation.  The contractor shall arrange for, schedule, and manage necessary satellite assets for the support of the external tank observation camera.

The contractor shall manage and maintain the debris data for expected and unexpected debris sources.  Additionally the contractor shall provide debris transport support for new debris sources identified preflight, during orbit operations, and through post-flight analysis and inspection.  In this capacity, the contractor shall implement changes and maintain transport models and methodologies, and execute transport trajectories as requested.  Furthermore, the contractor shall maintain historical data of debris transport results which can be searched and referenced for previous debris sources or transport trajectory impacts (DR 1.2.1.7-d).

The contractor shall maintain and ensure data currency in the Shuttle Systems Critical Math Model Database (CMMDB).  The contractor shall ensure that critical math models and tools utilized for integrated system performance analyses are under configuration management and are baselined in the CMMDB before utilization on mission products.  The contractor shall monitor and assess element/project changes for potential impacts to critical math models and tools, and initiate respective changes to the CMMDB (DR 1.2.1.7-b).

The contractor shall provide engineering support to the Engineering Technical Panels in support of SE&I, the SICB and other Program Boards.  In this capacity, the contractor shall have engineering expertise present to discuss technical content, communicate SE&I positions, and respond to actions as assigned/approved by NASA SE&I.

### 1.2.2	SYSTEM AND CARGO INTEGRATION

The contractor shall provide integration engineering for mass properties, trajectory, and flight design requirements; integration analysis; and integration support during pre-launch and through the flight.  The contractor shall interface with payload customers to develop cargo engineering requirements, and shall implement and verify that the requirements have been accurately reflected in launch processing and flight operations documentation.

#### 1.2.2.1	INTEGRATED MASS PROPERTIES

The contractor shall plan, control, compile, and maintain data in an integrated database system of current weights and centers of gravity for all vehicle elements for all missions baselined in the Flight Definition and Requirements Directive (FDRD), as well as reference missions and special requests.

The database products shall provide integrated vehicle mass properties at SRB ignition for inclusion in the TDDP.  The database products shall provide integrated vehicle mass properties at Main Engine Cut Off (MECO) for ascent performance margin reporting.  The database products shall provide integrated vehicle mass properties at various entry trajectory points for reporting downweights and center of gravity data.  The contractor shall utilize the best available data which will typically be official data sources but, at times will include the exercise of engineering judgment by the contractor for component weight and performance impact estimates. The contractor shall publish reports as electronic files accessible by all SIASS users and provide paper copies as required.  The contractor shall provide formal mass properties and performance evaluations for all change requests affecting PIP Annex 1, NSTS 07700, Volume III, Space Shuttle FDRD, and NSTS 17462-XX, STS-XX Flight Requirements Document (FRD) (DR 1.2.2.1-a).

#### 1.2.2.2	TRAJECTORY DESIGN DATA PACKAGES (TDDP)

The contractor shall plan, control, and publish the TDDP using approved baselined documentation.  The contractor shall publish TDDPs which define the required Space Shuttle systems and mission content requirements for mission specific ascent flight design (DR 1.2.2.2).

#### 1.2.2.3	RESERVED

#### 1.2.2.4	 INTEGRATION PLAN (IP) ANNEX 1

The contractor shall interface with payload customers and develop, baseline, and maintain unique IP Annex 1, Payload Data Packages, in accordance with the IP schedule.  The contractor shall maintain the generic Annex 1 blank book with all blank book changes approved by NASA (DR 1.2.2.4-a).

#### 1.2.2.5	PROGRAM INTERFACE CONTROL DOCUMENT (ICD)/INTERFACE DEFINITION DOCUMENTS (IDD)

##### 1.2.2.5.1	SYSTEMS INTEGRATION ICDs

The contractor shall maintain all SSP systems ICDs (DR 1.2.2.5-a).  The contractor shall maintain cognizance of SSP and element/project changes or issues that may impact systems ICDs and ensure that the ICDs are kept current with identified element/project changes or issues.  The contractor shall coordinate with the SSP design elements/projects for the preparation and coordination of proposed changes to SSP systems ICDs and for obtaining the appropriate technical concurrence of the interfacing element/project technical representatives.  The contractor shall perform reviews and assess all ICD changes for technical accuracy before submittal to NASA for approval.

##### 1.2.2.5.2	CARGO INTEGRATION ICDs/IDDs

The contractor shall maintain all SSP cargo integration ICDs and IDDs (DR 1.2.2.5-b).  The contractor shall maintain cognizance of SSP and payload/cargo element changes or issues that may impact cargo integration ICDs/IDDs and ensure that the ICDs/IDDs are kept current with identified changes.  The contractor shall prepare ICD/IDD changes and provide the changes to the responsible technical area for review of technical accuracy.  The contractor shall coordinate technical reviews necessary to resolve issues, update changes to reflect technical area review, and submit to NASA for disposition and approval.

#### 1.2.2.6	PAYLOAD UNIQUE ICDs

The contractor shall interface with Shuttle users and develop, approve, publish, and maintain payload unique ICDs, Installation Requirement Documents (IRDs), and associated drawings (DR 1.2.2.6).  Waivers, deviations, or exceedances to the requirements of NSTS 07700, Volume XIV, Attachment 1 (CORE ICD); NSTS 21000-IDD-ISS; NSTS 21000-IDD-MDK; or NSTS 21000-IDD-SML for payload ICDs shall be prepared and submitted to NASA for disposition per NSTS 07700, Volume IV.

The contractor shall provide configuration management support of the On-Orbit ICDs and implement changes as directed by the NASA-chaired Joint Technical Working Group (JTWG).

#### 1.2.2.7	PAYLOAD TEST AND HANDLING REQUIREMENTS

##### 1.2.2.7.1	PAYLOAD OPERATIONS AND MAINTENANCE REQUIREMENTS AND SPECIFICATIONS (OMRS)

The contractor shall interface with the payload customer to develop, baseline, and maintain all payload OMRS test requirements to verify the payload utilized Orbiter services and the payload interfaces with the Orbiter vehicle (DR 1.2.2.7).  The contractor shall provide support to and present the requirements to the payload OMRS Working Group (POG) for review and problem resolution.  The contractor shall provide support to the FOICB as necessary for requirement approval.  The contractor shall maintain these requirements through the board change process.

##### 1.2.2.7.2	PAYLOAD TIME CRITICAL GROUND HANDLING REQUIREMENTS (TGHR)

The contractor shall interface with the payload customer to develop, baseline, and maintain the mission unique middeck payloads Time-critical Ground Handling Requirements Table (DR 1.2.2.7-a).

#### 1.2.2.8	TECHNICAL INTEGRATION ANALYSES

The contractor shall provide integrated analysis of technical requirements, problems and issues.  This effort shall include, but is not limited to, ICD, OMRS, Launch Commit Criteria (LCC), ground systems integration and Launch Processing System (LPS) software requirements; Program Material Review Board (PMRB), Unexplained Anomaly (UA) board daily PRCB agenda items, Launch Site Requirements Review (LSRR), Launch Site Flow Review (LSFR), Delta Launch Site Review (DLSR), and launch support.

#### 1.2.2.9	RESERVED

#### 1.2.2.10	INTEGRATED AVIONICS AND ELECTROMAGNETIC EFFECTS

##### 1.2.2.10.1	INTEGRATED VEHICLE AVIONICS

The contractor shall perform avionics system analyses for the integrated Space Shuttle Vehicle.  These analyses shall be comprised of end-to-end analysis of electrical compatibility and requirements compliance across ET, Orbiter, SRB/RSRM, SSME, and Ground Interfaces.  The contractor shall conduct system analyses and trade studies essential to the specification and allocation of requirements for the integrated avionics system.  The contractor shall review and evaluate analytical and test data from development and flight articles to assure compliance and compatibility with the integrated Shuttle system requirements.  The contractor shall coordinate an ascent power analysis for each mission.  The contractor shall perform functional compatibility analyses of the systems software and avionics interfaces to verify that proper fault tolerance requirements are satisfied and that proper compatibilities exist.

##### 1.2.2.10.2	ELECTROMAGNETIC EFFECTS (EME)

The contractor shall perform EME, lightning, ionizing and non-ionizing radiation, and electrostatic discharge compatibility analyses for the integrated Space Shuttle Vehicle.  These analyses shall be comprised of unintended element-to-element, and externally induced electromagnetic compatibility and requirements compliance across ET, Orbiter, SRB/RSRM, SSME, and Ground Interfaces.  The contract shall conduct EME system analyses and synthesis essential to the specification and allocation of requirements for the integrated system.  The contractor shall review and evaluate analytical and test data to assure compliance and compatibility with the integrated Shuttle system requirements (DR 1.2.2.10-a).

#### 1.2.2.11	SSV DATABOOKS

The contractor shall integrate and publish (in electronic format) updates to all systems integration design environment data books.  The contractor shall also document all systems certification analyses in system analysis data books.

#### 1.2.2.12	SYSTEMS INTEGRATION FLIGHT SUPPORT

The contractor shall provide pre-launch and real-time mission engineering support for functions assigned to NASA Systems Engineering and Integration.  The engineering expertise that shall be provided during the pre-launch activities includes, but shall not be limited to, Integrated MPS, GN&C, Loads and Dynamics, Aero-thermal, Debris Transport, Integrated Avionics, and Integrated Safety.  During the mission, the contractor shall provide support in the MER for the SE&I Duty Officer and SE&I Imagery positions.

### 1.2.3	ELEMENT INTEGRATION

The contractor shall monitor element changes relative to compliance with SSP requirements, coordinate project changes, and provide task plans which detail responsibilities and schedules required to resolve identified issues within the projects.

The contractor shall perform technical integration across all SSP Elements.  The contractor shall actively participate in Element Change Control boards/processes; review and evaluate Element changes for potential impacts to other Elements and the integrated vehicle; provide membership and participate in all appropriate Element technical boards and panels; review and evaluate proposed Element changes for SSP system level impacts, issues, or conflicts; and provide risk assessments for those changes (hardware, software, and interfaces).

The contractor shall evaluate Element engineering changes for Program requirements compliance; provide Program level perspective, guidance and expertise to SSP Elements to ensure appropriate implementation of changes into the integrated vehicle; review SSP Element change implementation evidence to ensure requirements compliance and verify as designed/built engineering; and coordinate independent technical evaluation of Element analyses, test plans, and test results that may affect NSTS 07700 Volume X requirements.

The contractor shall provide Element support to System Requirements Review (SRR), Preliminary Design Review (PDR), Critical Design Review (CDR), Design Certification Review (DCR), Test Readiness Review (TRR), and Operations Readiness Review (ORR) milestones for Element Hardware/Software/System design modifications.  The contractor shall provide Project Engineering coordination of independent technical assessments via Element and System level engineering review boards and technical panels.

The contractor shall perform Multi-Element hardware commonality assessments; develop and manage System Integration Plans (SIPs) for new hardware, software, or interface design changes as directed by the SICB; track Element progress against plan; participate in Design Reviews; verify Element compliance with SIP requirements; modify SIPs based on changes or modifications to the design; and summarize and publish lessons learned for Element and Program reference.

### 1.2.4	SYSTEM ENGINEERING

The contractor shall provide programmatic level assessments of Integrated Vehicle and Element requirements, hazards, risks assessments, anomaly resolution and design changes.  Contractor support for the development and maintenance of the Integrated Hazard Analysis and Reports including corresponding Fault Trees will be covered in section 1.3.1.1.

#### 1.2.4.1	ANOMALY INTEGRATION AND RESOLUTION

The contractor shall facilitate the tracking, integration and resolution of all in-flight anomalies.  This shall include ensuring all integrated in-flight anomalies are entered into the PRACA system, and that closures and action plans are appropriately reviewed through the SICB and PRCB prior to the next flight.  Additionally as requested by NASA for selected anomalies, the contractor shall perform data mining, reduction and trending to identify potential issues at the Space Shuttle Program (SSP) level; and interface with Element Chief Engineers and management to understand problems and anomalies across the program.

The contractor shall participate on SSP level Tiger teams to perform root cause analysis and recommend solutions to cross Element or multi-Element issues and provide system engineering expertise in the areas of hardware and system testing concepts, materials and processes (M&P) and instrumentation.

#### 1.2.4.2	PROGRAM REQUIREMENTS MANAGEMENT

The contractor shall assess Element level compliance with SSP requirements for all Element changes (i.e. hardware, software, interfaces); assure Program integration requirements issue identification, documentation and resolution; provide SSP Level requirements development, management and verification; and evaluate all Element level requirements CRs, waivers, and exceptions for Program level and multi-Element impacts, as well as common factors.

The contractor shall maintain cognizance of all NSTS 07700 requirements and subordinate documents; update all SSP level requirements documents; track and provide status of all waivers, deviations, and exceptions to SSP level requirements; and suggest modifications to non-compliant requirements to minimize or eliminate non-compliance conditions.

### 1.2.5	MSFC PROJECT INTEGRATION

The contractor shall provide project systems integration for the Shuttle Propulsion Office (SPO), the MSFC Shuttle Propulsion Element Project Offices and the Propulsion Systems Engineering & Integration (PSE&I) office at Marshall Space Flight Center (MSFC).

#### 1.2.5.1	PROJECT SYSTEMS INTEGRATION

This effort includes short term and long range strategic planning efforts including development, preparation and integration of plans, data and schedules, technical support for Huntsville Operations Support Center (HOSC) launch/test activities including operation of data systems and development of custom displays to monitor and process telemetry data; MASTII data reconfiguration for the propulsion elements; definition/coordination of data user requirements with the Data Reduction Center; and preparation of flight evaluation reports.

#### 1.2.5.2	PROJECT ENGINEERING

The contractor shall provide technical assessment of hardware design and performance; resolution of hardware anomalies, flight performance issues and processing discrepancies; technical support for hardware redesign and upgrade efforts; integration of LCC, OMRSD and ICD requirements; and preparation of project plans, schedules, metrics and databases for management of technical initiatives.

#### 1.2.5.3	RESERVED

#### 1.2.5.4	PROJECT CONFIGURATION MANAGEMENT

The contractor shall provide the Configuration Control Board (CCB) secretariat and shall perform functions including receipt, review, coordination, tracking and filing of all SPO engineering changes and associated requirements documentation.  The contractor shall ensure Quality records for the MSFC SPO PCIN master files are maintained.  The contractor shall provide configuration management for performance of NEQA and CM audits in support of the SPO, PSE&I and the propulsion element project offices.

#### 1.2.5.5	PROJECT INFORMATION INTEGRATION

The contractor shall perform integration, generation, and distribution of SPO related technical documentation and multi-media presentations; development, maintenance and integration of SPO internal and external web sites; and scheduling, media set up, real time support and troubleshooting for video and audio conferencing.  The contractor shall integrate MSFC project resource and schedule information.

## 1.3	SAFETY, RELIABILITY, QUALITY, MISSION ASSURANCE, AND ENVIRONMENTAL MANAGEMENT

The contractor shall implement a management system which is certified by third party audit to the requirements of SAE AS 9100:2004, Quality Systems – Aerospace – Model for Quality Assurance in Design, Development, Manufacturing, Installation, and Servicing and which meets the requirements of NSTS 5300.4 (ID-2) for flight systems and systems which interface with flight systems.

The contractor shall provide a Safety and Mission Assurance plan (DR 1.3-a) that documents auditable processes to achieve safe program operations and assure flight safety, with emphasis on crew safety, mission success, and prevention of loss of critical hardware. The plan shall meet as a minimum, the requirements in the applicable volumes of the NSTS 07770, and NSTS 5300.4 (1D-2) Safety, Reliability, Maintainability and Quality Provisions for the Space Shuttle Program.

The contractor shall provide a Safety and Health plan (DR 1.3-b) that describes management leadership and employee involvement in tasks and activities related to the safety and health program at each site.

The contractor shall support government audit/surveillance of contractor plans, procedures, and processes when deemed necessary by the government.  These audits/surveillances will provide understanding and insight of processes and procedures that have been identified as critical, out of control or have the potential for impact to future launch schedules.  Government audits/surveillances will include but are not limited to all disciplines and tasks which are involved with or support Shuttle launch and landing operations, hardware and software production and maintenance, safety and quality assurance, logistics, procurement and financial operations.

Performance of safety, reliability, quality, mission assurance, and environmental management processes shall be managed through the characterization of work and implementation of performance metrics (DR 1.1.1.1-f).

### 1.3.1	SAFETY

#### 1.3.1.1	SYSTEMS SAFETY

The contractor shall implement an approach which ensures the identification, elimination, control, and update of element hazards and integrated hazards throughout the complete life cycle (design, development, manufacture, test, operations, maintenance, and disposal) of the program.  The approach shall include but not be limited to,

- analytical methods, both quantitative and qualitative as appropriate (e.g., hazard analyses and Critical Item risk assessments), to assess program flight and ground support hardware and software, and facilitate the decision process for risk identification and mitigation;

- provisions for the program approval, by the appropriate government interface, of risk associated with hazards and critical items not eliminated by design;

- project/program approval of exceptions, deviations or waivers from safety requirements or other requirements with safety or mission success impact.  The approach and results shall be documented by the contractor and auditable by the government.

The contractor shall provide programmatic level assessments of Integrated Vehicle, element and ground systems requirements changes, hazards, risk assessments, anomalies, process changes, procedures changes, and design changes.

As part of Systems Engineering the contractor shall maintain and ensure technical adequacy and consistency of the Integrated Hazard Analysis and Reports including the corresponding Fault Trees and Verification Tracking Logs (DR 1.3.1.1-a, DR 1.3.1.1-b, and DR 1.3.1.1-c).  This includes adherence to guidelines specified in NSTS 22254, and providing administrative support for the SE&IO system safety tasks.  The contractor shall review updates to element hazard reports and FMEA/CILs for impact to the Integrated Hazard Reports.

The contractor shall review Government Industry Data Exchange Program (GIDEP) Alerts for their applicability to contractor sustained program hardware.  For those Alerts having no impact thereto, the contractor shall initiate and disposition a problem report as described in NSTS 08126.

The contractor shall implement an approach to flight safety in which the operation of ground support equipment and flight hardware are assessed for hazards.  The approach shall include flight design and procedurally controlled activities.

The contractor shall maintain and deliver Hazard Reports in accordance with NSTS 07700, Vol. V, Information Management requirements.

#### 1.3.1.2	OCCUPATIONAL SAFETY

The contractor shall implement an occupational safety and health (OS&H) program that monitors activities to ensure compliance with NASA, Occupational Safety and Health Administration (OSHA), and other local, state, or federal regulatory agency requirements.  The OS&H program will be implemented according to a safety plan for each NASA installation where the contractor performs work on this contract.  The plan may be unified or separate at the contractor’s discretion but will follow as needed the safety and health policies, requirements, and processes at the specific NASA location.

The contractor shall implement an approach in which testing, ground operations and maintenance activities in facilities or facility systems are assessed for hazards.  The approach shall indicate the process by which personnel and property will be protected from injury or harm as a result of exposure to these hazards.  The assessment of operations or task performed by persons and equipment shall consider (1) the planned system configurations at each phase of activity; (2) the facility interfaces; (3) the planned ground and space environment; (4) the supporting equipment; (5) task sequence; (6) the regulatory safety and health requirements; (7) the potential for human error, and (8) the residual risk once hazards are mitigated (including any needed NASA approvals).

The contractor shall establish processes for reporting and investigating mishaps.  These processes shall cover operations both by the contractor and by other government and non-government organizations within operational facilities controlled by the contractor.  The approach shall include provisions for project/program approval of risk associated with occupational hazards not eliminated or controlled.  The approach and results shall be documented by the contractor and auditable by the government.  As a minimum, the contractor will submit reports on individual mishaps to the NASA Incident Reporting Information System (IRIS) including immediate (quick incident) reporting, 24-hour reporting, and final (ten-day) report as well as selected statistics such as monthly labor hours and headcount at each NASA installation and at contractor facilities (lumped together as “off-site”).  Reporting, investigation, and corrective action will be in accordance with guidelines found in NPR 8621.1, NASA Procedural Requirements for Mishap Reporting, Investigating, and Recordkeeping.

The contractor shall report and investigate those mishaps resulting in personnel injuries or damage to NASA property.  The report shall include assessments of accident impacts to cost, schedule and mission performance, and remedial and corrective actions performed.  The contractor shall provide summary data on all mishaps that occur on NASA property and contractor operated sites (DR 1.3.1.2-b).

The contractor will provide a safety and health program self evaluation in accordance with DR 1.3.1.2-d.  The contractor may use its most recent VPP self evaluation report as updated by cover letter or revision of the report.

### 1.3.2	RELIABILITY AND MAINTAINABILITY

#### 1.3.2.1	FAILURE MODES AND EFFECTS ANALYSIS AND CRITICAL ITEMS LIST (FMEA/CIL)

The contractor shall maintain and deliver CILs in accordance with NSTS 07700, Volume V, Information Management Requirements.

##### 1.3.2.1.1	FMEA

Development, approval, and maintenance of FMEA shall be in accordance with NSTS 22206, Space Shuttle Requirements for Preparation and Approval of FMEA/CIL.  The contractor shall develop FMEA for new hardware, and update baselined FMEA for existing hardware based on needed changes.

##### 1.3.2.1.2	CRITICAL ITEMS LIST

The contractor shall develop and maintain the Critical Item List in accordance with NSTS 22206, Space Shuttle Requirements for Preparation and Approval of FMEA/CIL.

#### 1.3.2.2	MAINTAINABILITY

The contractor shall support program development efforts to develop system availability and maintainability requirements and assess the designs to assure that the requirements are met.

### 1.3.3	QUALITY ASSURANCE

The contractor shall provide a Quality plan (DR 1.3.3) which describes the establishment, maintenance, and improvement of its quality management system.

The contractor shall participate in quality management forums as defined by NSTS 07700.

The contractor shall provide processes for procurement quality defined in NSTS 5300.4(1D-2).

#### 1.3.3.1	PRODUCT AND SERVICE QUALITY

The contractor shall collect and compile information derived from empirical data (test results, analysis reports, inspection records, delivery logs, etc.) to demonstrate that the products and services delivered to the government are in compliance with the requirements and specifications as specified in this contract.  The delivery of the compliance information shall be at the request of the government, either specifically through this contract or on request of the government.

The contractor shall provide and maintain, for those items that the contractor has custody, an Acceptance Data Package (DR 1.3.3.1) for HW/SW delivery or transfer to the government.

The contractor shall provide for the identification, reporting, and elimination/disposition of technical issues and conditions, including non-conformances/problems/anomalies, close calls, anomalous system performance and material conditions, and failure analysis in accordance with NSTS 07700 and NSTS 08126; JSC 28035, Program Problem Reporting and Corrective Action Requirements for Johnson Space Center Government Furnished Equipment; and SSP 30223, Problem Reporting and Corrective Action (PRACA) for the Space Station Program, as appropriate.

As applicable, the contractor shall provide rationale for resolution, the remedial action performed, the recurrence control and corrective actions taken to preclude recurrence, and determining the effectiveness of corrective actions.  Of special interest are items that potentially impact or constrain flight or key processing milestones and that represent safety, mission success, major program schedule milestones, or cost risks to the government.  The contractor shall obtain government approval of the technical issues and conditions that do not pass the screening criteria established by the Elements/Projects.

The contractor shall provide access to PRACA documentation, data, databases, analysis, and related information to the government.  The contractor shall have a data system that allows NASA real time access to this problem data.  The contractor shall initiate (including requesting government approval) action to change or eliminate requirements that non-conformance data analysis indicates are unreasonable or unnecessary, and to improve or change processes which produce products or services that fail to meet requirements.

#### 1.3.3.2	PROCESS QUALITY

In order to ensure process quality, the contractor shall perform required services for Flight Elements (SOW Section 1.4), Integrated Launch and Landing (SOW Section 1.5), and Flight Operations (SOW Section 1.6) under controlled conditions.  These controlled conditions shall include:

- Quality planning as described in the Quality Plan (DR 1.3.3).

- Fabrication operations, article and material controls, cleanliness/contamination control, and flight hardware process controls described in NSTS 5300.4 (1D-2), section 1D504.

- Quality records as identified and maintained per SOW paragraph 1.1.4.1 and as described in DR 1.1.4.1-f.

- Process metrics as specified in SOW 1.1.2.2 and DR 1.1.2.2-b.

- Certification processes associated with certification of Contractor Furnished Equipment, including operating and maintaining a Certification Library.

The contractor shall, as requested, provide data or access to data, on product and service production processes.

### 1.3.4	ENVIRONMENTAL MANAGEMENT

The contractor shall ensure that SPOC operations and facilities are in compliance with applicable Federal, State, and local environmental laws, regulations, and executive orders; NASA Headquarters directives per NPD 8500.1A and NPR 8570.1; and Center directives, requirements, plans, and procedures per Attachment J-11.

#### 1.3.4.1	GENERAL REQUIREMENTS

The contractor shall support NASA environmental program requirements applicable to the SPOC.  This support includes response to environmental data calls, support inspections and audits, providing support to permit applications and environmental permits, and providing technical support to meet environmental permit and regulatory requirements.

Contractor responsibilities include, but are not limited to:

- Preparation of environmental reports for permitted activities and regulatory requirements;

- Promotion of environmental awareness;

- Natural and cultural resource awareness and protection;

- Waste minimization and pollution prevention opportunity assessments;

- Affirmative procurement;

- Environmental permit compliance;

- Identification, interpretation, and applicability of new and existing environmental requirements as they pertain to SPOC operations;

- Hazardous waste management support for all SPOC operations;

- Environmental expertise in support of engineering design packages;

- Development support for environmental requirements identification documents, integration of environmental requirements with design packages and monitoring of construction for proper implementation of environmental requirements;

- Environmental permit development and implementation;

- Support to NASA’s environmental management system implementation per NPR 8553.1A, including environmental management plans, targets, and objectives;

- Support to NASA’s Energy and Water Conservation Plans per Attachment J-11.

#### 1.3.4.2	RESERVED

## 1.4	FLIGHT ELEMENTS

General Processing Requirements

Flight element processing consists of all testing and maintenance (planned and unplanned) required to verify flight element system condition and performance is within specified limits and to ready the flight element for integrated processing in preparation for launch.  Integrated processing consists of all testing and maintenance required to bring the flight elements together ready for launch.  The transition from integrated processing to flight element processing is at the last operation after element de-integration (e.g., Orbiter wheel stop in the Orbiter Processing Facility [OPF] or Mate Demate Device at Dryden Flight Research Center [DFRC], SRB at splashdown).

The contractor shall develop and maintain procedures (DR 1.4-a).  The contractor shall perform all flight element processing activities in accordance with approved work authorization documents to assure that these elements operate within all the design specifications, drawings, and OMRS.  Procedure development and distribution metric is covered in SOW Section 1.5.

The contractor shall provide Safety, Mission Assurance and Product Assurance for all element hardware and software as defined in SOW section 1.3.

The contractor shall implement the planning and control and perform contingency operations that may arise during the flight element’s processing to support unplanned program contingencies (e.g., hurricanes, launch abort/turnarounds, etc.) as identified in SOW Section 1.1.1.1 and Exhibit 1.1.1.1.

The contractor shall report and resolve anomalies in compliance with NSTS 07700 and NSTS 08126, or SSP 30223 PRACA Requirements, as specified in SOW section 1.3.

The contractor shall develop troubleshooting and analysis plans, repair dispositions, and acceptance rationale.  The contractor shall perform troubleshooting, analysis, repair, retest, failure analysis, corrective action, trend analysis, and follow-up to determine effectiveness of corrective actions.  The contractor may perform approved standard repair procedures, repairs which restore hardware to specification, and hardware removal and replacement in accordance with SOW section 1.1.1.4.

The contractor shall ensure all government and contractor personnel are properly trained or certified, as required, by providing required training or certification before participation in operations or in work areas.

General Logistics Requirements

The contractor shall maintain a fully operational logistic system.  The contractor shall procure hardware items from certified suppliers, manufacture hardware items if certified as a supplier, or repair failed hardware using a certified facility.  In addition, to maintaining flight equipment assigned to flight element contractors, the contractor shall maintain flight and flight-type equipment assigned to ground support equipment, simulators, and off-line laboratories.  Manufacturing, procurement, and repair of hardware items shall be consistent with Program requirements and directives.  The contractor shall utilize existing certification plans for all manufacturers, repair depots, and support laboratories.  The plans shall comply with Program requirements and directives.  Procurement, manufacture, and repair performance shall be reported (DR 1.4-c).

The contractor shall provide spares and consumables required to support the hardware, support equipment, and processing activities.  The contractor shall provision these assets at the line replaceable unit (LRU), shop replaceable unit (SRU), and piece-part/consumable levels.  The contractor shall monitor and document hardware spares balances.  The contractor shall provide a forecast for Government Furnished Materials (GFM) (DR 1.4-d).  Spares & consumables replenishment performance shall be reported (DR 1.4-c).

The contractor shall identify and resolve hardware and component obsolescence issues and loss of failure analysis, production and repair capabilities in compliance with Program management and control requirements (DR 1.4-e).  Loss of capabilities includes, but is not limited to, loss of skills or a supplier going out of business.  Resolution of Program-directed loss of capabilities as part of Transition shall be subject to H.35, Provisioning Procedures.  The contractor shall obtain government approval for hardware changes as required by NSTS 07700 and SSP 41170.

The contractor shall provide the engineering for hardware that includes, but is not limited to, initial parts requirements, logistics support analysis, and maintenance planning.  Included in logistics engineering support is test equipment, tooling, process certification, and repair documentation.  Test equipment shall be maintained (DR 1.5.5.2).  The contractor shall report supportability issues to the government (DR 1.4-e).

The contractor shall provide transportation, shipping, receiving, storage, warehousing, and distribution services.  Transportation services shall include hardware and equipment transportation for routine and contingency operations.  Transportation, shipping & receiving performance shall be reported (DR 1.4-c).  The contractor shall provide service with no hardware damage due to transportation or storage.  Minor damage judged to be in the range of the acceptable wear and tear specification or able to be repaired on-site by standard repair or Material Review action is acceptable, but in no case shall minor damage impact safety, mission success or major program schedule milestones.  Damage shall be reported in accordance with SOW Section 1.3.1.2.

The contractor shall maintain an inventory management system.

The contractor shall maintain sufficient inventory to meet the manifest and report the levels (DR 1.4-c).

The contractor shall provide training and certification for all personnel, including government and contractors, who participate in operations or in work areas.  Certification when required shall verify that individuals are fully knowledgeable of the laws, regulations and NASA directives concerning their task(s).

The contractor shall participate in the ALERT System and prepare and provide ALERTs to the government.  The contractor shall identify the affected hardware and start an analysis of the problem with recommendations and corrective actions as part of their response.

### 1.4.1	ORBITER

The contractor shall plan, control, and perform Orbiter engineering processing activities.  The contractor shall develop and maintain performance metrics as partnered with the Orbiter Technical Management Representative (TMR).

#### 1.4.1.1	MISSION AND TURNAROUND REQUIREMENTS

The contractor shall perform mission and vehicle compatibility analyses in preparation for flight support and provide real-time mission execution engineering support.  The contractor shall evaluate Orbiter system performance from the start of launch countdown through completion of the post-landing checklist and crew egress to verify Orbiter hardware and system performance is as expected, and to provide assessments for “go/no-go” launch decisions to the government.  The contractor shall evaluate prelaunch and in-flight anomalies, provide assessments of the systems’ ability to safely launch and complete mission objectives, and provide pre-launch or in-flight corrective, remedial, or contingency action recommendations including in-flight maintenance or changes to the flight plan or crew procedures to the government.  The contractor shall retain in-flight checkout data for all completed flights and provide access to NASA.  The contractor shall evaluate all documented Orbiter flight verification requirements performed during flight operations and report all requirements not accomplished to NASA.  The contractor shall identify, document and provide NASA with access to all out-of-specification flight verification results.

The contractor shall coordinate facility, communications and telemetry requirements for flight operations support activities conducted at NASA’s flight operations support sites with NASA.  The contractor may support flight operations from remote sites.

The contractor shall provide systems engineering to sustain operational performance validation, anomaly resolution, corrective action disposition and mission analysis efforts as required to support the certificate of flight readiness.  The contractor shall provide problem identification and resolution including failure analysis, hardware teardown, test, and evaluation, root cause identification, and corrective action (DR 1.4.1.1), as required, in accordance with SOW section 1.4.  The contractor shall proactively identify aging vehicle problems and provide corrective action recommendations to maintain Orbiter vehicle flight readiness and safety of flight.  The contractor shall evaluate vehicle operations and processing changes and notify NASA of any changes that will violate the engineering basis of certification of criticality 1/1 hardware during the remaining service life of the program.  Additionally, the contractor will notify NASA of any changes that will violate the engineering basis of certification of lower criticality hardware during the remaining service life of the program.

The contractor shall provide accurate Orbiter vehicle configuration engineering and verification requirements for each flight as required to support the mission manifest.  The contractor shall establish and document Orbiter turnaround maintenance requirements and specifications (DR 1.4.1.1.3-a).  The contractor shall submit changes to the JSC 08934 Shuttle Operational Data Book (DR 1.4.1.6.1-a).  The contractor shall analyze Orbiter vehicle configuration, mass properties, certification status, and anomaly dispositions (DR 1.4.1.6.1-d) to determine whether the requirements for each pending mission have been complied with.  The contractor shall prepare or evaluate launch commit criteria and flight rule changes.  The contractor shall prepare instrumentation configuration information (DR 1.4.1.6.1-g) for launch and flight support.  The contractor shall provide Orbiter engineering and technical support for the Orbiter processing operations identified in SOW paragraphs 1.4.1.2, 1.4.1.3, 1.4.1.4, and 1.5. These activities shall encompass vehicle subsystems.

The contractor shall provide Pre-Launch/In-Flight/Post-Flight debris assessments in support of each shuttle mission.

The contractor shall incorporate vehicle hardware Engineering Orders (EOs) into production drawing releases on a priority basis as coordinated with contractor Orbiter Element.

The contractor shall provide analysis support to the Wing Leading Edge Impact Detection System (IDS).  The contractor shall maintain critical skills sufficient to support External Tank (ET) Disconnect Tip Load and Angle, Problem Report (PR) Resolution, and Line Replaceable Unit (LRU) Remove and Replace (R&R).

The contractor shall perform organizational impact assessments of Orbiter design changes, prepare the work authorization documents, install the changes during Orbiter Maintenance Down Periods (OMDP), and conduct subsystem testing.  The contractor shall assess, perform, and validate modifications; kit installations and Special Action Requests (SAR).  The contractor shall plan and perform inspections and verification testing specified for accomplishment during OMDP.

The contractor shall perform OMDPs as core contract effort, as defined in the latest Program Requirements Control Board Directive (PRCBD) that baselines the mods for each OMDP.

##### 1.4.1.1.1	RESERVED

##### 1.4.1.1.2	RESERVED

#### 1.4.1.2	ORBITER LOGISTICS

The contractor shall provide Orbiter logistics functions in a manner consistent with SOW section 1.4 for hardware element accountability and general logistics requirements.  The contractor shall obtain government approval before cannibalizing Orbiter hardware to fill requests or removing hardware prior to OMDP to support fill requests.  Performance shall be reported in accordance with DR 1.4-c.  Hardware provisioning shall include all spares and consumables for Orbiter processing and flight.  High Value Spares, replacement parts with a unit cost of $1M or more, shall be subject to the procedures of H.35, Provisioning Procedures.  Hardware configuration management shall be in compliance with the requirements specified in NSTS 07700, Volume IV with implementation as defined in SOW section 1.4.1.1 and 1.4.1.5.

#### 1.4.1.3	ORBITER TURNAROUND PROCESSING

The contractor shall plan, control and perform all turnaround processing activities in a manner consistent with SOW section 1.4 for hardware accountability and general processing requirements.  The contractor shall prepare the Orbiter for flight, including special action requirements (DR 1.4.1.1.2-a) and support for integrated operations as specified in SOW section 1.5.  This shall include off-line turnaround processing of LRUs.  The contractor shall accomplish all documented Orbiter ground turnaround configuration and verification requirements and report all requirements not accomplished to NASA.  The contractor shall identify, document and provide NASA with access to all out-of-specification turnaround verification results.  The contractor shall assess, plan, prepare, and execute modification and mission kit installation work authorization documents and conduct subsystem and system verification testing.

The contractor shall provide the capability to respond to multiple short processing flows, work additional content in normal flows, accelerate the completion of flight and ground hardware modifications, and perform special in-flow inspections and maintenance to ensure the design integrity and operational safety of the vehicle.

#### 1.4.1.4	ORBITER FERRY OPERATIONS

The contractor shall plan, control, and perform operations required to prepare and ferry the Orbiter.  These processing tasks include the planned and unplanned work performed on the Orbiter, and integration with the government-provided Shuttle Carrier Aircraft (SCA) in the Mate/Demate Device (MDD) or other lifting fixtures/devices required to prepare the vehicle and disposition anomalies for ferry flight.  These processing tasks shall include routine, planned and unplanned processing and maintenance operations and verification procedures which determine the operational status and condition of the flight element’s systems prior to ferry flight.  Also included are the ground support operations performed at intermediate stopovers.

#### 1.4.1.5	ORBITER HARDWARE PRODUCTION AND SUPPORT TASKS

The contractor shall plan Orbiter design changes, perform impact assessments, produce modification and mission kits, prepare and execute installation work authorization documents, and conduct subsystem and system verification testing.   Hardware configuration management shall be in compliance with the requirements specified in NSTS 07700, Volume IV with implementation in accordance with a NASA approved implementation plan.  The contractor shall manage and maintain Production assets.

The contractor shall participate in and support program meetings and reviews supporting the prioritization process, including presentations covering the projected resource requirements computed by the process and updates to the baseline work plan; and the coordination and resolution of action items with NASA resulting from baseline work plan reviews using the process.

A single effort in excess of $3M shall be subject to workload prioritization with NASA. All or portions of this single effort authorized in excess of the $3M threshold that cannot be accommodated via workload prioritization shall be subject to Article H.35, Provisioning Procedures. After initiation of separate approved efforts aggregating $7M over the basic period of performance, each of which could not be accommodated via workload prioritization, all or portions of any new effort that cannot be accomplished via workload prioritization shall be subject to Article H.35, Provisioning Procedures. Workload prioritization will be accomplished using a partnered resource estimating process.

##### 1.4.1.5.1	RESERVED

##### 1.4.1.5.2	HARDWARE, MODIFICATIONS, AND SUPPORT

The contractor shall provide analyses and hardware modifications with NASA concurrence.  The contractor shall provide engineering design capability to accomplish any necessary changes required to preserve original design requirements compatibility and certification; and to support assessment of new capability developments as might be initiated by NASA.  The contractor shall perform operational and implementation impact assessments of all proposed or approved Orbiter (hardware/software) design changes.

The contractor shall design, develop, produce, verify, and deliver certified Orbiter hardware, Orbiter hardware mission kits embedded software, and system modifications (DR 1.4.1.5.1-a, DR 1.4.1.5.1-b, and DR 1.4.1.5.1-c).  The contractor shall produce engineering drawings and associated lists, configuration documentation, performance verification requirements and specifications, and acceptance data packages (DR 1.3.3.1) for the mission and modification kits that comply with the latest revision of the Orbiter Vehicle End Item Specification, MJ070-0001-1F.  The contractor shall produce and submit Orbiter engineering design (DR 1.4.1.1.1-b) and specification (DR 1.4.1.1.1-c) changes for approval.  The contractor shall control and track all Orbiter materials.

The contractor shall incorporate vehicle hardware Engineering Orders (EOs) into production drawing releases on a priority basis as coordinated with contractor Orbiter Element.

###### 1.4.1.5.2.1	RESERVED

##### 1.4.1.5.3	RESERVED

##### 1.4.1.5.4	RESERVED

##### 1.4.1.5.5	RESERVED

##### 1.4.1.5.6	GROUND SUPPORT EQUIPMENT AND TOOLING SUPPORT

The contractor shall provide for ongoing recurring maintenance of active GSE, STE, Tooling, and Facilities Equipment required to support ongoing SPOC activities at Palmdale.  Such ongoing activities include, but are not limited to, Logistics (spares), Coldplate manufacture, Orbiter Mod Kit Fabrication, TPS/TCS manufacturing, Machining and Assemble, Electrical Fabrication and Assemble, and Payload Integration Nominal Cost Hardware (PINCH).

##### 1.4.1.5.7	ORBITER STRUCTURES IMPROVEMENTS

The contractor shall perform evaluations of structural improvements as directed by the Structures Problem Resolution Team (PRT).  This task is limited to: (1) evaluations limited to minor structural modifications to the Orbiter (includes the development of cost and schedule); (2) modification engineering for small structural changes (allows for purchase of minor structural hardware, such as washers and brackets); and (3) structures related tasks as defined by the Structures PRT.

##### 1.4.1.5.8	THERMAL PROTECTION SYSTEM (TPS) SUPPORT

The contractor shall perform evaluations of Thermal Protection System (TPS) improvements as directed by the TPS Problem Resolution Team (PRT).  This task is limited to: (1) evaluations limited to minor TPS modifications to the Orbiter (includes the development of cost and schedule); (2) modification engineering for small TPS changes (allows for purchase of minor TPS hardware); and (3) miscellaneous TPS related tasks as defined by the TPS PRT.

##### 1.4.1.5.9	HARDWARE STUDIES

The contractor shall perform small studies associated with the Orbiter element.  This effort shall include development and evaluation of options, technical coordination, development of Rough Order Magnitude (ROM) and Budgetary & Planning (B&P) estimates, and preparation of briefings for presentation to NASA.

##### 1.4.1.5.10	ORBITER CREW SYSTEMS EQUIPMENT

The contractor shall design, test, fabricate and sustain Orbiter Crew Systems equipment and trainer hardware as defined in PDP 7.21-MV-CREWSYS.  All related documentation and materials associated with the design, test, fabrication and sustaining engineering of Orbiter Crew Systems equipment and trainer hardware shall be provided to the Government upon request.  The contractor shall also include the design, test, fabrication and sustaining engineering for the Port and Starboard Lightweight Tool Stowage Assemblies (LWTSAs) in support of ISS and EVA activities.

#### 1.4.1.6	ISS TECHNICAL INTEGRATION SUPPORT TO STATION APDS

The contractor shall provide support to the NASA Docking System Integrated Product Team (DSIPT) in the management and oversight of International Space Station (ISS) installed Russian hardware that is Space Station unique.  Effort includes such activities as generation of English-Russian documents for maintenance and repair activities or Russian Formular updates, and Russian-American procedure generation (translation activities only as needed to clarify/correct Government provided translations); Orbiter Docking System (ODS) Russian hardware logistics support, and the retest of Russian Line Replaceable Unit (LRUs) on the Brassboard.

### 1.4.2	SOLID ROCKET BOOSTER (SRB)

The contractor shall acquire, refurbish, manufacture, assemble, and checkout SRB flight hardware and associated hardware; as well as plan, control and perform SRB processing activities, in support of H.33.

#### 1.4.2.1	SRB ELEMENT PROCESSING

The contractor shall perform SRB processing using hardware and the associated certified documentation.  The contractor shall perform all processing activities associated with the SRB hardware in support of the integrated operations phase of the STS as specified in SOW section 1.5.  The contractor shall support acceptance reviews, test requirements, stacking, anomaly resolution and deviations/waivers.  The contractor shall perform processing impact assessments, process requirements, install, validate and test modification kits (DR 1.4.2.1-a, DR 1.4.2.1-b, DR 1.4.2.1-d, DR 1.4.2.1-e, DR 1.4.2.1-f, and DR 1.4.2.1-g).

##### 1.4.2.1.1	RESERVED

#### 1.4.2.2	SRB HARDWARE/SYSTEMS ASSEMBLY AND REFURBISHMENT

The contractor shall refurbish, manufacture, test, assemble, and perform acceptance checkout (ACO), on the SRB hardware/systems.

##### 1.4.2.2.1	RESERVED

#### 1.4.2.3	SRB STAND ALONE LOGISTICS

The contractor shall provide the necessary level of stand alone, SRB unique logistics to support all SRB tasks.

##### 1.4.2.3.1	RESERVED

#### 1.4.2.4	RESERVED

#### 1.4.2.5	SRB FLIGHT SYSTEMS DESIGN RESPONSIBILITY

The contractor shall be responsible for the design, performance, configuration control and certification of SRB Flight hardware delivered and refurbished under this Contract, as defined in PART 1 CEI Specification 10CEI-0001, latest approved revision. The contractor's design responsibility for SRB hardware, excludes the Reusable Solid Rocket Motor (RSRM) and the associated RSRM Ignitor/Heater Power Cables, and NASA Standard Initiators (NSIs) and NASA Standard Detonators (NSDs).

The contractor shall be responsible for the technical integration of all elements of the booster, including the RSRM.

The contractor shall be responsible for SRB Loads & Environments criteria and requirements. Responsibility includes development, analyses, update & control activities of the following products:

- SRB Design Loads

- SRB Integrated Thermal Environments

- SRB Decent Trajectory Database

- SRB Structural Math Models

- SRB/RSRM Interface Loads

- SRB Thermal Design Data

- SRB Load Indicator Equations

- and Vibration, Shock, & Acoustic Design/Test Criteria

- SRB Ascent & Descent Venting Environments

- Descent Thermal Environments

- High-Frequency Component Loads

- Ascent & Descent Aerodynamics

- Descent Acoustic Environments

The contractor shall be responsible for integrating, preparing and maintaining complete SRB mass properties. Electronic data files are to be supplied to NASA JSC for Space Shuttle Vehicle Integration.

The contractor shall perform sustaining engineering to maintain the "as designed" configuration of SRB hardware, and to assure that the designs for flight hardware items are functionally and physically compatible with interfacing elements of the Shuttle vehicle, ground support equipment, checkout equipment, and associated handling and launch equipment.  This includes materials verification, validation, analysis, and testing.

##### 1.4.2.5.1	RESERVED

##### 1.4.2.5.2	RESERVED

##### 1.4.2.5.3	RESERVED

##### 1.4.2.5.4	RESERVED

#### 1.4.2.6	SRB HARDWARE/SYSTEMS ASSEMBLY AND REFURBISHMENT PROCESSING FACILITIES AND GROUND SYSTEMS DESIGN RESPONSIBILITY

The contractor shall perform sustaining engineering on all Ground Support Equipment (GSE), Electrical Support Equipment (ESE) and Production Support Equipment (PSE) which are used to support hardware processing at the SRB facilities.  The contractor shall perform sustaining engineering on all SRB facilities and facility systems in accordance with the requirements of SOW paragraph 1.5.5 and Attachment J-9.

#### 1.4.2.7	RESERVED

#### 1.4.2.8	SRB RECOVERY OPERATIONS AND ET TRANSPORTATION

The contractor shall recover and retrieve the spent boosters, parachutes, and frustums from the Atlantic Ocean and transport them to the CCAS Hangar AF.  The contractor shall safe and disassemble the hardware, conduct post-flight inspections, document anomalies, prepare the hardware for shipment off-site, and deliver parachute assemblies on-site for processing.

The contractor shall transport the ET by barge from the Michoud Assembly Facility (MAF) to the launch site (KSC).  The ET element contractor shall transport the ET and its related equipment from the point of final assembly to the point of barge embarkation and loading to include that effort required to load, tie down and secure the hardware on marine vessels and ballast the barge for sea.  The contractor shall schedule all transportation functions and obtain an agreement with the ET element contractor that the ET loaded barge configuration is acceptable for shipment.  The contractor shall determine and communicate to the ET element contractor the required number of days prior to the scheduled launch that the ET barge must be loaded and available for shipment.  The contractor shall accomplish marine surveys and shipyard maintenance required to maintain American Bureau of Shipping and U.S. Coast guard vessel certifications on the Government Furnished barge identified in Attachment J-9-C-1 (Government Furnished Property) of this document.  The contractor shall make the barge available for other NASA requirements on a non-interference basis with the ET shipments and barge repair schedules.

The contractor will provide operational capability for the Marine Weibel Radar Systems to track launch debris.

#### 1.4.2.9	RSRM STATIC FIRING SUPPORT

The contractor shall provide on-site labor, equipment, spare/repair parts, components, and materials to the RSRM contractor necessary to support readiness reviews, equipment servicing, assessment of hardware subjected to motor static firings, and repair/replacement of failed SRB equipment components for static firings.

#### 1.4.2.10	SRB MODIFICATIONS

The element contractor shall provide SRB modification kits required for ground processing to support the operations phase of the STS.  The contractor shall perform operational impact assessments, process requirements, install, validate and test modification kits.

#### 1.4.2.11	SRB FACILITY TOOLING, EQUIPMENT, AND MINOR CONSTRUCTION, ALTERATION, AND REPAIR (MCAR)

The contractor shall acquire and utilize facilities equipment and tooling, and provide for minor construction, alteration and repair to existing facilities.

#### 1.4.2.12	ACQUISITION SUPPORT

The contractor shall procure Aft Separation Bolts and NSI pressure cartridges for the Tail Service Mast.  In addition, the contractor shall procure and ship System Tunnel Floor Plates to the RSRM contractor to support each mission.  The contractor shall provide the Orbiter Drag Chute to support each mission and shall provide maintenance and repair, as required, for the Integrated Receiver Decoders (IRDs) used by Launch & Landing.

### 1.4.3	FLIGHT SOFTWARE

The contractor shall develop, verify, and implement Flight Software (FSW) for the SSP.  The Primary Avionics Software System (PASS), Back-up Flight System (BFS), Multifunction Electronics Display Subsystem (MEDS), Miniature Airborne Global Positioning System (GPS) Receiver Shuttle – 3 String (MAGRS–3S) firmware, and avionics system support activities are to be managed by the contractor with the direct involvement of the government in accordance with the baselined Shuttle Avionics Software Control Board (SASCB) software processes (Software Change Request (SCR) 89050-SASCB Process Documentation Overview).  In accordance with NSTS 08271, FSW Verification and Validation Requirements, the contractor shall perform requirements analysis, design, development, testing, certification, and maintenance of the avionics software for the Data Processing System (DPS) of the Space Shuttle Orbiter.  The contractor shall establish general and specific interfaces with other NASA-selected contractors for coordination and data exchanges necessary in the formulation, execution, and verification of Shuttle FSW and FSW Application Tools (FSWAT) ground software.  The contractor shall ensure flight readiness by meeting FSW Software Readiness Review (SRR) requirements in accordance with NSTS 08117, Requirements and Procedures for Certification of Flight Readiness.  The contractor shall provide FSW quality metrics and reports to NASA (DR 1.4.3-a).

#### 1.4.3.1	ORBITER AND BFS FLIGHT SOFTWARE PROCESSING AND TOOLS

The contractor shall provide development and maintenance of individual software packages and integrated software systems necessary to provide for avionics flight software (FSW) development, certification, reconfiguration, testing, and verification in accordance with the current baseline process (SCR 89057-Flight Software Application Tools [FSWAT] Process).  The contractor shall develop and maintain all FSW application tools unique to the development, reconfiguration, and maintenance of the Shuttle onboard BFS FSW (DR 1.4.3.1-a, DR 1.4.3.1-b, and DR 1.4.3.1-c).

The contractor shall maintain configuration control of all FSW products delivered to NASA.  Configuration control shall provide full traceability from NASA approved requirements to the individual items delivered and shall be applied to each operational increment (OI) or Shuttle FSW build.  The contractor shall utilize a configuration management database to support the configuration control and coordination of the contractor and NASA boards. This support shall include report generation, configuration audits, control board administration, and control documentation.

The contractor shall support computer access security, data integrity, implementation, test, and maintenance of the Software Development Facility (SDF) for all coding of BFS and FSW application tools.  The overall computer security and data integrity requirements shall be consistent with NASA Procedures and Requirements (NPR) 2810.1A.

The contractor shall maintain the Measurement and Stimuli (MAST) II database including definition and incorporation of hardware component calibration coefficients and curves, measurement channelization, and telemetry format requirements in accordance with current baseline process SCR 89053-MAST II/STAR Reconfiguration.  The contractor shall resolve payload data interleaver compiler bandwidth and instruction issues.  The contractor shall provide a “help desk” capability to facilitate user interaction (DR 1.4.3.1-k, DR 1.4.3.1-n, and DR 1.4.3.1-q).

The contractor shall perform MM pre-installation processing, install as a total or partial load and perform memory dumps and compares to ensure proper installation.  Included is the assessment of the software delivery to determine any Ground Operation Applications Language (GOAL) application/procedure impacts and the provision of test support and procedure execution.

The contractor shall provide BFS Test and Operations (T&A) support for facilities responsible for software engineering evaluation, software/hardware integration, software validation, crew training, and preflight/postflight testing.  The contractor shall provide problem analysis of special field and T&O issues, and prepare and maintain BFS Program Notes and Waivers (DR 1.4.3.1-g).

#### 1.4.3.2	FLIGHT SOFTWARE TESTING

The contractor shall verify that performance of the integrated Space Shuttle Vehicle (SSV) avionics system hardware, software, and its associated interfaces meets program requirements.  Elements included in the integrated avionics are the PASS, BFS, MEDS, MAGRS-3S, and all SSV avionics hardware/software elements including the Space Shuttle Main Engine (SSME) controller.

The contractor shall prepare avionics system verification test requirements that utilize Shuttle Avionics Integration Laboratory (SAIL), Software Reconfiguration Facility (SRF), audits, or other appropriate methods to assess system compliance with requirements.  Verification requirements shall be provided for:  Mission verification, new Operational Increment (OI) testing, SAIL regression testing, Shuttle hardware upgrade verification, SAIL site acceptance, and system integration verification.  Mission-unique testing shall include software patches, Detailed Test Objectives (DTOs), and General Purpose Computer (GPC) memory patches (GMEMS) (DR 1.4.3.2-a, DR 1.4.3.2-b, DR 1.4.3.2-c, and DR 1.4.3.2-d).

The contractor shall provide real-time support to SAIL testing or verification testing at other sites as applicable to confirm that the verification test requirements are properly executed, anomalies identified, and the appropriate data products are produced.  The contractor shall post process, analyze test data, report anomalous results, and participate in discrepancy resolution.  The contractor shall track, review, and provide technical support for closure of flight system/software anomalies, interim discrepancy reports, and discrepancy reports resulting from integrated avionics verification testing, and review Level 8 test reports for acceptability.  For each flight, the contractor shall prepare and present a summary of open SAIL anomalies and avionics system discrepancy reports and identify constraints to flight (DR 1.4.3.2-f).

The contractor shall provide closed loop accounting of all avionics system change verification and make reports to the SSP on a flight-to-flight basis and for each new OI release.  The contractor shall provide verification flight readiness inputs to NASA (DR 1.4.3.2-g and DR 1.4.3.2-h).

#### 1.4.3.3	AVIONICS AND SOFTWARE SYSTEM SUPPORT

The contractor shall be responsible for all aspects of the associated Principal Function (PF) software design as defined in the STS Flight Software Functional Subsystem Software Requirements (FSSRs), Space Shuttle Computer Program Development Specifications (CPDSs), and Program Requirements Documents (PRDs).  This role is designated as Principal Function Manager with the responsibility to serve as the primary expert for all aspects of each FSW PF.  The contractor shall be responsible for all aspects of the design, definition, and mission selection of I-load categories and occurrences for associated PF as defined in the FSSRs and PRDs.  This role is designated as Initialization Load (I-Load) Owner with the responsibility for one or more I-Load categories.  SASCB SCR 98350, SASCB FSW Requirements Management Assignment Baseline, and SCR 98032, FSW I-Load Owner Assignments govern the individual designations.

The contractor shall develop and establish flight software change requirements for STS missions, Orbiter Major Modification (OMM) processing, and pre- and post-launch ground checkout.  The contractor shall prepare FSW change proposals and change requests, and provide recommendations for long-term definition of OI changes as defined in the SASCB 3-year plan.  The contractor shall provide impact assessments and recommendations to the SASCB in response to FSW changes proposed by FSW Change Proposals (FCPs), SCRs, I-Load Data Change Requests (DCRs), Discrepancy Reports (DRs), Requirements Issue Tracking (RIT) forms, SSME Software Authorization Notices (SANs), or Requirements Change Notices (RCNs) in accordance with the current baselined software processes, SCR 89052 - Space Shuttle Flight Software Discrepancy Report Procedures, SCR 89054 - I-Load Data Change Request (DCR), and SCR 89056 - Space Shuttle Main Engine Controller (SSMEC) FSW process (DR 1.4.3.3-c, DR 1.4.3.3-f, and DR 1.4.3.3-y).

The contractor shall provide SASCB risk assessments in accordance with the Risk Management Plan, SFOC-PG9604, for SCRs, DRs, and I-Load DCRs.  Risk assessments shall provide impacts to baselined Hazard Reports.  A mapping of Principal Functions and I-Load categories to baselined Hazard Reports shall be maintained (DR 1.4.3.3.-ab).

The contractor shall review changes to the Flight Data File and Flight Rules to ensure that the planned use of the flight software (PASS, BFS, MEDS, and MAGRS-3S) is consistent with software functionality and vehicle certification.

The contractor shall develop the vehicle requirements needed to reconfigure the appropriate software for Shuttle vehicle and ground facilities in support of SSP missions.  The contractor shall work with the Shuttle community in order to develop the requirements necessary to perform flight-specific data reconfiguration.  The contractor shall maintain a flight-specific requirements document that defines the design requirements and constraints for each flight (DR 1.4.3.3-e, DR 1.4.3.3-g, and DR 1.4.3.3-y).

The contractor shall maintain FSW requirements documentation including the CPDSs, FSSR, and PRD.  The contractor shall update this documentation and the PASS/BFS Interface Control Documents (ICD) for each approved OI.  The contractor shall maintain an I-Load Selection Criteria data book with which to perform an independent selection of I-Loads for mission-reconfigurable parameters.  The contractor shall provide Software Version Description Documents (VDDs) for BFS data set deliveries as defined in JSC-22320 (Flight Software Class 1 Integration Plan (CIPP and JSC-08338 (Shuttle Avionics Mass Memory Computer Program Integration Plan (MIP)) (DR 1.4.3.3-o, DR 1.4.3.3-p, DR 1.4.3.3-q, DR 1.4.3.3-s, DR 1.4.3.3-t, DR 1.4.3.3-u, and DR 1.4.3.3-w).

The contractor shall perform functional compatibility analyses of the DPS hardware, systems software and avionics interfaces to verify that proper fault tolerance requirements are satisfied and that proper compatibility exists.  The contractor shall establish/evaluate the requirements for the DPS software including Flight Computer Operating System (FCOS), User Interface (UI), Systems Control (SC), redundancy management, and generic Uplink (UL) for proper control and performance of the DPS.  The contractor shall perform integrated DPS-related systems assessments, and present recommendations for preflight/flight/post-flight technical issues, anomalies, and problems potentially affecting flight readiness, flight safety, or mission success (DR 1.2.1.7-a).

The contractor shall be responsible for coordinating the technical content of vehicle DCRs and mission I-Loads and will load the STAR/MAST systems with data in support of JSC’s Engineering Directorate.  The contractor will coordinate these data entries at the SASCB and/or the SASCB Shuttle Data Control Boards (SDCBs) for DCRs affecting engineering accountable hardware subsystems and I-Loads (DR 1.4.3.3-x).

The contractor shall provide the I-load baseline and coordination support in order to provide I-load inputs into the Flight Software Reconfiguration Process.

#### 1.4.3.4	BFS FLIGHT SOFTWARE RECONFIGURATION

The contractor shall prepare and verify the content of the flight configured BFS software and I-Loads using certified tools.  The contractor shall verify that the software has been properly reconfigured and is ready to be applied to the vehicle and to support flights.  The detailed mass memory content and deliverables shall be defined by USA 002640, FSW Build Specification ICD, and JSC 08338, Shuttle Avionics Mass Memory Unit Computer Integration Plan, respectively, and the processes described by these documents shall be adhered to for all FSW builds.

The contractor shall provide, manage, and document the processes utilized in the production of all BFS products.  Any products generated with procedures not contained in the process documentation must have an authorizing management waiver and must be reported to NASA.  The contractor shall establish the development and maintenance of software necessary to produce the products.  The contractor is responsible for configuration management of the maintenance of BFS requirements, tools, and documentation used in the production of BFS reconfiguration products (DR 1.4.3.4-d).

#### 1.4.3.5	BFS FLIGHT SOFTWARE MODIFICATIONS

The contractor shall produce BFS FSW and shall receive and review requirements and implement all software resident in the Orbiter avionics backup computer.  Implementation of the software shall be accomplished by OI source code deliveries, source code changes to flight systems, or as address patches to flight systems.  After the completion of the First Article Configuration Inspection (FACI), the contractor shall complete an additional and independent verification of all FSW and FSWAT software developed under this contract in accordance with NSTS 08271, FSW Verification and Validation Requirements.  This verification shall also include analysis of computer performance, prediction, and measurement (DR 1.4.3.5-a, DR 1.4.3.5-b, DR 1.4.3.5-c, DR 1.4.3.5-d, DR 1.4.3.5-e, DR 1.4.3.5-g, DR 1.4.3.5-h, DR 1.4.3.5-i, DR 1.4.3.5-j, DR 1.4.3.5-k, DR 1.4.3.5-l, DR 1.4.3.5-m, DR 1.4.3.5-n, DR 1.4.3.5-o, DR 1.4.3.5-p, DR 1.4.3.5-q, DR 1.4.3.5-r, DR 1.4.3.5-s, DR 1.4.3.5-u, and DR 1.4.3.5-v).

Delivery of major computer program updates shall be accomplished by the contractor completing delivery at Configuration Inspection (CI) of all documentation and products as defined by JSC 22320, Flight Software Class 1 Integration Plan (CIP).

#### 1.4.3.6	FLIGHT OPERATIONS SUPPORT

The contractor shall provide mission support from pre-launch countdown through all flight phases to vehicle powerdown on the runway.  The contractor flight support team shall provide technical consultation concerning flight software related issues and perform analysis, data collection, and resolution of anomalies.

#### 1.4.3.7	PASS FLIGHT SOFTWARE PROCESSING

The contractor shall manage and perform the requirements definition, analysis, design, implementation, verification, certification, configuration control, test, and maintenance of the Space Shuttle PASS software.  Included in this responsibility is the DPS performance and systems analyses that are essential for the software design.  The contractor shall perform internal software quality assurance of the processes and procedures used to generate the PASS FSW products.

The contractor shall maintain configuration control of all FSW products delivered to NASA.  Configuration control shall provide full traceability from NASA approved requirements to the individual items delivered and shall be applied to each OI or Shuttle FSW build.  The contractor shall utilize a configuration management database to support the configuration control and coordination of the contractor and NASA boards.  This support shall include report generation, configuration audits, and control board administration and logistical support.

The contractor shall support computer security, data integrity, implementation, test and maintenance of the Software Development Facility (SDF) to be used for all coding of FSW and FSWAT. The contractor shall provide Resources Access Control Facility (RACF) profiles and administer user access for NASA and contract users.  The overall computer security and data integrity requirements shall be consistent with NASA Procedural Requirements (NPR) 2810.1A.  The overall requirements, implementation, and maintenance shall be consistent with all SDF policies and procedures approved by the SPF Configuration Control Board (DR 1.4.3.7-a, DR 1.4.3.7-b, DR 1.4.3.7-c, DR 1.4.3.7-d, DR 1.4.3.7-e, DR 1.4.3.7-f, DR 1.4.3.7-h, DR 1.4.3.7-i, and DR 1.4.3.7-j).

#### 1.4.3.8	PASS FLIGHT SOFTWARE TOOLS

The contractor shall perform the requirements analysis, design, implementation, verification, configuration control, and maintenance of the software and hardware tools required to generate, verify, deliver, and maintain configuration control of avionics software products.  These tools include those used by the contractor and NASA in the SDF and the Avionics Software Development Environment Pathfinder (ASDEP) Networked Computers.  The tools used for reconfiguration shall be delivered to NASA for use in the SRF.  This delivery shall occur at CI of each OI and as needed for late changes as defined in the Flight Software Frontroom/Backroom Interface Control Document (JSC 22303) and the CIP document (JSC 22320).

The contractor shall perform impact analyses of the proposed tool changes relative to flight software OIs, considering compatibility with other Support Software Change Requests (SSCRs) and Support Software Discrepancy Reports (SSDRs).  The contractor shall support the processes, procedures, documentation, and databases for the Support Software Configuration Control Board (SSCCB).

The contractor shall develop, verify, and maintain all FSWAT software unique to the development, reconfiguration, and maintenance of the Shuttle onboard FSW (SCR 89057 - Flight Software Application Tools (FSWAT) process).  These FSWAT elements shall be located and used primarily in the SDF and SRF.  Workstation and facility (SAIL, SMS, KSC, etc) tools shall be subject to configuration control when used directly for access to, reporting on, or modification of the FSW.  These capabilities shall be defined and developed in close coordination with the hardware and the Commercial Off-The-Shelf (COTS) equipment in the SDF. The contractor will also be required to develop the HAL/S compiler upgrades for all OIs.  All change requests are coordinated with the users and approved or dispositioned by the SSCCB per SCR 89057, Flight Software Application Tool (FSWAT) Process.

Facility management of the ASDEP shall be supported, including computer security, system assurance, user support, and requirements, implementation, verification, and configuration control of the system tools.

SDF user support shall be provided for the Multiple Virtual Storage (MVS) and UNIX operating systems plus any unique supporting software or hardware (compilers, assemblers, linkage editors, utilities, databases, and Flight Equipment Interface Devices (FEIDS)) used in support of the software development activities.  The contractor shall support operating systems System Generation (SYSGEN), consultation, and general system support to the users.

The contractor shall be responsible for the NASA ADP (Automated Data Processing) Consolidation Center (NACC) insight for the Space Shuttle Program Office.  This will include Shuttle Program Office NACC (SPON) system integration (data base administration, system assurance, change/risk management), Application Support (resource management), and User Support (ID administration, Help Desk support) (DR 1.4.3.8-a, DR 1.4.3.8-b, DR 1.4.3.8-c, DR 1.4.3.8-d, DR 1.4.3.8-e, DR 1.4.3.8-f, DR 1.4.3.8-g, DR 1.4.3.8-h, and DR 1.4.3.8-i).

#### 1.4.3.9	PASS FLIGHT SOFTWARE IMPLEMENTATION

The contractor shall prepare FSW change proposals and change requests and provide recommendations for long term definition of OI changes as defined in the SASCB three-year plan.  The contractor shall provide impact assessments and recommendations to the SASCB in response to FSW changes proposed by SCR or FSW DRs in accordance with the current baselined software processes, SCR 89051-CR process and SCR 89052-DR procedures.

The contractor shall be responsible for the development of the PASS Flight Software by performing requirements definition, requirements analysis, functional and detailed design, code and implementation, test and verification, performance analysis, and build and integration of software as a result of baseline changes.  The development phase includes all SCR work through CI, including all testing, all DR source changes through FACI and all compiler User Acceptance Tests (UATs).

Implementation of the software shall be accomplished by OI source code deliveries.  After the completion of the FACI, the contractor shall complete an additional and independent verification of all FSW developed under this contract in accordance with NSTS 08271, FSW Verification and Validation Requirements.  This verification shall also include analysis of computer performance, prediction, and measurement.

Software delivery shall occur at CI of each FSW OI and as needed for late changes as defined in the Flight Software Class 1 Integration Plan (CIP) (JSC 22320) (DR 1.4.3.9-a, DR 1.4.3.9-b, DR 1.4.3.9-c, DR 1.4.3.9-d, DR 1.4.3.9-e, DR 1.4.3.9-f, DR 1.4.3.9-g, DR 1.4.3.9-h, DR 1.4.3.9-i, DR 1.4.3.9-j, DR 1.4.3.9-k, DR 1.4.3.9-l, DR 1.4.3.9-m, DR 1.4.3.9-n, DR 1.4.3.9-o, and DR 1.4.3.9-p).

#### 1.4.3.10	PASS FLIGHT SOFTWARE RECONFIGURATION AND MMU INTEGRATION

The contractor shall generate and verify the contents of the reconfigured primary software loads and an integrated MMU load for flight.  The contractor shall ensure that the software has been properly reconfigured and is ready to be applied to the vehicle and to support Space Shuttle flights.  The contractor shall provide the support and services to accomplish the planning, analysis, implementation, and testing associated with the reconfiguration of the mission unique data incorporated against a FSW OI release system.  Test plans specifications, performance test reports, and audits shall be included in this process.

Performance testing requirements will be approved by SCR 89044, Software Reconfiguration Performance Test Plan, approved by the SASCB.  Reconfiguration reporting will be accomplished via MOD metrics reporting, as well as performance test reports, release notes and other reports.  The detailed process and deliverable requirements shall be defined in the Mission Integration Plan (MIP) (JSC 08338) and shall be adhered to for all FSW reconfigurations builds.  The detailed mass memory deliverables content shall be defined by USA-002640, FSW Build Specification ICD (DR 1.4.3.10-a, DR 1.4.3.10-b, DR 1.4.3.10-c, DR 1.4.3.10-d, DR 1.4.3.10-e, and DR 1.4.3.10-f).

#### 1.4.3.11	GROUND FACILITY DATA PROCESSING SYSTEM

The contractor shall perform the maintenance, modification, and testing of the DPS components used in the listed ground facilities including, but not limited to, the General Purpose Computers, MCDS Keyboard, Simulation Interface Device (SID), FEIDS, and Mass Memory Unit Simulator (MMUS).  The contractor shall also provide technical support for the resolution of hardware and related software problems in the facilities listed below (DR 1.4.3.11-a, DR 1.4.3.11-b, DR 1.4.3.11-c, and DR 1.4.3.11-d):

- Shuttle Avionics Integration Laboratory Shuttle Test Station (SAIL STS)

- JSC Avionics Engineering Laboratory (JAEL)

- Software Production Facility (SPF)

- Shuttle Mission Simulator-Motion Base (SMS-MB)

- Shuttle Mission Simulator-Fixed Base (SMS-FB)

- Guidance and Navigation Simulator (GNS)

- Shuttle Training Aircraft (STA)

- KSC Avionics Test Station (KATS)

#### 1.4.3.12	PASS FLIGHT SOFTWARE MAINTENANCE

The contractor shall perform the flight software maintenance through DR analysis, DR code development and testing, and associated paperwork for software discrepancies and changes after FACI.  The maintenance support shall cover all analysis, recommendation, and corrective actions necessary to close flight software code and reconfiguration DRs at the SASCB as defined in SCR 89052.  The contractor will be required to maintain and update the FSW maintenance specification documents including correction of errors introduced during FSW development and other maintenance actions to the FSW and FSW documentation which insure software quality.  The contractor will support problem analysis of special field releases or T&O issues, perform audits as a result of Compiler or other tool DRs, review Program Notes and waivers for OI applicability, update documentation such as FSW User Guide, and prepare FSW notes and waivers.

The contractor shall perform Flight Software mission maintenance which includes all flight preparation and in-flight activities required to support NASA sites which use released Flight Software.  The contractor will be responsible for supporting site-unique patch development and testing for each applicable released flight system, GMEM procedure development and testing for applicable released flight system, mission support staffing in the Mission Evaluation Room, support of all SASCB control boards for actions and deliverables needed on a flight to flight basis, compiler and other audits on flight loads, data value patches required post-reconfiguration as a result of SASCB direction, and source or patch fixes authorized by CR or DR when required in support of the flight-to-flight recon process.  The contractor will provide consultation, problem analyses, corrective action and configuration control support of contractor delivered software at JSC, KSC, and other locations as directed (DR 1.4.3.12-a, DR 1.4.3.12-b, DR 1.4.3.12-c, DR 1.4.3.12-d, DR 1.4.3.12-e, DR 1.4.3.12-f, DR 1.4.3.12-g, DR 1.4.3.12-h, and DR 1.4.3.12-i).

#### 1.4.3.13	MEDS MODIFICATION AND MAINTENANCE

The contractor shall perform the requirements analysis, design, implementation, verification, certification, configuration control, and maintenance of the MEDS software in accordance with the current baselined software processes, SCR 89051, Space Shuttle Software Change Request (SCR) Process, and SCR 89052, Space Shuttle Flight Software Discrepancy Report Procedures.  The contractor’s responsibility includes the Integrated Display Processor (IDP) software, the Multifunction Display Unit Function (MDUF) software, the Analog-to-Digital Converter Function (ADCF) firmware, the Integrated Display Procesor-Bootstrap Loader (IDP-BSL) firmware, the Multifunction Electronic Display Unit-User Development Interface (MDU-UDI) firmware, Multifunction Electronic Display System Test Station (MTS) software, IDP support software, Multifunction Display Unit Function Formal Verification Test (MDUF FVT) software, Multifunction Display Unit Object Manipulator (MOM), ADCF FVT Test Scripts, and the Portable Loader software.

The contractor shall prepare and present MEDS software change proposals, change requests, and FSW DRs in accordance with the current baselined software processes.  The contractor shall provide recommendations for long-term definition of MEDS Version Increments (VIs).  The contractor shall be responsible for configuration control of the MEDS documentation, media, and tools required to maintain the MEDS software.

The contractor shall be responsible for the design, development, verification, configuration control, and maintenance of the non-flight software tools used for existing MEDS software product generation, verification, delivery, maintenance, configuration control, performance analysis, and problem investigation (DR 1.4.3.13-a, DR 1.4.3.13-d, DR 1.4.3.13-e, DR 1.4.3.13-f, DR 1.4.3.13-j, DR 1.4.3.13-k, DR 1.4.3.13-l, DR 1.4.3.13-m, DR 1.4.3.13-n, DR 1.4.3.13-o, DR 1.4.3.13-p, DR 1.4.3.13-q, DR 1.4.3.13-r, DR 1.4.3.13-s, DR 1.4.3.13-t, DR 1.4.3.13-u, DR 1.4.3.13-v, DR 1.4.3.13-w, DR 1.4.3.13-x, DR 1.4.3.13-y, and DR 1.4.3.13-z).

#### 1.4.3.14	MEDS SOFTWARE TEST AND OPERATIONS SUPPORT

The contractor shall provide Test and Operations (T&O) support for facilities responsible for software engineering evaluation, software/hardware integration, software validation, crew training, and preflight/post-flight testing.  The contractor shall provide problem analysis of special field and T&O issues and prepare and maintain MEDS Program Notes and Waivers.

The contractor shall perform the design, implementation, and maintenance of specific test software (interim releases) required by avionics system facilities, such as the SAIL, Shuttle Mission Simulator (SMS), Shuttle Training Aircraft (STA), and KSC facilities in support of checkout and turnaround operations (DR 1.4.3.14-a and DR 1.4.3.14-b).

#### 1.4.3.15	PORTABLE COMPUTER SOFTWARE SYSTEMS FOR SPACEFLIGHT

The contractor shall provide integration and coordination for the Payload and General Support Computer (PGSC) processes and procedures.  The contractor shall create and maintain integrated PGSC development and testing plans.  Formal integrated testing plans shall be provided for NASA approval.  The contractor shall provide recommendation for improving the PGSC processes and procedures.  The contractor shall review new PGSC-related hardware and software to determine its applicability to PGSC-related activities and recommend appropriate responses.

The contractor shall provide hardware (including peripherals) systems engineering, integration support and coordination to the POCCB.  The contractor shall provide software engineering, procedures, integration support, and coordination to the POCCB.  The contractor shall review PGSC-related change paperwork and identify known issues with the proposed changes to the POCCB chair (DR 1.4.3.15-b).

The contractor shall review all CoFR-related PGSC activities and verify that the required activities have been properly completed and signed-off.  The contractor shall support all CoFR reviews related to the PGSCs.The contractor shall deliver software that reads decommutated downlist data generated by the Pulse Control Modulated Master Unit (PCMMU) in a format and timetable specified in the Data Requirements Description (DRD) document for the PGSCs.  The contractor shall also be responsible for system definition development for future PCMMU functions that are compatible with present and future Space Shuttle portable computer platforms (DR 1.4.3.15-a).

#### 1.4.3.16	VEHICLE AND PAYLOAD DATA COLLECTION/ RECONFIGURATION

The contractor shall perform assessments of vehicle, Orbiter Interface Unit (OIU), and payload avionics change requests submitted by the Shuttle community and payload suppliers in order to determine the feasibility and impacts of the request with respect to cost, schedule, content and quality of contractor activities.

The contractor shall review all flight Software Change Requests (SCR) related to Shuttle onboard displays for technical correctness.

The contractor shall develop the payload requirements needed to reconfigure the appropriate software for Shuttle vehicle and ground facilities in support of SSP missions.  The contractor shall work with payload suppliers and the Shuttle community in order to develop, baseline, and maintain unique Payload Integration Plan (PIP) Annex 4 in accordance with the PIP schedule and develop the requirements necessary to perform flight specific data reconfiguration.  The contractor shall maintain the generic blank book (NSTS 21000-A04) (DR 1.4.3.16-d and DR 1.4.3.16-g).

The contractor shall provide the reconfiguration products to users as specified in the Data Integration Plan (DIP) and the Shuttle Avionics Mass Memory Unit Computer Integration Plan in the correct format.  Products shall be delivered in support of mission specific schedules.  The contractor shall provide manifest assessments in support of the SSP.  Products shall be delivered as required for: Base, ADTL, Special Build or Patch (DR 1.4.3.16-a, DR 1.4.3.16-e, DR 1.4.3.16-f, and DR 1.4.3.16-h).

The contractor shall provide assessments of reconfiguration data change requests submitted to the SASCB by the payload suppliers and the Shuttle community.  NASA shall determine which SASCB data change requests to implement.  The contractor shall determine the manner of SASCB/DCR implementation, based on resources and priorities provided such implementation does not impact cost or schedule and the change is agreed to by all impacted parties.

The contractor shall ensure data integrity and configuration control of mission data and conform to the SASCB configuration management process defined by NASA.

The contractor shall develop and maintain the reconfiguration tools necessary to produce the data reconfiguration products (DR 1.4.3.16-b and DR 1.4.3.16-c).

#### 1.4.3.17	SHUTTLE AVIONICS INTEGRATION LABORATORY (SAIL)

The contractor shall provide management, integration, and system engineering functions for all SAIL systems and equipment.  The contractor shall develop, implement and maintain a Management Plan that addresses all systems and key operations tasks.  The contractor shall provide an Information Technology Acquisition Plan (DR 1.1.4.1-b).

The contractor shall modify, upgrade, and improve the performance of the systems and equipment in the SAIL facility.  The contractor shall obtain NASA approval for all modifications resulting in an architectural change.  The contractor shall, as directed by the government, provide project management and development plans and implement system upgrades and new capabilities required by vehicle/mission changes additions, obsolete and NME equipment replacements, and operational efficiencies.

The contractor shall establish agreements with non-SPOC users of SAIL Systems and Equipment for services required to satisfy SSP program requirements.  These agreements shall be documented and signed by all participants.

The contractor shall provide maintenance of the government computer systems and shall operate the computer equipment including any computer equipment added or changed during the contract period. The contractor shall operate the tape libraries and tape silo automated storage systems, and coordinate data information retention and accountability with other libraries or archival facilities provided and operated by other JSC contractors or government personnel.

The contractor shall maintain all SAIL flight hardware and software, incorporating modifications to maintain flight vehicle configuration and supporting development activities as directed by the government. The contractor shall plan tests, execute and resolve anomalies.

The contractor shall provide sustaining engineering and modification of the systems hardware in the SAIL facility.  The contractor shall design modifications to the baseline systems including requirements, functional design, and documentation.  The modifications shall be based on vehicle/mission changes/additions, obsolete equipment/component replacement, and operational efficiency improvements. The contractor shall conduct and schedule design reviews for all appropriate levels of change and provide a Functional Design Review (FDR) Report.  System or configuration changes that do not affect the functional capability of a system or the hardware or software architecture do not require formal design reviews.  The contractor shall provide continuing system engineering support for systems during their operational lifetime.  This support shall encompass all technical support beyond normal operation and maintenance.

The contractor shall maintain commercial off-the shelf software (COTS) and maintain and modify custom software for the flight operations systems in the SAIL facility.  The contractor shall conduct and schedule functional design reviews (FDR) for all appropriate levels of changes and provide a FDR report.  System or configuration changes that do not affect the functional capability of a system or the hardware or software architecture do not require formal design reviews.  The contractor shall maintain software documentation throughout the development and maintenance of software systems.

The contractor shall define procedures to establish and maintain software configuration control, discrepancy resolution, and modification definition and implementation.  The contractor shall provide sufficient detail to establish the applicability or exceptions of the plan to the various types of software (mission/non-mission, systems/applications, etc.).

The contractor shall integrate and install equipment, software, and reconfiguration products for the operations systems in the SAIL facility.  The contractor shall determine integration schedules that ensure facility availability and installation schedules are sufficient to support the integrated verification and mission support activities. The contractor shall integrate support during all phases of a development project which will require multiple interfaces with the government and the development contractor.  The contractor shall work with development contractors to establish an agreement that defines the division of roles and responsibilities regarding installation; integration, maintenance, and operation activities; and that defines the services that will be provided to development contractors.  Agreements shall be documented and signed by all participants.

The contractor shall conduct and execute integration and verification tests of the STS avionics and related hardware or simulation of hardware, flight software, flight procedures and associated ground support hardware and software.  The Flight Crew may participate as cockpit operators during the execution of verification test activities at NASA’s discretion (DR 1.4.3.17-a).

#### 1.4.3.18	MINIATURE AIRBORNE GLOBAL POSITIONING SYSTEM (GPS) RECEIVER SHUTTLE – 3 STRING (MAGRS-3S)

The contractor shall manage and perform the requirements definition, analysis, design, implementation, verification, certification, configuration control, test, and maintenance of the MAGRS-3S software “link” for the Space Shuttle Orbiter in accordance to established SASCB processes.  Included in this responsibility is Orbiter installation and verification of software updates.  The contractor shall perform internal software quality assurance of the processes and procedures used to generate the MAGRS-3S products.

The contractor shall maintain configuration control of all MAGRS-3S products delivered to NASA.  Configuration control shall provide full traceability from NASA approved requirements to the individual items delivered and shall be applied to each software release.

The contractor shall process all MAGRS-3S discrepancies which cover all analysis, recommendations, and corrective actions necessary to close MAGRS-3S DRs at the SASCB as defined in SCR 89052, Space Shuttle Flight Software Discrepancy Report (DR) Process.

The contractor shall provide anomaly resolution support for the MAGRS-3S software.  The contractor shall provide MAGRS-3S technical support to program meetings as required (DR 1.4.3.18-a, DR 1.4.3.18-b, DR 1.4.3.18-c, DR 1.4.3.18-d, DR 1.4.3.18-e, DR 1.4.3.18-f, and DR 1.4.3.18-g).

### 1.4.4	EXTERNAL TANK (ET)

The contractor shall plan, control, and perform ET processing activities.  A Memorandum of Understanding shall be established between the contractor and the ET element contractor that reflects the interface relationships as defined in Memorandum of Understanding, USA/LMMSS-001, current version, entitled “ET Launch Support Services Contractor/Space Program Operations Contractor.”

#### 1.4.4.1	ET ELEMENT PROCESSING

The contractor shall perform ET processing using hardware and associated documentation certified and furnished by the ET element contractor in support of the operations phase of the STS including the integrated operations as specified in SOW Section 1.5.  The contractor shall perform routine, planned/unplanned processing/maintenance operations, test and check out procedures.  The contractor shall obtain the ET element contractor’s concurrence as necessary to establish an agreement that the integrated operations meet element contractor requirements prior to the scheduled launch.

#### 1.4.4.2	ET LOGISTICS

Reference SOW section 1.4 for general logistics requirements.

The contractor shall define, assess, and ensure that spare parts and consumables are procured or supplied for the ET and the related support equipment for hardware processing at KSC.  The contractor shall obtain from the ET MAF element contractor an agreement on the requirements including total quantity, parts numbers, and consumption or failure rate.

#### 1.4.4.3	RESERVED

#### 1.4.4.4	RESERVED

#### 1.4.4.5	ET MODIFICATIONS

The element contractor shall provide ET modification kits required for ground processing to support the operations phase of the STS.  The contractor shall perform operational impact assessments, process requirements, and install, validate and test modification kits.  The contractor shall obtain the ET element contractor’s concurrence as necessary to establish the correct installation and configuration of ET modifications for each mission.

#### 1.4.4.6	RESERVED

#### 1.4.4.7	RESERVED

### 1.4.5	REUSABLE SOLID ROCKET MOTOR (RSRM)

The contractor shall plan, control, and perform RSRM processing activities.  A Memorandum of Understanding shall be established between the contractor and the RSRM element contractor that reflects the interface relationships as defined in Memorandum of Understanding, USA/THI-001, current version, entitled “RSRM Launch Support Services Contractor/Space Program Operations Contractor.

#### 1.4.5.1	RSRM ELEMENT PROCESSING

The contractor shall perform RSRM processing using hardware and associated documentation certified and furnished by the RSRM element contractor.  The contractor shall perform all processing activities associated with the RSRM hardware in support of the integrated operations phase of the Shuttle Transportation System as specified in SOW section 1.5.   The contractor shall obtain the RSRM element contractor’s concurrence as necessary to establish an agreement that the integrated operations meet element contractor requirements prior to the scheduled launch.

#### 1.4.5.2	RSRM LOGISTICS

Reference SOW section 1.4 for general logistics requirements.

The contractor shall define, assess, and ensure that spare parts and consumables are procured or supplied for the RSRM and its related support equipment for hardware processing at KSC.  The contractor shall obtain from the RSRM element contractor, an agreement on the total quantity, configuration control, parts numbers, and consumption or failure rate.

#### 1.4.5.3	RSRM RECOVERY OPERATIONS

The contractor shall support integrated operations as identified in SOW section 1.4.2.8.

#### 1.4.5.4	RESERVED

#### 1.4.5.5	RSRM MODIFICATIONS

The element contractor shall provide RSRM modification kits required for ground processing to support the operations phase of the STS.  The contractor shall perform operational impact assessments, process requirements, and install, validate and test modification kits.  The contractor shall obtain the RSRM element contractor’s concurrence as necessary to establish the correct installation and configuration of RSRM modifications for each mission.

#### 1.4.5.6	RESERVED

#### 1.4.5.7	RESERVED

### 1.4.6	SPACE SHUTTLE MAIN ENGINE (SSME)

The contractor shall plan, control, and perform SSME processing activities.  A Memorandum of Understanding shall be established between the contractor and the SSME element contractor that reflects the interface relationships as defined in Memorandum of Understanding, USA/ROC-001, current revision entitled “SSME Launch Support Services Contractor/Space Program Operations Contractor.”

#### 1.4.6.1	SSME ELEMENT PROCESSING

The contractor shall perform SSME processing activities at KSC in support of the operations phase of the STS including the integrated operations as specified in SOW section 1.5.  The contractor, shall provide managerial, engineering, hands-on and other resources necessary to manage, coordinate, and perform routine, planned/unplanned processing and maintenance operations, test and check out procedures, launch activities, postlanding inspections and processing, transportation, and handling of the SSMEs during removal and installation, problem resolution, and implementation of waiver and deviations.  The contractor shall obtain the SSME element contractor’s concurrence as necessary to establish an agreement that the integrated operations meet element contractor requirements prior to the scheduled launch.

#### 1.4.6.2	SSME LOGISTICS

Reference SOW section 1.4 for general logistics requirements.

The contractor shall receive, inspect, and provide warehousing of government furnished engine parts, and related equipment at KSC for its related support for the operational phase of the STS.  The contractor shall transport all SSME hardware shipments to Rocketdyne at Canoga Park or Stennis Space Center (SSC), or other designated locations.

#### 1.4.6.3	SSME LANDING OPERATIONS

The contractor shall perform the activities associated with landing (i.e. installation of plugs, adapters and locks) and support integrated operations as identified in SOW section 1.5 and SOW section 1.4.6.1.

#### 1.4.6.4	RESERVED

#### 1.4.6.5	SSME MODIFICATIONS

The element contractor shall provide SSME modification kits required for ground processing to support the operations phase of the STS.  The contractor shall perform operational impact assessments, process requirements, and install, validate and test modification kits.  The contractor shall ensure that the SSME element contractor is accountable for the installation/verification of the SSME modification kits and its impact to the final SSME stacked configuration.

#### 1.4.6.6	RESERVED

#### 1.4.6.7	RESERVED

### 1.4.7	SHUTTLE REMOTE MANIPULATOR SYSTEM (SRMS) & ORBITER BOOM SENSOR SYSTEM (OBSS) PROCESSING

The contractor shall process the SRMS and OBSS in accordance with established requirements.  This includes off-line testing, installation, and turnaround testing.  Prior to rollout, the contractor shall verify that the SRMS and OBSS, as applicable, are capable of supporting the mission or identify issues and provide recommendations for resolution.

### 1.4.8	RESERVED

### 1.4.9	FLIGHT CREW EQUIPMENT

The contractor shall perform Flight Crew Equipment processing related activities necessary to provide and maintain flight and training hardware and services in support of the SSP and ISSP.  All hardware shall be provided on an as needed basis and meet design and operational requirements.  These requirements include, but are not limited to: processing, maintenance, training and flight support, crew reviews, pre and post flight shipset integration and packing operations, inventory management, and logistics including Ground Support Equipment management.  For the ISSP, export compliant shipping documentation shall be prepared as required.  Major developmental efforts shall be authorized pursuant to H.35, Provisioning Procedures.

Exhibit 1.4.9 describes the Flight Crew Equipment Groups supporting both the SSP and ISSP flight and training requirements.  This exhibit represents the broad categories of SPOC accountable Flight Crew Equipment and includes all approved processing items within these broad categories.

For criticality 1 subsystems and hardware with program baselined hazards and Critical Items Lists (CIL) requirements transferred to the contractor for Maintenance and Operations, the contractor shall ensure that subsystem processing procedure changes, engineering drawing changes, and Material Review (MR) dispositions do not impact certification.  For lower criticality hardware transferred to the contractor for Maintenance and Operations, the contractor will ensure that subsystem processing procedure changes, engineering drawing changes, and MR dispositions do not impact certification.

The contractor shall submit engineering drawings and associated lists per DR 1.4.9-a.

The contractor shall submit a Food Contamination Control Plan describing the overall approach for implementation of an effective contamination control program for the food and the food production facility (DR 1.4.9-b).  The contractor shall maintain Flight Food Acceptance Documentation which shall show adherence of the food processes, procedures, and analyses to required standards and specifications and provide the basis for acceptance of the flight food assemblies for each mission (DR 1.4.9-c).

The contractor shall submit Post Test Reports to fully document results of testing and events of importance that involve support equipment, Crew Escape Equipment (flight and training), or as requested by NASA (DR 1.4.9 -d).

The contractor shall submit to NASA PRACA Reportable Problems (PPRs) for ISSP and SSP items which the contractor has maintenance and operation responsibility (DR 1.4.9 -e). The contractor shall maintain a system for the reviewing and statusing open problems.  The contractor shall support NASA in the dispositions of PPRs for ISSP and SSP items. Control numbers for the contractor generated PPRs (i.e. FIARs) shall be provided by the JSC PRACA Center. For items which the contractor has responsibility, the contractor also shall support:

a.	Problem investigations and reviews

b.	Isolation of failures and determine probable cause, mode and corrective/preventive action

The contractor shall submit to NASA an Equipment Inventory Report which provides visibility of the inventory of material, parts, subassemblies, and end items (DR 1.4.9-f).

The contractor shall generate a JF 1027, Pre-Shipment Readiness per NT-CWI-004 or NASA approved equivalent prior to integration for flight.

### The contractor shall develop and maintain performance metrics as partnered with the Orbiter Technical Management Representative (TMR).

### 1.4.9.1	RESERVED

#### 1.4.9.2	RESERVED

#### 1.4.9.3	RESERVED

##### 1.4.9.3.1	RESERVED

#### 1.4.9.4	RESERVED

## 1.5	INTEGRATED LAUNCH & LANDING OPERATIONS

For purposes of this SOW, integrated launch and landing (or post launch) operations are defined as follows:

Integrated Orbiter operations begin with the connection of the Orbiter sling assembly to the Orbiter for Orbiter to ET mate operations in the Vehicle Assembly Building (VAB) transfer aisle.  Integrated Orbiter landing operations begin with preparations for End of Mission or Contingency landings and terminate with Orbiter spotting in the OPF at KSC or Mate-Demate Device at DFRC.

Integrated booster operations begin with the SRB aft skirt and RSRM aft segment mate and buildup in the Rotation, Processing and Surge Facility (RPSF).  RSRM and SRB integrated operations terminate at the completion of preparations for shipment.

Integrated SSME operations begin with engine installation into the Orbiter.  SSME post launch-integrated operations terminate after engine removal from the Orbiter in the OPF.

Integrated ET operations begin with ET delivery to the VAB. However, stand-alone ET operations in the checkout cell shall be accounted for under SOW section 1.4.4.1.

Integrated payload operations begin with payload removal from the payload canister for installation into the Orbiter for horizontal or vertical payload installation and experiment arrival at the OPF/Pad for middeck experiments.  Payload integrated operations terminate after removal from the Orbiter.  The contractor shall support the Payload processing contractor in Payload operations at KSC.

The contractor shall plan, control, and perform all integrated operations (planned and unplanned) required to ready the SSV and associated facilities and support equipment for launch and landing activities. The contractor shall conduct all integrated activities in accordance with approved procedures to ensure these systems operate within all design specifications, drawings, and OMRS requirements.  Procedures development and maintenance shall be per DR 1.4-a.  The contractor shall support the KSC launch and landing flight preparation plan in accordance with NSTS 08117 and KNPR 8630.3.  The contractor shall participate in readiness reviews and forums to assure the proper visibility, progress and launch readiness to proceed with ground processing tasks, including launch and landing.

The contractor shall plan and perform integrated vehicle contingency operations that may arise during integrated processing to support unplanned program contingencies (i.e., hurricanes, launch abort/ turnarounds, etc.) as identified in SOW section 1.1.1.1 and Exhibit 1.1.1.1.

Launch countdown and Orbiter landing/recovery operations at the launch site and planned contingency landing sites, including emergency management at those locations, shall be performed under the management and direction of the NASA Launch, Mission, and Orbiter Landing Recovery Teams.  The contractor’s organization and personnel shall be fully responsive to NASA’s requirements and direction.

The contractor shall provide Safety, Mission Assurance and Product Assurance for all integrated hardware and software as defined in SOW section 1.3.  The contractor shall refer to SOW section 1.1.1.4 for anomaly reporting requirements.

The contractor shall report and resolve anomalies in compliance with NSTS 07700 and NSTS 08126 PRACA requirements, as specified in SOW section 1.3.

The contractor shall develop troubleshooting and analysis plans, repair dispositions, and acceptance rationale.  The contractor shall perform troubleshooting, analysis, repair, retest, failure analysis, corrective action, trend analysis, and follow-up to determine effectiveness of corrective actions.  The contractor may perform approved standard repair procedures), repairs which restore hardware to specification, and hardware removal and replacement without explicit government approval of the work documentation when disposition approval is not required in accordance with SOW section 1.1.1.4.

The contractor shall ensure all government and contractor personnel are properly trained or certified, as required, by providing required training or certification before participation in operations or in work areas.

### 1.5.1	VEHICLE INTEGRATION

The contractor shall plan, control and perform all tasks associated with the integration, assembly and testing of an integrated SSV.

#### 1.5.1.1	ELEMENT/CARGO PLANNING & INTEGRATION

The contractor shall plan and integrate all element/cargo operations associated with vehicle/payload integration including element readiness reviews, requirement completion status, and open or transferred work assessments. This effort shall also include plans, schedule development, and distribution to the users to support integrated task execution.

#### 1.5.1.2	PAYLOAD INSTALLATION AND TESTING

The contractor shall perform horizontal and vertical payload element installation into the Orbiter, and support the Payload processing contractor in Payload operations at KSC in payload interface verifications, servicing, and close-out activities (DR 1.5.1.2).  This effort shall also include any approved payload optional services related to ground operations.

#### 1.5.1.3	INTEGRATED TEST EXECUTION

The contractor shall perform all processing operations and testing involved in the assembly and servicing of an integrated vehicle. These tasks shall include as a minimum SRB/RSRM stacking operations in the VAB, ET mate to the SRBs, Orbiter to ET mate, SSV transport and mate to the launch pad, launch pad interface testing, hypergolic propellant servicing, ordnance installation, Extravehicular Mobility Unit  installation/servicing/checkout, and Orbiter aft compartment close-outs. Flight element design support (i.e., Orbiter, SSME, ET, SRB, RSRM, FSW, EVA, and FCE) to integrated testing is covered in SOW section 1.4.

### 1.5.2	LAUNCH PREPARATIONS

The contractor shall plan and perform all tasks in preparation for SSV launch.

#### 1.5.2.1	LAUNCH REQUIREMENTS

The contractor shall develop and maintain integrated launch procedures and work authorization documents that implement launch requirements.  The contractor shall implement Launch Commit Criteria documented in NSTS 16007.  The contractor shall maintain and update the mission unique Ground Launch Sequencer (GLS) Configurations document to support launch operations (DR 1.5.2.1).

#### 1.5.2.2	LAUNCH PLANNING

The contractor shall support the NASA Launch Countdown Working Group (LCWG) efforts to integrate mission specific requirement into launch countdown schedules and procedures.  The contractor shall provide work control functions in support of launch countdown including developing, updating, and distributing launch countdown procedures, plans, and schedules.  Contingency plans and procedures shall be maintained current, and personnel and resources made available to respond to Space Shuttle contingencies.  The contractor shall develop and implement methods to improve launch support capabilities, including but not limited to, the identification, mitigation, and control of risks; effective problem resolution; optimization of resources; and adherence to schedules.

#### 1.5.2.3	LAUNCH TEAM TRAINING

The contractor shall train, qualify and certify its launch team for the launch countdown and provide flight crew pad emergency egress training.  (The portions of flight crew training related to fire & rescue operations will be provided by the government.)  The contractor’s Launch Team Certification Plan shall be approved by NASA (DR 1.5.2.3).  These training services and products shall include as a minimum training procedures, training materials, unique training software, Tier One, Tier Two, and Tier Three simulation training, tanking and launch simulations, and Terminal Countdown Demonstration Tests (TCDT).

#### 1.5.2.4	LAUNCH READINESS

The contractor shall develop and implement an auditable approach to verify and certify contractor launch and landing readiness.  The approach shall include, as a minimum, the ability to satisfy the requirements of NSTS 08117.  This includes, but is not limited to, methods for closed loop tracking of configuration and OMRS requirements satisfaction, constraints management, anomaly dispositions verified acceptable for flight, and certification of hardware and software for GSE and launch and landing facilities and systems.

### 1.5.3	LAUNCH EXECUTION

The contractor shall perform launch countdown activities and initial pad safing and securing operations.

#### 1.5.3.1	RESERVED

#### 1.5.3.2	LAUNCH OPERATIONS

The contractor shall assemble, qualify and certify its launch control team to execute launch countdown activities, under the direction and management of the NASA launch team.  The contractor’s organization and personnel shall be fully responsive to the team’s requirements and direction.  The final responsibility for launch commitment will continue as a NASA function.

The contractor shall perform activities required to ensure and verify final launch readiness, requirement satisfaction, and problem resolution.  The contractor shall support activities required to complete vehicle/payload/ISS/pad close-out activities, and conduct launch countdown with a certified and qualified launch control team. Launch countdown activities shall include as a minimum integrated propulsion system integrity verification, final facility/pad/equipment/flight element walkdowns, reactant servicing, Rotating Service Structure (RSS) securing, late access/conditioned cargo installation activities, flight crew equipment stowage, flight crew support, ET loading, flight crew ingress and cabin close-out, terminal count, launch and initial pad safing/securing in accordance with the OMRS and LCC requirements. Flight element design support to integrated launch operations is covered in SOW section 1.4.

### 1.5.4	POST LAUNCH

The contractor shall provide an integrated landing support capability, provide KSC and DFRC contingency mission support, transatlantic abort site support, payload/ISS element removal efforts, and SRB recovery.  This effort shall be performed under the direction and management of the NASA Mission and Orbiter Landing/Recovery Teams.

#### 1.5.4.1	INTEGRATED LANDING OPERATIONS

The contractor shall perform planned and unplanned Orbiter landing operations, including site readiness preparations and post-landing operations at the Primary Landing Site, Secondary Landing Site, Contingency Landing Site locations, and Transatlantic Abort Landing sites under the direction and management of the NASA landing team.  This effort shall include the integration of efforts to recover and tow the Orbiter to either the Orbiter Processing Facility or the DFRC Mate-Demate Device; payload element destow/early access operations; Return to Launch Site (RTLS) convoy support; and, transportation of equipment, material, rentals, and freight to these sites.  Orbiter and SSME element standalone recovery operations and preparations for ferry flight are covered in SOW section 1.4.  Integrated landing operations shall be conducted (DR 1.5.4.1).

#### 1.5.4.2	MISSION SUPPORT

The contractor shall provide integrated Orbiter landing support for unplanned, early mission termination at the primary and secondary landing sites.  Convoy support at DFRC and White Sands Space Harbor consists of initial Orbiter safing, flight crew egress and towing the Orbiter to the Mate-Demate Device/Orbiter Deserving Area.  Orbiter, SSME and other element mission support is covered under SOW section 1.4.  The contractor shall also provide contingency mission control center support via the Launch Processing System (LPS) in the KSC Launch Control Center as specified in SSP Emergency Mission Control Center Activations and Operations Procedures (532-CAP-EMCC) and SOW section 1.1.1.1.

#### 1.5.4.3	PAYLOAD ELEMENT REMOVAL

The contractor shall perform payload/middeck experiment/pallet/module/ISS element removal operations from the Orbiter.

#### 1.5.4.4	RESERVED

### 1.5.5	SYSTEMS, FACILITIES AND EQUIPMENT

The contractor shall manage, operate, maintain and provide sustaining engineering and logistics for the systems, facilities, and equipment, delineated in Attachment J-9 Sections A, B, and D, including applicable software/firmware which includes multiple categories of KSC ground application software.

The contractor shall review site support, make/buy decisions and services and aggressively pursue subcontracting and outsourcing opportunities.  The contractor should be innovative in effectively using the marketplace and challenge the current paradigm of keeping the work in house.  The ultimate goal is to have safe, cost effective site support and services while balancing reliability and risk.

#### 1.5.5.1	OPERATIONS

The contractor shall develop, plan, schedule and perform all systems, facilities, and equipment operations required in the performance of this contract.  The contractor shall provide operational services to NASA and other KSC users, for the contractor assigned systems, including the Kennedy Complex Control Systems integration, and other assigned systems.  The contractor shall provide operators for all equipment maintained by others and used by the contractor, such as life support.  Training and certification of contractor operators for life support will be provided by the government.  The contractor operators of critical cranes shall comply with NASA-STD-8719.9.

The contractor shall provide all support to contractor operations at KSC and the Contingency Landing Sites, except support furnished by the government as described in Attachment J-10.  Support provided by the contractor includes operational laboratories (NDE except radiography, Calibration (except standards), Sampling and Analysis and Component Cleaning/Refurbishment), janitorial, and Non-productive supply in contractor operational areas.

The contractor shall be responsible for the software utilized to support checkout and processing of flight elements and mission unique application software development. This software executes on the appropriate systems identified in SOW section 1.5.5 and Attachment J-9.

Exhibit 1.5.5.1-B identifies the SPDMS and IWCS applications.  The contractor shall continue to refine and enhance these key capabilities as appropriate or propose alternative concepts/approaches to integrated work control management.

The contractor shall support the development of the Integrated Data system (IDS) to incorporate the functionality of various operational data acquisition, control, record, and monitor systems (i.e., CCMS, SDC, RPS, PMS, etc.) into an integral open architecture data system consisting primarily of COTS equipment supported by a minimum of custom hardware/software, and provide support to LPS Extended Survivability.  The contractor shall provide development support in accordance with SOW section 1.7.1.

The contractor shall provide all effort necessary to provide overall process management for certification operations of Navigational Aids Systems.  The work encompasses:

- Schedule development and coordination within the Space Transportation System (STS) community and the Federal Aviation Administration (FAA);

- Technical and administrative support of certification operations;

- Sustaining engineering and maintenance of specific certification hardware;

- Acting as technical liaison for configuration changes of the FAA Automated Flight Inspection System (AFIS)

1.5.5.2	MAINTENANCE

The contractor shall implement a comprehensive proactive maintenance program in accordance with NASA Directives NPD 8831.1D Maintenance of Institutional and Program Facility, and Related Equipment, and NPR 8831.2D Facility Maintenance Management for assigned facilities, facility systems.  The contractor shall, as a minimum, assure assigned systems, facilities, and equipment are maintained in a condition which assures reliability and maximizes the service life while assuring the safety, reliability, cost effectiveness, serviceability, and continuous energy conservation of the assigned systems and equipment.  The contractor shall maintain all applicable software/firmware for the assigned systems, facilities, and equipment.  In addition to maintaining the systems and equipment as delineated in Attachment J-9, the contractor shall maintain and support flight and flight-type equipment assigned to ground support equipment, simulators, and off-line laboratories.  The contractor shall budget, prioritize, and approve USA generated Type 3C facility support requests affecting JBOSC-managed facility systems or grounds that impact contractually obligated facilities or facility projects.  The contractor shall submit a maintenance report (DR 1.5.5.2).  The contractor shall provide support to the systems managed by the KSC institutional communications contractor as identified in Exhibit 1.5.5.2, entitled SPOC Support to KSC Institutional Communications Contractor.

#### 1.5.5.3	SUSTAINING ENGINEERING

The contractor shall provide systems, facilities and equipment hardware/software/firmware sustaining engineering that meets the original design intent (i.e. form, fit and function).  The contractor shall develop the applicable sustaining engineering documentation, implement the appropriate modifications, and maintain this documentation current in accordance with SOW section 1.1.5.1.  The contractor shall list all planned hardware and software modifications to configured systems (DR 1.5.5.3).  The contractor shall comply with NHB 8820.2.  The contractor shall provide support to the KICS managed systems as identified in Exhibit 1.5.5.2/3, titled SPOC Support to KICS.

The contractor shall maintain all drawings on the partnered maintained drawing list.  The contractor shall have existing EO’s against critical and process sensitive systems incorporated within one year of the contract start date.  Subsequent EO’s will not exceed 10 EO’s, or one year of age.  EO’s for non-critical systems will be incorporated by the end of the contract.

#### 1.5.5.4	LOGISTICS

The contractor shall maintain a fully operational logistics system.   Performance shall be reported (DR 1.4-c).

##### 1.5.5.4.1	ACQUISITION

The contractor shall procure all hardware/items.  These procurements shall be consistent with Program requirements and directives.  Procurement performance shall be reported (DR 1.4-c).

The contractor shall serve as the common item inventory control point (ICP) for transducers, pyro connectors, KC fittings (GP-425), Buttweld fittings (GP-425, KSC designed), and stainless steel tubing (KSC SPEC-Z-0007) that are common to the program.  These items shall be provided to all other NASA centers, DOD agencies, other KSC contractors, and local DOD contractors as authorized by the NASA Technical Management Representative (TMR).

The contractor shall manufacture or repair hardware when cost effective. The contractor shall use existing certification plans complying with Program requirements and directives.  Manufacture and repair performance shall be reported (DR 1.4-c).

The contractor shall provide spares and CFM required to support the hardware, equipment, and processing activities.  The contractor shall provision these assets at the LRU, SRU, and piece-part/consumable levels.  The contractor shall monitor and document hardware zero balances. The contractor shall provide a forecast for GFM (DR 1.4-d).  Spares & consumables replenishment performance shall be reported (DR 1.4-c).

The contractor shall identify, provide immediate notification in writing to NASA and resolve loss of failure analysis, production, and repair capabilities.  Initial notification may be verbal for timeliness.  Loss of capability includes, but is not limited to, obsolescence, loss of skills, and a critical supplier going out of business.  The contractor shall provide a recovery plan and obtain NASA approval for qualified hardware and qualified supplier changes.

The contractor shall provide the engineering for hardware that includes, but is not limited to, initial parts requirements, logistics support analysis, and maintenance planning.  Included in logistics engineering support is test equipment, tooling, process certification, and repair documentation. Test equipment shall be maintained (DR 1.5.5.2).  The contractor shall report unresolved maintenance action issues to the government (DR 1.4-c).

##### 1.5.5.4.2	MATERIAL MANAGEMENT

The contractor shall provide transportation, shipping, receiving, storage, warehousing, and distribution services.  Transportation services shall include hardware and equipment transportation for routine and contingency operations.  Planning for an off-site contingency shall be provided as specified in SOW section 1.1.1.1.  Transportation, shipping & receiving performance shall be reported (DR 1.4-c).  The contractor shall provide hardware with no damage due to transportation or storage, unless the damage is minor and judged to be in the range of the acceptable wear and tear specification or able to be repaired on-

site by a standard repair or a Material Review action.  The contractor shall report all incidents (SOW 1.3.1.2).

The contractor shall maintain an inventory management system.

The contractor shall maintain sufficient inventory to meet the manifest and report the levels (DR 1.4-c).

##### 1.5.5.4.3	SUPPORT

The contractor shall provide training and certification for all personnel including government and contractors who participate in operations or in work areas.  Certification shall verify that individuals are knowledgeable of the laws, regulations and NASA directives concerning their task(s).  The contractor shall provide a training and certification plan as well as training schedules (DR 1.5.5.4.3-a).  Training performance shall be reported (DR 1.4-c).

The contractor will participate in the ALERT System and prepare and provide ALERTs to the government.  The contractor shall identify the affected hardware and start an analysis of the problem with recommendations and corrective actions as part of their response.

### 1.5.6	COLUMBIA DEBRIS RECOVERY AND LONG TERM PRESERVATION

The contractor shall provide the support and equipment necessary to perform the administrative functions associated with the Columbia Debris Recovery Office and Long Term Preservation.  Functions include receiving, tracking, and dispositioning of potential debris findings, database maintenance, long term storage/preservation, and shipping of debris.

### 1.5.7	INFRASTRUCTURE REVITALIZATION

The contractor shall conduct analyses of candidate Ground System Sustainability Database tasks; support Ground System Steering Team activities; define project requirements and project boundaries/scope; perform system analyses and develop statements of requirements; combine and integrate stakeholders’ requirements; identify and evaluate alternative concepts and associated testing and support requirements; perform trade-off analyses and concept selection; define project management and procurement approach; assess cost and schedule; and submit candidate projects for Project Review Board review.

### 1.5.8	ENERGY MANAGEMENT

The contractor shall maintain a proactive energy management program in accordance with NASA Procedural Requirement NPR 8570.1 (Energy Efficiency and Water Conservation) for all assigned systems.  Where the SPOC contractor has facility O&M responsibility, the contractor’s energy management program will strive to meet the federally mandated energy reduction goals (as referenced in NPR 8570.1 and for KSC at a minimum shall be a reduction of 2200 BTUs per square foot per year) through use of energy efficient modifications to operations, maintenance, and design procedures.  The effort should emphasize facility system recommissioning and target the efficient operation of building HVAC and lighting controls.  In addition, the contractor’s program shall include provisions for facility audits, workforce awareness, support for related initiatives/working groups, seek to expand the use of renewable energy sources, and apply life cycle costs analysis when making decisions that significantly affect energy usage, so that mission requirements will be satisfied at the lowest life-cycle-cost.

The contractor shall submit energy consumption data to serve as a performance metric and an energy management program plan (DR 1.1.2.1-d).

## 1.6	FLIGHT OPERATIONS

The contractor shall prepare for and execute SSP flight operations and ISS mission operations. The contractor shall develop alternatives that are more efficient and effective by taking advantage of synergies across the Program(s), utilization of new technology and tools, consolidation of functions, or by other means.  For the purposes of SOW section 1.6 flight operations are equivalent to SSP flight operations and ISS mission operations.

The government will lead and is responsible for mission execution and requisite mission preparation tasks, new capability development, non-mission specific Programmatic support tasks, and disposition of anomalies that are not within verified, validated, and certified design, operations, and processing requirements.  As mission execution and preparation tasks become more stable and standardized, they will, at the discretion of the government, transition from Civil Service to contractor responsibility.  The contractor shall perform flight controller tasks for SSP and ISS flight control responsibilities as documented in the Fiscal Year (FY) Government Accountable Functions Directive (GAFD).  Contractor participation shall be specified via Technical Direction and reported consistent with Flight Operations Metrics requirements. The skill mix and size of the government/contractor participation will be established through concurrence with the annual operating plan.

The contractor shall utilize the standard metric (SI) system and U.S. Customary System of measurement for all ISS displays, crew interfaces (decal, placards, etc.), and operations/training documentation developed.  The contractor shall develop individual crew/flight controller displays using a mixture of both the SI and U.S. Customary System of measurement.  Current versions of documentation, hardware, or software will not be affected.

Flight Operations Integration, Manifest, and Schedules

The contractor shall provide integration of the Flight Operations/MOD flight production process, including planning, development and integration of flight product delivery schedules for all flights in the manifest. The contractor shall provide flight-specific production integration leadership via assignment of Flight Production Manager’s (FPM’s), and will also lead a weekly Shuttle Schedule Tracking and Technical Summary (STATS) forum for the purpose of reviewing multi-flight strategies for each Shuttle flight in the manifest. The STATS forum will review production schedules, identify/resolve production issues, and will ensure requirements implementation consistency. The FPM integration role will include development of production build load strategies/plans to ensure that the flight-specific implementation is in agreement with the overall Program schedule and the overall Programmatic requirements. This will include membership and support to the Program Flight Production Schedules Board (FPSB) to ensure that a consistent and coordinated production schedule is developed and maintained between the Flight Ops/MOD community and the overall Program schedule.

The contractor shall provide support to the Program Flight Integrated Product Teams (IPT’s), and the various Flight Ops/MOD-internal forums for the purpose of issue resolution and coordination for matters pertaining to the Flight Ops/MOD product content and schedule, and will also include integration of Program requirements impacting the production process. This will include the prerequisite MOD-internal coordination, as well as coordination with various Flight Operations/MOD-external elements, such as the Flight Software element and the Program flight production Schedules team. The FPM function will include tracking and monitoring of multi-flight/multi-discipline impacts and resource issues to ensure the overall resource loading is kept within established capabilities.

The contractor shall manage the administration and integration of the Programmatic requirements relative to the overall MOD integrated production plan. This will be executed via the Flight Implementation Data Pack (FIDP) instrument, which will serve as a build specification for Flight Operations/MOD-internal products. A flight-specific and a generic FIDP document shall be developed, managed and maintained by the contractor. The FIDP shall be established at the baselining of each flight in the FDRD, and shall be managed and utilized up to mission launch. The contractor shall utilize the FIDP as the mechanism for implementation of the Certification of Flight Readiness (CoFR) process for MOD requirements compliance in support of the Flight Readiness Review (FRR) for each mission.

The contractor shall provide timely analysis and data to support the government-managed manifest planning efforts by providing support to Program Office manifest supportability assessments. This includes risk mitigation (cost and schedule), assessing potential impact to mission performance, conducting internal studies to reduce turnaround times, and requirements analysis.  The contractor shall support the NASA working groups in the development, definition, assessment, and modification of the Shuttle manifest.

The contractor shall demonstrate schedule performance by accomplishment of the manifest and established Program milestones.  The contractor shall provide MOD production schedules utilizing the Program-level flight production generic template.  The contractor shall serve as the OPR in the development of the Flight Ops/MOD Management Level Network (MLN) generic template, and ensure that it is in agreement with the Program generic template.

The contractor shall provide development and sustaining engineering of a math model representation and software model/tool to be used for the purposes of developing a MLN-based production schedule to be used in initializing a production schedule for each flight.

### 1.6.1	TRAINING

The contractor shall provide SSP and ISS crew training, flight controller training, flight operations personnel training and associated processes.  This training is defined as technical training required to execute flight operations for flight controller personnel defined in SOW section 1.6.1.2, flight crew training defined in SOW section 1.6.1.3, and flight preparation personnel in SOW section 1.6.2.  The contractor shall train civil service training personnel in training concepts and flight operations as agreed to between the contractor and NASA.

The government will lead and is responsible for overall ISS training and training processes and the Crew On-Orbit Support System (COSS) which will be developed and implemented by government and contractor personnel.  The government will transition ISS training to the contractor when stable and standardized ISS training processes have been established.  During the development period, the contractor participation shall be specified via Technical Direction and reported consistent with Flight Operations Metrics requirements, as related to performance metrics.  The size and skill mix of the contractor participation will be established through concurrence of the annual operating plan.  The contractor shall provide for the development and implementation of identified ISS training responsibilities.  The contractor will develop, implement, and operate the Crew On-Orbit Support Systems (COSS) software to support on-orbit requirements on ISS, including participation in training activities.  The contractor shall perform tasks for the training of onboard computer networks required to meet PGSC mission objectives.  The contractor shall continue the development of EVA/Onboard Training products and the associated maintenance of those products.

The contractor shall perform tasks for the training of astronauts and flight controllers on the ISS Inventory Management and Stowage (IMS) and the Operations Local Area Network (OPS LAN); acquire certification to teach all DT lessons pertaining to the OPS LAN and IMS, develop requirements for the OPS LAN laboratory as well as the ISS mock-ups and Space Station Training Facility (SSTF) simulations and provide troubleshooting for the OPS LAN system; assist the SSTF team during the set-up period prior to simulations to ensure that correct software loads are installed on all ISS laptops; and assist the DT laptop custodian in the reconfiguration and management of the DT laptops.

#### 1.6.1.1	TRAINING MANAGEMENT

The contractor shall provide for execution of overall training processes to assure flight crews and controllers are prepared to carry out their assigned flight tasks.  The contractor shall establish and implement training requirements based on SSP and ISS manifests and vehicle configurations.  The contractor shall manage and implement flight or increment specific training in accordance with established program templates with a goal to reduce/optimize the overall training template to increase management scheduling flexibility, training effectiveness, and efficiencies.  When requested, the contractor shall provide flight specific and increment specific training feasibility assessments in support of defining mission specific production schedules and planning.

##### 1.6.1.1.1	TRAINING RECORDS

The contractor shall maintain flight operations training and certification records in support of Flight Crew Readiness, Flight Controller Certification, Instructor Certification and for all contractor-provided positions requiring personnel certifications to perform flight design, planning, and analysis (DR 1.6.1.1.1).

##### 1.6.1.1.2	CURRICULUM AND LESSON DEVELOPMENT

The contractor shall manage and document the training processes utilized in the production of all flight specific and generic training products in accordance with the Training Development and Support Plan, JSC 36049 (DR 1.6.1.1.2-a). The contractor shall coordinate with appropriate NASA and external organizations (e.g., International Partners, Payload Customers) to implement training requirements based on configuration of the vehicles, flight software, flight plans, flight procedures, and cargo.  Training curriculum and lessons shall meet flight crew flight readiness requirements prior to launch of their assigned mission and flight controller, instructor, flight design/planning production, and analysis certification requirements per their discipline specific certification plans.  Training curriculum and lessons for crews, flight controllers, instructors, flight design/planning production, and analysts will in no case negatively impact safety, mission success, or major program schedule milestones.  The contractor will provide avionics, system, and robotics training for the Russian Segment Trainer (RST) and participate in RST requirements development, curriculum development and conducting training exercises.  The contractor shall collect data documenting the quality of delivered training (DR 1.6.1.1.2-b).

##### 1.6.1.1.3	TRAINING SCHEDULING

The contractor shall accomplish training scheduling in accordance with SOW section 1.1.7

##### 1.6.1.1.4	INSTRUCTORS

The contractor shall provide and utilize certified instructors for the conduct of all assigned training activities.  The government will lead and is responsible for multi-segment training including Russian segment training and interfaces, as required.  The government will transition Russian segment training, hardware and software responsibilities, to the contractor when stable and standardized processes have been established.  During the transition period, the contractor support requirements will be determined by NASA in the annual operating plan.  The contractor shall maintain instructor training and certification plans and discipline-specific certification guides (DR 1.6.1.1.4).  The contractor shall provide training functions at foreign locations as required, [e.g., the Gagarin Cosmonaut Training Center (GCTC) at Star City, Russia for the Houston Training Support Group)].

#### 1.6.1.2	FLIGHT CONTROLLER TRAINING

The contractor shall develop and maintain the SSP and ISS Flight Controller Certification Guides (DR 1.6.1.2-a and DR 1.6.1.2-b) for positions identified in SOW Section 1.6.5.  The contractor shall develop, maintain and conduct training for SSP and ISS Flight Controllers in accordance with SOW section 1.6.1.1.2.  The contractor shall develop and conduct Integrated Simulations (includes generic, advanced, flight specific, and increment specific).  Contractor shall perform Japan Segment Trainer (JST) training and operator functions to train Expedition crews for ISS missions. Contractor shall provide appropriate SMS, SCA, and SSTF support for generic integrated simulations, flight specific simulations, and flight specific SSTF load development and training for SSP and ISS missions.

#### 1.6.1.3	FLIGHT CREW TRAINING

The contractor shall develop and maintain the SSP Crew Training Catalog (USA002960) and the ISS Master Course Catalog (https://mod2.jsc.nasa.gov/dt/focas/catalog/lesson/index.cfm) (DR 1.6.1.3-a).  The contractor shall develop, maintain, and conduct SSP and ISS flight crew training in accordance with SOW section 1.6.1.1.2. (DR 1.6.1.3-b).  The contractor shall develop, manage and execute flight specific or increment specific crew training based on flight or increment specific requirements (DR 1.6.1.3-c).  The contractor shall coordinate Flight Crew input into all crew training plans, flows, curricula, and facilities; identify and document crew issues and crew positions; disseminate Flight Crew positions to the relevant IPT; and propose areas requiring developmental test objectives (DTO) or risk mitigation experiments (RME). (See section 1.6.2.5.5.1)  The contractor shall provide Astronaut Candidate Training in accordance with the Astronaut Candidate Training plan and schedule (DR 1.6.1.3-d).  Contractor shall perform Japan Segment Trainer (JST) training and operator functions to train Expedition crews for ISS missions.  The contractor shall provide appropriate SMS, SCA, and SSTF support for generic integrated simulations, flight specific simulations, and flight specific SSTF load development and training for SSP and ISS missions.

#### 1.6.1.4	FLIGHT TRAINING HARDWARE

The contractor shall provide Extravehicular Activity (EVA) and Crew equipment required for crew training in accordance with requirements stated in the SSP Crew Training Catalog and ISS Crew Certification Guide.  Reference SOW section 1.4.9 for details of flight crew equipment.

### 1.6.2	FLIGHT PREPARATION

The contractor shall provide flight preparation products and services.  This includes flight rules/operations documentation/flight data file, flight design, flight planning, payload integration, flight crew integration, data collection and reconfiguration, performance of tasks for OD initiated ISS laptop processes (e.g. laptop manifesting).

#### 1.6.2.1	OPERATIONS DOCUMENTATION/FLIGHT DATA FILE (FDF)

The contractor shall provide products and services for the production, maintenance, and distribution of operations documentation, FDF, and Operations Data File (ODF).  The contractor will provide products and services including editorial, word processing, fabrication, and maintenance of Flight Data File (FDF) and Operations Data File (ODF) in hardcopy and in electronic media, as required.

##### 1.6.2.1.1	RESERVED

##### 1.6.2.1.2	OPERATIONS DOCUMENTATION

The contractor shall develop procedures, publish and process changes to operations documentation (DR 1.6.2.1.2).

##### 1.6.2.1.3	FLIGHT DATA FILE AND OPERATIONS DATA FILE (ODF)

The contractor shall develop flight crew procedures, process changes and publish/distribute revisions for the FDF (SSP) and ODF (ISS) (DR 1.6.2.1.3-a).  The contractor shall conduct Procedure Validation (PV) sessions, provide PV/Data Source Information records and prepare simpacks.  The contractor shall provide flight quality fabricated FDF/ODF to support flights and training (DR 1.6.2.1.3-a).

The contractor shall develop and maintain applications software and provide associated training.  The contractor will develop and maintain management documentation covering software products.

The contractor shall provide SSP and ISS procedures and POC control board members who participate in control board actions relative to their tasks.  The contractor shall provide an evaluation of all FDF/ODF change requests.

#### 1.6.2.2	FLIGHT DESIGN

The contractor shall manage and execute the overall flight design processes for mission operations for the SSP.  These processes include flight design requirements development, flight design products generation, flight design post flight reconstruction (Orbit and Navigation only), flight design process integrity data generation, Flight Design and Dynamics technical training, and flight design software sustaining engineering.  The contractor shall develop and integrate new capability into these processes to support current program requirements.  The contractor shall manage and maintain those Flight Software (FSW) Principle Functions (PF) for which they have been designated primary responsibility by NASA (see 1.4.3.3).

##### 1.6.2.2.1	FLIGHT DESIGN REQUIREMENTS

The contractor shall provide detailed flight design requirements development, definition, and implementation required to meet the NASA defined mission specific requirements.  When required for feasibility assessment, the contractor shall provide specific trajectory analysis and specific standard trajectory products to NASA, in support of the process of defining mission specific design requirements.

The contractor shall provide adequate representation at all appropriate technical and programmatic forums as required to maintain currency on detailed flight specific requirements.  The contractor shall manage and execute all Flight Operations Panel (FOP) activities.

##### 1.6.2.2.2	FLIGHT DESIGN PRODUCTS

The contractor shall deliver certified standard flight design products resulting in a basic flight trajectory and consumables profile that meets the requirements of the SSP and ISSP; including all associated mission specific analysis and integration activities.  The contractor shall ensure the quality and integrity of the flight design products.  The contractor shall also provide a process for evaluation of proposed process changes from an integrated contractor/NASA perspective.  The reconfiguration process shall also provide clear traceability of production procedures and methods to design requirements.  The contractor shall document the training and certification process used in the generation of the flight design products and described in the Flight Design and Dynamics Training and Certification Management Plan (DR 1.6.2.2.2-b).  The contractor shall train NASA selected civil service flight design personnel in flight design concepts and the use of flight design tools as agreed to between the contractor and NASA.

Products shall be delivered for the functional areas of: Ascent, Orbit (including rendezvous and proximity operations), Descent, Navigation (ground and on-board), Flight Integration, and post flight reconstruction.  These products are fully described in Flight Design Handbook (FDHB) (FDD-FDHB-R-001).  The ISSP Flight Design is a Government Accountable Function and the products are described in the GAFD and in DM-WI-3303 (ISS Flight Design Handbook).  The contractor shall develop improvements and efficiencies in product development processes and shall provide complete product definitions and development processes in a Flight Design Handbook and Product Glossary (DR 1.6.2.2.2-c).  The contractor shall provide recommendations for new capability development based on the resolutions of in-flight anomalies.

Products shall be delivered per an appropriate number of cycles consistent with the mission requirements as defined by NASA.  Changes can occur during the flight production template process, and this may require all or part of the production process cycles to be repeated.

##### 1.6.2.2.3	FLIGHT DESIGN SOFTWARE

The contractor shall sustain all flight design and analysis software, including software used in Mission Control in support of flights.  The contractor shall provide software standards (DR 1.6.2.2.3-a) and configuration management plans (DR 1.6.2.2.3-b).  The contractor shall provide documentation for individual software applications and document changes to these applications as they are required (DR 1.6.2.2.3-c).  The contractor shall provide a Flight Design and Dynamics (FDD) Data Management System, Data Administration Plan for how FDD manages data and databases owned by FDD, residing on the IPS and MCC computer platform (DR 1.6.2.2.3-d).  The contractor shall develop, implement and maintain a Flight Design and Dynamics Software Engineering Strategic Plan which sets forth goals and strategies for improving these systems (DR 1.6.2.2.3-e).  The contractor shall perform the tasks required for software porting, rehosting, and validation in support of Integrated Planning System (IPS) equipment Replacement and MCC Workstation Operating System Rehost projects.

The contractor shall perform the tasks for rehosting the MCC Flight Operations application software inventory, supporting data, and required testing and validation for operational usage and operational readiness.

#### 1.6.2.3	FLIGHT PLANNING

The contractor shall generate/maintain all generic planning databases, flight specific planning databases and increment planning databases (ISS).  The contractor shall generate the Attitude Timeline (ATL) and develop pointing procedures/techniques and pointing data (DR 1.6.2.3-b).  The contractor shall provide ATL compatibility assessment reports (DR 1.6.2.3-b).  The contractor shall document pointing and planning tools software requirements and develop required applications.  The contractor shall provide planning tool development requirements and system user testing.  The contractor will provide institutional attitude and pointing support for ISS and STS planning and real-time operations for MOD requirements.

The contractor shall prepare for flight/mission execution.  Preparation for flight execution includes vehicle design and operations integration, with respect to flight design, requirements development for selected flight control/training tools and facilities, requirements for operations application software development, user verification and checkout of selected application software, development and review of flight selected operations console procedures.  The contractor shall perform flight design related Orbiter consumable analysis (propulsive and non-propulsive), thermal analysis, robotics analysis in support of multi-program flight design, ISS resource analysis, and ISS electrical power analysis.  The contractor shall sustain all flight systems operations user application software, including software used in support of systems flight design, analysis, planning, training, and flight control.  The contractor shall perform flight control systems technical assessments for the required technical forums.  The contractor shall provide the applicable products (DR 1.6.2.3-d).  The contractor shall develop and sustain all flight systems operations user applications software, including software used in support of systems flight design, analysis, planning, training, flight control and ISS ground  displays.  The contractor shall perform the tasks for the transition and sustaining engineering of the SFS User applications for the Generic Command Server of the ISS.

#### 1.6.2.4	CARGO INTEGRATION

The contractor shall provide Shuttle payload technical assessments (DR 1.6.2.4).  The contractor shall develop payload and cargo test assessments and reports.  The contractor shall develop documentation for technical payload forums and develop payload annex requirements (DR 1.6.2.4).

The contractor shall document mission control facilities requirements definition and perform requirement implementation (DR 1.6.2.4).

#### 1.6.2.5	FLIGHT CREW

The Flight Crew is responsible to the Shuttle and ISS Programs for certain in-line tasks.  These tasks include providing Flight Crews to execute the missions planned in the Shuttle and ISS manifest; providing Flight Crew input to the development and assessment of new or changing requirements in the two Programs, including participating in development, execution, and evaluation of human piloted tests in simulators; and providing Flight Crew input to the resolution of operations related issues in the Programs.  The contractor shall provide specific products and services for the Flight Crew to use in the accomplishment of these in-line tasks.

The government will lead and be accountable for new capability development and certain non-mission specific programmatic support.  The contractor shall provide support of such government accountable functions which include but are not limited to Shuttle upgrades, NASA’s Astronaut appearance function, JSC’s Flight Crew Scheduling function, and NASA requirements documented in the Astronaut Flight Crew Family Support Plan (JSC 23275).  The contractor shall further support government accountable functions by providing the products and services described in sections 1.6.2.5.5 and its subparagraphs, 1.6.2.5.6, and 1.6.2.5.7.  Contractor participation in these functions shall be specified via technical direction.

The contractor shall develop alternatives to those products and support tasks that are more efficient and effective by taking advantage of synergies across the Program(s), by utilization of new technology and tools, by consolidation of functions, or by other means.  The contractor shall provide technical evaluations of the crew operational and safety impacts of specific, identified changes to the ISS Flight software.  The contractor shall perform the tasks for the maintenance and sustaining engineering for the software applications used for Astronaut Appearances tracking and routing and Astronaut scheduling.

##### 1.6.2.5.1	PROGRAM REQUIREMENTS DEVELOPMENT/CHANGE TECHNICAL ASSESSMENTS

The contractor shall provide reports, assessments, and technical evaluations of Program changes that have potential impact to crew procedures, safety, or operations.

The contractor shall manage the Change Request (CR) review process for the Flight Crew, including routing of CRs for Flight Crew evaluations and maintaining an existing database of all such reviewed CRs for boards (or their successors).

The contractor shall be aware of Flight Crew official positions on systems level hardware, software and operational procedures changes affecting the crew.

The contractor shall evaluate all flight software discrepancy reports and user/operational notes for crew operational and safety impacts.  During the conceptual design of each new OI, the contractor shall evaluate the crew operational and safety impacts of concept proposals for software changes.  The contractor shall determine the flight software code and other resource impacts of Flight Crew proposed changes to allow the Flight Crew to develop its priorities for changes prior to the baselining of each new OI.

The contractor shall provide technical evaluations of the crew operational and safety impacts of specific, identified changes to Space Shuttle hardware or operations.

For primary payloads, the contractor shall deliver the payload requirements for on-board crew displays.

The contractor shall initiate and present changes for a wide range of hardware, software and operations that affect the crew.

The contractor shall deliver briefings to assigned Flight Crew.

##### 1.6.2.5.2	SHUTTLE TRAINING AIRCRAFT SUPPORT

The contractor will be responsible for the maintenance and resolution of anomalies of rotational hand controller (6) and surface position indicator (5) equipment used by the Shuttle Training Aircraft, which is operated by the NASA Aircraft Operations Division, resulting from normal training activities, including the identification of faulty components, procurement and/or fabrication of replacement parts as necessary, and maintenance of equipment within operational performance envelopes.

##### 1.6.2.5.3	EXPEDITION CREW SUPPORT

The contractor shall develop and manage workshops and seminars that address issues associated with the long duration space flight required for ISS operations.  The contractor shall assist in the development, implementation, and management of various field exercises designed to prepare astronauts to be suitable candidates for Shuttle or long duration ISS space flight.  The contractor shall develop training plans, evaluations, and other documentation to support this effort.

##### 1.6.2.5.4	FLIGHT CREW EQUIPMENT (FCE) INTEGRATION

The contractor shall manage the requirements of the Flight Crew for FCE and establish and maintain coordination between the Flight Crew and hardware suppliers for FCE.

The contractor shall initiate Flight Crew requested changes and present FCE CRs representing the assigned flight crew FCE requirements to the appropriate boards, and shall provide status to the crew members on CRs affecting their equipment.

The contractor shall participate in the development of requirements for provisioning, stowage, and manifesting of hardware and crew items and equipment.  The contractor shall be responsible for tracking Astronaut Office accountable flight hardware such as the Astronaut watches.

##### 1.6.2.5.5	OPERATIONS DEVELOPMENT FOR ISS

The contractor shall produce specific products for the Flight Crew to use in the accomplishment of the ISS in-line tasks.

###### 1.6.2.5.5.1	FLIGHT CREW TRAINING DEVELOPMENT

The contractor shall coordinate Flight Crew input into all crew training plans, flows, curricula, and facilities, identify and document crew issues and crew positions, disseminate Flight Crew positions to the relevant IPT and propose areas requiring developmental test objectives (DTO) or risk mitigation experiments (RME).  The contractor shall provide reports and assessments of operational impacts of training issues.

###### 1.6.2.5.5.2	RESERVED

###### 1.6.2.5.5.3	ISS ASSEMBLY, SYSTEM AND UTILIZATION OPERATIONS ASSESSMENT AND TESTING

The contractor shall provide the Flight Crew with reports, assessments, and technical evaluations of all ISS assembly operations and concepts, plans, tasks, and procedures; integrated operations scenarios; flight rules; system, module, and payload designs including functional descriptions, drawings and schematics; change notices that affect crew-related requirements or implementation; Flight Crew equipment support systems including habitability support; and crew displays and controls.

The contractor shall develop and review test plans for ISS systems, payloads, tools, and procedures that require ground-based testing.  The contractor shall coordinate crew participation in such tests and document the results.

The contractor shall prepare DTO or RME flight documentation and postflight test results for ISS systems, payloads, tools, and procedures that require a flight demonstration.

###### 1.6.2.5.5.4	RESERVED

###### 1.6.2.5.5.5	COMMON DISPLAY DEVELOPMENT

The contractor shall coordinate and consolidate all Flight Crew requirements and deliver the results to the Common Display Development Team (CDDT).  The contractor shall ensure the resultant requirements are in accordance with CDDT specifications.

###### 1.6.2.5.5.6	RESERVED

###### 1.6.2.5.5.7	RESERVED

##### 1.6.2.5.6	SHUTTLE/ISS INTEGRATION

The contractor shall provide the Flight Crew with on-orbit capability assessments for ISS assembly and operations tasks involving the Shuttle.  These assessments shall include evaluations.  The contractor shall develop and review test plans for any SSP/ISS operations that have been identified as requiring ground-based tests (including but not limited to EVA, robotics, rendezvous/proximity operations).  The contractor shall coordinate crew participation in such tests and document the results.

The contractor shall prepare DTO/RME flight documentation and flight test results reports for flown DTO/RMEs.

##### 1.6.2.5.7	LIBRARY, DATABASE, AND DOCUMENTATION MAINTENANCE

The contractor shall provide support for the Flight Crew databases and library.

#### 1.6.2.6	CREW/VEHICLE INTEGRATION AND TESTING

The government will lead and be accountable for new capability development.  That portion of 1.6.2.6 - Crew/Vehicle Integration and Testing related to the ISS will require and consist of such new capability development.  Contractor participation shall be specified via technical direction.  As these tasks mature and become more standardized, they can, at the discretion of the government, be transitioned from government to contractor accountability.  The contractor shall be accountable for the Space Shuttle portion of 1.6.2.6 due to its maturity.

The contractor shall provide the operations interface between JSC flight operations in-line tasks and processing or launch operations at KSC and ISSP international partner sites.  The contractor shall implement the Vehicle Integration Plan for Space Operations (JSC 17519A).

The contractor shall, as required by NASA, provide on-site staff in Kazakhstan, Russia, and at facilities of the international partners in support of prelaunch testing, integration, and other activities preparatory to the launch of ISS elements.

#### 1.6.2.7	DATA COLLECTION/ RECONFIGURATION

The contractor shall operate and maintain the ISS MOD Avionics reconfiguration tools and processes that will generate command, telemetry, and display products required to reconfigure flight, Orbiter Interface Unit (OIU), and ground facilities; shall provide sustaining engineering support; and shall support the development of recon tools through development of operations concepts document, RID review of Level B requirements, and User Acceptance Test (UAT).  Production processes include data management services, production and operations support, and development and maintenance of related documentation.

The contractor shall provide for the collection of requirements and generation of products for the Mission Control Center (MCC) and provide POCC requirements and configuration coordination.

The contractor shall support rapid development of technology prototypes for proof of concept studies and small software development efforts specifically relating to ISS space and ground systems displays and controls, and advanced shuttle displays and controls.  Included in this activity are analysis and evaluation of advanced technology, and command and control concepts.

The contractor will implement, maintain, and operate a reconfiguration platform environment to support data and applications testing, process development and certification, and problem assessment for ISS reconfiguration activities.  The contractor shall integrate MOD inputs to ISS Avionics Flight Software and data to include both issues resolution and change traffic processing; and shall perform associated technical schedule integration.  The contractor will incorporate and integrate all IMARS tool updates as defined by NASA.  The contractor will perform tasks for data and applications testing, process development and certification, procedure/product generation and problem assessment for ISS Avionics Reconfiguration activities.

#### 1.6.2.8	LAPTOPS

The contractor shall provide ground and on-orbit ISS Laptops support.  This includes engineering, integration, software application development and sustaining activities, real-time operational support, and ISS Laptops manifesting.

#### 1.6.2.9	FLIGHT DIRECTOR OFFICE

##### 1.6.2.9.1	FLIGHT RULES

The contractor shall develop, maintain, and distribute Flight Rules documents (DR 1.6.2.1.1).  This task includes associated support to various meetings and reviews used for developing and evaluating Flight Rules including, but not limited to, Flight Rules Control Board (FRCB), Flight Techniques meetings, Joint Operations Panels (JOPs), and Flight Operations Reviews (FORs).

##### 1.6.2.9.2	ADMINISTRATIVE MEETINGS

The contractor shall provide administrative meeting logistical help for various meetings including, but not limited to, MOD Flight Readiness Reviews (FRRs), Flight Techniques Panel (FTP) meetings, Joint Operational Panel (JOP) meetings, MOD Products Integration Board (MPIB) meetings, and International Display and Graphics Standards (IDAGS) meetings.

##### 1.6.2.9.3	PROGRAM INTEGRATION

The contractor shall participate in the coordination and review of Space Shuttle Program and Station Program change request evaluations (including tracking of actions, issues, anomaly resolutions, and change documentation).  The contractor shall provide technical inputs to the Mission Operations Directorate (MOD) representatives for the various Shuttle and ISS Programmatic Boards, associated sub-boards, and panels.  The contractor shall maintain and distribute the Flight Control Operations Handbook.

##### 1.6.2.9.4	SAFETY INTEGRATION

The contractor shall provide assessments and recommendations on MOD payload safety requirements and compliance.  This includes safety issue resolution, real-time safety analysis, and safety knowledge for various pre-flight planning meetings (e.g., Joint Operations Panels).  The contractor shall facilitate and integrate the review and evaluation of the ISS safety operational hazard controls assessment process and shall document results of those evaluations in the Operational Controls Agreement Document (OCAD) per ISS assembly flight.  The contractor shall provide assessments and recommendations on orbiter, ISS, and payload design/requirements, payload procedures/flight rules, Integrated Cargo Hazard Analysis (ICHA), Integrated Safety Verification Reports (ISVRs), safety data packages (SDPs), test assessments, reports, and development test reviews.  The contractor shall participate in payload working groups, reviews, control boards, and panels as needed.

### 1.6.3	RESERVED

### 1.6.4	FLIGHT OPERATIONS SYSTEMS AND EQUIPMENT

The contractor shall manage, operate, and maintain the systems in Exhibit 1.6.4-A in support of flight operations in the SSP and ISSP.  The contractor shall ensure flight readiness for all flight operations systems and equipment (DR 1.5.2.4).

The contractor shall modify, upgrade, and improve the performance of the systems and equipment in Exhibit 1.6.4-A.  The contractor shall obtain NASA approval for all modifications resulting in an architectural change.  The contractor shall, as directed by the government, provide project management and development plans (DR 1.6.4-a), and implement system upgrades and new capabilities required by vehicle/mission changes additions, obsolete and NME equipment replacements, and operational efficiencies.

The contractor shall establish agreements with non-SPOC users of Flight Operations Systems and Equipment for services required to satisfy SSP and ISS program requirements.  These agreements shall be documented and signed by all participants.

The contractor shall provide software sustaining engineering and perform specific programming related tasks, including documentation development for the advanced Control Center technology project.

The contractor shall maintain, operate, and perform sustaining engineering and logistics for the Space Station Training Facility (SSTF) and the Part Task Trainer (PTT) and the American Segment Trainer (AST).

The contractor shall perform tasks to implement the Astronaut and Flight Controller capability in the SSTF and PPT for the new ISS Regenerative Environmental Control and Life Support System (ECLSS).

The contractor shall perform tasks to implement the International Space Station (ISS) Node 3 (N3) training capability for the SSTF.

Management and Integration

The contractor shall provide management, integration, and system engineering functions for all flight operations systems and equipment in Exhibit 1.6.4-A.  The contractor shall develop, implement and maintain a Management Plan that addresses all systems and key operations tasks.  The contractor shall provide an Information Technology Acquisition Plan (DR 1.1.4.1-b).

The contractor shall establish external management interfaces and external interface agreements as well as any other management interfaces necessary for operations (DR 1.6.4-c).

The contractor shall develop, implement and maintain a metrics package (DR 1.6.4-d), that addresses each system/process, for measuring key aspects of performance.

Maintenance and Operations

The contractor shall provide maintenance and operations services for all flight operations systems and equipment in Exhibit 1.6.4-A.

The contractor shall provide maintenance of the government computer systems and shall operate the computer equipment including any computer equipment added or changed during the contract period.  The contractor shall operate the tape libraries and tape silo automated storage systems, and coordinate data information retention and accountability with other libraries or archival facilities provided and operated by other JSC contractors or government personnel.

Hardware Sustaining Engineering

The contractor shall provide sustaining engineering and modification of the flight operations systems hardware in Exhibit 1.6.4-A. The contractor shall design modifications to the baseline systems including requirements, functional design, and documentation.  The modifications shall be based on vehicle/mission changes/additions, obsolete equipment/component replacement, and operational efficiency improvements.

The contractor shall conduct and schedule design reviews for all appropriate levels of change.  The contractor shall provide a Functional Design Review (FDR) Report (DR 1.6.4-e).  System or configuration changes that do not affect the functional capability of a system or the hardware/software architecture do not require formal design reviews.

The contractor shall provide continuing system engineering support for systems during their operational lifetime.  This support shall encompass all technical support beyond normal operation and maintenance.

Software Sustaining Engineering

The contractor shall maintain commercial off-the shelf software (COTS) and maintain and modify custom software for the flight operations systems in Exhibit 1.6.4-A.  This includes selected flight controller user software.

The contractor shall develop and sustain all flight systems user applications software including software used in support of SSP and ISS systems flight design, analysis, planning, training, and flight control.  This includes the development and maintenance of user workstation applications and displays for Mission Control Center (MCC) and Integrated Planning System (IPS) platforms.

The contractor shall conduct and schedule functional design reviews for all appropriate levels of changes.  The contractor shall provide a FDR report (DR 1.6.4-e).  System or configuration changes that do not affect the functional capability of a system or the hardware/software architecture do not require formal design reviews.  The contractor shall maintain software documentation throughout the development and maintenance of software systems.

The contractor shall define procedures to establish and maintain software configuration control, discrepancy resolution, and modification definition and implementation.  The contractor shall provide sufficient detail to establish the applicability or exceptions of the plan to the various types of software (mission/non-mission, systems/applications, etc.).  The contractor shall provide integration of software and associated mission reconfigurations as development is completed.

Integration and Installation

The contractor shall integrate and install equipment, software, and reconfiguration products produced or procured  by the development contractor for flight operations systems in Exhibit 1.6.4-A.  The contractor shall determine integration schedules that ensure facility availability and installation schedules are sufficient to support the delivery commitments of the development contractor.  The contractor shall integrate support during all phases of a development project which will require multiple interfaces with the government and the development contractor.  The contractor shall work with development contractors to establish an agreement that defines the division of roles and responsibilities regarding installation, integration, maintenance, and operation activities; and that defines the services that will be provided to development contractors.  Agreements shall be documented and signed by all participants.

Flight Operations Logistics

The contractor shall perform logistics for flight operations.  The contractor shall maintain a fully operational logistics system.  The contractor shall provide transportation, shipping, receiving, warehousing, and distribution services.  The contractor shall provide the necessary level of stand alone, Flight Operations unique logistics to support all Flight Operations tasks.  The contractor shall define, assess, and ensure that spare parts and consumables are procured or supplied for Flight Operations Simulators, Trainers, and related support equipment at JSC.

#### 1.6.4.1	MISSION CONTROL CENTER (MCC)

The contractor shall develop, maintain and modify user interfaces vehicle-specific user application software and configuration scripts for user-configurable software required to support command and control capabilities for mission operations for SSP and ISSP (including Group Administration functions for the HSG in Mission Control Center-Moscow (MCC-M), and development and maintenance of software applications to monitor crew health and environment aboard the ISS).  The contractor shall ensure SPOC-generated software to be integrated in the MCC is compliant with MCC standards.  The contractor shall ensure that critical software is compliant with NASA critical processor policies.  The contractor shall develop, maintain, and conduct a training process for MCC programmers and group administrators (GA) according to MCC standards.  In addition, the GAs shall be certified to meet common Flight Operations standards.  The contractor shall provide mission specific baseline management and control.  The contractor shall perform tasks for the ISS Program in the areas of ISS Ground System Integration, including, but not limited to, development of requirements and integration procedures, International Partner integration, and Ground Segment verification.

The contractor shall perform additional Software Sustaining Engineering tasks for Manual Procedures Viewer (MPV), International Procedure Viewer (iPV), On-board Short-Term Plan Viewer (OSTPV), and workflow applications.

##### 1.6.4.1.1	RESERVED

##### 1.6.4.1.2	RESERVED

#### 1.6.4.2	INTEGRATED TRAINING FACILITY (ITF)

The ITF consists of hardware, platform software (custom and COTS), and mission specific application software required to provide flight crew and flight controller part task training, standalone and integrated simulations and testing capabilities for the mission operations in support of the SSP and ISS.  The contractor shall document procedures for maintenance and operations of training facilities within the ITF SSOH (DR 1.6.4.2-a).  The contractor shall perform the tasks required to produce payload mockups.  The contractor shall be responsible for the maintenance and operations of the Shuttle Mission Training Facility (SMTF), Flight Operations Trainers (FOT), and Space Station Training Facility (SSTF).

#### 1.6.4.3	INTEGRATED PLANNING SYSTEM (IPS)

The contractor shall provide mission specific baseline management and control.  (See exhibit 1.6.4-A, Flight Operations Systems.)

#### 1.6.4.4	SOFTWARE PRODUCTION FACILITY (SPF)

The SPF consists of hardware, platform software (custom and COTS), and mission specific application software required to provide payload/vehicle requirement collection, integration, and validation support; MCC console information reconfiguration; SMS training information reconfiguration; flight software development support, and data and flight software reconfiguration, and testing capabilities for the mission operations in support of the Space Shuttle.

Changes to SPF hardware and software shall be coordinated with affected SPF users.  Change concurrence shall be obtained prior to implementation from affected non-SPOC SPF users.

##### 1.6.4.4.1	RESERVED

##### 1.6.4.4.2	SPF-UNIQUE INSTALLATION SERVICES

The contractor shall provide installation services for flight software development.  The estimated minimum standard for notification by the development contractor, of the requirement for installation is 30 days.

#### 1.6.4.5	RESERVED

##### 1.6.4.5.1	RESERVED

##### 1.6.4.5.2	RESERVED

#### 1.6.4.6	RESERVED

#### 1.6.4.7	RESERVED

#### 1.6.4.8	RESERVED

#### 1.6.4.9	OPERATIONS SUPPORT SYSTEMS

The contractor shall provide the services and materials required to support the management and operations for all technical systems used in flight operations.  Included in this support are Systems and Project Engineering, Maintenance and Operations for multiple facilities, Advanced Technology Development, and Fabrication Services.

### 1.6.5	NASA MANAGED MISSION DESIGN, PREPARATION, AND EXECUTION SUPPORT

The government will lead and is responsible for the technical execution of all operations related activities of Flight Control Teams (FCT) which will be comprised of both government and contractor personnel.  The contractor shall participate in flight control teams for both the SSP and ISSP.  Real time console support provided by those teams during mission periods shall be either on-call or continuous mission support.  Real time support encompasses all aspects of flight control, from selected prelaunch planning through ascent, orbit, and landing for Shuttle flights, ISS assembly missions, and for continuous operations for ISS increments.  The contractor’s organization and personnel shall be fully responsive to the FCT's requirements and direction.

Contractor flight control team participation includes both Contractor Accountable Functions (CAF) and government Accountable Functions (GAF) for the flight control team positions.  Nothing herein shall be deemed to limit the contractor’s obligations under the contract.  The contractor will supply all personnel required to support CAF flight control team positions.  Those personnel will be fully trained and certified in accordance with established training and certification requirements.  The contractor shall  document CAF accountable console products and processes. NASA/contractor agreements for GAF task execution shall be specified in the Government Accountable Functions Directive (GAFD) and reported consistent with Flight Operations Metrics requirements.  The skill mix, size and split between government and GAF contractor participation will be established through concurrence with the annual operating plan.  The contractor shall perform flight control functions for SSP and ISS missions as documented in the Fiscal Year (FY) Government Accountable Functions Directive (GAFD).

The contractor shall participate in the following flight control team functional areas:  Flight Systems, Extravehicular Activity (EVA), Robotics, Flight Planning/Payloads or Cargo/Assembly, Flight Design and Dynamics, International partners’ coordination, International Operations and other areas as specified by the government.  This participation includes both execution of flight and mission operations and requisite flight preparation.  Specific examples of contractor participation include development and execution of flight plans and ISS mission plans; ISS integrated testing and verification; development and maintenance of the ISS operations nomenclature; development, training, and execution of operational generic and flight-specific EVAs; vehicle design and operations integration; operations requirements development for flight controller training tools and facilities; operations application software verification and checkout; development of console reference and real-time support products; EVA/Robotics and payloads mission integration; FDF/ODF/Safety Process Integration; development and execution of flight controller mentor training; pre- and post- flight analysis; pre-mission facility checkout; and ISS assembly Integration.  Flight controllers shall also participate in the development of new operations concepts and requirements for the SSP and ISSP, including the development of new technology prototypes and advanced flight control software applications.  Training for all flight controller personnel is specified in SOW section 1.6.1.2.  Both government and contractor (CAF and GAF) flight controllers shall be directly involved in the definition of training requirements.  The government will also certify flight controllers for specific MCC real-time monitoring, analysis, command, and control operations.  In addition to government certification requirements, the contractor shall certify flight controllers for CAF FCT positions.  The contractor shall provide flight control team functions at Mission Control Center - Moscow (MCC-M) for the Houston Support Group (HSG) through the period of the contract [(including providing Operations Data File (ODF) coordination to integrate the joint data file requirements for implementation for ISS missions)].  The contractor shall provide the IP Segment Specialist flight control team functions at the IP Mission Control Centers (Col-CC, ATV-CC, and SSIPC) for the Houston Support Group through the period of the contract as documented in the Fiscal Year (FY) Government Accountable Functions Directive.

The contractor shall train NASA selected civil servant personnel in the CAF support positions as directed by NASA.

#### 1.6.5.1	FLIGHT SYSTEMS

The contractor shall provide flight control team functions to accomplish vehicle and flight systems operations as required to assure safety and mission success (including H-II Transfer Vehicle (HTV) and Autonomous Transfer Vehicle (ATV).  Requisite vehicle and flight systems flight control team functions include: Data Processing Systems; Command and Data Handler Systems; Instrumentation, Communications and Tracking Systems; EVA; Robotics Systems; Mechanical Systems; Booster Systems; Guidance Navigation and Control Systems; Propulsion Systems; Motion Control Systems; Electrical Power Systems; Environmental Control, Life Support, Thermal Systems; Mechanical/Structures, Logistics and Maintenance Systems; Shuttle In-flight Maintenance; and ISS Resource Analysis.  Inherent in these functions are the maintenance and development of associated ground and crew procedures and ground computer operations.  Also, flight controllers shall participate in EVA design and training, and new operational capability projects.  The contractor shall perform Integrated Verification and Testing for ISS vehicle and ops facilities.  The contractor shall develop ISS Operational products to support ISS (including Ground and Flight display and computation development; Flight software reconfiguration product development; command and telemetry definition; development of ISS ground and onboard procedures).  The contractor shall perform integration tasks for the ISS Program in the areas of robotics requirements.  The contractor shall perform tasks for the development of ISS procedures, flight rules, handbook drawings and displays.

The contractor will provide support for International Partner Integration both pre-flight and in real-time.  This includes Flight Control Support for the IP Segment Specialist, Ops Lead, and Remote Interface Officer positions.

The contractor shall perform the tasks for the integration and management of SSTF load development, ISS flight specific Mission Configuration Tests and perform the role of focal point for IP mission preparation activities.

The contractor shall perform tasks to develop emergency procedures, flight product development, pre-launch test and integration, and crew training material for the ISS Node 3.

The contractor shall perform tasks to develop emergency procedures, flight product development, pre-launch test and integration, and crew training material for the ISS Environmental Control and Life Support Systems (ECLSS).

The contractor shall perform tasks for the Autonomous Transfer Vehicle (ATV) operations integration to the ISS (including planning and execution of ATV missions, produce integrated flight products, integrate multi-element procedure development and testing, and integrate European International Partner flight controller operations with MOD flight control elements.

The contractor shall perform tasks for the H-II Transfer Vehicle (HTV) operations integration to the ISS (including planning and execution of HTV missions, produce integrated flight products, provide independent monitoring of HTV, integrate multi-element procedure development and testing, and integrate JAXA International Partner flight controller operations with MOD flight control elements.

The contractor shall perform tasks for EVA integration operations with Russian Orlan suits (including EVA planning and operations product development, EVA systems and procedures integration for USA and Russian EVA hardware, EVA crew training in Star City, and flight control console operations in MCC-Moscow during EVA operations).

#### 1.6.5.2	FLIGHT PLANNING/CARGO/ASSEMBLY

The contractor shall perform flight control team functions to accomplish flight planning; cargo transfer operations; ISS inventory development and maintenance, both pre-increment and real-time support; and ISS Operations Planning activities and assembly operations as required to assure safety and mission success. Requisite flight planning, payloads, and assembly flight control team functions include: flight and mission activity planning; payload operations and associated integration; assembly and checkout plan and operations; specialty flight phase support; attitude timeline and pointing; on-orbit inventory and storage.  Inherent in these functions are the maintenance and development of associated ground and crew procedures and ground computer operations (including RF LAN for ISS).  The contractor shall perform the activities for design Integration for ISS assembly mission strategic operations planning and assessments, design review support, Stage Integration Review support, and IP negotiations on operations data deliverable items which are associated with the ISS systems [{e.g., Node 3, Centrifuge Accommodations Module (CAM), etc.}].  The contractor will provide support to the Assembly and Checkout Officer (ACO) team which will include, but not be limited to, systems integration for the shuttle-carried ISS hardware, including Columbus and JEM, the Autonomous Transfer Vehicle (ATV), the H-II Transfer Vehicle (HTV), and additional transfer vehicles as required.  The contractor shall provide ISO and CIO activities for real-time operations of the ISS during crew wake up.  Perform off-console inventory management and updates to the IMS databases for both ground and on-orbit computer system including response to critical discrepancy reports and modifications to improve on-board efficiency of the IMS.  Contractor ISO activities will include, but not limited to tracking manifested hardware, stowage, transfer processes, database maintenance, Russian and US software integration, and crew concerns resolution.  Contractor CIO tasks will include, but not limited to the PLugin UTilization Officer (PLUTO) and ISO/MPSR positions.

The contractor shall provide continued development of the Inventory Management System (IMS) that requires resources to perform system upgrades, as well as, additional Software Sustaining Engineering when development is complete.  The PLUTO responsibilities will include, but not be limited to, the Operations Local Area Network (LAN), the Integrated Stations LAN, and the HAZMAT program.

The contractor shall support meeting logistics and documentation preparation in support of Flight Operations Reviews (FOR) and Flight Readiness Reviews.

#### 1.6.5.3	FLIGHT DESIGN AND DYNAMICS

The contractor shall perform SSP and ISSP flight control team functions to accomplish flight design and dynamics operations as required to assure safety and mission success. Requisite flight design and dynamics flight control team functions include: flight dynamics and trajectory control; onboard guidance and navigation; ground navigation and tracking; launch, ascent, and abort analysis; entry, landing and winds analysis; rendezvous and proximity operations analysis; landing operations coordination; and debris avoidance.  Inherent in these functions are the maintenance and development of associated ground and crew procedures, ground computer operations; development and maintenance of Training Guide documents specified in the GAFD; independent verification and test; system administration; and programming.  The contractor shall provide an SSP Flight Software Integration function and an ISSP Visiting Vehicle onboard display design function.  The contractor shall provide a dedicated team for performing independent verification testing (IVT) for Flight Design and Dynamics MCC ascent/entry/orbit displays and applications maintained within the Trajectory Operations Computer Software Support (TOCSS) laboratory.

The contractor shall support the overall flight design processes for mission operations for the ISSP, including development, integration, and operation of automated vehicles which are associated with the ISS.  These processes include flight design requirements development, flight design products generation, flight design post flight reconstruction, flight design process integrity data generation, flight design technical training, and flight design software sustaining engineering.

#### 1.6.5.4	FLIGHT OPERATIONS DEVELOPMENT

The effort defined herein shall be specifically authorized under the Program Provisioning Procedure as defined in H.35, entitled Provisioning Procedures.  The contractor shall perform tasks as defined in specific supplemental agreements and PPCOs, and as documented in the Program Provisioning Task Book (PPTB).

#### 1.6.5.5	FLIGHT DIRECTOR OFFICE

The contractor shall perform the real-time operations functions of the ISS Spacecraft Analysis (SPAN) Manager and Shuttle SPAN Manager console positions.  The contractor shall accomplish flight objectives, ensure flight safety and mission success, and develop all technical console operations documentation.  Development and integration of mission operations concepts, plans, and integrated Anomaly and Chit processing philosophies for the Mission Control Centers in Houston and Moscow (MCC-H and MCC-M) and other International Partner centers will be conducted to fit current or planned vehicle operations.  Shuttle SPAN Manager real-time functions shall be a combination of NASA and contractor personnel.

## 1.7	NASA MANAGED ACTIVITIES

The contractor shall participate in NASA-managed activities as addressed in the following subsections.  Such participation shall be as specified in appropriate technical direction, including concurrence with annual SSP and ISSP operating plans.

### 1.7.1	SPECIAL STUDIES AND DEVELOPMENT PROJECTS

The contractor shall participate, when required, in government-initiated SSP special studies and development projects, as follow:

- Development of requirements for initial concept development; design reviews providing technical assessments and evaluations as appropriate to insure that the design meets the requirements.

- Engineering services (including design), procurement, fabrication, integration, support to integration by another contractor, installation, support to installation by another contractor, activation, validation, and turnover activation related to safety, performance and obsolescence upgrades; e.g., GSE.

- Non-recurring tasks and efforts such as requirements development, analysis, and assessments related to SSV/Cargo and SSV/ISS integration and to integrated SSV enhancements.  Included in this activity are analyses required to define generic induced environment design and certification envelopes and all systems analyses required to demonstrate compliance with all SSP requirements.

- The contractor shall conduct design studies, produce engineering drawings and associated list(s), configuration documentation, installation instructions, performance verification requirements and specifications, and acceptance data packages for hardware in compliance with NSTS 07700-10-MVP-01, Space Shuttle Master Verification Plan.

- The contractor shall design, develop, produce, verify, and deliver certified cargo bay and crew compartment cargo integration hardware to satisfy Shuttle manifest requirements.  The contractor shall produce design requirements definition documentation (DR 1.4.1.5.1-a); perform design and analyses (stress, dynamic, avionics/electrical, thermal, safety, reliability, etc.; conduct design reviews; fabricate, assemble, and integrate the hardware; perform design requirements verification; and provide certification documentation (DR 1.4.1.5.1-b and DR 1.4.1.5.1-c).  The contractor shall produce engineering drawings, configuration documentation, safety and reliability reports, and performance verification requirements and specifications.  The contractor shall provide acceptance data packages (DR 1.3.3.1) for cargo integration hardware transferred to external customers.  The contractor shall provide cargo integration hardware in compliance with the latest version of the Standard End Item Specification (SEIS) for Orbiter/Payload Integration Hardware, MJ073-0001, and unique Design Requirements Documents.  The contractor shall provide cargo integration hardware ground support equipment in compliance with the latest version of the Cargo Integration Hardware Ground Support Equipment Standard End Item Specification (GSE SEIS), MJO73-0010.

- The contractor shall provide support to the SSP/ISSP Joint On-Orbit Verification Review (JOVR) process and associated Joint Technical Working Groups (JTWG).  The contractor shall also support other joint working groups/teams as requested by NASA.  The contractor shall provide support to payload design analyses and payload design reviews as requested by NASA.

#### 1.7.1.1	KSC SHUTTLE DEVELOPMENT ACTIVITIES

The contractor shall participate, as required, in government initiated SSP program special studies and development projects.

#### 1.7.1.2	KSC CONSTRUCTION OF FACILITIES (CofF) ACTIVITIES

The contractor shall participate, as required, in government initiated CofF special studies and development projects.

### 1.7.3	RESERVED

### 1.7.4	PROGRAM REIMBURSABLES

The effort defined herein shall be specifically authorized under the Program Provisioning Procedure as defined in H.35, entitled Provisioning Procedures.  The contractor shall participate, when required, in government initiated projects ancillary to the SPOC.

### 1.7.5	SRB DEVELOPMENT ACTIVITIES

The contractor shall participate, as required, in government-initiated SRB program element special studies and development projects.

## 1.8	RESERVED

## 1.9	PROGRAM TRANSITION

Program Transition is that effort required to bring the Space Shuttle Program to a logical and orderly end.  Within this contract, Program Transition considers the planning, execution and reporting of activities necessary to initiate and execute the disposition of assets and capabilities that are no longer required for performance of the Space Shuttle mission.  This effort may include safing of facilities and equipment no longer required, studies of various end of Space Shuttle Program life scenarios, or accomplishment of some other end of life activities.  Effort associated with Program Transition shall be authorized per H.35, Provisioning Procedures.

### 1.9.1	RESERVED

### 1.9.2	RESERVED

## 1.10		CONSTELLATION BRIDGE SUPPORT

The contractor shall support Constellation work content in technical, operations, and processing functions common to both Constellation and the SSP.  The support may include:  concept development and trade analyses for flight operations trajectory planning, mission planning, development, integration and execution, and facilities and applications software planning; ground systems operations, maintenance, and modification; vehicle processing, test, and recovery operations; assembly and physical integration of Constellation test flight elements; mission preparation and planning, human spaceflight training, operations integration, and operations application development; systems and cargo engineering and integration support to Constellation Program architecture studies associated with shuttle-derived launch vehicles; and general Constellation studies.  Effort associated with Constellation Bridge Support shall be authorized per H.35, Provisioning Procedures.

## 2.0	RESERVED

## 3.0	RESERVED

ATTACHMENT J-1-A

SPACE PROGRAM OPERATIONS CONTRACT

STATEMENT OF WORK

EXHIBITS

1.1.1.1	Contingency Plans

1.4.9		Flight Crew Equipment Groups

1.5.5.1-B	SPDMS/IWCS Applications

1.5.5.2	SPOC Support to KSC Institutional Communications Contractor

1.6.4-A	SPOC Flight Operations Systems

| ATTACHMENT J-1-A EXHIBIT 1.1.1.1 Contingency Plans |  |
| --- | --- |
| NPD8710.1 | NASA Emergency Preparedness Program |
| NPD 8715.2 | NASA Emergency Preparedness Plan Procedural Requirements |
| NPD 1040A | NASA Continuity of Operations |
| NMI 8821.1 | Mishap Reporting and Investigation |
| NPR 8715.3 | NASA Safety Manual |
| NPR 8621.1 | NASA Procedural Requirements for Mishap Reporting, Investigating, and Recordkeeping |
| CAP SFO | Agency Contingency Action Plan for Space Flight Operations |
| NSTS Directive 96B | Shuttle Contingency & Operations |
| NSTS 07700, Vol. VIII, App. D | Mission Management Team |
| NSTS 07700, Vol. VIII, App. G | Shuttle Ingress Landing and Post-landing Operations Responsibilities |
| NSTS 07700, Vol. VIII, App. H | Shuttle Contingency Planning and Operations Responsibilities |
| NSTS 07700, Vol. VIII, App. I | Orbiter Prelaunch and Landing Contingency/Rescue Operations Responsibilities |
| NSTS 07700, Vol. VIII, App. R | Space Shuttle Program: Contingency Action Plan |
| NSTS 07700, Vol. VIII, App. S | Space Shuttle Operations: Transoceanic Abort Landing Orbiter Recovery Plan |
| NSTS 08218 | Intercenter Photographic and Television Analysis Contingency Action Plan |
|  | STS Security Classification Guide |
| STDN 550.10 | NSTS Emergency MCC Interface Procedures |
| OSF-SFO-PASCP | STS Public Affairs Spaceflight Contingency Plan |
| JSC 23275 | Astronaut Flight Crew Family Plan |
| JSC 23616 | FCOD- Space Shuttle Contingency Action Plan |
| NSTS 60549 | Space Shuttle Program Mission Evaluation Room Contingency Response Plan |
| 532-CAP-EMCC | SSP Emergency MCC Activation’s & Operations Procedures |
| SSC-PTO-001 | Stennis Space Center Contingency Action Plan |
| MSFC-SSCP-5-77 | Space Shuttle Contingency Action Plan |
| K-STSM-09.3.02 | KSC Space Shuttle Data Impoundment and Handling Plan |
| K-STSM-09.3.1 | Space Shuttle Program Operations Plan Flight and Ground Crew Rescue |
| KDP-KSC-P-1450 | KSC Contingency Action Procedure |
| KNPR 1040.3 | Kennedy NASA Procedural Requirements, Continuity of Operations |
| KSC-PLN-1705 | KSC Shuttle Program Contingency Procedural Plan |
| K-RQ-0001.21 | KSC Mishap Investigation Board and Committee Supporting Personnel |
| K-SF-0005.7 | National Resource Protection Plan for KSC |
| K-STM-12.4 | KSC Off-site Transportation Plan/DFRG |
| KVT-PL-0004 | SSP Emergency Egress System at LC-39 |
| KVT-PL-0008 | Operations Plan for Post-Cryogenic Loading Pad Access |
| USA 004376 | KSC Off-Site Operations Plan |
| SFOC GO 0022 | Convoy Operations Plan |
| KVT-PL-0016 | STS Operations Plan, Shuttle Emergency OTV |
| SFOC GO 0014 | KSC SSP Salvage Operations Plan |
| JHB 2000 | Consolidated Comprehensive Emergency Management Plan (CCEMP) |
| KPH-HB-1040.1 | KSC Shuttle Processing (PH) Hurricane Plan |
| NPR 8715.3 | KSC Safety Practices Procedural Requirements |
| OMI S0003 | ET Move and Mate SRBs |
| OMI S0007.500 | Shuttle Countdown-LPS |
| OMI S0007.600 | Shuttle Countdown-LPS |
| OMI S0026.500 | Shuttle Landing and Post Landing Convoy Contingency and Emergency Operations, DFR |
| OMI S0028.500 | Shuttle Landing and Post Landing Convoy Contingency and Emergency Operations, KSC |
| OMI S0027.500 | Shuttle Landing and Post Landing Convoy Contingency and Emergency Operations, WSSH AOA/EOM |
| OMI S0030 | Orbiter/ET Demate |
| OMI S0038 | Integrated Preparations for SSV/MLP Return to VAB |
| OMI B5303 and “dot” books | SRB Destacking Operations |
| EPD S9904 | Orbiter Processing Facility OPF 1/2/3/SSME Shop Emergency Procedure Document |
| EPD S9905 | Hypergol Maintenance Facility (HMF) Emergency Procedure Document |
| EPD S9906 | Alternate Landing Site EAFB/DFRC Emergency Procedures Document |
| EPD S9907 | Non-CONUS CLS Emergency Procedure Document |
| EPD S9908 | Launch Pad Emergency Procedures Document |
| EPD S9909 | Vehicle Assembly Building (VAB) Emergency Procedures Document |
| EPD S9910 | Emergency Preparedness Document for the O&C |
| EPD S9911 | Emergency Preparedness Document for the VPF |
| EPD S9926 | SRB Retrieval and Disassembly Facility Hangar AF Emergency Procedures Document |
| EPD S9929 | Rotation Processing and Surge Facility RPSF Emergency Procedures Document |
| EPD S9932 | TPSF Emergency Procedures Document |
| EPD S9934 | CRCA (Wiltech) Emergency Procedures Document |
| EPD S9935 | ARF Complex Emergency Procedures Document |
| EPD S9903 | Launch Control Center (LCC) Emergency Procedures Document |
| 3610 | DOD Manager’s Contingency Functional Plan |
| 3611 | DOD Manager’s Turnaround Functional Plan |
|  | DOD Manager’s STS Contingency Support Procedures Document |
| DOD 5200.1R | Information Security Program Regulations |
| ESMC Operations Directive (OD) No. 001 | Search & Salvage |
| ESMC Operations Directive (OD) No. 004 | ESMC Contingency Support |

ATTACHMENT J-1-A

EXHIBIT 1.4.9

FLIGHT EQUIPMENT GROUPS

Exhibit 1.4.9 describes the Flight Crew Equipment Groups supporting both the SSP and ISSP flight and training requirements.  This exhibit represents the broad categories of SPOC accountable Flight Crew Equipment and includes all approved processing items within the broad categories.  These categories include the associated Ground Support Equipment.  The end items referenced do not reflect a detailed listing of SPOC accountable FCE or authorized part numbers.   Within some groups only piece parts reside under contractor control and not the final end items.

(1)	Audio Headsets (e.g. VLHS, GTOE)

(2)	Audio Microphones (e.g. handheld, wireless, dosimeter)

(3)	Batteries (e.g. Alkaline, Lithium BCX, Silver Oxide)

(4)	Cabin Air Cleaner

(5)	Camera/Still Photography Equipment (e.g. cameras, binoculars, floodlights, lens, DC power supply)

(6)	CCTV Hardware (e.g. cameras, lens, blankets, PTU’s)

(7)	Crew Escape Equipment (e.g. ACES, EOS, Quick Donn Mask)

Note: Parachute packing excluded

(8)	Ergometer (e.g. stowage bag, tools, cover)

(9)	Food (e.g. pouches, trays, food warmer)

(10)	GFE cables (e.g. CCTV, camera, laptop, DC power)

(11)	Housekeeping and Hygiene (e.g. clothing, crew preference, kneeboard, flashlight)

(12)	IVA Restraints and Reach and Mobility Aids (e.g. foot restraints, handholds)

(13)	IVA Tools and Maintenance Equipment (e.g. IFM tools, tethers, Pin Kit, Hatch tool)

(14)	Laptop Computers ISS and SSP (e.g. computers, boards, power adapters)

(15)	Liquid Cooling (e.g. garment, jumper)

(16)	Orbiter Aft Fuselage Gas Sampler System

(17)	Recorders and Audio Equipment (e.g. cassette, CD)

(18)	Standard Switch Panel (e.g. closeout/deployment pointing panels, MPC)

(19)	Stowage Provisions (e.g. bags, Velcro kits, nets)

(20)	TCS /Lidar (e.g. TCS, night scope)

(21)	Video Equipment (e.g. orbiter camcorders, VCR’s, minicams)

(22)	Water Transfer Equipment (e.g. SORG, CWC, filters, hoses)

(23)	WBSAAMD/SAAMD (e.g. devices, connectors)

ATTACHMENT J-1-A

EXHIBIT:  1.5.5.1-B

SPDMS/IWCS APPLICATIONS

| BUSINESS ELEMENT | APPLICATIONS (may be modified as required) |
| --- | --- |
| Flow Requirements Management | IDMRD - Intermediate & Depot-level maintenance Requirements system OMRSD - OMRS Documentation OMRS/CP - OMRS Change Processing OMRS/FP - OMRS Flow Planning |
| Support Requirements Management | ASRS - Automated Support Requirements System |
| Flow Planning | OMRS/RA - OMRS RCN Assessment CAPSS - Computer Aided Planning and Scheduling System |
|  | GPSS - Ground Processing Scheduling System |
| Work Instruction Development | OMID - Operations and Maintenance Instruction Development WAVE – Work Authorization Validation Environment MAXIMO |
| Work Instruction Management | DILS - Deviation Index Logging System DACS - Document Accounting and Control System OMID - Operations and Maintenance Instruction Development OMIE - Operations and Maintenance Instruction Engineering PWE/CM - Paperless Work Environment Configuration Management WILMA - Wire List Maintenance System Documentum MAXIMO |
| Task Scheduling | GPSS - Ground Processing Scheduling System IOS TPSS – Thermal Protection Scheduling System |
| Material Scheduling | PeopleSoft Production Planning |
| Task Status and Tracking | IOS - Integrated Operations Systems WAVE MAXIMO |
| Work Package Build | OMID - Operations and Maintenance Instruction Development PeopleSoft PWE - Paperless Work Environment |
| Work Package Management | AMDCS - Automated Management Document Control System DACS - Document Accountability and Control System PeopleSoft |
| Work Package Execution | DC - Data Collection SFC/PAR - Shop Floor Control/ Performance Analysis Reporting CATS – Constraint Automated Tracking System FAST – CPT Flow Automation System Tracking – Carrier Panel Tracking FAST – CFCT Flow Automation System Tracking – CFC Tracking FAST – CT Flow Automation System Tracking – Chemical Tracking FAST – TCS Flow Automation System Tracking – Blanket Removal & Installation Tracking FAST – TTS Flow Automation System Tracking – Tile Tracking & Operations Tracking FAST – TC Flow Automation System Tracking – Tool Tracking DART – Disconnect Automated Resources Tracking TSG - Tile Step and Gap |
| Parts & Materials Management | ALRUTS - Automated Line Replaceable Unit Tracking System AOCS - Automated Ordnance Control System PeopleSoft Engineering PeopleSoft Inventory PeopleSoft Production Control IVD - Item Validation Database BARS interface - Baseline Accounting and Reporting System KIMS interface - Kennedy Inventory Management System |
| Support Equipment Management | GRMRS - Global Repetitive Maintenance Recall System PeopleSoft - Shop Floor Control/ Resource Tracking CMDS interface - Configuration Management Data System MAXIMO |
| Non-conformance Management | NCDI - Non-Conformance Data Interface PRACA - Problem Reporting and Corrective Action IMIC interface - Integrated Management Information Computer interface |
| Workforce Training Management | CBT - Computer-Based Training OICW - On-line Interactive Courseware TTSS - Tech Training Scheduling System |
| Business Process Re-Engineering | CIP - Continuous improvement Process MAP - Management Awareness Process |

ATTACHMENT J-1-A

EXHIBIT 1.5.5.2

SPOC Support to KSC Institutional Communications Contractor

- The SPOC contractor shall provide a single point of contact for validating, coordinating, documenting, communicating, and statusing Shuttle administrative and operational communications requirements.

- The SPOC contractor shall provide Structural and Power Systems Engineering services.  Services include, but are not limited to, analysis and design support for poles, mounts (concrete or metal), pedestals, blast covers, structural supports, cable trays, conduit, low voltage and uninterruptible power system (UPS) special electrical power within or attached to facilities maintained or used by the SPOC contractor.

- The SPOC contractor shall provide Instrumentation Systems support services.  Services include, but are not limited to, in-place temperature, humidity, vibration, and acoustic measurements at facilities maintained or used by the SPOC contractor.

- The SPOC contractor shall provide maintenance and shop support services.  Services include, but are not limited to, directional boring (including providing consumable materials, e.g., casings, grease, nuts, bolts); welding; pedestal, mount, and blast cover fabrication, removal, installation, painting, and repair; long-run (exceeds 200 feet) cable installation, maintenance, and repair; cable/connector potting; conduit installation; in place painting; corrosion control within the pad perimeter; application of ablatives; minor concrete work including roadway repair (including providing consumable materials, e.g., grease and oil) but excluding roadway asphalt cutting prior to trenching by the institutional communications contractor; floor tile removal; fabrication of metal tags for use within or attached to facilities maintained or used by the SPOC contractor; refurbishment of camera window assemblies; utility pole placement and replacement at facilities maintained or used by the SPOC contractor; cable tray installation and maintenance at facilities maintained or used by the SPOC contractor; outside underground cable system air dryer maintenance; purge system and purge system connections including flex hoses.

- The SPOC contractor shall provide heavy equipment (vehicles designated with a Heavy Equipment (HE) number) engineering and maintenance support.

- MLP 9099 Division of Responsibility

  - The SPOC contractor shall:

    - Mate/demate 9099 connectors at each MLP location.

    - Repair/replace/maintain connectors within the 6-inch demarcation on either side of the 9099 interfaces.

- Interface between Facilities and Structures maintained or used by the SPOC contractor and institutional communications systems:

  - The interface between facilities and structures maintained or used by the SPOC contractor and institutional communications systems is the plane at which the system attaches to the facility or structure as documented in system drawings.

  - The institutional communications contractor is responsible for the design, maintenance, and suitability of attached systems.  The SPOC contractor shall be responsible for the integration and engineering design support, facility modification, and drilling and welding; to attach the communication contractor provided system to the facility or structure maintained or used by the SPOC contractor.  Modifications and drilling and welding performed by the SPOC contractor shall be accomplished in accordance with the institutional communications contractor provided, approved, and released drawings.

  - Work requests and the design review process will be used by the institutional communications contractor to obtain the SPOC contractor design support for the institutional communications contractor proposed designs.

- The SPOC contractor shall be responsible for technical integration when multiple contractors have responsibility for components of a launch, launch support system, or GSE system.  If technical problem resolution cannot be achieved, the SPOC contractor will elevate to the responsible NASA TMR for mitigation and final resolution.

- The SPOC contractor shall identify in detail the data necessary to transition non-operational facilities to another entity.

- The SPOC contractor shall conduct training courses for all communications and area access permit requirements to facilitate the performance of the institutional communications contractor.

- The KSC Integrated Control Schedule shall be used by the SPOC contractor and institutional communications contractor to schedule processing and maintenance support.  The institutional communications contractor will use the KSC Integrated Control Schedule for scheduling high crew and heavy equipment (crane) support for communications system Space Shuttle maintenance and test support operations.

ATTACHMENT J-1-A

EXHIBIT 1.6.4-A

SPOC Flight Operations Systems

| SYSTEM | Maintenance & Operations | Hardware Sustaining | Software Sustaining | Management & Integration | Integration & Installation | Flight Readiness Assurance |
| --- | --- | --- | --- | --- | --- | --- |
| Mission Control Center (MCC) Traj apps only 1.6.4.1 |  |  | C | D | C | A |
| Integrated Training Facility (ITF) 1.6.4.2 | A | A | A | A | A | A |
| Integrated Planning System (IPS) 1.6.4.3 |  |  | B | D |  | A |
| Software Production Facility (SPF) 1.6.4.4 | A | A | A | A | A | A |
| Operations Support Systems (OSS) 1.6.4.9 | A | A | A | A | A | A |

A – SPOC responsibility

B – SPOC responsibility for identified SSP and ISS user-related application software functions (Flight Design and IMARS), all other responsibilities transition to Operations contractor

C – SPOC responsibility for Trajectory applications and identified SSP and ISS user-related applications

D – Mission specific baseline management and control retained by SPOC

ATTACHMENT J-1-B

PERFORMANCE REQUIREMENTS SUMMARIES

This summary is a cumulative listing of the revised Performance Requirements contained in RFP Attachment J-1-A, the Space Program Operations Contract Statement of Work.

Initiatives during the NASA-USA pre-contract “partnering process” resulted in the revision of the SOW Performance Requirements.  These initiatives are documented in “Decision Packages” developed and approved by the TMRs and APMs for their respective WBS/SOW areas.  Final disposition of these Decision Packages was accomplished by the SPOC Convergence Team. The results of this effort are reflected in the contract SOW and this attachment.

1.1.6.1	FACILITY MANAGEMENT

Required Service: 	Deliver specified end products on schedule and stay within negotiated budget

Standard: 	All end products are delivered on schedule

Expectation:	85% of all end products delivered on schedule

MER: 	70% of all end products delivered on schedule

Proposed Method of Documenting Performance: TBS

Required Service: 	Maintain systems, software, firmware, facilities and equipment.

Standard: 	Perform 100% of all planned maintenance tasks delineated in the yearly maintenance plan (ref. DR 1.5.5.2).

Expectation: 	Perform 90% of all maintenance tasks delineated in the yearly maintenance plan

MER: 	15% of tasks not completed, 85% completed but in no case impact safety, mission success or major program schedule milestones.

Proposed Method of Documenting Performance: TBS

1.1.6.2	PROPERTY MANAGEMENT

Required Service: 	Maintain approved property management systems and satisfactory ratings for each category in accordance with NFS Tables 18-45-1 and -2B to subpart 18-45.72.

Standard: 	Meet criteria for satisfactory rating in all rating categories.

Expectation: 	Satisfactory rating in 80% of all rating categories with recovery of each unacceptable within 60 days.

MER: 	Satisfactory rating in 65% of all rating categories with recovery of each unacceptable within 90 days.

Proposed Method of Documenting Performance: TBS

1.1.6.3	SECURITY MANAGEMENT

Required Service: 	Provide physical access/egress, classified (CI) information and violence/damage control.

Standard: 	No security violations, anomalies, unauthorized CI disclosures, and preventable security incidents.

MER: 	No violations or incidents that result in compromises, disclosures, serious personal injury or intentional physical damage.

Proposed Method of Documenting Performance: TBS

1.4.1.1	RESERVED

1.4.1.2	ORBITER LOGISTICS

Required Service:	Provide reparable hardware required for Orbiter processing and flight.

Standard:	97.0% of all reparable Orbiter hardware requirements satisfied by the negotiated need date.

Expectation: 	96.0% of all reparable Orbiter hardware requirements satisfied by the negotiated need date.

MER: 	No less than 90.0% of all reparable Orbiter hardware requirements satisfied by the negotiated need date.

Proposed Method of Documenting Performance: Logistics ATLAS (Analytical Trends of Logistics Availability and Supportability) Report - Monthly.

Required Service:	Provide nonreparable hardware required for Orbiter processing and flight.

Standard:	98.7% of all nonreparable Orbiter hardware/consumable requirements satisfied by the negotiated need date.

Expectation: 	97.7% of all nonreparable Orbiter hardware/consumable requirements satisfied by the negotiated need date.

MER: 	No less than 96.7% of all nonreparable Orbiter hardware/consumable requirements satisfied by the negotiated need date.

Proposed Method of Documenting Performance: Logistics ATLAS Report - Monthly.

Required Service:	The contractor shall identify to the Government any LRUs with the potential for cannibalization within the next 6 month period.  Each cannibalization of hardware shall be reported to the Government no more than 8 hours after occurrence.

Standard:	Fewer than 0.075% of all Orbiter hardware requirements satisfied by cannibalization.

Expectation:	Fewer than 0.1% of all Orbiter hardware requirements satisfied by cannibalization.

MER:	No more than 0.2% of all Orbiter hardware requirements satisfied by cannibalization.

Proposed Method of Documenting Performance: Logistics ATLAS Report - Monthly.

Required Service:	Provide TPS hardware required for Orbiter processing and flight.

Standard:	99.0% of all Orbiter TPS requirements satisfied by the negotiated need date.

Expectation: 	95.0% of all Orbiter TPS requirements satisfied by the negotiated need date.

MER: 	93.0% of all Orbiter TPS requirements satisfied by the negotiated need date.

Proposed Method of Documenting Performance:  Manual feedback from the TPSF with Briefing Charts - Monthly.

1.4.1.3	RESERVED

1.4.1.5	RESERVED

1.4.1.5.2	RESERVED

1.4.1.5.4	RESERVED

1.4.3.1	ORBITER AND BFS FLIGHT SOFTWARE PROCESSING

Required Service:	Provide BFS Software Approval Sheet (SAS) and test patches.

Standard:	Released software patches are 100% technically accurate, complete in content and delivered on the negotiated schedules.

Expectation: 	Slips or redelivery caused by BFS not meeting negotiated schedules or due to a redelivery to correct an error are allowed if no additional resource impact to outside organizations is incurred.

MER: 	No errors in released test patches caused by BFS for crew training or testing which cause impacts to mission safety, mission success or scheduled launch date. There may be errors caused by BFS in the released test patches which impact areas other than mission safety, mission success or scheduled launch date.

1.4.3.3	AVIONICS AND SOFTWARE SYSTEM SUPPORT

Required Service:	Provide I-load Selections.

Standard:	Delivered I-loads 100% accurate.

Expectation: 	No errors requiring redelivery which impacts I-load development schedules.

MER: 	No errors requiring patches or waivers or impact safety, mission success, or major program schedule milestones.

1.4.3.4	BFS FLIGHT SOFTWARE RECONFIGURATION

Required Service:	Provide BFS reconfiguration deliverables to support flight manifest.

Standard:	All products affecting the BFS flight software configuration will be delivered 100% accurate.

Expectation: 	Slips or redelivery caused by BFS not meeting negotiated schedules or due to a redelivery to correct an error are allowed if no additional resource impact to outside organizations is incurred.

MER: 	No errors in the BFS flight software configuration caused by BFS which impact flight safety, mission success, or the applicable scheduled launch date. There may be errors in the BFS flight software configuration caused by BFS which impact areas other than mission safety, mission success or scheduled launch date.

1.4.3.5	BFS FLIGHT SOFTWARE MODIFICATIONS

Required Service:	BFS OI deliverables.

Standard:	The BFS flight software code development process will maintain an error rate of less than or equal to .5 per 1000 lines of code change in an OI which affected at least 2000 lines.  Errors will be calculated from the first SRR of that OI and will count all Severity 1, 2 and 3 DRs only.  100% accuracy is the standard for the associated data files, configuration control files, and supporting product reports which would impact the BFS flight software quality or configuration.

Expectation: 	Slips or redelivery caused by BFS not meeting negotiated schedules or due to a redelivery to correct an error are allowed if no additional resource impact to outside organizations is incurred.

MER: 	No errors in the BFS OI deliverables caused by BFS which impact flight safety, mission success, or scheduled launch date.  There may be errors in the BFS OI deliverables caused by BFS which impact areas other than mission safety, mission success or scheduled launch date.

1.4.3.8	PASS FLIGHT SOFTWARE TOOLS

Required Service:	PASS Application Tools OI deliverables

Standard:	The PASS flight software application tools code development process will maintain an error rate of less than or equal to .5 per 1000 lines of code change in an OI which affected at least 2000 lines.  Errors will be calculated from the CI of that OI and will count all contractor introduced code error DR’s only.  100% accuracy is the standard for associated data files, configuration control files and supporting product reports which would impact the PASS flight software quality or configuration.

Expectation:	Slips or redelivery caused by not meeting negotiated schedules or  due to a redelivery to correct an error are allowed if no additional resource impact to outside organizations is incurred.

MER:	No errors in the PASS Tools OI deliverables caused by PASS Tools which impact flight safety, mission success or scheduled launch date.

1.4.3.9	PASS FLIGHT SOFTWARE IMPLEMENTATION

Required Service:	PASS FSW OI deliverables

Standard:	The PASS flight software code development process will maintain an error rate of no greater than one error per release for releases with less than 5000 lines of code change.  Or, less than or equal to .2 per 1000 lines of code change in an OI which affected at least 5000 lines.  Errors will be calculated from the first SRR of that OI and will count all Severity 1, 2 and 3 DR’s only.  100% accuracy is the standard for associated data files, configuration control files and supporting product reports which would impact the PASS flight software quality or configuration.

Expectation:	Slips or redelivery caused by PASS not meeting negotiated schedules or due to a redelivery to correct an error are allowed if no additional resource impact to outside organizations is incurred.

MER:	No errors in the PASS OI deliverables caused by PASS which impact flight safety, mission success or scheduled launch date.

1.4.3.10	PASS FLIGHT SOFTWARE RECONFIGURATION AND MMU INTEGRATION

Required Service:	Provide PASS reconfiguration deliverables to support flight manifest.

Standard:	All products affecting the PASS flight software configuration will be delivered 100% accurate.

Expectation:	Slips or redelivery caused by PASS not meeting negotiated schedules or due to a redelivery to correct an error are allowed if no additional resource impact to outside organizations is incurred.

MER:	No errors in the PASS flight software configuration caused by PASS which impact flight safety, mission success or the applicable scheduled launch date.

1.4.3.13	MEDS MODIFICATION AND MAINTENANCE

Required Service:	MEDS Software Version Increment Deliverables

Standard:	The MEDS flight software code development process will maintain an error rate of no greater than one error per release for release with less than 5000 lines of code changed.  Or, less than or equal to 0.2 per 1000 lines of code change in a version increment which affected at least 5000 lines.  Errors will be calculated from the Software Acceptance Review of that version and will count all Severity 1, 2, and 3 DR’s only.  100% accuracy is the standard for associated documentation, data files, configuration control files, and supporting products that would impact the MEDS flight software quality or configuration.

Expectation:	Slips or redelivery caused by MEDS Software not meeting negotiated schedules or due to a redelivery to correct an error are allowed if no additional resource impact to outside organizations is incurred.

MER	No errors in the MEDS Version Increment deliverables which impact flight safety, mission success, or scheduled launch date.

1.4.3.14	MEDS SOFTWARE TEST AND OPERATIONS SUPPORT

Required Service:	MEDS Software Interim Release Deliverables

Standard:	The delta code changes for the interim release software are 100% technically accurate, complete in content, and delivered on the negotiated schedules.  100% accuracy is the standard for associated documentation.

Expectation:	Slips or redelivery caused by MEDS Software not meeting negotiated schedules or due to a redelivery to correct an error are allowed if no additional resource impact to outside organizations is incurred.

MER	No errors in the interim release deliverables which impact flight safety, mission success, or scheduled launch date.

1.4.3.16	VEHICLE AND PAYLOAD DATA COLLECTION/RECONFIGURATION

Required Service:	Data Reconfiguration Deliverables

Standard:	100% of the data products are error free

Expectation:	2.5% of the data products delivered during the previous year contain errors, with all errors dispositioned prior to the start of flight specific simulations, and in no case impact safety, mission success or major program schedule milestones.

MER:	5% of the data products delivered during the previous year contain errors, with all errors dispositioned prior to the start of flight specific simulations, and in no case impact safety, mission success or major program schedule milestones.

Required Service:	Develop and baseline Payload Integration Plan (PIP) Annex 4 (Command and Data Requirements)

Standard:	100% Annex baselined in accordance with PIP schedule

MER:	10% of Annex may be baselined late but in no case impact flight product deliveries.

1.4.3.17	SHUTTLE AVIONICS INTEGRATION LABORATORY (SAIL)

Required Service:	SAIL operations system availability.

Standard:	100% SAIL operations system availability

Expectation:	5% SAIL operations system non-availability with no impact to safety, mission success or major program schedule milestones.

MER:	No significant impact to safety, mission success or major program schedule milestones.

Required Service:	Provide sustaining engineering and maintenance and operations support for SAIL system and equipment.

Standard:	Complete and adequate Closure of Sustaining Requirements and Discrepancy Reports within negotiated and agreed upon user need dates and in no case impact safety, mission success or major program schedule milestones.

Expectation:	5% late, but in no case impact safety, mission success, or major program schedule milestones.

MER:	No significant impact to safety, mission success or major program schedule milestones.

Required Service:	Management of software critical discrepancies to enable the system to support integrated verification and flight operations.

Standard:	No critical discrepancies in mission support software after the scheduled start of integrated verification and mission support.

Expectation:	No critical discrepancies after the start of integrated and mission specific verification that impact safety, mission success or major program schedule milestones.

MER:	More than 1 critical discrepancy(s) after the start of integrated and mission specific verification that impact(s) safety, mission success or major program schedule milestones.

1.4.5.2	RSRM LOGISTICS

Required services:	Spare parts and consumable requests filled from inventory

Standard:	100% spare parts/consumables delivered on time to support schedule.

MER:	3% of total transactions late with no unfilled orders 5 days prior to start of ET/SRB mate.

1.4.5.5	RSRM MODIFICATIONS

Required Service:	Approved closeout verification from element contractor for each modification/change.

Standard:	100% verification within 5 days of completion of modification.

MER:	5% late but no incomplete work at ET/SRB mate.

1.4.6.1	SSME ELEMENT PROCESSING

Required Service:	Agreement from the element contractor that the baseline configuration has been certified and is ready for launch.

Standard:	100% baseline configuration certified prior to integration.

MER:	5% late but no incomplete work at integration from baseline configuration.

1.4.9		FLIGHT CREW EQUIPMENT (FCE) FLIGHT AND TRAINING 
		HARDWARE PROCESSING

Required Service:	Measure, monitor, and report on time deliveries, head count, and ciritical skills.

Standard:	98% of requirements satisfied on or before the negotiated due date.

MER:	96% of requirements satisfied on or before the negotiated due date.

1.4.9.4	RESERVED

1.5	INTEGRATED LAUNCH AND LANDING OPERATIONS

Required Service:	Ensure Category 1 OMID procedures are current and available.

Standard:	100% of Category 1 procedures on shelf 10 days prior to test start for new procedures, 7 days prior to start for revised procedures, and 3 days prior to start for minor or dash changes to the procedure.

Expectation: 	96% of Category 1 hazardous procedures on shelf 10 days prior to test start for new procedures, 7 days prior to start for revised procedures, and 3 days prior to start for minor or dash changes to the procedure.

MER: 	6% late, but in no case impact safety, mission success or major program schedule milestone.

Proposed Method of Documenting Performance:  Shelf Date Objective Report - Monthly.

Required Service:	Meet baselined integrated test schedules.

Standard:	100% of all integrated tests are conducted within baselined schedule timelines.

Expectation: 	All integrated tests are conducted within 95% of baselined scheduled timelines.

MER: 	An integrated test may vary 7% from the planned baseline, but in no case impact major Program schedule milestones.

Proposed Method of Documenting Performance: Automated report to be developed from KICS system.

1.5.2.4	LAUNCH READINESS

Required Service:	All work items identified on the initial Launch Countdown constraints list either completed, closed, or scheduled to be worked.

Standard:	100% of all items on the initial Launch Countdown constraints list completed and closed prior to Launch Countdown Call-to-Stations. (Except work items that must be either performed during the countdown due to technical constraints or are in the final documentation closure process.)

Expectation: 	97% of all items on the initial Launch Countdown constraints list completed and closed prior to Launch Countdown Call-to-Stations. (Except work items that must be either performed during the countdown due to technical constraints or are in the final documentation closure process).

MER: 	3% of items open until start of ET tanking, but in no case any work open that impacts the remainder of the Launch countdown or safety.

Proposed Method of Documenting Performance: Current manual constraints system to be automated on Integrated Work Control System (IWCS).

1.5.5.2	MAINTENANCE

Required Service:	Maintain systems, software, firmware, facilities, and equipment.

Standard:	Perform 100% of all planned maintenance tasks delineated in the yearly maintenance plan (DR 1.5.5.2).

Expectation: 	90% of all maintenance tasks delineated in the yearly maintenance plan (DR 1.5.5.2) completed.

MER: 	15% of tasks not completed (85% completed), but in no case impact safety, mission success or major program schedule milestones.

Proposed Method of Documenting Performance: Facility Operations and Support Preventive Maintenance Metric Report - Monthly.

1.5.5.3	SUSTAINING ENGINEERING

Required Service:	Document changes to configured facilities, systems and equipment.

Standard:	100% of all contractor generated changes documented prior to implementation need.

Expectation: 	98% of all contractor generated changes to facilities, systems and equipment documented prior to implementation need.

MER: 	5 % backlog (of contractor generated changes) to facilities, systems and equipment late, but in no case impact safety or delay critical milestones.

Proposed Method of Documenting Performance: Ground Systems Design Engineering (GSDE) Work Control Database - Monthly.

Required Service:	Document changes to CCMS systems/applications software/firmware.

Standard:	100% of all contractor generated CCMS system/applications software/firmware changes documented prior to software production.

Expectation: 	98% of all pre-planned contractor-generated CCMS system/applications software/firmware changes documented prior to implementation need.

MER: 	5 % backlog (of configured products which document generated changes) to software/firmware, but in no case impact specific user need.

Proposed Method of Documenting Performance: GSDE Work Control Database - Monthly.

Required Service:	Configuration engineering documentation for facilities, systems and equipment is released complete and with minimal errors.

Standard:	100% of contractor changes to facilities, systems and equipment requires no documentation correction or production re-releases.

Expectation: 	95% of contractor changes to facilities, systems and equipment requires no documentation correction or production re-releases.

MER: 	No more than 10% of contractor changes to facilities, systems and equipment requires correction to released documentation or production re-releases.

Proposed Method of Documenting Performance: GSDE Work Control Database - Monthly.

Required Service:	Configuration engineering documentation and code for CCMS system/ applications software is released complete and with minimal errors.

Standard:	100% of contractor changes to CCMS system/applications software requires no documentation correction or immediate production code re-releases as a result of coding errors.

Expectation: 	98% of CCMS system/applications software changes requires no correction to released documentation or immediate production code re-releases as a result of coding errors.

MER: 	95% of CCMS system/applications software changes requires no correction to released documentation or immediate production code re-releases as a result of coding errors.

Proposed Method of Documenting Performance: GSDE Work Control Database - Monthly.

1.5.5.4	LOGISTICS

Required Service:	Provide parts, hardware, and materials for processing and launch systems, facilities, and equipment.

Standard:	98% of requirements satisfied on or before the negotiated need date.

Expectation: 	96% of requirements satisfied on or before the negotiated need date.

MER: 	No less than 92% of requirements satisfied on or before the negotiated need date.

Proposed Method of Documenting Performance: DR 1.4-c - Logistics Ground Customer Support Group.

Required Service:	Provide needed hardware, parts, and materials for processing and launch systems, facilities, and equipment so that cannibalization does not become necessary.

Standard:	No more than 0.075% of hardware requirements satisfied by cannibalization.

Expectation: 	No more than 0.1% of critical hardware requirements satisfied by cannibalization.

MER: 	No more than 0.2% of hardware requirements satisfied by cannibalization.

Proposed Method of Documenting Performance: DR 1.4-c - Shop Floor Data Collection (SFDC).

1.6.1.3	FLIGHT CREW TRAINING

Required Service:	Management and implementation of the Astronaut Candidate Training Program.

Standard:	All Astronaut Candidates complete program before completion date identified in DR. 1.6.1.3-d.

Expectation: 	1 month late but in no case impact flight crew assignments.

MER: 	2 months late but in no case impact flight crew assignments.

Proposed Method of Documenting Performance: Flight Operations Process Integrity Plan.

1.6.2.1	FLIGHT RULES/OPERATIONS DOCUMENTATION/FLIGHT DATA FILE (FDF)

Required Service:	Flight critical operations documentation/data

Standard:	No significant errors detected real-time in critical flight operations documentation or data.

Expectation: 	1 significant FDF/ODF documentation or data error for each flight, but in no case impact safety, mission success or major program schedule milestones.

MER: 	2 significant FDF/ODF documentation or data error for each flight, but in no case impact safety, mission success or major program schedule milestones.

Standard:	On time delivery of all agreed upon FDF/ODF operations documentation for crew review.

Expectation: 	One FDF/ODF document per flight delivered late based on the agreed upon delivery content, but in no case impact safety, mission success or major program schedule milestones.

MER: 	Two FDF/ODF documents per flight delivered late based on the agreed upon delivery content, but in no case impact safety, mission success or major program schedule milestones.

Proposed Method of Documenting Performance: Flight Operations Process Integrity Plan.

1.6.2.2.2	FLIGHT DESIGN PRODUCTS

Required Service:	Provide Flight Design Products (DR 1.6.2.2.2-c).

Standard:	No errors in the initial delivery of critical flight design products.

Expectation: 	2 % errors in initial delivery of critical flight design products, and in no case impact safety, mission success or major program schedule milestones.

MER: 	4 % errors in initial delivery of critical flight design products, and in no case impact safety, mission success or major program schedule milestones.

Standard:	On time delivery of critical flight design products.

Expectation: 	3 % late delivery of critical flight design products, and in no case impact safety, mission success, or major program schedule milestones.

MER: 	5 % late delivery of critical flight design products, and in no case impact safety, mission success, or major program schedule milestones.

Proposed Method of Documenting Performance: Flight Operations Process Integrity Plan.

1.6.2.7	DATA COLLECTION/RECONFIGURATION

Required Service:	Data Reconfiguration Deliverables

Standard:	100% of the data products are error free.

Expectation: 	2.5 % of the data products delivered during the previous year contain errors, with all errors dispositioned prior to the start of flight specific simulations, and in no case impact safety, mission success or major program schedule milestones.

MER: 	5 % of the data products delivered during the previous year contain errors, with all errors dispositioned prior to the start of flight specific simulations, and in no case impact safety, mission success or major program schedule milestones.

Proposed Method of Documenting Performance:  DR 1.6-b, Flight Operations Process Integrity Plan

1.6.4	FLIGHT OPERATIONS SYSTEMS AND EQUIPMENT

Required Service:	Flight operations system availability.

Standard:	100% flight operations system availability for the SMS, SSTF, and SPF.

Expectation: 	1.5 % flight operations system non-availability for the SPF with no impact to safety, mission success or major program schedule milestones.

Expectation: 	3 % flight operations system non-availability for the SMS & SSTF with no impact to safety, mission success or major program schedule milestones.

MER: 	No Significant impact to safety, mission success or major program schedule milestones.

Proposed Method of Documenting Performance: Flight Operations Process Integrity Plan

Required Service:	Provide sustaining engineering and maintenance and operations support for flight operations system and equipment.

Standard:	Complete and adequate Closure of Sustaining Requirements and Discrepancy Reports for the SMS and SSTF within negotiated and agreed upon user need dates and in no case impact safety, mission success or major program schedule milestones.

Expectation: 	5 % late, but in no case impact safety, mission success or major program schedule milestones.

MER: 	No Significant impact to safety, mission success or major program schedule milestones.

Proposed Method of Documenting Performance: Flight Operations Process Integrity Plan

Required Service:	Management of software critical discrepancies to enable the system to support flight operations.

Standard:	No critical discrepancies in mission support software after the scheduled start of mission specific training.

Expectation: 	No critical discrepancies after the start of mission specific training that impact safety, mission success or major program schedule milestones.

MER:	More than 1 critical discrepancy after the start of mission specific training that impact(s) safety, mission success or major program schedule milestones.

Proposed Method of Documenting Performance: Flight Operations Process Integrity Plan

1.6.4.1	RESERVED

1.6.4.3	RESERVED

ATTACHMENT J-1-C

RESERVED

ATTACHMENT J-1-D

RESERVED

ATTACHMENT J-2

GLOSSARY, ACRONYMS, AND ABBREVIATIONS

Certain terms, acronyms, and abbreviations used in this contract are listed and defined below.  This Attachment J-2 is for informational only.  If and to the extent any definition contained below conflicts with any other portion of the contract, the other portion of the contract shall prevail.

ABF	Air Bearing Floor

AC	Assembly Complete

ACA	Associate Contractors’ Agreement

ACO	Assembly and Checkout Officer

ACOMC	Assembly Checkout Operations Maintenance Configuration

ADC	Analog-to-Digital Converter

ADCF	Analog-to-Digital Converter Function

ADP	Automatic Data Processing

Acceptance Data Package

ADTL	Additional

A/F	Air Force

AFSIG	Ascent Flight System Group

AIS	Automated Information System

AIT	Analysis and Integration Team

ANSI	American National Standards Institute

AOSS	Astronaut Online Scheduling System

Assigned Flight Crew - Those astronauts assigned to a specific mission.  (See “Flight Crew”)

APFPF	Attitude & Pointing Flight Production Facility

ARF	Assembly Refurbishment Facility

ASCAN	Astronaut Candidate - Individual in the first year of training after being selected to the astronaut corps.

ASDEP	Avionics Software Development Environment Pathfinder

ASQC	American Society for Quality Control

AST	American Segment Trainer

ATA	Action Tracking Application

ATL	Attitude Timeline

ATP	Assembly Training Plan

Authority to Proceed

ATV	Autonomous Transfer Vehicle

AWLs	Automated Wire Lists

BARS	Baseline Accounting and Reporting System

BET	Best Estimated Trajectories

BFS	Back-up Flight System

BSS	Backup System Services

Cannibalization - The removal of a component from an operating flight system or from critical processing or launch system (facility or equipment) for immediate reinstallation into an inoperative flight system or into critical processing or launch system (facility or equipment) in order to restore it to operational condition.

Critical Process or Product Characteristic - Features of a material, part, or process whose variation has a controlling influence on a service or product’s attributes such as fit, form, function, service, life, safety, reliability, risks, cost performance, or schedule performance.

C&D	Command and Data

C&T	Communication and Tracking

CAF	Contractor Accountable Function

CAM	Centrifuge Accommodations Module

Capability – A bounded function performed for the SSP in order to accomplish its mission execution requirements.  A capability may be comprised of workforce, facilities/equipment, suppliers and contracts, which together produce a product or service.

CAR	Corrective Action Record

Certification Approval Request

CBM	Cargo Bay Mission

CCAS	Cape Canaveral Air Station

CCB/D	Configuration Control Board/Directive

CCCD	Crew Compartment Configuration Drawing

CCCR	Crew Compartment Configuration Review

CCR	Cargo Compatability Review

CCT	Crew Compartment Trainer

CDDT	Common Display Development Team

CDR	Critical Design Review

CDPA	Controlled Document Production Area

CDWG	NASA Countdown Working Group

CEI	Contract End Item - A principal deliverable under a contract; e.g., RSRMs and ETs.

CEIT	Crew Equipment Interface Test

Certification (of individual in job or position) - Documentation that an individual has accomplished all training and qualification requirements to perform the identified position, job, or duty.  Final certification is granted by the organization responsible for the position, job, or duty.

CFE	Contractor-Furnished Equipment

CFM	Contractor-Furnished Material

CFM	Cubic Feet per Minute

CFP	Conceptual Flight Profile

CI	Configuration Inspection

CIG	Connectors Integrity Group

Critical Flight Design Products - Flight design products which affect safety, mission success, or have a significant impact to users external to the flight design process (I-loads, Range Safety, MCC, SMS, FDF)

CIL	Critical Items List - A list of all Criticality 1 and 1R items from the FMEA, the failure of which could result in loss of life or vehicle.  Each failure cause has preventive rationale listed.  Prepared in accordance with NSTS-22206.

CIP	Class 1 Integration Plan

CIR	Cargo Integration Review

CLS	Contingency Landing Site(s)

CM	Configuration Management

CMMATs	Critical Math Models and Analysis Tools

CMMDB	Critical Math Model Database

CMDS	Configuration Management Documentation System

CMR	Contract Management Reviews

COD	Center Operations Directorate (JSC)

CofF	Construction of Facilities

CoFR	Certificate of Flight Readiness - The process and documents that certify flight hardware, personnel, and supporting systems are ready to support flight milestones.

COQ	Certificate of Qualification - Contractor statement that all requirements are met or waived for each major component; requires Level III approval.

COSS	Crew On-orbit Support System

COTR	Contracting Officer's Technical Representative - A Government employee authorized by the contracting officer to provide technical direction to the contractor.  (See G.5 of the contract for a definition of "technical direction.")  The COTR and Alternate COTR (who may act only in the COTR's absence) are the only Government employees other than a Contracting Officer who may give technical direction to the contractor.

COTS	Commercial-Off-The-Shelf

COU	Concept of Operations and Utilization

COUP	Consolidated Operations and Utilization Plan

CPCB	Crew Procedures Control Board

Crew Certification Guide - ISS flight crew curriculum and lesson syllabus.

Crew Training Catalog - SSP flight crew curriculum and lesson syllabus.

Crew Training Plan - Flight/Mission unique plan to accomplish training requirements within documented guidelines and constraints.  Plan is a function of individual crew capabilities at training start, crew training catalog or cert guide, and flight/increment specific requirements.  Scope of plan covers all individual and full crew scheduled activities.

CPDS	Computer Program Development Specification

CPIC	Capital Planning and Investment Control

CR	Certification Requirement or,

Change Request

Critical position – A position which requires: highly specialized skill(s), expertise or knowledge, or requires a long training time to bring someone up to speed.  This position must be maintained to ensure mission success and is at or below minimum staffing levels.  (General rule – this position is so unique it is identifiable by the individual’s name or specific skill set.)

CSCI	Computer Software Configuration Items

CSR	Customer Service Room

CV	Configuration Verification

CVAS	Configuration Verification Accounting System

Data - Scientific, technical, or management information obtained from or required to support engineering, development, test operations, research programs, or contract administration.  Data denotes recorded information, specifications, drawings, lists, and standards, and may exist as printed matter, instrument recordings, holograms, spectrograms, magnetic tapes and discs, punched cards, micrographics, sound recordings, computer programs, electronic storage media, and film.

DCN	Document Change Notice - Notification of change to a D&V Plan, Hazard, or CIL; submitted to Level III via an ECP.

DCR	Data Change Request

DDS	Detailed Design Specification

DEU	Display Electronic Unit

DFRC	Dryden Flight Research Center

DICM	Detailed Integrated Cargo Manifest

DIP	Data Integration Plan

DLSR	Delta Launch Site Review

DOC	Department of Commerce

DoD	Department of Defense

DOLILU	Day of Launch I-Load Update

DOS	Department of State

DOSS	DOLILU Operations Support System

DPD	Data Procurement Document - A compilation of all documents that describe the data requirements of this contract.

DPS	Data Processing System

DR	Disposition Record/Data Requirement

DR	Discrepancy Report - Contractor report of an article or material that does not conform to applicable drawings, specifications, or other requirements.

DRA	Document Release Authorization

DRD	Data Requirement Description - A detailed description of a required data item, including purpose, content, format, references, maintenance requirements, submittal requirements, and other pertinent information.

DRL	Data Requirements List - A list of DRDs applicable to this contract.

DSO	Detailed Supplementary Objective

DT – Mail code for the MOD Training Division.

DTO	Developmental Test Objective

D&V	Development and Verification - Implementing documentation which identifies all CEI design requirements versus planned verification efforts.

EC	Engineering Cycle

ECLSS	(ISS) Environmental Control and Life Support Systems

ECO	Engineering Change Order - Document generated to implement approved changes to design drawings or specifications of a component.

ECP	Engineering Change Proposal - The media for the contractor to formally present to the appropriate CCB proposed engineering changes to NASA configuration baselines for complete assessment by NASA.

ECR	Engineering Change Request - A NASA-initiated request to change NASA technical baselines.

ECS	Engineering Change Sheet - Documents the implementation of

an ECO; or,

Environmental Control System

EDC	Engineering Design Change

EDCPs	Engineering Design Change Proposals

ELV	Expendable Launch Vehicle

EMA	Electromagnetic Measurement and Analysis

EME	Electromagnetic Effects

EMU	Extravehicular Mobility Unit

EO	Engineering Orders

EOC	Emergency Operations Center - One of the subelements of the Mission Control Center (MCC) at JSC.

Essential position – A position which provides a function which is required to support the mission.  (General rule – the function is required but the skill is not so specialized that a specific individual is required to perform it.)

ET	Space Shuttle External Tank - A major component of the Space Shuttle, to which SRBs are mated.

EVA	Earned Value Analysis; or Extravehicular Activity

FAR	Federal Acquisition Regulation

FACI	First Article Configuration Inspection

Flight Controller - includes all Space Shuttle flight controllers and Station mission controllers.  Flight controllers consist of Flight Control Room (FCR) and Multi Purpose Support Room (MPSR) positions which monitor real-time spacecraft operations, execute appropriate command loads, recommend alternative actions, and otherwise provide integrated trajectory, payloads, and systems expertise.

Flight Controller Training - Includes all training aspects -- generic, flight specific and proficiency -- leading up to the final certification of flight controllers and their proficiency.

FAO	Flight Activities Officer

Flight Critical - includes all products, services, and decision making which affect the safety of the crew and/or vehicle.

FC	Flight Cycle

FCE	Flight Crew Equipment

FCOD	Flight Crew Operations Directorate (JSC)

FCOS	Flight Computer Operating System

FCP	Flight Software Change Proposal

FCR	Flight Control Room [in the MCC]

FCT	Flight Control Teams

FDD	Flight Design and Dynamics

FDF	Flight Data File Shuttle On-board crew procedures.

FDHB	Flight Design Handbook

FDO	Flight Dynamics Officer or Fee Determination Official

FDR	Functional Design Review

FDRD	Flight Definition and Requirements Directive

FEC	Field Engineering Change - The method for initiating and expediting "make safe/make fit/make operable" changes at NASA Using Sites (e.g., at the launch site), and the documentation thereof.

FEIDS	Flight Equipment Interface Devices

FEWG	Flight Evaluation Working Group - The coordinator of detailed assessment and documentation of all MSFC-related hardware, and inter-center point of contact for historical flight data.

FIDP	Flight Implementation Data Pack

FIP	Federal Information Processing

FL	Final Load

Flight Crew - All astronauts, astronaut candidates, and their management.  (See “Assigned Flight Crew”)

Flight Design - includes all trajectory and consumable analysis and product development required to support a Space Shuttle or ISS mission.  Functional design areas include:  ascent, orbit, rendezvous, proximity operations, descent, navigation, consumables and flight integration.

Flight Planning - The process of preparing a flight plan which contains a detailed timeline of the crew’s activities for a specific flight.  The planning process includes all the premission planning effort necessary to develop the flight unique consumable loadings, determination of Shuttle Mass Properties, consumables management plans, unique payload and system management plans and    procedures, integration of payload systems with respect to Orbiter systems performance and limitations, PDRS and EVA techniques and procedures.  And it includes the participation in the development and maintenance of Flight Operations Documentation, Procedures, and Tools.

Flight Specific Orbiter Systems Crew Training - Formal Crew Training Catalog Orbiter systems and operations training for assigned flight crews, measured from SMS Training Start through launch.  Does not include Station training, Orbiter payload training and EVA training.

Flight Systems - For purposes of flight control, this includes, but is not limited to, External Tank, Solid Rocket Boosters, Orbiter and Station, systems.   Examples include Main Propulsion, Electrical, Environmental, Mechanical, Guidance, Navigation, Data and Communications Systems.  Payload Deploy Retrieval System, Extravehicular Manned Spaceflight suit, and Inflight Maintenance are also included.

Flight Rules - Document that contains all the preflight approved mission rules and priorities.

Fly-out – Assuring that Shuttle assets and capabilities are sustained through the completion of the manifest.

FMA	Flight Margin Assessment

FMEA	Failure Mode Effects Analysis - Documents all possible failure modes in a system design within specified ground rules; identifies items critical to mission success and vehicle and crew survival, and ranks them according to their criticality category.

FMR	Facility Management Reviews

FOP	Flight Operations Panel

FOR	Flight Operations Reviews

FOT	Flight Operations Trainers

FPM	Flight Production Managers

FPS	Flight Planning System

FPSB	Flight Production Schedules Board

FPSR	Flight Planning and Stowage Review

FPSWG	Flight Production Schedules Working Group

FRCB	Flight Rules Control Board - Responsible for Flight Rule approval.

FRD	Flight Requirements Document

FRED	Final Reconfiguration Engineering Drawings

FRFR	Flight Readiness Firing Review - A CoFR review prior to on-pad engine tests.

FRR	Flight Readiness Review - A CoFR review of open work, technical issues, etc., prior to flight.

FSHR	Flight System Hazard Report - List of potential sources of danger and recommended resolutions/controls for conditions found in hardware and software systems, prepared in accordance with NSTS-22254.

FSM	Flight Support Motor - A RSRM used for static test firing.

FSS	Flight Software System Requirement

FSSR	Flight Software Functional Requirements

FSW	Flight Software - Onboard GPC software

FSWAT	Flight Software Application Tools

FSW/OI	[Orbiter] Flight Software Operational Increments

GA	Group Administrator

GAFD	Government Accountable Functions Directive

GCAR	Government Certification Approval Request

GCTC	Gagarin Cosmonaut Training Center

GEI	Ground Environmental Instrumentation - On-pad environment monitoring hardware.

GFE/M/P	Government-Furnished Equipment/Material/Property

GIDEP	Government-Industry Data Exchange Program

GLS	Ground Launch Sequencer

GMEMS	General Purpose Computer Memory Patches

GN&C	Guidance, Navigation and Control

GNS	Guidance and Navigation Simulator

GOAL	Ground Operations Aerospace Language

GORR	Ground Operations Readiness Review

GPC	General Purpose Computer - Shuttle on-board flight computers.

GPCIPL	General Purpose Computer Initial Program Load

GPO	Guidance and Procedures Officer

GSO	Guidance Support Officer

GSE	Ground Support Equipment - Non-flight hardware used in the transport, handling, launch preparation, and launch of the Shuttle and its components.

GSRP	Ground Safety Review Panel

GUCP	Ground Umbilical Carrier Plate

HAL/S	High-order Assembly Language/Shuttle

HDX	Hardware Dependent Executive

HMF	Hypergol Maintenance Facility

HOSC	Huntsville Operations Support Center

HW/SW	Hardware/Software

HTV	Human Thermal Vacuum

H-11 Transfer Vehicle

IBCB	Integrated Baseline Control Board

ICD	Interface Control Document - Documentation in the form of specifications, drawings and written record that identifies for each side of an interface those necessary design requirements between different contractors and/or Government agencies that will assure an agreeable and compatible interface (e.g., RSRM interfaces with SRB items).

ICHA	Integrated Cargo Hazard Assessment

ICD	Interface Control Document

ICED	Integrated Configuration Engineering Data

ICP	Inventory Control Point

IDD	Interface Design Document

IDP-BSL	Integrated Display Processor-Bootstrap Loader

IDR	Interim Discrepancy Reports

IDS	I-Load Dataset

Integrated Data System

IDRD	Increment Definition Requirements Document

IFA	In-Flight Anomaly - An anomaly that occurs in the interval from T-6 hours to end of element mission.

IIR	Increment Integration Review

ILM	I-LOAD Manager

I-LOAD	Initialization Load - Mission-unique onboard GPC Flight software variable.

Integrated Simulation - Training exercise involving a Shuttle or Station flight EVA in the SMS or SSTF and the Mission Control Team in the MCC.

IMARS	ISS MOD Avionics Reconfiguration Systems

IMS	ISS Inventory Management and Stowage

IOP	Ignition Over Pressure

IP	Integration Plan

IPCL	Instrumentation Program and Components List

IPL	In-Process Loss - An estimating factor derived from project history to account for manufacturing scrap.

IPT	Integrated Product Team

IPS	Installation Provided Service/s

IPS	Integrated Planning System - Consists of hardware, platform software (custom and COTS), and application software required to provide planning and analysis in support of the SSP and ISS. This facility is located in building 30A, 30S, 30M, 4N, and 17 at the Johnson Space Center, and at 600 Gemini. Included in the IPS Facility management and operations function are the following subelements; Ascent/Entry Trainers, Proximity Operations (Prox Ops), Robotics Planning Facility (RPF), Reusable Object Software Environment (ROSE), Day-of-Launch (DOL) MPSR.

IPS Critical Function - DOLILU

IPV	International Procedure Viewer

IRD	Interface/Installation Requirement Document

IRN	Interface Revision Notice - Used to record approved ICD changes.

ISD	Instructional Systems Development (USAF)

ISO	International Standardization Organizations

ISS/P	International Space Station/Program

ITF	Integrated Training Facility - The Integrated Training Facility (ITF) consists of hardware, platform software (custom and COTS), and mission-specific application software required to provide flight crew and mission controller part task training, standalone and integrated simulations and testing capabilities for the mission operations in support of the SSP and ISSP.  The ITF includes the Shuttle Mission Simulator (SMS) and the Flight Ops Trainers (FOT) which consist of Bldg. 4S-Single System Trainers (SST), Prototype Part Task Trainer (P2T2), Payload Trainer (PLT), Playback Trainer (PBT), Flight Control Trainer (FCT), Crew Software Trainer (CST), International Space Station Part Task Trainer (ISS PTT)’s, Computer Based Training (CBT), Video Rooms. The Space Station Training Facility (SSTF) is currently a development project.

IVT	Independent Verification Testing

IWCS	Integrated Work Control System

IWG	Interface Working Group - Formal committees established to oversee interface design compatibility between interfacing end items; provides technical approval of designated ICDs.

JAEL	JSC Avionics Engineering Laboratory

JEM	Japanese Experiment Module

JHB	Johnson Handbook - One identifier of formal JSC policy or procedures issuances.

JIS	Joint Integrated Simulation - Integrated simulation that includes one or more POCCs.

JMI	Johnson Management Instruction - One identifier of formal JSC policy or procedures issuances.

JMP	Joint Management Plan

JOP	Joint Operating Procedure

JOVR	Joint On-orbit Verification Review

JSC	Lyndon B. Johnson Space Center

JST	Japan Segment Trainer

JTWG	Joint Technical Working Groups

KATS	KSC Avionics Test Station

Key Decision Date – Date at which a disposition decision is needed in order to promptly begin capability phase out at its last need date.

KHB	Kennedy Handbook - One identifier of formal KSC policy or procedures issuances.

KSC	John F. Kennedy Space Center

KW	Kilowatt

L-1/L-2	L-1 Milestone Review and L-2 Milestone Review - CoFRs conducted 24 hours and 48 hours, respectively, before Shuttle launch.

Last Need Date – Date at which the capability can be phased out of the SSP without incurring any unacceptable risk to mission execution.

LAT	Lot Acceptance Test - Qualification of materiel by testing representative samples of a target population of the materiel.

LC-39	Launch Complex-39

LCC	Launch Commit Criteria - Operational constraints for launch.

LCWG	Launch Countdown Working Group

LETF	Launch Equipment Test Facility

L&L	Launch and Landing

LLI	Limited Life Item - Materiel restricted to use within a specified period after manufacture.  Also used in reference to limits on time cycles.

L&M	Logistics and Materials/Logistics and Maintenance

LPS	Launch Processing System

LRU	Line Replaceable Unit - Assemblies and items which can be removed and replaced as a unit from a system at the operating location.

LSEAT	Launch Systems Evaluation Advisory Team

LSFR	Launch Site Flow Review

LSO	Landing Support Officer

LSRR	Launch Site Requirements Review

LSS	Launch Site Support - Contractor effort provided at KSC.

Major Findings - (1) The identification of a critical process or product characteristic, system procedure, or planning function which does not comply with or effectively achieve the requirements or policies to which the auditee is held accountable; (2) The identification of one or more characteristics of a comprehensive plan, system procedure, or process for which processing trends indicate the potential for failure to achieve a desired product or service as established by the customer’s requirements and policies; (3) The accumulation of identified findings which indicate an overall systemic lack of compliance to requirements and policy standards or the effectiveness in achieving the standards to which the auditee’s process, procedure, or plan is measured.  NOTE:  The identification of a finding is based on objective evidence collected during interviews, examinations of documents or records, process analysis or observation of activities and conditions in the area of concern.

M&P	Materials and Processes

MAF	Michoud Assembly Facility

MAIL	Mockup and Integration Laboratory

MAGRS-3S	Miniature Airborne Global Positioning System(GPS) Receiver Shuttle-3 String

MAR	Mid-Deck Accommodation Rack

MAST	Measurement and Stimuli Database

MATCO	Materials Accountability Tracking and Control - Contractor data base listing materials approved for use in Space Shuttle systems, and which indicates where they are used.

MBARS	MSFC Baseline Accounting and Reporting System

MCAR	Minor Construction, Alteration, and Repair

MCB	Materials Control Board - Contractor board which establishes and maintains a listing of materials and components which are acceptable for use in the fabrication of RSRMs.

MCC 	Mission Control Center - Consists of all hardware and software, custom and COTS, required to provide command and control capabilities for mission operations in support of the SSP and ISSP.  This facility is located in buildings 30M and 30S at the Johnson Space Center.  Included in the MCC Facility management and operations function are the following subelements:  Rapid Prototyping Lab (RPL), Mission Operations Integration Room (MOIR), Orbiter Data Reduction Center (ODRC), Meteorological Interactive Data Display System (MIDDS), JSC Emergency Operations Center (EOC).

MCC Critical Functions - Command, Telemetry, Trajectory, Voice.

MCPP	Mission Configuration Program Plan

MCR	Master [Software] Change Record

MDD	Mate/Demate Device

MDF	Mission Definition

MDUF	Multifunction Display Unit Function

MDUF FVT	Multifunction Display Unit Function Formal Verification Test

MDU-UDI	Multifunction Display Unit User Development Interface

MECO	Main Engine Cut-Off

MECSLSI	Mission Equipment Cargo Support Launch Site Integration

MEDS	[Orbiter] Multi-functional Electronic Display Subsystem

MER	Maximum Error Rate

Mission Evaluation Room

MGI	Mandatory Government Inspection - Manufacturing and materiel characteristics requiring inspection by a Government representative.

MHB	Marshall Handbook

MIDDS	Meteorological Interactive Data Display System - One of the subelements of the Mission Control Center (MCC) at JSC

MIP	Mission Integration Plan, or Mass Memory Integration Plan,

or

Master Inspection Plan - List of all inspections, including MGIs, and how they will be accomplished.

MIS	Management Information System

MLN	Management Level Network

MM	Marshall Manual - One identifier of formal MSFC policy or procedures issuances.

MMI	Marshall Management Instruction - One identifier of formal MSFC policy or procedures issuances.

MMUS	Mass Memory Unit/Simulator

MOC	Mission Occurrence

MOD	Mission Operations Directorate

MOIR	Mission Operations Integration Room - One of the subelements of the Mission Control Center (MCC) at JSC

MOM	Multifunction Display Unit Object Manipulator

MPLM	Mini-Payload Logistics Module (ISS)

MPS	Main Propulsion System

MPV	Manual Procedures Viewer

MPSR	Multi-Purpose Support Room

MRB	Materials Review Board - A group composed of Government and contractor representatives that review and disposition DRs.

MRCS	Mission Requirements Control System

MRI	Material Review Instruction - Additional instructions provided on a DR when materiel requires additional inspection, testing, or continued processing.

MRMDF	Multi-Use Remote Manipulator Development Facility

MSA	Mission Safety Assessment - Assessment of program activity (e.g., waivers) that might cause an impact upon the baseline risk level.

MSFC	George C. Marshall Space Flight Center

MSID	Measurement Stimulus Identification

MTS	Multifunction Electronic Display System Test Station

MVS	Multiple Virtual Storage

NACC	NASA ADP Consolidation Center

NASA	National Aeronautics and Space Administration

NBL	Neutral Buoyancy Laboratory

NBT	Neutral Buoyancy Trainer

NDE	Nondestructive Evaluation - Test and analysis of engineered equipment that does not alter the useability of that equipment.

Negotiated need date - A date established by the end user and supplier after the supplier has stated any constraints to immediate delivery of required items.

NEQA	NASA Engineering and Quality Audit

NEWS	New Engineering Work System

NFC	Non-Flight Constraint

NFS	NASA FAR Supplement - NASA’s supplement to the FAR; part of the Federal Acquisition Regulation System

NFS	National Federal Schedule

NHB	NASA Handbook - One identifier of formal NASA policy or procedures issuances.

NME	Non-Maintainable Equipment

NMI	NASA Management Issuance - One identifier of formal NASA policy or procedures issuances.

Non-flight critical - includes all products, services, decision making which are not flight critical.

NPA	Normal Process Allowance - Estimating factor derived from project history to account for manufacturing rework requirements and any incomplete posture of the manufacturing standard.

NPR	NASA Procedural Requirement

NSD	NASA Standard Detonators

NSI	NASA Standard Initiators

NSTS	National Space Transportation System - A generic descriptor applied to Level I and Level II documents, which reflects the name of the program before it became simply the Space Shuttle Program.

NVR	Non-Verification Required

OAS	Office Automation System

OASIS	Online Appearance Scheduling Information System

OBS	Organizational Breakdown Structure - A heirarchical diagram of the total contract work to be performed.  The diagram separates the organization into elements depicting increasing levels of detail.  It is often combined with a Work Breakdown Structure (WBS) to form a matrix of work elements by responsible organization(s).

OCTF	One-Cycle-to-Flight

ODF	Operations Data File ISS onboard crew procedures.

ODRC	Orbiter Data Reduction Center - One of the subelements of the Mission Control Center (MCC) at JSC

OFI	Operational Flight Instrumentation - Instrumentation on flight hardware, such as pressure transducers installed and operative on all flight motors that measure igniter and motor chamber pressure.

OI	Operational Increment - Flight software version indentifier; or,

Operational Instrumentation

OIU	Orbiter interface Unit

OMD	Operations and Maintenance Directive - Contractor input into the KSC operating procedures (OMI).

OMDP	Orbiter Maintenance Downtime Period

OMI	Operations and Maintenance Instruction - KSC procedures which control the pre-launch through post-launch processing of hardware at KSC.

OMID 	Operation and Maintenance Instruction Document

OMRSD	Operations and Maintenance Requirements and Specification Document - Design center requirements imposed on KSC.

OPCB	Operations Procedure Control Board

OPF	Orbiter Processing Facility

OPS 	Operations

OPS LAN	Operations Local Area Network

ORI	Operational Readiness Inspection - Formal inspection and certification of new equipment and facilities for use.

ORLA	Optimum Repair Level Analysis - The process whereby the optimum repair level is determined.  The "optimum repair level" is the maintenance level selected to perform specific tasks and functions for a given equipment item.  The decision to repair equipment at the indicated maintenance level requires that all authorized maintenance capability (remove, replace, assemble, or test) be provided to that level.

ORMR	Orbiter Rollout/ET Mate Milestone Review

ORR	Operations Readiness Review

ORU	Orbital Replacement Unit

OSHA	Occupational Safety and Health Administration

OTIS	Orbiter Test and Information System

Out-of-Family - Operations or performance outside the expected performance range of parameters or that which has not previously been experienced is out-of-family.  The disposition of discrepancies or nonconformances which affect the configuration, certification, mission success, safety critical functions, hazard control, or weight in excess of two pounds (equivalent performance to orbit) is out-of-family.  Adverse problem trends are out-of-family.  Discrepancies or nonconformances which the operator determines require design element analysis or assistance for resolution are out-of-family.  Unexplained anomalies or events are out-of-family.  Any activity or condition not expressly defined as in-family is out-of-family.

Oversight - Traditional NASA management philosophy of watchful care or management; supervision.   An intrusive process of gathering Contractor product or process data through on-site, in-series involvement in the process.  Oversight entails a form of control over the process itself.  Oversight is an involvement in an activity, principally through inspection with review and approval authority implicit to the degree necessary to assure that a process or product’s key characteristics are stable and in control.

PABF	Precision Air Bearing Floor

PADS	Problem Action Data System

Payload Training Requirements - Currently contained in PIP annex 7 (training).  Agreement with payload customer, program office, and flight operations training (currently spaceflight training division) that establishes detailed requirements and responsibilities for training payload unique (flight specific) training.

PASS	Primary Avionics Software System

PAT	Preflight Adaption Trainer

PCASS	Program Compliance Assurance and Status System

PCCMU	Pulse Control Modulated Master Unit

PCIN	Program Change Identification Number - A Space Shuttle Program identifying number assigned to each change package submitted for approval.

PCP	Project Change Proposal - A contractor-initiated proposal to change to contractual requirements other than those contained in contract technical baseline documents.

PDCN	Preliminary Document Change Notice - A proposed DCN submitted with an ECP.

PDL	Payload Downlist

PDMS	Payload Data Management System

PDR	Preliminary Design Review

PDT	Payload Data Tape

PEEP	Postfire Engineering Evaluation Plan - Provides details of what to inspect and document during the postflight disassembly and inspection process

PER	Preliminary Engineering Report

PERB	Program Engineering Requirements Board

Performance Objective - A measurable, observable learning objective which provides significant evidence of the ability to execute a required task.  Ideally, performance objectives are stated behaviorally and at the appropriate level of learning.  If required, conditions under which the student will be tested and standards to which the student must perform are included.

PF	Principal Function

PFAR	Postflight Anamoly Report - Documentation of the disassembly team's findings.

PILOT - An on-board simulation loaded onto a portable computer to help the crew review the entry trajectory during long orbital flights.

PGS	Partial Gravity Simulator

PGSC	Payload and General Support Computer

PIP	Payload Integration Plan

PIRN	Preliminary Interface Revision Notice - A proposed ICD change.

PL	Payload

PLS	Primary Landing Site

PLUTO	PLugin Utilization Officer

PMRB	Program Material Review Board

PMS	Performance Measurement System

PMRB	Program Material Review Board

POC/A	Portable Onboard Computer/Adjunct

POCC	Payload Operations Control Center

POCCB	Payload Operations Control Center Board

POP	Program Operating Plan - Program budget, formally updated annually or semi-annually.

POS	Parts On Shelf or Probability of Sufficiency

PPTB	Program Provisioning Task Book

PR	Problem Report - Documentation of anomalous conditions found at KSC.

PRACA	Problem Reporting and Corrective Action

PRB	Problem Review Board - Level III board that reviews, dispositions, or recommends the disposition of, SPRs.

PRCB	Program Requirements Control Board - Level I:  The controlling authority for changes to the Level I Program Requirements Document and Level I change criteria; established by the authority of the Director, Space Shuttle Program.  Level II:  The controlling authority for all changes to Level II Program Definition and Requirements Documents, Master Verification Plan, and Level II Interface Documents; established by the authority of the Deputy Director, Space Shuttle Program.

PRCBD	PRCB Directive

PRD	Program Requirement Document

PRF	Parachute Refurbishment Facility

PRP	Personnel Reliability Program

PRACA Reportable Problems

PRR	Payload Readiness Review

PSCN	Preliminary Specification Change Notice - A proposed SCN submitted with an ECP.

PSRP	Payload Safety Review Panel

PTC	Payload Training Complex - Training simulator located in the Integrated training facility.  The PTC will be utilized for ISS Payload Training.  The ISS payload training requirements and responsibilities will be defined be the Station Utilization Office.

PTR	Performance Test Review

PTT	Part Task Trainer

PV	Procedure Validation

PVIS	Program Verification Information System

PVL	Previously Verified Load

PVLR	Preliminary Verification Loads Review

PVTR	Preliminary Verification Thermal Review

PWC	Primary Work Code

QD	Quick Disconnect

RACF	Resources Access Control Facility

RCN	Requirements Change Notice - Documents a proposed OMRSD change.

RDGS	Reconfigurable Display Generation System

RDMA	Risk Database Management Application

Release Date – Date when facilities can be turned over to receiving entity, for example,such as an institutionsor a follow-on program.  This occurs after last need date to allow for any clean-up, safing, documentation, or other preparation needed to meet handover requirements.

RF	Radio Frequency

RHFAs	Reusable Hardware Flight Authorizations

R1	Recon 1

RID	Review Item Discrepancy - Formal documentation, during the design phase of an item, of requirements and hardware discrepancies, with recommended dispositions tracked to final resolution.

RME	Risk Mitigation Experiments

RMS	Remote Manipulator System or Random Motion Simulator

RPL	Rapid Prototyping Lab - One of the subelements of the Mission Control Center (MCC) at JSC

RPS	Rendezvous Procedures Support

RPSF	Rotational, Processing and Support Facility

RSRM	Reusable Solid Rocket Motor - A solid rocket motor designed and manufactured for use with the Space Shuttle.  A principal component of the SRB.

RSS	Rotating Service Structure

RST	Russian Segment Trainer

RTLS	Return to Launch Site

Safing – Includes the removal of hazardous subsystems, fluids or materials, deactivation of high pressure gas systems, and deactivation of electrical systems.

SAS	Software Authorization Sheet

SASCB	Shuttle Avionics Software Control Board

SAIL	Shuttle Avionics Integration Laboratory

SAN	Software Authorization Notice

SAR	Special Action Requests

SASR	Shuttle Avionics Systems Review

SC	Systems Control

SCA	Shuttle Carrier Aircraft

SCAPE	Self-Contained Atmospheric Protective Ensemble

SCN	Specification Change Notice - Formal documentation to record exact changes to all approved specifications.

SCR 	Software Change Request

SDF	Software Development Facility

SDP	Shuttle Data Processing

SDS	Shuttle Drawing System

SEIS	Standard End Item Specification

SIASS	Shuttle Integrated Accounting Status System

SICB	Systems Integration Control Board

SID	Simulation Interface Device

SIP	Systems Integration Plan

SIR	System Integration Review - Level II review of engineering changes to evaluate impacts to other systems and components, and how interfaces may be affected.

SIRMA	SSP Integrated Risk Management Application

SLF	Shuttle Landing Facility

SLP	Standard Laboratory Procedures - Commonly accepted laboratory procedures which meet the requirements of the cognizant industry or science association(s).

SLS	Secondary Landing Site

SLWT	Super Lightweight Tank - A developmental ET whose purpose is to achieve significant weight savings, thereby improving Shuttle payload capacity.

SM/SP&S	System Management/Special Processes

System Management/Special Processes and Sequences

SMRB	Senior Materials Review Board - A MRB composed of top level contractor and Government engineering/quality personnel that reviews DRs outside of the history base.

SMS	Shuttle Mission Simulator

SMS-FB	Shuttle Mission Simulator – Fixed Base

SMS-MB	Shuttle Mission Simulator – Moving Base

SMTF	Shuttle Mission Training Facility

SODB	Shuttle Operational Data Book

SODF	Shuttle Operations Data File

SOW	Statement of Work - A description of the effort the Contractor is to perform under the contract, including the criteria for determining whether the requirements are met.  This SOW is a performance-based Statement of Work wherein contract requirements are principally expressed in terms of outputs and standards.

SPDMS	Shuttle Processing Data Management System

SPF	Software Production Facility

SPIP	Space Station Program Implementation Plan

SPO	Shuttle Propulsion Office

SPOC	Space Program Operations Contract

SPON	Shuttle Program Office NACC

SPR	Significant Problem Report - A discrepancy that meets the reporting requirements of NSTS-08126.

SRB	Solid Rocket Booster - A major component of the Space Shuttle, comprised of a RSRM, and including other critical assemblies such as the nose cap, frustum, parachute system, forward skirt, aft skirt, and separation motors.

SRF	Software Reconfiguration Facility

SRG	Software Requirements Group

SRM	Solid Rocket Motor

SRP	Space Station Safety Review Panel

SR&QA	Safety, Reliability and Quality Assurance - The organizational designation of those personnel responsible to verify compliance with safety, reliability, and quality assurance standards for Shuttle component design, production, and performance.

SRP	Standard Repair Procedures

SRR	Software Requirements Review

System Requirements Review

SRS	Software Requirements Specifications

SRU	Shop Replaceable Unit

SSC	John C. Stennis Space Center

Shuttle System Contractor

SSCCD	Space Station Configuration Control Drawing

SSCR	Support Software Change Request

SSDR	Support Software Discrepancy Reports

SSEIG	Shuttle Systems Engineering and Integration Group

SSME	Space Shuttle Main Engine - A major component of the Space Shuttle.

SSPM	Software Standards and Procedures Manual

SSRMS	Space Station Remote Manipulator System

SSMTF	Space Station Mockup and Trainer Facility

SSPM	Software Standards and Procedures Manual

SSP/O	Space Shuttle Program/Office

SSRP	System Safety Review Panel - A Level II panel which reviews Hazard Report changes.

SSTF	Space Station Training Facility

SSV	Space Shuttle Vehicle

STA	Shuttle Training Aircraft

STATS	Shuttle Schedule Tracking and Technical Summary

STE	Special Test Equipment - Either single or multi-purpose integrated test units engineered, designed, fabricated, or modified to accomplish special purpose testing in performing this contract. (See FAR 45.101(a).)

STR	Software Test report

STS	Shuttle Test Station

STS	Shuttle Transportation System

SYSGEN	System Generation

T&O	Test and Operations

TA	Technical Assistant

TACCS	Time, Age, Cycle Control System

TAL	Trans-Atlantic Landing

TCDT	Terminal Countdown Demonstration Test

TCHR	Time-Critical Ground Handling Requirements

TCSR	Technical, Cost and Schedule Reviews

TDDP	Trajectory Design Data Package

TDMS	[NASA] Technical Document Management System

TCTI	Time Compliance Technical Instruction - Documentation used to make approved engineering changes to hardware after receipt and acceptance by the Government.

TIMS	Training Information Management System

TIM	Technical Interchange Meeting - Periodic meetings between NASA and the contractor to discuss designated technical issues.

TIPS	Tile Information Processing System

TMG	Thermal Micro-Meteoroid Garment

TMR	Technical Management Representative

TO	Telemetry Occurrence

TOCSS	Trajectory Operations Computer Software Support

TPS	Test Preparation Sheets

Transition & Retirement – Refers to the efforts of operations and institutional capabilities associated with ending/completing the SSP after flight operations have concluded.  This includes activities associated with production, logistics, workforce, equipment, supplier, tooling, shutdown, transfer, and disposal.

- Transition – facilitating the smooth transfer of program capabilities to new programs.

- Retirement – facilitating the appropriate disposition of unneeded capabilities through defined agency processes.

TRR	Test Readiness Review

TSE	Transportation Support Equipment - Non-flight hardware used in the transport of the Shuttle and its components.

UA	Unexplained Anomaly

UAT/ORR	User Acceptance Test/Operations Readiness Review

UF 	Utilization Flight

UG	User Guide

UI	User Interface

UL	Uplink

ULC	Unpressurized Logistics Carrier

UPF	Universal Patch Format

VAB	Vehicle Assembly Building

VADAR	(Loads) Verification Analysis Data Acceptability Review

VAR	Verification Acceptance Review

VDF	Vehicle Definition

VIP	Vendor Inspection Plan - A list of all inspections required by the Government and the contractor to be accomplished at subcontractor locations, and how they will be accomplished.

VIP	Very Important Persons

VITT	Vehicle Integration Test Team

VMS	Vertical Motion Simulator

VOC	Vehicle Occurrence

WAD	Work Authorization Document

WBS	Work Breakdown Structure - A hierarchical diagram of the total contract work to be performed.  The diagram separates the work content into elements depicting increasing levels of detail.  It is often combined with an Organizational Breakdown Structure (OBS) to form a matrix of work elements by responsible organization(s).

WETF	Weightless Environment Training Facility

WSSH	White Sands Space Harbor

WSTF	White Sands Test Facility

ATTACHMENT J-3

RESERVED

ATTACHMENT J-4

RESERVED

ATTACHMENT J-5

DATA REQUIREMENTS LIST

# TABLE OF CONTENTS

TABLE OF CONTENTS	26

1.0	INTRODUCTION	26

1.1	Scope:	26

1.2 	DPD Description:	26

1.3 	Data Types for Contractual Efforts:	26

2.0	STATEMENT OF GENERAL REQUIREMENTS	26

2.1 	Applicable Documents:	26

2.2 	Subcontractor Data Requirements:	26

2.3	Printing:	26

2.4	Microfilm:	26

2.5	Distribution/Delivery:	26

2.6	Contractor’s Internal Documents:	26

2.7	Reserved	26

2.8	Reference to Other Documents in Data Submittals:	26

2.9	Maintenance of Type 1 Document Submittals:	26

2.10	“As Required” Annotations:	26

3.0	DPD MAINTENANCE PROCEDURES	26

3.1	NASA-Initiated Change:	26

3.2	Contractor-Initiated Change:	26

3.3	DPD Change Procedures:	26

3.4	DPD Reissues:	26

DATA REQUIREMENTS LIST (DRL)	26

# 1.0	INTRODUCTION

## 1.1	Scope:

Subject to the Rights in Data clause, this Data Procurement Document (DPD) sets forth the data requirements in each Data Requirements Description (DRD) and shall govern that data required by the DPD for the contract.  The contractor shall furnish data defined by the DRD's listed on the Data Requirements List (DRL) by category of data.  Such data shall be prepared, maintained, and delivered to NASA in accordance with the requirements set forth within this DPD.  In cases where data requirements are covered by a Federal Acquisition Regulation (FAR) or NASA FAR Supplement (NFS) regulation or clause, the regulation will take precedence over the DPD, per FAR 52.215-8.  NASA-Owned/Contractor-Held records shall be managed by the Contractor in accordance with Title 36 of the code of Federal Regulations, Chapter XII B, Records Management, and NPD 1440.6, NASA Records Management.  The records shall be organized in accordance with the instructions in NPR 1441.1D, NASA Records Retention Schedules, as applicable.  The contractor shall disposition records and non-records in accordance with NPR 1441.1D, NASA Records Retention Schedules, which has been approved by NASA and the National Archives and Records Administration (NARA).  All questions on records management issues shall be directed through the Contracting Officer to the JSC Records Management Officer.

## 1.2 	DPD Description:

This DPD consists of a Table of Contents, an Introduction, a Statement of General Requirements, DPD maintenance procedures, a DRL, and the DRD's.

1.2.1 	General Requirements:  The general requirements specified in paragraph 2.0 of this DPD prescribe those requirements applicable to the preparation, maintenance, and delivery of data that are better defined in aggregate than in the individual DRD's.

1.2.2 	Data Requirements List (DRL):  Applicable throughout the performance of the contract, the DRL provides a listing by data category of the data requirements of the DPD.

1.2.3 	Data Requirements Descriptions (DRD's):  Each data requirement listed on the DRL is given complete definition by a DRD.  The DRD prescribes content, format, maintenance instructions, and submittal requirements.

## 1.3 	Data Types for Contractual Efforts:

The types of data and their contractually applicable requirements for approval and delivery are as follows:

TYPE		DESCRIPTION

1	All issues and interim changes to those issues require written approval from the requiring organization before formal release for use or implementation.

2	NASA reserves a time-limited right to disapprove in writing any issues and interim changes to those issues.  Data shall be submitted to the procuring activity for review not less than 45 calendar days or as otherwise agreed to between the contractor and the NASA user organization prior to its release for use or implementation.  The contractor shall clearly identify the release target date in the “submitted for review” transmittal.  If the contractor has not been notified of any disapproval prior to the release target date, the data shall be considered approved.  To be an acceptable delivery, disapproved data shall be revised to remove causes for the disapproval before its release.

3	These data shall be delivered by the contractor as required by the contract and do not require NASA approval.  However, to be a satisfactory delivery, the data must satisfy all applicable contractual requirements.

4	These data are produced or used during performance of the contract and are retained by the contractor.  They shall be delivered when NASA requests it according to instructions in the request.  The contractor shall maintain a list of these data and shall furnish copies of the list to NASA when requested to do so.

5	These data are incidental to contract performance and are retained by the contractor in those cases where contracting parties have agreed that delivery is not required.  However, the Contracting Officer or the Contracting Officer’s Representative shall have access to and can inspect this data at its location in the contractor’s or subcontractor’s facilities.

# 2.0	STATEMENT OF GENERAL REQUIREMENTS

## 2.1 	Applicable Documents:

Documents included as applicable documents in this DPD are the issue specified in the Statement of Work, and form a part of the DPD to the extent specified herein.  References to documents other than applicable documents in the data requirements of this DPD may sometimes be utilized.  These do not constitute a contractual obligation on the contractor.  They are to be used only as a possible example or to provide related information to assist the contractor in developing a response to that particular data requirement.

## 2.2 	Subcontractor Data Requirements:

2.2.1	The contractor shall specify to subcontractors and vendors, if any, the availability source of all data required for the satisfactory accomplishment of their contracts.  The contractor shall validate these requirements for documents when appropriate.   The contractor is encouraged to refer subcontractors to the JSC Scientific and Technical Information Center for their document requirements.

2.2.2	Reference to subcontractor data in the contractor’s responses is permissible, providing the references are adequate and include such identification elements as title, number, revision, etc., and a copy of the referenced data is supplied with the response document at time of delivery to NASA.

## 2.3	Printing:

All reproduction and binding of documentation shall be in accordance with NPD 1490.1F, NASA Printing, Duplicating, Copying, Forms, and Mail Management, and NFS clause 1852.208-81, and as otherwise approved in writing in advance by the Contracting Officer.

## 2.4	Microfilm:

When microfilm of drawings, specifications, and associated lists are required, it shall be 35 mm silver halide negative, first generation (Type 1, Class 1) in accordance with 36 CFR Part 1230, Micrographic Records Management, and mutual written agreement between the Contractor and the Contracting Officer. Input Form DD Form 1562, Dual Purpose Engineering Document Card, shall be used for microfilm purposes.  The microfilm shall be submitted in the form of roll microfilm or master microfilm aperture cards.  If microfilm rolls are used, they shall not exceed 100 feet in length.

## 2.5	Distribution/Delivery:

2.5.1	Distribution requirements of required documentation shall be in quantities determined by and to the addresses noted on a separate distribution list to be furnished by the Contracting Officer.

2.5.2	When A Reproducible Is Required:  Microfilm or an unbound copy shall be provided.  The microfilm shall conform to paragraph 2.4.  The unbound copy shall be of good black and white quality suitable for reproduction by microfilm or photocopy (or equivalent process).

2.5.3	Data Format Using Automated Data Processes: The contractor is encouraged to use automated data formats unless specified otherwise in this contract.  Choice of automated versus manual formats for specific documentation submittals, as  required by this DPD, shall be made giving full consideration to cost of preparation of the item, criticality of schedule performance, and usability of the documentation involved.  Regardless of which method (automated or manual) is selected, the data submittal shall conform to the content requirements specified in the applicable data requirements description.  In instances where minor changes to these content requirements will result in significant cost reductions without affecting the usability of the documentation involved, the Contracting Officer shall be so advised with appropriate recommendation as to changes.

2.5.4	When Electronic Data Submission is Required:

2.5.4.1	DRD’s will specify if part or all of the data is to be provided in an electronic format. A table will be included by the contractor in DRD 1.1.4.1-a that identifies anticipated electronic delivery formats for the electronic deliverables.

2.5.4.2	The contractor shall obtain approval of the Contracting Officer for deviation from the above standards, or for approval of other file formats not specifically listed.

2.5.4.3	Data transfer (delivery) mechanisms.  The contractor shall utilize one or more of the following electronic transfer mechanisms to deliver data to the Government over the network:

a.	Transmission of data to a Contracting Officer designated FTP server utilizing TCP/IP protocols.

b.	Transmission of data to a Contracting Officer designated NT server utilizing TCP/IP protocols.

c.	Transmission of data to a Contracting Officer designated Novell server utilizing IPX protocols.

d.	Transmission of data to a Contracting Officer designee via electronic mail, with the inclusion of file attachments as necessary.

2.5.4.4	Delivery Protocol.  The contractor shall transmit an electronic mail message to the Contracting Officer designee clearly identifying any deliverables transferred to the Government and the network location of the data transferred, if delivery methods 2.5.4.3 a-c are used.  All files transferred shall be clearly identified as to the deliverable data item and sub-part thereof that they represent.  For deliverables consisting of multiple data files, the order in which files are to be perused/printed shall be clearly identified.

2.5.4.5	Physical Media.  The contractor shall utilize DOS or Macintosh formatted floppy disks, or CD-ROM (any format) when delivering on physical media.

## 2.6	Contractor’s Internal Documents:

The contractor’s internal documents shall be used to meet the data requirements of this DPD unless a specific format is required by the applicable DRD.

## 2.7	Reserved

## 2.8	Reference to Other Documents in Data Submittals:

All referenced documents shall be made readily available to the cognizant NASA organization upon request.  The contractor should make sure that the references are available to NASA in a manner which does not incur delays in the use of the response document.

## 2.9	Maintenance of Type 1 Document Submittals:

2.9.1	Revisions of Type 1 documentation may be accomplished by individual page revision or by a complete reissue of the document in accordance with the required Document Development Plan with the exception of drawings (which shall be revised in accordance with contract configuration management requirements).

2.9.2	Individual page revisions shall be made as deemed necessary by the contractor or as directed by the Contracting Officer.

2.9.3	A Type 1 document shall be completely reissued when, in the opinion of the contractor and/or NASA, the document has been revised to the extent that it is unusable in its present state, or when directed by the Contracting Officer.  When complete reissues are made, the entire contents of the document shall be brought up to date and shall incorporate revised pages.  All revisions shall be recorded.  A revision log shall identify complete reissues except for periodic reports and documents which are complete within themselves as final.

2.9.4	Changes of a minor nature to correct obvious typing errors, misspelled words, etc., shall only be made when a technical change is made, unless the accuracy of the document is affected.

2.9.5	All revised pages shall be handled in accordance with procedures defined in the Document Development Plan.  Document change histories shall be recorded on JSC form 28 and included in all document deliverables.

2.9.6	Contractor Type 1 documents shall not be submitted containing pen and ink markups which correct, add to, or change the text, unless schedule problems exist and approval is obtained in writing from the Contracting Officer.  Such markups, however, shall not exceed 20 percent of the page content and shall be acceptable provided that the reproduced copies are legible.  In addition, hand-drawn schematics, block diagrams, data curves, and similar charts may be used in original reports in lieu of formally prepared art work, as long as legibility of copies is not impaired.  Acceptability will be determined by the Contracting Officer.

## 2.10	“As Required” Annotations:

Various DRD’s include the annotation “as required” in items 9, Initial Submission, 10, Submission Frequency; or 13.5, Maintenance.  Unless specified otherwise, “as required” means as deemed necessary by the contractor, the Government, or applicable documentation.

# 3.0	DPD MAINTENANCE PROCEDURES

## 3.1	NASA-Initiated Change:

New and/or revised data requirements will be incorporated by contract modification to which the new or revised portion of the DPD will be appended.  The contractor shall notify the Contracting Officer in the event a deliverable data requirement is imposed and is not covered by a DRD, or when a DRD is changed by a contract modification and for which no revision to DPD is appended.  In such cases, the contractor shall submit the requested changes to NASA for approval.  See paragraph 3.3.1 for change procedures.

## 3.2	Contractor-Initiated Change:

Contractor-proposed data requirements, or proposed changes to existing requirements shall be submitted to NASA for approval.

## 3.3	DPD Change Procedures:

Changes to a contractual issue of this DPD will be identified in the DRL when incorporated by Supplemental Agreement.

## 3.4	DPD Reissues:

3.4.1	When conditions warrant, the DPD will be reissued by NASA and will supersede the existing DPD in its entirety.  Reissues will be implemented by contractual direction.

3.4.2	All revision symbols (vertical lines and contractual direction control numbers) and revision dates will be removed from all pages.  The issue symbol, which will commence with ”A” and progress through “Z,” will be entered in the DRD identification block of each DRD page of the DPD.  The date of the contractual direction will be entered on the cover page of the DPD.  This issue symbol will also be entered under the “Status” column on the Page Revision Log adjacent to each page and DRD entry.  Document Change Logs will otherwise be changed in the same manner as for DPD revisions.

# DATA REQUIREMENTS LIST (DRL)

| DRL # | DRD | DATA TYPE | DRD TITLE | SOW | REVISED BY |
| --- | --- | --- | --- | --- | --- |
| 1 | 1.1.1.1-a | 1 | Management Plan | 1.1.1.1 |  |
| 2 | 1.1.1.1-b | 1 | Work Breakdown Structure (WBS) and Dictionary | 1.1.1.1, 1.1.2.1, & 1.1.2.2 |  |
| 3 | 1.1.1.1-e | 2 | Company Emergency Management Reponse Plan | 1.1.1.1 |  |
| 4 | 1.1.1.1-f | 1 | Space Flight Operations Product Development Plans | 1.1.1.1 |  |
| 5 | 1.1.1.1-g | 3 | Organizational Breakdown Structure | 1.1.1.1, 1.1.2.1, & 1.1.2.2 |  |
| 6 | 1.1.1.1-h | 2 | Property Management Plan | 1.1.1.1 & 1.1.6.2 |  |
| 7 | 1.1.1.1-i | 3 | New Technology Reporting | 1.1.1.1 |  |
| 8 | 1.1.1.1-j | 1 | Shuttle Ground Processing Plans/Instructions | 1.1, 1.3, 1.4, 1.5, & 1.7 |  |
| 9 | 1.1.1.1-k | 3 | Notification of Significant Program Management Decisions | 1.1.1.1 |  |
| 10 | 1.1.1.1-l | 3 | KSC Emergency Preparedness Plan | 1.1.1.1 |  |
| 11 | 1.1.1.2.3 | 3 | Flight Readiness Review | 1.1.1.2.2 & 1.1.1.2.3 |  |
| 12 | 1.1.1.4-a | 2 | Space Shuttle Program Risk Management Plan | 1.1.1.4 |  |
| 13 | 1.1.1.4-b | 3 | Risk Assessment Documentation | 1.1.1.4 & 1.3 |  |
| 14 | 1.1.2.1-a | 1,3 | Financial Management Reports | 1.1.1.1 & 1.1.2.1 |  |
| 15 | 1.1.2.1-b | 1,3 | Resources Management Reporting System | 1.1.1.1 & 1.1.2.1 |  |
| 16 | 1.1.2.1-d | 3 | Energy Utilization and Consumption Report | 1.1.2.1 |  |
| 17 | 1.1.2.1-e | 4 | On-site and Off-site Headcount Report | 1.1.2.1 |  |
| 18 | 1.1.2.1-f | 3 | Geographical Economic Impact Report | 1.1.2.1 |  |
| 19 | 1.1.2.1-g | 3 | Notification of Potential Labor Dispute and Contingency Strike Plan |  |  |
| 20 | 1.1.2.1-h | 3 | Wage/Salary and Fringe Benefit Data | 1.1.2.1 |  |
| 21 | 1.1.2.1-i | 3 | Advance Notification of Workforce Reductions | 1.1.2.1 |  |
| 22 | 1.1.2.1-k | 1 | Annual Property NASA Form (NF) 1018 Report | 1.1.2.1 |  |
| 23 | 1.1.2.1-l | 2 | Contractor-Held Property Financial Reporting | 1.1.2.1 |  |
| 24 | 1.1.2.2-a | 3 | Performance Measurement System Reports (Development and Production) | 1.1.1.1, 1.1.2.1, & 1.1.2.2 |  |
| 25 | 1.1.2.2-b | 3 | Performance Measurement System (PMS) Reports (Operations) | 1.1.1.1, 1.1.2.1, & 1.1.2.2 |  |
| 26 | 1.1.3.2-a | 3 | Small Business Subcontracting Report |  |  |
| 27 | 1.1.3.2-b | 3 | Small Business Subcontracting Plan |  |  |
| 28 |  |  | RESERVED |  |  |
| 29 | 1.1.4.1-b | 1,3 | Information Technology (I/T) Plan & Reports | 1.1.4 & 1.6.4 |  |
| 30 | 1.1.4.1-c | 4 | Data Accession List | 1.1.4.1 |  |
| 31 | 1.1.4.1-d | 4 | Procurement Data Package |  |  |
| 32 | 1.1.4.1-e | 2 | Data Management Plan | 1.1.4.1 |  |
| 33 | 1.1.4.1-f | 2 | Records Management Plan | 1.1.4.1 |  |
| 33A | 1.1.4.1-g | 2 | Enterprise Architecture Reviews | 1.1.4.1 |  |
| 34 | 1.1.5.1 | 2 | Configuration Management Plan | 1.1.5.1 |  |
| 35 | 1.1.5.2-a | 2 | Verification Management Plan | 1.1.5.2 |  |
| 36 | 1.1.5.2-b | 5 | Mission Configuration Product Plan (MCPP) | 1.1.5.2 |  |
| 37 | 1.1.6.1-a | 1 | Facility Management Plan | 1.1.6.1 & 1.5.5.2 |  |
| 38 | 1.1.6.1-b | 3 | Facility Project Reporting Requirements | 1.1.6.1 |  |
| 39 | 1.1.6.2 |  | Government Property Inventory, Record Verification, and Utilization Plan | 1.1.6.2 |  |
| 40 | 1.1.6.3-a | 1 | Security Management Plan | 1.1.6.3 & 1.1.4.1 |  |
| 41 | 1.1.6.3-b | 1 | Technology Protection Control Plan | 1.1.6.3 |  |
| 42 | 1.1.6.3-d | 3 | Fire Protection | 1.1.6.3 & 1.1.4.1 |  |
| 43 | 1.1.7-a | 1,2,3 | Manifest Products | 1.1.7.2 |  |
| 44 | 1.1.7-b | 3 | Flight Operations Schedules | 1.1.7 |  |
| 45 | 1.1.7-c | 2 | KSC Schedule and Status Summary (Gray Book) | 1.1.7 |  |
| 46 | 1.1.7-d | 1 | Flight-Specific TV Plan | 1.1.7.1 |  |
| 47 | 1.1.7-f | 1 | Flight Integration Products | 1.1.7.1 |  |
| 48 | 1.1.7-g | 1,2,3,4 | Ground Operations Schedules | 1.1.7 |  |
| 49 | 1.1.8 | 1 | Technical Information Systems/Software Design Documents | 1.1.8 |  |
| 50 | 1.2.1.1-a | 1 | Flight Derived Dispersions Database Update | 1.2.1.1 |  |
| 51 | 1.2.1.1-b | 3 | Quick look and Detailed Post-flight Reconstruction Report | 1.2.1.1 |  |
| 52 | 1.2.1.3-a | 3 | Generic and Mission-Specific Shuttle Critical Math Model and Analysis Tools (CMMAT) | 1.2.1.3.2 |  |
| 53 | 1.2.1.3-b | 3 | Cargo Thermal and Loads Verification Analyses | 1.2.1.3.3 & 1.2.1.3.4 |  |
| 54 | 1.2.1.3-c | 3 | Safety Evaluation of Orbiter Services for Payload Use | 1.2.1.3.7 |  |
| 55 | 1.2.1.3-d | 3 | Payload Environmental Impact Statement | 1.2.1.3.7 |  |
| 56 | 1.2.1.3-e | 3 | Payload/Cargo Electromagnetic Effects and Radio Frequency Compatability | 1.2.1.3.6 |  |
| 57 | 1.2.1.5-a | 3 | Space Shuttle Program (SSP) Drawing Release Change Request (CR) | 11.5.2 & 1.4.1 |  |
| 58 | 1.2.1.5-b | 3 | Engineering Drawings and Voltage/Power Analysis Letter | 1.2.1.3.5 & 1.2.1.5 |  |
| 59 | 1.2.1.6-a | 1,3 | DOLILU Operations Support System (DOSS) Flight-Specific Products | 1.2.1.6 |  |
| 60 | 1.2.1.6-b | 3 | DOLILU Operations Support System (DOSS) Non flight-Specific Products | 1.2.1.6 |  |
| 61 | 1.2.1.7-b | 1 | Critical Math Models Database Maintenance | 1.2.1.7 |  |
| 62 | 1.2.1.7-d | 1 | Ascent Debris/Transport Database Maintenance | 1.2.1.7 |  |
| 63 | 1.2.2.1-a | 3 | Shuttle Weight, Performance, and Integrated Mass Properties Database and Status Reports | 1.2.2.1 |  |
| 64 | 1.2.2.2 | 3 | Trajectory Design Data Package (TDDP) and Change Notices | 1.2.2.2 |  |
| 65 | 1.2.2.3-a | 3 | Adjusted Reusable Solid Rocket Motor (RSRM) Pre-flight Computer Files | 1.2.2.3 |  |
| 66 | 1.2.2.3-b | 1 | Main Propulsion System (MPS) Inventory/Budget Update and Documentation | 1.2.2.3 |  |
| 67 | 1.2.2.4-a | 1, 3 | Annex 1 - Payload Data Package | 1.2.2.4 |  |
| 68 | 1.2.2.5-a | 1 | Interface Revision Notice (IRN) to Systems Interface Control Documents (ICDs) | 1.2.2.5 |  |
| 69 | 1.2.2.5-b | 1 | Preliminary Interface Revision Notice (PIRN) and Interface Revision Notice (IRN) to Program Requirements Interface Control Document (ICD) (CORE) and Interface Definition Documents (IDDs) | 1.2.2.5.2 |  |
| 70 | 1.2.2.6 | 1, 3 | Payload Unique Interface Control Documents (ICD's and Installation Requirements Documents (IRD's) | 1.2.2.6 |  |
| 71 | 1.2.2.7 | 1 | Payload Operations and Maintenance Requirements and Specifications (OMRS) Test Requirement | 1.2.2.7.1 |  |
| 72 | 1.2.2.7-a | 3 | Middeck Payloads Time-Critical Ground Handling Requirements (TGHR) Table | 1.2.2.7.2 |  |
| 73 | 1.2.2.10-a | 1 | Technical Revision to SL-E-0001 and SL-E-0002 | 1.2.2.10 |  |
| 74 | 1.3-a | 2 | Mission Assurance Plan | 1.3 |  |
| 75 | 1.3-b | 3 | Safety and Health Plan | 1.3 |  |
| 76A | 1.3.1.1-a | 3 | Integrated Hazards Analysis | 1.3.1.1 |  |
| 76B | 1.3.1.1-b | 3 | Integrated Hazards Reports | 1.3.1.1 |  |
| 76C | 1.3.1.1-c | 3 | Integrated Hazards Report Verification Tracking Log (VTL) | 1.3.1.1 |  |
| 76 | 1.3.1.2-b | 3 | Safety Summary Report (SSR) | 1.3.1.2 |  |
| 77 | 1.3.1.2-c | 3 | Pressure Vessel/System Recertification | 1.3.1.2 |  |
| 78 | 1.3.1.2-d | 3 | Annual Safety Program Evaluation | 1.3.1.2 |  |
| 79 | 1.3.3 | 2 | Quality Plan | 1.3, 1.3.3, 1.3.3.1, & 1.3.3.2 |  |
| 80 | 1.3.3.1 | 4 | Acceptance Data Package (ADP) | 1.3.3.1, 1.2.1.4.2, 1.4.1.5.2, & 1.7.1 |  |
| 81 | 1.4-a | 1 | KSC Work Authorization Documents (Category 1) Development and Maintenance Plan | 1.4 & 1.5 |  |
| 82 | 1.4-c | 3 | Logistics Performance Report | 1.4, 1.4.1.2, 1.4.7.2, 1.5.5.4, & 1.6 |  |
| 83 | 1.4-d | 3 | Government Furnished Material (GFM) and Propellants Requirements Forecast | 1.4 |  |
| 84 | 1.4-e | 2 | Loss of Capabilities and Corrective Action Report | 1.4 |  |
| 85 | 1.4.1.1 | 1 | Corrective Action Record | 1.4.1.1 |  |
| 86 | 1.4.1.1.1-b | 2 | Change Requests (CR's) and Reviews | 1.4.1.5.2 |  |
| 87 | 1.4.1.1.1-c | 1 | Specification Change Notice | 1.4.1.5.2 |  |
| 88 | 1.4.1.1.2-a | 1 | Special Action Requirement (SAR) | 1.4.1.3 |  |
| 89 | 1.4.1.1.3-a | 1 | Operational Maintenance Requirements and Specifications Document Changes | 1.4.1.1 |  |
| 90 | 1.4.1.5.1-a | 1,2 | Requirement Definition Documents for Modifications, Mission Kits, and GSE | 1.2.1.4.2, 1.4.1.5.2, & 1.7.1 |  |
| 91 | 1.4.1.5.1-b | 1 | Certification Requirement (CR) | 1.2.1.4.2, 1.4.1.5.2, & 1.7.1 |  |
| 92 | 1.4.1.5.1-c | 1 | Certification Approval Request (CAR)/Qualification Site CAR | 1.2.1.4.2, 1.4.1.5.2, & 1.7.1 |  |
| 93 | 1.4.1.6.1-a | 2 | Inputs to JSC 08934, Shuttle Operational Data Book (SODB) | 1.4.1.1 |  |
| 94 | 1.4.1.6.1-d | 2 | Non-Flight Constraint (NFC) Disposition | 1.4.1.1 |  |
| 95 | 1.4.1.6.1-e | 3 | Integrated Configuration Engineering Data (ICED) Library | 1.2.1.5 |  |
| 96 | 1.4.1.6.1-g | 2 | Instrumentation Program and Components Lists (IPCL's) | 1.4.1.6.1 |  |
| 97 | 1.4.2.1-a | 2 | SRB and Range Safety Command Destruct System Failure Modes and Effects Analysis (FMEA) | 1.4.2.1 |  |
| 98 | 1.4.2.1-b | 2 | SRB and Range Safety Command Destruct System Critical Items List (CIL) | 1.4.2.1 |  |
| 99 | 1.4.2.1-d | 3 | SRB Mass Properties Status Report | 1.4.2.1 |  |
| 100 | 1.4.2.1-e | 3 | SRB Final Flight Evaluation Report | 1.4.2.1 |  |
| 101 | 1.4.2.1-f | 1 | Solid Rocket Booster (SRB) Project Management Plan | 1.4.2.1 |  |
| 102 | 1.4.2.1-g | 3 | SRB and Range Safety Command Destruct System Flight Hazard Analysis | 1.4.2.1 |  |
| 103 | 1.4.3-a | 3 | Software Quality Report | 1.4.3 |  |
| 104 | 1.4.3.1-a | 4 | Backup Flight System (BFS) Software User's Manuals for Software Support Tools | 1.4.3.1 |  |
| 105 | 1.4.3.1-b | 3 | Backup Flight System (BFS) Software Requirements and Specifications Documents for Software Support Tools | 1.4.3.1 |  |
| 106 | 1.4.3.1-c | 4 | Backup Flight System (BFS) Software Design Document (SDD) for Software Support Tools | 1.4.3.1 |  |
| 107 | 1.4.3.1-g | 3 | Backup Flight System (BFS) Software Authorization Sheet (SAS) and Patches | 1.4.3.1 |  |
| 108 | 1.4.3.1-k | 3 | Measurement Stimulus Identification (MSID) Assignment and Integration (Downlist/Downlink) | 1.4.3.1 |  |
| 109 | 1.4.3.1-n | 3 | Telemetry Format Load/Decommutation Format Load/Fetch Pointer Load (TFL/DFL/FPL) Universal Patch Format (UPF) Patches | 1.4.3.1 |  |
| 110 | 1.4.3.1-q | 3 | Develop/Evaluate MAST II/STAR Reconfiguration Data Change Requests (DCRs) | 1.4.3.1 |  |
| 111 | 1.4.3.2-a | 1 | Integrated Hardware and Software Test Implementation Plan | 1.4.3.2 |  |
| 112 | 1.4.3.2-b | 1 | Integrated Avionics Verification Test Requirements Matrix | 1.4.3.2 |  |
| 113 | 1.4.3.2-c | 1 | Shuttle Avionics Integration Laboratory (SAIL) Test Data Requirements Document | 1.4.3.2 |  |
| 114 | 1.4.3.2-d | 3 | Integrated Avionics Test Requirements Document | 1.4.3.2 |  |
| 115 | 1.4.3.2-f | 3 | Avionics Anomaly Reporting and Resolution | 1.4.3.2 |  |
| 116 | 1.4.3.2-g | 3 | Integrated Avionics Verification Test and Analysis Report | 1.4.3.2 |  |
| 117 | 1.4.3.2-h | 3 | Integrated Avionics Verification Readiness | 1.4.3.2 |  |
| 118 | 1.4.3.3-c | 3 | Prioritization Recommendation for New Operational Increment (OI) Build | 1.4.3.3 |  |
| 119 | 1.4.3.3-e | 3 | Initialization Load (I-Load) Verification Report | 1.4.3.3 |  |
| 120 | 1.4.3.3-f | 4 | Level 6/7/8 Flight Software Test Plan Recommendation | 1.4.3.3 |  |
| 121 | 1.4.3.3-g | 3 | Initialization Load (I-Load) Selection and Comparison Report | 1.4.3.3 |  |
| 122 | 1.4.3.3-o | 3 | Backup Flight System (BFS) Program Requirements Documents (PRD's) | 1.4.3.3 |  |
| 123 | 1.4.3.3-p | 3 | Primary Avionics Software System (PASS)/Backup Flight System (BFS) Interface Control Documents (ICD's) | 1.4.3.3 |  |
| 124 | 1.4.3.3-q | 3 | Functional Subsystem Software Requirements (FSSRs) Documents | 1.4.3.3 |  |
| 125 | 1.4.3.3-s | 3 | Initialization Load (I-Load) Selection Criteria Databook | 1.4.3.3 |  |
| 126 | 1.4.3.3-t | 4 | Parameter Database | 1.4.3.3 |  |
| 127 | 1.4.3.3-u | 3 | Flight Software Logic Documentation | 1.4.3.3 |  |
| 128 | 1.4.3.3-w | 3 | Space Shuttle Computer Program Development Specifications (Six Volumes) | 1.4.3.3 |  |
| 129 | 1.4.3.3-x | 3 | Engineering DCE Support for SASCB Change Reviews | 1.4.3.3 |  |
| 130 | 1.4.3.3-y | 3 | Develop/Evaluate Flight Software (FSW) Change Documents | 1.4.3.3 |  |
| 131 | 1.4.3.3-ab | 4 | Mapping of Principal Functions and I-Load Categories to Baselined Hazard Reports | 1.4.3.3 |  |
| 132 | 1.4.3.3-ac | 3 | Integrated Data Processing System (DPS) Principles of Operation (POO) Document Updates | 1.4.3.3 |  |
| 133 | 1.4.3.4-d | 3 | Backup Flight System (BFS) Reconfiguration Deliverables | 1.4.3.4 |  |
| 134 | 1.4.3.5-a | 3 | Backup Flight System (BFS) Software Configuration Inspection Report/Briefing | 1.4.3.5 |  |
| 135 | 1.4.3.5-b | 3 | Backup Flight System (BFS) Software Standards and Procedures Manual (SSPM) | 1.4.3.5 |  |
| 136 | 1.4.3.5-c | 3 | Backup Flight System (BFS) Software Change Request (SCR) Risk Assessment Analysis/Report | 1.4.3.5 |  |
| 137 | 1.4.3.5-d | 3 | Backup System Loader (BSL) Computer Program Description Document | 1.4.3.5 |  |
| 138 | 1.4.3.5-e | 3 | General Purpose Computer Initial Program Load (GPCIPL) Program Requirements Document | 1.4.3.5 |  |
| 139 | 1.4.3.5-g | 3 | Backup Flight System (BFS) Operational Increment (OI) Deliverables | 1.4.3.5 |  |
| 140 | 1.4.3.5-h | 3 | Backup Flight System (BFS) High-Order Assembly Language/Shuttle (HAL/S) Compiler Audit Reports | 1.4.3.5 |  |
| 141 | 1.4.3.5-i | 3 | Backup Flight System (BFS) Discrepancy Report (DR) Analysis | 1.4.3.5 |  |
| 142 | 1.4.3.5-j | 3 | Backup System Loader (BSL) Program Requirements Document | 1.4.3.5 |  |
| 143 | 1.4.3.5-k | 3 | General Purpose Computer Initial Program Load (GPCIPL) User's Guide | 1.4.3.5 |  |
| 144 | 1.4.3.5-l | 3 | General Purpose Computer Initial Program Load (GPCIPL) Computer Program Description Document | 1.4.3.5 |  |
| 145 | 1.4.3.5-m | 3 | Backup Flight System (BFS) Program Description Documents (PDD's) | 1.4.3.5 |  |
| 146 | 1.4.3.5-n | 3 | Backup Flight System (BFS) Coding Standards Document | 1.4.3.5 |  |
| 147 | 1.4.3.5-o | 3 | Backup Flight System (BFS) User's Guide | 1.4.3.5 |  |
| 148 | 1.4.3.5-p | 3 | Backup Flight System (BFS) Test Coordination Team (TCT) Test Specifications and Performance Test Review (PTR) (Level 7) | 1.4.3.5 |  |
| 149 | 1.4.3.5-q | 3 | Backup Flight System (BFS) Functional Test Report (Level 6) | 1.4.3.5 |  |
| 150 | 1.4.3.5-r | 3 | Backup Flight System (BFS) Performance Test Reports (Level 7) | 1.4.3.5 |  |
| 151 | 1.4.3.5-s | 3 | Backup Flight System (BFS) Software First Article Configuration Inspection (FACI) Report/Briefing | 1.4.3.5 |  |
| 152 | 1.4.3.5-u | 3 | Backup Flight System (BFS) Development/Verification Report | 1.4.3.5 |  |
| 153 | 1.4.3.5-v | 3 | Backup Flight System (BFS) Mass Memory Universal Patch Format (UPF) Patch | 1.4.3.5 |  |
| 154 | 1.4.3.7-a | 3 | Progress Reports | 1.4.3.7 - 1.4.3.10, & 1.4.3.12 |  |
| 155 | 1.4.3.7-b | 3 | Software Management Plan | 1.4.3.7 - 1.4.3.10, & 1.4.3.12 |  |
| 156 | 1.4.3.7-c | 4 | Computer Resources Requirements and Utilization | 1.4.3.7 |  |
| 157 | 1.4.3.7-d | 3 | Software Development Plan | 1.4.3.7, 1.4.3.9, & 1.4.3.12 |  |
| 158 | 1.4.3.7-e | 3 | Software Configuration Management Report (CMDB Report) | 1.4.3.7 |  |
| 159 | 1.4.3.7-f | 3 | Software Quality Assurance Assessment Report | 1.4.3.7 |  |
| 160 | 1.4.3.7-h | 3 | Software Quality Assurance (SQA) Plan | 1.4.3.7 |  |
| 161 | 1.4.3.7-i | 4 | Software Quality Assurance Audit/Inspection | 1.4.3.7 |  |
| 162 | 1.4.3.7-j | 3 | Flight Software Process Support Products & Services | 1.4.3.7 |  |
| 163 | 1.4.3.8-a | 3 | FSW Applications Tools Requirements Documents and Interface Control Documents | 1.4.3.8 |  |
| 164 | 1.4.3.8-b | 4 | FSW Applications Tools User’s Guides | 1.4.3.8 |  |
| 165 | 1.4.3.8-c | 3 | Flight Software Build and Reconfiguration Support Tools - JSC 20183 | 1.4.3.8 |  |
| 166 | 1.4.3.8-d | 3 | HAL/S FC Compiler Test Plan | 1.4.3.8 |  |
| 167 | 1.4.3.8-e | 3 | HAL/S FC Compiler Test Results Report | 1.4.3.8 |  |
| 168 | 1.4.3.8-f | 3 | Applications Tools SSDR Analyses and Waivers | 1.4.3.8 |  |
| 169 | 1.4.3.8-g | 4 | GPC Emulator Simulation Documents | 1.4.3.8 |  |
| 170 | 1.4.3.8-h | 3 | Support Software Change Control Board (SSCCB) Process Products | 1.4.3.8 |  |
| 171 | 1.4.3.8-i | 3 | SPON System Interface and Integration |  |  |
| 172 | 1.4.3.9-a | 3 | Orbiter Avionics Software Programming Standards Document | 1.4.3.9 |  |
| 173 | 1.4.3.9-b | 3 | FSW Maintenance Specification Document | 1.4.3.9 |  |
| 174 | 1.4.3.9-c | 3 | Detail Design Specification (DDS) | 1.4.3.9 |  |
| 175 | 1.4.3.9-d | 3 | Software First Article Configuration Inspection (FACI) Report | 1.4.3.8, & 1.4.3.9 |  |
| 176 | 1.4.3.9-e | 3 | Flight Software Capabilities Verification Plan (Level 6) | 1.4.3.9 |  |
| 177 | 1.4.3.9-f | 3 | Flight Software Capabilities Verification Procedures (Level 6) | 1.4.3.9 |  |
| 178 | 1.4.3.9-g | 3 | Level 6 Test Cases - Capabilities Verification Phase | 1.4.3.9 |  |
| 179 | 1.4.3.9-h | 3 | FSW Performance Verification Plan (Level 7) | 1.4.3.9 |  |
| 180 | 1.4.3.9-i | 3 | FSW Test Reports - Performance Verification (Level 7) | 1.4.3.9 |  |
| 181 | 1.4.3.9-j | 3 | Software Configuration Inspection (CI) Report | 1.4.3.8, & 1.4.3.9 |  |
| 182 | 1.4.3.9-k | 3 | FSW OI Deliverables | 1.4.3.8, & 1.4.3.9 |  |
| 183 | 1.4.3.9-l | 3 | Flight Software Class 1 Integration Plan (CIP) - JSC-22320 |  |  |
| 184 | 1.4.3.9-m | 3 | Payload Software Capabilities Overview - JSC 17086 | 1.4.3.9 |  |
| 185 | 1.4.3.9-n | 3 | Change Request Risk Assessments | 1.4.3.9 |  |
| 186 | 1.4.3.9-o | 3 | Downlist Availability Configuration | 1.4.3.9 |  |
| 187 | 1.4.3.9-p | 3 | Space Shuttle Programs PASS Parameter Data Tape Content | 1.4.3.9 |  |
| 188 | 1.4.3.10-a | 3 | MMU Reconfiguration Deliverables | 1.4.3.10 |  |
| 189 | 1.4.3.10-b | 3 | Level 8 Products | 1.4.3.10 |  |
| 190 | 1.4.3.10-c | 3 | Monthly PASS Reconfiguration Status Report | 1.4.3.10 |  |
| 191 | 1.4.3.10-d | 3 | MMU Integration Plan (MIP) - JSC 08338 | 1.4.3.10 |  |
| 192 | 1.4.3.10-e | 3 | Integrated Baseline Control Board (IBCB) Datapack | 1.4.3.10 |  |
| 193 | 1.4.3.10-f | 4 | Level 8 Performance Test Plan Document | 1.4.3.10 |  |
| 194 | 1.4.3.11-a | 3 | DPS Reports, Monthly Progress | 1.4.3.11 |  |
| 195 | 1.4.3.11-b | 3 | DPS Report, Engineering and Technical Data | 1.4.3.11 |  |
| 196 | 1.4.3.11-c | 4 | Simulator Interface Device (SID) Interface Control Document (ICD) | 1.4.3.11 |  |
| 197 | 1.4.3.11-d | 4 | DPS Acceptance Data Packages | 1.4.3.11 |  |
| 198 | 1.4.3.12-a | 3 | Flight Software Test and Operations Plan - JSC-25392 | 1.4.3.12 |  |
| 199 | 1.4.3.12-c | 3 | Mission Support Plan | 1.4.3.12 |  |
| 200 | 1.4.3.12-d | 3 | Mission Operation Support Report | 1.4.3.12 |  |
| 201 | 1.4.3.12-e | 3 | DR Analysis and Status Reports | 1.4.3.12 |  |
| 202 | 1.4.3.12-f | 3 | Flight Software Program Notes and Waivers Document - JSC 19320 | 1.4.3.12 |  |
| 203 | 1.4.3.12-g | 3 | Program Notes and Waivers | 1.4.3.12 |  |
| 204 | 1.4.3.12-h | 3 | PASS Flight Software User’s Guide | 1.4.3.12 |  |
| 205 | 1.4.3.12-i | 3 | Mass Memory Patch | 1.4.3.10, & 1.4.3.12 |  |
| 206 | 1.4.3.13-a | 3 | Software Development Plan (SDP) for the Multifunction Electronic Display Subsystem (MEDS) | 1.4.3.13 |  |
| 207 | 1.4.3.13-d | 3 | MEDS Software Change Authorization | 1.4.3.13 |  |
| 208 | 1.4.3.13-e | 3 | Hardware Dependent Software Segment Specification (HDSSS) for the Multifunction Electronic Display Subsystem (MEDS) | 1.4.3.13 |  |
| 209 | 1.4.3.13-f | 3 | General Purpose Computer (GPC)/Integrated Display Processor (IDP) Interface Control Document (ICD) | 1.4.3.13 |  |
| 210 | 1.4.3.13-j | 3 | MEDS Verification Test Readiness Review (TRR) Briefing | 1.4.3.13 |  |
| 211 | 1.4.3.13-k | 3 | Software Requirements Specifications (SRS) for the Multifunction Electronic Display Subsystem (MEDS) | 1.4.3.13 |  |
| 212 | 1.4.3.13-l | 3 | Interface Requirements/Design Document (IRDD) for the Multifunction Display Unit Function (MDUF) of the Multifunction Electronic Display Subsystem (MEDS) | 1.4.3.13 |  |
| 213 | 1.4.3.13-m | 3 | Interface Requirements Specification (IRS) for the Analog-to-Digital Converter (ADC) of the Multifunction Electronics Display Subsystem (MEDS) | 1.4.3.13 |  |
| 214 | 1.4.3.13-n | 3 | Interface Design Document (IDD) for the Analog-to-Digital Converter (ADC) of the Multifunction Electronic Display Subsystem (MEDS) | 1.4.3.13 |  |
| 215 | 1.4.3.13-o | 3 | Software Design Documents (SDD) for the Multifunction Electronic Display Subsystem (MEDS) | 1.4.3.13 |  |
| 216 | 1.4.3.13-p | 4 | Software Programmers Manuals for the Multifunction Electronic Display Subsystem (MEDS) | 1.4.3.13 |  |
| 217 | 1.4.3.13-q | 4 | Software Development Folders (SDFs) for the Multifunction Electronic Display Subsystem (MEDS) | 1.4.3.13 |  |
| 218 | 1.4.3.13-r | 1 | MEDS Release Authorization Signature Sheet (RASS) | 1.4.3.13 |  |
| 219 | 1.4.3.13-s | 3 | Software Test Description (STD) for the Multifunction Electronic Display Subsystem (MEDS) | 1.4.3.13 |  |
| 220 | 1.4.3.13-t | 3 | Software Test Reports (STR) for the Multifunction Electronic Display Subsystem (MEDS) | 1.4.3.13 |  |
| 221 | 1.4.3.13-u | 3 | MEDS Software Version Increment Deliverables | 1.4.3.13 |  |
| 222 | 1.4.3.13-v | 3 | Version Description Documents for the Multifunction Electronic Display Subsystem (MEDS) | 1.4.3.13 |  |
| 223 | 1.4.3.13-w | 3 | Software Acceptance Review (SAR) Briefing | 1.4.3.13 |  |
| 224 | 1.4.3.13-x | 4 | User’s Manual for the Hardware Dependent Executive (HDX) Support Utilities of the Multifunction Electronic Display Subsystem (MEDS) | 1.4.3.13 |  |
| 225 | 1.4.3.13-y | 4 | MDU Object Manipulator (MOM) User’s Guide | 1.4.3.13 |  |
| 226 | 1.4.3.13-z | 4 | MEDS Software Standards and Procedures Manual (SSPM) | 1.4.3.13 |  |
| 227 | 1.4.3.14-a | 3 | MEDS Software Discrepancy Resolution Authorization | 1.4.3.14 |  |
| 228 | 1.4.3.14-b | 3 | MEDS Software Interim Release Deliverables | 1.4.3.14 |  |
| 229 | 1.4.3.15-a | 3 | PC-Decom Software Delivery Requirements | n/a |  |
| 230 | 1.4.3.16-a | 3 | Data Reconfiguration Deliverables | 1.4.3.1, 1.4.3.3, & 1.4.3.16 |  |
| 231 | 1.4.3.16-b | 4 | Reconfiguration Tools Requirements Documents | 1.4.3.16 |  |
| 232 | 1.4.3.16-c | 3 | Flight Software Applications CCP Controlled Tools Software Inventory | 1.4.3.16 |  |
| 233 | 1.4.3.16-d | 1 | Orbiter Command and Data Annex | 1.4.3.16 |  |
| 234 | 1.4.3.16-e | 3 | SM/PM Level C Functional Subsystem Requirements (FSR) | 1.4.3.16 |  |
| 235 | 1.4.3.16-f | 3 | Operational Shuttle Data Reconfiguration Plan (OSDR) (JSC-20201) | 1.4.3.16 |  |
| 236 | 1.4.3.16-g | 1 | Standard Integration Plan Annex No. 4 Command and Data Requirements (NSTS-21000-A04) | 1.4.3.16 |  |
| 237 | 1.4.3.16-h | 1 | Shuttle Data Integration Plan (DIP) (JSC-18206) | 1.4.3.16 |  |
| 238 | 1.4.3.17-a | 2,3,4 | SAIL Product Handbook and Product Glossary | 1.4.3.17 |  |
| 239 | 1.4.3.18-a | 3 | MAGRS-3S Link Certification Package | 1.4.3.18 |  |
| 240 | 1.4.3.18-b | 3 | MAGRS-3S Interface Control Document | 1.4.3.18 |  |
| 241 | 1.4.3.18-c | 3 | MAGRS-3S Software Design Requirements | 1.4.3.18 |  |
| 242 | 1.4.3.18-d | 3 | MAGRS-3S SASCB Discrepancy Report (DR) Management Forms | 1.4.3.18 |  |
| 243 | 1.4.3.18-e | 3 | MAGRS-3S Program Notes and Waivers | 1.4.3.18 |  |
| 244 | 1.4.3.18-f | 3 | MAGRS-3S Verification/Qualification Test Reports | 1.4.3.18 |  |
| 245 | 1.4.3.18-g | 4 | MAGRS-3S Link Deliverables | 1.4.3.18 |  |
| 246 | 1.4.9-a | 3 | Drawings, Engineering and Associated Lists | 1.4.9 |  |
| 247 | 1.4.9-b | 1 | Food Contamination Control Plan | 1.4.9 |  |
| 248 | 1.4.9-c | 1 | Flight Food Acceptance Documentation | 1.4.9 |  |
| 249 | 1.4.9-d | 3 | Post Test Summary Report | 1.4.9 |  |
| 250 | 1.4.9-e | 1 | Problem Reporting and Corrective Action (PRACA) | 1.4.9 |  |
| 251 | 1.4.9-f | 3 | Equipment Inventory Report | 1.4.9 |  |
| 252 | 1.5.1.2 | 2 | Operations and Contamination Control Plan for Integrated Processing at Primary (KSC) and Alternate (DRFC/WSTF) Space Shuttle Landing Sites | 1.5.1.2 |  |
| 253 | 1.5.2.1 | 1 | KSC Ground Launch Sequencer Configuration Plan | 1.5.2.1 |  |
| 254 | 1.5.2.3 | 1 | KSC Launch Team Certification Plan | 1.5.2.3 |  |
| 255 | 1.5.4.1 | 2 | Post Launch Operation Plans | 1.5.4.1 |  |
| 256 | 1.5.5.2 | 2 | Facility and Equipment Maintenance Plan and Supporting Data | 1.4, 1.1.6.1, & 1.5.5.2 |  |
| 257 | 1.5.5.3 | 3 | Notification of Modifications to KSC Configured Systems and Equipment Report | 1.5.5.3 |  |
| 258 | 1.5.5.4.3-a | 3 | Training/Certification Plan and Schedule Report | 1.5.5.4.3 |  |
| 259 | 1.6.1.1 | 2 | Annex 7 (Training) - Payload Integration Plan | 1.6.1.1, 1.6.1.2, & 1.6.1.3 |  |
| 260 | 1.6.1.1.1 | 4 | Flight Operations Training Records | 1.6.1.1.1 |  |
| 261 | 1.6.1.1.2-a | 2 | Training Development and Support Plan (TDSP) JSC 36049 | 1.6.1.1.2 |  |
| 262 | 1.6.1.1.2-b | 4 | Curriculum, Lesson, and Instructor Feedback | 1.6.1.1.2 |  |
| 263 | 1.6.1.1.4 | 3/4 | Instructor Certification Guides | 1.6.1.1.4 |  |
| 264 | 1.6.1.2-a | 2/3 | Flight Controller Certification Guides | 1.6.1.2 |  |
| 265 | 1.6.1.2-b | 4 | Flight Controller Lessons and Scripts | 1.6.1.2 |  |
| 266 | 1.6.1.3-a | 2 | Crew Training Catalogs, ISS Master Course Catalog | 1.6.1.3 |  |
| 267 | 1.6.1.3-b | 3/4 | Crew Training Lessons and Scripts | 1.6.1.3 |  |
| 268 | 1.6.1.3-c | 3/4 | Flight or Increment Specific Crew Training Plan | 1.6.1.3 |  |
| 269 | 1.6.1.3-d | 2 | Astronaut Candidate Training Plan | 1.6.1.3 |  |
| 270 | 1.6.2.1.1 | 2 | Flight Rules Publication | 1.6.2.1.1 |  |
| 271 | 1.6.2.1.2 | 2 | Operations Documentation Product Handbook and Product Glossary | 1.6.2.1.2 |  |
| 272 | 1.6.2.1.3-a | 2 | Flight Data File (FDF)/Operations Data File (ODF) Product Handbook and Glossary | 1.6.2.1.3 |  |
| 273 | 1.6.2.1.3-c | 2 | Portable Onboard Computer (POC) Software Loads Product Handbook and Glossary | 1.6.2.1.3 |  |
| 274 | 1.6.2.2.2-b | 3 | Flight Design and Dynamics Training and Certification Management Plan | 1.6.2.2.2 |  |
| 275 | 1.6.2.2.2-c | 3 | Flight Design Handbook and Product Glossary | 1.6.2.2.2 |  |
| 276 | 1.6.2.2.3-a | 3 | Standards for Flight Design and Dynamics Software | 1.6.2.2.3 |  |
| 277 | 1.6.2.2.3-b | 3 | Flight Design and Dynamics Software Management Plan | 1.6.2.2.3 |  |
| 278 | 1.6.2.2.3-c | 4 | Flight Design Software System Documentation | 1.6.2.2.3 |  |
| 279 | 1.6.2.2.3-d | 3 | Flight Design and Dynamics Data Management System Data Administration/Database Administration Plan | 1.6.2.2.3 |  |
| 280 | 1.6.2.2.3-e | 2 | Flight Design and Dynamics Operations Center Software Engineering Strategic Plan | 1.6.2.2.3 |  |
| 281 | 1.6.2.3-a | 2 | Planning Requirements Documents/Databases | 1.6.2.3 |  |
| 282 | 1.6.2.3-b | 2 | Flight Planning Product Handbook and Product Glossary | 1.6.2.3 |  |
| 283 | 1.6.2.3-d | 3 | Systems Product Handbook and Product Glossary | 1.6.2.3 |  |
| 284 | 1.6.2.4 | 2 | Payload/Cargo Product/Services Handbook and Glossary | 1.6.2.4 |  |
| 285 | 1.6.4-a | 2 | Project Management Plan | 1.6.4 |  |
| 286 | 1.6.4.2-a | 3 | Integrated Training Facility Simulation Systems Operations Handbook | 1.6.4, & 1.6.4.2 |  |
| 289 | 1.9.1 | 1 | Human Capital Retention Plan | 1.9 |  |

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  287	ISSUE:  BASIC	2.	DRD NO.:  1.1.1.1-a

3.	DATA TYPE:  1		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  SPOC Program Management Plan

7.	DESCRIPTION/USE:  To describe the contractor’s management organization, approach and systems.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  Within 10 days of contract Authority to Proceed (ATP)

10.	SUBMISSION FREQUENCY:	Annually, unless update is waived by the NASA OPR

Within 45 days after the addition/deletion of major content to
			 the SPOC

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.1.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Management Plan shall describe the basis for the contractor management organization, approach and systems.  It shall provide a comprehensive integration of all management systems of the prime, subcontractors, and major vendors.  The systems will include those specifically required to accomplish the Statement of Work, as well as those systems and procedures that are to be set in place by the contractor.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The Management Plan shall address the contractor’s plans for work definition and authorization, scheduling, budgeting, data accumulation, Safety and Mission Assurance, Program recovery process, subcontract/material control, indirect cost management, baseline control, and organization structure.

13.4	FORMAT:  Contractor format is acceptable.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  288	ISSUE:  BASIC	2.	DRD NO.:  1.1.1.1-b

3.	DATA TYPE:  1		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Work Breakdown Structure (WBS) and Dictionary

7.	DESCRIPTION/USE:  To organize the tasks to be accomplished in this contract in a product-oriented structure. The WBS and dictionary shall provide the framework for structuring the program implementation plans, establishing and tracking budgets, preparing schedules, developing work force and material estimates, preparing work authorization documents, and reporting contract performance.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Upon request by NASA.

10.	SUBMISSION FREQUENCY:  N/A

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.1.1, 1.1.2.1 and 1.1.2.2;  DRD’s 1.1.1.1-g, 1.1.2.1-a, and 1.1.2.2-a.

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The WBS shall encompass all the products required to achieve all the requirements of this contract.  The WBS shall subdivide the work to be accomplished into elements that serve as the basis for detailed planning and control, and in addition, permit collection of cost and schedule data for each element.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The WBS shall depict a family tree composed of all the work required by the contract.  The dictionary contains a concise description of contract tasks to be performed and products to be delivered, subdivided by WBS element.  A WBS element may represent an identifiable product, a set of data, a service, a task, or a budget function.  The structure shall be at least at the level of detail in the RFP SOW with additional levels as required by the contract.    Lower levels of detail, which the contractor uses for its own management purposes to validate information reported to NASA, shall be compatible with NASA requirements and be accessible to NASA.  The relationship between the WBS and the contractor’s internal organizations and processes should also be provided.

13.4	FORMAT:  The WBS tree is to be in organization chart format and the associated WBS narrative (WBS Dictionary) in text form and arranged as stated in 13.3 of this DRD.  The WBS tree and dictionary shall be provided in both electronic and hard copy form.

13.5	MAINTENANCE:  The WBS and WBS Dictionary shall be updated to reflect contract changes as they affect the WBS coverage.  Revisions shall be incorporated by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  289	ISSUE:  BASIC	2.	DRD NO.:  1.1.1.1-e

3.	DATA TYPE:  2		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Company Emergency Management Response Plan

7.	DESCRIPTION/USE:  To document contractor requirements, responsibilities, processes and implementation approach for specified contingencies/emergencies.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Contract award plus 60 days.

10.	SUBMISSION FREQUENCY:  As required.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.1.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The contractor shall document their approach for developing and maintaining plans for contingency and emergency situations.

13.2	APPLICABLE DOCUMENTS:  See Exhibit 1.1.1.1 to the Statement of Work

13.3	CONTENTS:  The plan shall outline USA’s overarching contingency and emergency preparedness planning approach that guides the generation of supporting plans and procedures.  The plan shall include a description of the supporting plans and procedures structure and a description of the key components of the USA emergency management process.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page (revision level and date) or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  290	ISSUE:  BASIC	2.	DRD NO.:  1.1.1.1-f

3.	DATA TYPE:  1		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Space Flight Operations Product Development Plans (PDP)

7.	DESCRIPTION/USE:  To establish the schedule, the metrics, and baseline all of the plans, procedures, and processes required for the performance and delivery of operations and flight support and Shuttle certification products.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.  Upon issuance of a contract change, the contractor shall update the associated PDPs to reflect all changes within 60 days.

10.	SUBMISSION FREQUENCY:  Update when processes change as negotiated with NASA customer.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.1.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Space Flight Operations Product Development Plans (PDP) defines all planned operations flight support, and Shuttle certification activities provided by the Space Program Operations Contract.  The contractor plans, procedures, processes, and products will be audited when deemed necessary by the Government.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The plans shall provide a detailed characterization of the work efforts required to deliver products obligated under this contract.  It shall include, but is not limited to:

- Identification of plans, procedures and processes required for contract implementation.

- Product descriptions and applications, customers, organizational hand-offs, math models, databases, schedules, tools, and product assurance management systems.

- Metrics used to determine compliance with Government requirements.

- Metrics used for the identification of process improvement or requirements changes.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by electronic change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  291	ISSUE: BASIC	2.	DRD NO.:  1.1.1.1-g

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Organizational Breakdown Structure

7.	DESCRIPTION/USE:  To identify the contractor’s organization for performing this contract.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  Ten days after contract Authority to Proceed (ATP)

10.	SUBMISSION FREQUENCY:  (See 13.5)

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.1.1, 1.1.2.1 and 1.1.2.2; DRD’s 1.1.1.1-b, 1.1.2.1-a, and 1.1.2.2-1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The OBS shall encompass all elements of the contractor’s organization involved in performing the requirements of this contract.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  For each organizational element information shall include the title of the organization and the name of the incumbent manager (headcount is provided in DRD 1.1.2.1-e), and a cross-reference to each WBS element where work is performed.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Complete reissue as required; otherwise, annually.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  6.	ISSUE:  BASIC	2.	DRD NO.:  1.1.1.1-h

3.	DATA TYPE:  2		4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE:  Property Management Plan (PMP)

7.	DESCRIPTION/USE:  To describe the method of administering Government personal property.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Preliminary one month after Authority to Proceed (ATP).

10.	SUBMISSION FREQUENCY:  Final three months after ATP

11.	REMARKS:

12.	INTERRELATIONSHIP:  Paragraph (e)(2) of FAR Clause 52.245-5, SOW 1.1.6.2

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Government Property Management Plan defines the contractor’s implementation of the life cycle function categories of Government personal property.  It also defines the process for property disposition for Transition/Retirement.

13.2	APPLICABLE DOCUMENTS:

Federal Acquisition Regulation (FAR) Part 45

NASA FAR Supplement (NFS) Part 1845

13.3	CONTENTS:  This plan shall identify those procedures which constitute the contractor’s Property Management System and shall include at a minimum the following categories:

a) Property management.	i)   Reports.

b) Acquisition.		j)   Consumption.

c) Receiving.		k)  Utilization.

d) Identification.		l)   Maintenance.

e) Records.		m) Subcontractor control.

f)  Movement.		n)  Disposition.

g) Storage.		o)  Contractor close-out.

h) Physical Inventories.

Within the contract, the loan or transfer of property between NASA centers or remote sites shall be processed in accordance with procedures identified in the PMP insuring management and engineering reviews and approvals are obtained prior to movement, as appropriate.  The contractor shall insure appropriate property, tracking, and statusing records are adjusted accordingly as such transfers and movements are authorized

The contractor shall identify excess or obsolete assets and initiate excessing action.  Receipt and disposal of excess property at NASA centers is a government provided service identified in Attachment J-10.  Property excessing performance shall be reported.

DRD CONTINUATION SHEET

TITLE:  Property Management Plan		DRD NO.:  1.1.1.1-h

DATA TYPE:  2			PAGE:  2/2

____________________________________________________________________________________

13.3	CONTENTS (continued):

The following documents are provided as reference when dealing with NASA Centers

| Directive ID | Subject |
| --- | --- |
| NPD 4100.1A | Supply Support and Material Management Policy (Revalidated 10/29/03) |
| NPR 4100.1D | NASA Materials Inventory Management Manual (Revalidated 3/30/04) |
| NPD 4200.1A | Equipment Management |
| NPR 4200.1E | NASA Equipment Management Manual |
| NPR 4200.2B | Equipment Management Manual for Property Custodians w/Change 1, 9/11/03 |
| NPD 4300.1A | NASA Personal Property Disposal Policy (Revalidated 12/8/04 of 1 year) |
| NPR 4300.1A | NASA Personal Property Disposal Procedural Requirements |
| NPD 4300.4D | Use of Space Shuttle and Aerospace Vehicle Materials as Mementos (Revalidated 3/29/04) |
| NPR 4310.1 | Identification and Disposition of NASA Artifacts (Revalidated 12/8/04) |

13.4	FORMAT:  Contractor format is acceptable.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

13.4

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  294	ISSUE:  BASIC	2.	DRD NO.:  1.1.1.1-i

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE:  New Technology Reporting

7.	DESCRIPTION/USE:  Provides NASA with detailed technical information relating to inventions, discoveries, improvements, and innovations made by the contractor in the performance of work under this contract for the purpose of identifying NASA-supported new technology, and promoting its commercialization and public availability, and also to ensure that the Government obtains sufficient rights in such technology to meet its needs.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  See Submission Frequency

10.	SUBMISSION FREQUENCY:  (1) REPORTABLE ITEMS (New Technology Reports) shall be submitted to the Contracting Officer within two months after the inventor discloses it in writing to Contractor personnel responsible for the administration of the New Technology clause or, if earlier, within six months after the Contractor becomes aware that a reportable item has been made, but in any event for subject inventions before any on sale, public use, or publication of such invention known to the Contractor.  (2) INTERIM REPORTS shall be submitted every 12 months from the date of this contract.  (3)  The FINAL REPORT shall be submitted to the Contracting Officer within 3 months after completion of the contracted work.  The TMR's will determine the format for the Interim and Final Reports.  Data shall be provided on electronic media.

11.	REMARKS:

12.	INTERRELATIONSHIP:  NFS 1852.227-70, New Technology Clause

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Contractor shall establish and maintain active and effective procedures to assure that reportable items are promptly identified and disclosed to Contractor personnel responsible for the administration of this New Technology clause within six months of conception and/or first actual reduction to practice, whichever occurs first in the performance of work under this contract. These procedures shall include the maintenance of laboratory notebooks or equivalent records and other records as are reasonably necessary to document the conception and/or the first actual reduction to practice of the reportable items, and records that show that the procedures for identifying and disclosing reportable items are followed. Upon request, the Contractor shall furnish the Contracting Officer a description of such procedures for evaluation and for determination as to their effectiveness.  The contractor shall submit “Reportable Items,” or New Technology Reports, describing any invention, discovery, improvement, or innovation of the Contractor, whether or not the same is or may be patentable or otherwise protectible under the U.S. Patent Laws, conceived or first actually reduced to practice in the performance of any work under this contract or in the performance of any work that is reimbursable under any clause in this contract providing for reimbursement of costs incurred prior to the effective date of this contract.  Contractor shall also submit Interim Reports and a Final Report providing summary information.

13.2	APPLICABLE DOCUMENTS:  NFS 18-52.227-70	New Technology Clause

DRD CONTINUATION SHEET

TITLE:  New Technology Reporting		DRD NO.: 1.1.1.1-i

DATA TYPE:  3			PAGE:  2/2

____________________________________________________________________________________

13.	DATA PREPARATION INFORMATION (continued):

13.3	CONTENTS:

I.  REPORTABLE ITEMS (New Technology Reports).  These reports shall include the following elements as appropriate.  NASA Form 666A (April 1985) may be used in accordance with instructions on the reverse of the form.  Use of this form is optional, provided all information listed below is included in each report:

- Name and address of the contractor submitting the report.

- The contract number of the contract under which the report is being submitted.

- Title of the item reported.

- Brief description (abstract) of the item reported.

- Detailed description in the following order:

  - General purpose of the item (if not explained in the brief description or abstract).

  - Improvement and/or advantage over prior methods, materials, or devices.

  - Detailed description of the item, sufficiently complete in technical detail to convey a clear understanding, to the extent known at the time of the disclosure, of the nature, purpose, operation, and physical, chemical, biological, or electrical characteristics.  Technical data, drawings, and sketches should be included as required to fully describe the item.

  - Feature of the item believed to be new.

  - Additional information needed to fully describe the item.

- Applications:  Include potential commercial and other non-aerospace uses and users.  Identify specific industries, processes, or products in which the “Reportable Item” might find application or to which it might be related.

- Description of possible extensions, or alternate embodiments of this item.

- Degree of development and use.  Indicate applicable stage:

  - Concept only.

  - Development completed, prototype available.

  - Limited production.

  - Date of first actual use, or date of first planned use.

- Innovator's name(s) and social security number(s), mailing address, and telephone number.

- Identification of any previous publication of the disclosure.  List publications, manuscripts submitted for publication, or reports pertaining to this item, together with relevant dates.  If company-originated, state where they may be obtained; if not company-originated, indicate source and where publication may be obtained, if known.

- Technical supervisor or innovator(s).

II.  INTERIM REPORTS shall list reportable items during that period, and certify that all reportable items have been disclosed (or that there are no reportable items) and that the procedures set forth in Section 13.1 above have been followed.

III.  The FINAL REPORT shall list all reportable items or certify that there were no such reportable items, and list all subcontracts at any tier containing a new technology or patent rights clause or certify that there were no such subcontracts.

13.4	FORMAT:  Changes shall be incorporated as required by change page or complete reissue

13.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  295	ISSUE:  BASIC	2.	DRD NO.:  1.1.1.1-j

3.	DATA TYPE:  1		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Shuttle Ground Operations Processing Plans/Instructions

7.	DESCRIPTION/USE:  To describe and baseline the contractor's standardized technical and operational plans, instructions required for the performance of Ground Operations processes and definition of the required Government interfaces.  This DRD defines specific action applicable only to the KSC Ground Operations portion of the SPOC.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Updates annually, as required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1, 1.3, 1.4, 1.5, and 1.7

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Ground Operations Processing Plans/Instructions shall document the contractors planned implementation of and/or support for the performance of Ground Operations Processing activities identified in S.O.W./ (Sections 1.1, 1.3, 1.4, 1.5, and 1.7) and other appropriate Government requirements.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  Identification of baseline plans and processes required for contract implementation including process descriptions, data flow diagrams and process flow charts; applications, customers and organizational hand-offs; and process verification/integrity assurance methodology.  The Ground Processing Plans/Instructions shall address the contractor's plans to implement the  contractual   requirements and required Government interfaces as a minimum in the following Ground Operations processes:  1) work flow planning, 2) work instruction generation, 3) personnel training; 4) parts, material and services provisioning; 5) facilities and support equipment maintenance; 6) ground processing task execution, 7) ground processing information provisioning; 8) surveillance, and 9) requirements control.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete revision.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  296	ISSUE:  BASIC	2.	DRD NO.:  1.1.1.1-k

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Notification of Significant Program Management Decisions

7.	DESCRIPTION/USE:  The purpose of the DRD is to document potentially significant contractor program management decisions such that NASA program management will have timely and appropriate insight prior to their implementation.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  As required by the contractor to meet the DRD intent, but no later than the SPOC CMR following approval of this DRD.

10.	SUBMISSION FREQUENCY:  As required by the contractor to meet the DRD intent of allowing NASA insight prior to implementation of applicable decisions.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.1.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The purpose of the DRD is to inform the Shuttle Program Manager of significant program management decisions prior to their implementation and thus support proactive insight into these decisions.  Target decision areas to be addressed would include significant or critical resource allocation changes (including reductions, increases or re-distributions); decisions to make major investments in Program processes, systems, property or facilities; or decisions to change the workforce size and/or composition or major organizational/functional restructuring. While not an absolute criteria, “significant” and “major” for purposes of this DRD would be expected to encompass decisions impacting budget plans by more than $5 million or impacting manpower plans involving more than 50 employees.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The following information may be delivered in the form of a presentation or a white paper.  At a minimum, the package shall contain the following information:

- A description of the circumstances which lead to this decision.

- A discussion of the change being planned and the implementation schedule.

- An analysis of anticipated productivity improvements, if applicable

- An impact analysis that the decision will have on contract performance including potential safety, quality, schedule, workforce, and cost issues.

- A risk assessment performed to support each decision.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  297	ISSUE:  BASIC	2.	DRD NO.:  1.1.1.1-l

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  KSC Emergency Preparedness Plan

7.	DESCRIPTION/USE:  This plan will be used to define the SPOC emergency management program and compliance with applicable directives thereto at KSC.

8.	DISTRIBUTION:  Per contracting Officer’s letter.

9.	INITIAL SUBMISSION:  90 days after requirement is added to contract.

10.	SUBMISSION FREQUENCY:  Update overall plan annually and at least monthly, provide documentation of required facility evacuation exercise/drills performed during that month.

11.	REMARKS:  Plan must cover an all-hazards approach to emergency management.

12.	INTERRELATIONSHIP:  SOW 1.1.1.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Contractor shall develop, document and implement the approaches to ensure that all emergency preparedness documented procedures listed in the Consolidated Comprehensive Emergency Management Plan, JHB 2000 are implemented and are effective in maintaining the mitigation, preparedness, response to, and recovery from all types of natural and technological emergencies and disasters.  The Contractor shall conduct and support government exercises and simulations that promote employee awareness and response to the Emergency Egress and Training Advisory Group (EETAG).

13.2	APPLICABLE DOCUMENTS:

NPD 8710.1B	NASA Emergency Preparedness Program

NPD 8715.2	NASA Emergency Preparedness Plan Procedural Requirements

JHB 2000	Consolidated Comprehensive Emergency Management Plan

NPD 1040A	NASA Continuity of Operations

KNPR 1040.3	Kennedy NASA Procedural Requirements, Continuity of Operations

13.3	CONTENTS:

The management structure, processes and reporting requirements, techniques and formats must be established and/or defined and documented to insure adequate visibility and insight for NASA Space Shuttle Program Management and protection of personnel and resources. Under the provisions of JHB 2000, and the EETAG, the Contractor shall conduct a facility evacuation exercise in all flight hardware hazardous operations facilities at least annually. After actions report following each emergency exercise will be necessary to document lessons learned and improvements to the plan.  This report shall be provided to the NASA Emergency Preparedness Officer and the EETAG Chairperson for review.

13.4	FORMAT:  Contractor format is acceptable.

13.5	MAINTENANCE:  Changes to the plan shall be incorporated as required by change page (Revision level __ and date) or complete reissue.  Changes will be coordinated with the government.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  298	ISSUE:  BASIC	2.	DRD NO.:  1.1.1.2.3

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Flight Readiness Review

7.	DESCRIPTION/USE:  To certify the completion or disposition of all contractor tasks and planned work required to prepare for flight readiness in accordance with NSTS 08117 and SSP 50108.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Prior to each Flight Readiness Review

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.1.2.2, 1.1.1.2.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Flight Readiness Review and statements document the readiness of each function in support of the contractor’s Certification of Flight Readiness (CoFR).

13.2	APPLICABLE DOCUMENTS:

NSTS 08117	Requirements and Procedures for Certification of Flight Readiness

SSP 50108	Certification of Flight Readiness for Space Station

13.3	CONTENTS:  Data shall include the contractor’s internal Flight Readiness report with readiness statements that coverall processes and products specified in the applicable documents, as well as any necessary supporting data, required to satisfy the contractor's responsibilities and readiness to support launch, mission and landing operations as defined in the applicable documents.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  A historical file of the Flight Readiness Report and Statements shall be maintained by the contractor.  Archives shall be maintained and archival materials dispositioned in accordance with NASA and Federal Records Management regulations and procedures.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  299	ISSUE:  BASIC	2.	DRD NO.:  1.1.1.4-a

3.	DATA TYPE:  2		4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE:  Space Shuttle Program Risk Management Plan

7.	DESCRIPTION/USE:  To provide a comprehensive plan to manage and document risk associated with operations of the Space Shuttle Program (SSP).

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:

Risk Management Plan (DR 1.1.1.4-a – Plan): contract award plus 60 days

Reports: See submission frequency below.

10.	SUBMISSION FREQUENCY:

Risk Management Plan (DR 1.1.1.4-a – Plan, Data Type: 2): as required to document updates and changes.

Risk Management Surveillance Results (DR 1.1.1.4-a – Surveillance Results, Data Type: 3): every award fee period.

Risk Management Training Report (DR 1.1.1.4-a – Training Report, Data Type: 3): annualy

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.1.4

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Risk Management Plan shall address the implementation of risk management standards and processes for SPOC.

13.2	APPLICABLE DOCUMENTS:

NPR 8000.4	Risk Management Procedural Requirements

NPR 7120.5	NASA Program and Project Management Processes and Requirements

NSTS 07700	Space Shuttle Program Definition and Requirements

13.3	CONTENTS:  The SSP Risk Management Plan shall describe how the contractor proposes to manage risk throughout SPOC.  It shall describe how the contractor will identify, assess and mitigate/control risks associated with each decision or process.  As a minimum, this plan shall include the following:

- Information that illustrates the functional relationships and lines of communication, including the involvement of subcontractors and major vendors.

- Descriptions of the risk management function within the organization including the process through which management decisions will be made.  This will include a description of interfaces with NASA organizations and the NASA decision process for areas such as critical and catastrophic hazards, corrective actions, mishaps, safety variances/waivers, cost, schedule, and mission success.

- Description of the management controls that will be used to ensure compliance with the risk mitigation process.

- Description of flow down of NPR 8000.4 requirements to organizational elements including verification method to ensure requirements have been met.

- Description of surveillance methodologies to be used to measure the effectiveness of the risk management program.

DRD CONTINUATION SHEET

TITLE:  Space Shuttle Program Risk Management Plan		DRD NO.: 1.1.1.4-a

DATA TYPE:  2			PAGE:  2/2

____________________________________________________________________________________

13.	CONTENTS (continued):

- Description of the training approach, including the type of training offered, employee requirements for completing training, and the frequency of training.

In addition to the SSP Risk Management Plan, the contractor shall deliver a Surveillance Report each award fee period and a Training Report annually. The reports shall include the following information:

- Surveillance Report:

  - Description of the surveillance methodology.

  - Surveillance performed in the evaluation period.

  - Surveillance findings.

  - Plans for improvement.

- Training Report:

  - Departments or organizations participating in training.

  - Type of training (online, classroom)

  - Number of employees trained

  - Number of employees left to be trained.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per SPOC Attachment J-5.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  300	ISSUE:  BASIC	2.	DRD NO.:  1.1.1.4-b

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE:  Risk Assessment Documentation

7.	DESCRIPTION/USE:  To provide a documented risk assessment to Space Shuttle Program (SSP) management when the contractor is either a requested evaluator on a formal, documented change request, or when the contractor initiates a formal, documented change request to be dispositioned at a Space Shuttle Program Board.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  See Submission Frequency below.

10.	SUBMISSION FREQUENCY:  A risk assessment will be provided with each formal, documented change evaluation provided by the contractor in response to formal, documented change requests from Space Shuttle Program Boards.  When less than 2 working days are available for evaluation, a verbally expressed risk assessment will be provided at the review forum (this may include expedited items).  Documentation of the risk assessment will follow.  A risk assessment will also be provided for change requests initiated by the contractor and presented to a Space Shuttle Program Board.  If insufficient time is available to assess risk prior to the disposition of an item, this will be so stated with a recommendation for deferral.

A summary report (DR 1.1.1.4-b – Report) shall be submitted quarterly.

11.	REMARKS:  For purposes of this DR, Space Shuttle Program Boards are those defined in NSTS 07700, Vol. IV, Book 1, Section 4.2.2, ‘Program Boards’, with the exception of the MRB,  PMRB, and FOICB (and FOICB delegated boards) unless specifically requrested by the FOICB Chairman.

12.	INTERRELATIONSHIP:  SOW 1.3., 1.1.1.4

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The documented risk assessment provides a formal means to identify risks, assess risks and identify options for mitigating risks associated with safety, mission success, schedule, supportability, and/or cost.  A risk assessment including analytical, quantitative or qualitative methods as appropriate will be developed and provided with each change evaluation provided by the contractor in response to formal, documented change requests from Space Shuttle Program Boards, or change requests initiated by the contractor and presented to Space Shuttle Program Boards for disposition

13.2	APPLICABLE DOCUMENTS:

NSTS 07700 	Vol. IV, Book 1, Section 4.2.2, ‘Program Boards’.

NPR 8000.4	Risk Management Procedural Requirements

NPR 7120.5	NASA Program and Project Management Processes and Requirements

13.3	CONTENTS:  The assessment content shall vary based upon the consequence/likelihood of risks imposed by a change item.

If no significant increase in risk is identified for a proposed change item, the assessment shall include:

- A statement indicating ‘no significant increase in risk’

- Justification for assessment as necessary.

DRD CONTINUATION SHEET

TITLE:  Risk Assessment Documentation		DRD NO.:  1.1.1.4-b

DATA TYPE:  3			PAGE:  2/2

____________________________________________________________________________________

13.3	CONTENTS (continued):

- Identification of any impact to baselined risk controls (hazard reports & CILs)

If a proposed change poses at least one risk whose consequence/likelihood combination indicates a significant increase in risk, the assessment shall include:

- Identification of the potential risk(s)/impact associated with the change, and the causes of these risk(s).

- Impact assessment (consequence & likelihood) to safety, mission success, schedule, supportability, and/or costs in the event the identified risk(s) were to occur.

- Options for mitigating the identified risk(s) including the contractor’s recommendation.

- Impacts to baselined risk controls (hazard reports & CILs).

The summary report (DR 1.1.1.4-b – Report) shall include as a miminum:

- The SSP board supported and number of risk assessments submitted

- Type of change that was brought to the board, change number, and title

- Identification of any impact to baselined risk controls (hazard reports & CILs)

- Increase in risk or not.

- Organization performing the risk assessment

13.4	FORMAT:  Formal delivery of risk assessments shall be made via the change proposal or change evaluation submittal processes as defined by each SSP board.

13.5	MAINTENANCE:  None required.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  301	ISSUE:  BASIC	2.	DRD NO.:  1.1.2.1-a

3.	DATA TYPE:  Initial 533 Baseline Reports: 1	4.	DATE REVISED:

NASA Forms 533M/Q: 3	5.	PAGE:  1/3

6.	TITLE:  Financial Management Reports

7.	DESCRIPTION/USE:  To provide financial management reports for planning, monitoring, and controlling project resources; accounting for the contract’s accumulated expenditures and other liabilities; accruing cost in NASA's accounting system; evaluating contractor cost performance; and projecting/forecasting cost and work force resource requirements which realistically support the schedule requirements.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:

Initial baseline 533 reports - at time of initial submission, and when the Contracting Officer requires additional detail as necessary such as when options are exercised.

533M - Monthly, by the 15th working day, but no later than the 23rd calendar day, of the calendar month following the end of the contractor's accounting month.

533Q - Quarterly, by the 20th working day, but no later than the 30th calendar day, of the month preceding the quarter being reported on.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.1.1, 1.1.2.1;  DRD’s 1.1.1.1- a & b, 1.1.2.1-b , 1.1.2.2-a & b;  All data shall be reconcilable with data from all of the reports required by this DRD, the reports required by DRD 1.1.2.1-b, and the Performance Measurement System (DRD 1.1.2.2-a & b).

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Report provides data on accumulated costs and funding projections for management of the contract and shall serve as the basis for contractor communication with NASA concerning financial planning and control.

13.2	APPLICABLE DOCUMENTS:

NFS 1852.242-73	NASA Contractor Financial Management Reporting

NPD 9501.1G	NASA Contractor Financial Management Reporting System

NPR 9501.2D	NASA Contractor Financial Management Reporting

13.3	CONTENTS:  The initial NF533 report is required in the NF533Q format to be used as a baseline for the life of the contract.  The initial (baseline) NF533Q report shall be submitted by the contractor within 30 days after authorization to proceed has been granted.  The initial report shall reflect the original contract value detailed by negotiated reporting categories and shall be the original contract baseline plan.  In addition to the initial (baseline) report, monthly NF533 reporting shall begin no later than the 15th calendar day of the month in which contract ATP is issued.

DRD CONTINUATION SHEET

TITLE:  Financial Management Reports		DRD NO.:  1.1.2.1-a

DATA TYPE:  Initial Baseline Reports: 1		PAGE:  2/3

NASA Forms 533M/Q:  3

____________________________________________________________________________________

13.3	CONTENTS (continued):

Columns 7b (planned cost incurred/hours worked for the month) and 7d (cumulative planned cost incurred/hours worked) of the NF533M represent the negotiated baseline plan for the contract.  There may not be a relationship between the estimates provided in column 8 of the NF533M to columns 7b and 7d.  Columns 7b and 7d represent the legally binding contract negotiated baseline plan plus all authorized changes.

Short and long-term cost estimates, which include all data entered in columns 8 and 9a on the NF533M and NF533Q reports, shall be based on the most current and reliable information available.

Prior period adjustments should be reported in columns 7a and 7c of NF533M and column 7a of the NF533Q with a footnote discussing the reasons for and amounts of the adjustments.

Uncompensated overtime hours worked should be reported on NF533 reports as a separate line item or in the footnotes.

Monthly NF533 reporting is no longer required once the contract is physically complete, provided the final cost report includes actual cost only (no estimates or forecasts).  The contract must continue to submit monthly NF533 reports as long as estimates for the following period are included.  If the final cost of a contract changes after the submission of the “final” contract cost report, the contractor must submit a revised NF533 report in the month the cost change is recognized.

NASA is required by law to maintain accrual accounting, which requires cost to be reported in the period in which benefits are received, without regard to time of payment.  For cost accrual purposes, data shall be reported by NASA specific primary work codes (PWCs), as provided by NASA.

This data shall be provided in the NF533 format.  Data shall identify price and workforce.  Variance analyses will be required for those PWCs  (cumulative to date and monthly) as follows:

All variances greater than $1 Million

All variances +/- 10% and over $100K

The cost elements shall be reported as follows:

- Direct and indirect elements of cost, fee, subtotal price, anticipated changes with fee and total price at WBS level 2 and lower levels as directed for specific areas of the WBS.

- Equivalent personnel (EP) at WBS level 3 and lower level as directed for specific areas.  EP’s shall be reported for column 7a (current month actuals) and column 8a (next month’s estimate).

- Price will be reported at WBS level 3 and lower levels as directed for specific areas.

- Price performance summary narratives at WBS level 4 and lower levels as directed for specific areas.  The narratives shall include cost performance variance analyses and recovery plans.  Variance Analyses will be required for actual cost incurred versus plan (negotiated baseline) as follows:

--All variances greater than $1 Million

--All variances +/- 10% and over $100K

DRD CONTINUATION SHEET

TITLE:  Financial Management Reports		DRD NO.: 1.1.2.1-a

DATA TYPE:  Initial 533 Baseline Reports:  1		PAGE:  3/3

NASA Forms 533M/Q:  3

____________________________________________________________________________________

13.3	CONTENTS (continued):

For WBS 1.1.6.1, Facilities, projects greater than $500,000 shall be reported uniquely using the NASA project identification number and title.  The project identification number will have a suffix of P for Preliminary Engineering Report, D for Design, or C for Construction.  (The preceding requirements are being satisfied by SPOC  DRD’s 1.1.2.1-b, Resources Reporting Management System (FMS) and the project reporting activities outlined in the SPOC Facility Management Plan DRD 1.1.6.1-a.)

Example:	95001 - P - Repair Roof - Building 1

95001 - D - Repair Roof - Building 1

95001 - C - Repair Roof - Building 1

The report will include a subtotal line for all projects valued at $500K and over.

A summary cost report split by suffix is required for projects valued at less than $500K, except that all environmental specific projects shall be reported at the project level.

A total line will be used which includes all of the facility projects.

Any cost that is not reported within 60 days of the completion of the project should also be explained.

13.4	FORMAT:  These reports shall be prepared in accordance with NPR 9501.2D and NFS 1852.242-73, and be provided in hard copy form.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  302	ISSUE:  BASIC	2.	DRD NO.:  1.1.2.1-b

3.	DATA TYPE:  Initial Submission:  1  	4.	DATE REVISED:

Subsequent Submissions:  3	5.	PAGE:  1/2

6.	TITLE:  Resources Management Reporting System

7.	DESCRIPTION/USE:  To provide resources management reports for planning, monitoring, and controlling project resources based on the NASA budget with respect to program operating plans (POP), fiscal year operating plans, monthly plan vs. actual statusing, and any special request reporting as specified by NASA.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:

POP - as required (Reference section 13.3 of this DRD - a, b, c, d, e, f, g, h, and i)

Operating plan - as required (Reference section 13.3 of this DRD - a, b, c, d, e, f, g, h, and i)

Plan vs. actual status - only required if the approved FY Operating Plan differs from the Contract Value Baseline Plan required for DRD 1.1.2.1-a.  If required, then submission will be monthly, by the 15th working day, but no later than the 23rd calendar day, of the calendar month following the end of the contractor’s accounting month accounting month (Reference section 13.3 of this DRD - a, g, h, i, j, k).

Special requests - as required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.1.1., 1.1.2.1; DRD’s 1.1.1.1 - a & b, 1.1.2.1 - a & c, 1.1.2.2 - a & b.  All data shall be reconcilable between the resources management reports, the NASA Forms 533M and 533Q (DRD 1.1.2.1 - a), and the Performance Measurement System (DRD 1.1.2.2 - a & b)

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  These reports shall be a source of Contractor program operating plans, fiscal year operating plans, monthly plan vs. actual statusing, and any special request reporting as specified by NASA.  Source data shall be at the lowest level collected by the contractor.  Data to be reconcilable to the contract value.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The contents of the report will generally include the following elements; however, additional data may be included to meet specific guidelines:

- Price (labor/non-labor separately identified) and workforce (e.g. - headcount, EP)

- Direct and indirect rate assumptions

- Workforce/non-labor requirements assumptions

- Statement of work/task descriptions (required for selective WBS(s) only)

- Product detail for tasks -product listing with DRD number, schedule delivery date (required for selective WBS(s) only)

- Schedule assumptions

- Sort by TMR

DRD CONTINUATION SHEET

TITLE:  Resources Management Reporting System		DRD NO.:  1.1.2.1-b

DATA TYPE:  Initial Submission:  1		PAGE:  2/2

Subsequent Submissions:  3

____________________________________________________________________________________

13.3	CONTENTS (continued):

- NASA specific primary work codes (PWCs), as provided by NASA.

- Variance analysis (cumulative to date and monthly)

- All variances greater than $1 million

- All variances +/-10% and over $100K

- Periodic year-end analysis

- Other (Master Control Record, Operations Centers, etc.)

13.4	FORMAT:  Contractor shall conform to Government-approved style and layout formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval. Electronic data shall be formatted and delivered per Government standards as specified in section J-5, paragraph 2.5, or per Contracting Officer approval.  In cases where format requirements conflict, Contractor shall obtain resolution from Contracting Officer.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  303	ISSUE:  BASIC	2.	DRD NO.:  1.1.2.1-d

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE: 1/2

6.	TITLE:  Energy Utilization and Consumption Report

7.	DESCRIPTION/USE:  This report shall serve as a source of information for direct charges to the appropriate programs or other users.  The energy consumption data included in this report will serve as a metric for energy reduction goals.  This report will also be a source of information for each Center’s Energy Efficiency and Water Conservation Plans and Progress Assessments submitted by each NASA Center annually.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  DRD submissions consist of Monthly, Quarterly, and Annual reports.  The Annual serves in place of the Quarterly report for the 4th Quarter and serves in place of the Monthly for month of September (Sept. data to be included in annual).  The Quarterly reports serve in place of the Monthly for December, March, and June with data for those month’s included in the Quarterly reports.  Monthly reports shall be submitted in October, November, January, February, April, May, July, and August.  As such, there will be 12 submissions annually comprised of 1 Annual, 3 Quarterlies, and 8 Monthlies.  Submissions shall be published by the end of the following month.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.2.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This report shall identify and document essential energy utilization and cost data on which NASA can base energy management and conservation decisions.  In addition, data from this report will be utilized for the purpose of energy cost phasing and as a metric for contractor performance in the area of energy management.  The report shall include a subset of data for each location (i.e. KSC/Launch Operations, Downey, Palmdale, JSC, etc., as required).  Certain data requested may be site specific as defined below.

13.2	APPLICABLE DOCUMENTS:

NASA Procedural Requirements (NPR) 8570.1

Energy Efficiency and Water Conservation

10 CFR 434

10 CFR Part 436

13.3	CONTENTS:  The contractor shall, as a minimum, submit the following parts:

  - Energy Consumption Report:  Report by commodity volume and consumption per reportable square foot. (KSC cost data will be based on rate information provided by the institution contractor.)

Frequency: Monthly--Individual Facility Consumption (where metered): metered electricity and fuel consumption, and cost for individual govt. owned facilities.

Frequency:  Quarterly—accumulative consumption for the quarter.

DRD CONTINUATION SHEET

TITLE:	Energy Utilization and Consumption Report		DRD NO.:  1.1.2.1-d

DATA TYPE:  3			PAGE:  2/2

____________________________________________________________________________________

13.3	CONTENTS (continued):

  - Variance Analysis: Comparisons shall be made between the planned and actual electricity, boiler fuel, and natural gas consumption and cost. Includes a narrative explaining substantial factors (new facilities, rate changes, energy conservation measures, increased processing, etc.) that have impacted the totals, when compared to the same time period of the previous year.

Frequency:  Quarterly

  - Forecasts: The forecasts shall support the budget cycle and include the current fiscal year and the four succeeding fiscal years. These forecasts, (excluding facilities that are reimbursable to NASA), shall project consumption and cost for electricity, fuel oil #2, propane and natural gas.  The forecast shall include a listing and description of the projects or activities which may significantly impact (positively or negatively) energy consumption. (The institution contractor will provide fuel consumption data to the SPOC at KSC.)

Frequency:  Quarterly (KSC only)

Frequency:  Annually (all others)

  - Energy Projects and Initiatives:  Status of current energy projects and initiatives with implementation costs in excess of $10,000.  As a minimum, each entry shall include a project description, point of contact, planned-versus-actual cost estimate, planned and actual energy and cost avoidance (in base units, BTU’s, and dollar), and planned and actual completion dates.  Actual energy and cost avoidance data shall be reported for the first two years after project is complete.

Frequency:  Quarterly

  - Annual Report and Compliance Summary:  Shall list and describe accomplishments (including implemented energy conservation measures and initiatives, with measured energy savings) from the preceding fiscal year.  Also, graphical and tabular data shall be shown to compare planned-versus-actual energy consumption, consumption per gross square foot, and cost.  Tabulations shall also include actual energy reduction, for the past 12 months, from the baseline year (presently 1985).  Any adjustments necessary to the baseline year shall be fully justified and documented.

Frequency: Annually

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  304	ISSUE:  BASIC	2.	DRD NO.:  1.1.2.1-e

3.	DATA TYPE:  4		4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE:  On-site and Off-site Headcount Report

7.	DESCRIPTION/USE:  To provide on-site and off-site headcount data which is used to provide NASA headquarters required workforce reports and for future planning for housing requirements.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission of schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Quarterly, by the 17th of the month

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.2.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This report provides on-site and off-site end-of-quarter headcount data containing the breakouts shown under 13.3 for each NASA Center.

Definition of Terms

- On site - Those personnel performing on the contract occupying physical space on a NASA Center.  KSC includes Cape Canaveral Air Force Station (CCAFS).  It includes those personnel temporarily absent from assigned duty stations (e.g., on leave without pay, annual/sick leave, TDY).

- Off site - Total of those personnel on the contract but physically located outside the environs of a NASA Center.

- Dispossessed - Those personnel who normally would occupy physical space within the environs of a NASA Center, but who have been located outside due to nonavailability of space.

- Others off-site - Those personnel within total contract headcount who are not planned to occupy physical space within the environs of a NASA Center.

- Construction subcontractors - Those personnel performing on the contract within the environs of a NASA Center.  Include a brief description or title of the effort.

13.2	APPLICABLE DOCUMENTS:  None

DRD CONTINUATION SHEET

TITLE:  On-site and Off-site Headcount Report		DRD NO.:  1.1.2.1-e

DATA TYPE:  4			PAGE:  2/2

____________________________________________________________________________________

13.3	CONTENTS:

| END OF QUARTER CONTRACTOR HEADCOUNT REPORT |  |  |  |  |
| --- | --- | --- | --- | --- |
| CONTRACT | ON-SITE | OFF-SITE DISPOSSESSED | OFF-SITE OTHER | TOTAL |
| TOTAL PER NASA CENTER |  |  |  |  |
| PRIME |  |  |  |  |
| TOTAL OF SUBCONTRACTORS |  |  |  |  |
| SUBTOTAL OF SUBCONTRACTORS (Other than constructions subcontractors) List each subcontractor (Include only those with on-site personnel) |  |  |  |  |
| SUBTOTAL OF CONSTRUCTION SUBCONTRACTORS List each construction subcontractor |  |  |  |  |

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  305	ISSUE:  BASIC	2.	DRD NO.:  1.1.2.1-f

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE:  Geographical Economic Impact Report

7.	DESCRIPTION/USE:  To provide cost and workforce geographical economic impact data which is used to respond to NASA and Congressional requests.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC and KSC Specific report:  October 17, 2006.

10.	SUBMISSION FREQUENCY:  Annually, 15 working days after request for report for the SPOC total geographical economic impact data.  October 17 of each fiscal year for the KSC Specific Report.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.2.1; data shall be reconcilable to end of fiscal year NASA Forms 533M.

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Geographical Economic Impact Report provides actual SPOC total cost and workforce geographical economic impact data for each fiscal year per the breakouts shown under 13.3, or as modified by request.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:

| Location and Performer | Workforce (DEQs*) | Total Cost ($K) |
| --- | --- | --- |
| Each NASA Center Prime Each Subcontractor Each major vendor Others as required |  |  |
| Each State Prime Each Subcontractor Each major vendor Others as required |  |  |
| Each Country Prime Each Subcontractor Each major vendor Others as required |  |  |

*DEQ = Direct Full-time Equivalents

DRD CONTINUATION SHEET

TITLE:  Geographical Economic Impact Report		DRD NO.:  1.1.2.1-f

DATA TYPE:  3			PAGE:  2/2

____________________________________________________________________________________

13.3	CONTENTS (continued):

The following is a KSC Specific Report that shall be provided separately from the rest of the data requirements outlined in this document.

| Florida Contracts and Purchases | Totals ($) |
| --- | --- |
| Amount Spent in Brevard County USA-Florida Labor Contractors Operating On-site at KSC Off-site Businesses in Brevard County Brevard Subtotal |  |
| Amount Awarded to Florida Businesses Outside Brevard |  |
| Florida Totals |  |
| Out of State Totals |  |
| GRAND TOTALS |  |

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  306	ISSUE:  BASIC	2.	DRD NO.:  1.1.2.1-g

3.	DATA TYPE:  3		4.	DATE REVISED:

5:	PAGE:  1/1

6.	TITLE:  Notification of Potential Labor Dispute and Contingency Strike Plan

7.	DESCRIPTION/USE:  The Notification of Potential Labor Dispute and Contingency Strike Plan will be used by the NASA Contracting Officer and the Industrial Labor Relations Office to facilitate the coordination of activities between the contractor and the affected NASA operational directorates to ensure that necessary steps are taken to prepare for any potential strike situations and to prevent the disruption of work.

8.	DISTRIBUTION:  Per Contracting Officer’s letter.

9.	INITIAL SUBMISSION:  In accordance with 13.1.

10.	SUBMISSION FREQUENCY:  As required.

11.	REMARKS:

12.	INTERRELATIONSHIP:  FAR Clause 52.222.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:   A Notification of Potential Labor Dispute must be submitted 45 days prior to the expiration of any collective bargaining agreements and at the first indication of potential labor unrest, which could delay the timely performance of the contract.  The Notification shall describe the situation that has the potential of impacting the contract and provide the corrective actions initiated.  A Contingency Strike Plan must be submitted at contract start and updated if there is any indication of a potential labor unrest or potential picketing activity.  The Notification of Potential Labor Dispute and Contingency Strike Plan are required for the prime and any subcontractors supporting this contract.

13.2	APPLICABLE DOCUMENTS:  None.

13.3	CONTENTS:  The Notification of Potential Labor Dispute shall describe the situation that has the potential of impacting the timely performance of the contract, it should provide the planned negotiation dates with organized labor, and describe other corrective actions initiated.  Notification should be made prior to the expiration of collective bargaining agreements, prior to any significant changes to existing working conditions or pay practices, or any situation that could impact the performance of the contract through labor unrest.  The Contingency Strike Plan shall describe the Contractor’s plan for assuring the timely performance of the work under this contract during a strike or work stoppage situation.  As a minimum, contents should include: information on implementation of the strike plan, a pre-strike checklist for managers and supervisors, a description of how critical work will be performed, an organization chart of the strike committee membership, phone numbers of key management personnel, and standards of conduct policies during the strike.

13.4	FORMAT:  Contractor format is acceptable.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  307	ISSUE:  BASIC	2.	DRD NO.:  1.1.2.1-h

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/4

6.	TITLE:  Wage/Salary and Fringe Benefit Data

7.	DESCRIPTION/USE:  The Wage/Salary and Fringe Benefit Data will be used by the NASA Contracting Officer and the Industrial Labor Relations Office to provide the necessary data for submittal of Standard Form (SF) 98, Notice of Intention to Make a Service Contract and Response to Notice, to the Department of Labor, and to assist in the monitoring of Service Contract Act compliance.

8.	DISTRIBUTION:  Per Contracting Officer’s letter.

9.	INITIAL SUBMISSION:  Start Date of Contract.

10.	SUBMISSION FREQUENCY:  Annually, 90 days prior to the anniversary date of the contract.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.2.1 and FAR 52.222-41

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Wage/Salary and Fringe Benefit Data must be submitted by the contractor, and any subcontractors which are subject to the provisions of the Service Contract Act, to the Contracting Federal Agency.  In accordance with FAR regulations 22.1007 and 22.1008, the Contracting Officer is required to submit a SF 98 to the Department of Labor, Wage and Hour Division.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The Wage/Salary and Fringe Benefit Data should contain the data included in the enclosed DRD forms, titled “Wage/Salary Rate Information”, “Fringe Benefits for Service Employees”, and “Fringe Benefits per Collective Bargaining Agreement”. The Wage/Salary Rate Information shall contain a listing of all exempt and nonexempt labor classifications working on 	the contract.  Separate forms should be utilized for classifications working in different geographic areas and for each subcontractor.  Wage determination numbers, appropriate labor organization names, and subcontractor names, must be reflected.  All nonexempt labor classifications must be matched to wage determination classes or to Collective Bargaining Agreement (CBA) classifications for represented classes.   Annotate exempt or nonexempt and union or nonunion.  The current hourly rates should reflect the actual lowest and highest paid employees, along with a computed average rate.   State the number of employees working in each labor category.  Separate Fringe Benefit forms should be completed for nonrepresented classifications and for each separate CBA.  A separate form must be completed for the prime and each subcontractor.  Three hard copies and one electronic copy of each Collective Bargaining Agreement are required if organized labor is represented on your contract.

13.4	FORMAT:  The Wage/Salary and Fringe Benefit Data should be in a format substantially the same as enclosed with this DRD.  (Forms 2, 3 and 3A).

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

Form 2

| WORK SHEET FOR SF-98 DATA |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| WAGE RATE INFORMATION |  |  |  |  |  |
| CONTRACTORS LABOR CLASSIFICATION | WAGE DETERMINATION CLASSIFICATION | EXEMPT OR NONEXEMPT | UNION OR NONUNION | CURRENT HOURLY RATE | MYE NO OF EMPLOYEES |
| Illustration of required data: |  |  |  |  |  |
| Project Manager | Not Required | E | N | $40.00 | 1 |
| Supervisor | Not Required | E | N | $32.00 | 1 |
| Electrical Engineer | Not Required | E | N | $26.50 - 30.00 | 3 |
| Engineering Tech, Jr | Engineering Tech, I | N | N | $14.00 - 17.00 | 12 |
| Electrical Technician | Electronics Tech Maint II | N | U | $19.02 - $21.50 | 4 |
| Secretary | Secretary I | N | N | $14.52 - $15.50 | 2 |
| File Clerk | General Clerk II | N | N | $9.86 | 1 |
| Clerical Data Entry | Word Processor I | N | N | $11.45 - $12.90 | 3 |
| Submit data in the above illustrated format for all labor classifications used, or planned to be used, on this contract. |  |  |  |  |  |
| All contractor labor classifications must be matched to wage determination classes listed in CBA's represented classes |  |  |  |  |  |
| or classes shown in the area wage determination for nonrepresented classes. |  |  |  |  |  |
| CONTRACTORS LABOR CLASSIFICATION | WAGE DETERMINATION CLASSIFICATION | EXEMPT OR NONEXEMPT | UNION OR NONUNION | CURRENT HOURLY RATE | MYE NO OF EMPLOYEES |

FORM 3

Page  1 of 2

FRINGE BENEFITS PER COLLECTIVE BARGAINING AGREEMENT

For period from _______________________ to _______________________________

Contractor:

Contract Number:

Number of employees in bargaining unit _________________

Total number of employees on contract __________________

1.	Shift Differential:  (Describe any pay over and above base rates for 2nd, 3rd, weekend, or 	other shifts.)

2.	Health and Welfare Items and Other Fringe Items:  (Indicate whether or not coverage is 	provided to employees and state current average hourly cost per employee covered by a 	Collective Bargaining Agreement.)

Coverage		Average

Item					Provided		Hourly Cost

(Yes or No)

a.  Life Insurance

b. Accidental Death

c. Disability

d. Medical and Hospital

e. Dental

f. Retirement Plan

g. Savings/Thrift Plan

h. Sick Leave

i. Tuition

j. Other (Describe)

TOTAL

FORM 3

Page 2 of 2

3.	Paid Absences:

Service Requirement		Days per Year

a. Vacation

b. Holiday

c. Sick Leave

d. Jury Leave

e. Funeral Leave

f. Military Leave

g. Other (Describe)

4.	Severance Pay:  (Briefly describe terms and amounts.)

5.	Other Fringe Benefits:  (Describe any other fringe benefits not included above, and show 	average hourly cost.)

6.	Premium Pay:  (Discuss all premium pay provisions not previously shown on this form.)

_________________________________________________		___________

Signature of Company Representative					Date

FORM 3A

Page 1 of 1

FRINGE BENEFITS FOR SERVICE EMPLOYEES

For Period from ______________________ to ___________________________

Contractor:

Number of nonexempt employees on contract:  ___________________________

Total number of employees on contract:  ________________________________

1.	Health and Welfare Items and Other Fringe Items:  (Indicate whether or not coverage is provided to employees and state current average hourly cost per service employee.)

Item				Coverage			Average

Provided		           Hourly Cost

a.  Life Insurance

b.  Accidental Death

c.  Disability

d.  Medical & Hospital

e.  Dental

f.   Retirement Plan

g.  Savings/Thrift Plan

h.  Sick Leave

i.   Tuition Reimbursement

j.   Other (Describe)

TOTAL

2.	Paid Absences

Service Requirement		Days per Year

a.  Vacation

b.  Holidays

c.  Sick Leave

d.  Jury Leave

e.  Funeral Leave

f.  Military Leave

g.  Other (Describe)

__________________________________		_______________________

Signature of Company Representative			Date

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  308	ISSUE:  BASIC	2.	DRD NO.:  1.1.2.1-i

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Advance Notification of Workforce Reductions

7.	DESCRIPTION/USE:  The Contractor shall notify in writing, the SPOC Contracting Officer, the effected Center Industrial Relations Officer (IRO), with a copy to the corresponding Administrative Contracting Officer (ACO), at least 14 calendar days in advance of the notification to employees of any planned workforce reduction of permanent, full-time, and part-time employees that exceeds 10% of the total contract workforce at the effected center or 25 employees, whichever is less.

In addition, if Workforce Adjustment and Retraining Notification (WARN) Act notification is required, the contractor shall provide the information required by the WARN Act, section 639.7(c) and a listing of all organizations to be notified including those required by section 639.6(a), (c), and (d), at least five (5) days prior to issuance of the notification.

8.	DISTRIBUTION:

JSC-BV/Michael J. Lonchambon, SPOC Contracting Officer

JSC-BA/Connie R. Pritchard, JSC Labor Relations Officer

KSC-OP-MS/Bob R. Pirkle, KSC Administrative Contracting Officer

KSC-QA-A-1/Samuel G. Haddad, KSC Industrial Relations Officer

MSFC-PS40/Harry B. Craig, MSFC Administrative Contracting Officer

MSFC-AD60/Talmage R. Reynolds, MSFC Industrial Relations Officer

9.	INITIAL SUBMISSION:  As required.

10.	SUBMISSION FREQUENCY:  As required.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.2.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Provides for notification of impending workforce reductions at NASA Centers where SPOC work is performed.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  The notification shall include the reason for the reduction in workforce, the number of employees impacted, the targeted classifications, their physical location, and their location within contract organizational structure.

The notification shall also identify the expected date of the first separation and the anticipated schedule for making separations, as well as the name and telephone number of a company official to contact for further information.

13.4	FORMAT:  Contractor form is acceptable.  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be communicated to the distribution list until the reduction in force is completed.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  309	ISSUE:  Basic	2.	DRD NO.:  1.1.2.1-k

3.	DATA TYPE:  1		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Annual Property NASA Form (NF) 1018 Report

7.	DESCRIPTION/USE:  To report contractor held NASA Property on an annual basis.

8.	DISTRIBUTION:  The annual NASA Form 1018 shall be filed electronically through the NASA Form 1018 Electronic Submission System (NESS).

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Annually, November 30th

11.	REMARKS:  None

12.	INTERRELATIONSHIP:  NASA FAR Supplement Subpart 1845.505-14, SPOC Article G.7, SOW 1.1.2.1 and in accordance with approved Property Control Procedures.

13.	DATA PREPARATION INFORMATION:  In accordance with NFS 1845.7101

13.1	SCOPE:  In compliance with NFS 1845.7101

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  Property in the custody of the prime contractor and subcontractors

13.4	FORMAT:  Per NF 1018 instructions and subpart 1845.71

13.5	MAINTENANCE:  Corrections/updates are to be reported to the cognizant Industrial Property Officer (IPO) and submitted through NESS when directed by the IPO.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  310	ISSUE:  BASIC	2.	DRD NO.:  1.1.2.1-l

3.	DATA TYPE:  2		4.	DATE REVISED:

5.	PAGE:   1/2

6.	TITLE:  Financial Reporting Contractor-Held Property

7.	DESCRIPTION/USE:  Report NASA Property in the custody of contractors on both a monthly and annual basis.

8.	DISTRIBUTION:

a)  The monthly reports shall be electronically submitted using the Contractor-Held Asset Tracking System (CHATS) (http://nasachats.gsfc.nasa.gov/) using the format described in the CHATS user's manual.

b)  NASA Form (NF) 1018 reports shall be submitted using the NF 1018 Electronic Submission System (NESS) (http://ness.gsfc.nasa.gov).

9.	INITIAL SUBMISSION:  The first monthly report required is for October, 2006, and this report is due no later than October 21, 2006.  For the contractor property reporting level, this DRD is in force.  The due date for the first annual report is November 30, 2006.  All reports shall be submitted electronically.

10.	SUBMISSION FREQUENCY:

a)  The due date for the Monthly Property Financial Reporting submission is the 21st day after the close of the month, beginning November 21, 2006.  The due date for Annual Property Reporting via NASA Form (NF 1018 is November 30.

b)All reports shall be submitted electronically.

11.	REMARKS:  None

12.	INTERRELATIONSHIP:  Procurement Information Circular (PIC) 03-14, 03-18, 04-12, NASA FAR Supplement Subpart 1845.7101, SOW 1.1.2.1 and in accordance with approved Property Control Procedures.

13.	DATA PREPARATION INFORMATION:

a)  Monthly Property Financial Reports are required to be submitted using the format located at the URL referenced in paragraph 8.  Monthly Financial Report will be submitted in accordance with PIC 04-12.

b)  Annual Property NF 1018 reports shall be submitted using the NF 1018 Electronic Submission System (NESS).  The NF 1018 report provides annual summary-level property management and financial data on government-furnished and contractor-acquired NASA property.

c)  The NF 1018 shall be completed in accordance with NASA FAR Supplement Subpart 1845.7101 and any supplemental guidance provided by the Contracting Officer.

13.1	SCOPE:  Monthly reporting shall be in compliance with NASA PIC 04-12 and report NF 1018 value definitions.  The PIC requirement in PIC Enclosure 2, paragraph 2.d of the NASA PIC 04-12, regarding the Work Breakdown Structures (WBS) is omitted.

13.2	APPLICABLE DOCUMENTS:  None

DRD CONTINUATION SHEET

TITLE:  Financial Reporting Contractor-Held Property		DRD NO.:  1.1.2.1-l

DATA TYPE:  2			PAGE:  2/2

____________________________________________________________________________________

13.3	CONTENTS:

Monthly Property Financial Reports

a)  Monthly property financial reports are required with item level supporting data.  This data shall be submitted for all items with an acquisition cost of $100,000 or more, in the contractor’s and its subcontractors’ possession, in the following classifications: real property, equipment, special test equipment, special tooling, and agency peculiar property.  Monthly reporting is not required for property in the above classifications with an acquisition cost under $100,000.  Monthly data shall also be submitted for items of any acquisition cost in the classifications of materials and work-in-process (WIP).  Itemized monthly data is required for materials and WIP line items of $100,000 and over.  Summary monthly data is required for materials and WIP line items under $100,000.

b)  Acquisition costs shall be developed using actual costs to the greatest extent possible, especially costs directly related to fabrication, such as labor and materials.  Supporting documentation shall be maintained and available for all amounts reported, including any amounts developed using estimating techniques.

c)  All adjustments shall be thoroughly explained and directly related to a specific fiscal year.  If the fiscal year cannot be determined, the default shall be the previous fiscal year.

d)  Work Breakdown Structure (WBS) shall NOT be provided for all Contractor Acquired Property (CAP), WIP, and any new materials acquired.

NF 1018 Reports

a)  Contractors shall report all NASA-owned property in US dollars, regardless of location.

b)  Negative reports are required.

c)  This reporting shall be completed in accordance with the NASA FAR Supplement (NFS) Subpart 1845.7101 and any supplemental guidance provided by the Contracting Officer.

13.4	FORMAT:  The monthly reports shall be electronically submitted using the Contractor-Held Asset Tracking System (CHATS) (http://nasachats.gsfc.nasa.gov/) using the format described in the CHATS user's manual.

13.5	MAINTENANCE:  Revisions shall be incorporated by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  311	ISSUE:  BASIC	2.	DRD NO.:  1.1.2.2-a

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Performance Measurement System Reports (Development and Production)

7.	DESCRIPTION/USE:  To provide technical, cost and schedule performance summary and assessment based on an earned value performance measurement system for development and production activities.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from SFOC.

10.	SUBMISSION FREQUENCY:  No later than the 25th day of the calendar month.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.1.1, 1.1.2.1, 1.1.2.2; DRD’s 1.1.1.1-b & 1.1.2.1-a; and clause H.31.  All data shall be reconcilable between the NASA Forms 533M & 533Q (reference DRD 1.1.2.1-a) and the Performance Measurement System (PMS) Reports.

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The reports shall provide technical, cost, and schedule performance data and assessments and shall serve as the basis for contractor communication with NASA concerning earned value performance management.

13.2	APPLICABLE DOCUMENTS:  NPD 9501.3,  Attachment A

13.3	CONTENTS:  The PMS system and reporting shall be in accordance with Attachment A of NASA Policy Directive 9501.3, dated February 18, 1997.  The definition of cost accounts is to be mutually agreed upon by the contractor and NASA.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue. G-1, G-2, and G-3

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  312	ISSUE:  BASIC	2.	DRD NO.:  1.1.2.2-b

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Performance Measurement System (PMS) Reports (Operations)

7.	DESCRIPTION/USE:  To provide technical, cost and schedule performance summary and assessment based on a performance measurement system for all operations activities (i.e., non-development/non-production activities).

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Monthly

11.	REMARKS:  In addition to the mutually agreed upon metrics provided routinely by this DRD, NASA will have access to lower level contractor metrics for audits and insight.

12.	INTERRELATIONSHIP:  SOW 1.1.1.1, 1.1.2.1, 1.1.2.2; DRD’s 1.1.1.1-b & 1.1.2.1-a; and clause H.31.  All data shall be reconcilable between the NASA Forms 533M  & 533Q (reference DRD 1.1.2.1-a) and the Performance Measurement System (PMS) Reports.

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The reports shall provide technical, cost, and schedule performance data and assessments and shall serve as the basis for contractor communication with NASA concerning performance management.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:

General:  The PMS data and baseline updates shall be reported by significant third level WBSs as agreed between the contractor and the appropriate NASA TMRs.  Changes or additions shall be by mutual agreement between the contractor and NASA.  Provisions shall be made to separately identify, account for, and forecast resource requirements for special projects.  The following report packages shall be provided:

a)  SPOC Program Overview Status - Provide an overall program status in brief narrative form, indicating the progress on all major items.  Include summary status of technical, schedule, and cost performance.  Identify any significant problems and corrective actions.

b)  Performance Metrics Packages - Provide metrics as agreed between the contractor and the NASA TMRs that reflect the key areas of concern for performance.

1.  Metrics will address safety, quality, work content, schedule, efficiency, cost, and other areas, as appropriate.

2.  Metrics will facilitate subsequent government analysis by including the supporting data (i.e. Excel spreadsheets)

3.  Variance analysis for each metric for deviations beyond established thresholds or expected trends shall be provided.  In addition, corrective actions will be enumerated for unfavorable variances beyond established thresholds or expected trends.

DRD CONTINUATION SHEET

TITLE:  Performance Measurement System (PMS)		DRD NO.:  1.1.2.2-b

Reports (Operations)

DATA TYPE:  			PAGE:  2/2

____________________________________________________________________________________

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  313	ISSUE:  Basic	2.	DRD NO.:  1.1.3.2-a

3.	DATA TYPE: 3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Small Business Subcontracting Report

7.	DESCRIPTION/USE:  To report contractor’s efforts and progress toward meeting the contractor’s Small Business (SB), Small Disadvantaged Business (SDB), Women-Owned Small Business (WOSB), Historically Underutilized Small Business Zone (HUBZone) Small Business, Service-Disabled Veteran-Owned Small Business (SDVOSB), Veteran-Owned Small Business (VOSB), Historically Black College or University/Minority Institution (HBCU/MI) subcontracting goals established in H.3.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Quarterly, due no later than the 45th day after the close of the quarter.

11.	REMARKS:  None

12.	INTERRELATIONSHIP:  H.3

13.	DATA PREPARATION INFORMATION:  None

13.1	SCOPE:  To document prime contractor and subcontractor efforts and progress to foster subcontracting opportunities for the small business categories outlined in Item 7, Description/Use, above.

13.2	APPLICABLE DOCUMENTS:  None

13.3	 CONTENTS:

a)  Metrics - the report will provide the contractor’s metrics providing actual expenditures for the preceding quarter, inclusive of lower-tier subcontractor actuals.  Breakdown will include metrics by category as indicated in H.3.

b)  Reporting of actions taken and a description of efforts expended by contractor and subcontractors toward enhancing the utilization of the small business categories outlined in Item 7, Description/Use, above.

13.4	FORMAT:  Contractor format is acceptable.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  314	ISSUE:  Basic	2.	DRD NO.:  1.1.3.2-b

3.	DATA TYPE:  1		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Small Business Subcontracting Plan

7.	DESCRIPTION/USE:  To update the contractor’s subcontracting plan in accordance with FAR 19.702(a)(1).

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Semiannually on February 1st and August 1st of each year.  The revision submitted on February 1st shall incorporate all reportable actions from July 1st to December 31st of the previous year. The revision submitted on August 1st shall incorporate all reportable actions from January 1st to June 30th of the present year.  A reportable action is defined as a modification to (Insert new Contract Number) which increases the contract value by greater than $500,000.

11.	REMARKS:  None

12.	INTERRELATIONSHIP:  FAR Clause 52.219-9

13.	DATA PREPARATION INFORMATION:  None

13.1	SCOPE:  To document prime contractor and subcontractor efforts to foster subcontracting opportunities for Small Business (SB), small disadvantaged business (SDB), Women-Owned Small Business (WOSB), Historically Underutilized Business Zone (HUBZone) Small Business, Service-Disabled Veteran-Owned Small Business (SDVOSB), Veteran-Owned Small Business (VOSB), Historically Black College or University/Minority Institution (HBCU/MI) concerns.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The contents of the revised subcontracting plan shall be in accordance with paragraph (d) of FAR clause 52.219-9.

13.4	FORMAT:  Contractor format is acceptable.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  29.	ISSUE:  BASIC	2.	DRD NO.:  1.1.4.1-b

3.	DATA TYPE:  1/3		4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE:  Information Technology (I/T) Plan and Reports

7.	DESCRIPTION/USE:  To document the contractor's compliance with Federal and NASA Information Technology (I/T) Planning and Reporting regulations and requirements.

8.	DISTRIBUTION:  Per Contracting Officer’s letter.

9.	INITIAL SUBMISSION:  I/T plans are required prior to any I/T acquisition.

I/T standards plan submittals are required prior to the submittal of any I/T plans.

Initial I/T inventory report submittals are due when requested, but no more than once per year.

Initial security reports and Master Plan submittals are due at contract authority to proceed plus 90 days.

10.	SUBMISSION FREQUENCY:  I/T plans are required twice annually (POP-1 and POP-2 timeframes), I/T inventory reports are required upon request but no more than once annually.  Security reports are required as specified in NPR 2810.1 Security of Information Technology.

11.	REMARKS:  I/T plans and reports shall be presented to the Space Shuttle Program (SSP) Chief Information Officer (CIO) for subsequent submittal to the NASA Center CIO’s as required.

12.	INTERRELATIONSHIP:  SOW 1.1.4 and 1.6.4, clause H.11, and clause H.19

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The plans and reports document the contractor's compliance with Federal and NASA I/T planning and reporting regulations and requirements.  The contractor shall maintain interoperability with referenced NASA IT standards.

13.2	REFERENCE DOCUMENTS:

NASA-STD-2804H (09/21/2004) Minimum Interoperability Software Suite

NASA-STD-2805H (09/21/2004) Minimum Hardware Configurations

NASA-STD-2810 (04/28/1997) UNIX Interoperability Standards

NASA-STD-2814A (06/27/2000) NASA Integrated Information Technology Architecture

NPD 2800.1a (08/18/2004) Managing Information Technology

NPD 2810.1c (04/07/2004) Security of Information Technology

NPR 2800.1 (09/17/2004) Managing Information Technology

NPR 2810.1 (08/12/2004) Security of Information Technology

13.	DATA PREPARATION INFORMATION:

13.3	CONTENTS:

a)  An annual, contract-wide I/T Plan, per current SSP CIO instructions/guidelines.

1)  In concert with the POP-1 each year, a high-level (Level A) 5-year plan is required.  This plan will define and justify the major I/T initiatives planned for each of the 5 fiscal years, with a corresponding list of I/T (i.e., hardware and software) platforms required to support each initiative.  Level A plans also include an obsolescence management plan as described in NASA CIO Executive Notice 03-95.  Data type: 1

DRD CONTINUATION SHEET

TITLE:  Information Technology Plan and Reports		DRD NO.:  1.1.4.1-b

DATA TYPE:  1/3			PAGE:  2/2

____________________________________________________________________________________

13.3	CONTENTS (continued):

2)  In concert with the POP-2 each year, a more detailed Level B I/T Plan for the “next” FY only is required.  Level B will describe I/T purchases by platform standards (in support of approved Level A initiatives) to be acquired during the year.  Data type: 1

b)  De-facto and accepted I/T standards throughout the contract will be documented, and processes which will result in contract-wide I/T standards will be established.  Included in this report will be how the contractor is complying with AI-96-035.   Data type: 1

c)  At a minimum, the contractor shall comply with direction in the latest edition of Office of Management and Budget Circular A-130, Appendix III, Security of Federal Automated Information Resources, and confirm in writing the following for each applicable system:

1)  That a knowledgeable individual has been assigned security responsibility for the system.

2)  That a system security plan is in place.

3)  That a review of security controls is conducted upon significant change to the system, or at least every three years, whichever occurs first.

4)  That a management official has authorized processing based upon implementation of its security plan prior to being placed in service, upon significant change to the system, or at least every three years, whichever occurs first.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  318	ISSUE:  BASIC	2.	DRD NO.:  1.1.4.1-c

3.	DATA TYPE:  4		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Data Accession List

7.	DESCRIPTION/USE:  To provide an index of data that is available on request.  It is a medium for identifying contract internal data which have been generated by the contractor in compliance with the work effort described in the statement of work and other contract requirements.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  As required.

10.	SUBMISSION FREQUENCY:  As required.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.4.1 and clause H.19

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Data Accession List shall be a cumulative listing of all contractor-generated documentation.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The Data Accession List shall provide a listing of all data requirement response documentation plus other project-pertinent documents including drawings through the fourth generation breakdown level.  The format and content of these data shall be prepared by the contractor to document compliance with the statement of work and other contract requirements.  The list shall be a cumulative listing of contractor-generated data response documentation generated to date, data released during the past quarter, and data submitted to NASA. In addition to other types of data, the list shall reflect type 4 and 5 project documentation not otherwise covered by specific DRD’s and shall describe procedures for obtaining the listed information. The list shall include a cross-reference to the related section of the statement of work, number and document identification (DRD number if applicable), document number, title, date, and revision.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  On-line access to the data listing can be provided in lieu of hard copy listings.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  319	ISSUE:  BASIC	2.	DRD NO.:  1.1.4.1-d

3.	DATA TYPE:  4		4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE:  Procurement Data Package

7.	DESCRIPTION/USE:  To provide for maintenance of reproducible masters of updated technical and process documentation.

8.	DISTRIBUTION:  Per Contracting Officer's letter.

9.	INITIAL SUBMISSION:  As required.

10.	SUBMISSION FREQUENCY:  N/A

11.	REMARKS:

12.	INTERRELATIONSHIP:  Clause H.30

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This requirement encompasses all technical and process documentation agreed to by the parties as necessary for this Procurement Data Package.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The Procurement Data Package shall include reproducible masters of the following documentation:

DOCUMENTATION					          DRD OR IRD

- Management Plan						1.1.1.1-a

- Property Management Plan						1.1.1.1-h

- Information Management Plan					1.1.4.1-a

- Data Management Plan						1.1.4.1-e

- Configuration Management Plan					1.1.5.1

- Verification Management Plan					1.1.5.2-a

- Government Property Inventory, Record Verification, and Utilization Plan		1.1.6.2

- Space Program Operations Product Development Plans					1.1.1.1-f

- Space Shuttle Program Risk Management Plan					1.1.1.4-a

- Interface Revision Notice (IRN) to Systems Interface Control Documents (ICD's)	1.2.2.5-a

- Preliminary Interface Revision Notice (PIRN) and Interface Revision Notice (IRN) to Program 
Requirements Interface Control Document (ICD) (CORE) and Interface Definition Documents (IDDs)								1.2.2.5-b

- Payload Interface Control Documents (ICD's and Installation Requirements	
Documents (IRD's) 						1.2.2.6

- Primary Avionics Software System (PASS)/Backup Flight System (BFS) 
Interface Control Documents (ICD's)					1.4.3.3-p

- Mission Assurance Plan						1.3-a

- Quality Plan						1.3.3

DRD CONTINUATION SHEET

TITLE:  Procurement Data Package		DRD NO.:  1.1.4.1-d

DATA TYPE:  4			PAGE:  2/2

____________________________________________________________________________________

13.3	CONTENTS (continued):

- Acceptance Data Package (ADP) (one for each vehicle)					1.3.3.1

- Instrumentation Program and Components Lists (IPCL’s)					1.4.1.6.1-g

- SRB and Range Safety Command Destruct System Failure Modes and Effects Analysis (FMEA)								1.4.2.1-a

- SRB and Ranges Safety Command Destruct System Critical Items List (CIL)		1.4.2.1-b

- SRB Project Management Plan					1.4.2.1-f

- Equipment Inventory Report					1.4.9.2

- Operations Documentation Product Handbook and Product Glossary		1.6.2.1.2

- Flight Data File (FDF)/Operations Data File (ODF) Product Handbook and Glossary	1.6.2.1.3-a

- Flight Design Handbook and Product Glossary					1.6.2.3

- Systems Products Handbook & Product Glossary					1.6.2.3-d

- KSC Work Authorization Documents (Category I)					1.4-a

- Facility and Equipment Maintenance Plan and Supporting Data				1.5.5.2

- Shuttle Ground Processing Plans/Instructions					1.1.1.1-j

- Logistics Performance Reports					1.4-c

PDRDs

- Ground Support Equipment Inventory Report					FE006

- Vehicle Integrated Schematics					FE008

- Subcontractor Engineering Drawings & Associated Lists for GSE			FE012

- Critical Items List (CIL)						FE023

- Failure Mode Effects Analysis (FMEA)					FE017

- EEE Parts As-Designed (Where Used) & Qualifications Status Electronics Database	FE019

- EEE Part Drawings and Specifications					FE021

- Thermal Protection System (TPS) Maintenance Specifications				FE075

- Space Shuttle System Drawing Specifications					FE044

- Engineering Drawings & Associated Lists					FE043

- Subcontractor Engineering Design Drawings & Associated Lists				FE045

- Master Dimensions Specification (MDS) Manual					FE049

- Vehicle End Item (VEI) Specification					FE093

13.4	FORMAT:  Various formats, in accordance with the DRD's under which the documentation is generated.

13.5	MAINTENANCE:  Documentation included in this package shall be maintained current, in accordance with the DRD's under which the documentation is generated.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  33A	ISSUE:  BASIC	2.	DRD NO.:  1.1.4.1-g

3.	DATA TYPE:  2		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Enterprise Architecture Reviews

7.	DESCRIPTION/USE:  To provide architecture reviews and descriptions of the contractor’s information systems.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  None.

10.	SUBMISSION FREQUENCY:  On request by issuance of a Program Directive on a case-by-case basis.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.4.1 and clauses H.11 and H.19

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Projects, facilities, and services selected for review.

13.2	APPLICABLE DOCUMENTS:

1)  NPD 2800.1A, Managing Information Technology

2)  NPG 2810.1, Security of Information Technology Handbook

3)  NPD 2830.1, NASA Enterprise Architecture

4)  NPR 2810.1A, Security of Information Technology

5)  NPR 2830.1, NASA Enterprise Architecture Procedures

13.3	CONTENTS:

1.  Enterprise Architecture Reviews shall be for selected projects or systems on specific request (or as defined in NPR 2830.1, NASA Enterprise Architecture Procedures) and require the following infrastructure to provide and support the creation of the review product:

a)  Develop conceptual models to facilitate discussions.  NASA Enterprise Architecture (NASA EA) and the Federal Enterprise Architecture (FEA) encompass information, concepts, and models ranging from the top-level strategic vision to the detailed implementation of specific technologies.  An initial model shall be constructed using enterprise architecture COTS toolset of the contractor’s choice that can prepare mappings and reporting in an electronic fashion.  Conduct a services decomposition and prepare a reference architecture for each service area.  The services decomposition activity fully delineates each discrete service for a given services portfolio and defines each discrete service.  At a minimum, the model shall contain the following information for each project or service:

i)  Map the project or service to the goals and objectives of the Mission Directorate(s)

ii)  Map the project or service to the NASA goals and objectives

iii)  Map the project or service to the defined NASA EA reference model

iv)  Map the project pr service tp the FEA business reference model

v)  Map the project or service to the NASA Centers for usage

vi)  Construct a graphical matrix to illustrate the project usage and impact as it 				      pertains to each of the NASA installations

b)  Construct a reference architecture that is a graphically represented, high-level system overview and intentionally free of implementation details.  This shall generally include high-level descriptions of the system components, a definition of relationships between components, definitions of relationships between system components and elements external to the system, and identification of performance drivers and capacity requirements.  Where applicable, the reference architecture shall also provide high-level definitions of key data sources, data stores produced, and interfaces between the system components.

c)  Collected knowledge and information for these reviews are a strategic asset.  The requirement for data integrity, high-availability, reliability, and confidentiality is mandatory.

d)  Include appropriate performance metrics.

2.  The specific Architecture Review for a specific project or service shall be a presentation constructed from the models and mappings as well as additional project management and budget information.

3.  The conceptual models and reference architecture shall be initially constructed at the time the first architecture review is requested.

13.4	FORMAT:  Contractor format is acceptable.

13.5	MAINTENANCE:  Changes shall be incorporated by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  320	ISSUE: BASIC	2.	DRD NO.:  1.1.4.1-e

3.	DATA TYPE:  2		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Data Management Plan

7.	DESCRIPTION/USE:  To provide a description of the contractor’s tracking system.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  90 days after Authority to Proceed (ATP)

10.	SUBMISSION FREQUENCY:  Annual review and as required thereafter.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.4.1 and clause H.19

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Data Management Plan describes the contractor's overall implementation of the data management requirements specified in the contract as integrated by the prime contractor and subcontractors.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The Data Management Plan shall contain the following sections:

a)	Data Management:  This section shall define the scope and depth of the contractor’s efforts including management, organization, planning, and the relationship of the data management program to the contractor's other administrative and technical organizations.  The plan shall specify the contractor's management policies and identify, by specific reference, standard practices and detailed work instructions to be used in implementing the data management program.  The plan shall include the following elements:  management organization, control procedures, storage and retrieval procedures, subcontractor control procedures, and special restrictions.  The plan shall include a preliminary data submittal schedule for fulfilling submittal of data in the specified quantities, specific media (electronic, paper, other), and due dates required.

b)	Document Development:  This section defines the procedures, policies, and formats used to produce and distribute document contract deliverables.  The section shall include specifics on document numbering schema; and shall reference the contractors' documentation which are used to define internal layout and format requirements, and specific document setup practices that ensure appropriate hard-copy and/or electronic output.

13.4	FORMAT:  Contractor format is acceptable.

13.5	MAINTENANCE:  Changes shall be incorporated by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  321	ISSUE:  Basic	2.	DRD NO.:  1.1.4.1-f

3.	DATA TYPE:  2		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Records Management Plan

7.	DESCRIPTION/USE:  To describe the contractor’s records management organization, processes and systems.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  90 Days after Authority to Proceed (ATP)

10.	SUBMISSION FREQUENCY:  Reviewed annually, issued as required thereafter.

11.	REMARKS:  N/A

12.	INTERRELATIONSHIP:  SOW 1.1.4.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The plan will document the contractors’ processes for identifying, collecting, maintaining and archiving all records generated during the performance al all task in this SOW.  This shall include plans for disposition of these records at the end of the contract.

13.2	APPLICABLE DOCUMENTS:

NPD 1440.6G

NPR 1441.1D

13.3	CONTENTS:  The Records Management Plan shall address the contractor’s plans for identifying, collecting, maintaining and archiving all official records generated under this contract.

13.4	FORMAT:  Contractor format is acceptable.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  322	ISSUE:  BASIC	2.	DRD NO.:  1.1.5.1

3.	DATA TYPE:  2		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Configuration Management Plan

7.	DESCRIPTION/USE:  To describe the contractor’s method for accomplishing the configuration management requirements of the contract.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  30 days after contract Authority to Proceed (ATP)

10.	SUBMISSION FREQUENCY:  Updated annually or as required.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.5.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The plan shall describe the contractor’s management approach and planned implementation methods for accomplishing the configuration management requirements of the contract.

13.2	APPLICABLE DOCUMENTS:

NSTS 07700 Volume IV	Configuration Management Requirements

SSP 41170	Configuration Management Requirements

13.3	CONTENTS:  The plan shall address each of the following essential elements of CM:

(1) configuration identification, (2) configuration control, (3) configuration status accounting, and (4) configuration verification.  The plan shall describe in relation to these essential elements of CM the contractor’s CM organization, policies, procedures, implementation approach, and control systems that are to be used to ensure proper performance of all required contract CM activities.  In addition, satisfaction of all the requirements of the applicable documents in 13.2 shall be addressed within the CM plan.

The plan shall also describe the configuration management activities, processes and systems to be employed to support the NASA change evaluation and control process for the approval of program requirements.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  323	ISSUE:  BASIC	2.	DRD NO.: 1.1.5.2-a

3.	DATA TYPE:  2		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Verification Management Plan

7.	DESCRIPTION/USE:  To describe the contractor’s method for accomplishing the verification management requirements of the contract.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  30 days after contract Authority to Proceed (ATP)

10.	SUBMISSION FREQUENCY:  Update as required.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.5.2

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The plan shall describe the contractor’s management approach and planned implementation methods for  accomplishing the verification management (VM) requirements of the contract.

13.2	APPLICABLE DOCUMENTS:

NSTS 07700 Volume XI	     Systems Integrity Assurance Program Plan

13.3	CONTENTS:  The plan shall describe the contractor’s program to ensure and demonstrate that the hardware/software processing requirements have been correctly implemented and to ensure and demonstrate that the hardware/software as-built configuration is in accordance with the approved requirements documents and the approved engineering.  The plan shall also describe how identified “deltas” between the approved requirements/engineering will be handled including documenting the authority for any approved deltas.

The plan shall describe the contractor’s VM organization, policies, procedures, implementation approach, and control systems that are to be used to ensure proper performance of all required contract VM activities.  In addition, satisfaction of all the requirements of NSTS 07700, Volume XI shall be addressed within the VM plan.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  324	ISSUE:  BASIC	2.	DRD NO.:  1.1.5.2-b

3.	DATA TYPE:  5		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Mission Configuration Product Plan (MCPP)

7.	DESCRIPTION/USE:  To document, as a mission requirements control system (MRCS) dataset, the individual Shuttle elements' configurations based on the flight requirements per Space Shuttle Program (SSP) direction.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION: Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Baselined for each flight at Cargo Integration Review (CIR) plus 10 days, Launch Site Requirements Review (LSRR) plus 18 days, Orbiter Roll-out Review (ORR) plus 14 days, Flight Readiness Review (FRR) plus 14 days, Launch plus 30 days.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.5.2

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The MCPP consists of documentation and an MRCS Dataset documenting all system-level drawing requirements and possible ferry flight requirements with all required modification records for Orbiter, External Tank (ET), Solid Rocket Booster (SRB), Reusable Solid Rocket Motor (RSRM), Space Shuttle Main Engine (SSME), Mission Kit Equipment, and Payloads.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  System-level drawings (including Engineering Orders (EO's)), reflecting mission reconfiguration (i.e., installation and removal) requirements, and modifications required to satisfy SSP requirements.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Continuously update in MRCS database.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  325	ISSUE:  BASIC	2.	DRD NO.:  1.1.6.1-a

3.	DATA TYPE:  1		4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE:  Facility Management Plan

7.	DESCRIPTION/USE:  The Facility Management Plan will be used to provide insight into the contractor’s approach for facility management.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  By February 1 each year (updated or complete reissue).

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.6.1, 1.5.5.2

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Facility Management Plan shall describe the contractor’s approach to managing facility responsibilities in support of the SPOC and shall include a 5 year plan which identifies the facility projects required, regardless of ultimate fund source, for each year for the five fiscal years beginning three years from the commencement date of the current fiscal year.  This plan shall document contractor processes and implementation approach for facility management to include environmental compliance and restoration requirements and real property reporting and accountability.  The plan shall address the long range goals for the transition of facility management responsibilities in the future.

13.2	APPLICABLE DOCUMENTS:

NPD  8820.2, Appendix C	Facility Project Implementation Handbook

NPR 8800.15	Real Estate Management Program and Implementation Handbook

NPD 8800.14	Policy for Real Property Management

13.3	CONTENTS:  The plan shall identify the contractor approach to the coordination of facility responsibilities and budget priorities to optimize maintenance, repair, and replacement projects for facilities and facility systems and environmental compliance and restoration requirements across the SPOC Government owned locations.  Provide a facility management plan that will encompass facility space utilization planning and integrated facility project planning and reporting requirements and real property responsibilities.  The management structure, processes and reporting requirements, techniques and formats must be established and/or defined and documented to insure adequate visibility and insight for NASA Space Shuttle Program Management and Center Facility Management.

DRD CONTINUATION SHEET

TITLE:  Facility Management Plan		DRD NO.:  1.1.6.1-a

DATA TYPE:  1			PAGE:  2/2

____________________________________________________________________________________

13.3	CONTENTS (continued):

The plan shall also address the following:

- Process for environmental assessments and permit applications for constructed and modified facilities and processes.

- Process to insure facility system drawings and as-builts are kept current for contractor generated changes and all changes are incorporated as required. Contractor shall impose a self audit with the results reported annually.

- Incorporation of local Government facility project approval process and standardization requirements that are in place at affected sites. (e.g. Air Force, Army, TAL sites, KSC, etc.)

- Propose general guidelines to establish boundaries or limits of acceptable facility actions that may be accomplished without Contracting Officer involvement.  These guidelines must be approved by the Contracting Officer prior to use.

- Process and management structure to implement facility projects.

- Completion milestone definitions for management and reporting of projects.

- Procedure to allow for in-progress audit and final evaluation of project completion and documentation.

13.4	FORMAT:  Contractor format is acceptable. All documents must be provided in both electronic and hard copy.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  326	ISSUE:  BASIC	2.	DRD NO.:  1.1.6.1-b

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Facility Project Reporting Requirements

7.	DESCRIPTION/USE:  The facility project reports will be used to provide insight into the scope, cost, schedule and performance of facility projects.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.6.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The project requirements documents shall be provided in sufficient detail to allow for an independent cost estimate of all scope and related issues identified to accomplish the project. The other project documentation shall be submitted for each facility project as required.

13.2	APPLICABLE DOCUMENTS:  NPD 8820.2 Appendix C

13.3	CONTENTS:  The contractor shall submit facility project documentation and reporting as follows:

- Facility projects greater than $50K and less than $500 K (for documentation purposes)

  - NASA Form 1509 and 1510 (prior to project start)

- Facility Projects Greater than $500 K

  - Facility project description, justification and cost estimate (NASA Form 1509, 1510) (annually and as required for revisions/updates)

  - Project requirements document (Include all requirements and costs associated with a completed project.)

  - Facilities Project Implementation Schedule (after award of project)

  - Final acceptance certificate including a recap of all funding (after project completion)

- Facility projects greater than $5M (in addition to the above reporting requirements)

  - Project Management Plan (Prior to design start)

  - Facility Project Pre-Advertisement Review Checklist (NASA Form 1580) (After design completion/ prior to advertisement)

- A Facilities Construction Completion Report shall be submitted no later than thirty (30) days following the financial completion of the facility project and transferred to appropriate Center’s real property records for accountability.

13.4	FORMAT:  Contractor format is acceptable. All documents must be provided in both electronic and hard copy form.

13.5	MAINTENANCE:  Project documentation shall be updated as required.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  327	ISSUE:  BASIC	2.	DRD NO.:  1.1.6.2

3.	DATA TYPE:  1		4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE:   Government Property Inventory, Record Verification, and Utilization Plan

7.	DESCRIPTION/USE:  To describe the contractor’s processes, resources, and baseline schedule for physical inventory, record verification, and utilization reviews of government property held by the contractor, including subcontractors.

8.	DISTRIBUTION:  Government Program Property Administrator

9.	INITIAL SUBMISSION:  Plan and reporting matrix formats due 90 days after Authority to Proceed (ATP)

10.	SUBMISSION FREQUENCY:  Status Reports due semiannually at Property Status Reviews (PSR); Schedule due August 1st previous to each fiscal year.

11.	REMARKS:  None

12.	INTERRELATIONSHIP:  SOW 1.1.6.2

13.	DATA PREPARATION INFORMATION:  None.

13.1	SCOPE:  This Plan defines the contractor’s processes, resources, and schedule to ensure that all Government property under the contract is identified, recorded, and verified.

13.2	APPLICABLE DOCUMENTS:  None.

13.3	CONTENTS:  This plan shall address at a minimum the following categories, including milestones, validation documentation, progress matrixes, and status reporting.

Records & Utilization/Consumption:

Perform walkthroughs to:

Verify Government property on record

Identify Government property not on record

Identify Bench stock areas and document

Assure records are established and up to date for all Government Property

Traceability of items to system-level assemblies

Identify items for disposal

Written justification for retention

Estimated date items will be available for disposition

Sub-contractor Control:

Perform analyses of major subcontractors to ensure all government property is on record and accurate

Assure subcontractors are complying with Finance requirements

Assure subcontractors perform utilization reviews and process written justification for retention

Disposition:

Assure prompt disposal of items no longer required for contract performance.

Documentation submitted to NASA within 30 working days from declaration.

DRD CONTINUATION SHEET

TITLE:  Government Property Inventory, Record Verification,		DRD NO.:  1.1.6.2

and Utilization Plan

DATA TYPE:  1				PAGE:  2/2

____________________________________________________________________________________

13.3	CONTENTS (continued):

Reports:

Develop reports/charts to status progress/milestones and results.

The plan should address submittal to the Government Program Property Administrator an annual schedule, August 1st prior to each fiscal year, and how changes resulting from operational access limitations will be handled.

13.4	FORMAT:  Contractor format is acceptable

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  328	ISSUE:  BASIC	2.	DRD NO.:  1.1.6.3-a

3.	DATA TYPE:  1		4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE:  Security Management Plan

7.	DESCRIPTION/USE:  The plan will be used to define the SPOC security management task.

8.	DISTRIBUTION:  Per Contracting Officer’s letter.

9.	INITIAL SUBMISSION:  90 days after Authority to Proceed (ATP).

10.	SUBMISSION FREQUENCY:  Update annually

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.6.3 and 1.1.4.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Security Management Plan shall describe the Contractor’s approach for meeting and maintaining the security integrity of the security baseline.  The plan will address the security requirements for facilities, systems, equipment, personnel, information, classified automated information systems, and communications, as well as COMSEC and Secure Operations Procedures (i.e. MCC, LCC, etc.).

13.2	APPLICABLE DOCUMENTS:

FAR 52.204-2

NISPOM National Industrial Security Program Operating Manual

JSC COMSEC Maintenance Support Plan

COMSEC Logistics Control Guide

STS COMSEC Key Control Agreement

COMSEC Security Procedures (STSOC-PR-001033B)

Arms Export Control Act (AECA)

Executive Order 12958:  National Security Information

National Security Decision Memorandum (NSDM) 119

Export Administration Regulations (EAR)

Internation Traffic In Arms Regulation (ITAR)

TEMPEST Countermeasures for Facilities (NTISSI 7000)

NPR 1600.1: NASA Security Program Procedural Requirements

NPD 1600.2c: NASA Security Policy

NPR 1620.2: Physical Security Vulnerability Risk Assessments

NPR 1620.3: Physical Security Requirements for NASA Facilities and Property

NPD 1660.1: NASA Counterintelligence (CI) Policy

NPR 1660.1: Counterintelligence (CI)/Counterterrorism (CT) Procedural Requirements

13.3	CONTENTS:

The management structure, processes and reporting requirements, techniques and formats must be established and/or defined and documented to insure adequate visibility and insight for NASA

DRD CONTINUATION SHEET

TITLE: Security Management Plan		DRD NO.:  1.1.6.3-a

DATA TYPE:  1			PAGE:  2/2

____________________________________________________________________________________

13.3	CONTENTS (continued):

Space Shuttle Program Management and Center Security Management.  The Security Management Plan shall include:  A description of the contractor’s security management structure and assignment of responsibilities.  The approach for integrating security requirements into functions as described in the SOW (including interfacing with subcontractors).  Identification of the security interfaces with NASA, DoD, and other government agencies and contractors.  A description of the security baseline configuration management program.  The methodology for obtaining certifications and re-certifications.  The methodology for the use of risk assessment and the processes to be implemented.

Process for developing security implementation plans as requested by NASA for new/expanded classified systems/facilities and security programs.

COMSEC procedures which include, but are not limited to:

- Issuance and transfer of COMSEC material

- COMSEC personnel responsibilities

- Opening and closing procedures for COMSEC facilities

- Insecurity reporting procedures

- Maintenance and operations procedures

- Inventory

- Emergency procedures

Secure Operations Procedures which include, but are not limited to:

- AUTODIN and SPADOC message transmission, receipt, storage and delivery

- Classified facsimile message procedures

- Opening and closing procedures

- Maintenance and operations procedures

- Emergency procedures

13.4	FORMAT:  Contractor format is acceptable.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  329	ISSUE:  BASIC	2.	DRD NO.:  1.1.6.3-b

3.	DATA TYPE:  1		4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE:  Technology Protection Control Plan

7.	DESCRIPTION/USE:  The plan will be used to define the SPOC technology protection mechanisms for all SSP development and operations activities.

8.	DISTRIBUTION:  Per Contracting Officer’s letter.

9.	INITIAL SUBMISSION:  120 days after Authority to Proceed.

10.	SUBMISSION FREQUENCY:  Update annually

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.6.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Technology Protection Control Plan shall describe the Contractor’s approach for meeting and maintaining baseline requirements for the protection and control of classified controlled information, unclassified controlled information, hardware, software and services (including export controlled and proprietary data).  The plan and the requirements contained therein apply to all industry and academic partners, elements, activities, and locations including operational facilities where SSP hardware, software, and data is developed, produced, analyzed, modeled, simulated, tested, maintained, transported, stored and operated.

13.2	APPLICABLE DOCUMENTS:

Federal Acquisition Regulation (FAR)

NASA FAR Supplement

NISPOM National Industrial Security Program Operating Manual

Arms Export Control Act (AECA)

Executive Order 12958:  National Security Information

National Security Decision Memorandum (NSDM) 119

Export Administration Regulations (EAR)

International Traffic in Arms Regulation (ITAR)

NSTS 07700, Vol. V, Appendix F

13.3	CONTENTS:

The management structure, processes and reporting requirements, techniques and formats must be established and/or defined and documented to insure adequate visibility and insight for NASA Space Shuttle Program Management, Center Security Management, and Center Export Control Management.  The Technology Protection Control Plan shall include:

A description of the contractor’s technology protection management structure and assignment of responsibilities.  The approach for integrating security, export control and proprietary data requirements into functions as described in the SOW (including interfacing with subcontractors).  Identification of the interfaces with NASA, DoD, DOS, DOC and other government agencies and contractors.  A description of the technology

DRD CONTINUATION SHEET

TITLE: Technology Protection Control Plan		DRD NO.:  1.1.6.3-b

DATA TYPE:  1			PAGE:  2/2

____________________________________________________________________________________

13.3	CONTENTS (continued):

protection baseline configuration management program.  The methodology for obtaining licenses and agreements.  The methodology for the use of risk assessment and the processes to be implemented for export control compliance.

Technology Protection Control Plans will include, but are not limited to:

- Procedures for integrating Security, Export Control and Proprietary Data requirements/regulations

- Technology Protection personnel responsibilities

- Methodology for the application of Risk Assessment

- Methodology for developing, submitting and executing licenses with the DOC and DOS

- Training of employees

- Methodology for the communication of regulations/requirements and also their influence on schedule with (1) employees, (2) subcontractors, and (3) NASA

- Process for determining the category of data and procedures for handling different categories

13.4	FORMAT:  Contractor format is acceptable.

13.5	MAINTENANCE:  Changes to the plan shall be incorporated as required by change page (revision level and date) or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  330	ISSUE:  BASIC	2.	DRD NO.:  1.1.6.3-d

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Fire Protection

7.	DESCRIPTION/USE:  This plan will be used to define the SPOC Fire Protection Program and compliance with applicable directives thereto.

8.	DISTRIBUTION: Per contracting Officer’s letter.

9.	INITIAL SUBMISSION:  90 days after Authority to Proceed (ATP).

10.	SUBMISSION FREQUENCY: Update overall plan bi-annually.

11.	REMARKS:  Plan must detailed maintenance program for all Fire Protection systems.

12.	INTERRELATIONSHIP: SOW 1.1.6.3 and 1.1.4.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Contractor shall develop, document and implement the approaches to ensure compliance with all Fire Protection codes and standards.

13.2 	APPLICABLE DOCUMENTS:

NASA-STD-8719.11	Safety Standard for Fire Protection

NPR 8715.3	NASA Safety Manual

National Fire Protection Association Codes and Standards

13.3 	CONTENTS:  The Contractor shall ensure that all fire protection and Life safety systems are designed installed and maintained in accordance with applicable codes and standards.

13.4 	FORMAT:  Contractor format is acceptable.

13.5 	MAINTENANCE:  Changes to the plan shall be incorporated as required by change page (Revision level and date) or complete reissue.  Changes will be coordinated with the government.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  331	ISSUE:  BASIC	2.	DRD NO.:  1.1.7-a

3.	DATA TYPE:  1/2/ 3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Manifest Products

7.	DESCRIPTION/USE:  Used by the Space Shuttle Program Office in the development of NASA flight manifest and top-level program schedules.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Twice monthly or as required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.7.2

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Manifest Products provide data needed to support NASA manifest and top level schedules.

13.2	APPLICABLE DOCUMENTS:  JSC 25187, Appendix A	Flight Production Generic Template

13.3	CONTENTS:

Type 1:	Schedule Baseline Change Request

Type 2: 	Space Shuttle Program Schedules, and Flight Assignment Working Group  (FAWG) Minutes Manifest Chart

Type 3:	Flight Production Schedules Board (FPSB) Package, Space Shuttle and FPSB Planning Calendars, Manifest Decision Chart, Composite Schedule History, Launch Schedules, Manifest Assessments, Shuttle Payload Integration and Cargo Evaluation (SPICE) Packages, Cargo Bay Configuration Drawing for Flight Requirement Document (FRD) & FAWG Planning Manifest.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Manifest products are prepared for each mission.  Corrections/updates are issued as revisions as required.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  332	ISSUE:  BASIC	2.	DRD NO.:  1.1.7-b

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/3

6.	TITLE:  Flight Operations Schedules

7.	DESCRIPTION/USE:  To provide accurate and reliable implementation planning, scheduling and assessment tools for operational use at JSC.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  In accordance with Item 13.3g

10.	SUBMISSION FREQUENCY:  See Item 13.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.7

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Flight Operations Schedules define required scheduling information in support of Shuttle, ISS and Payload-to-Shuttle integration operations, and assess progress at achieving these schedules.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  General Criteria:

- The contractor shall develop, maintain (update), provide and ensure a consistent, accurate, and stable scheduling approach that provides for the identification, coordination, sequencing, control, implementation and tracking of all operational activities and is easily auditable by the Government.

- The approach shall provide the ability to fully identify, analyze, mitigate and control scheduling risks and impacts; accurately identify, coordinate and optimize facility and resource utilization; identify and analyze critical path activities; and allow its users to easily measure the progress towards achieving the intended plan.

- The scheduling approach shall not only represent the scheduled work for that operation, but also the requirements commitment from all the supporting organizations.

- The contractor is encouraged to utilize modern manufacturing resource planning, industrial engineering techniques and other approaches, (e.g., job standardization, resource leveling and optimization, critical path analysis, standardized processing flow approaches, etc.) to ensure schedule stability, accuracy, reliability, predictability, and achievability.

- Schedule consistency shall be defined as the degree to which the contractor utilizes standardized scheduling approaches between similar processing activities and flows.  Accurate scheduling shall be defined as the accurate representation of work content and tasks duration (predicted vs. actuals).  A stable schedule shall refer to the degree to which daily schedule changes are minimized and limited to unforeseen hardware/software problems or NASA-directed changes.

- Scheduling approaches shall address the following information as a minimum:

  - Scheduling symbology that is consistent with that particular operational area.

  - Predicted task duration/labor standards derived from accurate and objective prediction methodologies.

  - Indications of activities by appropriate nomenclature that clearly delineates the task to be performed and any associated Work Authorization Documents.

DRD CONTINUATION SHEET

TITLE:  Flight Operations Schedules		DRD NO.:  1.1.7-b

DATA TYPE:  3			PAGE:  2/3

____________________________________________________________________________________

13.3	CONTENTS (continued):

  - Identification of who is responsible for doing the actual work.

  - Required supporting activities or support from other contractors, outside organizations, agencies or centers.

  - Identification of critical resource requirements.

  - Clear depiction of the interrelationships and constraints among related tasks.

  - Identification of the critical path, priorities, high risk activities and other significant activities.

  - NASA-approved milestones and Cargo-to-Shuttle interface activity and need dates.

  - Major facility/system outages/modifications/O&M activities.

  - Special test activities or requirements.

  - Identification of hazardous operations and special safety requirements.

- Required data:

JSC Flight Operations Schedules	(Data Type 3)

Shall cover as a minimum the following activities in addition to the above information:

|  | Initial Submission | Frequency |
| --- | --- | --- |
| Integrated Simulation Schedule | 1200 Thursday | Weekly |
| SMS Schedule | 10 AM Friday | Weekly |
| SSTF Schedule | 10 AM Friday | Weekly |
| SST Schedule | 10 AM Friday | Weekly |
| PTT Schedule | 10 AM Friday | Weekly |
| Other Facility Schedules | 10 AM Friday | Weekly |
| Crew Training Schedules | 10 AM Friday one week prior to training start | Weekly |

JSC Flight Crew Schedules					(Data Type 3)

Shall cover as a minimum the following activities in addition to the above information:

|  | Initial Submission | Frequency |
| --- | --- | --- |
| a. Astronaut Candidate Weekly Schedules | Friday 10 AM or last workday of week | Weekly |
| b. Non-assigned Astronaut Weekly Schedules | Friday 10 AM or last workday of week | Weekly |

JSC ISS Program Operations Scheduling Products		(Data Type 3)

Shall cover as a minimum the following activities in addition to the above information:

|  | Initial Submission | Frequency |
| --- | --- | --- |
| a. Mission Operations Integrated Schedules (including electronic scheduling interfaces to the ISS Program). | First month after contract ATP, on the first Monday of month | Monthly |
| b. Deliverable dependencies based on facility and product development schedules. | First month after contract ATP, on the first Monday of month | Monthly |

DRD CONTINUATION SHEET

TITLE:  Flight Operations Schedules		DRD NO.:  1.1.7-b

DATA TYPE:  3			PAGE:  3/3

____________________________________________________________________________________

13.3	CONTENTS (continued):

JSC MOD Flight Management and Schedules Scheduling Products 		(Data Type 3)

Shall cover as a minimum the following activities in addition to the above information:

|  | Initial Submission | Frequency |
| --- | --- | --- |
| a. Mission Operations Shuttle Flight Preparation Schedules | First week after contract ATP | Weekly |
| b. Mission Operations Space Station Flight Preparation Schedules | First month after contract ATP | Monthly |

13.4	FORMAT:  Contractor format is acceptable.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  333	ISSUE:  Basic	2.	DRD NO.:  1.1.7-c

3.	DATA TYPE:  2		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  KSC Schedule and Status Summary (Gray Book)

7.	DESCRIPTION/USE:  To display current KSC schedules and summary information on aspects of the near-term manifest for Shuttle flights.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Updated as follows:

Volume I – Monthly (May be cancelled or replaced by an alternatversion of the Grey Book, as requested by NASA-KSC)

Executive Edition – Weekly (May be cancelled or replaced by an alternate version of the Grey Book, as requested by NASA-KSC)

Volumes II – Quarterly (May be cancelled as requested by NASA-KSC)

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.7

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The KSC Schedule and Status Summary integrates KSC planning of near-term and long range hardware, facilities, and other resources to support schedules and manifest through transition/closeout and infrastructure decommissioning.

13.2	APPLICABLE DOCUMENTS:  NSTS 08178  Space Shuttle Program Schedules

13.3	CONTENTS:

- Schedule and Status Summary, Volume I Executive Summary--Current planning schedules and summary information for near-term flights, focus on Orbiter and Integrated SSV processing.

- Schedule and Status Summary, Volume I--Same as above, but includes mission processing status, stand-alone element and MLP status, near-term follow-on flights, all remaining flights through transition/closeout and infrastructure decommissioning, facility schedules through transition/closeout and infrastructure decommissioning, and as-run data summaries.

- Schedule and Status Summary, Volume II--KSC standard processing factors, assumptions and other information used for KSC manifest planning support.  Also contains schedule enhancement analysis efforts and as-run data summaries.

13.4	FORMAT:  Contractor format is acceptable with NASA approval.

13.5	MAINTENANCE:  Changes, as required based on manifest changes, shall be incorporated by change page or complete reissue.  The Contractor is encouraged to minimize like documentation and consolidate like planning documentation and processes.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  334	ISSUE:  BASIC	2.	DRD NO.:  1.1.7-d

3.	DATA TYPE:  1		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Flight-Specific TV Plan

7.	DESCRIPTION/USE:  The flight-specific TV Plan documents the timeline and the configuration and operation requirements necessary to satisfy planned video and audio events.  Test and operation of new technology/capabilities are also included.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Prior to each Flight, the requirements are submitted for approval by Launch minus 2-days (L-2 days).

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.7.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The contractor is responsible for collecting and documenting audio and video requirements for each Shuttle mission.

13.2	APPLICABLE DOCUMENTS:

NSTS 08240	Space Shuttle Program (SSP) TV Plan

13.3	CONTENTS:

The specific product to be delivered is documented in the NSTS 0824 and is as follows:

Flight-specific TV Plan

13.4	FORMAT:  Contractor shall provide data deliverables via electronic media formats, or on an exception basis per Contracting Officer approval.

13.5	MAINTENANCE:  Electronic and paper copies of all Flight-specific TV Plans are retained in files by the contractor.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  335	ISSUE:  BASIC	2.	DRD NO.:  1.1.7-f

3.	DATA TYPE:  1		4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE:  Flight Integration Products

7.	DESCRIPTION/USE:  The flight specific FRDs (NSTS 17462-XX) document Space Shuttle Program (SSP) authorized requirements for each flight.  The FRD Blank Book (NSTS 17462) is used as a guide during preparation of the flight specific FRDs.  Implementation of the specifications defined within the FRD Blank Book ensures a consistent definition and format for flight requirements.  The FRD ISS Standard (NSTS-17462-ISS) contains the PRCB-approved requirements for a standardized ISS flight and is used for the preparation of the flight specific FRDs for space shuttle flights to the ISS.  Additional Flight Integration products include the Payload pre-Launch Decision Flowchart, Flight Card and Real Time Contact Sheet.

8.	DISTRIBUTION:  The flight specific FRDs, the FRD Blank Book, and FRD ISS Standard shall be delivered electronically by posting the baseline documents and revisions to the SSP Intranet (SSP Web.)   In addition, hardcopies will be sent per the distribution list.  Other Flight Integration products specified herein are delivered electronically.

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  After the normal review process a basic flight specific FRD shall be provided for approval immediately following the baselining of a space shuttle mission in the Flight Definition and Requirements Document (FDRD), NSTS 07700, Vol. III, Table 4.1.  Revisions to each document shall be performed as defined below in Section 13.5, “Maintenance”.  Other Flight Integration products specified herein shall be delivered according to the requirements defined in the associated Product Development Plan (PDP).

11.	REMARKS:  None

12.	INTERRELATIONSHIP:  SOW 1.1.7.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The flight specific FRD shall define within, or by reference, requirements to be implemented on a specific space shuttle flight.  All flight preparations shall be consistent with the requirements specified within the FRD.   The scope of other Flight Integration Products specified herein is defined in the associated PDP.

13.2	APPLICABLE DOCUMENTS:  NSTS 17462-XX, NSTS 17462-ISS, NSTS 17462-107 through -999. USA 009379, Product Development Plan for Flight Integration.

13.3	CONTENTS:  The content of the flight specific FRD is defined by the FRD Blank Book (NSTS 17462-XX) and the FRD ISS Standard (NSTS 17462-ISS) documents and approved flight-specific change requests.  The contents of other Flight Integration products specified herein are defined in the associated PDP.

13.4	FORMAT:  The format of the flight specific FRD is defined by the FRD Blank Book (NSTS 17462-XX) and the FRD ISS Standard (NSTS 17462-ISS) documents.  The format for other Flight Integration products specified herein is defined in the associated PDP.

DRD CONTINUATION SHEET

TITLE:  Flight Integration Products		DRD NO.:  1.1.7-f

DATA TYPE:  1			PAGE:  2/2

____________________________________________________________________________________

13.5	MAINTENANCE:  Revisions to each flight specific FRD shall be made as necessary to maintain the currency of the flight specific FRDs.  Revisions to the FRD Blank Book and the FRD ISS Standard shall be made as necessary to maintain the validity of these documents as a reference during the preparation of the flight specific FRDs.  Revisions for other Flight Integration products specified herein are defined in the associated PDP.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  336	ISSUE:  Basic	2.	DRD NO.:  1.1.7-g

3.	DATA TYPE:  1,2,3,4		4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE:  Ground Operations Schedules

7.	DESCRIPTION/USE:  To provide accurate and reliable implementation planning, scheduling and assessment tools for operational use at KSC.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  See Item 13.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.7

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Ground Operations Schedules define required scheduling information in support of Shuttle, ISS and Payload-to-Shuttle integration operations, and assess progress at achieving these schedules.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  General Criteria:

- The contractor shall develop, maintain (update), provide and ensure a consistent, accurate, and stable scheduling approach that provides for the identification, coordination, sequencing, control, implementation and tracking of all operational activities and is easily auditable by the Government.

- The approach shall provide the ability to fully identify, analyze, mitigate and control scheduling risks and impacts; accurately identify, coordinate and optimize facility and resource utilization; identify and analyze critical path activities; and allow its users to easily measure the progress towards achieving the intended plan.

- The scheduling approach shall not only represent the scheduled work for that operation, but also the requirements commitment from all the supporting organizations.

- The contractor is encouraged to utilize modern manufacturing resource planning, industrial engineering techniques and other approaches, (e.g., job standardization, resource leveling and optimization, critical path analysis, standardized processing flow approaches, etc.) to ensure schedule stability, accuracy, reliability, predictability, and achievability.

- Schedule consistency shall be defined as the degree to which the contractor utilizes standardized scheduling approaches between similar processing activities and flows.  Accurate scheduling shall be defined as the accurate representation of work content and tasks duration (predicted vs. actuals).  A stable schedule shall refer to the degree to which daily schedule changes are minimized and limited to unforeseen hardware/software problems or NASA-directed changes.

- Scheduling approaches shall address the following information as a minimum:

  - Scheduling symbology that is consistent with that particular operational area.

  - Predicted task duration/labor standards derived from accurate and objective prediction methodologies.

  - Indications of activities by appropriate nomenclature that clearly delineates the task to be performed and any associated Work Authorization Documents.

  - Identification of who is responsible for doing the actual work.

DRD CONTINUATION SHEET

TITLE:  Ground Operations Schedules		DRD NO.:  1.1.7-g

DATA TYPE:  1,2,3,4			PAGE:  2/2

____________________________________________________________________________________

13.3	CONTENTS (continued):

  - Required supporting activities or support from other contractors, outside organizations, agencies or centers.

  - Identification of critical resource requirements.

  - Clear depiction of the interrelationships and constraints among related tasks.

  - Identification of the critical path, priorities, high risk activities and other significant activities.

  - NASA-approved milestones and Cargo-to-Shuttle interface activity and need dates.

  - Major facility/system outages/modifications/O&M activities.

  - Special test activities or requirements.

  - Identification of hazardous operations and special safety requirements.

- Required data shall cover as a minimum the following activities in addition to the above information:

|  | Initial Submission | Frequency |
| --- | --- | --- |
| a. LC-39 Overall Integrated Processing Schedules (Type4) | At contract Authority to Proceed (ATP). | No more than one official product a day. |
| b. KSC Milestone Interface Charts | FDRD +1 mission | As required. |
| c. Detailed Element Level Assessments (Type 3) | 10 days prior to FDRD Baseline. | As required. |
| d. OPF Flow Processing Milestone Schedule (Type 3) | 2 weeks prior to FDRD Baseline. | As required. |
| e. Flow Integrated Operations Assessment Summary Schedule (Type 1) | 2 weeks prior to FDRD Baseline. | As required. |
| f. Integrated Test Schedules (Type 3) | First integrated flow after contract award. | 5 work days prior to test Call-to-Stations, but no less than 3 days. |
| g. Integrated Launch and Landing Schedules (Type 1) | First integrated flow after contract award. | 8 work days prior to Call-to-Stations. |
| h. Assessment of all planned, baselined turnaround processing tasks against the as-run schedule performance (Type 4) | First integrated flow after contract award. | Biweekly |
| i. Comparison of total predicted resource (direct labor hours) usage for planned work versus actual resources utilized throughout each element and integrated flow and reported in conjunction with the above schedule progress (Type 4) | First integrated or element flow after contract ATP. | Biweekly |
| j. Planned versus actual number of days to achieve major program level milestone. | First integrated or element flow after contract ATP. | As required. |

13.4	FORMAT:  Contractor format is acceptable.

13.5	  MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  337	ISSUE:  BASIC	2.	DRD NO.:  1.1.8

3.	DATA TYPE:  1		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Technical Information Systems/Software Design Documents

7.	DESCRIPTION/USE:  To define the deliverable documentation for technical information systems software.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  For first software development or reengineering activity

10.	SUBMISSION FREQUENCY:  At completion of each software release

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.8

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Technical Information Systems/Software Design Documents define the software requirements, design data elements, database tables and baseline release contents for specific technical information systems as defined in PDP MS7-001, Technical Information Systems and PDP MS8-004, Engineering Information Management Maintenance.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:

- Software Development Plan - defines the overall activities required by USA007683, Technical Information Systems (TIS) Defined Software Process, in support of new development projects.

- Functional Requirements Specification - describes at a high level the functionality and processes of the existing systems (including data maintenance and configuration management), as applicable.  It also defines the functional requirements for the proposed system.

- Detailed Requirements and Design Specification - expands to a detail level the functional and process requirements to ensure clarity for design and construction.

- Data Element and Table Definition Specification - describes the database structure including the relationships between the various tables and the data elements within each.

- Software Release Plan - defines the overall activities required by USA007683, Technical Information Systems (TIS) Defined Software Process, in support of maintenance releases, including a list of Software Work Requests.

13.4	FORMAT:  Contractor defined electronic format, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.  Status any modifications to software baseline release contents documentation approved by NASA.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  338	ISSUE:  BASIC	2.	DRD NO.:  1.2.1.1-a

3.	DATA TYPE:  1		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Flight Derived Dispersions Database Update CR

7.	DESCRIPTION/USE:  To provide statistically reconstructed flight data for preflight analyses that require Flight Derived Dispersions.  An SSP Change Request (CR) is required to update the configuration controlled data.

8.	DISTRIBUTION:  Per Contracting Officer's Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  The Flight Derived Dispersion data shall be reviewed and updated every 8 flights.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.2.1.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The database shall provide Flight Derived Dispersions for future preflight analyses.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  This data shall contain statistically calculated reconstructed flight data that protect for Flight Derived Systems dispersions effects.  (The data is updated informally after the completion of each post-flight assessment with SSEIG approval.  Updates to the Flight Derived Dispersion data used for pre-flight and day-of-launch assessments are approved by the SICB and PRCB.)

13.4	FORMAT:  Contractor's format is acceptable.

13.5	MAINTENANCE:  The electronic flight derived dispersions data shall be formally updated every eight flights.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  339	ISSUE: BASIC	2.	DRD NO.:  1.2.1.1-b

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Quick-look and Detailed Post-flight Reconstruction Reports

7.	DESCRIPTION/USE:  Provide ascent quick-look reports in support of the Mission Management Team (MMT) and detailed post-flight reconstruction reports of the ascent flight phase to ensure the “as flown” trajectory was as predicted and within certification envelopes.

8.	DISTRIBUTION:  Per Contracting Officer's Letter.

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule.

10.	SUBMISSION FREQUENCY:  The designated reports shall be generated and submitted for each STS flight.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.2.1.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  These products provide the necessary insight to the NASA Systems Engineering and Integration Office and the MMT, anomalous trajectory and/or integrated vehicle systems discrepancies that might impact continued mission success or planning and execution of the next flight in flow.  Interim reports shall provide adequate fidelity to determine anomalous ascent performance characteristics in support of real time mission execution or flight readiness evaluations for the upcoming mission.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  All the specified reports are Data Type 3 and are to be delivered to the Systems Engineering and Integration Office in support of the forums/meetings as follows:

  - Ascent Quick-Look Report (Launch + 2 days to MMT)

  - Final Post-Launch Ascent Assessment (Launch + 5 days to MMT)

  - Detailed Post-Flight Reconstruction – Interim Report (Landing + 2 weeks to Tech Panels)

  - Detailed Post-Flight Reconstruction – Interim Report (Landing + 4 weeks to SICB)

  - Detailed Post-Flight Reconstruction – Final Report (Landing + 12 weeks)

13.4	FORMAT:  Interim reports shall be briefings to the tech panels and SICB.  Format of the final report shall be contractor letter with supporting computer files..

13.5	MAINTENANCE:  All reports are to be retained electronically by USA/Boeing for trending and other long-term data analyses that may be required.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  340	ISSUE:  BASIC	2.	DRD NO.:  1.2.1.3-a

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Generic and Mission-Specific Shuttle Critical Math Model and Analysis Tools (CMMAT)

7.	DESCRIPTION/USE:  Validated and configuration controlled critical math models are required as input data for design and verification analyses of specific Space Shuttle payloads and cargo configurations.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Per Payload request and consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Per Payload request for each payload on each Shuttle flight and per the current verification analysis template.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.2.1.3.2

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The CMMAT shall provide all critical math models used for preflight and real-time analyses, mission design, verification/certification activities, and/or special studies that may be required, such as the  Shuttle Integrated Thermal Math Models (ITMM), Integration Geometric Math Models (IGMM), and Payload Thermal Math Models for specific Shuttle payload/cargo configurations; the Shuttle quasi-static and dynamic structural math models and forcing functions for specific Shuttle payload/cargo configurations for all phases of Space Shuttle missions; and the Avionics/electrical and structural/mechanical models/tools for specific Shuttle payload/cargo configurations.  Models shall be provided and maintained  in compliance with the documents listed in 13.2.

13.2	APPLICABLE DOCUMENTS:

NSTS 60534	Critical Math Model and Analysis Tools (CMMAT) Database

NSTS 37329	Structural Integration Analyses Responsibility Definition for Space Shuttle Vehicle and Cargo Element Developers

NSTS 21522	Space Shuttle Program Guidelines for Payload Thermal Integration

13.3	CONTENTS:  The CMMATs are approved math models and analysis tools identified as critical by NASA SSP management and the engineering community.  These models are mandatory for use in payload design analyses, cargo compatibility assessments, mission design, verification and commit to flight readiness activities.  They will also be used if applicable for hardware design, environmental definitions, and post-flight processes as appropriate.

13.4	FORMAT:  Contractor shall provide data deliverables via electronic media formats, or on an exception basis per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by electronic update or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  341	ISSUE:  BASIC	2.	DRD NO.:  1.2.1.3-b

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE:  Cargo Thermal and Loads Verification Analyses

7.	DESCRIPTION/USE:  To provide passive thermal and active thermal/Environmental Control and Life Support System (ECLSS) verification analyses and compatibility assessments for every Space Shuttle mission payload/cargo configuration for the planned mission timeline; structural dynamic loads verification analysis and compatibility assessments for every Space Shuttle mission payload/cargo configuration, including middeck acoustic assessments; and analyses used by payloads for verification of compatibility with Shuttle environment.

8.	DISTRIBUTION:  The cargo thermal and structural analysis/assessment products and revisions shall be delivered electronically by posting to the SSP Intranet website. Hardcopies shall be provided as requested.

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Thermal and structural loads compatibility assessments are due at CIR.  Passive thermal report is due five months prior to launch (L-5).  Active/ECLSS report is due five months prior to launch (L-5).  Passive thermal and active thermal/ECLSS final documentation is due one month prior to launch (L-1).  Loads data dump is due five and one-half months prior to launch (L-5.5).  Loads reports are due four and one-half months prior to launch (L-4.5) and one month prior to launch (L-1).  Integrated middeck acoustics assessments are due two months prior to launch (L-2).  These delivery schedules apply for every Shuttle mission and may only be adjusted if payload models are not received in time to support, or as otherwise authorized by the Contracting Officer’s Technical Representative (COTR) or designated representative.

11.	REMARKS:  Payload structural dynamic math models will be furnished by the payload developer and provided to the contractor at approximately seven and one-half months prior to launch (L-7.5).  Payload thermal math models will be furnished by the payload developer and provided to the contractor at approximately nine months prior to launch (L-9).  Middeck payload acoustic test data will be furnished by the payload developer and provided to the contractor at approximately two and one half months prior to launch (L-2.5).

12.	INTERRELATIONSHIP:  SOW 1.2.1.3.3; 1.2.1.3.4

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Results of passive thermal and active thermal/ECLSS analyses of the Space Shuttle and the designated payloads/cargo for each mission, both in the payload bay and in the Orbiter cabin.  Results of structural dynamic and quasi-static loads analyses of the Space Shuttle and payloads/cargo for each mission; results of integrated middeck acoustics assessments for each mission.

13.2	APPLICABLE DOCUMENTS:

NSTS 37329	Structural Integration Analyses Responsibility Definition for Space Shuttle Vehicle and Cargo Element Developers

NSTS 21522	Space Shuttle Program Guidelines for Payload Thermal Integration

DRD CONTINUATION SHEET

TITLE:  Cargo Thermal and Loads Verification Analyses		DRD NO.:  1.2.1.3-b

DATA TYPE:  3			PAGE:  2/2

____________________________________________________________________________________

13.3	CONTENTS:

Thermal analyses shall include the following elements:

- Summary of the Orbiter/payload/cargo/spacecraft models utilized (as applicable in the analysis).

- Summary of the selected analysis mission phases (may include prelaunch, launch, on-orbit, entry, and post-landing).

- Pertinent temperature data/history plots for the analyzed mission phases.

- Assessment of the thermal interface compatibility of the Orbiter/payload/cargo/ spacecraft for the planned mission timeline.

- For cargoes where the results of previous thermal analyses are applicable and integrated thermal compatibility analysis can be eliminated, the documentation shall consist of a description of the previous and current configurations, a summary of previous analytical results, and an assessment of the Orbiter/payload/cargo/spacecraft thermal compatibility.

- An integrated thermal compatibility assessment of the Orbiter/ISS docked phase attitude timeline and thermal control system performance.

- A compatibility assessment of payload venting effects into the cargo bay.

Each loads verification analysis shall include:

- Modal coupling of the Space Shuttle and payloads/cargo for lift-off and landing configurations.

- Modal and coupled Orbiter/payload lift-off and landing load responses.

- Orbiter/payload attachment points loads and payload loads.

- Quasi-static load and deflection analysis for all selected conditions.

- On-orbit coupled loads if applicable.

- Secondary payloads stress and loads analysis.

- Middeck integrated acoustic assessment.

13.4	FORMAT:  Contractor shall provide data deliverables via electronic media formats, or on an exception basis per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by electronic update or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  342	ISSUE:  BASIC	2.	DRD NO.:  1.2.1.3-c

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE:  Safety Evaluation of Orbiter Services for Payload Use

7.	DESCRIPTION/USE:  Safety evaluations of payload planned use of Orbiter-provided services to identify possible payload-to-Orbiter interface hazards.  The evaluations are based on payload customer Safety Assessment Reports and are used by the cargo integration member of the Safety Review Panels.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter.

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Five (5) working days prior to the scheduled meeting of Payload Safety Review Panel (PSRP)/ISS Safety Review Panel (SRP) or delay justification provided.

11.	REMARKS:  The Shuttle/ISS Payload Safety Assessment Reports will be Government-furnished.

12.	INTERRELATIONSHIP:  SOW 1.2.1.3.7

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Provides an evaluation of possible payload hazards across the payload-to-Orbiter interfaces and assesses the potential impact to the Orbiter and Station.

13.2	APPLICABLE DOCUMENTS:  Payload/Station safety documentation, MIP/PIP, and ICD/IDDs.

13.3	CONTENTS:  Each Safety Evaluation of payload planned use of Orbiter-provided payload services for safety critical functions shall:

- Interpret payloads possible hazards across the interface and assess impact to the Orbiter and Station.

- Review and determine if payload/Station hazard reports clearly identify safety-critical interfaces with the Orbiter (i.e., hazard controls/hazard control monitors).

  - If safety critical interfaces are implied in the safety data package or other documentation, those interfaces are to be listed in the hazard report as items for the payload organization to clarify.

  - The evaluation will mention that the safety-critical interfaces were not clearly identified.

- State whether or not the Station/payload-to-Orbiter Interface Control Document (ICD) or the Interface Definition Document (IDD) is available.

  - If the ICD/IDD is available, document the title, ICD/IDD number, and the date/revision.

    - Make a correlation between the identified safety-critical interfaces in the ICD/ IDD to the payload hazard reports or determine if a correlation cannot be made.

    - Evaluate to ensure that all Orbiter payload services and interfaces identified in the payload hazard reports are included in the ICD/IDD.  If they are not included, list the incompatibilities in the evaluation.

DRD CONTINUATION SHEET

TITLE:  Safety Evaluation of Orbiter Services		DRD NO.:  1.2.1.3-c

for Payload Use

DATA TYPE:  3			PAGE:  2/2

____________________________________________________________________________________

13.3.	CONTENTS (continued):

  - If the ICD / IDD is not yet available, then state that it is not available in the evaluation and provide an estimated date as to when it will be available.

- Evaluate to assure that Orbiter failure modes and fault tolerances are interpreted correctly by Space Shuttle users.  Determine if the Station/Payload Safety Assessment Reports correctly describe the use of Orbiter payload services required for hazard control/monitoring.  The required Orbiter payload services that are correctly described are to be listed in the evaluation.

- Provide an overall evaluation of the completeness of the Station/Payload Safety Assessment Report with deficiencies identified.

13.4	FORMAT: Contractor shall provide data deliverables via electronic media formats, or on an exception basis per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by electronic complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  343	ISSUE:  BASIC	2.	DRD NO.:  1.2.1.3-d

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Payload Environmental Impact Statement

7.	DESCRIPTION/USE:  The payload complement for each Shuttle mission is assessed for potential environmental impact to the earth's atmosphere or population.  This evaluation supports NASA Headquarters’ statements as listed in 13.2 regarding potentially adverse environmental impacts of each Shuttle space flight mission.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:   Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Submittal provided L-9 weeks prior to launch.

11.	REMARKS:  The Payload Safety Assessment Reports are Government-furnished.

12.	INTERRELATIONSHIP:  SOW 1.2.1.3.7

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Payload Environmental Assessment relies on the Payload Safety Assessment Report compliance data packages submitted by each payload organization.  These are examined with respect to the use of materials which would negatively impact local or global air, land, or water quality, as well as have predictable unfavorable effects on human health.  Additional insight into the hazardous components of each payload is provided by the NASA Interagency Nuclear Safety Review Panel and the JSC Toxicology Group.

13.2	APPLICABLE DOCUMENTS:

HDQ Ltr, MZ,  2/21/95		Payload Impact Assessments (PIA) for STS Missions

SSP, JSC, Ltr, MS3-95-054,  4/28/95	Payload Impact Assessments (PIA) for Space Transportation 			System (STS) Missions

13.3	CONTENTS:

- Flight summary.

- Primary and secondary payload identification.  Detailed Test Objectives and Detailed Supplementary Objectives  reviewed for potential impact.

- Data source title and date.

- Brief payload description identifying substances of potential impact in each payload.

- Statement regarding the environmental threat from each payload.

13.4	FORMAT:  Contractor shall provide data deliverables via electronic media formats, or on an exception basis per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by electronic complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  344	ISSUE:  BASIC	2.	DRD NO.:  1.2.1.3-e

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Payload/Cargo Electromagnetic Effects and Radio Frequency Compatibility

7.	DESCRIPTION/USE:  Electromagnetic effects (EME) compatibility analysis may include non-ionizing radiation, bonding, grounding, lightning, electrostatic discharge (ESD), and radio frequency (RF) management.  Beat Frequency Analysis identifies potential RF threats among payloads, International Space Station (ISS) and the Orbiter Element RF systems during all flight phases and operations.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  Consistent with on-going submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.2.1.3.6

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  EME analysis verify that the payload/cargo and Orbiter Element requirements are satisfied and that the equipment will operate safely in a non-interference electromagnetic and RF environment.  The products may provide rationale for changes to requirements, waivers, exceptions, and updates to baselined payload-unique documentation.

13.2	APPLICABLE DOCUMENTS:

ICD-2-19001	Shuttle Orbiter/Cargo Standard Interfaces

NSTS 21000-IDD-ISS	International Space Station Interface Definition Document

NSTS 21000-IDD-SML	Small Payload Accommodation Interface Definition Document

NSTS 21000-IDD-MDK	Middeck Interface Definition Document

NSTS 21288	Required Data/Guidelines for Payload/Shuttle Electromagnetic 				Compatibility Analysis

NSTS 37333	The Electromagnetic Compatibility Frequency Analysis Computer 			Program EMCFAB1

NSTS 37334	Electromagnetic Compatibility Frequency Analysis Computer Program 			Desk Instructions

13.3	CONTENTS: The contractor shall provide, on a flight specific basis, a Payload/Cargo EMC Statement, Beat frequency Analysis, and RF Threat Assessment.

13.4	FORMAT:  Contractor shall provide data deliverables via electronic media formats, or on an exception basis per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by electronic change page update or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  345	ISSUE:  BASIC	2.	DRD NO.:  1.2.1.5-a

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Space Shuttle Program (SSP) Drawing Release Change Request (CR)

7.	DESCRIPTION/USE:  To authorize release of the Space Shuttle Systems Drawings for each flight.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Submitted no later than 18 days following CIR, or as otherwise authorized by the Contracting Officer’s Technical Representative (COTR) or designated representative

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.1.5.2 and 1.4.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Identify discrete configuration for each flight and ferry flight in accordance with NSTS 07700, Volume IV, Book 1:

- For Flight:

V072-000001-XXX	Space Shuttle System

SGD32100XXX-XXX	Crew Compartment Configuration Drawing

V072-200XXX-XXX	Mission Equipment Cargo Support - Launch Site Installation

- For Ferry Flight:

V072-000001-XXX	Space Shuttle System (Ferry Flight)

SGD32100XXX-XXX	Crew Compartment Configuration Drawing (Ferry Flight)

V072-200XXX-XXX	Mission Equipment Cargo Support - Launch Site Installation (Ferry 			Flight)

V072-300XXX-XXX	Orbiter/Shuttle Carrier Aircraft (SCA) Ferry Configuration

13.2	APPLICABLE DOCUMENTS:

NSTS 07700, Volume IV, Configuration Management Requirements, Book 1

13.3	CONTENTS:  The SSP Drawing Release Change Request contains program drawing release to baseline vehicle configuration.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per 	DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Revisions to be made as required to support contractor’s engineering releases.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  346	ISSUE:  BASIC	2.	DRD NO.:  1.2.1.5-b

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE:  Engineering Drawings and Voltage/Power Analysis Letter

7.	DESCRIPTION/USE:  To provide flight-specific cargo integration reference drawings and the voltage/power analysis letter necessary for contractor and payload customers to evaluate the compatibility of the flight cargo mix with the designated Orbiter.  To provide the final cargo integration engineering drawings required for Orbiter reconfiguration.

8.	DISTRIBUTION:  The engineering drawings shall be released and posted electronically to the SDS file server for access through the SSP website.  Hardcopies shall be provided as requested.

The voltage and power analysis letter shall be submitted and posted electronically to the SSP website as part of the CIR data pack.  Hardcopies shall be provided as requested.

The Power Bus Load Diagram shall be submitted and posted electronically to the SSP website as part of the CIR data pack. Hardcopies shall be provided as requested.

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Reference Drawings and MECSLSI – twice per flight (CIR datapack and FRED), new tech orders/EOs once per flight (FRED), with updates as required.

Voltage/Power Analysis letter – once per flight CIR datapack, with updates as required.

Power Bus Load Diagrams will be submitted once per flight to support CIR with updates as required.  Submittal of the diagram will be accompanied by a cover letter, dated and numbered.  The diagram will be posted by USA with CIR data.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.2.1.3.5 and 1.2.1.5

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Drawings are prepared in conformance with the contractor's Drawing Requirements Manual and serve as the controlled source of physical and functional information necessary to:

- Maintain physical and functional compatibility between the Orbiter, payload(s), and related payload integration hardware.

- Communicate applicable coordinated payload agreements with subsystem disciplines.

- Document cargo configuration of each mission/flight configuration.

The Voltage/Power Analysis letter is prepared as part of the cargo compatibility process to determine whether the manifest is compatible with the orbiter power subsystem.  The Voltage/Power Analysis letter shall include the following:

DRD CONTINUATION SHEET

TITLE: Engineering Drawings and Voltage/Power		DRD NO.:  1.2.1.5-b

Analysis Letter

DATA TYPE:  3			PAGE:  2/2

____________________________________________________________________________________

13.1	SCOPE (continued):

- Summary of voltage and power analysis results listing fuel cells curve levels required to meet payload minimum voltage requirements during all mission phases.

- Power table summarizing payload power loads used on the analysis.

- Output of power analysis program.

The Power Bus Load Diagrams are simplified electrical block diagrams, which show the mission loading of the different Orbiter power sources in the cargo bay and the crew compartment (Primary Payload Bus, Aft Buses, Cabin PL Buses, Aux Buses, etc).

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  Engineering drawings shall include the following:

a.	Mission Equipment Cargo Support - Launch Site Installation (V072-200XXX-XXX).

b.	Cargo Arrangement Drawing (VA72-200XXX).

c.	Electrical Interface Diagram (VD72-200XXX).

d.	Integrated Schematic (VS72-200XXX).

e.	Installation Technical Orders (M072-XXXXXX).

f.	Retention Schematic Diagram (VS70-540XXX).

13.4	FORMAT:  Contractor shall provide data deliverables via electronic formats, or on an exception basis per Contracting Officer approval.

13.5	MAINTENANCE:  Revisions to engineering drawings shall be in accordance with contractor's engineering and change control system.  Changes to voltage/power letters and power bus diagrams shall be incorporated as required by electronic change page update or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  347	ISSUE:  BASIC	2.	DRD NO.:  1.2.1.6-a

3.	DATA TYPE:  1/3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  DOLILU Operations Support System (DOSS) Flight-Specific Products

7.	DESCRIPTION/USE:  To provide flight-specific products to DOSS for assessment.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Each flight as required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.2.1.6

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  These products provide all required DOSS flight-to-flight verification results, DOL comparison results, preflight readiness statements, and mission-specific database definition.

13.2	APPLICABLE DOCUMENTS:  NSTS 08329, DOLILU Operations Support Plan

13.3	CONTENTS:  The specific products to be delivered are documented in NSTS 08329, Vol. VIII and are as follows (Data Type 1 unless indicated otherwise):

- DOSS Database Change Request (CR) (Data Type 1).

- DOSS Verification Test Cases (Data Type 1).

- DOSS End-to-End Test (L-3 weeks) (Data Type 3).

- DOSS L-7 Readiness Briefing (Data Type 3).

- DOSS End-to-End Test (L-3 Days) (Data Type 3).

- DOSS Day-of-Launch Data Pack (Data Type 3).

- DOSS Post Flight Report (Data Type 3).

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  All technical assessment results retained in DOSS historical files for actual launches.  Launch attempt data and pre-launch test results deleted after actual launch occurs.  Generic math model updates require NASA approval.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  348	ISSUE:  BASIC	2.	DRD NO.:  1.2.1.6-b

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE: DOLILU Operations Support System (DOSS) Non Flight-Specific Products

7.	DESCRIPTION/USE:  To support periodic block updates for DOSS software and resolution of USA/ SE&I involved DOSS anomalies.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As needed to support DOSS software updates and resolution of anomalies.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.2.1.6

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  These products provide definition and delivery of the USA SE&I software and database updates associated with DOSS block updates and anomaly resolution.

13.2	APPLICABLE DOCUMENTS:  NSTS 08329  DOLILU Operations Support Plan

13.3	CONTENTS:  The specific products to be delivered are documented in NSTS 08329, Vol. VIII and are as follows:

DOSS block update support.

DOSS block update definition inputs.

13.4	FORMAT:  Contractor format for briefings; Space Station Program (SSP) Change Requests (CR’s) and data format per NSTS 08329, Vol. VIII, Appendix A.

13.5	MAINTENANCE:  Contractor briefings maintained in Day-of-Launch Working Group files until after first flight of block update.  SSP CR’s maintained by meeting support group.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  349	ISSUE:  BASIC	2.	DRD NO.:  1.2.1.7-b

3.	DATA TYPE:  1		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Critical Math Models Data Maintenance

7.	DESCRIPTION/USE:  Provide and maintain validated and configuration controlled critical math models in support of integrated vehicle analyses and systems engineering assessments.

8.	DISTRIBUTION:  Per Contracting Officer's Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  The Critical Math Models Data shall be reviewed and updated per approved SSP changes or a minimum of once a year.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.2.1.7

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Critical Math Models Database (CMMDB) shall provide a listing of all critical math models used for preflight Flight Margins Assessments, real-time analyses, verification/certification activities, and/or special studies that may be required.

13.2	APPLICABLE DOCUMENTS:  NSTS 08209  Volume V

13.3	CONTENTS:  The Critical Math Model Data Base (CMMDB), NSTS 08209, Volume V, provides a listing of math models identified as critical by NASA SSP management and the engineering community. These models are mandatory for use in mission design, Commit-to-Flight (CTF) analysis, and Day-of-Launch (DOL) assessments. They will also be used if applicable for hardware design, environmental definitions, and post-flight processes as appropriate. The scope of the CMMDB is to provide an electronic, configuration controlled source for all the baselined CMMs information, exclusive of the actual models themselves. Updates to the CMMDB are approved by the SICB.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  The electronic data shall be audited annually and updated as required.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  350	ISSUE:  BASIC	2.	DRD NO.:  1.2.1.7-d

3.	DATA TYPE:  1		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Ascent Debris/Transport Data

7.	DESCRIPTION/USE:  Provide and maintain a data for all expected and unexpected debris sources, inclusive of historical debris transport analyses.

8.	DISTRIBUTION:  Per Contracting Officer's Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  The Ascent Debris/Transport data shall be reviewed and updated per approved SSP changes and/or post flight evaluations that dictate an update.  At a minimum, the data shall be updated once a year.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.2.1.7

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The data shall include all expected and unexpected debris source information and previously run transport results for pre-launch and/or post-launch evaluation of potential or detected anomalous debris events.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  The Ascent Debris/Transport database(s) shall contain all debris source and flight acceptance information as defined by the SSP elements and reviewed/approved by the SSP.  The database(s) shall further contain all debris transport results which can easily be searched and referenced for previous debris sources and resulting transport trajectory impacts.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  The electronic data shall be updated once a year and maintained by USA.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  63.	ISSUE:  BASIC	2.	DRD NO.: 1.2.2.1-a

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Shuttle Weight, Performance, and Integrated Mass Properties Data Maintenance and Status Reports

7.	DESCRIPTION/USE:  To provide integrated mass properties data and reports necessary to support mission-specific vehicle weight statements and provide management insight for each mission in process, selected reference missions, and special requests.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Weekly and/or as required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.2.2.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The contractor shall combine mass property submittals from each element/project and maintain the data in an integrated vehicle mass properties database.  The contractor reports integrated vehicle center-of-gravity, down weights, ascent performance, and other important mission parameters.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The contractor shall develop and maintain the following items:

- Integrated mass properties database, including all vehicle and mission-kit installation mass properties, estimated and calculated mass properties to support mission planning, upweights, downweights, and performance-margin data for each approved mission/flight/payloads configuration.

- Electronic file reports accessible to all Shuttle Integrated Accounting Status System (SIASS) users including:

  - Weekly Space Shuttle Vehicle (SSV) weight and performance database updates.

  - Quarterly Shuttle Systems weight and performance status report (NSTS 09095).

  - Weekly flight dynamics mission summary.

  - Assessment mass properties updates for Cargo Integration Review (CIR) and Flight Planning and Stowage Review (FPSR).

  - Launch Site Requirements Review (LSRR) and Launch Site Flow Review (LSFR) mass property briefings.

  - The contractor shall publish mission management report containing designated mission parameters.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Contractor shall maintain integrated mass properties data on an on-going basis, using submitted mass property data, comments discrepancy information, problem/resolutions inputs, and mission kit data.  Hard copies of each weekly update will be maintained for at least one year.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  64.	ISSUE:  BASIC	2.	DRD NO.:  1.2.2.2

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Trajectory Design Data Package (TDDP) and Change Notices

7.	DESCRIPTION/USE:  To document selected mission configuration, ground rules, vehicle performance characteristics, and data for various flight design organizations.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Production of TDDPs is the assumption of ongoing requirement; no break in existing submission schedule.  Submission of Change Notices (CNs) will be as required

10.	SUBMISSION FREQUENCY:  Normally, six TDDPs are scheduled for each mission.  The initial document is published approximately 13 months before a launch.  In addition, special mission and study TDDPs may be required.  Schedule is defined by the Flight Production Schedules Board on a per-mission basis.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.2.2.2

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The TDDP contains pertinent mission and vehicle information used to start the flight design process as well as special design studies and assessments.  The TDDP ensures all simulation groups use the same initiation data, constraints, and Shuttle Program direction.  CN’s update pertinent mission and vehicle information contained in a previously released TDDP.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  Typical information included is:  Vehicle summary weight statement (mass properties), Space Shuttle Main Engine (SSME) tag data, Reusable Solid Rocket Motor (RSRM) performance data, Main Propulsion System (MPS) propellant inventories, dynamic pressure constraints, Alpha and Beta constraints, current mission requirements and appropriate references.  Other information is included as needed per customer direction.

Change notices shall be issued as information updates between scheduled TDDPs.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Document preparation software is updated semi-annually, with critical revisions made as requested by the customer.  All TDDPs will be maintained by CNs and archived.  Archives shall be maintained and archival materials dispositioned in accordance with NASA and Federal Records Management regulations and procedures.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  353	ISSUE:  BASIC	2.	DRD NO.:  1.2.2.3-a

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Adjusted Reusable Solid Rocket Motor (RSRM) Pre-flight Computer Files

7.	DESCRIPTION/USE:  To generate adjusted RSRM block motor characteristics for trajectory simulations.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.2.2.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Adjusted RSRM Pre-flight Computer Files adjust MSFC-provided RSRM-specific characteristics based on reconstructed flight history.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  Computer dataset with RSRM-specific characteristics.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  A historical file shall be maintained by the contractor.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  354	ISSUE:  BASIC	2.	DRD NO.: 1.2.2.3-b

3.	DATA TYPE:  1		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Main Propulsion System (MPS) Inventory/Budget Update and Documentation

7.	DESCRIPTION/USE:  To document the loading and consumption of MPS propellants in the External Tank.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.2.2.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  MPS inventory/budget documents the loading and consumption of MPS propellants in the External Tank.

13.2	APPLICABLE DOCUMENTS:  NSTS 08209, Vol. I, Shuttle Performance Assessment Data Book

13.3	CONTENTS:  MPS loading and consumption for NOM, AOA/Trans-Atlantic Landing (TAL), and Return to Launch Site (RTLS).

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  NSTS 08209, Volume 1, will be updated by the contractor as required to provide current inventory as well as historical cross-reference of MPS inventory versus Shuttle Transportation System (STS) mission.  Archives shall be maintained and archival materials dispositioned in accordance with NASA and Federal Records Management regulations and procedures.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  355	ISSUE:  BASIC	2.	DRD NO.:  1.2.2.4-a

3.	DATA TYPE:  1, 3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Annex 1 - Payload Data Package.

7.	DESCRIPTION/USE:  To be used by contractor and payload customer as an agreed-to source for the payloads configuration, weight and mass properties, avionics, and physical function data for installation, deployment, and/or retrieval of the payload as related to the Orbiter.  The Annex 1 substantiates the as-built payload properties to the agreed-to design interfaces as described in the payload unique ICD.

8.	DISTRIBUTION:  The Annex 1 payload specific and blank book baseline documentation and revisions shall be delivered and posted electronically to the SSP website.  Hardcopies shall be provided as requested.

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Three times per payload per flight and update as required.

11.	REMARKS:  Drawings referenced in the payload annex shall be maintained in a central payload data facility or electronic database for review and distribution of reference payload data.

12.	INTERRELATIONSHIP:  SOW 1.2.2.4.

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This package provides annexes for all payloads and payload equipment flying in the cargo bay.

13.2	APPLICABLE DOCUMENTS:

NSTS 21000-A01	Payload Data Package Blank Book Annex 1 – Type 1

NSTS XXXX-A01	Unique Payload Data Package Annex – Type 3

13.3	CONTENTS:  Annex 1 - Payload Data Package shall contain:

- Payload Configuration.

- Weight and Mass Properties.

- Payload Physical Function Data.

13.4	FORMAT:  Contractor shall provide data deliverables via electronic media formats, or on an exception basis per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated by electronic change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  356	ISSUE:  BASIC	2.	DRD NO.:  1.2.2.5-a

3.	DATA TYPE:  1		4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE:  Interface Revision Notice (IRN) to Systems Interface Control Documents (ICDs).

7.	DESCRIPTION/USE:  To define changes to System ICDs.

8.	DISTRIBUTION:  Per Contracting Officer’s letter.

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Following each NASA-approved IRN.

11.	REMARKS:  ICD’s define the technical interfaces between the Shuttle System and other systems, and between elements of the Shuttle System.

12.	INTERRELATIONSHIP:  SOW 1.2.2.5.

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The IRNs define changes to functional and/or physical interfaces (1) between the Shuttle System, or elements thereof, and other systems, or elements thereof, and (2) between Shuttle System elements involving two or more major program participants, i.e., NASA Centers, System Contractor, Associate/Element Contractors.  IRNs are limited to the applicable documents listed in 13.2.

13.2	APPLICABLE DOCUMENTS:

ICD-13M15000	Space Shuttle Orbiter Vehicle/Main Engine

ICD-2-0A001	Shuttle System/Launch Platform Stacking and VAB Servicing

ICD-2-0A002	Space Shuttle Launch Pad & Platform

ICD-2-0A003	Flight Vehicle/LPS Computational Systems Interfaces

ICD-2-0A004	Space Shuttle System/KSC RF Communications & Tracking

ICD-2-0D003	JSC/USAF Space Shuttle/SCF RF Communications & Tracking

ICD-2-0D004	JSC/GSFC Space Shuttle RF Communications & Tracking

ICD-2-0H001	Shuttle Vehicle/Ground Range Safety System

ICD-2-00001	Shuttle Vehicle Mold Lines and Protuberances

ICD-2-1A001	Orbiter/KSC Landing Station

ICD-2-1A002	Orbiter Processing Facility/Orbiter Maintenance & Checkout Facility

ICD-2-1A003	Orbiter /Hypergolic Station

ICD-2-1D003	Orbiter Landing/Safing & Deservicing Stations

ICD-2-1D004	Orbiter & Carrier Aircraft/Mate-Demate Interfaces

ICD-2-12001	Orbiter Vehicle/External Tank

ICD-2-14001	Orbiter Vehicle/Solid Rocket Booster

ICD-2-17001	Orbiter Vehicle/Carrier Aircraft

ICD-2-2A001	External Tank/Receiving, Storage & Checkout Station

ICD-2-24001	External Tank/Solid Rocket Booster

ICD-2-4A001	Solid Rocket Booster/Receiving Processing Station

DRD CONTINUATION SHEET

TITLE:  Interface Revision Notice (IRN) to Element 		DRD NO.:  1.2.2.5-a

Interface Control Documents (ICDs).

DATA TYPE:  1			PAGE:  2/2

____________________________________________________________________________________

13.3	CONTENTS:  IRNs shall contain functional and/or physical interface requirements and rationale in sufficient detail to provide an adequate baseline for planned design efforts by the interfacing elements.  Design requirements/constraints contained in the IRNs are limited to only those necessary to define and control the subject interface(s).

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  ICDs to be maintained by IRN incorporation or total reissuance as applicable.  The contractor shall prepare changes, coordinate technical review, resolve issues with the technical community, and present changes to NASA for disposition.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  357	ISSUE:  BASIC	2.	DRD NO.:  1.2.2.5-b

3.	DATA TYPE:  1		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Preliminary Interface Revision Notice (PIRN) and Interface Revision Notice (IRN) to Program Requirements Interface Control Document (ICD) (CORE) and Interface Definition Documents (IDDs).

7.	DESCRIPTION/USE:  To propose and define changes to Program Requirements ICD (CORE) and IDDs.

8.	DISTRIBUTION:  Per Contracting Officer’s letter.

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  PIRNs are submitted against the CORE and IDDs as necessary to define and refine program requirements.

11.	REMARKS:  The CORE and IDDs are design-to documents that define Orbiter provided interfaces and services available to the payload, and establish commonality with respect to analytical approaches, models, technical data and definitions for integrated analysis.  Payload unique ICDs are built from the CORE or IDD requirements.

12.	INTERRELATIONSHIP:  SOW 1.2.2.5.2

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  PIRNs and IRNs define changes to interfaces and/or services provided by the Orbiter to the payload, or in analytical methods.  PIRNs and IRNs are limited to the applicable documents listed in 13.2.

13.2	APPLICABLE DOCUMENTS:

ICD-2-19001	Shuttle/Orbiter/Cargo Standard Interfaces (CORE)

NSTS21000-IDD-ISS	International Space Station Interface Definition Document

NSTS21000-IDD-MDK	Shuttle/Payload Interface Definition Document Middeck 					Accommodations

NSTS 21000-IDD-SML	Shuttle/Payload Interface Definition Document for Small Payload 			Accommodations

13.3	CONTENTS:  PIRNs/IRNs shall contain functional and/or physical interface requirements and rationale in sufficient detail to provide an adequate baseline for planned design efforts by the interfacing elements.  Design requirements/constraints contained in the PIRNs/IRNs are limited to only those necessary to define and control the subject interface(s).

13.4	FORMAT:  Contractor shall provide data deliverables via electronic media, or on an exception basis per Contracting Officer approval.

13.5	MAINTENANCE:  The CORE and IDDs are maintained through the PIRN/IRN process as defined in the applicable PDP.   Changes shall be incorporated as required by electronic change page update or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  358	ISSUE:  BASIC	2.	DRD NO.:  1.2.2.6

3.	DATA TYPE:  1 and 3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Payload Unique Interface Control Documents (ICDs) and Installation Requirements Documents (IRDs).

7.	DESCRIPTION/USE:  ICDs define the technical interfaces agreed to between the Space Shuttle Vehicle (SSV) and the unique payload or ISS on-orbit assembly.  ICDs provide necessary requirements for interface definition to support integration hardware design, payload design and flight product development.  IRDs define the installation assembly requirements for the installation of payload-to-payload elements within the Orbiter by the Space Shuttle Program.  An IRD is not required for payloads that are fully assembled prior to installation into the Orbiter.

8.	DISTRIBUTION:  Per Contracting Officer’s letter.

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	 SUBMISSION FREQUENCY:  Payload ICDs and IRDs are submitted per payload and    with updates as required.  On-Orbit ICDs are submitted once per mission and with updates as required.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.2.2.6

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The payload-unique ICDs provide definition of the technical interfaces between the SSV and the unique payload for selected configurations of the payload as applicable.  The ISS On-Orbit ICDs provide definition of the technical interfaces between the SSV and the ISS On-Orbit assembly.  The payload IRDs provide definition of the installation and assembly requirements of payload-to-payload interfaces in the Orbiter.  ICDs and IRDs are derived from the applicable documents as appropriate.

13.2	APPLICABLE DOCUMENTS:

NSTS-07700, Volume IV, Book 1, Configuration Management Requirements

ICD-2-19001	Shuttle Orbiter/Cargo Standard Interfaces (CORE)

Attachment I (ICD-2-19001)

NSTS-21000-IDD-SML	Shuttle/Payload Interface Definition Document for Small Payload 			Accommodations

NSTS-21000-IDD-MDK	Shuttle/Payload Interface Definition Document for Middeck 				Accommodations

NSTS-21000-IDD-ISS	International Space Station Interface Definition Document

ICD-A-XXXXX	Payload Unique ICD, Type 3

ICD-A-XXXXX-OOR	Payload Unique On-Orbit ICD, Type 1 (NASA concurrence)

IRD-XXXXX	Payload Unique IRD , Type 3

13.3	CONTENTS:  The contents are based on the applicable documents as appropriate.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  ICDs and IRDs are maintained through the PIRN/IRN process as defined in the applicable PDP.  Changes shall be incorporated as required by electronic change page update or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  359	ISSUE:  BASIC	2.	DRD NO.: 1.2.2.7

3.	DATA TYPE:  1		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Payload Operations and Maintenance Requirements and Specifications (OMRS) Test Requirements.

7.	DESCRIPTION/USE:  To provide the OMRS pre-mate and post-mate test requirements for verification of Space Station Program (SSP) hardware interfaces with the payload to satisfy NSTS 14046, Section 5.3.

8.	DISTRIBUTION:  Per Contracting Officer’s letter.

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Per Flight:  File II, Volumes 2 and 6, submittal per current template, basic RCN release at CIR – 1 month, Baseline approval date release determined by Payload OMRS Working Group (POG) during CIR.  Update as necessary.  File II, Volume 4 RCNs will be baselined at FRED + 1 month.  Update as necessary.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.2.2.7.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Integrated OMRSD File II, Volumes 2, 4, and 6 cover requirements for verification of interfaces and related operational requirements of installed hardware supporting payloads, Detailed Supplementary Objectives (DSOs), Payload and Developmental Test Objectives (DTOs) requirements, Human Exploration and Development of Space Technology requirements (HTDs), and applicable Requirements Change Notices (RCNs).

13.2	APPLICABLE DOCUMENTS:

NSTS-08171, Files I, II and III, Operations and Maintenance Requirements and Specification Document

NSTS 14046, Payload Verification Requirements

13.3	CONTENTS:  RCNs for the OMRSD shall include requirement numbers, descriptions, measurement/stimuli identification, specification (pass/fail criteria) and internal/constraints/ remarks information as defined in NSTS 08171, File I.

13.4	FORMAT:  Contractor shall provide data deliverables via electronic media formats, or on an exception basis per Contracting Officer approval.

13.5	MAINTENANCE:  OMRSD shall be changed/maintained using RCNs as described in NSTS 08171, File I.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  360	ISSUE:  Basic	2.	DRD NO.:  1.2.2.7-a

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Middeck Payloads Time-critical Ground Handling Requirements (TGHR) Table.

7.	DESCRIPTION/USE:  Interface with the payload customers/experiment sponsors to develop, baseline and maintain the mission-unique TGHR Table.

8.	DISTRIBUTION:  The review draft of the TGHR Table is distributed for review via e-mail and the baselined TGHR table and subsequent revisions are maintained on the TGHR Table web page.  The distribution list is maintained by USA.

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Initial Input at L-4 months, draft release at L-3 months, baseline at L-2 months, update as necessary, up to launch minus 1 day for pre-launch requirements and landing minus 1 day for post-landing requirements.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.2.2.7.2

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Time-critical Ground Handling Requirements Table documents mission-unique payload/experiment time-critical and schedule driven crew compartment requirements to be performed at the launch and landing sites.

13.2	APPLICABLE DOCUMENTS:

Mission Unique TGHR Table

NSTS 08171, Files I and II, volumes 2 and 6

13.3	CONTENTS:  TGHR Tables include requirements for late stow, power interrupts, orientation constraints, early destow, locker location, and part numbers as defined in PDP MS3-012 and the TGHR Table Integration Engineer’s Handbook.

13.4	FORMAT:  Contractor shall provide data deliverables via electronic media formats or on an exception basis per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated by electronic change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  361	ISSUE:  BASIC	2.	DRD NO.:  1.2.2.10-a

3.	DATA TYPE:  1		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Technical Revision to SL-E-0001 and SL-E-0002

7.	DESCRIPTION/USE:  Management and maintenance of SL-E-0001 and SL-E-0002 will be conducted in support of, and in direct coordination with, the NASA Space Shuttle Electromagnetic Environmental Effects (E3) Control Technical Panel with approval from the Systems Integration Control Board (SICB).

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.2.2.10

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The products provide changes to requirements, waivers, deviations and exceptions, and associated rationale for the proposed modifications.

13.2	APPLICABLE DOCUMENTS:

SL-E-0001	Specification Electromagnetic Compatibility Requirements

SL-E-0002	Specification Electromagnetic Interference Characteristics, Requirements for Equipment

Book 1 - Existing Hardware

Book 2 - New or Modified Hardware

13.3	CONTENTS:  The contractor shall conduct Technical Interchange Meetings to establish new requirements.  Appropriate change requests shall be documented and processed through the appropriate Space Shuttle Program (SSP) board/panel.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  362	ISSUE:  BASIC	2.	DRD NO.:  1.3-a

3.	DATA TYPE:  2		4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE: Mission Assurance Plan

7.	DESCRIPTION/USE:  To describe the contractor’s plan for meeting the safety and mission assurance requirements, including system safety, reliability, and maintainability, of NSTS 07700, volume X, book 1; and NSTS 5300.4 (1D-2).

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  Contract award plus 60 days

10.	SUBMISSION FREQUENCY:  As required to document updates and changes.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Develop/compile, maintain, and distribute technical data as defined in the applicable documents.

13.2	APPLICABLE DOCUMENTS:

NSTS 07700, Vol X, Bk 1, Space Shuttle Flight and Ground System Specification

NSTS 5300.4 (1D-2), Safety, Reliability, Maintainability and Quality Provisions for the Space Shuttle Program

13.3	CONTENTS:  The plan shall describe the implementation of the policies and processes related to safety and mission assurance at each site where the contractor is operational to assure the identification, evaluation and elimination/control of safety and mission assurance issues throughout the complete life cycle (design, development, manufacture, test, operations, maintenance, and disposal) of the associated hardware.  As a minimum, the plan shall include the following:

- Organization charts which illustrate the functional relationships and lines of communication between the mission assurance organization, CEO and other organizational elements.

- Descriptions of the management functions within the organization including the process through which management decisions will be made.

- Description of the responsibility, authority, and accountability of mission assurance personnel.

- Description of the system safety review process leading to the Certificate of Flight Readiness (COFR)

- Description of the boards and panels controlled by the mission assurance organization.

- Description of surveillance methodology, metrics and/or leading indicators used by the mission assurance organization to maintain insight/oversight of the mission assurance function throughout the contractor organization.

- Description of flow down of NSTS 5300.4 (1D-2) requirements to organizational elements including verification method to ensure requirements have been met.

DRD CONTINUATION SHEET

TITLE:  Mission Assurance Plan 		DRD NO.:  1.3-a

DATA TYPE:  2			PAGE:  2/2

____________________________________________________________________________________

13.4	FORMAT:  Contractor format is acceptable.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  363	ISSUE:  BASIC	2.	DRD NO.:  1.3-b

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE:  Safety and Health Plan

7.	DESCRIPTION/USE:  To describe the contractor’s safety and health plan for each NASA site.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  Contract award plus 60 days.

10.	SUBMISSION FREQUENCY:  As required to document updates and changes.

11.	REMARKS:

12.	INTERRELATIONSHIP:  Clause H.22, SOW 1.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Applicable to all NASA centers and sites where the contractor is operational.

13.2	APPLICABLE DOCUMENTS:

NPR 8715.3	NASA Safety Manual

29 CFR 1910	Department of Labor

NPR 8715.1	NASA Safety and Health Handbook Occupational Safety and Health 			Standards Programs

29 CFR 1960	Basic Program Elements for Federal Employee Occupational Safety and 			Health Programs and Related Matters

13.3	CONTENTS:  The plan shall describe tasks and activities of safety and health management at each site where the contractor is operational to assure the identification, evaluation and elimination/control of safety and health concerns.  As a minimum, the plan shall include the following:

- Organization charts(s) which illustrate the functional relationships and lines of communication between safety, the Safety and Health organization and other organizational elements.

- Descriptions of the Safety and Health management function within the organization including the process through which management decisions will be made, including notification of the local NASA Safety and Health organization of critical and catastrophic hazards, corrective actions, mishaps and deviations or waivers to NASA safety and health requirements.

- Description of the responsibility, authority, and accountability of Safety and Health personnel, other contractor organizational elements involved in the safety and health effort and subcontractor safety and health personnel.  Include the organizational unit responsible for the execution of safety and health tasks and the position with the authority to resolve all identified safety and health issues.

- Description of the management controls that will be used to ensure compliance with safety and health regulations.

- Cross-reference of safety program requirements (e.g., OSHA, NASA, local NASA Center, State) and contractor procedures to avoid duplication of effort.

- Description of the safety program measurement system, including measurements, metrics, and trend analysis methods.  The performance measurement system should describe responsibility for identifying and implementing remedial action, recurrence control, and corrective actions that are necessary to improve performance as indicated by the performance measurement system.

DRD CONTINUATION SHEET

TITLE:  Safety and Health Plan 		DRD NO.:  1.3-b

DATA TYPE:  3			PAGE:  2/2

____________________________________________________________________________________

13.4	FORMAT:  Contractor format is acceptable.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  76A.	ISSUE:  BASIC	2.	DRD NO.:  1.3.1.1-a

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Integrated Hazards Analysis

7.	DESCRIPTION/USE:  Maintain the Integrated Hazard Analysis for Integrated Hazard Reports contained in WebPCASS.

8.	DISTRIBUTION:  Per Contracting Officer's Letter

9.	INITIAL SUBMISSION:  Upon Request.

10.	SUBMISSION FREQUENCY:  Upon Request.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.3.1.1; DRD 1.3.1.1-b and 1.3.1.1-c

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Integrated Hazards Analysis is a supplement to the Integrated Hazard Reports and Verification Tracking Logs.  It contains supporting data and information used in the development of the Integrated Hazard Report.  It also contains the applicable revision levels for the referenced documents contained in the Integrated Hazard Reports.  It contains information relative to in-flight anomalies, nonconformances, and SSP approved changes that impact the Integrated Hazard Analysis and Reports.  Evaluation of changes is required on a flight specific basis to maintain technical accuracy and SSP risk awareness.

13.2	APPLICABLE DOCUMENTS:

NSTS 22254	Methodology for Conduct of Space Shuttle Program Hazard Analyses

13.3	CONTENTS:  The Integrated Hazard Analysis contains items such as:

- List of reference documents and the Revision level that the Hazard Report is based on.

- Any associated documents that are not part of the SSP baseline (e.g., white papers, test reports, technical presentations.)

- List of associated failure history, including PRACA references.

- Any other supporting data that is pertinent to the baselined Hazard Report.

13.4	FORMAT:  Consistent with the format and media type of original supporting data and information used in the development of the Integrated Hazard Report.

13.5	MAINTENANCE:  Provide technical support, prepare analysis, coordinate technical reviews, and maintain data.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  76B.	ISSUE:  BASIC	2.	DRD NO.:  1.3.1.1-b

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE:  Integrated Hazards Reports

7.	DESCRIPTION/USE:  Maintain the Integrated Hazard Reports, including the corresponding Fault Trees contained in WebPCASS.

8.	DISTRIBUTION:  Per Contracting Officer's Letter

9.	INITIAL SUBMISSION:  Per approved schedule

10.	SUBMISSION FREQUENCY:  As required by NSTS-22254.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.3.1.1; DRD 1.3.1.1-a and 1.3.1.1-c

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Integrated Hazards Reports identify hazards to personnel, vehicle, and other systems associated with the integrated SSV and its associated interfaces.  This includes the delineation of responsibilities at the cause level and the technical coordination of the integrated hazards with the projects/elements to ensure completeness, establish an integrated effort, and to avoid overlaps and conflicts among the technical disciplines.

Integrated hazard reports are developed for risk causes that cross element interfaces and impact the integrated vehicle performance.  Additionally, integrated hazard reports are written when controls from one or more SSP elements are required are written when controls from one or more SSP elements are required to control a risk cause in another element.  The contractor maintains integrated fault trees as basis for identifying integrated risk causes that require controls.

13.2	APPLICABLE DOCUMENTS:

NSTS 22254	Methodology for Conduct of Space Shuttle Program Hazard Analyses

13.3	CONTENTS:  The contents should be consistent with NSTS 22254, including the follwoing:

- Fault Tree:  Developed down to the level where integrated controls are applied or element accountability is assigned.

- Mission Phase

- Risk Matrix:  Maps integrated causes and open work.

- Hazardous Condition Description:  Include a list of hazard reports whose effects are controlled in this hazard report.

- Acceptance Rationale

- Likelihood Justification:  Includes justification for each cause/open work contained in the IHR risk matrix.

DRD CONTINUATION SHEET

TITLE:  Integrated Hazards Reports		DRD NO.:  1.3.1.1-b

DATA TYPE:  3			PAGE:  2/2

____________________________________________________________________________________

13.3	CONTENTS (continued):

- Fault Tree Description:  Executive summary of fault tree major components.

- Causes Summary:  Includes responsible organization for each cause, and which causes are classified as accepted risk.

- Causes/Hazard Assessment:  Includes cause ID, cause title, associated fault tree block, description, effect, severity, likelihood, control, and verification.

- Open Work:  Includes action (defined by PRCBD), acceptance rationale, severity, likelihood, classification, element controls, element verifications, and flight effectivity (flight(s) for which the acceptance rationale applies).

- References

- Background

- Undeveloped Events:  A list of the fault tree events not documented in the Cause/Hazard Assessment section and associated justification.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  The contractor shall provide technical support, prepare evaluations, coordinate technical review, and maintain data.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  76C.	ISSUE:  BASIC	2.	DRD NO.:  1.3.1.1-c

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Integrated Hazards Report Verification Tracking Log (VTL)

7.	DESCRIPTION/USE:  Develop and maintain Verification Tracking Logs for each Integrated Hazard Report.

8.	DISTRIBUTION:  Per Contracting Officer's Letter

9.	INITIAL SUBMISSION:  A VTL is required for each Integrated Hazard Report at FRR.

10.	SUBMISSION FREQUENCY:  A VTL is required for each Integrated Hazard Report at FRR.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.3.1.1; DRD 1.3.1.1-a and 1.3.1.1-b

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The VTL is a consolidated closed loop record of all issues pertinent to the Integrated Hazards .  The VTL provides a status of liens against the Integrated Hazard Reports for reporting at FRR.  Included in the VTL are in-flight anomalies, nonconformances, and SSP changes that impact the Integrated Hazard Analysis and Reports.

13.2	APPLICABLE DOCUMENTS:

NSTS 22254	Methodology for Conduct of Space Shuttle Program Hazard Analyses

13.3	CONTENTS:  The VTL contains items pertinent to the Integrated Hazard and are tracked against a specific flight.  VTL items include SSP changes such as IFAs, CRs, LCNs, IRNs, Testing, Flight Rules Changes, Analysis, and hardware design changes.  Each VTL is for a specific Hazard Report and includes a Description, Applicable Flight, Impact Assessment, Closure Status.

13.4	FORMAT:  Conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Provide technical support and maintain a current VTL for each Hazard Report.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  364	ISSUE:  BASIC	2.	DRD NO.:  1.3.1.2-b

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Safety Summary Report (SSR)

7.	DESCRIPTION/USE:  To provide information to each NASA location on accidents affecting the contractor's performance.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  By the 15th of the second month after contract award

10.	SUBMISSION FREQUENCY:  Monthly, on or before the 15th of each month, for the previous month

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.3.1.2

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Safety Summary Report provides information on accidents affecting the contractor’s performance.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The SSR shall contain the following information for each NASA location monthly:

- Number of man-hours worked.

- Number of new Day Away From Work cases.

- Number of days away from work for the month (including previous month's cases from the current fiscal year reporting period).

- Number of Restricted Duty or Job Transfer cases.

- Number of restricted or job transfer days.

- Number of Remained at Work (Other Recordable) cases.

- Number of first aid cases.

- Number of miles driven in Government-provided vehicles.

- Number of vehicle accidents with damage greater than $1000.

- Total damage cost due to motor vehicle accidents  resulting in damage > $1,000.

- Number of accidents which resulted in NASA property damage greater than $1000.

- Total damage cost to NASA property as a result of accident resulting in damage > $1,000.

- Number of Incident Reports (NASA form 1627 or equivalent) for incidents which occurred during the reporting period.

- Status on all open incident reports from previous months of the current fiscal year.

- Number and report on any OSHA or EPA violations or inspections.

- Number of non-SPOC personnel injured during SPOC operations and summary status.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  365	ISSUE:  BASIC	2.	DRD NO.:  1.3.1.2-c

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Pressure Vessel/System Recertification

7.	DESCRIPTION/USE:  Data required to demonstrate implementation of NMI 1710.3 using the guidelines of NHB 1700.6, on insurance that all ground-based pressure vessels and pressurized systems are certified safe to operate and are recertified periodically.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  30 days after contract award

10.	SUBMISSION FREQUENCY:  Annually

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.3.1.2

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Pressure Vessel/System Recertification covers all ground-based pressure vessels and pressurized systems under the contractor’s responsibility.

13.2	APPLICABLE DOCUMENTS:

NMI 1710.3	Safety Program for Pressure Vessels and Pressurized Systems

NHB 1700.6	Guide for In-service Inspection of Ground-Based Pressure Vessels and 			Systems

13.3	CONTENTS:  In accordance with guidelines in NHB 1700.6.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  366	ISSUE:  BASIC	2.	DRD NO.:  1.3.1.2-d

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/3

6.	TITLE:  Annual Safety Program Evaluation

7.	DESCRIPTION/USE:  To provide an assessment to each NASA location on the effectiveness of the contractor’s safety and health management system.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  By the 15th of February of the first calendar year following contract issue.

10.	SUBMISSION FREQUENCY:  Annually, on or before the 15th of February, for each calendar year

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.3.1.2

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Safety Program Evaluation provides information on the effectiveness on the contractor’s safety and health management system.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The evaluation must include assessments of the effectiveness of all elements and sub-elements of the participant's safety and health management system.  The evaluation includes reviewing written programs, walking through the workplace, and interviewing employees. During this process participants should be answering the following questions relating to each element and sub-element of their safety and health management system:

- Is it comprehensive?

- Is it operating effectively and meeting established goals and objectives?

- What improvements can be made to make it even more effective?

- What goal modifications should be made for the upcoming year?

13.4	The written Annual Evaluation shall contain the following information:

- Injury and Illness rate information (See Attachment 1)

- Significant changes or events in the Safety & Health Program.  Note:  Describe the impact of any significant changes (management, corporate buy-outs, etc.) and events (fatality, catastrophe, accident, complaints, etc.) and steps taken to ensure or restore worker safety and health.

- Narrative Evaluation of Safety and Health Management System.  Note:  In narrative form, assess the effectiveness of each of the four elements and their sub-elements in your safety and health management system.

  - Management Leadership and Employee Involvement

    - Management Commitment to Safety and Health Protection and to VPP Participation

    - Policy

    - Goals, Objectives, and Planning

DRD CONTINUATION SHEET

TITLE:  Annual Safety Program Evaluation		DRD NO.:  1.3.1.2-d

DATA TYPE:  2			PAGE:  2/3

____________________________________________________________________________________

13.3	CONTENTS (continued):

    - Visible Top Management Leadership

    - Responsibility and Authority

    - Line Accountability

    - Resources

    - Employee Involvement

    - Contract Worker Coverage

    - Written Safety and Health Management System

  - Worksite Analysis

    - Hazard Analysis of Routine Jobs, Tasks, and Processes

    - Hazard Analysis of Significant Changes, New Processes, and Non-Routine Tasks Including pre-use analysis and new baselines

    - Routine Self-Inspections

    - Hazard Reporting System for Employees

    - Industrial Hygiene Program

    - Investigation of Accidents and Near-Misses

    - Trend/ Pattern Analysis

  - Hazard Prevention and Control

    - Certified Professional Resources

    - Hazard Elimination and Control Methods

      - Engineering Controls

      - Administrative Controls

      - Work Practice Controls and Hazard Control Programs

      - Personal Protective Equipment

    - Process Safety Management (if applicable)

    - Occupational Health Care Program

    - Preventive/Predictive Maintenance

    - Tracking of Hazard Correction

    - Emergency Preparedness

  - Safety and Health Training

    - Managers

    - Supervisors

    - Employees

    - Emergencies

    - PPE

Note:  For each sub-element include a description of:

- Improvements made since the previous year and completion of the previous year's recommendations

- Any deficiencies identified, recommendations for improvement, the person(s) responsible for fulfilling each new recommendation, target dates for their completion, and the data/information reviewed to assess the effectiveness of the sub-element.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  None required

DRD CONTINUATION SHEET

TITLE:  Annual Safety Program Evaluation		DRD NO.:  1.3.1.2-d

DATA TYPE:  2			PAGE:  3/3

____________________________________________________________________________________

Attachment 1

| Recordable Injury and Illness Case Incidence Rates |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 |
| Year | Total Work Hours | Total # of Injuries | Total # of Illnesses | Total # of Injuries & Illnesses | Total Case incidence Rate for Injuries and Illnesses (TCIR | Total # of Injuries Involving Days Away from Work, Restricted Work Activity, and/or Job Transfer | Total # of Injuries Involving Days Away from Work, Restricted Work Activity, and/or Job Transfer | Sum of Injury & Illness Cases Involving Days Away from Work, Restricted Work Activity, and/or/ Job Transfer | Days Away, Restricted, and/or Transfer Case Incidence Rate (DART rate) |
| Last Year |  |  |  |  |  |  |  |  |  |
| Most recent published BLS rate |  |  |  |  |  |  |  |  |  |
| % Above or below National Average |  |  |  |  |  |  |  |  |  |

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  367	ISSUE:  BASIC	2.	DRD NO.:  1.3.3

3.	DATA TYPE:  2		4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE:  Quality Plan

7.	DESCRIPTION/USE:  To describe the contractor’s plan for meeting the quality requirements of NSTS 07700, volume X, book 1; and NSTS 5300.4 (1D-2) 1D500.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  Contract award plus 60 days

10.	SUBMISSION FREQUENCY:

Quality Plan DRD 1.3.3 – Quality Plan, Data Type 2: As required to document updates and changes.

Quality Surveillance Results DRD 1.3.3 – Surveillance Results, Data Type 3: Every award fee period.

Quality Training Report DRD 1.3.3 – Training Report, Data Type 3: annually.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.3; 1.3.3; 1.3.3.1; and 1.3.3.2

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This plan shall cover all products and processes under SPOC.

13.2	APPLICABLE DOCUMENTS:

NSTS 07700, Vol X, Bk 1, Space Shuttle Flight and Ground System Specification

NSTS 5300.4 (1D-2)	Safety, Reliability, Maintainability and Quality Provisions for the Space 			Shuttle Program

NSTS 08126	Space Shuttle Problem Reporting and Corrective Action (PRACA) 			System Requirements

JSC 28035	Program Problem Reporting and Corrective Action Requirements for 			Johnson Space Center Government Furnished Equipment

SSP 30223	Problem Reporting and Corrective Action (PRACA) for the Space Station 		Program

13.3	CONTENTS:  The plan shall describe the implementation of the quality policies and processes that will assure compliance with the requirements of SOW paragraphs 1.3.3, NSTS 07700 Vol. X, Book 1, and NSTS 5300.4 (1D-2) D500 including Software Quality Assurance.  As a minimum, the plan shall include the following:

- Organization charts which illustrate the functional relationships and lines of communication between the organizations executing the quality requirements, CEO, and other organizational elements.

- Descriptions of the quality management functions within the organization including the process through which management decisions will be made.

- Description of the responsibility, authority, and accountability of Quality personnel.

- Description of the boards and panels serving the Quality organization.

DRD CONTINUATION SHEET

TITLE:  Quality Plan		DRD NO.:  1.3.3

DATA TYPE:  2			PAGE:  2/2

____________________________________________________________________________________

13.3	CONTENTS (continued):

- Description of inspection requirements, surveillance methodology, metrics and/or leading indicators used to maintain insight/oversight of the Quality function throughout the contractor organization.

- Description of flow down of NSTS 5300.4 (1D-2) 1D500 requirements to contractor quality management system documents organizational elements including verification method to ensure requirements have been met.

- Description of surveillance methodologies to be used to measure the effectiveness of the quality program.

- Description of the certification/qualification training approach, including listing all processes/tasks/positions that require certification or qualification and the requirements for getting that certification or qualification.  The certification/qualification/training requirements shall include the type of training offered, employee requirements for completing training, and the frequency of training.

In addition to the Quality Plan, the contractor shall deliver a Surveillance Report each award fee period and a Training Report annually. The reports shall include the following information:

Surveillance Report:

- Description of the surveillance methodology for internal surveillance and supplier surveillance.

- Internal and Supplier Surveillance performed in the evaluation period.

- Internal and Supplier Surveillance findings.

- Plans for improvement.

Certification/Qualification Training Report:

- Listing of all processes/tasks/positions that require certification or qualification and the requirements for getting that certification or qualification

- Departments, organizations, or positions participating in training, certification, or qualification.

- Type of training (online, classroom).

- Number of employees trained, qualified, or certified.

- Number of employees left to be trained, qualified, or certified.

13.4	FORMAT:  Contractor format is acceptable.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  368	ISSUE:  BASIC	2.	DRD NO.:  1.3.3.1

3.	DATA TYPE:  4		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Acceptance Data Package (ADP)

7.	DESCRIPTION/USE:  The ADP is an accumulation of documentation that provides a verified, complete, and current status of deliverable hardware/software needed by the procuring/using organization to enable the continuation of required activities.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Submitted with shipment/transfer of each hardware item or software delivery.

10.	SUBMISSION FREQUENCY:  Required with each delivery of hardware or software from a manufacturer/developer to a using site or deliveries between using sites.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.3.3.1, 1.2.1.4.2, 1.4.1.5.2, and 1.7.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  ADP's are required for all deliverable hardware items and program software products (and their approved changes).

13.2	APPLICABLE DOCUMENTS:

SN-S-0008	Software Deliverable Data Package Requirements Specification

SN-D-0007	Acceptance Data Package Requirements

SSP 30695	Acceptance Data Package Requirement Specification

13.3	CONTENTS:  The ADP shall be prepared in accordance with SN-S-0008, SN-D-0007, and SSP 30695, as appropriate.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  369	ISSUE:  BASIC	2.	DRD NO.:  1.4-a

3.	DATA TYPE:  1		4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE:  KSC Work Authorization Documents (Category 1) Development and Maintenance Plan

7.	DESCRIPTION/USE:  To define and document standardized processes, formats, and responsibilities required for developing, maintaining, approving, and changing KSC Work Authorization Documents (WADs).

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Submission of each WAD will be established in accordance with the approval of the Operations and Maintenance Documentation (OMD) Control Board and will be revised in accordance with the approved WAD change processes and plans.

11.	REMARKS:  The Technical Operations Procedure Preparation Handbook (formerly NASA/DOD STS and Cargo Technical Operating Procedures (TOPS) Preparation Handbook) provides guidance and direction for the preparation and processing of Work Authorization Documents (WADs) such as Operations and Maintenance Instructions (OMI’s) and related products of OMD. It provides coordination, update, and maintenance of a document that establishes a single authoritative source setting forth the concepts, practices, organization and format requirements to be adhered to in the development, preparation, processing, review, approval, and changes to all organizational level documents which are considered to be Category 1 TOP’s.

Operations and Maintenance Instructions (OMI’s) are a subset of WADS and are used to define & control the detailed activities required for site activation, validation, acceptance, handling build-up, test, and maintenance of the Shuttle flight elements, including interfacing direct supporting GSE/facility systems and the assemble Shuttle vehicle.

Submission of each WAD will be established in accordance with approval of the OMD Control Board and revised in accordance with the ICR Change Process.

12.	INTERRELATIONSHIP:  SOW 1.4 and 1.5

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The KSC Work Authorization Documents (Category 1) Development and Maintenance Plan shall define contractor responsibilities for the development and maintenance of Category 1 Shuttle processing procedures.

13.2	APPLICABLE DOCUMENTS:

S00000-2, File 1	Technical Operations Procedure Preparation Handbook

KVT-HB-0002	OIS Call Sign/Word Handbook

DRD CONTINUATION SHEET

TITLE:  KSC Work Authorization Documents (Category 1)		DRD NO.:  1.4-a

Development and Maintenance Plan

DATA TYPE:  1			PAGE:  2/2

____________________________________________________________________________________

13.3	CONTENTS:  The KSC Work Authorization Documents (Category 1) Development and Maintenance Plan shall:

- Describe the standardized approach to maintain, update, and control the configuration of existing and future WAD's (as a minimum Category 1) required for each planned flight hardware turnaround activity, as well as for support equipment for which the contractor has O&M responsibility in accordance with S00000-2, File 1.

WAD’s will be consistent with the following guidance:

- Existing WAD’s will be maintained and updated as required for each planned flight hardware turnaround activity, as well as for the GSE and facility equipment for which the contractor is assigned O&M responsibility.

- WAD’s will be developed in a format to be compatible with potential LPS system capability, and per OMD Control Board policy.

- WAD update requirements will be done on a per-launch or per mission basis.

- WAD’s will include manual instructions and automated test programs for checkout of the Shuttle and associated GSE.

- Maintain and update existing WAD’s for Shuttle processing emergency procedures.

- Maintain and update all levels of existing facility and GSE operations and maintenance documentation.

The OIS Call Sign/Word Handbook (KVT-HB-002) shall provide definition of all the KSC Operational Intercommunications System (OIS) call signs and call words used during operational Shuttle processing. The handbook shall designate the OIS call signs/words to be used during all activities at or with KSC involving the OIS system.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.  370	ISSUE:  Basic	2.	DRD NO.:  1.4-c

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE: 1/2

6.	TITLE:  Logistics Performance Report

7.	DESCRIPTION/USE:  To provide trend analyses of key logistics performance indicators to ensure the infrastructure is capable of sustaining contract requirements.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Monthly Reports

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4, 1.4.1.2, 1.4.7.2, 1.5.5.4, and 1.6

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This report shall cover the total logistics support of all areas of the SPOC.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The monthly report shall be submitted in writing and upon request shall be presented as an oral briefing.  The contractor shall maximize the use of electronic data transfer.  The contractor shall provide NASA with electronic access to the supporting data.  The elements of the report are:

- Executive summary of performance trending, issues, concerns, and recommendations.

- Program enhancements and major initiatives which are in work by the contractor.

- General overview of monthly expenditures for manpower and material.

- Performance against standards designated in the SOW.

- Additional performance indicators:

  - Logistics actual work force versus budgeted work force (EP).

  - Transportation and Receiving:  Dock to stock time.

  - Flight Operations Logistics Supply Fill Rate

  - Provide a measure of orbiter hardware demands for inventory items which have been inactive for a minimum of 24 months.

  - Active inventory items at zero balance.

    - Number of Orbiter active inventory items at zero balance.

      - Number of Reparable inventory items at zero balance.

        - Number of Reparable inventory items at zero balance with quantity due-out to customer.

        - If data is available, list recurring items at zero balance with quantity due-out to customer.

      - Number of Non-reparable inventory items at zero balance.

        - Number of Non-reparable inventory items at zero balance with quantity due-out to customer.

        - If data is available, list recurring items at zero balance with quantity due-out to customer.

DRD CONTINUATION SHEET

TITLE:  Logistics Performance Report		DRD NO.:  1.4-c

DATA TYPE:  3			PAGE:  2/2

____________________________________________________________________________________

13.3	CONTENTS (continued):

    - Number of Ground active inventory items at zero balance.

      - Number of Reparable inventory items at zero balance.

        - Number of Reparable inventory items at zero balance with quantity due-out to customer.

        - If data is available, list recurring items at zero balance with quantity due-out to customer.

      - Number of Non-reparable inventory items at zero balance.

        - Number of Non-reparable inventory items at zero balance with quantity due-out to customer.

        - If data is available, list recurring items at zero balance with quantity due-out to customer.

      - Number of Non-reparable inventory items at zero balance which require cleaning or calibration.

        - Number of Non-reparable inventory items at zero balance which require cleaning or calibration with quantity due-out to customer.

        - If data is available, list recurring items at zero balance which require cleaning or calibration with quantity due-out to customer.

  - Provide the number of Orbiter non-stock listed demands and the number of total demands.

  - Provide a metric on the NSLD Resources, workload and backlog

  - Integrated Logistics shall provide MTAR and ATLAS documents or a streamlined/combined equivalent.

  - Provide insight and/or access to all working level metrics utilized in the performance of SPOC.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  371	ISSUE:  BASIC 	2.	DRD NO.:  1.4-d

3.	DATA TYPE: 3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Government Furnished Material (GFM) and Propellants Requirements Forecast

7.	DESCRIPTION/USE:  To assure adequate propellant and GFM supply and distribution planning in support of this contract.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Six months (beginning after initial submission)

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4 and Attachment J-9

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  See item 13.3 and Attachment J-9.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The contractor shall prepare three-year propellant and GFM forecast.  The forecasts shall be derived from user inputs and historical data.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  372	ISSUE:  Basic	2.	DRD NO.:  1.4-e

3.	DATA TYPE:  2		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Loss of Capabilities and Corrective Action Report

7.	DESCRIPTION/USE:  To report and prioritize through an established risk assessment process supportability issues and to plan corrective action for flight, flight GSE and critical GSE hardware.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Government notification as soon as the Contractor is aware of a loss of repair, failure analysis, and production capability.  Otherwise, monthly submission of DRD report.

11.	REMARKS:

12.	INTERRELATIONSHIP: SOW 1.4

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This report shall cover the total Logistics support of all areas of the SPOC.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The contractor shall:

- Provide immediate notification in writing, or electronically, to NASA OPR loss of repair, failure analysis, and production capabilities.  Provide written notification in the next DRD report submission with preliminary plan of corrective action.

- Provide a prioritized risk assessment of supportability issues for flight, flight GSE and critical GSE hardware.  A recovery plan shall be provided within 3 months of identification of all supportability issues.  The plan shall, as a minimum, include the supportability issue, corrective action, and projected resolution date for each piece of hardware affected.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  373	ISSUE:  BASIC	2.	DRD NO.:  1.4.1.1

3.	DATA TYPE:  1		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Corrective Action Record (CAR)

7.	DESCRIPTION/USE:  To document the necessary investigations to determine the cause of an identified hardware problem and the corrective actions to preclude recurrence of the problem.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:

10.	SUBMISSION FREQUENCY:  As required.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.1.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The contractor shall investigate reported hardware problems and provide corrective actions necessary to resolve the identified problems and preclude problem recurrence, as required.

13.2	APPLICABLE DOCUMENTS:

NSTS 37325  JSC Orbiter Problem Reporting and Corrective Action (PRACA) Requirements

13.3	CONTENTS:

13.4	FORMAT:  Per NSTS 37325, JSC Orbiter Problem Reporting and Corrective Action (PRACA) Requirements

13.5	MAINTENANCE:

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  374	ISSUE:  BASIC	2.	DRD NO.:  1.4.1.1.1-b

3.	DATA TYPE:  2		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Change Requests (CR’s) and Reviews

7.	DESCRIPTION/USE:  To document proposed changes to the contractor or baseline effort, including applicable program requirements.

8.	DISTRIBUTION:  Per Contracting Officer's letter.

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY: As required.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.1.5.2

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE: The contractor shall:

- Submit a CR to revise any contract-referenced requirement, or to submit Class 1 engineering design change proposals (EDCPs) or reusable hardware flight authorizations (RHFAs) for NASA review and approval.

- Comment upon NASA-provided CRs originating outside this contract relating to flight elements.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  A CR submitted to revise a contract-referenced requirement shall comply with the change content guidelines listed in the affected requirement.  A CR submitted for approval of Class 1 EDCPs or RHFAs may include briefings, schematics, drawings, or other documentation deemed appropriate by the contractor.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  375	ISSUE:  BASIC	2.	DRD NO.:  1.4.1.1.1-c

3.	DATA TYPE:  1		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Specification Change Notice

7.	DESCRIPTION/USE:  To document the approval of changes to specific contract controlling specifications.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  As required to correct or update contract-referenced specifications

10.	SUBMISSION FREQUENCY:  As required to correct or update contract-referenced specifications.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.1.5.2

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  A Specification Change Notice details specific changes to contract controlling specifications.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  A Specification Change Notice shall include the following information, as applicable:

- Contractor’s name, address, and identification code.

- Specification change tracking references, including the number and revision level of the affected specification, a sequence number and revision letter serially assigned uniquely for changes to the affected specification, a contract revision number, engineering change proposal number, or program change identification number, the configuration item number covered by the affected specification, and the serial number(s) of the article(s) affected by the change.

- Verbatim changes to be made to the text, tables, or figures in the affected specification.

- Contractual change authority reference added upon approval of the change.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  376	ISSUE:  BASIC	2.	DRD NO.:  1.4.1.1.2-a

3.	DATA TYPE:  1		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Special Action Requirement (SAR)

7.	DESCRIPTION/USE:  To establish requirements for special action by field sites.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  As required to provide authority for accomplishing a special action on hardware or software end items

10.	SUBMISSION FREQUENCY:  N/A

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.1.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  A SAR shall be issued to establish requirements for problem-related troubleshooting, inspections, nondestructive evaluation (NDE), transfer of critical hardware, or other one-time-only tests or operations.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  A SAR shall describe the system involved, action required, pass/fail criteria, retest requirements, action effectivity, and rationale supporting the action requirement as applicable.  The SAR shall include a title, tracking number, date, point-of-contact, and a record of approval signatures.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated by complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  377	ISSUE:  BASIC	2.	DRD NO.:  1.4.1.1.3-a

3.	DATA TYPE:  1		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Operational Maintenance Requirements and Specifications Document Changes

7.	DESCRIPTION/USE:  To implement creation, revision or deletion of Shuttle system operational maintenance requirements and specifications in accordance with Master Verification Plan requirements.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  As required to support launch site test planning or as otherwise authorized by the Contracting Officer’s Technical Representative (COTR) or designee

10.	SUBMISSION FREQUENCY:  As required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.1.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Operational Maintenance Requirements and Specifications Document (OMRSD) establishes the checkout, validation, servicing, and maintenance retest requirements for Space Shuttle Vehicle and ground support equipment as detailed in NSTS 08171 OMRSD File I.  OMRSD changes shall be submitted as required by applicable documents to reflect Master Verification Plan changes, modifications, and mission unique configurations.  OMRSD changes may also be submitted in response to experience gained from prior turnaround testing, acceptance testing, or anomaly resolution activities.

13.2	APPLICABLE DOCUMENTS:

NSTS 07700-10-MVP-01  Space Shuttle Master Verification Plan

NSTS 08171	   Operational Maintenance Requirements and Specifications Document 			   (OMRSD)

13.3	CONTENTS:  OMRSD change content requirements are detailed in NSTS 08171 OMRSD File I.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated into the OMRSD in accordance with NSTS 08171 OMRSD File I requirements.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  378	ISSUE:  BASIC	2.	DRD NO.:  1.4.1.5.1-a

3.	DATA TYPE:  1, 2		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Requirement Definition Documents for Modifications, Mission Kits and GSE

7.	DESCRIPTION/USE:  To establish and control the design, performance, and verification requirements for system modifications, Orbiter and payload integration mission kits, and ground support equipment from preliminary design through delivery.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Initial Requirement Definition Document drafts are submitted one month prior to preliminary design review.

10.	SUBMISSION FREQUENCY:  Revisions submitted as required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.2.1.4.2, 1.4.1.5.2, 1.7.1.

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  A Data Type 1 Requirement Definition Document is required for new modification, mission kit, and GSE designs which provide or impact a critical flight or ground function.  A Data Type 2 Requirement Definition Document is required for non-critical designs and designs which are to be certified by similarity with certified and proven hardware.

13.2	APPLICABLE DOCUMENTS:

NSTS 07700, Volume IV	Configuration Management Requirements

NSTS 07700 Volume X		Space Shuttle Flight and Ground Systems Specification

NSTS 07700 Volume XIV	Space Shuttle System Payload Accommodations

NSTS 07700-10-MVP-01	Space Shuttle Master Verification Plan

13.3	CONTENTS:  A Requirement Definition Document shall contain a definition including system requirements for capability, performance, configuration, operation, interfaces, safety, reliability, life, storage, verification.  The document shall also include a list of design and review documentation products required for certification.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by page change or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  379	ISSUE:  BASIC	2.	DRD NO.:  1.4.1.5.1-b

3.	DATA TYPE:  1		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Certification Requirement (CR)

7.	DESCRIPTION/USE:  To define the testing and/or analysis required to certify the design of a hardware item or subsystem.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Certification requirement - no later than 60 days prior to the scheduled start of certification testing.  Hardware certification requirement - no later than 90 days prior to the scheduled submittal of certification analysis reports when certification is by analysis in lieu of testing.

10.	SUBMISSION FREQUENCY:  As required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.2.1.4.2, 1.4.1.5.2, 1.7.1.

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  A CR is submitted to define the test and/or analysis required to certify the design of a new hardware item or subsystem.  A certification requirement change is submitted to revise or define any new test and/or analysis required to certify the design of an existing or modified hardware item and subsystem.  Certification requirements for a hardware item or subsystem shall comply with the requirements specified in the applicable documents.

13.2	APPLICABLE DOCUMENTS:

NSTS 07700 Volume IV		Configuration Management Requirements

NSTS 07700 Volume X		Space Shuttle Flight and Ground System Specification

NSTS 07700 Volume XIV	Space Shuttle System Payload Accommodations

NSTS 07700-10-MVP-01	Shuttle Master Verification Plan

13.3	CONTENTS:  A certification requirement shall contain the following information, as applicable:

- Certification requirement reference and tracking information, including a certification requirement number, certified part or subsystem name(s) and number(s),  vehicle location(s), vehicle effectivity.

- Certification method (test or analysis) including sequence and environment (shall include supporting rationale for analysis instead of test).

- Testing requirements (as applicable), including pretest functional verification requirements, test type, test duration, test constraints, test article operating mode, pass/fail criteria and tolerances, and post-test functional verification requirements.

- Test article information (as applicable) including test part serial/lot number(s); the number of test specimens and test allocations; and test request, procedure, and report references and tracking information.

- Description and explanation of any differences between test parts and certified parts.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by page change or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  380	ISSUE:  BASIC	2.	DRD NO.:  1.4.1.5.1-c

3.	DATA TYPE:  1		4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE:  Certification Approval Request (CAR)/Qualification Site CAR

7.	DESCRIPTION/USE:  To document certification testing and analysis results, and the approval of certification of a hardware item or subsystem design.  A qualification site CAR, used for high cost or sophisticated certification tests, documents test results for review prior to test teardown and the tentative approval of certification of a hardware item or subsystem design pending formal report preparation, submittal, and approval.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  CAR - no later than 60 days after completion of certification testing and analysis, but no less than 60 days prior to the event constrained by item certification.  Qualification site CAR may be submitted prior to test teardown and formal report preparation.

10.	SUBMISSION FREQUENCY:

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.2.1.4.2, 1.4.1.5.2, and 1.7.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  A CAR is submitted with all associated test or analysis reports to request approval of certification of the design of a new or modified hardware item or subsystem.  A CAR for qualification site approval pending preparation and submittal of formal reports may be utilized for high cost or sophisticated certification tests where test is constraining program milestones.

13.2	APPLICABLE DOCUMENTS:

NSTS 07700 Volume IV		Configuration Management Requirements

NSTS 07700 Volume X		Space Shuttle Flight and Ground System Specification

NSTS 07700 Volume XIV	Space Shuttle System Payload Accommodations

NSTS 07700-10-MVP-01	Shuttle Master Verification Plan

13.3	CONTENTS:  CAR’s shall contain the following information, as applicable:

- Certification reference and tracking information, including the associated certification requirement number, certified part or subsystem name(s) and number(s), vehicle location(s), and vehicle effectivity.

- Certified item supplier information, including supplier name, supplier part number(s), and supplier purchase order number.

- Test reports (as applicable), including test agency name and location, test objectives, test hardware and setup description including drawings and photographs, test start and completion dates, validated as-run test procedures and variance descriptions, validated test results, data, laboratory notes, and associated analysis results, and test anomaly and test hardware failure descriptions, analyses, and resolutions.

- Analysis reports (as applicable), including analysis objectives, detailed analysis logic, and analysis results and conclusions.

- Formal certification recommandations.

DRD CONTINUATION SHEET

TITLE:  Certification Approval Request (CAR)/		DRD NO.: 1.4.1.5.1-c

Qualification Site CAR

DATA TYPE:  1			PAGE:  2/2

____________________________________________________________________________________

13.3	CONTENTS (continued):

CAR’s for qualification site approval pending preparation and submittal of formal reports shall contain the following information, as applicable:

- Certification reference for tracking information, including the associated certification requirement number, certified part or subsystem name(s) and number(s), vehicle location(s), and vehicle effectivity.

- Test reports, including test agency name and location, test objectives, test hardware and setup description, test start and completion dates, test environments and sequence descriptions, verification of calibration, adjustment, and proper operation of test facilities or instruments, key test results (parametric) and associated test evaluations, and test anomaly and test hardware failure descriptions, evaluations, and resolutions.

- Formal certification recommendations.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  381	ISSUE:  BASIC	2.	DRD NO.:  1.4.1.6.1-a

3.	DATA TYPE:  2		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Inputs to JSC 08934, Shuttle Operational Data Book (SODB)

7.	DESCRIPTION/USE:  The Shuttle Operational Data Book (SODB), a part of the Operational Data Exchange System, is the single authoritative flight planning and operations support source for validated Orbiter performance, configuration, mass property, and emergency rescue data.  SODB inputs consist of updates reflecting configuration or system performance changes for specific vehicles or missions, and responses to requests for off-nominal performance characteristics or constraints data.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  As required

10.	SUBMISSION FREQUENCY:  Updates submitted as required to assure current and accurate configuration and system performance data are available for flight planning and operations support.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.1.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  SODB updates are required to reflect modifications and mission-specific configuration and system performance characteristics.  SODB updates are also required to incorporate pertinent Shuttle operational data developed in response to NASA requests.

13.2	APPLICABLE DOCUMENTS:

JSC 08934	Shuttle Operational Data Book

13.3	CONTENTS:  SODB updates shall contain data as follows:

- Volume I updates shall contain Shuttle flight performance characteristic, system limitation, and operational constraint revisions by system and by vehicle.

- Volume II updates shall contain Orbiter and payload mass property revisions by vehicle and by flight.

- Volume III updates shall contain off-nominal system performance characteristic revisions.

- Volume IV updates shall contain Orbiter configuration, hazard, ground operation, and requirement revisions for crew rescue following landing.  Orbiter configuration shall include vehicle structure, subsystems, plumbing, wiring, mission kits, and cargo.  Volume IV part 1 updates shall include source reference document revisions for Orbiter landing emergency rescue data, and part 2 updates shall include changes to crew rescue and emergency situation quick-reference guides for contingency response teams.

- Volume V updates shall contain Orbiter flight capability envelope revisions.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Volume changes shall be incorporated by page change or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  382	ISSUE:  BASIC	2.	DRD NO.:  1.4.1.6.1-d

3.	DATA TYPE:  2		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Non-Flight Constraint (NFC) Disposition

7.	DESCRIPTION/USE:  To document a determination for each vehicle and each flight that an open anomaly does not constrain flight.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Within 10 working days of problem confirmation

10.	SUBMISSION FREQUENCY:  Prior to each flight for each open anomaly

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.1.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Refer to NSTS 08126 to determine which open anomalies require NFC dispositions.

13.2	APPLICABLE DOCUMENTS

NSTS 08126	Problem Reporting and Corrective Action Requirements

13.3	CONTENTS:  NFC dispositions shall include all information used to develop the contractor’s recommendation and supporting rationale.  NFC dispositions shall comply with NSTS 08126.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated by page change or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  383	ISSUE:  BASIC	2.	DRD NO.:  1.4.1.6.1-e

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Integrated Configuration Engineering Data (ICED) Library

7.	DESCRIPTION/USE:  To provide a library of Computer-Aided Design (CAD) models of non-ISS payloads and required mission kits that will be installed in the payload bay for use primarily in flight operations and ground operations assessments.

8.	DISTRIBUTION:  Release to ICED file server for access by users.

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Payload models available once configuration is documented in Interface Control Document (ICD).  Mission kit models available following release of Cargo Arrangement drawing in support of Flight Reconfiguration Engineering Drawing (FRED) release or as negotiated.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.2.1.5

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The ICED library shall be populated with CAD non-ISS payload and required mission kit models as requested by NASA.  The ICED library shall be accessible to NASA electronically.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The ICED library shall include CAD files of mission-specific non-ISS payloads and mission kits installed that will be in the Orbiter payload bay.

13.4	FORMAT:  Contractor shall post ICED library in OBJ format.

13.5	MAINTENANCE:  Changes shall be incorporated by electronic transmission of revision.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  384	ISSUE:  BASIC	2.	DRD NO.:  1.4.1.6.1-g

3.	DATA TYPE:  2		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Instrumentation Program and Components Lists (IPCLs)

7.	DESCRIPTION/USE:  To identify measurement channelization, signal routing, and probable measurement inaccuracies, and control the configuration of the Orbiter Instrumentation System for each Orbiter flight.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  45 days prior to each Orbiter flight, or as otherwise authorized by the Contracting Officer Technical Representative (COTR) or designee

10.	SUBMISSION FREQUENCY:

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.1.6.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  IPCLs shall for each Orbiter flight shall describe and control the configuration of sensors, signal conditioners, and data acquisition equipment encompassing both Operational Instrumentation (OI) and Modular Auxiliary Data Systems (MADS) Instrumentation.  IPCLs do not cover sensors or signal conditioners unique to a subsystem or those functions uniquely transferred between computer(s) and the Pulse Code Modulator (PCM) system.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  IPCL documents shall be divided into the following major sections and shall include a legend explaining headings, fields, and codes used in the document.

- Equipment List - identifies the location, part numbers, sensor reference designators, and installation drawings of sensors and signal conditioners used to implement OI and DFI measurements.

- Signal Conditioner and Telemetry Loading - presents details of signal conditioners, defines signal routing from sensor to signal conditioner to Multiplexer/Demultiplexer (MDM) or PCM Multiplexer (PCM-MUX) or Frequency Division Multiplexer (FDM), Displays and Controls (D&C) and recorder data acquisition equipment.  Also provides MDM/FDM/PCM-MUX channel identification.

- PCM-MUX and Downlink Format - includes details on MDM/FDM loading and PCM downlink formats.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  385	ISSUE:  BASIC	2.	DRD NO.:  1.4.2.1-a

3.	DATA TYPE:  2		4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE:  SRB and Range Safety Command Destruct System Failure Modes and Effects Analysis 		             (FMEA)

7.	DESCRIPTION/USE:

- To determine the possible modes of each failure, and the effects of each failure.

- To classify the criticality of all hardware.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:

- SRB and Range Safety Command Destruct System Level FMEA - One time with revisions

- Component Level FMEA - One time with revisions

10.	SUBMISSION FREQUENCY:

- SRB FMEA

Immediate updates six (6) weeks prior to Flight Readiness Review (FRR)

Periodic updates a minimum of once per year

- Component Level FMEA

Submitted with Critical Design Review (CDR) data package, revisions as required

Initial submission four (4) weeks prior to transfer of first flight article

11.	REMARKS:

12.	INTERRELATIONSHIP:  DRD 1.4.2.1-b

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This DRD establishes the content, format, maintenance, and submission requirements for the SRB FMEA’s and Component Level FMEA’s.

13.2	APPLICABLE DOCUMENTS:

NSTS 5300.4(1D-2)	Safety, Reliability, Maintainability and Quality Provisions for the Space 			Shuttle Program

NSTS 22206, Rev. A	Instructions for Preparation of Failure Modes and Effects Analysis 			(FMEA) and Critical Items List (CIL)

13.3	CONTENTS:  The FMEA’s shall document qualitative reliability analyses, identify failure modes and effects, and classify failure mode criticalities.

- The SRB and Range Safety Command Destruct System Level FMEA shall meet the intent of the NSTS 5300.4(1D-2) and shall be performed using NSTS 22206, Rev. A as a guide.

- The Component Level FMEA’s shall be prepared and/or updated on criticality 1, 1R, and 3 hardware under the Contractor’s design responsibility.  The Component Level FMEA’s shall meet the intent of NSTS 5300.4(1D-2) and shall be performed using NSTS 22206, Rev. A as a guide.

13.4	FORMAT:  As specified in NSTS 22206, Rev. A or as mutually agreed to by the Contractor.

DRD CONTINUATION SHEET

TITLE:  SRB and Range Safety Command Destruct System 	DRD NO.:  1.4.2.1-a

Failure Modes and Effects Analysis (FMEA)

DATA TYPE:  1			PAGE:  2/2

13.5	MAINTENANCE:

  - The System Level FMEA shall be revised as necessary for each flight.  All applicable changes shall be incorporated.  Changes shall be accomplished by change pages or a complete reissue.

  - The Component Level FMEA shall be revised by the Contractor or his vendor whenever a design change that can affect the FMEA’s is performed.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  386	ISSUE:  BASIC	2.	DRD NO.:  1.4.2.1-b

3.	DATA TYPE:  2		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  SRB and Range Safety Command Destruct System Critical Items List (CIL)

7.	DESCRIPTION/USE:  To provide a listing of all criticality category 1, 1R, and 3 hardware identified in the SRB and Range Safety Command Destruct System Level FMEA.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  One time with revisions four (4) weeks prior to transfer of first flight articles.

10.	SUBMISSION FREQUENCY:  One time with revisions:  (a)  Immediate updates six (6) weeks prior to Flight Readiness Review (FRR);  and (b)  Periodic updates a minimum of one (1) per year.

11.	REMARKS:

12.	INTERRELATIONSHIP:  DRD 1.4.2.1-a

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This DRD establishes the content, format, maintenance, and submission requirements for the SRB CIL.

13.2	APPLICABLE DOCUMENTS:

NSTS 5300.4(1D-2)	Safety, Reliability, Maintainability and Quality Provisions for the Space 			Shuttle Program

NSTS 22206, Rev. A	Instructions for Preparation of Failure Modes and Effects Analysis 			(FMEA) and Critical Items List (CIL)

13.3	CONTENTS:  The CIL shall document and provide rational for retention for the critical SRB and Range Safety Command Destruct System failure modes and effects identified in the SRB and Range Safety Command Destruct System Level FMEA.

The CIL shall meet the intent of NSTS 5300.4(1D-2).  The CIL shall be prepared using NSTS 22206, Rev. A, Instructions for Preparation of Failure Modes and Effects Analysis (FMEA) and Critical Items List (CIL).

13.4	FORMAT:  As specified in NSTS 22206, Rev. A or as mutually agreed to by the Contractor.

13.5	MAINTENANCE:  The SRB and Range Safety Command Destruct System  CIL shall be revised as necessary for each flight.  All applicable changes shall be incorporated.  Changes shall be accomplished by change pages or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  387	ISSUE:  BASIC	2.	DRD NO.:  1.4.2.1-d

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  SRB Mass Properties Status Report

7.	DESCRIPTION/USE:  To provide necessary mass properties data for test, flight evaluation, and recovery.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Beginning with first flight after Authority to Proceed (ATP) and in accordance with the frequency stated in Block 10.

10.	SUBMISSION FREQUENCY:  A Preflight Status Report will be delivered for each flight.  The report date is contingent upon flight schedule dates.  Quarterly status reports will be submitted within ten (10) working days after receipt of Solid Rocket Motor (SRM) data.

11.	REMARKS:

12.	INTERRELATIONSHIP:

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This DRD establishes the requirements for mass properties evaluations and reporting.

13.2	APPLICABLE DOCUMENTS:  All SRB documentation for test and flight hardware.

13.3	CONTENTS:  The content shall comply with the content established in the initial preparations of the evaluations and reports.

13.4	FORMAT:  The format shall comply with the format established in the initial preparations of the evaluations and reports.

13.5	MAINTENANCE:  The reports shall be supported by detailed backup data from the computer base and associated Mass Properties tape.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  388	ISSUE:  BASIC	2.	DRD NO.:  1.4.2.1-e

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  SRB Final Flight Evaluation Report

7.	DESCRIPTION/USE:  To provide a report which contains results of the SRB/Shuttle Range Safety System (SRSS) flight performance evaluation.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  See Block 10.

10.	SUBMISSION FREQUENCY:  Deliver within 65 days after a shuttle launch.

11.	REMARKS:  The subject document consists of results from the flight data evaluation and post flight damage assessment.

12.	INTERRELATIONSHIP:  SOW 1.4.2.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This DRD establishes the requirements to prepare a detailed report specifying SRB/SRSS flight performance in the following areas:

- SRB Mass Properties

- SRB Thrust Vector Control (TVC) System

- SRB Structures and Loads

- Pressure, Vibration and Acoustic Environments

- SRB Ascent, Reentry and Ascent Base Aerodynamic Heating

- SRB Temperature and Thermal Protection System (TPS) Performance

- SRB Electronics and Instrumentation

- SRB Separation, Reentry and Recovery Subsystems

- SRB Hardware Assessment

- Shuttle Range Safety System (SRSS)

13.2	APPLICABLE DOCUMENTS:

MSFC-PLAN-1228	Operational Space Shuttle Flight Evaluation Plan

13.3	CONTENTS:

The report shall contain, but not be limited to the following information:

- Evaluation of SRB hardware performance and operational characteristics

- Correlation of data with ground test results and design analysis in support of system requirements

- Effects on overall system performance and operational characteristics

- Verification of performance of configuration modifications for the SRB

- Identification of performance trends associated with SRB operation, which might lead to a future problem or issue

- History of previous hardware performance and/or problems, issues and In-Flight Anomalies (IFA’s)

- Post-flight inspection results

13.4	FORMAT:  The Contractor’s format is acceptable.

13.5	MAINTENANCE:  None required.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  389	ISSUE:  BASIC	2.	DRD NO.:  1.4.2.1-f

3.	DATA TYPE:  1		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Solid Rocket Booster (SRB) Project Management Plan

7.	DESCRIPTION/USE:  To provide a description of the Contractor’s methods for accomplishing the SRB Program requirements.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter.

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Updates as required to reflect current management philosophy.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.2

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This DRD establishes the content, format, maintenance, and submission requirements for the SRB Management Plan.  The plan shall be summary in nature with references to the internal procedures and shall describe the Contractor’s practice and approach for, managing and controlling the SRB Program Tasks, management interfaces, time phased relationships of tasks and program elements and the criteria against which performance may be judged.

13.2	APPLICABLE DOCUMENTS:

10CEI-0001, Contract End Item Specification, Part 1 Integrated Solid Rocket Booster (ISRB) Operational Flights (BI007 and Subsequent Flights)

NSTS 07700, Volume V , Space Shuttle Information Management Requirements

13.3	CONTENTS:  The plan shall summarize the Contractor’s methods for accomplishing and managing the SRB Program tasks.  In addition, the plan shall describe those management systems utilized in defining and delegating task assignments and define the organizational relationships of the Contractor and the Government.  The plan includes Class I Change and Senior MRB definitions.  Any organizational consolidation and/or horizontal integration activities shall be documented in the plan.

13.4	FORMAT:  The Contractor’s format is acceptable.

13.5	MAINTENANCE:  The plan shall be maintained current by page revision or complete reissue, to reflect all approved program changes.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  390	ISSUE:  BASIC	2.	DRD NO.:  1.4.2.1-g

3.	DATA TYPE:  3		4.	DATA REVISED:

5.	PAGE: 1/1

6.	TITLE:  SRB and Range Safety Command Destruct System Flight Hazard Analysis

7.	DESCRIPTION/USE:  To document SRB flight hazards and to provide status of their resolution.

8.	DISTRIBUTION:  Per the Contracting Officer’s letter.

9.	INITIAL SUBMISSION:  See below.

10.	SUBMISSION FREQUENCY:  One time and revisions, updated annually or prior to each flight if mandated by NSTS 22254 criteria for mission updates.

11.	REMARKS:

12.	INTERRELATIONSHIP:  DRD 1.4.2.1-a, SRB Failure Modes and Effects Analysis (FMEA) and DRD 1.4.2.1-b, SRB and Range Safety Command Destruct System Critical Items List (CIL)

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This DRD establishes the preparation, maintenance, and submission requirements for the Hazard Analysis Report.

13.2	APPLICABLE DOCUMENTS:

NSTS 5300.4	Safety, Reliability, Maintainability and Quality Provisions for the Space

Shuttle Program; System Safety

NSTS 22254	Methodology for Conduct of NSTS Hazard Analysis

13.3	CONTENTS:  The Hazard Analysis Report shall contain hazard reports and hazard fault trees.  The hazard reports shall meet the requirements as defined in NSTS 22254.

13.4	FORMAT:  As specified in NSTS 22254 or as mutually agreed to by the Contractor.

13.5	MAINTENANCE:  The SRB Flight Hazard Analysis shall be revised annually or as necessary for each flight.  All applicable changes shall be incorporated.  Changes shall be accomplished by change pages or complete reissue of the document.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  391	ISSUE:  BASIC	2.	DRD NO.:  1.4.3-a

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE:  Software Quality Report

7.	DESCRIPTION/USE:  To provide management and customer visibility into the status of the software quality for the PASS, BFS, MEDS, MAGR, FSWAT, Data Recon, and SAIL Applications Software.

8.	DISTRIBUTION:  Per Contracting Officer's letter.

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Products shall be submitted semi-annually as authorized by the Contracting Officer Technical Representative (COTR) or designated representative.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Software Quality Report covers activities occurring during a period of six months (January through June and July through December).

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The report shall contain the following:

For PASS:

- Historical trends of quality measurements since OI release 1 including process errors, product errors, early detection rates, verification effectiveness, and released product errors.  Both charts and tabular history data will be presented

- Historical trends of reliability measurements and estimated time to the next problem will be computed using statistical and reliability engineering models

- Overview of quality improvement activities undertaken by the contractor and the results of their usage

- Selected metrics of the software process will be maintained and reported.  All metrics defined under the contract will be reported and evaluated for trends

For BFS

Summary of quality metrics for the reporting period.  These metrics include trend analysis charts with information on early detection percentages and process and product error rates for Operational Increments (OI's).  Corrective actions to the software process are included for the post First Article Configuration Inspection (FACI) and post Configuration Inspection (CI) product errors.  Corrective actions are tracked until closure.

For MEDS

Summary of quality metrics for the reporting period. These metrics trend analysis charts with information on early detection percentages and process and product error rates for software increments.  Corrective actions to the software process are included for the post Test Readiness Review (TRR) and post Software Acceptance Review (SAR) product errors.  Previous reported corrective actions are tracked until closure.

DRD CONTINUATION SHEET

TITLE:  Software Quality Report		DRD NO.:  1.4.3-a

DATA TYPE:  3			PAGE:  2/2

____________________________________________________________________________________

13.3	CONTENTS (continued):

For MAGR FSWAT, Data Recon, and SAIL Software Applications a summary of the quality metrics for the reporting period.

For BFS and MEDS a summary of Software Quality Assurance (SQA) activities that include the following:

  - Software procedural and method enhancements.

  - Quality and configuration audits.

  - Product release verifications.

  - Program change control.

  - SQA quality metrics summary

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  392	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.1-a

3.	DATA TYPE:  4		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Backup Flight System (BFS) Software User's Manuals for Software Support Tools

7.	DESCRIPTION/USE:  To define procedures for assisting the user in execution of the BFS software support tools.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10	SUBMISSION FREQUENCY:  As required; products will be submitted at CI for each OI system.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The documents provide procedures for executing the BFS support tools during the FSW development builds and reconfiguration processes.

13.2	APPLICABLE DOCUMENTS:

JSC-20183	Flight Software Build and Reconfiguration Support Tools

13.3	CONTENTS:  Deliverable documentation is specified in JSC-20183, Flight Software Build and Reconfiguration Support Tools.  These documents shall contain:

- Reference documents.

- Execution instructions.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  393	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.1-b

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Backup Flight System (BFS) Software Requirements and Specifications Documents for Software Support Tools

7.	DESCRIPTION/USE:  These documents define the requirements and specifications for BFS software support tools used to perform FSWAT development.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required; products will be submitted at CI for each OI system.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The documents cover the requirements and specifications for BFS software support tools used for FSWAT development.

13.2	APPLICABLE DOCUMENTS:

JSC-20183	Flight Software Build and Reconfiguration Support Tools

13.3	CONTENTS:  Deliverable documentation is specified in JSC-20183, Flight Software Build and Reconfiguration Support Tools.  These documents shall contain:

- Programming requirements.

- Design requirements.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  394	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.1-c

3.	DATA TYPE:  4		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Backup Flight System (BFS) Software Design Document (SDD) for Software Support Tools

7.	DESCRIPTION/USE:  To document the detailed design of the BFS software support tools.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required; products will be submitted at CI for each OI system.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This document provides a high-level description of the software program and a description of each procedure in the program.

13.2	APPLICABLE DOCUMENTS:

JSC-20183	Flight Software Build and Reconfiguration Support Tools

13.3	CONTENTS:  Deliverable documentation is specified in JSC-20183, Flight Software Build and Reconfiguration Support Tools.  These documents shall contain:

- System requirements.

- Program overview.

- Program language.

- Program interfaces.

- Limitations.

- Procedures.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  395	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.1-g

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Backup Flight System (BFS) Software Authorization Sheet (SAS) and Patches

7.	DESCRIPTION/USE:  To formally release software developed to satisfy testing, training, and mission objectives in the laboratory environment.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  SAS is a form utilized to request a patch (modify software) to support facility testing.  It is submitted/requested through the Test and Operations (T&O) Board.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  SASs shall contain:

- Descriptive title.

- SAS number.

- Software system affected.

- Originator.

- Need date of change.

- Type change.

- Type patch.

- Reason for change.

- Concurrence.

- Authorized facility.

- Description of change.

- General Purpose Computer (GPC) configuration.

- Mass Memory Unit (MMU) areas affected.

- Type release - restricted/unrestricted.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  None required.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  396	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.1-k

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Measurement Stimulus Identification (MSID) Assignment and Integration 	(Downlist/Downlink)

7.	DESCRIPTION/USE:  To establish Measurement Stimulus Identification (MSID) numbers and channelization for vehicle hardware and software measurements.

8.	DISTRIBUTION:  Per Contracting Officer's letter.

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Products shall be submitted as authorized by the Contracting Officer's Representative (COTR) or designated representative.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Upon request from SCR and DCR initiators, and subsystem users, MSID numbers and channelization are assigned for all vehicle hardware and software parameters.

13.2	APPLICABLE DOCUMENTS:  Master Change Records (MCRs), Software Change Requests (SCRs), Program Requirements Control Board Directives (PRCBD), and the Data Integration Plan (DIP), Volume III.

13.3	CONTENTS:  The measurement numbers and channelization are assigned using a MSID Assignment Database and a Channelization Database, respectively, per the requirements in the Data Integration Plan (DIP), Volume III and per the requirements of the modification and engineering configuration drawings.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by MCRs, SCRs, and PRCBDs.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  397	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.1-n

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Telemetry Format Load/Decommutation Format Load/Fetch Pointer Load (TFL/DFL/FPL) Universal Patch Format (UPF) Patches

7.	DESCRIPTION/USE:  To revise the TFL/DFL/FPL contents of the Mass Memory Unit (MMU) after a MMU build.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Patch to be delivered no later than seven working days following approval of the authorizing Change Request (CR) by the Shuttle Avionics Software Control Board (SASCB) or per SASCB negotiated schedules.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The patch contains revised TFL/DFL/FPL contents with associated MMU memory locations.

13.2	APPLICABLE DOCUMENTS:  Software Change Requests (SCRs)

JSC 08338, Shuttle Avionics Mass Memory Unit Computer Program Integration Plan (MIP)

13.3	CONTENTS:  Release of TFL/DFL/FPL UPF patch includes products specified in the Shuttle Avionics Mass Memory Unit Computer Program Integration Plan (MIP), JSC 08338, as deliverables for each patch.  Explicit patch contents are defined in the MIP.

13.4	FORMAT:  The patch format is controlled through the MIP, JSC 08338.  The patch is delivered in an electronic dataset.

13.5	MAINTENANCE:  None required.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  398	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.1-q

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Develop/Evaluate MAST II/STAR Reconfiguration Data Change Requests (DCRs)

7.	DESCRIPTION/USE:  To request a change to the Flight Software reconfigurable data.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Products shall be submitted as required to support Flight Software reconfiguration schedules.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  MAST II/STAR DCRs are used to request a change to the Flight Software reconfigurable data including vehicle, payload, system management, booster, main engine, and remote manipulator system (RMS).

13.2	APPLICABLE DOCUMENTS:

NSTS 10784	Space Shuttle Telemetered and Recorded Data Format Requirements

JSC 20201	Operational Shuttle Data Reconfiguration

JSC 18206	Shuttle Data Integration Plan Volumes I and III

SCR 89053	SASCB Process Documentation: MAST II/STAR Reconfiguration

13.3	CONTENTS:  The following DCRs are included:

- Vehicle Definition (VDF)

- Vehicle Occurrence (VOC)

- Mission Definition (MDF)

- Mission Occurrence (MOC)

- MAST II Mission Build Specification

- STAR SM Mission Build Specification

- System management (SM) VE/VEH

- Cargo Element (payload unit)

- Cargo Bay Mission (CBM)

- Orbiter Interface Unit (OIU) Recon Tables

- Telemetry Occurrence (TOC)

- RMS Level C paper DCRs

- SSME paper DCRs

- SRB/SRM Calibration paper DCRs

- Data Integration Plan (DIP) paper DCRs

- Special KSC payload/vehicle paper DCRs

- Shuttle Data Processing (SDP) Calibration Mod Update paper DCRs

DRD CONTINUATION SHEET

TITLE:  Develop/Evaluate MAST II/STAR Reconfiguration	DRD NO.:  1.4.3.1-q

Data Change Requests (DCRs)

DATA TYPE:  3			PAGE:  2/2

____________________________________________________________________________________

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  None required.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  399	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.2-a

3.	DATA TYPE:  1		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Integrated Hardware and Software Test Implementation Plan

7.	DESCRIPTION/USE:  This document establishes the preliminary plan for allocating all hardware and software changes to Shuttle Avionics Integration Laboratory (SAIL) test cases or other alternative verification method.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Once per Operation Increment (OI); update as required.  Draft Plan Launch minus 349 days (L-349) and Final Plan Launch minus 293 days (L-293) prior to first flight.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.2

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This plan establishes the method and responsible organization for verification of each hardware and software changes associated with the OI software release for which it was developed.  A hardware change that is not associated with a specific OI release will be submitted with the OI that it will be first flown.

13.2	APPLICABLE DOCUMENTS:  OI content listings for Primary Avionics Software System (PASS) and Backup Flight System (BFS) OIs, Multifunction Electronic Display Subsystem (MEDS) Version Incremements (VIs), Link content listings for the Miniature Airborne Global Positioning System (GPS) for Shuttle – Three String (MAGRS-3S); Software Change Requests (SCRs); Discrepancy Report (DRs); and Program Requirements Control Board (PRCB) directives.

13.3	CONTENTS:  The plan shall include a table of all hardware and software changes cross-referenced with verification test cases or alternative verification methods, responsible organizations, and PASS/BFS/MEDS/MAGRS-3S applicability.  The following information shall be given for each hardware or software change:  title, reference SCRs/DRs, flight software modules affected if applicable, reason for change, and test requirements.  Each proposed test case shall describe the events necessary to assure verification of the changes addressed in the test.  Anticipated unique SAIL configuration or math model requirements will also be identified.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  400	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.2-b

3.	DATA TYPE:  1		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Integrated Avionics Verification Test Requirements Matrix

7.	DESCRIPTION/USE:  To document the test requirements for the Shuttle Avionics Software Control Board (SASCB) to baseline.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission from the SFOC.

10.	SUBMISSION FREQUENCY:  Base Cycle: once per Operational Increment (OI) release.  Base Patch Cycle: once per flight, or as required.  Base Cycle: Draft - Launch minus 272 days (L-272), Final - Launch minus 251 days (L-251).  Base Patch Cycle: Draft - Launch minus 140 days (L-140), Final - Launch minus 112 days (L-112).  Regression and Site Acceptance, as required.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.2

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This document identifies the test cases to be performed in a test series.

13.2	APPLICABLE DOCUMENTS:  Software Change Requests (CRs), Discrepancy Reports (DRs), General Purpose Computer Memory Patches (GMEMs), Program Requirements Control Board (PRCB) Directives, and Developmental Test Objectives (DTOs).  Data will be available in databases, FACI/CI/VI datapacks and PRCB minutes.

13.3	CONTENTS:  The document shall contain a listing of all test cases to be performed.  Included is supporting rationale for the test including cross-reference to SCRs, DRs, GMEMs, DTOs, or PRCB directive.  Each SCR, DR, GMEM, and applicable PRCB directive shall be cross-referenced to a Shuttle Avionics Integration Laboratory (SAIL) test case or alternative verification method.  Responsible organizations and individuals shall be identified for each test case.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  401	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.2-c

3.	DATA TYPE:  1		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Shuttle Avionics Integration Laboratory (SAIL) Test Data Requirements Document

7.	DESCRIPTION/USE:  To provide requirements for the generation and processing of SAIL test data.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Update as required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.2

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This document defines SAIL test data products and Orbiter Data Reduction Complex (ODRC) processing requirements.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The document shall define post data products, a data matrix format for requesting these products, and data processing requirements.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  402	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.2-d

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Integrated Avionics Test Requirements Document

7.	DESCRIPTION/USE:  To establish the detailed plans for integrated system level avionics verification, site acceptance, and regression testing.  This document is used to support planning and execution of test cases.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Once each Operational Increment (OI) and updated for each flight or as required.  Base Cycle:  Launch minus 237 days (L-237).  Base Patch Cycle:  Launch	 minus 105 days (L-105).

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.2

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This document establishes specific content for Shuttle Avionics Integration Laboratory (SAIL) test cases or alternate evaluation methods to be applied in verifying integrated hardware and software changes to the Space Shuttle.

13.2	APPLICABLE DOCUMENTS:  OI/VI content listings for Primary Avionics Software System (PASS), BFS, and MEDS, and Link content listings for MAGRS-3S; Software Change Requests (SCRs) and Discrepancy Reports (DRs); Developmental Test Objectives (DTOs) and unique mission configuration or operational changes; SAIL modifications and math model changes.  Data will be available in databases, MICB minutes, Program Requirements Change Board (PRCB) minutes, or in SAIL.

13.3	CONTENTS:  The document shall identify all SAIL verification test cases to be performed.  Supporting rationale is provided, including cross-reference to applicable SCRs, DRs, DTOs, General Purpose Computer Memory Patches (GMEMs), flight hardware changes, site modifications, or regression objects.  Alternative verification methodologies are identified where applicable, and responsible organizations and individuals are identified for each test case.

13.4	FORMAT:  Contractor format is acceptable.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  403	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.2-f

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Avionics Anomaly Reporting and Resolution

7.	DESCRIPTION/USE:  To report and coordinate resolution of anomalies observed during Shuttle Avionics Integration Laboratory (SAIL) testing.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As Required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.2

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This documentation encompasses flight hardware and software discrepancy and interim discrepancy reports, including information necessary to resolve and disposition the anomalies.

13.2	APPLICABLE DOCUMENTS:  SAIL anomaly logs, status reports, and verification test data

13.3	CONTENTS:  The documentation shall include anomaly logs and status reports, preliminary resolution analysis findings, and anomaly closure actions.

13.4	FORMAT:  Contractor format is acceptable.

13.5	MAINTENANCE:  None required.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  404	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.2-g

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Integrated Avionics Verification Test and Analysis Report

7.	DESCRIPTION/USE:  To document the test results for all verification, site acceptance, and regression testing.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  One after each set of Operational Increment (OI) tests and one after each set of flight tests.  Base cycle reports will be submitted 90 days following completion of flight cycle testing for the 1st flight of a new OI.  Base Patch cycle reports will be submitted prior to Launch minus 4 days (L-4).

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.2

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  These reports shall present test results, analysis results, and conclusions for all test cases or alternate analysis methods used for verification, site acceptance, or regression testing.

13.2	APPLICABLE DOCUMENTS:  Shuttle Avionics Integration Laboratory (SAIL) IDR log, SAIL verification test data.

13.3	CONTENTS:  The reports shall summarize test and analysis results by flight phase.  Each phase includes a detailed description of the results and conclusions for each test or analysis performed.  Sufficient data should be presented to verify that the verification objectives have been met.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  405	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.2-h

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Integrated Avionics Verification Readiness

7.	DESCRIPTION/USE:  To provide a summary of the verification status at the Software Readiness Review (SRR).

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Each flight at approximately Launch minus 35 days (L-35) for the Draft and Launch minus 28 days (L-28) for the Final.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.2

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This report presents a status of the verification objectives for a given mission.

13.2	APPLICABLE DOCUMENTS:  Shuttle Avionics Integration Laboratory (SAIL) IDR log, SAIL verification test data, Software Production Facility (SPF) data

13.3	CONTENTS:  The report summarizes the status of each verification test case, identifies all known issues resulting from the test, and presents a plan of resolution for outstanding issues to be resolved prior to flight.

13.4	FORMAT:  Contractor format is acceptable.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  406	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.3-c

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Prioritization Recommendation for New Operational Increment (OI) Build

7.	DESCRIPTION/USE:  Recommendation is used by NASA in final determination of the OI/VI content.  The input is also used in development of the Shuttle Avionics Software Control Board (SASCB) Three-Year Plan presented to the Program Requirements Control Board (PRCB).

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Products shall be submitted as authorized by the Contracting Officer's Technical Representative (COTR), or designated representative, with planned submittal annually.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Recommendation considers program goals and directives to ensure long range flight software planning is in support of program plans and goals.

13.2	APPLICABLE DOCUMENTS:  SASCB Three-Year Plan; applicable PRCB directives.

13.3	CONTENTS:  The Recommendation includes individual flight software change proposals (FCPs), software change requests (SCRs), SCR corrections for software discrepancies (DRs), and priority rationale for each change, including recommendation for applicability to Primary Avionics Software System (PASS), Backup Flight System (BFS) and/or MEDS.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  None required.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  407	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.3-e

3.	DATA TYPE: 3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Initialization Load (I-Load) Verification Report

7.	DESCRIPTION/USE:  To ensure I-Load values in the Flight Software (FSW) are compatible with specific mission objectives and program constraints.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Products shall be submitted as authorized by the Contracting Officer's Technical Representative (COTR), or designated representative, with planned submittal within five weeks following baseline of I-Loads at the Shuttle Avionics Software Control Board (SASCB). Launch minus 81 days (L-081).

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  I-Load audits are performed for each shuttle mission as specified in SCR 89054, SASCB Process Documentation: I-Load Data Change Request (DCR).

13.2	APPLICABLE DOCUMENTS:

SCR 89054, SASCB Process Documentation: I-Load Data Change Request (DCR)

13.3	CONTENTS:  The report contains the approval of each I-Load owner involved in the audit and identifies any discrepancies found between the SASCB-baselined I-Load values and the as-built IDS to be applied to the Mass Memory Unit (MMU).

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  408	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.3-f

3.	DATA TYPE:  4		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Level 6/7/8 Flight Software Test Plan Recommendation

7.	DESCRIPTION/USE:  Used to enhance Level 6/7/8 Test Plan content, and incorporate verification objectives that can be satisfied using Software Production Facility (SPF) test cases.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Recommendation encompasses all SPF Level 6/7/8 testing performed for a new Operation Increment (OI).

13.2	APPLICABLE DOCUMENTS:  Preliminary SPF Level 6/7/8 Test Plan

13.3	CONTENTS:  Recommendations are by test case and include adjustments to simulation conditions or scenarios.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  409	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.3-g

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Initialization Load (I-Load) Selection and Comparison Report

7.	DESCRIPTION/USE:  The I-Load selection and comparison report identifies any differences in selection between I-Load owners and initiates the resolution process.  Resolution of differences is made prior to Shuttle Avionics Software Control Board (SASCB) I-Load approval.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Products shall be submitted as authorized by the Contracting Officer's Technical Representative (COTR), or designated representative, with planned submittal within one week of the I-Load Mission Definition Data Change Request (DCR) submittal.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  I-Load selection comparison is performed on each Base cycle and also for each Base Patch cycle.

13.2	APPLICABLE DOCUMENTS:  I-Load selections for the Mission Definition DCR

SCR 89054, SASCB Process Documentation: I-Load Data Change Request (DCR)

13.3	CONTENTS:  Comparison includes callout of all miscompares between independent I-Load selections for each category.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  410	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.3-o

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Backup Flight System (BFS) Program Requirements Documents (PRDs)

7.	DESCRIPTION/USE:  To establish the software requirements for the BFS.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Products shall be submitted as authorized by the Contracting Officer's Technical Representative (COTR), or designated representative, with planned complete release approximately 12 weeks following Operational Increment (OI) content baseline by the Shuttle Avionics Software Control Board (SASCB).

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The documents cover the software requirements for the BFS program.

13.2	APPLICABLE DOCUMENTS:  The Government shall furnish the latest update of the software change request (SCR) implementation baseline.

13.3	CONTENTS:  The documents contain the following:

- Functional description.

- Operational flight program requirements:

  - BFS overview.

  - Backup System Services (BSS).

  - Guidance, Navigation, and Control (GN&C).

  - GN&C flight control.

  - GN&C hardware interface programs.

  - System Management/Special Processes (SM/SP), Payloads (PL).

  - Sequencing (SEQ).

- Glossary.

- Appendices.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  411	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.3-p

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Primary Avionics Software System (PASS)/Backup Flight System (BFS) Interface Control Documents (ICDs)

7.	DESCRIPTION/USE:  To establish the specific technical requirements of the functional interface between the PASS and the BFS,  and the interface between the Contractor-developed GPC Initial Program Load (IPL) software and any data systems produced by contract agencies.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  These documents cover the technical requirements of the interfaces in the following areas:

- Functional interface between the PASS and the BFS.

- Interface between the General Purpose Computer Initial Program Load (GPCIPL) software and data systems or portions produced by contracted agencies.  The contracted agency developed systems include:

  - IPL Bootstrap Loader - PASS.

  - PASS System Software Loader (SSL) - PASS.

  - BFS Backup System Loader (BSL) - BFS.

  - Mass Memory Build System.

13.2	APPLICABLE DOCUMENTS:  The Government shall furnish the latest update of the Software Change Request (SCR) implementation baseline SCR or applicable report.

13.3	CONTENTS:  These documents shall contain the following, as applicable:

- Functional overviews.

- General requirements.

- Interfaces.

- Software loading requirements.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  412	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.3-q

3.	DATA TYPE: 3		4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE:  Functional Subsystem Software Requirements (FSSRs) Documents

7.	DESCRIPTION/USE:  To define flight software requirements for development team use.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Products shall be submitted in accordance with the System Requirements and Verification Schedule, or as otherwise authorized by the Contracting Officer's Technical Representative (COTR), or designated representative, with planned release approximately 12 weeks following Operational Increment (OI) content baseline by the Shuttle Avionics Software Control Board (SASCB).

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  These documents are applicable to Primary Avionics Software System (PASS) Flight Software (FSW) requirements and display requirements for both PASS and Backup Flight System (BFS).

13.2	APPLICABLE DOCUMENTS:  Software Change Requests (SCRs) constituting OI baseline.

13.3	CONTENTS:  The documents contain the following:

- Overview.

- Detailed requirements:

  - GN&C, Part A, Entry Through Landing Guidance.

  - GN&C, Part A, Guidance Ascent/RTLS.

  - GN&C, Part A, Guidance On-Orbit/De-Orbit.

  - GN&C, Part B, Entry Through Landing Navigation.

  - GN&C, Part B, Navigation Ascent/Return to Launch Site (RTLS).

  - GN&C, Part B, On-Orbit Navigation.

  - GN&C, Part C, Flight Control Entry - GRTLS.

  - GN&C, Part C, Flight Control, Volume 1, Ascent Flight Phase; Volume 2, Ascent.

  - GN&C, Part C, Flight Control Orbit DAP.

  - GN&C, Part D, Redundancy Management.

11. and 12.  Not applicable.

13.	GN&C, Part E, Inertial Measurement Unit Subsystem Operating Program.

14.	GN&C, Part E, Volume 1, Navigation Aids Subsystem Operating Program; Volume 2, Star Tracker Subsystem Operating Program.

15.	GN&C, Part E, Subsystem Operating Programs, Flight Cycle (FC) Sensor/Controller.

16.	GN&C, Part E, Subsystem Operating Programs, FC Effector.

17.	Remote Manipulator System.

18. and 19.  Not applicable.

20.	Volume 1, Displays and Controls; Volume 2, Systems Management; Volume 3, Appendices A, B, and F.

DRD CONTINUATION SHEET

TITLE:  Functional Subsystem Software Requirements		DRD NO.:  1.4.3.3-q

(FSSRs) Documents

DATA TYPE:  3			PAGE:  2/2

____________________________________________________________________________________

13.3	CONTENTS (continued):

21. through 25.  Not applicable.

26.	GN&C, Sequencing.

- Supplemental Material.

- Appendices.

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  413	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.3-s

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Initialization Load (I-Load) Selection Criteria Databook

7.	DESCRIPTION/USE:  To establish contractor's selection criteria for I-Load usage within a given Operational Increment (OI).

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Products shall be submitted as authorized by the Contracting Officer's Technical Representative (COTR), or designated representative, with planned submittal once per OI.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The document encompasses all GN&C and Sequencing I-Loads.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The Databook shall contain I-Load categories and occurrences with historical information, rationale for selection, and interrelationships between I-Loads and categories.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  414	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.3-t

3.	DATA TYPE:  4		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Parameter Database

7.	DESCRIPTION/USE:  To maintain consistency between flight data parameters.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As requested

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The database includes all flight software parameters and measurements.

13.2	APPLICABLE DOCUMENTS:  Shuttle Avionics Software Control Board (SASCB) approved changes which affect data or measurement characteristics.

13.3	CONTENTS:  The database includes input/output parameters by principal function, with data type, frequency, precision, and parameter title.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by SASCB approval of SCRs affecting flight data parameters.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  415	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.3-u

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Flight Software Logic Documentation

7.	DESCRIPTION/USE:  To document, in flowchart form, the logic design of the Primary Avionics Software System (PASS) and Backup Flight System (BFS) GN&C Sequencing and Redundancy Management (RM) Flight Software (FSW).

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Products shall be submitted as authorized by the Contracting Officer's Technical Representative (COTR), or designated representative, with planned submittal for each FSW Operational Increment (OI) baseline release.

11.	REMARKS:  None.

12.	INTERRELATIONSHIP:  SOW 1.4.3.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The document shall provide a detailed description, in logic flowchart form, of the PASS and BFS GN&C Sequencing and RM FSW.  Logic flowcharts depicting the FSW design for each release will be provided.

13.2	APPLICABLE DOCUMENTS:  Initial copy of electronic files of the three documents reflecting current configuration.

13.3	CONTENTS:

- PASS GN&C Sequencing:

      - Section 1:  Introduction.

      - Section 2:  Summary.

      - Section 3:  Sequencing principle.

      - Section 4:  Change history.

- BFS GN&C Sequencing:

        - Section 1:  Introduction.

        - Section 2:  Summary.

        - Section 3:  BFS sequencing functions.

        - Section 4:  Backup event controller.

        - Section 5:  Change history.

- RM FSW:

        - Section 1:  Introduction.

        - Section 2:  Summary/overviews.

        - Section 3:  Detailed sequencing principle functions.

        - Section 4:  Change history.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  416	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.3-w

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Space Shuttle Computer Program Development Specifications (Six Volumes)

7.	DESCRIPTION/USE:  Primary Avionics Software System (PASS) flight software Level A (System) and Level B (Functional) requirements.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Once per Operational Increment (OI) of the flight software to be published by FACI with subsequent updates as required to maintain a document with current requirements.

11.	REMARKS:

12.	INTERRELATIONSHIP:  1.4.3.3

13.	DATA PREPARATION INFORMATION:  Delivery may be by publication of the complete document or Page Change Notice (PCN) depending on the magnitude of the changes.

13.1	SCOPE:  Defines the PASS Level a (System) and Level B (Functional) software requirements for the Orbiter General Purpose Computers.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  Contains the PASS flight software requirements for the System Software- Operating System and User Interface, Downlist/Uplink, Launch Data Bus and the functional level requirements for the applications - Guidance Navigation and Control (GN&C), Systems Management (SM), and Vehicle Utility (VU) as defined in the following documents:

SS-P-0002-140 SS Downlist/Uplink Software Requirements

SS-P-0002-150 SS LDB Software Interface Requirements

SS-P-0002-170 SS System Level A Software Requirements

SS-P-0002-510 SS Functional Level Requirements, GN&C

SS-P-0002-550 SS Functional Level Requirements, Vehicle Utility

SS-P-0002-580 SS Functional Level Requirements, Systems Management

Each document contains the requirements in the Software Change Requests (SCRs) approved by the Shuttle Avionics Change Control Board (SASCB).

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  417	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.3-x

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Engineering DCE Support for SASCB Change Reviews

7.	DESCRIPTION/USE:  Defines the products delivered in support of Engineering review of New Design/Development, Non-Transitioned, and I-Load DCRs.

8.	DISTRIBUTION:

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Weekly in support of the Engineering Change Review Board (CRB) and Shuttle Data Control Board (SDCB).

11.	REMARKS:

12.	INTERRELATIONSHIP:  SASCB and SDCB agendas.

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  These products are required for the operation of the Engineering DCE/NSE review process and Engineering Change Review Board.

13.2	APPLICABLE DOCUMENTS:  STAR and MAST Data Integration Plan (vol. I & III) and I-Load Data Change Request SCR 89054

13.3	CONTENTS:

- DCR Analysis Reports - Definition and entry of STAR and MAST II DCR reports for vehicle data and transmittal to JSC those designated as requiring Engineering DCE review

- I-Loads Definitions/Review - Definition and entry of I-Loads DCRs into STAR as required for Engineering I-Load owners and transmittal to JSC of each I-Load DCR designated as requiring Engineering DCE review.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  418	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.3-y

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Develop/Evaluate Flight Software (FSW) Change Documents

7.	DESCRIPTION/USE:  To request a change or document a discrepancy in the Flight Software or associated software development tools.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Flight Software change documents are used to request a change to the Primary Avionics Software System (PASS), Backup Flight System (BFS) Software, Multifunction Electronic Display Subsystem (MEDS), Miniature Airborne Global Positioning System (GPS) for Shuttle – Three String (MAGRS-3S), main engine controller software, Flight Software development tools, or the Flight Software Initialization Loads (I-Loads).  The Discrepancy Report is used to document discrepancies found in delivered software or associated tools.

13.2	APPLICABLE DOCUMENTS:

SASCB Three-Year Plan

Program Requirements Control Board (PRCB) Directives

Mission manifests

Flight Production Schedules Working Group (FPSWG) directives

Software Change Requests (SCRs)

Shuttle Avionics Integration Laboratory (SAIL) Interim Discrepancy Reports (IDRs)

Computer Program Development Specification (CPDS)

Functional Subsystem Software Requirements (FSSR)

BFS Program Requirements Document (PRD)

PASS/BFS Interface Control Document (ICD)

SCR 89050 SASCB Process Documentation Overview

13.3	CONTENTS:  The following FSW change documents are included:

- Flight Software Change Proposal (FCP)

- Software Change Request (SCR)

- Discrepancy Report/Requirements Issue Tracking (DR/RIT)

- I-Load Data Change Request (DCR)

- Software Authorization Notice (SAN)

- Requirement Change Notice (RCN)

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  None required.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  419	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.3-ab

3.	DATA TYPE:  4		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Mapping of Principal Functions and I-Load Categories to Baselined Hazard Reports

7.	DESCRIPTION/USE:  Used to determine impacts to baselined hazard reports from Software Change Requests, Discrepancy Reports and I-Load Data Change Requests.

8.	DISTRIBUTION:  Per Contracting Officer's letter.

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Products shall be submitted as authorized by the Contracting Officer's Technical Representative (COTR), or designated representative.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Mapping restricted to PASS and BFS Principal Functions, and I-Load categories that Contractor provides ownership. Contractor responsibilities for I-Load Categories are defined in SASCB SCR 98032 and responsibilities for Principal Functions are defined in SCR 98350.

13.2	APPLICABLE DOCUMENTS:

  - SCR 98032, FSW I-Load Owner Assignments

  - SCR 98350, FSW Requirements Management Assessment Baseline

13.3	CONTENTS:  File containing correlation of Principal Functions and I-Loads to baselined hazard reports.

13.4	FORMAT:  Contractor format is acceptable.

13.5	MAINTENANCE:  Changes as required.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  420	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.3-ac

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Integrated Data Processing System (DPS) Principles of Operation (POO) Document Updates

7.	DESCRIPTION/USE:  To document the design, interfaces, and POO of the Shuttle Integrated DPS, including Multi-functional Electronic Display Subsystem (MEDS), for knowledge capture, analysis, and training purposes.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The document shall provide a detailed description of the DPS of the Space Shuttle Avionics (including MEDS), including major element interfaces, controls, and user operations of the subsystem.

13.2	APPLICABLE DOCUMENTS:

MEDS POO

13.3	CONTENTS:  The update shall consist of three sections:

- Overview, providing the necessary orientation and background.

- Definition of the configuration, modes of operation, and performance characteristics of the modified DPS System with the emphasis on user operations characteristics.

- Description of the characteristics of the DPS User Operations Interface.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  421	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.4-d

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Backup Flight System (BFS) Reconfiguration Deliverables

7.	DESCRIPTION/USE:  The BFS Flight Software (FSW) deliverables and supporting documentation are provided to the FSW community in support of Shuttle missions.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required to support reconfiguration concurrent with delivery of each Software End Item designed as a Configuration Item (CI).

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.4

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Deliverables include the BFS FSW datasets, FSW tapes, optical disk or applicable device, and applicable documentation.

13.2	APPLICABLE DOCUMENTS

JSC 08338  Shuttle Avionics Mass Memory Unit Computer Program Integration Plan (MIP)

13.3	CONTENTS:  Release of BFS flight software includes products specified in the Shuttle Avionics Mass Memory Unit Computer Program Integration Plan (MIP), JSC 08338.

13.4	FORMAT:  Products will be generated in the formats described in the MIP, JSC 08338.  MIP contents are under configuration control by the SASCB.

13.5	MAINTENANCE:  In the event that changes are required to the previously deliverable software items, the products will be revised and redelivered with the appropriate documentation.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  422	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.5-a

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Backup Flight System (BFS) Software Configuration Inspection Report/Briefing

7.	DESCRIPTION/USE:  This report/briefing presents to NASA the delivery of the Operational Increment (OI) software milestone.  It officially documents the completion of the development and verification of the BFS software to assure the customer that the software was developed per the requirements and is ready to support Shuttle missions.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Products shall be submitted as authorized by the Contracting Officer's Technical Representative (COTR) or designated representative, with planned submittal at Configuration Inspection (CI) which is negotiated at the Shuttle Avionics Software Control Board (SASCB).

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.5

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Backup Flight System (BFS) Software Configuration Inspection Report/Briefing describes the development process, the verification process and results, and configuration control performed in support of a new FSW OI.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  This report/briefing shall contain a summary of both Flight Software and Flight Software Application Tools and status of all software changes, Discrepancy Reports, waivers and user notes, verification testing and certification related to a specific OI system.  It will include a summary of processes leading to CI and will identify any open work post CI.  At a minimum the report/briefing shall include:

- An overview of the OI history and new major capabilities.

- Identification of each SCR/SSCR and DR/SSDR change applied to the OI.

- Summary of all FSW and FSWAT Ops Notes, User Notes, and Waivers deleted and still applicable to this OI.

- Summary of all verification and performance testing for this OI and test mapping to SCRs and DRs.

- Status of all open DR's applicable to this OI.

- Summary of open items.

- Summary and status of quality metrics historically and for this OI.

- Briefing Package.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  423	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.5-b

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Backup Flight System (BFS) Software Standards and Procedures Manual (SSPM)

7.	DESCRIPTION/USE:  To document BFS tasks and duties, including work procedures, checklists, and general information for all functional areas of the BFS project.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  The SSPM will be released once a year in February.  Procedure Change Notices (PCNs) will be released on a monthly basis as deemed necessary.  Full revisions as required.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.5

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The SSPM contains standards and procedures used during the development of all Computer Software Configuration Items (CSCIs) developed by the Software Engineering department.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The Software Standards and Procedures Manual contains work procedures, checklists, forms, and general information used to develop CSCIs for the following:

- Backup Flight System (BFS).

- General Purpose Computer Initial Program Load (GPCIPL).

- Backup System Loader (BSL).

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  424	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.5-c

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Backup Flight System (BFS) Software Change Request (SCR) Risk Assessment Analysis/Report

7.	DESCRIPTION/USE:  To assess the risk of changing the existing code to implement the requested change.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required to support Software Change Requests (SCRs) for all code changes

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.5

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This report evaluates the risk of implementing the change in terms of size, complexity, criticality, and manpower utilized.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The report shall contain:

- Summary of benefits.

- Estimated size of change.

- Complexity.

- Criticality.

- Code paths.

- Failures.

- Operational phases.

- New or existing code.

- Area of code last changed.

- Manpower impact.

- Testability.

- Other comments.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  425	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.5-d

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Backup System Loader (BSL) Computer Program Description Document

7.	DESCRIPTION/USE:  To support software maintenance of the BSL, under configuration control.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.5

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This document defines the requirements and functions of the BSL.  This software is transferred from the Mass Memory Unit (MMU) to the General Purpose Computer (GPC) [by the GPC Initial Program Load (GPCIPL) program] when the Backup Flight System (BFS) Program Load function is initiated by the crew during GPCIPL.  The BSL shall (1) manage the resources of the GPC communicating with the MMU; (2) communicate with the display processor; (3) load the BFS; (4) pass control to the BFS after BFS is loaded upon user request, and (5) enunciate all detected errors.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The BSL Computer Program Description Document shall contain:

- Scope:  describes the usage and provides a functional summary of the BSL computer program.

- Applicable documents:  covers both Government and non-Government documents.

- Requirements:  defines computer program, interface requirements, part numbers and labeling, and tape delivery format.

- Detailed functional requirements:  covers real-time processor, real-time control, GPC initialization, BSL interrupt handling/error logging, display processor interface, display processor poll, display processor poll response, display processor update, Mass Memory interface, GPCIPL interface, BFS interface, and BFS MMU build system interface.

- Quality assurance:  includes provisions for quality assurance (verification and validation).

- Deliverables:  covers provision for delivery (including deliverables definition).

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  426	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.5-e

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  General Purpose Computer Initial Program Load (GPCIPL) Program Requirements Document

7.	DESCRIPTION/USE:  To establish the requirements for performance, design, and verification of the GPCIPL programs.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.5

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This document establishes the requirements for design and development of the GPCIPL program.  The GPCIPL is used to determine the operational readiness of the General Purpose Computer (GPC), to initiate the loading of Flight System Software and to control and monitor memory purge operations.  The Flight System Software consists of either the Primary Avionics Software System (PASS) or Backup Flight System (BFS) software.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The GPCIPL Program Requirements Document shall contain (as applicable):

  - Architecture:

            - Input/Output (I/O) interfaces.

            - Data pools.

            - Flow charts.

  - Program:

            - Functional overview.

            - Program structure requirements.

            - Initialization requirements.

            - Tables of hardware elements and instructions.

            - Functional diagrams.

  - Engineering Orders (EOs)

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  427	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.5-g

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Backup Flight System (BFS) Operational Increment (OI) Deliverables

7.	DESCRIPTION/USE:  The BFS OI products will be delivered for use by the reconfiguration organization for production of training and flight loads in support of Shuttle missions.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Products shall be submitted as authorized by the Contracting Officer's Technical Representative (COTR), or designated representative.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.5

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The BFS OI Deliverables consist of the FSW and FSW Applications Tools software and products required for execution of the flight to flight reconfiguration processes.

13.2	APPLICABLE DOCUMENTS:

JSC 22320, Class 1 Integration Plan (CIP)

13.3	CONTENTS:  Includes all deliverable products specified in the FSW Class 1 Integration Plan (CIP), JSC 22320, as deliverables for each OI.

13.4	FORMAT:  Products will be generated in Software Development Facility (SDF) datasets per the formats described in the CIP.  The CIP contents are under configuration control by the SASCB.

13.5	MAINTENANCE:  In the event that changes to the previously delivered software items are required, the products will be revised and redelivered with the appropriate documentation.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  428	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.5-h

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Backup Flight System (BFS) High-order Assembly Language/Shuttle (HAL/S) Compiler Audit Reports

7.	DESCRIPTION/USE:  To provide analysis of audit results on the BFS Flight Software for problems found in the HAL/S compiler.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Products shall be submitted as authorized by the Contracting Officer's Technical Representative (COTR), or designated representative.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.5

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The BFS HAL/S Compiler Audit Reports document audit criteria (if applicable), audit results, and analysis of audit results performed on the BFS Flight Software per Compiler Change Requests and Compiler Discrepancy Reports.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The Compiler Audit Form shall contain:

- Document number.

- Audit date.

- Compiler version.

- BFS Flight Software version and Operational Increment (OI) number.

- Document title.

- Audit criteria.

- Audit results/analysis.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  None required.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  429	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.5-i

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Backup Flight System (BFS) Discrepancy Report (DR) Analysis

7.	DESCRIPTION/USE:  Detailed DR analysis and recommended disposition for DR's written against the BFS Flight software are documented on a BFS DR Analysis Form.  A summary of the technical analyses and recommended closure disposition with supporting rational is documented on a FSW DR Management Form.  Both of these are provided to NASA for review and concurrence/approval.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required for each DR.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.5

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The BFS Discrepancy Report Analysis and DR Management Form documents the evaluation of a problem or anomaly and recommended disposition.

13.2	APPLICABLE DOCUMENTS:

SCR 89052  Space Shuttle Flight Software Discrepancy Report Procedures

13.3	CONTENTS:  Contents of the DR Management Form are defined in SCR 89052, Space Shuttle Flight Software Discrepancy Report Procedures.  The DR Analysis Form shall contain:

- Title/DR number.

- Description of problem.

- How user sees effects.

- Requirement violated/inadequacy.

- Testing required.

- Rationale for disposition.

- Process Improvement.

- Analysis.

- Workaround/recovery procedure.

- Functional area.

- Implementation impact.

- Additional information.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  430	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.5-j

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE:  Backup System Loader (BSL) Program Requirements Document

7.	DESCRIPTION/USE:  To establish the requirements for performance, design, and verification of the BSL.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.5

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The BSL Program Requirements Document describes the functions and organization of the BSL program including interrupt handling, executive, display processor interface, and Mass Memory Unit (MMU) interface.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The document shall contain the following, as applicable:

  - Architecture:

      - Input/Output (I/O) interfaces.

      - Data pools.

      - Flow charts.

  - Program descriptions:

      - Functional overview.

      - Program structure.

      - Initialization.

      - Tables.

      - Flow charts.

  - Engineering Orders (EOs)

The following sections will be included in the document:

- Scope:  covers identification and tape delivery format.

- Applicable documents:  includes Government and non-Government documents.

- Requirements:  includes General Purpose Computer (GPC) architecture, GPC interrupt structure, GPC I/O (Input/Output Processor) structures , BSL overview, overview summary, and IPL MENU selection and usage.

- Functional description:  describes real-time processor, interrupt handlers, real-time executive which includes the following: display poll routine (CIM 4 POLL); display processor response analysis routine (POLLRSP), IOP interface master sequence controller programs, IOP Scheduler (MSCINTF), Mass Memory (MM) I/O handlers (MSCINTF2); data bus I/O control (DBCNTL), the MM I/O interface for the BSL foreground processing routine (BSL2F), and BSL background processing routine (BSL2B), BSL control transfer routine (MOVEPSA), GPC Initial Program Load (GPCIPL) interface, and MMU build system interface.

DRD CONTINUATION SHEET

TITLE:  Backup System Loader (BSL) Program		DRD NO.:  1.4.3.5-j

Requirements Document

DATA TYPE:  3			PAGE:  2/2

____________________________________________________________________________________

13.3	CONTENTS (continued):

- BSL error/advisory message

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  431	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.5-k

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  General Purpose Computer Initial Program Load (GPCIPL) User's Guide

7.	DESCRIPTION/USE:  To provide utilization information relative to the GPCIPL operations and capabilities.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.5

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The GPCIPL User's Guide provides an overview of software capabilities including descriptions of the GPCIPL services, operating system, and control operations.  Also included is information relative to the orbiter's cabin controls (switches, etc.) as they affect operations of the GPCIPL.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The document shall contain the following:

- GPCIPL overview.

- GPCIPL capabilities overview.

- Displays description including hardware/software interfaces.

- Switches description.

- Fault annunciation and messages description.

- Downlist description.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  432	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.5-l

3.	DATA TYPE: 3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  General Purpose Computer Initial Program Load (GPCIPL) Computer Program Description Document

7.	DESCRIPTION/USE:  To support software maintenance of the GPCIPL program under configuration control.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.5

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The GPCIPL Computer Program Description Document defines the requirements and functions of the GPCIPL.  This software is transferred from the Mass Memory Unit (MMU) to the General Purpose Computer (GPC) by the Bootstrap Loader when IPL is initiated by the crew during GPCIPL.  The GPCIPL shall (1) manage the resources of the GPC communicating with the MMU; (2) communicate with the display processor; (3) load the Backup Flight System (BFS); (4) pass control to the Backup System Loader (BSL) after the BSL is loaded at user request; and (5) enunciate all detected errors.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The document shall contain the following:

- Scope:  describes the usage and provides a functional summary of the GPCIPL computer program.

- Applicable documents:  covers both Government and non-Government documents.

- Requirements:  defines computer program, interface requirements, part numbers and labeling, and tape delivery format.

- Detailed functional requirements:  covers real-time processor, real-time control, GPC initialization, GPCIPL interrupt handling/error logging, display processor interface, display processor poll, display processor poll response, Mass Memory interface, BSL interface, Primary Flight System (PFS) interface, and BFS MMU build system interface.

- Quality assurance:  includes provisions for quality assurance (verification and validation).

- Deliverables:  covers provisions for delivery (including deliverables definition).

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  433	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.5-m

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Backup Flight System (BFS) Program Description Documents (PDD's)

7.	DESCRIPTION/USE:  To support software maintenance of the Backup Flight System under configuration control.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.5

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The BFS Program Description Documents provide a description of the program structure and logic flow of the program code which implements the specific requirements of the Backup Flight System for each of the following major functional areas:

- Guidance, Navigation, and Control (GN&C).

- System Management/Special Processes (SM/SP) and Payloads.

- Sequencing (SEQ).

- Backup System Services (BSS).

- Displays and Control (D&C).

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The documents shall contain the following, as applicable:

- Architecture:

- Input/Output (I/O) interfaces.

- Data pools.

- Flow charts.

- Program Descriptions:

- Functional overview.

- Program structure.

- Initialization.

- Tables.

- Flow charts.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  434	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.5-n

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Backup Flight System (BFS) Coding Standards Document

7.	DESCRIPTION/USE:  To identify software programming standards utilized in the development and testing of the BFS.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.5

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The BFS Coding Standards Document provides a compilation of both BFS programming and supporting standards that define the function, implementation, and compliance control of each standard.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The documents shall contain categorized standards consisting of the following:

  - Coding standard identification number:  The following categories, under which the coding standards are placed during the compilation process, are assigned an upper case letter as follows:

    - A - standards pertaining to error detection, prevention, and recovery.

    - B - standards imposed by the programming language.

    - C - standards that represent good programming practices.

    - D - standards imposed by system requirements.

    - E - standards pertaining to patches.

  - Coding standard statement: describes the rationale for the assignment of the coding standard.

  - Applicable language.

  - Implementation methods.

  - Compliance control procedures, as applicable.

  - Remarks applicable to the standard.

  - Auditing classifications: assigned to the coding standards as follows:

    - Mandatory - must be followed.

    - Guideline - desirable but not mandatory (improves visibility, readability, etc.).

    - Compiler or pilot imposed (e.g., will not compile if violated).

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  435	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.5-o

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE:  Backup Flight System (BFS) User's Guide

7.	DESCRIPTION/USE:  To be used as a training and testing aid providing information relative to the Backup Flight System's operation and capabilities.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Products shall be submitted as authorized by the Contracting Officer's Technical Representative (COTR), or designated representative, with the planned submittal prior to the first flight of the Operational Increment (OI).

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.5

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The BFS User's Guide provides an overview of software capabilities including descriptions of the backup system services; backup operation system; guidance, navigation, and control operations; and those operations classified as systems management/special processes and sequencing.  Also included is information relative to payload support.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The document shall contain the following:

- Backup Flight System Overview:  includes the BFS purpose, PFS/BFS hardware configuration overview, BFS capabilities, PFS/BFS interface and interactions, BFS software structure, and BFS functional summary.

- Backup Flight System Capabilities Overview:  includes the Operational Sequences (OPS) and Major Modes (MM) description; BFS general description; mass memory interface; system initialization; and BFS crew functional and hardware interfaces.

- Displays Description including hardware/software interfaces:  for dedicated indicators and controls and Cathode Ray Tube (CRT) displays.

- Dedicated Displays Description:  addresses the attitude director indicator, alpha/mach indicator, altitude vertical velocity indicator, horizontal situation indicator, and surface position indicator.

- Data Processing System:  provides selected information concerning the Shuttle Data Processing System (DPS).  Emphasis is to be placed on the various data buses and their operating characteristics.

- Caution, Warning, and Alert System Description:  the BFS Fault Detection and Annunciation (FDA) function will primarily support the backup C&W and SM alert systems.  The BFS FDA is to monitor specified parameters from Guidance, Navigation and Control (GN&C), Backup System Services (BSS), and System Management/Special Processes and Sequencing (SM/SP&S).

DRD CONTINUATION SHEET

TITLE:  Backup Flight System (BFS) User's Guide		DRD NO.:  1.4.3.5-o

DATA TYPE:  3			PAGE:  2/2

____________________________________________________________________________________

13.3	CONTENTS (continued):

Backup Flight System Downlist:  the downlist is to be the name of a major communication link between the Space Shuttle Orbiter and the ground support equipment.  The purpose of the downlist description is to identify precisely the usage of each 16-bit word in the downlist format.  This will be accomplished with the master measurement database, the downlist matrices, and the BFS downlist word definitions.

Payload Overview:  includes payload support functions used on Orbiter flight which require payload support.  Consists of payload management, FDA, scaling, display, and downlist processing.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  436	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.5-p

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE:  Backup Flight System (BFS) Test Coordination Team (TCT) Test Specifications and Performance Test Review (PTR) (Level 7)

7.	DESCRIPTION/USE:  The BFS TCT test specifications identify the performance test procedures that will be performed on a particular Operational Increment (OI) and are used by the FSW technical community to assure the accuracy of the BFS FSW performance verification approach.  The Level 7 PTR provides the FSW technical community with a summary of the Level 7 performance testing, identifies variances to the procedures, and any ongoing work/investigations.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Products shall be submitted as authorized by the Contracting Officer's Technical Representative (COTR), or designated representative, with planned delivery of the TCT Test Plan no later than four weeks prior to First Article Configuration Inspection (FACI) in support of the TCT briefing which is held no later than one week prior to FACI.  The PTR briefing is conducted no later than 1.5 weeks prior to CI.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.5

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The TCT test specifications identify the performance test procedures and specifications to be exercised for the OI.  The PTR provides the FSW technical community with a summary of the outcome of performance testing.  Both of these are presented to the FSW technical community in the form of a briefing.

13.2	APPLICABLE DOCUMENTS:

NSTS 08271, Flight and Ground Software Verification and Validation Requirements

13.3	CONTENTS:

  - Level 7 performance testing is categorized into three areas: Capability, Stress and Integrity testing.  Each Level 7 Test Specification shall include:

    - Identification name for the test case.

    - Title/Description of the test case.

    - Principal functions tested.

    - Major Mode being tested.

    - Test Objectives.

    - Testing Approach.

DRD CONTINUATION SHEET

TITLE:  Backup Flight System (BFS) Test Coordination	DRD NO.: 1.4.3.5-p

Team (TCT) Test Specifications and Performance

Test Review (PTR) (Level 7)

DATA TYPE:  3			PAGE:  2/2

____________________________________________________________________________________

13.3	CONTENTS (continued):

  - The PTR shall contain:

    - Software configuration.

    - Software versions.

    - Performance test plan.

    - Software Change Requests (SCRs) tested.

    - SCR test matrix.

    - Software patch test configuration.

    - Flight software anomalies.

    - Miscellaneous anomalies.

    - Open items.

    - Performance test report summaries.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  None required.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  437	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.5-q

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Backup Flight System (BFS) Functional Test Reports (Level 6)

7.	DESCRIPTION/USE:  Functional Test Reports document the results of the Level 6 testing.  These are provided to, and accepted by, NASA as a certification that the delivered software conforms to NASA approved requirements.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Products shall be submitted as authorized by the Contracting Officer's Technical Representative (COTR), or designated representative, with planned delivery no later than six weeks prior to Configuration Inspection (CI).

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.5

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The report shall contain the approved changes that were to be tested, the test procedure, test data, and a statement by the tester on the success of the test.

13.2	APPLICABLE DOCUMENTS:

NSTS 08271  Flight and Ground Software Verification and Validation Requirements

13.3	CONTENTS:  Each report shall contain:

- Test procedure.

- Software Modification Sheet (SMS), Software Change Request (SCR), and/or Discrepancy Report (DR).

- Test on-line output.

- Post-processed data.

- Test summary sheet.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  None required.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  438	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.5-r

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Backup Flight System (BFS) Performance Test Reports (Level 7)

7.	DESCRIPTION/USE:  Level 7 test results are provided to, and reviewed by, the FSW technical community to determine correct performance of the software prior to CI software acceptance.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Products shall be submitted as authorized by the Contracting Officer's Technical Representative (COTR), or designated representative, with planned delivery no later than six weeks prior to Configuration Inspection (CI) for new OI releases and no later than four weeks prior to launch for flight-specific configured loads other than Complementary Loads, if required.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.5

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Each report contains the results of each performance test as specified in the Test Coordination Team test specifications (DRD 1.4.3.5-p).

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The report shall contain:

- Test specification and procedure.

- Software anomalies.

- Miscellaneous anomalies.

- Test configuration.

- Patch summary description.

- Summary tables.

- Pass/fail performance summary.

- Appendices of plotted data.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  439	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.5-s

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Backup Flight System (BFS) Software First Article Configuration Inspection (FACI) Report/Briefing

7.	DESCRIPTION/USE:  This report/briefing presents to NASA the status of the OI software development release in preparation for the start of verification activities and officially reports the contractor's OI development completion of baselined requirements.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Products shall be submitted as authorized by the Contracting Officer's Technical Representative (COTR), or designated representative, with planned submittal at FACI which is negotiated at the Shuttle Avionics Software Control Board (SASCB).

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.5

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Covers the results of all Flight Software development activities and the development testing performed prior to the release of the OI software for verification.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  This report/briefing shall contain both Flight Software and Flight Software Application Tools summary and status of all software changes, Discrepancy Reports, waivers and user notes, major capability changes, and the Level 6 and Level 7 verification plans related to a specific OI system.  It will include a summary of processes leading to FACI and will identify any planned post FACI development work.  At a minimum the report shall include:

- Schedule.

- Baseline/build genesis.

- Identification of each SCR, DR, SSCR, and SSDR change applied to the OI system.

- Development and development test summary leading up to FACI.

- Summary and description of all FSW and FSWAT Waivers and Operations Notes deleted by this OI and still applicable to this OI.

- Open Issues.

- Identification of all post FACI open work including opening DRs potentially applicable to the OI.

- Summary and status of the quality metrics historically and for this OI.

- Identification of the Level 6 and 7 Verification plans.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  None required.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  440	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.5-u

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Backup Flight System (BFS) Development/Verification Report

7.	DESCRIPTION/USE:  Provides a status of the BFS development and verification activities for Operational Increments (OIs) and Reconfiguration loads.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Report shall be submitted monthly, with submission deadline as negotiated with the Contracting Officer's Technical Representative (COTR), or designated representative, in support of the scheduled BFS Development/Verification Status Meeting.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.5

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This report shall include status of both BFS and General Purpose Computer Initial Program Load/Backup System Loader (GPCIPL/BSL) effort.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The Backup Flight system (BFS) Development/Verification Report shall include at a minimum the following.  Changes to the content can be negotiated with the Contracting Officer's Technical Representative (COTR), or designated representative.

  - General Information

    - HAL/S Compiler Issues

    - General Operational Increment (OI) Planning

  - Development/Verification Status for each OI Currently in Development or Field Use

    - OI schedule, including Change Request Baseline, build dates, First Article Configuration Inspection, Level 6 and Level 7 Verification Complete, Configuration Inspection, Level 7 Reviews, and other relevant milestones

    - Development Status, including build contents (SCRs and DRs incorporated) and issues

    - Integration Testing Status, including schedules and issues

    - Level 6 Testing Status, including schedules, issues, and a summary which shows status of all test procedures and test cases

    - Level 7 Testing Status, including schedules, issues, and a summary which shows status of all performance test cases

  - Status of reconfiguration loads

  - BFS Issues and Concerns

  - Special Topics

  - Action Items

13.4	FORMAT:  Contractor format is acceptable.

13.5	MAINTENANCE:  No maintenance requirements.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  441	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.5-v

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Backup Flight System (BFS) Mass Memory Universal Patch Format (UPF) Patch

7.	DESCRIPTION/USE:  A BFS UPF Patch is used to modify the BFS Mass Memory without altering the established memory maps.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required following approval by the Shuttle Avionics Software Control Board (SASCB) authorizing Software Change Request (SCR) or Discrepancy Report (DR).

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.5

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Provides a means of delivering modifications to the BFS software to an end user.  The development and delivery of the patch requires a NASA approved Flight Software SCR or DR.

13.2	APPLICABLE DOCUMENTS:

JSC 08338  Shuttle Avionics Mass Memory Unit Computer Program Integration Plan (MIP)

13.3	CONTENTS:  BFS flight software UPF patch contents and products are specified in the Shuttle Avionics Mass Memory Unit Computer Program Integration Plan (MIP), JSC 08338.

13.4	FORMAT:  Products will be generated in the formats described in the MIP, JSC 08338.  MIP contents are under configuration control by the SASCB.

13.5	MAINTENANCE:  None Required.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  442	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.7-a

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Progress Report

7.	DESCRIPTION/USE:  To be used for monitoring of the progress, significant accomplishments, major activities, problems, and corrective actions.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Progress Report will be submitted monthly on the 18th.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.7, 1.4.3.8, 1.4.3.9, 1.4.3.10, 1.4.3.12

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Covers all work accomplished during each month of contract performance.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  A progress report shall include but not be limited to the following.

A quantitative description of overall progress, including:

- Identification of current problems which can impede the scheduled progress or jeopardize the quality or any technical objectives and the proposed or implemented corrective action.

- Identification of all deliveries and significant activities for the last month including specific statement of the schedule performance for each deliverable.

- Updated program schedules.  With a discussion of the work to be performed during the next monthly reporting period.

- Topical discussion of significant activities within the categories of Flights, Operational Increments, Facility Support, Flight Software, Flight Software Application Tools, and General.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  443	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.7-b

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Software Management Plan

7.	DESCRIPTION/USE:  To describe the software contractor’s approach to managing the development of Orbiter software and to specify internal procedures and interfacing NASA procedures.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  The Software Management Plan will be released annually.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.7, 1.4.3.8, 1.4.3.9, 1.4.3.10, 1.4.3.12

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Defines the overall process expected of the software contractor in support of Space Shuttle Orbiter avionics software development from initiation through completion of each software element delivery.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:

- Contractor’s approach to accomplishing the delivery of Shuttle software in the following areas:

- Organization definition, responsibilities, and management controls

- Detailed software development process description for Shuttle onboard FSW and for ground FSWAT tools

- Configuration management description of control processes and automated tools

- Configuration accounting documents use and handling

- Delivery procedures for FSW and FSWAT end items

- Deliverable items definition

- Reconfiguration activities for flight-to-flight builds

- Contractor’s detailed verification plan, including specific methods to accomplish the following:

- Independent verification to assure that the software is mathematically and logically correct

- Show that valid software results exist throughout the expected performance range of the established requirements

- Plans for verification or reverification following software changes during code and test and during formal verification

- Traceability to test requirements and repeatability of verification test results

- Procedures and interfaces associated with ensuring software conformance to the appropriately authorized configuration management data base

- Interfaces with NASA

- Adherence to NSTS 08271 verification and validation requirements

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  444	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.7-c

3.	DATA TYPE:  4		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Computer Resource Requirements and Utilization

7.	DESCRIPTION/USE:  To provide a basis to plan for computer resources.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Products will be produced every 6 months.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.7

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Identifies the SRF & SDF mainframe and network computer resources required by the contractor and provided by the Government.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  A computer utilization forecast with identification of estimated resource use for the next 24 months and actual usage compared to projected for the past 12 months.

The contractor shall collect and report to the one month granularity both computer resource requirements and past actual usage.  Each report shall include a 12-month past history, a next 6-month projection and a next 2 year projection of needs.

The reported resource needs shall include:

- Terminal connect session per week

- Short, Medium, and Long Batch jobs per week

- Tape mount jobs per week

- Short, Medium, and Long IMS jobs per week

- Local and Remote print support in thousands of lines per week

- DASD storage in megabytes average over the month

- Tape volumes in library during month

- FEID single, dual, and triple string jobs per week

- FEID connect hours per month

- Other categories as defined by NASA

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  445	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.7-d

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Software Development Plan

7.	DESCRIPTION/USE:  To provide project and functional area management with the level of detail into plans, schedules, and status information necessary for proper control and direction of effort in all areas of the project.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Product shall be submitted monthly.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.7, 1.4.3.9, 1.4.3.12

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The development plan shall describe the major managed deliverables and milestones for the overall performance and status of work efforts assigned to each task order.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  Individual development plans from the task order areas shall be combined into a project wide development plan containing actions, issues, deliverables, and milestones to a level of detail which provides NASA an accurate status of all products.  The development plan shall include but is not limited to:

- Shuttle flight schedule history and plan with an OI to flight mapping

- Flight-to-flight release schedule for each mass memory load being planned

- Action item assignments and due dates

- Detailed reconfiguration schedule for each flight

- Detailed schedule for all builds and milestone points in OI development

- OI development issues and actions tracking

- OI Level 6 and 7 detailed status of testing

- Contractor actions to write SCRs

- Compiler audit schedules and status

- Training development plans and schedules

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  446	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.7-e

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Software Configuration Management Report (CMDB Report)

7.	DESCRIPTION/USE:  Allows NASA to determine the current status and disposition of any SCR or DR control document.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Product shall be submitted weekly.

11.	REMARKS:

12.	INTERRELATIONSHIP:  1.4.3.7

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Records the configuration management activities associated with each Flight Software Change Request and Discrepancy Report and it’s relation to software delivery end items.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  All SCRs and DRs across the history of the Shuttle FSW are maintained in a CMDB and reported by number along with the following tracking data at a minimum:

- Title and date reported or submitted

- FSW release applicability

- Severity of problem (for DRs only)

- NASA board dispositions and date

- Contractor organization assigned corrective action

- FSW OI release incorporating code changes

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  447	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.7-f

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Software Quality Assurance Assessment Report

7.	DESCRIPTION/USE:  To provide management (contractor and NASA) with a summary of contractor’s SQA assessment of FSW development and verification at CI.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Product shall be submitted at CI for each OI system.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.7

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  SQA assessment of contractor’s adherence to established design and development standards employed in the phases implementation of the FSW.  The contractor SQA assessment will be in accordance with contractor SQA assessment activities defined in the Space Shuttle Orbiter Avionics software Quality Assurance Plan.  (DRD 1.4.3.7-h)

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:

- Traceability between requirements, delivered software, and verification testing specification and results

- Adherence to established design and programming standards and to applicable embedded verification and validation standards

- Configuration management conformance to standards

- Verification test conduct adherence to procedures and test requirements

- Deliverables handling adherence to quality procedures and deliverables adherence to DRD requirements

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  448	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.7-h

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE:  Software Quality Assurance (SQA) Plan

7.	DESCRIPTION/USE:  To describe the SQA approach and to specify procedures used for internal and external SQA interface activities.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Product shall be submitted annually.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.7

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  SQA activity specified for SQA assessment and involvement in plans, processes, and procedures relevant to satisfy contractual requirements.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:

- Introduction

This paragraph shall summarize the purpose and contents of the plan relative to the OBS flight software project activities.

- Reference Documents

This paragraph shall list, by document, number and title of all documents listed in this plan.

- Software Quality Organization and Responsibilities

This section shall define the SQA organization responsibilities, organizational structure and reporting requirements.

- SQA Training Certification

The contractor shall identify the SQA training program and the procedures followed in certifying the SQA personnel.

- SQA Interfaces

The contractor shall define the SQA organization’s interfaces with the following:

- Software Development Organization

- Configuration Management

- Documentation Management

DRD CONTINUATION SHEET

TITLE:  Software Quality Assurance (SQA) Plan		DRD NO.:  1.4.3.7-h

DATA TYPE:  3			PAGE:  2/2

____________________________________________________________________________________

13.3	CONTENTS (continued):

- Subcontract Management

The contractor shall define that all applicable SQA requirements which are flowdown to subcontractor(s).  The contractor shall ensure that the subcontractor(s) SQA implementation is in accordance with the SQA contractual requirements.

- SQA Role in the Software Life Cycle

This section shall identify and define the SQA participation in the life cycle milestones.  This shall identify the life cycle in terms of the following:

- Requirements Definition

- Design Phase

- Code and Test Phase

- Software Acceptance and Release

- Post Turnover Support

- Software Quality Assurance Audits

The contractor shall conduct annual audits to verify compliance to approved planned, procedures, processes, and standards.  As a minimum, these audits shall include:

- Configuration Management

- Software Development Library Controls

- Software Testing

- Documentation Management and Procedures

- Software Development Processes

- Corrective Action

- The corrective action monitoring and statusing procedures shall be specified in this section.

- SQA Records Retention

- This subparagraph shall describe the contractor’s plans for preparing and maintaining records of each quality evaluation/audit performed.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  449	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.7-i

3.	DATA TYPE:  4		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Software Quality Assurance Audit/Inspection

7.	DESCRIPTION/USE:  To provide management with the findings and results of audits, inspections, and product deliveries.  A copy of each report shall be retained in the contractor’s SQA record retention files.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required per the Quality Assurance Plan

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.7

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Software Quality Assurance findings resulting from conducting audits and inspections, FSW and FSWAT development and flight-to-flight maintenance activity.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:

- Date Performed

- SQA Involvement

- Evaluation/Audit Criteria

- Findings, including detected problems, with reference to software problem report(s) as appropriate

- Recommended Corrective Action

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  450	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.7-j

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE: Flight Software Process Support Products & Services

7.	DESCRIPTION/USE:  The products and services required to support the flight software process and NASA Engineering Directorate control boards, meetings, databases, records, documentation, agendas and reports.

8.	DISTRIBUTION: Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION: Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY: Weekly for most products

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.7

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Describes the control board and meeting coordination, the maintenance of databases and document and report generation.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:

CONTROL BOARDS AND MEETINGS:  This includes the administration of formal boards and meetings including the responsibility for agendas, scheduling, reporting of results and maintaining records.  The specific control boards and meetings include, but are not limited to the following:

- Test and Operations Board

- Flight Software Discrepancy Review (DR) Control Board

- Support Software Boards (Change Request, DR, Compiler)

- Operational Increment (OI) Meetings

- Change Review Board

- Discrepancy Pre-Board Support

DATABASE SUPPORT AND RECORDS FUNCTION:  This includes the maintenance and operation of various databases that contain technical and administrative data pertaining to flight software documents.  A record of software change instruments Shuttle Program Documents are also maintained.  Continuous access to record contents is provided.  The following list describes the databases and records maintained

- Support Software Databases (Change Request, DR, Compiler)

- Program Notes and Waivers

- Verification Test Procedures and Verification Test Report Data Coordination

- EV Library of Flight Software Requirements and Delivered Products

DRD CONTINUATION SHEET

TITLE:  Flight Software Process Support		DRD NO.: 1.4.3.7-j

Products & Services

DATA TYPE:  3			PAGE:  2/2

____________________________________________________________________________________

13.3	CONTENTS (continued):

DOCUMENTATION AND REPORT GENERATION:  This includes the scheduling, tracking and distribution of configuration control meeting support documents for FSW Process and NASA Engineering Directorate Support.  This includes, but is not limited to, the distribution of products as well as maintenance of copies and records of the products.  All documentation associated with the elements listed in 13.3.1 is included.  Standard and specialized reports are to be produced from the databases listed in 13.3.2 as required.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  451	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.8-a

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  FSW Applications Tools Requirements Documents and Interface Control Documents

7.	DESCRIPTION/USE:  Defines the requirements, specifications, and controlled interfaces for the FSW Applications Tools used to perform the FSW and FSWAT processes.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required with planned submittal at CI for each OI system and approved changes as required.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.8

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The requirements documents, specifications, and interface control documents for the FSW Applications Tools used for the FSW and FSWAT development, build, reconfiguration, verification, and configuration management processes.

13.2	APPLICABLE DOCUMENTS:  Support Software Change Requests (SSCRs) authorizing changes to these requirements.

13.3	CONTENTS:  These documents specify detailed software, data, and interface requirements and requirements design assumptions.  The individual Requirements Documents are defined in the Flight Software Build and Reconfiguration Support Tools - JSC 20183 document ( DRD 1.4.3.8-c ).

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  452	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.8-b

3.	DATA TYPE:  4		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  FSW Applications Tools User’s Guides

7.	DESCRIPTION/USE:  A technical description of how to utilize the FSW Applications Tools.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required, updated at CI

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.8

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  User information for the FSW Applications Tools used for the FSW and FSWAT development, build, reconfiguration, verification, and configuration management processes.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  These documents contain descriptions of how to execute the FSW Applications Tools and how to interpret output messages.

The individual User’s Guide documents are defined in the Flight Software Build and Reconfiguration Support Tools - JSC 20183 document ( DRD 1.4.3.8-c ).

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page  or complete reissue

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  453	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.8-c

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Flight Software Build and Reconfiguration Support Tools - JSC 20183

7.	DESCRIPTION/USE:  An inventory and brief description of the Flight Software Application Tools (FSWAT) which are used to develop, verify, and reconfigure fight software.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Once per Operational Increment (OI) to be published six weeks after CI.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.8

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Category A tools for the Primary Avionics Software System (PASS) and Backup Flight System (BFS).  The document also contains sections describing the operating system level tools and the High Order Assembly Language (HAL) Compilers.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENT:  Each tool will be identified by functional area and will include the following information:  a brief description, applicable computer system, language the tool is written in, number of source lines of code (SLOCS), users of the tool, functional area, and identification of reference documentation (requirements, design, users guide).

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  454	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.8-d

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  HAL/S FC Compiler Test Plan

7.	DESCRIPTION/USE:  For each release, the compiler test plan is presented for review to assure testing of the compiler is adequate.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required with planned submittal 1 week prior to compiler verification start for each compiler system

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.8

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Describes the tests planned for in use in verifying all changes to the compiler.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  The Compiler Test Plan presents the methodology and procedures to be used to verify each of the changes implemented in the compiler for the release and the integrity of the integrated compiler itself:

This plan lists:

- All SSCR’s/SSDR’s implemented on the release

- Those SSCR’s/SSDR’s requiring compiler source code changes

- Those SSCR’s/SSDR’s causing object code changes

- Those SSCR’s/SSDR’s affecting error messages

- Those SSCR’s/SSDR’s having other unusual impacts

- External tools used in the compiler build

- Changes in compiler build procedures from the previous release

- External tools used in compiler testing

- Changes in test procedures from the previous release

- Expected deviations from normal test results

- Schedule for testing of the release

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  455	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.8-e

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  HAL/S FC Compiler Test Results Report

7.	DESCRIPTION/USE:  For each release, the compiler test results report is presented to assure that the testing of the compiler is complete and correct.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required with planned submittal 1 week prior to each compiler release.

11.	REMARKS:

12.	INTERRELATIONSHIP:  1.4.3.8

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Describes the results of the tests used to verify all changes to the compiler.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  The Compiler Test Results Report describes the methodology and procedures that were used to verify each of the changes implemented in the compiler for the release and the integrity of the integrated compiler itself and the results of these tests.

This report lists:

- All SSCR’s/SSDR’s implemented on the release

- Changes in the baseline since the test plan review

- SSCR’s/SSDR’s that caused object code changes

- SSCR’s/SSDR’s that affected error messages

- SSCR’s/SSDR’s that had other unusual impacts

- Changes in compiler build procedures from those presented in the test plan

- Changes in test procedures from those presented in the test plan

- Actual deviations from expected results

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  456	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.8-f

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Applications Tools SSDR Analyses and Waivers

7.	DESCRIPTION/USE:  To document an analysis recommendation for SSDR’s written against the FSW Applications Tools.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Product shall be submitted bi-weekly as required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.8

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Provided for all SSDR’s written against the Applications Tools.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  For each SSDR to be dispositioned, an analysis form containing the following shall be provided.

The DR analysis form shall include:

- DR number and title

- Releases to which the analysis applies

- Analysis completion date and DR priority

- Investigator

- How the problem was discovered

- Detailed technical description of the problem

- Fix resource estimates and suggested modification

- Other pertinent data

For those SSDRs that require a waiver, the waiver form shall include:

- DR number and title

- Releases to which the waiver applies

- Investigator

- Detailed description of how the user sees the problem

- Justification for waiver

- Other pertinent data

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  457	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.8-g

3.	DATA TYPE:  4		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  GPC Emulator Simulation Documents

7.	DESCRIPTION/USE:  Provides detailed descriptions of the math model software, system requirements and procedures for running the Simulation, and the operator interface software for the GPC Emulator Simulation.

8.	DISTRIBUTION:

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.8

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Covers all the documentation associated with the GPC Emulator Simulation system.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  These documents include a general description of how the math models interact with each other, identify the RS/6000 system requirements, the components of the Simulation, and the process and procedures for modifying, building, and executing the Simulation, and include a general description of the operator interface software.

The documents are:

GPC Emulator Simulation Math Model Software Detailed Description Document

GPC Emulator Simulation Maintenance System User’s Guide

GPC Emulator Simulation Operator Interface Maintenance Manual

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  458	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.8-h

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Support Software Change Control Board (SSCCB) Process Products

7.	DESCRIPTION/USE:  Products used in support of the SSCCB.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter.

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  ref. 13.3 below.  a - once per year, b - once per OI with completion in time for SCR approval by CI, c. – as determined by SSCCB Chairman, d - FACI and CI.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.8

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  These documents are required for the operation of the Support Software Change Control Board.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:

- Support Software Change Control Board Procedures Document - Defines the procedures for the operation of the SSCCB.

- Tool baseline SCR’s for both the PASS and the BFS - Flight software SCR’s that define the tool baseline for the OI by listing the SSCR’s and SSDR’s approved for the release.

- Changes to baseline SCR’s- SCR mods that define the movers for the PASS and BFS tools delivered after CI.  The SSCR’s and SSDR’s are listed as deltas to the baseline along with a brief description of the change to the tool.

- Audit of SSCR/SSDR Oracle Database to ensure accuracy with the CMDB - Differences are noted and investigated to determine if updates to either database is required.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  459	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.8-i

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  SPON System Interface and Integration

7.	DESCRIPTION/USE:  To document the IMIC system integration, application support, and user support needed for the NACC insight.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required

11.	REMARKS:  N/A

12.	INTERRELATIONSHIP:  N/A

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This requirement specification establishes the SPON’s system integration, application support, and user support.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  This document/task shall contain:

- Scope

- NACC Integration and Synchronization

- Application Computer Resource Management

- Change Management

- Problem Management and Help Desk Support

- Security administration and ID administration

- Independent Systems Assurance

- System Data Base Administration

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  460	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.9-a

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Orbiter Avionics Software Programming Standards Document

7.	DESCRIPTION/USE:  The Programming Standards Document will define for programmers the standards to be employed in the development of software for the Space Shuttle Primary Avionics Flight Software.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Product shall be submitted annually

11.	REMARKS:

12.	INTERRELATIONSHIP:  1.4.3.9

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Defines the programming standards to be used for the development of FSW for the Space Shuttle Orbiter.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  The standards document will contain complete and explicit definitions, restrictions, and style guidelines for the following aspects of software development.

- The definition of structured programming methods to be used

- A definition of naming conventions for all types of variables, data sets, segments, labels, procedures, functions, compools, and other data structures

- Special restrictions and guidelines in the use of HAL/S language features including data exchange, event variable, process priority, realtime features, I/O transactions, and interprocess variables

- The definition of a program, task, procedure, and function, and guidelines on when to use each

- Guidelines to be placed on the programmer in the use of diagnostic messages, data referencing, restricted HAL statements, and data initialization

- Standards to be applied to source code documentation including prologues, inline statement comments, and design specifications

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  461	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.9-b

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  FSW Maintenance Specification Document

7.	DESCRIPTION/USE:  This document provides a high level technical description of the PASS FSW and the environment in which it operates.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required with planned submittal at CI for each new OI release.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.9

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Maintenance Specification Document was created to document the Flight Software (FSW) at a higher level than the Detailed Design Specification (DDS) document.  It is a unique user document created to help current and future programmers and analysts maintain the FSW.  It contains functional overview of each principal function or functional area and information to help people better understand the FSW code.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  The maintenance specification consists of three parts as follows:

- GN&C (contains Guidance, Navigation, Flight Control & Sequencing)

- SSW (contains System Software)

- VCS (contains SM/PL, Vehicle Utility and RMS)

Each maintenance Specification Document will include the following:

- Text

- Purpose/Usage

- Initiation/Termination Criteria

- Function Description

- Implementation Description

- Sequencing Description

- Design Considerations

- References

- Flowcharts

- Control and Flowcharts

- Data Flowcharts

- Sequencing Flowcharts

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  462	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.9-c

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE:  Detail Design Specification (DDS)

7.	DESCRIPTION/USE:  To define the detailed and data dependent design for each program end item.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required with planned submittal at FACI plus six weeks.  Post FACI changes will be delivered at CI.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.9

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Presents the detailed design of all the source code modules comprising the PASS software that runs in the on board computers of the Space Shuttle.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  The DDS is a document consisting of detailed design descriptions for each of the code modules comprising the software that runs in the onboard computers of the Space Shuttle.

The documentation for each module relates directly to the corresponding module’s source code, and specifies the following information:

- Module Name:  The name of the module described in the section.  Both an English and a HAL/S or Assembly name shall be provided

- Introductory Paragraph:  A brief description of the functions performed by the module

- Control Interface:  An identification of all the other modules that use or invoke this module, the form in which this module must be invoked, and the execution rate and priority at which this module is executed in each case

- Input Data:  A list of all the parameters used as inputs by this module and their source.

- Process Description:  A narrative that functionally describes the processing performed by the module as control flows through it.  This description shall include algorithms and equations where necessary to explicitly define the design

- Output Data:  A list of all the parameters computed by this module and their destinations

- Module References:  A list of all the external modules referenced, invoked, activated or deactivated, by this module

- Module Type and Attributes for HAL/S modules:  The HAL/S type of module (PROGRAMS, PROCEDURE, FUNCTION, COMPOOL, etc.) and attributes (EXCLUSIVE, REENTRANT, DEPENDENT, etc.) of the module

- Template References:  A list of data templates and include segments referenced by the module

- Error Handling:  Descriptions of how the code in the module responds to specific, error conditions anticipated

- Constraints and Assumptions:  The processing limitation of the module, and the assumptions reflected in the design

- Flow Diagrams:  Graphical representations of the functional flow of control through the module

DRD CONTINUATION SHEET

TITLE:  Detail Design Specification (DDS)		DRD NO.: 1.4.3.9-c

DATA TYPE:  3			PAGE:  2/2

____________________________________________________________________________________

13.3	CONTENTS (continued):

The DDS document is organized according to software functions as follows:

- System Services

  - Part 1 - Flight Control Services (FCOS)

  - Part 2 - User Interface (UI)

  - Part 3 - System Control (SC)

- Applications

  - Part 1 - Guidance, Navigation and Control (GN&C)

  - Part 2 - Systems Management (SM)

  - Part 3 - Vehicle Utility (VU)

For each book or published part, a list of SCR numbers which have been incorporated into the document and on which OI release shall be included.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  463	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.9-d

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Software First Article Configuration Inspection (FACI) Report

7.	DESCRIPTION/USE:  This report presents to NASA the status of the OI software development release for verification.  This report officially reports the contractor’s OI development completion of baselined requirements.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required with planned submittal at FACI for each OI system

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.8, 1.4.3.9

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Covers the results of all Flight Software development and development testing performed prior to release of the OI software for verification.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  This documentation shall present for both Flight Software and Flight Software Application Tools a summary and status of all software changes, DR’s, waivers and user notes, major capability changes, and the Level 6 and 7 verification plans related to a specific OI system.  It shall include a summary of processes leading to FACI and shall identify any post FACI development work in line to CI.  At a minimum, the reporting shall include:

- Overview of the development process leading up to FACI

- Identification of each SCR and DR change applied to the OI software

- A summary by major functional areas of new major capabilities provided with the new OI software

- Summary and description of all FSW and FSWAT waivers and Operations Notes deleted by this OI and still applicable to the OI.

- Definition of all post FACI open work including open DR’s, potentially applicable to the OI.

- Summary and status of the quality metrics historically and for this OI

- A definition of the Level 6 and 7 verification plans

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  464	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.9-e

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Flight Software Capabilities Verification Plan (Level 6)

7.	DESCRIPTION/USE:  Verification test plan is used to determine work load over the life of the delivery and to allow NASA to plan and manage the NASA review of testing.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required with planned submittal at FACI for each OI system.  Review copy shall be provided 4 weeks prior to FACI

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.9

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Describes the specific testing activity for each FSW change request and projected dates of start and completion for each detailed verification test as planned at that time.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  The Test Plan consists of the following:

- Cover Sheet:  Memo addressed to the FDSD OI Coordinator stating the start of the test planning cycle and containing a statement of the areas in FSW to be tested and any off nominal items for the upcoming test phase

- Overview:  A breakdown of SCRs/DRs and their individual testing requirements as well as graphical and/or table depiction’s of FSW area (e.g., Guidance, Nav, etc.) workload balance

- Listing of SCRs:  A listing generated from the configuration database showing all SCR’s currently scheduled for the current FSW release under test

- Listing of DRs:  A listing generated from the configuration database showing all DRs currently scheduled for the current FSW release under test

- Listing of Test Cases:  A listing generated from the configuration database showing all planned Level 6 detailed verification test cases including the projected start and completion dates for each individual test case

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  465	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.9-f

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Flight Software Capabilities Verification Procedures (Level 6)

7.	DESCRIPTION/USE:  Verification test procedures (VTP) are reviewed by the contractor and NASA to assure accuracy of capabilities tests.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required for each OI system with planned submittal prior to CI or by the SRR of the appropriate flight.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.9

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Describes the specific testing content and methods to be used in verifying all new capabilities and error corrections in the FSW.  This product is required for all pre-CI and post-CI approved changes to the FSW which are identified as requiring testing.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  The VTP consists of the following:

- The prologue:  The prologue describes the testing environment, the related requirements documentation, the functional objective of the test, the change authorization which documents or describes the FSW change being tested, and the current testing objective

- The test log:  The test log describes the test objective and the applicable steps in the test

- An initialization description:  The initialization description describes the initial test conditions such as Shuttle systems states, avionics failures and flight phase conditions

- Test step descriptions:  The test step descriptions list each step in the testcase.  For each step, there will be a listing of the requirements referenced for that step, a detailed description of the step and what the expected results of that step are

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  466	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.9-g

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE:  Level 6 Test Cases – Capabilities Verification Phase

7.	DESCRIPTION/USE:  Verification tests results allow acceptance of FSW programs and approval of delivery for reconfiguration.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required for each OI system with planned submittal prior to CI or by the SRR of the appropriate flight.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.9

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Verification Test Cases contain the materials generated during the execution, analysis, and inspection of the flight software end item tests.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:

- JSTEP Expansion - A listing of the syntax checker which verifies the simulation control commands that were used to run the test

- FEID Online - Detailed listing of actual time stamped simulation events, both user induced and simulation induced, which serves as a simulation timeline record.

- Post Processor Output - This contains results of the interaction between the flight software and the testing scenario/environment.  This output may include such things as:

- Trace routines - Lists the flight software program execution path along with the execution times of each program step

- Display images - Relevant display images that assist in establishing what happened during the test and in determining whether the display programs are operating correctly

- Parameter snaps - A time history listing of all significant parameters showing flight time versus parameter value tables

- Epilogue - Individual test case summary report which contains such information as:

- Flight software authorization either partially or totally closed by this test case

- Discrepancies discovered against flight software to support software which influence the outcome of the test case

- Observations and results

- Deviations from expected results

- Conclusions

- Any additional material that further demonstrates the correctness of the test approach, i.e., bench program output, annotated code and output listings, resulting discrepancies, etc.

DRD CONTINUATION SHEET

TITLE:  Level 6 Test Cases – Capabilities		DRD NO.: 1.4.3.9-g

Verification Phase

DATA TYPE:  3			PAGE:  2/2

____________________________________________________________________________________

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  467	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.9-h

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  FSW Performance Verification Plan (Level 7)

7.	DESCRIPTION/USE:  Performance verification test plans are required by NASA to assure accuracy of FSW performance verification approach.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required with planned submittal no later than 5 weeks prior to FACI and at FACI.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.9

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Describes a set of tests for NASA community review which prove the accuracy and performance of the FSW with respect to expected results from requirements change effects across the major software regions.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:

The test plan consists of the following major regions:

- GN&C performance tests

- System Services performance tests

- VCS performance tests

Level 7 test specifications will contain:

- Identification name for the test case

- Title/Description of the test case

- Principal functions tested

- Major mode being tested

- The testing objective

- The testing approach

- Special Notes

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  468	ISSUE: BASIC	2.	DRD NO.:  1.4.3.9-i

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  FSW Test Reports - Performance Verification (Level 7)

7.	DESCRIPTION/USE:  Level 7 test results reports are reviewed by the technical community to determine correct performance of software prior to CI software acceptance.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required with planned submittal 8 weeks prior to CI, or as specified by the Contracting Officer’s Technical Representative (COTR), or designated representative.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.9

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The results of each performance test as specified in the FSW Performance Verification Plan (DRD-1.4.3.9-h).

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  The performance test results consisting of:

- The SCR tested - specify the particular SCR’s that were tested by each L7 test case

- The test specification - contains the identification name, title, description of each test case, Ops and major modes tested, testing objective, and testing approach

- Deviation from test specification - The deviations from the original test specification (established at CI).

- General system description - The general system description defining the flight software version, mission definition, mission data, simulator base, computer configuration, simulator SCR/DR patches required, and the FSW SCR/DR patches required

- Test procedure - A step-by-step instruction of all the steps used to test the software

- Detailed test results - The detailed results of each test case will be described sequentially for each major capability that is being tested.  Issues that are raised or uncovered by the testing will be noted

- Conclusions - Conclusions about the testing philosophy and results will be noted.  Specifically, whether the test was successful and whether the vehicle and flight software performed satisfactorily will be stated

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  469	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.9-j

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Software Configuration Inspection (CI) Report

7.	DESCRIPTION/USE:  This report presents to NASA the delivery of an Operational Increment (OI) software milestone.  This report officially documents the contractor’s completion of OI development and verification.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required with planned submittal at CI for each OI system.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.8, 1.4.3.9

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Covers the results of all Flight Software development, verification, documentation, and configuration control performed in support of a new FSW Operational Increment (OI)

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  This documentation shall present for both Flight Software and Flight Software Application Tools a summary and status of all software changes, DR’s, waivers and user notes, verification testing, certification, FSW memory sizing, and FSW CPU loading estimates related to a specific OI system.  It shall include a summary of the processes leading to CI and shall identify any open work post CI.  At a minimum, the reporting shall include:

- An overview of the OI history and new major capabilities

- Identification of each SCR and DR change applied to the OI software

- Summary of all verification and performance testing for this OI and test mapping to SCRs and DRs

- Summary of all FSW and FSWAT waivers, Ops Notes and User Notes deleted and still applicable to the OI

- Definition of the memory space allocation and CPU performance status and margins with this OI

- Summary and status of the quality metrics historically and with this OI

- Status of all open DRs applicable to this OI software

- Flight Software Memory sizing and CPU Loading Estimates

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  470	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.9-k

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  FSW OI Deliverables

7.	DESCRIPTION/USE:  FSW operational increment (OI) products will be delivered for use by the reconfiguration organization for production of training and flight loads.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required with planned submittal for each OI system.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.8, 1.4.3.9

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The FSW and FSW Applications Tools software and products required for execution of the flight to flight reconfiguration processes.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  Includes all deliverable products specified in the FSW Class I Integration Plan (CIP), JSC 22320, as deliverables for each OI.

13.4	FORMAT:  Products will be generated in Software Development Facility (SDF) data sets in the formats described in the CIP.  The CIP contents are under configuration control by the SASCB.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  471	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.9-l

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE:  Flight Software Class 1 Integration Plan (CIP) - JSC-22320

7.	DESCRIPTION/USE:  Defines the Primary Avionics Software System (PASS) and Backup Flight System (BFS) flight software products which comprise an Operational Increment (OI) system, and the flight software development tools which develop the flight to flight reconfiguration.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Once for each new Operational Increment of flight software to be NASA approved by the Configuration Inspection for that OI

11.	REMARKS:

12.	INTERRELATIONSHIP:  Shuttle Avionics Mass Memory Unit Computer Program Integration Plan (MIP), JSC-08338; Flight Software and Mission Data Reconfiguration Tools Document, JSC-20183

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Describes the content and format of flight software products and reconfiguration tools delivered to NASA by the development contractors.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:

- PASS flight software:

- Details the OI products (format, media, and method of delivery) to be delivered to NASA at CI, including: source code, flight software build documentation, products used for flight to flight reconfiguration.

- Describes the subset of OI products (format, media and method of delivery) to be delivered to other contractors and organizations.

- Describes the authorization, format and delivery of all flight software patches to be performed prior to, or post CI, on the OI base system, and on a recon system intended for flight.

- Lists the software tools delivered to support PASS/BFS development and  PASS reconfiguration

- BFS flight software:

- Details the OI products (format, media, and method of delivery) to be delivered to NASA at CI, including: source code, flight software build documentation, products used for flight to flight reconfiguration.

- Describes the subset of OI products (format, media and method of delivery) to be delivered to other contractors and organizations.

- Describes the authorization, format and delivery of all flight software patches to be performed prior to, or post CI, on the OI base system, and on a recon system intended for flight.

- Lists the software tools delivered to support BFS development and reconfiguration

DRD CONTINUATION SHEET

TITLE:  Flight Software Class 1 Integration Plan (CIP) - 		DRD NO.: 1.4.3.9-l

JSC-22320

DATA TYPE:  3			PAGE:  2/2

____________________________________________________________________________________

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  472	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.9-m

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Payload Software Capabilities Overview - JSC 17086

7.	DESCRIPTION/USE:  Provides a high level description of the payload software capabilities provided on-orbit by the Systems Management application of the PASS flight software.  The payload customers may choose to use these capabilities for the flight.  The document is intended for distribution to payload customers.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  When a capability changes.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.9

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This document is limited to a description of the payload software capabilities provided on-orbit by the Systems Management application.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  A detailed description of the payload software capabilities.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  473	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.9-n

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE:  Change Request Risk Assessments

7.	DESCRIPTION/USE:  To give NASA management an estimate of the cost associated with implementing a SCR, the risk associated with the SCR, and any impacts to other work.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required to support Software Change Request (SCR) for all code changes.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.9

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The risk assessment will define costs, schedule impacts to existing work, and risks or implementation for all SCRs.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:

The VCS and SSW risk factors assessed are:

- Describe the current operation of the software system

- Describe code operation after implementation of change

- Define work-a-rounds or consequences if change is not implemented

- Recommendations for or against implementation

- Size of change in modules affected and lines of code or patch size

- Complexity of change whether low, medium, or high and the reason

- Criticality of Function being modified

- Fit into current design or special design required

- Frequency of execution of affected code paths

- List the functional areas involved in the change

- Identify recent change activity in the functional area

- Define all flight phases affected

- Identify the interactions or dependencies with other changes

- Provide number of SCR mods

- Provide number of requirements issues

- Provide number of requirements inspections

- List DR’s closed by the change

- Define manpower impact in manweeks

- Define the GPC memory space impacts in code and data space

- Performance impacts to the Shuttle system

- Define the verification costs in test cases and manweeks

- Additional comments

DRD CONTINUATION SHEET

TITLE:  Chang Request Risk Assessments		DRD NO.:  1.4.3.9-n

DATA TYPE:  3			PAGE:  2/2

____________________________________________________________________________________

13.3.	CONTENTS (continued):

The GN&C and RMS risk factors assessed are:

- Provide a short summary of benefits of the change

- Estimated size of change

- Complexity of change whether low, medium, or high and the reason

- Criticality of areas affected

- Change affects abort or error paths vs. Nominal code paths

- Number of failures required to exercise this code

- Define the operational phases affected

- Indicate whether new or existing code is affect

- Describe recent change activity in the area of code

- Describe other change activity in the area on the OI

- Identify number of affected Principal Functions

- Identify number of mods required for the SCR

- Describe requirements issues and their dispositions

- Describe number of requirements inspections/reinspections (Author Involvement)

- Define the development manpower impact in critical skills

- Define the GPC memory space impacts in code and data space

- Identify CPU performance impacts

- Provide verification impacts (cost, risk)

- Identify required tool modifications

- Additional comments

Any additional FSW Tool risks.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  474	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.9-o

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE:  Downlist Availability Configuration

7.	DESCRIPTION/USE:  The FSW community uses this document to identify what parameters are available for downlist.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required with planned submittal at CI for each OI system.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.9

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This document reports in a single source, information specifying the actual availability of Primary Avionics Software System (PASS) measurements for downlist on a given Operational Increment (OI).

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  This Downlist Availability Configuration document contains two reports - a Requirements by MSID report (in which all non-reconfigurable measurements that are available for downlist are listed) and a Parent/Child Correlation report (in which all non-reconfigurable Parent measurements are listed with their associated child measurement).  Each report is explained in more detail below.

The data in the requirements by MSID report is sorted by measurement number (MSID).  The 4th, 9th, and 10th characters are ignored in the sort.  The following list describes each of the fields within the report.

MSID - Measurement number of the parameter which is available for downlist

Parent - Measurement number of the parent parameter associated with this MSID

Parameter Nomenclature - The nomenclature of the parameter

Type - The data type of the measurement number

Units - The units of the parameter date

“0” 0 If the parameter is of type DISCRETE then the data in this field indicates the meaning of the parameter when it has a value of binary 0

“1” - If the parameter is of type DISCRETE then the data in this field indicates the meaning of the parameter when it has a value of binary 1

Format - D/L format and rate in which the parameter is downlisted

The data in the Parent/Child correlation report is sorted first by parent measurement number (MSID) and then by child MSID.  The 4th, 9th, and 10th characters are ignored in the sort.  The following list describes each of the fields in the report.

DRD CONTINUATION SHEET

TITLE:  Downlist Availability Configuration		DRD NO.:  1.4.3.9-o

DATA TYPE:  3			PAGE:  2/2

____________________________________________________________________________________

13.3.   CONTENTS (continued):

Parent - Measurement number of the parent parameter which is available for downlist

Child MSID - Measurement number of the child parameter associated with the PARENT MSID

Parameter Nomenclature - The nomenclature of the parameter

“0” - The data in this field indicates the meaning of the child parameter when it has a value of binary 0

“1” - The data in this field indicates the meaning of the child parameter when it has a value of binary 1

Format - D/L format and rate in which the parameter is downlisted

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  475	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.9-p

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE:  Space Shuttle Programs PASS Parameter Data Tape Content

7.	DESCRIPTION/USE:  Defines the requirements for the parameters to be included in the PASS Parameter Data Tape (PDT).

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required with planned submittal at CI for each OI system.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.9

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Describes the PASS flight software HAL/S parameters which are required to be included on the Parameter Data Tape (PDT).

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  Specifies only PASS parameters which are on the PDT.  The parameters may apply to the flight software areas of Guidance, Navigation and Control; Systems Management; Vehicle Utilities; and/or System Software (FCOS).  It shall contain as a minimum:

- Purpose - The purpose of this document is to specify the PASS flight software HAL/S parameters which are required to be included on the Parameter Data Tape (PDT).  Parameters are listed in a table in alphabetical order by HAL/S name.

- Scope - This document specifies only PASS parameters which are on the PDT; no other parameters are listed.  The parameters may apply to the flight software areas of Guidance, Navigation and Control; Systems Management; Vehicle Utilities; and/or System Software (FCOS).  Note that only HAL/S name, FSSR name, MSID, and units fields are specified in this document and that the FSSR name, MSID and units fields are optional for all parameters but are included and verified when supplied in the authorizing SCR.

- Applicable Documents - The format of the PDT is defined in JSC 08338 (Memory Integration Plan), Appendix A.

- Table Format - This list is in alphabetical order by HAL/S name.  The lit is in tabular form and includes the following fields:

- HAL – the HAL/S name of the flight software parameter

- FSSR Name – the parameter name as defined by the source principal function

- MSID – the MSID of the parameter as defined by the Shuttle Data Integration Plan measurement and stimulus system

- Units – the units of the parameter

- PDT Parameters - The actual formatted list of parameters contained on the Parameter Data Tape.

DRD CONTINUATION SHEET

TITLE:  Space Shuttle Program PASS Parameter Data		DRD NO.: 1.4.3.9-p

Tape Content

DATA TYPE:  3			PAGE:  2/2

____________________________________________________________________________________

13.4	FORMAT: Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  476	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.10-a

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  MMU Reconfiguration Deliverables

7.	DESCRIPTION/USE:  Shuttle MMU and PASS release deliverables and supporting information to be sent to the various facilities.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.10

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  To provide Shuttle MMU and PASS release deliverables and supporting information that is sent to the various facilities.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  Includes products specified in the Shuttle Avionics Mass Memory Unit Computer Program Integrated Plan (MIP), JSC 08338, as deliverables for each Flight or Special System.

13.4	FORMAT:  Products will be generated in the formats described in the MIP.  The MIP contents are under configuration control by the Shuttle Avionics Software Control Board (SASCB).

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  477	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.10-b

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Level 8 Products

7.	DESCRIPTION/USE:  Level 8 test reports and products for review and analysis use by technical community.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required for each Reconfiguration release

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.10

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Level 8 test reports and products for review and analysis use by technical community.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  Includes products specified in the Flight Software Reconfiguration Performance Test Plan (PTP), USA 005574, as deliverables for each Flight System.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  478	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.10-c

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Monthly PASS Reconfiguration Status Report

7.	DESCRIPTION/USE:  Describes the status and metrics of the PASS flight software reconfiguration and the MMU reconfiguration deliverables.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Products shall be submitted monthly with planned submittal at status meetings.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.10

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Describes the status, schedule, quality, and timeliness of the reconfiguration process.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:

- Flight reconfiguration and issues status

- Reconfiguration schedules

- Process change status

- Reconfiguration product delivery summary information (actual and projected)

- Reconfiguration and level 8 metrics including quantity, timeliness, reconfiguration DR’s and DR detection

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  479	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.10-d

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  MMU Integration Plan (MIP) - JSC 08338

7.	DESCRIPTION/USE:  Defines the Mass Memory Unit related products which are to be delivered for flight and field systems.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.10

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE: Describes the content and format of flight software products for flight and field systems delivered by the FSW reconfiguration contractors.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  Defines the requirements for inputs and outputs for processing and delivery of Mass Memory Unit contents for release to the field sites and use for flight.  Defines the specific product formats and delivery mechanisms.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  480	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.10-e

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Integrated Baseline Control Board (IBCB) Datapack

7.	DESCRIPTION/USE:  Shows the detailed schedules for FSW reconfiguration activities required to generate field and flight system flight software loads.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Weekly

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.10

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Detailed planned and actual schedules for flight software reconfiguration activities and other information related to reconfigured systems and reconfiguration processes.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:

- Detailed planned and actual schedules by flight system

- Flight system designators

- Flight system SCR and DR implementation plans and matrix

- Historical summary of flights

- Reconfiguration process agreements

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  481	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.10-f

3.	DATA TYPE:  4		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Level 8 Performance Test Plan Document

7.	DESCRIPTION/USE:  Documents the test approach, products, and test specifications for FSW reconfiguration verification (Level 8) to be performed on flight system flight software loads.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.10

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The requirements and specifications for testing conducted by the FSW reconfiguration contractors to verify integrated FSW performance and assure product quality and integrity.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:

- Philosophy, Approach, Quality Assurance and Process Control, and Applicable Documents

- Test Nomenclature, Description, Effectivity

- PASS GN&C Verification Test Specifications

- PASS VCS Verification Test Specifications

- MM Load Content Verification Specifications

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  None required.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  482	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.11-a

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  DPS Reports, Monthly Progress

7.	DESCRIPTION/USE:  To summarize all work accomplished during each month of contract performance in a comprehensive narrative report that presents, for information or evaluation purposes, the Contractor’s overall program progress.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  The first initial report should cover a minimum of 1 complete month with a cutoff date on the 30th/31st.  Thereafter, the report should cover 1 complete month with the cutoff date on the 30th/31st.  All reports are due to received by NASA on or before the 10th of the following month.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.11

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  The Contractor’s Monthly Progress Reports shall be in a narrative form, brief, and informal in content.

The Monthly Progress Report shall include, but not limited to, the following areas:

- A quantitative description of overall progress against the program schedule with reasons for significant differences

- Progress of individual major areas of the contract

- Progress of all major end items, description of the significant current discrepancies on problems, proposed corrective action and status

- A discussion of the work to be performed during the next monthly reporting period

- Configuration matrix of current hardware locations

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  483	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.11-b

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  DPS Report, Engineering and Technical Data

7.	DESCRIPTION/USE:  To provide technical information on the contractual effort.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.11

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Contractor shall prepare technical reports which describe the studies, analyses, and results of the specific contractual efforts.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  The individual report shall include, but not be limited to, such technical specialties as theoretical analyses, engineering verifications, current problems and proposed solutions, and conclusions and recommendations.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  484	ISSUE:  BASIC	2.  DRD NO.:  1.4.3.11-c

3.	DATA TYPE:  4		4.  DATE REVISED:

5.  PAGE:  1/1

6.	TITLE:  Simulator Interface Device (SID) Interface Control Document (ICD).

7.	DESCRIPTION/USE:  Establish a means for defining and controlling interface requirements.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter.

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required with submittal due 30 days after change or modification incorporated.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.11

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This Data Requirements Description establishes a requirement for preparation of ICDs which will define the physical and functional interfaces between the SID and co-functioning equipment.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  An ICD depicts physical and functional interface engineering requirements of a subsystem which affects the design control documents, delineating subsystems.  These documents are used as design control documents, delineating subsystem interface engineering data coordination for purposes of:

- establishing and maintaining compatibility between co-functioning subsystems.

- controlling interface designs, thereby preventing changes to system requirements which could affect compatibility with co-functioning systems.

- communicating design decisions and changes to participating activities.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  485	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.11-d

3.	DATA TYPE:  4		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  DPS Acceptance Data Packages

7.	DESCRIPTION/USE:  To document original configuration of hardware and track changes to configuration through repairs and modifications.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.11

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The contractor shall maintain data packages for all flight-like hardware (GPC’s, DEU’s, DU’s)

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  The data packages shall contain, as a minimum:

- As-Build Configuration documentation

- Repair activity

- Modification activity

- Discrepancy Reports generated against the hardware

- Acceptance test data

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  486	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.12-a

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Flight Software Test and Operations Plan - JSC-25392

7.	DESCRIPTION/USE:  This document provides a single source reference for information and procedures related to the Flight Software Test and Operations Board and for providing T&O support at the various support sites.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required to incorporate changes in the Test and Operation Board and support process.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.12

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This document defines how the Flight Software Test and Operations (T&O)  Board controls and how the software contractor supports facility unique configuration changes of formally released Orbiter avionics software used for vehicle checkout, engineering evaluation, payload checkout, crew training, and flight software verification testing.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  This document identifies a method for accomplishing the T&O board and site support processes and also defines the approval process for program notes and waivers.   This document shall include the following:

- Purpose

- Board authority and limitations

- Configuration-control functions

- Personnel support

- Instructions for completing Software Approval Sheets, Maintenance Integration Plan change requests, program notes, and emergency facility patches.

- General and facility unique T&O duties.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  487	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.12-c

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Mission Support Plan

7.	DESCRIPTION/USE:  To describe the software contractor’s approach to providing mission operational support.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Products shall be submitted annually

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.12

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Defines activities of the software contractor in support of Space Shuttle operational missions, including preflight preparation, flight support, and post-flight closeout of any questions or anomalies.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  The mission support plan will define the procedures, communication protocol, personnel requirements, data gathering, response time, facility requirements, console support, contractor facility support and data processing capabilities used during mission support.

The document will discuss in text and through flow charts the definitive processes and capabilities provided by the contractor.  The major areas to be covered will include:

- Support team skills and functions in the Mission Evaluation Room (MER) and in the contractor’s facility

- Coordination and communication procedures

- Data gathering requirements, capabilities and procedures

- Dump and other electronic data processing procedures

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  488	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.12-d

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Mission Operation Support Report

7.	DESCRIPTION/USE:  To describe the contractor’s participation, achievement, and resources expended in real time support of each Shuttle mission operations.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required with planned submittal within 10 working days of all Shuttle flight landings.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.12

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Describes the contractor’s participation, achievement, and resources expended in support of mission operations, as well as other applicable historical data.  A single summary report will be issued to cover all the mission operation support provided for each mission.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  The Mission Operation Support Report shall contain the periods of support for launch, the actual launch and landing times, the Orbiter identifier and name, the mission objectives, major mission milestones and a statement outlining the mission support team activities during the mission.  The report shall list in order all subjects (i.e., CHITS, comments, etc.) that the mission support team was involved with during the flight.  A summary of the hardware and software health will be provided at the end of the report.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  489	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.12-e

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  DR Analysis and Status Reports

7.	DESCRIPTION/USE:  To document an analysis recommendation for DR’s written against the Shuttle Primary Avionics Flight Software.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Product shall be submitted weekly as required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.12

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  For each DR being dispositioned, a complete analysis description containing:

- Technical details of the conditions and failures necessary to cause the problem

- Definition of the exact results and signature of the problem

- Detailed code analysis of the mechanism by which the software performs under the scenario conditions

- Description of all visible user effects

- Analysis of how the problem was missed in the inspection, review, development, and testing process

- Recommendations for closure of the DR and for process changes to avoid similar problems

When requested, a listing of all open DR’s by functional area.  This listing shall include systems affected, probable severity and dispositions.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  490	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.12-f

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Flight Software Program Notes and Waivers Document - JSC 19320

7.	DESCRIPTION/USE:  This publication documents program anomalies to the Primary Avionics Software System (PASS), the Backup Flight System (BFS), the General Purpose Computer (GPC), the Self-Test Program (STP), and the DEU Control Program (DCP) software.

8.	DISTRIBUTION:  As specified in current Program Notes and Waivers document - JSC 19320

9.	INITIAL SUBMISSION:  Two weeks prior to the first flight after contract start

10.	SUBMISSION FREQUENCY:  Updated for each Flight Software Operational Increment and addenda published prior to each Shuttle Flight

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.12

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This document specifically explains currently known anomalies that have been approved by the Test and Operations (T&O) Board and the Shuttle Avionics Software Control Board (SASCB).

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  This document shall consist (but is not all inclusive) of currently known anomalies that have been approved by the Test and Operations (T&O) Board and the Shuttle Avionics Software Control Board (SASCB).  The document shall include the following:

- Introduction

- Cross Reference Dictionary

- Program Notes

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  491	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.12-g

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Program Notes and Waivers

7.	DESCRIPTION/USE:  Used to update the PASS FSW Program Note and Waiver document to describe software operations.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.12

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  There are three types of Program Notes:

- Operations Note – Describes an error discrepancy in a released version of the FSW and provides user level descriptions of the visible affects.

- User Note – Describes the per requirements behavior of the FSW from a user visibility perspective.

- Waiver – Documents a violation of FSW requirements.  A waiver on the requirement not met accompanies an Ops Note.  A waiver may be issued without a companion Ops Note.

13.2	APPLICABLE DOCUMENTS:  JSC 19320

13.3	CONTENTS:  Based on DR closure, the appropriate note and/or waiver is produced, containing a description of the problem, question, or idiosyncrasy along with an avoidance techniques or other User information.

The Program Notes and Waivers are delivered to the T&O Board as individual pages in the form approved by the T&O Board.  They will be published in a Program Notes and Waivers document after receiving Space Shuttle community concurrence through the T&O Board.

13.4	FORMAT:  8 ½ x 11 page size in electronic form using the T&O board defined note templates.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  492	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.12-h

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE:  PASS Flight Software User’s Guide

7.	DESCRIPTION/USE:  This document provides the information necessary to operate and control the PASS FSW.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required with planned submittal at 2 months after CI for each OI system

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.12

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Describes how the flight software is loaded into the flight computers, and how it is used.  Provides the procedural details of interfacing with the program inputs, display outputs, error conditions and messages, and recovery options.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  This document shall contain a compilation of information, procedures, and techniques necessary and useful for the users to interface with the PASS FSW.  Included shall be the following:

Introduction - This section will include general information about the User’s Guide (UG) such as the purpose, scope, applicable documents, and Flight Software (FSW) deliverables.

System - This section of the UG will provide general information about the Primary Avionics Software System (PASS).  It will include a description of the Mass Memory Unit, system initialization and overall operation.

CRT Displays - This UG section will give a description of the interactive user interface to the PASS.  It will describe the hardware used to provide this interface and explain the display interface hierarchy and priorities.  It will provide a description of the display format and define the generic fields.  The various type of displays and their hierarchy will be discusses and a drawing and description of each display available will be included.

Dedicated Displays - In this section of the UG, the definition of dedicated displays will be provided.  A description of the various displays will be included with a drawing where appropriate.  The meaning of the information presented and when it is valid will be delineated.

Switches - This section of the UG will provide a list of all switch functions which are required for the proper functioning of the PASS.  The list will be in tabular format and include information about the switch such as the name, type, where located, when valid, frequency of sensing, identifier, number of states and a definition.

DRD CONTINUATION SHEET

TITLE:  PASS Flight Software User’s Guide		DRD NO.:  1.4.3.12-h

DATA TYPE:  3			PAGE:  2/2

____________________________________________________________________________________

13.3	CONTENTS (continued):

Fault Annunciation and Messages - In this section of the UG, fault detection will be discussed.  The discussion will include types of faults and their classification.  A brief discussion of each class will be included.  A description of the format of each message that may be annunciated will be provided.

Ground/GPC Interfaces - This section will describe the communications between the vehicle and the ground control centers.  Included will be detailed discussions of the launch data bus interface, uplink capabilities and downlist of selected data from the vehicle.

Data Analysis - This section will provide information on the data and tools available to investigate and resolve issues that may arise while working with the PASS.

Appendices - The UG will contain various appendices as deemed necessary to support the main body of the document.  This will include cross reference listings, notes, information on tools and expanded message explanations.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  493	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.12-i

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Mass Memory Patch

7.	DESCRIPTION/USE:  The Mass Memory Patch is used to modify the Flight Software without altering the AP101 memory maps.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.10, 1.4.3.12

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Provides the means of delivering modifications of the flight software to an end user.  The development and delivery of the patch requires a NASA approved Flight Software SCR or DR.

13.2	APPLICABLE DOCUMENTS:  JSC 08338

13.3	CONTENTS:  The patch contents and format are defined in the MMU Integration Plan (MIP)- JSC 08338 (DRD 1.4.3.10-d)

13.4	FORMAT:  The patch format is controlled through the Memory Integration Plan (MIP), JSC document number JSC 08338.  The patch is delivered to NASA in an electronic dataset on the SDF or SPF.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  494	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.13-a

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Software Development Plan (SDP) for the Multifunction Electronic Display Subsystem (MEDS)

7.	DESCRIPTION/USE:  To provide NASA with visibility into the software maintenance process.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Products shall be submitted as authorized by the Contracting Officer’s Technical Representative (COTR), or designated representative.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.13

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This document describes the overall plan for the maintenance of the MEDS software.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  This document shall contain:

- Scope

- Referenced Documents

- Software Development Plan

- Software Engineering

- Verification Testing

- Software Product Evaluations

- Software Configuration Management

- Other Software Development Functions

- Notes

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  495	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.13-d

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  MEDS Software Change Authorization

7.	DESCRIPTION/USE:  Products used to propose detailed changes to the MEDS Flight Software.  Consists of:

- MEDS Flight Software Change Proposal (FCP), used to obtain preliminary customer concurrence for development of software change requests

- MEDS Software Change Request (SCR), used to propose changes to the MEDS flight software requirements

- MEDS Change Request (CR) Risk Assessment Analysis Report, used to assess the risk of changing the existing code to implement the requested change

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required.

11.	REMARKS:

12.	INTERRELATIONSHIP:

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Includes products required to authorize MEDS software requirements changes approved by the customer.

13.2	APPLICABLE DOCUMENTS:  none

13.3	CONTENTS:  Products used to propose detailed changes to the MEDS Flight Software.  Consists of:

- MEDS Flight Software Change Proposal (FCP), used to obtain preliminary customer concurrence for development of software change requests

- MEDS Software Change Request (SCR), used to propose changes to the MEDS flight software requirements

- MEDS Change Request (CR) Risk Assessment Analysis Report, used to assess the risk of changing the existing code to implement the requested change

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  496	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.13-e

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Hardware Dependent Software Segment Specification (HDSSS) for the Multifunction Electronic Display Subsystem (MEDS)

7.	DESCRIPTION/USE:  To provide the functional requirements for the Hardware Dependent Software (HDS).

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Products shall be submitted as authorized by the Contracting Officer’s Technical Representative (COTR), or designated representative. Planned submittal should be scheduled approximately 14 days prior to the SAR.

11.	REMARKS:

12.	INTERRELATIONSHIP:

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This document specifies functional software/firmware requirements for the HDS.  It also specifies the HDS interface requirements with the MEDS application software.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  This document shall contain:

- Scope

- Applicable Documents

- Segment Requirements

- Quality Assurance Provisions

- Preparation for Delivery

- Notes

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  497	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.13-f

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  General Purpose Computer (GPC)/Integrated Display Processor (IDP) Interface Control Document (ICD)

7.	DESCRIPTION/USE:  To describe the MEDS interface to the Space Shuttle GPC and the appropriate Orbiter panel switches and keyboards with the IDP to perform the Man-Machine Crew Interface function of the Space Shuttle Orbiter.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Products shall be submitted as authorized by the Contracting Officer’s Technical Representative (COTR), or designated representative.

11.	REMARKS:

12.	INTERRELATIONSHIP:

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This document addresses the interface requirements between the IDP and the GPC and delineated Orbiter panel switches and the Orbiter keyboard.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  This document shall contain:

- Introduction

- Applicable Documents

- Requirements

- Acronyms and Abbreviations

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  498	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.13-j

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  MEDS Verification Test Readiness Review (TRR) Briefing

7.	DESCRIPTION/USE:  To provide a description of the development completeness and verification readiness of the MEDS software to assure the customer that the software was developed per the requirements and is ready for verification testing.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Products shall be submitted as authorized by the Contracting Officer’s Technical Representative (COTR), or designated representative. Planned submittals should be scheduled approximately 1 day prior to the start of verification testing.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.13

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The MEDS TRR briefing describes the development work completed, the verification work to be performed, and confirms that the software is ready for verification testing.

13.2	APPLICABLE DOCUMENTS:  none

13.3	CONTENTS:  This briefing package shall contain:

- Development activities

- Verification activities

- SQE Status

- Schedule

- Open Items

- SPCR/SCR/DR Cross refrence

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  499	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.13-k

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Software Requirements Specifications (SRS) for the Multifunction Electronic Display Subsystem (MEDS)

7.	DESCRIPTION/USE:  To document the engineering requirements imposed on the software.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Products shall be submitted as authorized by the Contracting Officer’s Technical Representative (COTR), or designated representative. Planned submittals should be scheduled approximately 14 days prior to the SAR.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.13

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  These documents establish the requirements for the MEDS software.

13.2	APPLICABLE DOCUMENTS:  None.

13.3	CONTENTS:  This document shall contain:

- Scope

- Applicable Documents

- Engineering Requirements

- IDP Software

- IDP-BSL

- MDUF Software/UDI

- ADCF

- MTS

- MEDS Critical Tools

- Verification Requirements

- Preparation of Delivery

- Notes

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  500	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.13-l

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Interface Requirements/Design Document (IRDD) for the Multifunction Display Unit Function (MDUF) of the Multifunction Electronic Display Subsystem (MEDS)

7.	DESCRIPTION/USE:  To establish the interface requirements and design for the Multifunction Display Unit Function (MDUF) which includes the MDUF software and MDUF firmware.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Products shall be submitted as authorized by the Contracting Officer’s Technical Representative (COTR), or designated representative. Planned submittals should be scheduled approximately 14 days prior to the MDUF SAR.

11.	REMARKS:

12.	INTERRELATIONSHIP:

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This document establishes the interface requirements and design for the Multifunction Display Unit Function (MDUF) which includes the MDUF software and MDUF firmware.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  This document shall contain:

- Scope

- Referenced Documents

- Interface Design

- Notes

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  501	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.13-m

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Interface Requirements Specification (IRS) for the Analog-to-Digital Converter (ADC) of the Multifunction Electronics Display Subsystem (MEDS)

7.	DESCRIPTION/USE:  To define the interface requirements for the ADC firmware.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Products shall be submitted as authorized by the Contracting Officer’s Technical Representative (COTR), or designated representative. Planned submittals should be scheduled approximately 14 days prior to the ADC Firmware SAR.

11.	REMARKS:

12.	INTERRELATIONSHIP:

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This specification provides the interface requirements for the ADC firmware.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  This document shall contain:

- Scope

- Applicable Documents

- Interface Specification

- Quality Assurance

- Preparation for Delivery

- Notes

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  502	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.13-n

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Interface Design Document (IDD) for the Analog-to-Digital Converter (ADC) of the Multifunction Electronic Display Subsystem (MEDS).

7.	DESCRIPTION/USE:  To describe the interface design for the ADC firmware.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Products shall be submitted as authorized by the Contracting Officer’s Technical Representative (COTR), or designated representative. Planned submittals should be scheduled approximately 60 days after the ADC Firmware SAR.

11.	REMARKS:

12.	INTERRELATIONSHIP:

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This document describes the interface design of the ADC firmware.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  This document shall contain:

- Scope

- Applicable Documents

- Interface Design

- Notes

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  503	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.13-o

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Software Design Documents (SDD) for the Multifunction Electronic Display Subsystem (MEDS)

7.	DESCRIPTION/USE:  To establish the software design of the MEDS software.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Products shall be submitted as authorized by the Contracting Officer’s Technical Representative (COTR), or designated representative. Planned submittals should be scheduled approximately 60 days after the SAR.

11.	REMARKS:

12.	INTERRELATIONSHIP:

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  These documents establish the software design of the MEDS software.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  This document shall contain:

- Scope

- Referenced Documents

- Preliminary Design

- Detailed Design

- IDP Software

- IDP-BSL

- MDUF Software/UDI

- ADCF

- MTS

- CSCI Data

- CSCI Data Files

- Requirements Traceability

- Notes

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  504	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.13-p

3.	DATA TYPE:  4		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Software Programmers Manuals for the Multifunction Electronic Display Subsystem (MEDS)

7.	DESCRIPTION/USE:  To aid in the modifying and testing of the MEDS software.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Products shall be submitted as requested by the Contracting Officer’s Technical Representative (COTR), or designated representative.

11.	REMARKS:

12.	INTERRELATIONSHIP:

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  These documents describe the organization and techniques used to modify and test changes to the MEDS software.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  This document shall contain:

- Scope

- Referenced Documents

- Software Programming Environment

- Programming Information

- IDP Software

- IDP-BSL

- MDUF Software/UDI

- ADCF

- Notes

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  505	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.13-q

3.	DATA TYPE:  4		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Software Development Folders (SDFs) for the Multifunction Electronic Display Subsystem (MEDS).

7.	DESCRIPTION/USE:

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As requested.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.13

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  These documents provide a repository for information the Flight Software developers need to maintain the FSW (e.g., current requirements, code design, schedules, notes, etc.).

13.2	APPLICABLE DOCUMENTS:  None.

13.3	CONTENTS:  This document shall contain:

- Design considerations and constraints

- IDP Software

- IDP-BSL

- MDUF Software/UDI

- ADCF

- MEDS Critical Tools

- Design documentation and data

- Schedule and status information

- Test requirements and responsibilities

- Test cases, procedures, and results

13.4	FORMAT:  Contractor format.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  506	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.13-r

3.	DATA TYPE:  1		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  MEDS Release Authorization Signature Sheet (RASS)

7.	DESCRIPTION/USE:  The Release Authorization Signature Sheet (RASS) provides authorization for the MEDS flight software to be released.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required for each MEDS flight software increment and in support of each flight.

11.	REMARKS:

12.	INTERRELATIONSHIP:

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Release Authorization Signature Sheet (RASS) provides authorization for the MEDS flight software to be released. This sheet must be approved by the chairman of the SASCB prior to the software being released.

13.2	APPLICABLE DOCUMENTS:  none

13.3	CONTENTS:  The RASS shall contain:

- Product identification

- Purpose and description

- List of facilities authorized to use the software

- Any restrictions place on the release

- Description of the products contained in the release

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  507	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.13-s

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Software Test Description (STD) for the Multifunction Electronic Display Subsystem (MEDS)

7.	DESCRIPTION/USE:  To establish the test cases and procedures to be used for verification of the MEDS software releases.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Products shall be submitted as authorized by the Contracting Officer’s Technical Representative (COTR), or designated representative, with baseline prior to the Test Readiness Review (TRR) and delivery no later than 2 weeks prior to the SAR.

11.	REMARKS:

12.	INTERRELATIONSHIP:

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  These documents establish the test cases and test procedures for the MEDS software which are necessary to perform Verification tests.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  This document shall contain:

- Scope

- Referenced Documents

- Verification Test Preparations

- Verification Test Descriptions

- IDP Software

- IDP-BSL

- MDUF Software/UDI

- ADCF

- Notes

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  508	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.13-t

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Software Test Reports (STR) for the Multifunction Electronic Display Subsystem (MEDS)

7.	DESCRIPTION/USE:  To provide documentation of the test results of the verification tests performed on the MEDS software.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Products shall be submitted as authorized by the Contracting Officer’s Technical Representative (COTR), or designated representative, with planned delivery no latter than one week prior to the SAR.

11.	REMARKS:

12.	INTERRELATIONSHIP:

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This document provides a record of the verification tests performed on the MEDS software.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  This document shall contain:

- Scope

- Referenced Documents

- Overview of Test Results

- Detailed Test Results

- IDP Software

- IDP-BSL

- MDUF Software/UDI

- ADCF

- Test Log

- Notes

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  509	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.13-u

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  MEDS Software Version Increment Deliverables

7.	DESCRIPTION/USE:  To provide MEDS Flight Software and support tools utilized to fly and support Shuttle missions.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Products shall be submitted as authorized by the Contracting Officer’s Technical Representative (COTR), or designated representative, with planned delivery at the SAR.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.13

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The MEDS Software Version Increment deliverables consist of the files necessary for the MEDS flight software and support tools as utilized to fly and support shuttle missions.

13.2	APPLICABLE DOCUMENTS:  none

13.3	CONTENTS:  The MEDS Software Version Increment deliverables include:

- MEDS flight software files

- IDP Software

- IDP-BSL

- MDUF Software

- MDU UDI

- ADCF

- MEDS support software files

- IDP Support Software

- MTS

- MTS Support Software

- MDUF FQT

- MOM

- AFTS

- Portable Loader Software

- Flight software documentation

- Support Tools documentation

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  510	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.13-v

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Version Description Documents for the Multifunction Electronic Display Subsystem (MEDS)

7.	DESCRIPTION/USE:  To provide the configuration data required to support software delivery to using sites.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Products shall be submitted as authorized by the Contracting Officer’s Technical Representative (COTR), or designated representative, with planned submittal with each MEDS software deliverable.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.13

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  These documents describe the configuration status accounting that identifies the as-built configuration of the software.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  This document shall contain:

- Scope:  identifies this document and its relationship to the system.

- Referenced Documents: identifies all documents referenced in this document.

- Version Description: describes the contents, revision, date, delivery instructions, media description, changes, and installation instructions.

- IDP Software

- IDP-BSL

- MDUF Software

- MDU UDI

- ADCF

- MTS

- MTS Support Software

- IDP Support Software

- MDUF FQT

- MOM

- AFTS

- Portable Loader Software

- Notes:  contains general information that aids in understanding this document, including a list of acronyms used within this document.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  511	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.13-w

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Software Acceptance Review (SAR) Briefing

7.	DESCRIPTION/USE:  To provide a description of the development and verification of the MEDS software to assure the customer that the software was developed per the requirements and is ready to support Shuttle missions.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Products shall be submitted as authorized by the Contracting Officer’s Technical Representative (COTR), or designated representative, with planned submittal at the SAR.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.13

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The MEDS SAR briefing describes the development process, the verification process and results, and verification that the software is ready to support Shuttle missions.

13.2	APPLICABLE DOCUMENTS:  none

13.3	CONTENTS:  This briefing package shall cover:

- Schedule

- Notes and Waivers

- Verification

- Open Items

- Performance Metrics

- Quality Metrics

- MEDS software tools

- Conclusion

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  512	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.13-x

3.	DATA TYPE:  4		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  User’s Manual for the Hardware Dependent Executive (HDX) Support Utilities of the Multifunction Electronic Display Subsystem (MEDS)

7.	DESCRIPTION/USE:  To describe the user interface and execution of the HDX Support Utilities (HSU).

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As requested.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.13

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This document contains descriptions of the user interface and execution of the HSU in terms of its function, performance, and external interface capabilities.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  This document shall contain:

- Introduction

- General Description

- Utility Descriptions

- Notes

- Index

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  513	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.13-y

3.	DATA TYPE:  4		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  MDU Object Manipulator (MOM) User’s Guide

7.	DESCRIPTION/USE:  To describe the user interface and execution of the MOM.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Products shall be submitted as requested by the Contracting Officer’s Technical Representative (COTR), or designated representative.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.13

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This document contains descriptions of the user interface, commands, and execution of the MOM in terms of its function, performance, and external interface capabilities.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  This document shall contain descriptions of:

- Startup

- Keyboard Inputs

- Script Files

- Data Manipulation and Flow Control

- Graphics Commands

- General Notes on Graphics Templates

- MOM Editor

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  514	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.13-z

3.	DATA TYPE:  4		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  MEDS Software Standards and Procedures Manual (SSPM)

7.	DESCRIPTION/USE:  To document MEDS tasks and duties, including procedures, checklists, and general information for all areas of the MEDS Project.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Products shall be submitted as requested by the Contracting Officer’s Technical Representative (COTR), or designated representative.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.13

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The SSPM contains standard and procedures used during the development of all Computer Software Configuration Items (CSCIs) developed.

13.2	APPLICABLE DOCUMENTS:  none

13.3	CONTENTS:  The SSPM contains procedures, checklists, forms, and general information used to develop CSCIs for the MEDS.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  515	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.14-a

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  MEDS Software Discrepancy Resolution Authorization

7.	DESCRIPTION/USE:  Consists of:

- MEDS Software Discrepancy Report (DR), used to document MEDS software issues

- MEDS Software Discrepancy Report (DR) Management Form, used to provide the rationale for selecting the appropriate disposition on a DR.

- As required MEDS Waiver, used to describe anomalous behavior of the MEDS flight software that is in violation of the software requirements but will be flown anyway

- As required MEDS Note, used to describe anomalous idiosyncrasies of the MEDS flight software observable by the crew, by the ground flight controllers, or from the analysis of data dumped during a flight.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required.

11.	REMARKS:

12.	INTERRELATIONSHIP:  1.4.3.14

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Includes products used by the Shuttle Avionics Software Control Board (SASCB) to authorize discrepancy resolutions against the MEDS flight software and critical tools.

13.2	APPLICABLE DOCUMENTS:  none.

13.3	CONTENTS:

- MEDS Software Discrepancy Report (DR)

- MEDS Software Discrepancy Report (DR) Management Form

- MEDS Waiver

- MEDS Note

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  516	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.14-b

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  MEDS Software Interim Release Deliverables

7.	DESCRIPTION/USE:  To formally release MEDS software developed to satisfy testing, training, and mission objectives in the laboratory environment.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.14

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The MEDS Software Interim Release deliverables consist of the files necessary for the use of the interim release for testing, training, and mission objectives in the laboratory environment.

13.2	APPLICABLE DOCUMENTS:  none

13.3	CONTENTS:  The MEDS Software Interim Release deliverables include:

- MEDS flight software files

- IDP Software

- MDUF Software

- Portable Loader Software

- Version Description Document

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  517	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.15-a

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  PC-Decom Software Delivery Requirements

7.	DESCRIPTION/USE:  Describes the expected deliveries and schedules for PC-Decom software deliverables.

8.	DISTRIBUTION:  Per Contracting Officer’s letter.

9.	INITIAL SUBMISSION:  Assumption of an ongoing requirement; no break in existing submission schedule.

10.	SUBMISSION FREQUENCY:  Submission of products shall be divided into the following categories:

- System Releases: Release schedules will be specified in and approved by the POCCB.

- Configurables: First use of PC-Decom software following release of FSW Operational Increment as well as required by changes in downlist specifications after the OI is released.

- Support Program Releases: Release schedules will be specified in and approved by the POCCB.

- Customer Support: As required.

11.	REMARKS:  N/A

12.	INTERRELATIONSHIP:  N/A

13.	DATA PREPARATION INFORMATION:  N/A

13.1	SCOPE:  Covers all PC-Decom software development and maintenance

13.2	APPLICABLE DOCUMENTS:  Payload and General Support Computer

(PGSC) Interface Definition Document

Shuttle Data Integration Plan (DIP), JSC-18206,

Vol. III

13.3	DATA/PROGRAM CONTENTS:

- System Releases: New versions of PC-Decom software delivery contents and delivery dates shall be approved at the POCCB.  Documentation delivered shall be consistent with expectations of Original Equipment Manufacturer (OEM) program deliveries.

- Configurables : Delivery contents and delivery dates shall coincide with requirements for use configurables on first PGSC training load.  Contents for this delivery shall only consist of data (no program code).

- Support Program Releases: New or re-released support program contents and delivery dates shall be approved at the POCCB.  Documentation delivered shall be consistent with expectations of Original Equipment Manufacturer (OEM) program deliveries.

- Customer Support: As required.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  518	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.16-a

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE:  Data Reconfiguration Deliverables

7.	DESCRIPTION/USE:  To reconfigure various Shuttle facilities and flight software for each mission.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required for each flight

11.	REMARKS:  Data content for the reconfiguration database is controlled by Data Change Request (DCR's) approved by NASA.  Deliverable products are sent to external organizations for each mission.

12.	INTERRELATIONSHIP:  SOW 1.4.3.16, 1.4.3.1, 1.4.3.3

13.0	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The FSW data reconfiguration products required for STS mission reconfiguration.

13.2	APPLICABLE DOCUMENTS:

NSTS-21000-A04	Standard Integration Plan Annex 4, Command and Data (C&D) Requirements

JSC--10784	Space Shuttle Telemetered and Recorded Data Format Requirements

JSC-18206	Shuttle Data Integration Plan(DIP) Volumes I and III

JSC-22438	STS Calibration Handling Handbook

JSC-20201	Operational Shuttle Data Reconfiguration Plan (OSDR)

Volume I	OSDR Plan and Procedures

Volume II	Space Transportation Automated Reconfiguration (STAR) Data Collection and

Integration Procedures

Volume III	Measurement and Stimuli (MAST II) Data Collection and Integration User's Guide

JSC-08338	Shuttle Avionics MASS Memory Computer Program Integration Plan (MIP)

SS-P-002-580	Space Shuttle Computer Program Development Specifications (CPDS)

Functional Level Requirements, Systems Management

13.3	CONTENTS:  The categories include:

- Level C Datasets (LVLC DS): Reconfigurable SM/PM FSW data requirements formatted for input to the PASS and BFS preprocessors

- Channelization File (CHANFILE): OI, PDI and PL buss channelization used in the generation of Level C datasets

- Telemetry Format Load (TFL): Micro code that executes within the PCMMU Formatters and extracts data for transmission to end ground facilities

- Decommutation Format Load (DFL): Micro code that executes within a PDI decom for decommutation of payload data streams

- Fetch Point Load (FPL): Micro code that executes within the FPM to ensure access to all PDI toggle buffer data.

- Payload Dataset (PDS): Four files for each payload unit containing all payload hardware and software measurements as well as onboard, uplink and buildable commands

DRD CONTINUATION SHEET

TITLE:  Data Reconfiguration Deliverables		DRD NO.:  1.4.3.16-a

DATA TYPE:  3			PAGE:  2/2

____________________________________________________________________________________

13.3	CONTENTS (continued):

- Shuttle Dataset (SDS) (also known as the Shuttle Data Tape): Seven files that contain attributes of all valid flight measurements such as channelization, telemetry loading, calibration, real time and multiple real time commands valid for the flight

- Telemetry Descriptor Dataset (TDS): Four files that contain all PSP configuration messages, all defined telemetry configurations and each individual format structure

- Prestored Command Data (PCD): The set of prestored commands

- Master Measurement Listing (MML): A subset of data attributes for applicable MSIDs

All deliverable products must be accompanied with appropriate descriptions and release authorization as shown in the Operational Shuttle Data Reconfiguration Plan, JSC-20201 DRD 1.4.3.16-f.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required, by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  519	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.16-b

3.	DATA TYPE:  4		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Reconfiguration Tools Requirements Documents

7.	DESCRIPTION/USE:  Defines the requirements and specifications for the Reconfiguration Tools used to perform the Shuttle Reconfiguration processes.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required with approved changes.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.16

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The requirements documents for the Reconfiguration Tools used for the Shuttle Reconfiguration processes.

13.2	APPLICABLE DOCUMENTS:

Support Requests (SRs) authorizing changes to these requirements.

Flight Software Applications CCP Controlled Tools Software Inventory  (DRD-1.4.3.16-C)

13.3	CONTENTS:  These documents specific software requirements.  The individual Requirements Documents are defined in the Flight Software Applications CCP Controlled Tools Software Inventory.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  520	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.16-c

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Flight Software Applications CCP Controlled Tools Software Inventory

7.	DESCRIPTION/USE:  An inventory and brief description of the CCP controlled Flight Software Application Tools (FSWAT) which are used to update and verify the data used to generate flight-to-flight reconfiguration products for the Space Shuttle Transportation System.

8.	DISTRIBUTION:  Per Contracting Officer’s Letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required with approved changes.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.16

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The inventory defines the Reconfiguration Application Systems Software necessary to support Data Reconfiguration for Shuttle flight.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  Each tool will be identified and will include the following information:  a brief description, applicable computer system, language the tool is written in, number of source lines of code (SLOCS), users of the tool, and identification of reference documentation (requirements, design, users guide).

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by PCN’s or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  521	ISSUE:  basic	2.	DRD NO.:  1.4.3.16-d

3.	DATA TYPE:  1		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Orbiter Command and Data Annex

7.	DESCRIPTION/USE:  This document defines and documents the Shuttle payload command and data software requirements for use by Mission Operations Directorate, the payload customer, and the flight software community.

8.	DISTRIBUTION:  Per contracting officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required for each flight

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.16

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This document defines the shuttle payload command and data software requirements provided by the payload customer and JSC payload operations personnel.  These requirements shall be provided in accordance with NSTS-21000-A04 Standard Integration Plan (SIP) Annex No. 4 Command and Data Requirements.

13.2	APPLICABLE DOCUMENTS:

NSTS 21000-A04	SIP Annex No. 4 Command and Data Requirements

13.3	CONTENTS:  This document shall contain the command and data annex tables as reflected in section 2.0 of appendix F of NSTS-21000-A04, SIP Annex No. 4 Command and Data Requirements as applicable to the Payload.

13.4	FORMAT:  To be prepared in accordance with NSTS-21000-A04, SIP Annex No. 4 Command and Data Requirements.

13.5	MAINTENANCE:  Changes will be updated as required by page change notice (PCNs) or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  522	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.16-e

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  SM/PM Level C Functional Subsystem Requirements (FSR)

7.	DESCRIPTION/USE:  To document the detailed Level C software reconfiguration data for all shuttle orbiter and payload systems.

8.	DISTRIBUTION:  Per Contracting Officer's letter.

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As needed and as required for each flight

11.	REMARKS:  Data Content is controlled by Data Change Requests (DCRs) approved by NASA.

12.	INTERRELATIONSHIP:  SOW 1.4.3.16

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  These documents define the payload and SM Level C data used in the Flight Software Reconfiguration Process.

13.2	APPLICABLE DOCUMENTS:

SS-P-0002-580  SM Level B Computer Program Development Specification (CPDS), Volume V, 		                           Book 8

JSC-18206  Shuttle Data Integration Plan Volume III

NSTS-21000-A04  Standard Integration Plan Annex No. 4 Command and Data Requirements

13.3	CONTENTS:

- Systems Management Level C Flight Software Requirements (FSR) JSC-19590

Contains the detailed Level C SM reconfiguration data for all shuttle orbiter systems

- Payload Management Level C Flight Software Requirements (FSR) JSC-19478 (delivered for each flight)

Contains the detailed Level C payload and mission dependant RMS FSW requirements

Sections 1-4 generic information (delivered as needed)

Sections 5-8 flight specific information (delivered for each flight)

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by page change notice (PCN's) or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  523	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.16-f

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Operational Shuttle Data Reconfiguration Plan (OSDR) (JSC-20201)

7.	DESCRIPTION/USE:  To establish the plans and procedures for using the STAR and MAST II systems to accomplish the reconfiguration process.

8.	DISTRIBUTION:  Per Contracting Officer's letter.

9.	INITIAL SUBMISSION:  Consistent with the ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Reviewed yearly, updated as required.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.16

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  These documents define plans and procedures used by the Reconfiguration process to generate products for STS mission reconfiguration.

13.2	APPLICABLE DOCUMENTS:

JSC-18206	Shuttle Data Integration Plan Volumes I and III

13.3	CONTENTS:

- Volume I OSDR Plan

- Functions, interfaces, and Operational procedures

- Organizational responsibilities for collection, integration, production, and release

- Volume II  STAR Data Collection and Integration Procedures

- Procedures for Payload, Vehicle command, Telemetry, and Calibration

- Volume III  MAST II Data Collection and Integration User’s Guide

- Operational procedures

- Data base structure/operation

- Validation and verification tools

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by page change notice (PCNs) or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  524	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.16-g

3.	DATA TYPE:  1		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Standard Integration Plan Annex No. 4 Command and Data Requirements (NSTS-21000-A04)

7.	DESCRIPTION/USE:  To define the format and content of the payload data required for Space Shuttle Program elements to integrate a payload into the flight and ground operations. This document is also known as the “generic blank book”.

8.	DISTRIBUTION:  Per Contracting Officer's letter.

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Reviewed yearly, updated as required.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.16

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This document is used by the payload customer to define the payload requirements used by the FSW Data Reconfiguration process to generate products for STS mission reconfiguration.

13.2	APPLICABLE DOCUMENTS:

NSTS 07700 Vol XIV	Space Shuttle System Payload Accommodations

ICD 2-19001	Shuttle Orbiter/Cargo Standard Interfaces

NSTS 21063-POC-CAP	POCC Capabilities Document

SS-P-002-580	Space Shuttle Computer Program Development Specifications (CPDS) 			Functional Level Requirements, Systems Management

SS-P-002-140	Space Shuttle Computer Program Development Specifications (CPDS) 			Downlist/Uplink Software Requirements

JSC-18206	Shuttle Data Integration Plan Volume III

13.3	CONTENTS:

- Data Submission Requirements

- Requirements Integration

- Telemetry Standards

- Payload Measurement/Stimulus Identification Format

- Payload Data Tape Description

- Data element descriptions and values

- Cross Reference Tables

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by page change notice (PCNs) or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  525	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.16-h

3.	DATA TYPE:  1		4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE:  Shuttle Data Integration Plan (DIP) (JSC-18206)

7.	DESCRIPTION/USE:  To define responsibilities, release control, and deliverable products from the Measurement and Stimuli (MAST) and Space Transportation Automated Reconfiguration (STAR) data base systems to support Space Transportation System (STS) operational flight planning and implementation.

8.	DISTRIBUTION:  Per Contracting Officer's letter.

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Reviewed yearly, updated as required.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.16

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  These documents define procedures, formats, and controls used by the FSW Data Reconfiguration process to generate products for STS mission reconfiguration.

13.2	APPLICABLE DOCUMENTS:

JSC-20201	Operational Shuttle Data Reconfiguration

Volume II	Space Transportation Automated Reconfiguration (STAR) Data 				Collection and Integration Procedures

Volume III	Measurement and Stimuli (MAST) Data Collection and Integration User's 		Guide

JSC-08338	Shuttle Avionics MASS Memory Computer Program Integration Plan 			(MIP)

SS-P-002-580	Space Shuttle Computer Program Development Specifications (CPDS) 			Functional Level Requirements, Systems Management

SS-P-002-140	Space Shuttle Computer Program Development Specifications (CPDS)    		Downlist/Uplink Software Requirements

NSTS-21000-A04	Standard Integration Plan Annex No. 4 Command and Data 				Requirements (blank book)

13.3	CONTENTS:

Volume 1 Procedures and Responsibilities

- Responsibilities

- Version and Release Definitions

- Configuration Control

- Data Test and Operations Board

- Release logistics and authorization

- Product labeling and Identification

Volume 3 MAST II/STAR Deliverable Products

- Data Management Concepts

- Description of Data Group Identifiers, Units and categories, and Data Elements

- Data Element Values

- Product Descriptions

DRD CONTINUATION SHEET

TITLE:  Shuttle Data Integration Plan (DIP) (JSC-18206)		DRD NO.:  1.4.3.16-h

DATA TYPE:  1			PAGE:  2/2

____________________________________________________________________________________

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by page change notice (PCNs) or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  526	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.17-a

3.	DATA TYPE:  2/3/4		4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE:  SAIL Product Handbook and Product Glossary

7.	DESCRIPTION/USE:  To define the content and delivery requirements of each SAIL test and documentation product.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC

10.	SUBMISSION FREQUENCY:  Annual review with NASA and updates as agreed to to keep documentation current with procedures, products, and customer list.  Products and deliverables will be in consonance with the existing schedules.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.17

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The SAIL Product Handbook product glossary provides detailed product definitions including use, types, government furnished data, and delivery requirements for each SAIL product and deliverable.

13.2	APPLICABLE DOCUMENTS:

JSC 08663, Volume 1 	SAIL Project Plan

JSC 08663, Volume 2	SAIL Configuration Management Plan

JSC 08663, Volume 3 	SAIL Operations Management Plan

JSC 08663, Volume 4 	SAIL Safety, Reliability and Quality Assurance Support Plan

JSC 08663, Volume 5 	SAIL Integrated Logistics Support Plan

USA000597       	SAIL Master Upgrade Plan

USA002190             	SAIL Flight Hardware/Software Mission Report

USA000275             	SAIL MMES Configuration Definition Document

USA000276             	SAIL MMES Configuration Definition Document

USA000277             	SAIL MMES Configuration Definition Document

USA000278             	SAIL MMES Configuration Definition Document

SAIL Laboratory Upgrade Requirements

SAIL Status for Bi-Weekly Shuttle Avionics Software Control Board

SAIL Test Requests

SAIL Process Flows

SAIL Flight Software Technical and Management Review

SAIL Configuration Control Panel Meeting Minutes

SAIL Software/Math Model Requirements

SAIL Standard Operating Procedures

SAIL Technical Reports

SAIL Data Products

SAIL Accomplishments Data Base

SAIL Test Control Documentation

SAIL Test and Implementation Plans

DRD CONTINUATION SHEET

TITLE:  SAIL Product Handbook and Product Glossary		DRD NO.:  1.4.3.17-a

DATA TYPE:  2/3/4			PAGE:  2/2

____________________________________________________________________________________

13.2	APPLICABLE DOCUMENTS (continued):

SAIL Mission Support Plan

SAIL Software Readiness Review

SAIL 72-Hour Schedule

13.3	CONTENTS:  The SAIL product handbook and glossary shall include the functional areas of  SAIL flight system and laboratory, logistics at JSC SAIL, other NASA field centers,  data/procedures/processes pertaining to use/operation and upkeep/maintenance of laboratory elements and flight system hardware and software, safety, reliability, etc.

DATA TYPE 2 deliverables shall include the following:

- The 5 NASA SAIL Management volumes -

Volume 1	SAIL Project Plan

Volume 2	SAIL Configuration Management Plan

Volume 3	SAIL Operations Management Plan

Volume 4	SAIL Safety, Reliability and Quality Assurance Support Plan

Volume 5	SAIL Integrated Logistics Support Plan

- The SAIL Master Upgrade Plan which defines the laboratory element upgrade plan for replacement of worn/aged equipment replacements, new or upgraded equipment or capability developments, etc.

- SAIL Test and Implementation Plans

- SAIL Laboratory Upgrade Requirements

DATA TYPE 3 deliverables shall include the following:

- SAIL Fight Software Technical Management Reviews

- SAIL Software and Math Model Requirements

- SAIL Standard Operating Procedures

- SAIL Accomplishments Data Base

- SAIL Status for Bi-Weekly Shuttle Avionics Software Control Board

- SAIL Mission Support Plan

- SAIL Software Readiness Review

- SAIL Test Requests

- SAIL MMES Configuration Definition Document

DATA TYPE 4 deliverables shall include the following:

- SAIL Process Flows

- SAIL Technical Reports

- SAIL Data Products

- SAIL Configuration Control Panel Meeting Minutes

- SAIL Test Control Documentation such as Test Preparation Sheets, Test and Checkout Procedures, Interim Discrepancy Reports, Discrepancy Reports, Test Constraints Reviews, etc.

- SAIL 72-Hour Schedule

- SAIL Flight Hardware/Software Mission Reports

13.4	FORMAT:  Contractor format is acceptable.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  527	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.18-a

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  MAGRS-3S Link Certification Package

7.	DESCRIPTION/USE:  Briefing package will provide a summary of changes and verification results.  Package will discuss open issues and a recommendation for field use of MAGRS-3S production link.  The Certification package serves as basis for the flight Release Authorization Signature Sheet (RASS).

8.	DISTRIBUTION:  Per Contracting Officer’s letter.

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Products shall be submitted as authorized by the Contracting Officer's Technical Representative (COTR), or designated representative, with planned submittal  prior to the Software Readiness Review (SRR) of the first flight of a new Link.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.18

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  Package shall consist of summary of link changes and verification results.  Package will list any open issues with technical recommendations.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  N/A.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  528	ISSUE:  BASIC		2.	DRD NO.:  1.4.3.18-b

3.	DATA TYPE:  3			4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  MAGRS-3S Interface Control Document

7.	DESCRIPTION/USE:  The MAGRS-3S Serial Input/Output Interface Control Document specifies the interface requirements between the MAGRS-3S Line Replaceable Unit and the Orbiter Avionics system.  The document is under the control of the SASCB.

8.	DISTRIBUTION:  Per Contracting Officer’s letter.

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Products shall be submitted as authorized by the Contracting Officer's Technical Representative (COTR), or designated representative, with submittals planned as required.  If changed, submittal will occur at the earlier of the following (a) within 12 weeks of completion of functional qualification of the new production release or (b) prior to SRR of the first flight.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.18

13.	DATA PREPARATION INFORMATION:  Vendor Format.

13.1	SCOPE:  Limited to avionics interface between MAGRS-3S and Orbiter Avionics suite.

13.2	APPLICABLE DOCUMENTS:

- MAGRS-3S Software Design Requirements Document

- Three String GPS System Requirements Document

- FSSRs

- BFS PRDs

13.3	CONTENTS:  Specification of interface, including data messages, between MAGRS-3S and Orbiter Avionics and Data Processing system.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  529	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.18-c

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  MAGRS-3S Software Design Requirements

7.	DESCRIPTION/USE:  The MAGRS-3S Software Design Requirements specify changes made to adapt the Rockwell Collins Miniaturized Airborne GPS Receiver for Space Shuttle Program (SSP) use.  The MAGRS-3S Software Design Requirements, along with the Rockwell Collins MAGR SDR, form the total specification set for the MAGRS-3S receiver.

8.	DISTRIBUTION:  Per Contracting Officer’s letter.

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Products shall be submitted as authorized by the Contracting Officer's Technical Representative (COTR), or designated representative, with submittals planned as required.  If changed, submittal will occur at the earlier of the following (a) within 12 weeks of completion of functional qualification of the new production release or (b) prior to SRR of the first flight.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.18

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Documents only contain modifications required to adapt the MAGR for the SSP.

13.2	APPLICABLE DOCUMENTS:

- Rockwell Collins MAGR Software Design Requirements Document

- Three String GPS System Requirements Document

13.3	CONTENTS:  Documents contain, at a minimum

- Scope

- Applicable Documents

- Functional Requirements

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  As required.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  530	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.18-d

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  MAGRS-3S SASCB Discrepancy Report (DR) Management Forms

7.	DESCRIPTION/USE:  MAGRS-3S SASCB Discrepancy Report Management Forms are used to disposition for SASCB Discrepancy Reports written against MAGRS-3S software.

8.	DISTRIBUTION:  Per Contracting Officer’s letter.

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required to support SSP program schedules.

11.	REMARKS:  DRD also covers analysis of Discrepancy Reports required to arrive at a recommended disposition of DRs.  DRs shall be processed in accordance with SASCB Living SCR 89052.

12.	INTERRELATIONSHIP:  SOW 1.4.3.18.

13.	DATA PREPARATION INFORMATION:  DR Management forms shall be prepared and reviewed in accordance with SASCB SCR 89052 (SASCB DR Procedures).

13.1	SCOPE:  Limited to discrepant conditions or conditions requiring a User Note.

13.2	APPLICABLE DOCUMENTS:

MAGRS-3S 	Software Design Requirements

MAGRS-3S 	Interface Control Document

MAGRS-3S 	Program Notes and Waivers

13.3	CONTENTS:  As specified in SASCB Living SCR 89052.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Maintenance of the document will be performed in accordance with the process document SASCB SCR 89052.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  531	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.18-e

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  MAGRS-3S Program Notes and Waivers

7.	DESCRIPTION/USE:  If a SASCB Discrepancy Report is dispositioned requiring either a requirement waiver or user note, a program note and/or waiver is required to document the condition.

8.	DISTRIBUTION:  Per Contracting Officer’s letter.

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required, to support Space Shuttle Program schedules.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.3.18

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  MAGRS-3S Discrepancy Reports requiring a program note waiver, in accordance with SASCB Living SCR 89052.

13.2	APPLICABLE DOCUMENTS:

- MAGRS-3S Interface Control Document

- Rockwell Collins MAGR Software Design Requirements Document

- Three String GPS System Requirements Document

13.3	CONTENTS:  In accordance with SASCB Living SCR 89052.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  532	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.18-f

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  MAGRS-3S Verification/Qualification Test Reports

7.	DESCRIPTION/USE:  The MAGRS-3S Verification Test Reports contain results of formal verification activities performed to assure that the MAGRS-3S software meets functional and performance requirements.

8.	DISTRIBUTION:  Per Contracting Officer’s letter.

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Products shall be submitted as requested by the Contracting Officer's Technical Representative (COTR), or designated representative.

11.	REMARKS:  This DRD describes verification test reports created by the developing contractor, and are not intended to apply to Integrated Avionics Verification Reports.

12.	INTERRELATIONSHIP:  SOW 1.4.3.18

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This DRD describes verification test reports created by the developing contractor, and are not intended to apply to Integrated Avionics Verification Reports.

13.2	APPLICABLE DOCUMENTS:

- SASCB SCRs applicable to the MAGRS-3S software

- SASCB DRs applicable to the MAGRS-3S software

- MAGRS-3S Software Design Requirements

- MAGRS-3S Interface Control Document

13.3	CONTENTS:  Description of verification test results.

13.4	FORMAT:  Vendor Format acceptable.

13.5	MAINTENANCE:  Not Applicable.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  533	ISSUE:  BASIC	2.	DRD NO.:  1.4.3.18-g

3.	DATA TYPE:  4		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  MAGRS-3S Link Deliverables

7.	DESCRIPTION/USE:  For each production release of MAGRS-3S software, the following link deliverables will be compiled:  The vendor qualification test plan, test procedures, the MAGRS-3S source code, vendor detailed design documentation, and the MAGRS-3S Link Reprogramming package.

The MAGRS-3S Reprogramming Data Package is generated upon completion of reprogramming a MAGRS-3S LRU.  The data package consists of the completed Parts Re-work/Replacement form, and the QA stamped reprogramming procedure.  The data package is used to a) provide objective evidence of completion of receiver reprogramming and as the authorizing document to update the receiver software configuration in the Orbiter configuration management system.  There is one Reprogramming Data Package for each LRU reprogrammed.

The MAGRS-3S Detailed Design Documentation is used as reference material to bridge the gap between the MAGRS-3S Software Design Requirements and the MAGRS-3S source code.  The vendor refers to detailed design documentation as the MAGRS-3S B5/C5 documents.

8.	DISTRIBUTION:  Per Contracting Officer’s letter.

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Products shall be submitted as requested by the Contracting Officer’s Technical Representative (COTR), or designated representative.

11.	REMARKS:  None.

12.	INTERRELATIONSHIP:  SOW 1.4.3.18

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  Upon request, the delivery shall include:

- Qualification Test Plan

- Qualification Test Procedures

- Vendor Detailed Design Documentation

- MAGRS-3S Reprogramming Data Package (also referred to as a QA12 Data Package) (hard copy only

- MAGRS-3S Source Code Listings

13.4	FORMAT:  Vendor format is acceptable.

13.5	MAINTENANCE:  Not Applicable.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  534	ISSUE:  BASIC	2.	DRD NO.:  1.4.9-a

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Drawings, Engineering and Associated Lists

7.	DESCRIPTION/USE:  To establish the requirements for the maintenance, revision, and/or preparation of all drawings and associated lists by a contractor.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Assumption of an on-going requirement; no break in existing submission schedule.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.9

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The contractor shall utilize and submit engineering drawings in accordance with ASME Y14.00, Engineering Drawing Practices, latest revision.

13.2	APPLICABLE DOCUMENTS:  ASME Y14.00 Engineering Drawing Practices, latest revision.

13.3	CONTENTS:

13.4	FORMAT:  Contractor’s format is acceptable.

13.5	MAINTENANCE:

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  535	ISSUE:  BASIC	2.	DRD NO.:  1.4.9-b

3.	DATA TYPE:  1		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Food Contamination Control Plan

7.	DESCRIPTION/USE:  To define the program to be implemented for effective contamination control for the food production facility.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Updated as required.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.9

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The contractor shall provide a document describing the overall approach for implementation of an effective contamination control program for the food and the food production facility.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The plan shall, as a minimum, specifically address control of contamination by micro organisms, dust, pests, rodents, chemicals, condensates, and other unsanitary sources as well as use of clean room facilities and clean work stations and cleanliness levels to be maintained.

The contractor shall maintain the plan as necessary to assure that it accurately reflects his approach to contamination control in the food and the food production facility.

13.4	FORMAT:  Contractor format is acceptable.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  536	ISSUE: BASIC	2.	DRD NO.:  1.4.9-c

3.	DATA TYPE:  1		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Flight Food Acceptance Documentation

7.	DESCRIPTION/USE:  To provide documentation supporting the acceptance of flight food assemblies for each mission.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  As required or upon NASA request

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.9

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The contractor shall maintain acceptance documentation which shall show adherence of the food processes, procedures, and analyses to required standards and specifications and provide the basis for certification of the flight food assemblies for each mission.  This data shall be available to NASA upon request.

13.2	APPLICABLE DOCUMENTS:  528-48xxx.  This is a flight unique drawing which documents all food stowed for each mission.  A copy of this drawing shall be provided by the contractor to NASA 2 weeks prior to the launch of each Shuttle mission.

13.3 	CONTENTS:  This documentation shall include as a minimum:  product identification; lot number; food manufacturing specification; source; date of manufacture; microbiological; organoleptic and other test results required for specific foods; waivers, deviations and MRB actions; and the mission-specific Food Installation Drawing prepared in accordance with DRD 1.4.9-a.

13.4	FORMAT:  Contractor format is acceptable.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  537	ISSUE:  BASIC	2.	DRD NO.:  1.4.9-d

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Post Test Summary Report

7.	DESCRIPTION/USE:  To fully report results of testing and/or events of importance that involve support equipment, and Crew Escape Equipment (CEE) (flight and training) a post test summary report shall be generated.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION: Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Updates as required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.9

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:

13.4	FORMAT:  Contractor format is acceptable.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  538	ISSUE:  BASIC	2.	DRD NO.:  1.4.9-e

3.	DATA TYPE:  1		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Problem Reporting and Corrective Action (PRACA)

7.	DESCRIPTION/USE:  To fully report problems, support disposition of PPRs (as described below) and describe their resolutions

8.	DISTRIBUTION:  JSC PRACA Center

NASA/JSC NT42/Bldg 45

Houston, TX  77058

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Updates as required

11.	REMARKS:  Provide copies as requested.

12.	INTERRELATIONSHIP:  SOW 1.4.9

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE: PRACA reportable problems are defined as functional failures, overstress or potential overstress of hardware, unsatisfactory conditions, and unexplained anomalies which occur on flight products, flight-like products, or safety critical ground support equipment (GSE) during qualification testing and during or subsequent to acceptance testing.  GSE reporting is limited to GSE problems that could result in loss of personnel capability or loss of vehicle systems.

13.2	APPLICABLE DOCUMENTS:

JSC 28035  JSC Government-Furnished Equipment (GFE) Problem Reporting and Corrective Action (PRACA) Requirements, Latest Revision

13.3	CONTENTS:

13.4	FORMAT:

13.5	MAINTENANCE:  Update as required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  539	ISSUE:  BASIC	2.	DRD NO.:  1.4.9-f

3.	DATA TYPE: 3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Equipment Inventory Report

7.	DESCRIPTION/USE:  To provide inventory oversight.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:

10.	SUBMISSION FREQUENCY:  Revisions as required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.4.9

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Equipment Inventory Report provides visibility of the inventory of material, parts, subassemblies, and end items.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The Equipment Inventory Report shall contain the status of Government-furnished property (GFP) to include the following:

- Flight status: quantity.

- Repair and/or Refurbish status: current status report(flight and training).

- Quantity of material, parts, subassemblies, and end items:

- On-hand.

- On order and projected order.

- Projected required to support the most current NSTS mission model.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  540	ISSUE:  BASIC	2.	DRD NO.:  1.5.1.2

3.	DATA TYPE:  2		4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE:  Operations and Contamination Control Plan for Integrated Processing at Primary (KSC) and Alternate (DRFC/WSTF) Space Shuttle Landing Sites.

7.	DESCRIPTION/USE:  To document the approach to Shuttle/Payload integrated processing and contamination control at the Primary Landing Site (Orbiter Processing Facilities (OPF's) and Launch Pads) and Alternate Landing Sites.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Annual revisions, as required

11.	REMARKS:  The KSC Payload Changeout Room (PCR) Operations Plan (KVT-PL-0024) develops and documents the STS approach to Shuttle Payload integrated processing through the PAD PCR. The contents of this plan are required to be consistent with the applicable documents shown in section 13.2 below as well as the Shuttle Facility Contamination Control Implementation Plan (KSC-PL-0025).

The Shuttle Facility/Orbiter Contamination Control Implementation Plan (KVT-PL-0025) develops and documents the STS approach to Payload requirements for contamination controls. The contents of this plan are required to be consistent with the applicable documents shown in section 13.2 below as well as KVT-PL-0024.

12.	INTERRELATIONSHIP:  SOW 1.5.1.2

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Operations and Contamination Control Plan for Integrated Processing at Space Shuttle Landing Sites develop and define the contractor's approach to payload element processing during integration activities at the Primary Landing Site during integration activities at the Launch Pad and OPFs and at Alternate Landing Sites during landing turnaround operations, and to document contamination control processes and responsibilities at these sites.

13.2	APPLICABLE DOCUMENTS:

K-STSM-14.2.1	KSC Cargo Facility Contamination Control Plan

NSTS 08242	Space Shuttle Limitations for Non-Flight Materials and Equipment Used 			In and Around the SSV

KVT-PL-0026	OPF Payload Operations Plan

13.3	CONTENTS:  The contractor's approach and plan shall be consistent with the scope and content of the applicable documents.  The contractor shall produce the following plans.

KVT-PL-0024	PCR Payload Operations Plan

This plan should include, but not be limited to, identification of key positions and roles and responsibilities; contractor inter-element roles and responsibilities; STS Payload interfaces for day-to-day operations; meeting, scheduling, and working group requirements; STS approach to local and test operations controls and discipline; processing support requirements; concepts of control and operations; operational requirements; emergency considerations; rules and regulations; standard instructions; training requirements; and other information as may be appropriate for user guidance during PCR processing.

DRD CONTINUATION SHEET

TITLE:  Operations and Contamination Control Plan for		DRD NO.:  1.5.1.2

Integrated Processing at Primary (KSC) and

Alternate (DRFC/WSTF) Space Shuttle Landing Sites.

DATA TYPE:  2			PAGE:  2/2

____________________________________________________________________________________

13.3	CONTENTS (continued):

KSC-PL-0025	Shuttle Facility Contamination Control Implementation Plan

This plan should include, but not be limited to, concepts of operations; roles and responsibilities; contractor inter-element roles and responsibilities; quality approach to inspection and compliance assurance; problem reporting and corrective action procedures; emergencies; rules and regulations; standard instructions; training requirements; monitoring; garmet requirements and other planning information as appropriate for effective operations or STS facilities to meet payload highly sensitive contamination control requirements.

USA008839	Alternate Landing Site Shuttle Facility/Orbiter Contamination Control 			Plan

The contractor is encouraged to minimize like documentation by consolidating like plans and documentation.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated by change page or complete reissue (indicate revision level and date).

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  541	ISSUE:  BASIC	2.	DRD NO.:  1.5.2.1

3.	DATA TYPE:  1		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  KSC Ground Launch Sequencer Configuration Plan

7.	DESCRIPTION/USE:  To define the Ground Launch Sequencer configuration for Launch Countdowns at KSC.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Per mission basis

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.5.2.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This plan defines the approach for implementing and monitoring the approved Ground Launch Sequencer configuration.

13.2	APPLICABLE DOCUMENTS:

NSTS 16007 	Launch Commit Criteria and Background

KLO-82-0071	GLS Configuration

13.3	CONTENTS:  This plan shall document an approach for implementing and monitoring the approved Ground Launch Sequencer configuration.  The scope and content of this plan shall contain as a minimum the KLO-82-0071/GLS Configuration plan.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Update 14 days prior to launch countdown Call-to-Station.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  542	ISSUE:  BASIC	2.	DRD NO.:  1.5.2.3

3.	DATA TYPE:  1		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  KSC Launch Team Certification Plan

7.	DESCRIPTION/USE:  To document the training, qualification and certification process for the KSC Launch Control Team.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Assumption of an on-going requirement; no break in existing submission schedule.

10.	SUBMISSION FREQUENCY:  Annual revisions as required.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.5.2.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The KSC Launch Team Certification Plan documents, at a minimum, the launch team certification process for Countdown Call-to-Stations through Launch or scrub turnaround safing.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The plan shall document a standardized approach for training the combined contractor/Government launch team for conducting launch operations, providing flight crew pad emergency egress training, and certifying that the contractor's engineers and operations managers are fully qualified for conducting a launch countdown. The plan shall encompass individual proficiency for each respective discipline as well as in the launch process itself.  Training plans shall include as a minimum launch countdown simulations, active participation in integrated testing activities, tanking simulations, detailed training on the operation and maintenance of flight hardware, software, and support equipment; and requirements, procedures, and related requirements and processes.

13.4	FORMAT:  Contractor format is acceptable with NASA approval.

13.5	MAINTENANCE:  Changes shall be incorporated by change pages or complete revision.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  543	ISSUE:  BASIC	2.	DRD NO.:  1.5.4.1

3.	DATA TYPE:  2		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Post Launch Operations Plans

7.	DESCRIPTION/USE:  To document processes, products and responsibilities for supporting landing and recovery operations at locations other than KSC.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Annual review with revisions as required

11.	REMARKS:  USA publishes the KSC Offsite Operations Plan in response to this DRD.  This plan is currently designated USA004376 and it supersedes both SFOC GO0041and KVT-PL-0014.

USA publishes the KSC, Space Shuttle Program, Salvage Operations Plan in response to this DRD.  This plan is currently designated SFOC-GO0014 and it supersedes the KSC NSTS Salvage Plan (KVT-PL-0021).

USA publishes the Convoy Operations Plan in response to this DRD.  This plan is currently designated SFOC-GO0022 and it supersedes Convoy Operation Plan (KVT-PL-0015).

12.	INTERRELATIONSHIP:  SOW 1.5.4.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Post Launch Operations plans describe government and contractor responsibilities and implementation procedures for KSC landings, off-site landings, convoy operations, salvage operations, and transportation of personnel and equipment to and from off-site locations.

13.2	APPLICABLE DOCUMENTS:

NSTS 07700	Vol. VIII, Appendix G

NSTS 17462 XXX	Flight Requirements Document

13.3	CONTENTS:  The contractor shall develop and maintain (update) plans that cover support, including but not limited to personnel and equipment, for an Orbiter landing and recovery at primary, secondary, or contingency landing sites, convoy operations and transportation of personnel and equipment to off-site locations.  The plan(s) shall specify the order and mode by which personnel and equipment will be sent to and returned from the designated landing site.  These plans shall encompass the scope and content of the applicable KSC and SSP documents in 13.2.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  256.	ISSUE:  BASIC	2.	DRD NO.:  1.5.5.2

3.	DATA TYPE:  2		4.	DATE REVISED:

5.	PAGE:  1/3

6.	TITLE:  Facility and Equipment Maintenance Plan and Supporting Data

7.	DESCRIPTION/USE:  To document the contractor's method of integrating the proper mix of preventive, predictive, programmed, and run-to-failure maintenance on facilities, systems and equipment, and software associated with hardware maintenance actions.  To document the required identification, schedules, budgets, and implementation methods for the above maintenance-related activities of facilities, systems, and equipment assigned to the contractor. This DRD has two parts, Facilities and Collateral Equipment Requirements (Part I) and Non-Collateral Equipment (Part II). Part I is applicable for all SPOC Facilities, facility systems and collateral equipment responsibilities. Part II is applicable to only Launch & Landing/Ground Ops. Non-collateral Equipment (GSE, LPS). The contractor shall provide a subset of content applicable for each location for all requirements in Part I (e.g., Ground Ops., SRB, Palmdale). The contractor shall provide content applicable for only Ground Ops. for all requirements in Part II.

8.	DISTRIBUTION:  Per Contracting Officer's letter.

9.	INITIAL SUBMISSION:  Plan - 60 days after contract award.

10.	SUBMISSION FREQUENCY:

- Provide plan (updated or complete reissue) annually, each fiscal year; November 15.

- Provide annual deliverables (Table 13-1) each fiscal year by November 15.

- Provide trend analysis reports, 2 times a year; April 30 and November 15.

- Provide support to NASA Headquarters maintenance reporting calls with data collected within existing database sources in determining, as a minimum, Projected BMAR Estimates, NRC Maintenance and Repair Estimates and Unconstrained NRC Maintenance and Repair Estimates for requested fiscal years.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.5.5.2, 1.4, 1.1.6.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Plan shall include the contractors' methodology of integrating and reporting condition assessments for facilities, systems and equipment within their associated maintenance programs, and their planning efforts in identifying and reducing the Backlog of Maintenance and Repair (BMAR).  The plan shall also address their method in implementing a proactive corrosion control program to insure facilities, systems, and equipment receive proper attention to insure they achieve or exceed their design life.

13.2	APPLICABLE DOCUMENTS:

NASA Directive NPD 8831.1D  Maintenance of Institutional and Program Facilities, and

Related Equipment

NASA Directive NPR 8831.2D  Facility Maintenance Management

13.3	CONTENTS:

Deliverables include metrics and reports listed in Table 13-1 below.

DRD CONTINUATION SHEET

TITLE:  Facility and Equipment Maintenance Plan and		DRD NO.:  1.5.5.2

Supporting Data

DATA TYPE:  2			PAGE:  2/3

____________________________________________________________________________________

13.	CONTENTS (continued):

Table 13-1:

|  | Deliverable | PART I (SPOC Wide) Facilities & Collateral Equip. | PART II (Ground Ops. only) Non-collateral Equipment |
| --- | --- | --- | --- |
| a) | No longer used. |  |  |
| b) | No longer used |  |  |
| c) | No longer used. |  |  |
| d) | BUDGET: Maintenance funding planned for the next fiscal year (Initial Operating Plan for M&R), in accordance with approved WBS structure, with a breakdown of Preventive Maintenance, Corrective Maintenance (including Trouble Calls), Programmed Maintenance and PT&I. (Ground Ops. tracks Trouble Calls as a separate category.) | Annual | Annual |
| e) | CONDITION ASSESSMENT: Aggregate condition assessment code data: one chart depicting aggregate facility data, and another presenting aggregate non-facility data. Applicability of condition assessment to individual pieces of equipment to be partnered with the Government. | Annual | Annual |
| f) | CONDITION ASSESSMENT BACKLOG: Aggregate proportion of Condition Assessments overdue. | Semi Annual | Semi Annual |
| g) | CORRECTIVE ACTIONS: A report identifying corrective actions associated with any maintenance metric whose indicators are below expectations. | Semi Annual | Semi Annual |
| h) | CORROSION CONTROL: A status report addressing corrosion issues by facility and equipment. Report indicates repair costs, activity, backlog, and scheduled corrective action dates. This requirement shall be partnered with each site’s applicable Government counterpart. | Annual |  |
| i) | PM/Total Maintenance: Ratio of PM cost to Total Maintenance Costs (Cost by facility/system for Ground Ops only.) | Semi-Annually | Semi Annually |
| j) | CM/Total Maintenance: Ratio of CM to Total Maintenance Costs (Cost by facility/system for Ground Ops. only.) | Semi Annually | Semi Annually |
| k) | Annual M&R Funding w/o CoF: Operating Plan for current year. | Annual |  |
| l) | UNCONSTRAINED M&R w/o CoF: Total requirement for current year. | Annual |  |
| m) | PM PERFORMANCE: Ratio of performed PM tasks to scheduled PM tasks. | Monthly (provided in PMS) | Monthly (provided in PMS) |

DRD CONTINUATION SHEET

TITLE:  Facility and Equipment Maintenance Plan and		DRD NO.:  1.5.5.2

Supporting Data

DATA TYPE:  2			PAGE:  3/3

____________________________________________________________________________________

13.3	CONTENTS (continued):

Table 13-1 (Continued):

|  | Deliverable | PART I (SPOC Wide) Facilities & Collateral Equip. | PART II (Ground Ops. only) Non-collateral Equipment |
| --- | --- | --- | --- |
| n) | PLAN vs. ACTUAL COSTS: Cost variance (dollar and percentage) in accordance with approved WBS structure and maintenance type ( Preventive Maintenance, Corrective Maintenance (including Trouble Calls), Programmed Maintenance and PT&I.) (Ground Ops. track Trouble Calls as a separate category.) | Annual | Annual |
| o) | COST TREND REPORT: Maintenance expenditure trends report by in accordance with approved WBS structure and maintenance type Preventive Maintenance, Corrective Maintenance, Programmed Maintenance and PT&I.) | Annual | Annual |
| p) | No longer used. |  |  |
| q) | No longer used |  |  |
| r) | PT&I Finds | Annual |  |
| s) | Cost of Scheduled Work: Cost of scheduled work consisting of PM, PT&I, PGM, ROI and PT&I finds repair costs.) | Annual |  |

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

13.4

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  546	ISSUE:  BASIC 	2.	DRD NO.:  1.5.5.3

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Notification of Modifications to KSC Configured Systems and Equipment Report

7.	DESCRIPTION/USE:  To notify the Government of contractor planned and/or initiated modifications to KSC configured systems, facilities, and equipment, including hardware, software, and operating procedures.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  Within 7 days of project/change approval by the contractor, but in all cases prior to implementation.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.5.5.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This report provides notification to the Government of modifications to KSC configured systems, facilities, and equipment.

13.2	APPLICABLE DOCUMENTS:

KSC Drawing 79K09579 identifies the configured systems and equipment.

13.3	CONTENTS:  This report shall describe the modification of the hardware, software, and/or operating procedures for the configured systems and equipment, and provide the justification for making the change.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  547	ISSUE:  BASIC	2.	DRD NO.:  1.5.5.4.3-a

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Training/Certification Plan and Schedule Report

7.	DESCRIPTION/USE:  To describe the contractor's method for training and certifying contractor and non-contractor personnel, and the procedures for getting training.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Consistent with ongoing submission schedule from the SFOC.

10.	SUBMISSION FREQUENCY:  MONTHLY

11.	REMARKS:  NAS10-10900, DRL item 031

12.	INTERRELATIONSHIP:  SOW 1.5.5.4.3;   DRD 1.4-c

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This plan and report shall apply only to technical training related to flight hardware and associated GSE.

13.2	APPLICABLE DOCUMENTS:

NHB 5300.4 (ID-2),  Safety, Reliability, Maintainability and Quality

paragraph ID500.7   Provisions for the Space Shuttle Program

13.3	CONTENTS:

- The plan shall include:

- Description of the contractor certification program including a list of certifications.

- Training requirements to meet each of those certifications.

- Procedure that establishes the individual's certification.

- How certification records will be maintained.

- Procedures by which NASA and other contractor personnel may obtain training.

- The contractor shall periodically publish a training schedule.

- The contractor shall report on any ground or flight processing incidents that were due to lack of training or certification.  Corrective action shall be reported.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  548	ISSUE:  BASIC	2.	DRD NO.:  1.6.1.1

3.	DATA TYPE:  2		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Annex 7 (Training) - Payload Integration Plan

7.	DESCRIPTION/USE:  Agreement with Space Shuttle Program (SSP) Program Office and payload customer which includes training responsibilities and requirements for flight controllers and flight crew.

8.	DISTRIBUTION:  Per Space Shuttle Program Office procedures

9.	INITIAL SUBMISSION:  First Cargo Integration Review after Authority to Proceed (ATP)

10.	SUBMISSION FREQUENCY:  Submitted per payload, per flight, to support the Cargo Integration Review if required by the Payload Integration Plan (PIP) as negotiated between the payload customer and the Annex 7 Book Manager.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.6.1.1, 1.6.1.2, 1.6.1.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Annex 7 (Training) - Payload Integration Plan defines facility requirements and lesson responsibilities of payload-specific training for SSP flight controllers and flight crew.

13.2	APPLICABLE DOCUMENTS:

NSTS 07700, Vol. 4	SSP Configuration Management Requirements and Customer and Flight 			Integration Configuration Management Work Instructions

NSTS-2100-A07	Training Annex Data Requirements Payload Integration Plan (Blank 			Book)

13.3	CONTENTS:  In accordance with NSTS-2100-A07, Annex 7 shall contain specifications and agreements of Space Transportation System (STS) crew training requirements (skills, training facilities, training duration and schedule), Integrated Training Facility (ITF) model requirements, integrated Mission Control Center (MCC)/Operations Support Center (OSC) training requirements, integration simulation requirements, and schedules.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per Training Annex Data Requirements Blank Book.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  549	ISSUE:  BASIC	2.	DRD NO.:  1.6.1.1.1

3.	DATA TYPE:  4		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Flight Operations Training Records.

7.	DESCRIPTION/USE:  Records of as-performed training for purposes of Flight Crew, Flight Controller, Instructor and Contractor Accountable Function (CAF) Certification.

8.	DISTRIBUTION:  Per Contracting Officer’s letter.

9.	INITIAL SUBMISSION:  Upon request.

10.	SUBMISSION FREQUENCY:  As requested.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.6.1.1.1.

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Records required demonstrating that training was conducted for flight crews and position unique certification for flight controllers and any contractor supplied services that require certification.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  Contractor shall input and maintain training records when lessons are complete and record all significant student, lesson, integrated training objectives (when applicable), and facility data.  At a minimum, the records should include: student name, lesson title, lesson code, date training was conducted, time training was conducted, facility designation, time the facility was unavailable for training, and whether or not the lesson was successfully accomplished.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Records and data should be accessible within 10 days after completion of lesson.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  550	ISSUE:  BASIC	2.	DRD NO.:  1.6.1.1.2-a

3.	DATA TYPE:  2		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Training Development and Support Plan (TDSP) JSC 36049.

7.	DESCRIPTION/USE:  To document processes that are utilized for curriculum and lesson development.

8.	DISTRIBUTION:  Per Contracting Officer’s letter.

9.	INITIAL SUBMISSION:  30 days after contract award.

10.	SUBMISSION FREQUENCY:  Annually if required.  If no updates are required, the document does not have to be resubmitted.  The DT NASA Resident Office will be notified.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.6.1.1.2.

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Training Development Support Plan (JSC 36049) defines curriculum (training flow) and lesson development processes that will be used to develop new Shuttle lessons and Station lessons as defined in crew training catalogs and flight controller/instructor certification guides.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  The Training Development and Support Plan will document curriculum and lesson development processes.  Processes will be differentiated as a function of lesson delivery media.  The Training Development and Support Plan shall document lesson plan formats.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.  The document is to be reviewed annually for accuracy and completeness.  If the document does not require changes, the document does not have to be resubmitted.  However, the NASA Resident Office should be notified that no changes were required and the document is up to date.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  551	ISSUE:  BASIC	2.	DRD NO.:  1.6.1.1.2-b

3.	DATA TYPE:  4		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Curriculum, Lesson, and Instructor Feedback

7.	DESCRIPTION/USE:  To document quality of Space Shuttle (SS) and International Space Station (ISS) flight operations curriculum and lessons.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Upon request

10.	SUBMISSION FREQUENCY:  Be available to support all Process Integrity Reviews

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.6.1.1.2

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Curriculum and lesson feedback data shall document appraisals of flight operations training as delivered for SS and ISS flight crews and flight controllers.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  Collect and maintain student feedback data on lesson quality and performance.

- Lesson data collected should appraise:  lesson effectiveness, lesson efficiency, and placement in the curriculum.

- Instructor performance data collected should appraise:  Instructor’s presentation and technical competence.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Records and data accessible within 10 days after completion of lesson.  A process will be set up that meets NASA and contractor needs in order to sort and store these records.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  552	ISSUE: BASIC	2.	DRD NO.:  1.6.1.1.4

3.	DATA TYPE:  3/4		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Instructor Certification Guides

7.	DESCRIPTION/USE:  To define process to certify flight operations instructors for Shuttle.  To provide a document containing the process to certify flight operation instructors for Station.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Upon request

10.	SUBMISSION FREQUENCY:  Certification Guide for each instructor certifiable position:  copy per revision (Type 3 for CAF and GAF) Shuttle Training Division Assignment Sheet and certification records: as requested  (Type 4).

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.6.1.1.4

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Shuttle Instructor Certification guides shall identify how the instructor will demonstrate qualification for all formal flight operations training lessons.  The Station Instructor and Extravehicular Activity (EVA) Certification guides will be managed under USA configuration control per DT NASA request.

13.2	APPLICABLE DOCUMENTS:

JSC 36049	Training Development and Support Plan

DA-WI-16	MOD Space Flight Personnel Certification Plan

13.3	CONTENTS:  The Shuttle Instructor Certification Guides shall include a description of curriculum, lesson descriptions, training objectives, and final certification criteria.  The Shuttle Training Division Assignment Sheet shall identify instructor assignments to training teams and be maintained for one year.  The contractor shall maintain certification records and documentation for all instructors in accordance with the MOD Space Flight Personnel Certification Plan (DA-WI-16).

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  553	ISSUE:  BASIC	2.	DRD NO.:  1.6.1.2-a

3.	DATA TYPE:  2/3		4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE:  Flight Controller Certification Guides

7.	DESCRIPTION/USE:  Certification curriculum and requirements for SSP and ISSP NASA Civil Service flight controller certifiable positions and for contractor-provided certifiable positions.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  30 days after Authority to Proceed (ATP)

10.	SUBMISSION FREQUENCY:  Annually, or on a flight-specific basis if special training requirements are identified

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.6.1.2

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The document covers flight controller certification and lesson as required by the MOD Resident Office.  Positions will be jointly agreed to by responsible MOD Resident Office and SPOC Flight Operations organization.  Government accountable positions will be specified in the annual Government Accountable Function Directive (GAFD).  The contractor develops certification and lessons based on NASA Flight Control task requirements.  ISSP flight controller certification and lesson requirements will be transitioned to the contractor when they mature and stabilize.

13.2	APPLICABLE DOCUMENTS:

JSC 36049	Training Development and Support Plan

DW-WI-16	MOD Space Flight Personnel Certification Plan

13.3	CONTENTS:  The contractor shall submit a description of curriculum, lesson descriptions, and final certification criteria.  The document shall contain the following:

- Reference to the required training material including manuals, workbooks, texts, videos, computer based training lessons, briefings, tours, and any other material required for certification.

- Requirements for simulation support, and on-the-job training needed for certification.

- Descriptions for tasks which must be demonstrated by trainees prior to certification.

- Training flows including any prerequisite training certification.

- Statement of certification forms.

- Requirements for maintenance of training currency and proficiency as specified by the MOD Space Flight Personnel .

The Contractor shall document flight and flight controller training objectives.  The document shall contain Performance Objectives required for Certification.  The Objectives shall be categorized by discipline and according to Integrated and Standalone Training.

NASA directed positions are Data Type 2; contractor provided positions are Data Type 3.

DRD CONTINUATION SHEET

TITLE:  Flight Controller Certification Guides		DRD NO.:  1.6.1.2-a

DATA TYPE:  2/3			PAGE:  2/2

____________________________________________________________________________________

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  554	ISSUE:  BASIC	2.	DRD NO.:  1.6.1.2-b

3.	DATA TYPE:  4		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Flight Controller Lessons and Scripts.

7.	DESCRIPTION/USE:  Lessons and integrated simulation scripts required for certification of flight controllers and for preparation of flight control team, and lessons for all contractor-provided certifiable positions

8.	DISTRIBUTION:  Per Contracting Officer’s letter.

9.	INITIAL SUBMISSION:  Upon request.

10.	SUBMISSION FREQUENCY:  Upon request.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.6.1.2; DRD 1.6.1.2-a

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Lessons defined in blue books or certification guides and integrated simulation scripts that are required to certify flight controllers and prepare flight control teams for each mission, and certify all contractor-provided certifiable positions.

13.2	APPLICABLE DOCUMENTS:

JSC 36049	Training Development and Support Plan

13.3	CONTENTS:  Lessons shall be developed based on Flight Controller Certification Guides (DRD 1.6.1.2-a) requirements.  Produce lessons in accordance with Training Development and Support Plan Standards.  Lessons must fulfill performance objectives as identified in specified certification guides.

Integrated simulation scripts shall be based on NASA flight-specific or generic integrated simulation requirements and flight controller objective requirements.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  555	ISSUE:  BASIC	2.	DRD NO.:  1.6.1.3-a

3.	DATA TYPE:  2		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Crew Training Catalogs [Shuttle Crew Training Catalog (USA002960), ISS Master Course Catalog (https://mod2.jsc.nasa.gov/dt/focas/catalog/lesson/index.cfm).

7.	DESCRIPTION/USE:  Curriculum and training requirements for Space Shuttle and International Space Station (ISS) Flight Crews.

8.	DISTRIBUTION:  Per Contracting Officer’s letter.

9.	INITIAL SUBMISSION:  30 days after Authority to Proceed (ATP).

10.	SUBMISSION FREQUENCY:  Annually for the Shuttle Crew Training Catalog; semi-annually for the ISS Master Course Catalog.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.6.1.3.

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Space Shuttle Crew Training Catalog guide shall cover crew training curricula.  The contractor will work with Flight Crews to identify and implement changes to curriculum or lessons based on Flight Crew in-flight task requirements. The ISS Master Course Catalog curricula and delivery media is managed by NASA.

13.2	APPLICABLE DOCUMENTS:

JSC 36049	Training Development and Support Plan (ISS only)

13.3	CONTENTS:  The contractor shall deliver the Space Shuttle Crew Training Catalog covering training for systems, operations, and integrated simulations.  It shall be baselined to include; a lesson sequence flow chart and a description of each individual lesson (including duration, media and training objectives).  Flow introductions, requirement tables showing hours and crew positions to be trained and a summary of crew and facility hours will also be provided.  Content will be based on agreement with customer.  The ISS Master Course Catalog exists in an electronic format, and is managed by NASA.  The contractor is only responsible for data input, tracking, and the associated configuration control of the ISS Master Course Catalog.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats for the Space Shuttle Crew Training Catalog per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  556	ISSUE:  BASIC	2.	DRD NO.:  1.6.1.3-b

3.	DATA TYPE:  3/4		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Crew Training Lessons and Scripts

7.	DESCRIPTION/USE:  Lessons required to train Space Shuttle Program (SSP) and International Space Station (ISS) Flight Crews.

8.	DISTRIBUTION:  Per Contracting Officer’s letter.

9.	INITIAL SUBMISSION:  Upon request.

10.	SUBMISSION FREQUENCY:  As requested.

11.	REMARKS:  Curriculum or training flows are designed to contain performance objectives required for flight crew flight readiness or flight controller certification.  For both Crews and Flight Controllers, the training curriculum and lessons will be in no case negatively impact safety, mission success, or major program schedule milestones.

12.	INTERRELATIONSHIP:  SOW 1.6.1.3.

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This document covers lessons and other documents that are required to train and prepare astronauts and astronaut flight crews for each mission.  Development of lessons will be based on the Training Development and Support Plan and Crew Training Catalog requirements.

13.2	APPLICABLE DOCUMENTS:

USA 002960	Shuttle Crew Training Catalog

JSC 36301	Station Crew Training Catalog

JSC 36049	Training Development and Support Plan

13.3	CONTENTS:  The contractor shall produce lessons in accordance with Training Development and Support Plan Standards.  Lessons must fulfill performance objectives defined in the crew training catalog or certification guide.  (Data Type 4)

The contractor shall maintain the Shuttle Crew Operations Manual.  INITIAL SUBMISSION:  contract ATP plus six months; submission frequency:  once per Flight Software Operational Increment.  (Data Type 3)

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  557	ISSUE:  BASIC	2.	DRD NO.:  1.6.1.3-c

3.	DATA TYPE:  3/4		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Flight or Increment Specific Crew Training Plan.

7.	DESCRIPTION/USE:  To define a plan to train Flight Crews for each flight.

8.	DISTRIBUTION:  Per Contracting Officer’s letter.

9.	INITIAL SUBMISSION:  N/A

10.	SUBMISSION FREQUENCY:  Once per flight no later than “DT SCHEDULED START” plus 30 days for Shuttle Training Plans only.  Increment Crew Training plans are submitted on request by customer.

11.	REMARKS:  Curriculum or training flows are designed to contain performance objectives required for flight crew flight readiness or flight controller certification.  For both Crews and Flight Controllers, the training curriculum and lessons will be in no case negatively impact safety, mission success, or major program schedule milestones.

The Flight-Specific Shuttle training will be accomplished according to the agreed upon Flight-Specific Training Template and will be adjusted to fit any slip(s) to that flight’s launch date in order that all training objectives are accomplished before launch.  This training will in no case negatively impact safety, mission success, or major program schedule milestones.

12.	INTERRELATIONSHIP:  SOW 1.6.1.3.

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Contains all flight or increment specific crew training requirements that will prepare Space Shuttle Program (SSP – Type 3) and International Space Station (ISS – Type 4) Flight Crews to accomplish required in-flight tasks.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The Shuttle document shall provide a beginning-to-launch training plan that includes all lesson requirements required for flight readiness and shall be broken into weekly allotments of time.  This document shall identify the flight-specific crew training plan which will be established according to the Flight Specific Training Template and will be adjusted to accommodate any slip(s) to that flight’s launch date in order that all lessons are accomplished prior to launch.  The plan will be developed based on the Crew Training Catalog and NASA flight-specific requirements.  The plan will include projected weekly metrics of training hours for each crew member including but not limited to:  total training hours, time in each discipline, and projected weekly hours until launch date.  The Increment Specific document will contain at a minimum a summary of planned training events (currently the information is delivered via the ITI homepage.  In no case will the Flight or Increment Specific Training Plans negatively impact safety, mission success, or major program schedule milestones.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  558	ISSUE:  BASIC	2.	DRD NO.:  1.6.1.3-d

3.	DATA TYPE:  2		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Astronaut Candidate Training Plan

7.	DESCRIPTION/USE:  Defines plan to train Astronaut candidates.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  30 days before first astronaut class start after ATP.

10.	SUBMISSION FREQUENCY:  30 days before each astronaut class start.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.6.1.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  Contains all technical and other identified training requirements that will prepare SSP and ISS Astronauts for assignment to flight crews.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The document shall provide a start-to-finish training plan that includes all lesson requirements, broken into weekly requirements.  This document shall identify the Astronaut Candidate Training plan.  The plan will be developed based on the Crew Training Catalog and NASA flight or increment-specific requirements.  The plan will include weekly schedule for the Astronaut Candidate class including:  total training hours each week and time in each facility (or facility group) for each week.

13.4	FORMAT:  Contractor format acceptable with Astronaut Office concurrence.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  559	ISSUE:  BASIC	2.	DRD NO.:  1.6.2.1.1

3.	DATA TYPE:  2		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Flight Rules Publication

7.	DESCRIPTION/USE:  Flight rules publication and change processing to support flight preparation and flight execution.  Documentation for Flight Rules Control Board, Flight Technique Technical Forums, Joint Operations Panels, Mission Management Team, and other related technical flight rules forums.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Products and deliverables will be in consonance with the existing schedules.

10.	SUBMISSION FREQUENCY:

- All-Flight Rules and Flight Specific Rules - Submit All-Flight Rules per periodic update schedule.  Submit Flight Specific Flight Rules per flight specific schedules.

- Documentation for Flight Rules - Submit per Flight Rules Control Board schedule.

- Documentation for Flight Techniques - Submit per Flight Techniques Panel schedules.

- Documentation for JOP and other required forums - Submit per JOP schedules.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.6.2.9.1

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:

13.2	APPLICABLE DOCUMENTS:  Flight Requirements Document

13.3	CONTENTS:  All Flight and Flight Specific Flight Rules publication and change processing, documentation for Flight Rules Control Board, Flight Technique Technical Forums, Joint Operations Panels, Mission Management Team, and other related technical flight rules forums.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  All-Flight Rules and Flight Specific Rules:   Changes should be incorporated as required by page change or complete revision and/or electronically via the baseline MOD operations electronic documentation system for distribution within and external to the MCC.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  560	ISSUE:  BASIC	2.	DRD NO.:  1.6.2.1.2

3.	DATA TYPE:  2		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Operations Documentation Product Handbook and Product Glossary

7.	DESCRIPTION/USE:  To define the content and delivery requirements of each operations documentation product, provide documented procedures required for each operations documentation product, and provide consistent product standards.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  30 days after Authority to Proceed (ATP)

10.	SUBMISSION FREQUENCY:  Annual review with NASA and updates as agreed to keep documentation current with procedures, products, and delivery requirements.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.6.2.1.2

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Operations Documentation Product Handbook provides the procedures, development process/product flows, dependencies, and levels of quality assurance used in the development of operations products.  The associated Operations Documentation Product Glossary provides detailed product definitions and delivery requirements for each operations product.

13.2	APPLICABLE DOCUMENTS:  Flight Requirements Document

13.3	CONTENTS:  The Operations Documentation Product Handbook and Product Glossary shall include the functional areas of operations documentation (typical list described):  The content of the OD PH & Glossary have been developed in the following appendixes:

- Appendix A – Acronyms and Abbreviations

- Appendix B – Systems (SPP/ISS)

- Appendix C – EVA, Robotics & Crew Systems Operations

- Appendix D – Flight Design Operations Documentation

- Appendix E – Flight Operations Technical Library Services Support

- Appendix F – International Operations Documentation (TBD)

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page to keep documentation current with procedures, products and customer lists.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  561	ISSUE:  BASIC	2.	DRD NO.:  1.6.2.1.3-a

3.	DATA TYPE:  2		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Flight Data File (FDF)/Operations Data File (ODF) Product Handbook and Glossary

7.	DESCRIPTION/USE:  To define the content and delivery requirements of each FDF/ODF, provide documented procedures required for delivery of each product, and provide consistent product standards.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  ATP plus 30 days.

10.	SUBMISSION FREQUENCY:  Annual review with NASA and updates as agreed to maintain documentation consistency with procedures, products, and delivery requirements.

11.	REMARKS:  Some terminology used in the DRD for ODF and ODF associated data is being developed and is based on the FDF counterpart to convey the nature of the data required.

12.	INTERRELATIONSHIP:  SOW 1.6.2.1.3 and DRD 1.6.2.1.3-c

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The FDF/ODF product handbook provides references to detailed product definitions and delivery requirements and the procedures, development process/product flows, dependencies, and quality assurance requirements used in the development of FDF/ODF products.

13.2	APPLICABLE DOCUMENTS:  Flight Requirements Document

13.3	CONTENTS:  The FDF/ODF Product Handbook and shall include, but not be limited to, the functional areas of FDF/ODF documentation as described below:

- FDF/ODF documentation - Procedures and related data for the activities specified in the generic FDF/ODF Definition documents and the flight-specific FDF/ODF Structure Sheets.  The FDF contains primarily crew procedures while the ODF includes both crew and ground executable procedures where the latter effects onboard systems action.

- FDF/ODF Flight Set - Flight and flight-like sets will consist of flight quality copies of the above procedures in book or electronic file format as appropriate.  Additionally, the flight set will contain quantities and related FDF/ODF  aids, e.g., cue cards, overlays, flipbooks, maps, floppy disks,  tethers, post-it-notes, cuff checklists, etc., as specified in the flight/increment specific manifest.

- Associated documentation - Source data, rationale and as-flown configuration information relating to the FDF/ODF, e.g., vehicle and payload operations data, Flight Procedures Handbooks, PV/DSI records, configuration records, etc.

- Specification standards and process documentation:  Flight materials and process configuration management plans, CPCB/SODF CB support plans, and FDF/ODF configuration status for simulations and flight production process plans.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes to paper documents will be incorporated as required by complete revisions or page change notices to keep documentation consistent with procedures, products, and customer lists.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  562	ISSUE:  BASIC	2.	DRD NO.:  1.6.2.1.3-c

3.	DATA TYPE:  2		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Portable Onboard Computer (POC)  Software Loads Product Handbook and Glossary

7.	DESCRIPTION/USE:  To define the content and delivery requirements of each POC product, provide documented procedures required for each POC product, and provide consistent product standards.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  30 days after Authority to Proceed (ATP)

10.	SUBMISSION FREQUENCY:  Annual review with NASA and updates as agreed to keep documentation current with procedures, products, and delivery requirements.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.6.2.1.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The POC Handbook provides the procedures, development process/product flows, dependencies, and levels of quality assurance used in the development of POC products.  The associated POC Product Glossary provides detailed product definitions and delivery requirements for each POC product.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The POC Product Handbook and Glossary shall include the functional areas of new POC applications software, existing POC application maintenance and associated training.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page to keep documentation current with procedures, products and customer lists.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  563	ISSUE:  BASIC	2.	DRD NO.:  1.6.2.2.2-b

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Flight Design and Dynamics Training and Certification Management Plan

7.	DESCRIPTION/USE:  To provide insight into the flight design training and certification process used for the flight design team.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  10 days after Authority to Proceed (ATP)

10.	SUBMISSION FREQUENCY:  Updates as required to provide consistency with DRD 1.6.2.2.2-c, Flight Design Handbook and Product Glossary

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.6.2.2.2; DRD 1.6.2.2.2-c

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This document shall specify the curriculum and certification process at the flight design functional and discipline level as described in SOW 1.6.2.2.2 (ascent, orbit, descent, navigation, and flight integration).

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  To be defined by contractor based upon the scope of this document.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue to provide consistency with DRD 1.6.2.2.2-c.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  564	ISSUE:  BASIC	2.	DRD NO.:  1.6.2.2.2-c

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Flight Design Handbook and Product Glossary

7.	DESCRIPTION/USE:  To define the content of each flight design product, provide documented procedures required for each flight design product, and provide consistent product standards.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  10 days after Authority to Proceed (ATP)

10.	SUBMISSION FREQUENCY:  Updates as contractor requires to keep documentation current with procedures, products and customer lists

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.6.2.2.2

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Flight Design Handbook and Product Glossary provide the procedures, detailed product definitions including product development process flows, input data, procedural process, output data, levels of quality assurance, and complete product customer listings for each flight design product.

13.2	APPLICABLE DOCUMENTS:  N/A

13.3	CONTENTS:  The Flight Design Handbook and Product Glossary shall include:

- Procedures for all flight design processes.

- Flight design product glossary.

- Flight design product definition including requirements, input/output data, quality assurance levels and quality assurance process.

- Process/product flows and dependencies.

Products shall include the functional areas of:  ascent, orbit (including rendezvous and proximity operations), descent, navigation (ground and onboard), flight integration, and post-flight reconstruction.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Update by change page as required to keep documentation current with procedures, products and customer lists.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  565	ISSUE:  BASIC	2.	DRD NO.:  1.6.2.2.3-a

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Standards for Flight Design and Dynamics Software

7.	DESCRIPTION/USE:  To define the maintenance and development standards for all flight design software maintained by the contractor.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  10 days after Authority to Proceed (ATP)

10.	SUBMISSION FREQUENCY:  As updates required to standards

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.6.2.2.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This document provides standards for all flight design software maintained by the contractor.  This includes analysis, production, real time support and other application and database software used in flight design, flight preparation, flight execution, and post-flight reconstruction.  Standards shall  be provided for new software development and modifications to existing software.

13.2	APPLICABLE DOCUMENTS:

IRD-SE-1527T 	Flight Design and Dynamics Software Management Plan

JSC-27029 	Software Management Plan for Mission Control Center Applications

13.3	CONTENTS:  Standards shall include required documentation, software life cycle phases, user interfaces, operations data policies, and other aspects of software development, maintenance and programming standards.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  566	ISSUE:  BASIC	2.	DRD NO.:  1.6.2.2.3-b

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Flight Design and Dynamics Software Management Plan

7.	DESCRIPTION/USE:  To define the contractor's policies, procedures and management tools used to provide software sustaining engineering activities and interfaces for flight design.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  10 days after Authority to Proceed (ATP)

10.	SUBMISSION FREQUENCY:  As required to maintain currency with software management plans

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.6.2.2.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This document shall define management structures and responsibilities for all flight design software sustaining engineering.

13.2	APPLICABLE DOCUMENTS:

JSC-27029	Software Management Plan for MCC Applications

JSC-08211	LSEAT Integration Support Plan

JSC-23474	MCC Critical Processor Certification Policy

13.3	CONTENTS:  The plan shall contain management structures, and roles and responsibilities; procedures for work planning and work tracking; software change processes; software life cycle management; software configuration management; software quality assurance; critical software certification process.  Non-flight critical software reporting is limited to applications used to generate flight design products as defined in the Product Glossary.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  567	ISSUE:  BASIC	2.	DRD NO.:  1.6.2.2.3-c

3.	DATA TYPE:  4		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Flight Design Software System Documentation

7.	DESCRIPTION/USE:  The complete set of application software life cycle documentation, including source and executable code, for all FDD applications, under development or in production.  This includes test documents, test data, and test case libraries.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Upon Request

10.	SUBMISSION FREQUENCY:  As required

11.	REMARKS:  This request will be made via STF from NASA for any documentation not available electronically on either the FADS or SELS.

12.	INTERRELATIONSHIP:  SOW 1.6.2.2.3, DRD 1.6.2.2.3-b

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This document provides as requested either all documentation for a specific application or a listing of the documentation available for all flight design user applications maintained under formal configuration management per the Flight Design Software Management Plan (DRD 1.6.2.2.3-b) or discipline c.m. developed under contract.  This documentation is not required for previously exempted applications unless specifically requested by the Government.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  As required, a listing of available documentation for all applications or specific software life cycle documentation, as well as source code and executable code.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  568	ISSUE:  BASIC	2.	DRD NO.:  1.6.2.2.3-d

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Flight Design and Dynamics Data Management System Data Administration/Database Administration Plan

7.	DESCRIPTION/USE:  To provide a plan for how FDD manages data and databases owned by FDD, residing on the IPS and MCC computer platform.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  10 days after Authority to Proceed (ATP)

10.	SUBMISSION FREQUENCY:  Upon request

11.	REMARKS:  This plan is also used by NASA/DM to manage GAF owned data.

12.	INTERRELATIONSHIP:  SOW 1.6.2.2.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This documents a plan for data administration for all flight design computer hardware platforms used by FDD.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The Flight Design Data Administration Plan for Platform Hardware shall include the following to support the FDD and DM, ISS and Shuttle design, reconfiguration, and operating processes:

- Plans for using data archival and mass storage.

- Data loss recovery plans.

- Metrics that provide measures of user data management and mass storage resources.

- Management organization and responsibility.

- Operations data responsibilities.

- Data ownership and control policy.

- Data change process.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  569	ISSUE:  BASIC	2.	DRD NO.:  1.6.2.2.3-e

3.	DATA TYPE:  2		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Flight Design and Dynamics Operations Center Software Engineering Strategic Plan

7.	DESCRIPTION/USE:  To provide an overall plan and strategy for the upgrade of systems, tools, applications; to position the Flight Design and Dynamics (FDD) software systems for responsiveness to NASA programs; to provide the visions and paths for the evolution of the FDD software systems; to be used by NASA and the contractor to make decisions impacting FDD software long term goals and objectives.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Initial draft 10 days after Authority to Proceed (ATP); final version approved at ATP plus 40 days

10.	SUBMISSION FREQUENCY:  Updates annually (no later than April 1st) or as required by NASA

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.6.2.2.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The plan shall include goals and strategies for FDD software addressing both short term (3-5 years) and long term (5-10 years).  This plan shall define the long-range plans for upgrading FDD software to remain responsive to current and future NASA programs that they must support.

13.2	APPLICABLE DOCUMENTS:

NAS9-18000, IRD-SE-1526-T	Flight Design and Dynamics Software Strategic Plan

STSOC PN -001264		Flight Design and Dynamics Software Strategic Plan

13.3	CONTENTS:  Domains that shall be addressed by the strategic plan include management and engineering processes, data management, technical upgrades, quality, information management and communication, and growth, evolution, and extensibility.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  570	ISSUE:  BASIC	2.	DRD NO.:  1.6.2.3-a

3.	DATA TYPE:  2		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Planning Requirements Documents/Databases

7.	DESCRIPTION/USE:  To be used for flight plan development and flight plan execution.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  Products and deliverable will be in consonance with the existing publication schedules.

10.	SUBMISSION FREQUENCY:

- Planning Databases, Submit to support flight-specific flight plan publication schedules and update as required for planned/actual launch dates and flight execution.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.6.2.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  See item 13.3.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  Databases shall contain:

- Generic, flight- specific and increment planning (ISS) databases.

Timeline data should be loaded into the planning system and timeline pages edited and prepared for publication.

Planning data bases should be developed per flight planning preparation standards and FDF preparation standards.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:

- Planning Databases - Changes shall be incorporated by change page or complete revision and capable of electronic distribution via the baseline MOD operations electronic distribution system, e.g., EDP, within the MCC and external to the MCC.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  571	ISSUE:  BASIC	2.	DRD NO.:  1.6.2.3-b

3.	DATA TYPE:  2		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Flight Planning Product Handbook and Product Glossary

7.	DESCRIPTION/USE:  To define the content and delivery requirements of each flight planning product, provide documented procedures required for each flight planning product, and provide consistent product standards.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  30 days after Authority to Proceed (ATP)

10.	SUBMISSION FREQUENCY:  Annual review with NASA and updates as agreed to keep documentation current with procedures, products, and delivery requirements.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.6.2.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Flight Planning Product Handbook provides the procedures, development process/product flows, dependencies, and levels of quality assurance used in the development of flight planning products.  The associated Flight Planning Product Glossary provides detailed product definitions and delivery requirements for each flight planning product.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The Flight Planning Product Handbook and Product Glossary shall include the functional areas of:

- Technical Assessments/Testing/Requirements to support required flight-specific technical forums such as CIR, FPSR, IPT, POWG, FOR, COWG, CoFR, and FRR.

- Attitude and Pointing Assessments and Reports.

- Documentation for Technical Forums.

- Requirements for Pointing Software Applications.

- Software Applications to support the flight planning process.  Documentation of the requirements for pointing and orbiter text information system software applications.  Development of additional application software.

- Flight-Specific Attitude and Pointing Products to support the publication of the Basic and Final versions of the Flight Data File and flight execution.  These include the Attitude Timeline (ATL), ATL databases, S-band and Ku-band communication data, blockage diagrams, and other flight-specific attitudes.

- Planning Product:  Pre-increment and tactical plans and process definition.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Update by change page as required to keep documentation current with procedures, products and customer lists.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  572	ISSUE:  BASIC	2.	DRD NO.:  1.6.2.3-d

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Systems Product Handbook and Product Glossary

7.	DESCRIPTION/USE:  To define the content and delivery requirements of each systems product, provide documented procedures required for each systems product, and provide consistent product standards.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  30 days after Authority to Proceed (ATP)

10.	SUBMISSION FREQUENCY:  Annual review with NASA and updates as agreed to keep documentation current with procedures, products, and customer lists.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.6.2.3

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Systems Product Handbook provides the procedures, development process/product flows, dependencies, and levels of quality assurance used in developing systems products.  The associated Systems Product Glossary provides detailed product definitions including product input data, output data, delivery requirements, and complete product customer listings for each systems product.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  Products shall include the functional areas of electrical, environmental, propulsion, and thermal systems analysis and consumables; sequential vehicle mass properties analysis and management; robotics integration and analysis; photo/TV; crew systems; in-flight maintenance; and station resource management.  Products are to be provided for design, analysis, flight planning and integration, flight product development, vehicle consumables loading, flight software reconfiguration, flight control systems technical assessments, flight execution, and post-flight reconstruction.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Update by change page as required to keep documentation current with procedures, products, and customer lists.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  573	ISSUE:  BASIC	2.	DRD NO.:  1.6.2.4

3.	DATA TYPE:  2		4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE:  Payload/Cargo Product/Services Handbook and Glossary

7.	DESCRIPTION/USE:  To define the content and delivery requirements of each payload product or service, provide documented procedures required for each payload/cargo product or service, and provide consistent product or service standards.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  30 days after Authority to Proceed (ATP)

10.	SUBMISSION FREQUENCY:  Annual review with NASA and updates as agreed to keep documentation current with procedures, products, and delivery requirements.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.6.2.4

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Payload/Cargo Product/Service Handbook provides the procedures, development process/product flows, dependencies, and levels of quality assurance used in developing payload/cargo products and services.  The glossary provides detailed product definitions and delivery requirements for each payload product or service.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The Payload/Cargo Product/Service Handbook and Glossary shall include the functional areas of:

- Payload/Cargo Operations Documentation Cargo Systems Manuals, Payload Command Plan, Procedures Handbook, Operations Support Timelines, Joint Operations Interface Procedures, Operations Support Timelines, Preflight Notes of Interest, and the applicable documentation related to the ISS Assembly Operations.

- Payload/Cargo Technical Reports/Inputs for typical forums such as CIR, FPSR, IPT, POWG, FOR, COWG, CoFR, and FRR.

  - Payload/Cargo Assessments.

  - Payload/Cargo Test Inputs and Reports.

  - Review Packages for Payload/Cargo Technical Forums.

  - PIP/MIP/Annex inputs.

  - Payload/Cargo Operations Documentation Input.

- Technical Forums Services required for Payload/Cargo Operations

  - Forum Scheduling and logistics

  - Meeting Documentation

  - Data Package assembly and distribution

- Operations Safety Documentation to provide payload safety compliance evaluation, ISS safety compliance evaluation, flight documentation safety evaluation (ISVR), 482 Flight Rule change request evaluation, and flight techniques/PRCB support, safety policy/process evaluation, S/MM Joint Safety Development/Compliance evaluation and safety activities status report.

DRD CONTINUATION SHEET

TITLE:  Payload/Cargo Product/Services Handbook		DRD NO.:  1.6.2.4

and Glossary

DATA TYPE:  2			PAGE:  2/2

____________________________________________________________________________________

13.3	CONTENTS (continued):

- Payload Facilities Definition and Implementation Data to provide for integration of payload customer requirements into Mission Control Center (MCC) facilities; and additional software computations, displays, and telemetry/command requirements that are required for flight preparation and flight execution using the MCC.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes should be incorporated as required by page change to keep documentation current with procedures, products, and customer lists.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  574	ISSUE:  BASIC	2.	DRD NO.: 1.6.4-a

3.	DATA TYPE:  2		4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Project Management Plan

7.	DESCRIPTION/USE:  To describe significant new capability development, capability upgrades, or other modifications to existing contractor managed systems.

8.	DISTRIBUTION:  Per Contracting Officer's letter

9.	INITIAL SUBMISSION:  As required

10.	SUBMISSION FREQUENCY:  As required

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.6.4

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Project Management Plan shall describe the high level objectives, cost estimates, schedules, and management plans/processes for significant enhancements or modifications to contractor managed systems.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The Project Management Plan shall consist of the following:

- Project objectives description.

- Project management team organization.

- Baseline control process description.

- Risk management plan.

- Project milestone definition.

- Project cost estimates.

- Project schedule estimates.

- Requirements verification and validation plan.

- Operations transition plan.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.

13.5	MAINTENANCE:  Changes shall be incorporated as required, by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  575	ISSUE:  BASIC	2.	DRD NO.:  1.6.4.2-a

3.	DATA TYPE:  3		4.	DATE REVISED:

5.	PAGE:  1/1

6.  	TITLE:  Integrated Training Facility Simulation Systems Operations Handbook

7.	DESCRIPTION/USE:  Defines the standard operating procedures, processes, and guidelines for the operating positions, maintenance coordination, and users of the Integrated Training Facility (ITF) including both the Shuttle Mission Simulator (SMS) and the Space Station Training Facility (SSTF) managed by the contractor.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  Before the end of FY98.

10.	SUBMISSION FREQUENCY:  Annually

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.6.4, 1.6.4.2

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  This document defines the standard operating procedures, processes, and guidelines at the Integrated Training Facility (ITF), including the Shuttle Mission Simulators (SMS), Guidance & Navigation Simulator (GNS) and the Space Station Training Facility (SSTF).  An operation’s appendix will be provided for the trainers listed below when an operations interface is established with existing ITF resources.  The trainers include Single System Trainers (SST), Flight Controller Trainer (FCT), Playback Trainer (PBT), Payload Trainer (PLT), Crew Software Trainer (CST) Part Task Trainer (PTT), and other trainers developed or upgraded to provide Shuttle or ISS systems training.

13.2	APPLICABLE DOCUMENTS:  None

13.3	CONTENTS:  The following types of procedures shall be included: Administration/management, general, anomaly administration, software/hardware, power, safety/emergency, other operational support.

13.4	FORMAT:  Contractor shall conform to delivery media formats and electronic data formats per DRD 1.1.4.1-e, Data Management Plan, or per Contracting Officer approval.  General procedures shall be identified that apply to all trainers.  Each trainer shall have a section, which identifies unique procedures.  Each procedure shall define the purpose, participants, and procedure steps.

13.5	MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DRL NO.:  289.	ISSUE:  BASIC	2.	DRD NO.:  1.9.1

3.	DATA TYPE:  2		4.	DATE REVISED:

5.	PAGE:  1/1

6.  	TITLE:  Human Capital Retention Plan

7.	DESCRIPTION/USE:  Establish a comprehensive strategic and tactical retention plan phased by fiscal year that outlines the initiatives implemented to retain critical skills within the prime and critical subcontractors until the end of the Space Shuttle Program.

8.	DISTRIBUTION:  Per Contracting Officer’s letter

9.	INITIAL SUBMISSION:  May 2007

10.	SUBMISSION FREQUENCY:  The Human Capital Retention Plan shall be reviewed, updated, and submitted to NASA as major events dictate, but no less frequent than quarterly starting in January 2008.  It is understood by both parties that most quarterly updates will primarily involve transmittal of the latest metrics data.

11.	REMARKS:

12.	INTERRELATIONSHIP:  SOW 1.9

13.	DATA PREPARATION INFORMATION:

13.1	SCOPE:  The Human Capital Retention Plan shall include all contributory elements to ensure human capital resources are maintained to safely and successfully execute the manifest through the end of the Space Shuttle Program.

13.2	APPLICABLE DOCUMENTS:

13.3	CONTENTS:  The plan shall include the following content:

- Definition and identification of each critical skill and the standard to support the designation of “critical” in each Program Element functional area that must be maintained, along with identification of acceptable date for loss of each particular critical skill.

- Identify and distinguish essential workforce from critical skills, and identify the essential workforce that must be maintained in each Program Element functional area, along with identification of acceptable date for loss of “segregable” portions of essential workforce in a functional area.

- Reference to retention policies adopted and other policies and actions being pursued specifically for the retention of critical skills and essential workforce for this contract, as laid out in the plan.  In support of policies implemented by the contractor, provide linkage to benchmarking of human capital retention issues across the aerospace industry, focusing on retention policies successfully adopted in industry to combat loss of critical skills in an “end of program life” posture.

- Demonstrate linkage between the critical skills and essential workforce identified under this plan and the retention policies the contractor has or proposes to adopt to combat loss of critical skills and essential personnel under this contract.  Include the rationale for how the need for any workforce retention features was determined.

- Detail the metrics for judging performance against the plan, and the strategy for adjusting the plan and any linked retention policies.  Minimum metrics at the element and total levels should include: attrition of personnel with and without retention features; accounting of attrition versus reason for leaving, if known; and projected phased allocation of costs for the various policies.

13.4	FORMAT:  Contractor format is acceptable.

  - MAINTENANCE:  The product shall be actively managed and updated annually by the contractor and submitted electronically to NASA.

ATTACHMENT J-6

STATEMENT OF EQUIVALENT RATES FOR FEDERAL HIRES

Refer to Attachment J-7 for the Statement of Equivalent Rates for Federal Hires.

ATTACHMENT J-7

WAGE DETERMINATIONS

The following Department of Labor Wage Determinations are enclosed and hereby made a part of this Attachment J-7:

| Wage Determination | Revision | Date of Revision | No. of Pages |
| --- | --- | --- | --- |
| 05-2516 | 1 | 05-23-2005 | 11 |
| 05-2118 | 1 | 05-23-2005 | 12 |
| 05-2044 | 2 | 05-23-2005 | 12 |
| 05-2008 | 1 | 05-23-2005 | 12 |

Click to open Wage Determinations

ATTACHMENT J-8

FEE PLAN

# Introduction

This contract is a cost-plus-award-fee contract (with an indefinite delivery/indefinite quantity feature) which supports the primary goals of the NASA Space Flight Program: fly safely, meet the manifest, and maintain critical assets and capabilities.  This fee plan includes a combination of Award Fee, Performance Fee, and End of Program (EOP) Fee designed to emphasize excellence in managerial, technical, schedule, subcontract management, and cost performance while providing the contractor with the appropriate motivation to achieve Program goals.

# Award Fee Provisions

The award fee serves as a tool to measure the contractor’s performance on the health of the program and motivate continued improvement.  The contractor can earn award fee from a minimum of zero dollars to a maximum stated in Clause B.2 of this contract.  Changes to these award fee provisions will be via bilateral modification, except for internal NASA processes and evaluation factors which are established unilaterally by NASA.

Under Award Fee Provisions, NASA may evaluate the contractor on any area of performance within the spectrum of the contract.  A significant element of any award fee evaluation shall be the contractor’s demonstrated performance in meeting or exceeding the statement of work (SOW) performance standards.  Thus, while the award fee process is subjective, it may include consideration of predetermined objective performance criteria and these standards may be used in award fee evaluation.

  - Organizational Responsibilities

    - Performance Monitors

NASA performance monitors will evaluate and assess the contractor’s performance in assigned areas, and discuss the evaluation results with contractor counterparts as appropriate.  The performance monitors will use, at their discretion, evaluations and assessments from NASA officials in preparing their report on assigned areas.  Additionally, performance monitors will periodically prepare reports for the Performance Evaluation Integration Team (PEIT) and Performance Evaluation Board (PEB).

    - Performance Evaluation Integration Team (PEIT)

The PEIT is comprised of the SPOC Technical Management Representatives (TMRs) who are responsible for assessing the contractor’s performance related to the evaluation factors listed in Section 2.3.

    - Performance Evaluation Board (PEB)

The PEB is comprised of NASA officials who are responsible for assessing the contractor’s performance, and establishing specific evaluation criteria related to the evaluation factors listed in Section 2.3.

    - PEB Chair

The Manager, Space Shuttle Program (or Deputy), will serve as the PEB Chair.  The PEB Chair may reassign performance monitors PEIT members, or PEB members at any time without advance notice to the contractor.

    - Fee Determination Official (FDO)

The Associate Administrator for Space Operations (or Deputy) will serve as the FDO.  The FDO, after considering available pertinent information and recommendations, shall make a unilateral determination in accordance with the provisions of this plan.

  - Periodic (Six Month) Evaluation Procedures

All periodic performance evaluations will be final.  A determination of the performance score and the related dollars earned for each evaluation period will be made by the FDO within 45 days after the end of each period.  A contract modification recognizing the dollars earned will be issued within 60 days after the end of the period.  Procedures to be followed in monitoring, assessing, and evaluating contractor performance during each period, are described below.

    - No later than 45 calendar days prior to the start of each evaluation period, the contractor may submit to the Contracting Officer recommended areas of emphasis for the ensuing evaluation period that are within the general factors listed in Section 2.3 of this plan.  Consideration will be given to the contractor’s recommendations; however, it is the Government’s responsibility to establish the specific areas of emphasis for each evaluation period.

    - No later than 30 days prior to the start of each new six-month evaluation period, the contractor will be notified by the Contracting Officer of the selected areas of emphasis for that period as well as any weightings NASA wishes to specify.  Emphasis will be directed at particular areas under the contract which appear to the Government to be deserving of special attention and will be used in judging the contractor’s performance.  These areas of emphasis may or may not cover the entire spectrum of performance that will be evaluated in determining award fee scores and dollars earned.  Other pertinent factors included under the contract and general factors bearing upon overall performance will be considered.

    - The Contracting Officer’s Technical Representative (COTR) shall meet with the contractor at the mid-point of each evaluation period and at other such times as is deemed appropriate to apprise the contractor of its performance assessment. These meetings shall address specific areas where contractor performance requires improvement.  The contractor will be provided a written assessment.  The contractor’s mid-point performance will not be scored.  At this time, the contractor will also be provided written feedback on its performance under End of Program Fee evaluation factors in accordance with Section 7.0 of this plan.

    - The contractor may furnish a self-evaluation report within 10 calendar days after the expiration of each evaluation period.  This self-evaluation report shall not exceed 20 pages in length.  The PEB will not submit its recommendation to the FDO until (1) the contractor’s self-evaluation report has been received and considered, or (2) the contractor has provided written notification that a self-evaluation report will not be submitted, or (3) the 10-day period provided for submission of the report has expired.

    - After the end of each six-month evaluation period (as identified in the Attachment II, Table B – Mission Execution Fee), the PEIT will prepare a written report documenting its evaluation.  This report shall include recommendations for an adjective rating and numerical score to be assigned to the contractor’s performance during the evaluation period.  This PEIT report will be presented to the Performance Evaluation Board (PEB).

    - Upon receipt of the PEIT report, the PEB shall meet to consider all the performance information it has obtained.  At the meeting, the PEB will summarize its preliminary findings and recommendation in the Performance Evaluation Board Report (PEBR).  The PEBR shall include recommendations for an adjective rating and numerical score to be assigned to the contractor’s performance during the evaluation period.  This report as well as a PEB presentation will be provided to the FDO.  The contractor shall have the opportunity to make a presentation to the PEB if they so desire. (See 2.2.7)

    - In addition to the information cited in Section 2.2.4, the contractor may choose to make a presentation to the PEB.  If the contractor chooses to make a presentation for a particular period, notification must be made to the Contracting Officer no later than seven working days after the end of the applicable award fee period.  The presentation, if provided, will be limited to one hour in length.

    - The PEB Chair is responsible for the preparation of the PEBR and will present the findings and recommendation to the FDO.  The report will include an adjective rating, a recommended overall performance score, and recommended safety score with supporting documentation.

    - The FDO will consider the recommendations of the following sources in determining the rating and score: (1) PEB; (2) PEIT; (3) information provided by the contractor; and (4) any other pertinent information.  The FDO’s determination of the scores will be stated in a written Award Fee Determination (AFD).

    - The contractor will be notified by the Contracting Officer of the FDO rating and score, and will be provided a summary of the PEBR.  The contractor may provide additional information for consideration by the FDO by notifying the Contracting Officer of its desire to do so.  This is an opportunity for the contractor to provide any information which the contractor believes is relevant to its performance and which may affect the FDO’s determination.  Any additional information should be provided to the Contracting Officer within 5 calendar days of contractor receipt of the FDO rating, scores, and PEBR.  This additional contractor information will be provided to the FDO by the Contracting Officer through the PEB Chair.

    - The AFD will be provided to the contractor by the Contracting Officer, along with the performance evaluations prepared by the TMRs.  The contractor may, after notification of the determination, request, through the Contracting Officer, a briefing by the PEB Chair.  This briefing shall be conducted no later than 14 days following the written request by the contractor.  Additionally, the contractor will be provided written feedback on its performance under End of Program Fee evaluation factors in accordance with Section 7.0 of this plan.

    - The contractor shall provide the Government a Corrective Action Plan (CAP), or an explanation of why corrective action is not required, for each weakness identified in the PEB report.  The CAP should include a description of the non- conformance, determination of the root cause of the non-conformance, action required to correct the weakness and prevent recurrences, and the schedule for completion of the action.  One copy of the report shall be delivered to the Contracting Officer, and two copies of the report shall be delivered to the COTR within 30 calendar days after receipt of the PEB report.  Additionally, a quarterly report shall be submitted to provide the status of the open CAPs.

  - Evaluation Factors

NASA may evaluate the contractor on any area of performance within the spectrum of the contract.  A significant element of any award fee evaluation shall be the contractor’s demonstrated performance in meeting or exceeding the SOW performance standards.  The following are examples of critical factors which will be included in any evaluation:

    - Management Effectiveness

The contractor will be evaluated based upon management performance in providing a balanced, coordinated and motivated approach to managerial excellence.  This includes an assessment of the contractor’s performance in the development, analysis and utilization of management data, managing resources to sustain performance, and program controls to effectively accomplish contract requirements.  This will involve the assessment of contractor performance in planning, controlling, and managing Government facilities and property, as well as contract and subcontract management.  Also included is the contractor’s track record on the assessment and mitigation of risk.

    - Operational Safety

Operational safety is of supreme importance to NASA.  This includes flight safety issues involving the flight crew, potential risks to flight assets, and ground processing safety affecting personnel or facilities.  Consideration will be given to the maintenance of process and product quality at all levels, and includes the implementation of performance measures as an indication of quality.  A specific score will be provided for this factor (see paragraph 2.5).

    - Quality

The contractor will be evaluated on the maintenance of the program processes with required product quality at all levels, and implementation of performance measures related to quality.

    - Schedule and Manifest Effectiveness

The contractor will be evaluated against program schedules and key interim milestones, including non-recurring elements such as performance enhancements.  This evaluation will consider all aspects of planning, processing and operation in support of the NASA manifest, including not only the effectiveness and quality of meeting the manifest, but also the development and demonstration of flexibility and robustness in this capability.  The contractor will also be evaluated on its support of long range manifest needs across the life of the Space Shuttle Program through a program of maintenance, repair refurbishment, and logistics planning that assures Program capability.

    - Supportability

The contractor will be evaluated on its approach and plans for the health and viability of the Program to support the flight manifest.  This evaluation will assess the contractor’s performance against the overarching program goals and the ability of the contractor to balance program health and assure product and process integrity.

    - Small Business Subcontracting Performance

The contractor will be evaluated on its efforts in achieving small business subcontracting goals, as described in Article H.3, “Small Business Subcontracting Goals (JSC 52.219-90) (Jan 2003)”,  and Attachment J-14, “Small Business Subcontracting Plan” of the contract.  Efforts in performing small business outreach activities will be considered, along with any honors that the contractor has been awarded.  The Award Fee weighting for small business performance will be 15 percent of the technical factors.

    - Cost Management

This evaluation will be related to actual cost performance versus the estimated cost for the effort, including any requirement changes. The Award Fee weighting for cost performance will be 25 percent of the available Award Fee pool.

  - Evaluation Periods and Award Fee Calculation

    - Maximum Available Award Fee

The maximum available award fee is identified in Clause B.2.

    - Evaluation Periods and Award Fee Available

The available award fee dollars for each evaluation period are delineated in Attachment II, Table B – Mission Execution Fee.  For evaluation purposes the amounts available in Attachment II, Table B - Mission Execution, will be reduced in the appropriate period for any Performance Fee associated with missions flown but for which a unilateral modification has not yet been issued as described in section 4.1.5.

    - Dollars Earned

Upon the FDO’s determination of contractor’s performance for each period, the graded score, as a percentage, will be applied to the dollars available in the period, as stated in Attachment II, Table B – Mission Execution Fee, to determine the dollars earned.

    - Dollars Not Earned

All award fee dollars available for each evaluation period not earned will not roll forward to subsequent award fee periods.  A unilateral contract modification will be issued to remove these unearned dollars from maximum award fee available on the contract.  Dollars not earned will also be captured in Attachment II, Table B – Mission Execution Fee.

  - Evaluation Scale and Adjectival Rating

Attachment I, Table A – Award Fee and EOP Fee Scoring System, includes adjective ratings as well as a numerical scoring system from 0 - 100.  For this plan, earned award fee dollars are calculated by applying the total numerical score to available dollars.  For example, a numerical score of 85 yields 85 percent of available award fee dollars.  Notwithstanding the preceding, the contractor will not earn award fee for any evaluation period when the performance score is “poor/unsatisfactory” (less than 61).  A Safety score will be provided for each period in addition to the total numerical score.  The purpose of the Safety score is to emphasize the importance of safety concerns.  There is no separate fee pool associated with the Safety score.

  - Provisional Payment of Award Fee

    - Pending a determination of the amount of award fee earned for periodic evaluations, a portion of the available award fee for that period will be provisionally paid to the contractor on a monthly basis.  The provisional payment shall never exceed 80%.  The amount of provisional fee which may be paid monthly in any evaluation period shall be prorated equally to the number of months in that period.

    - Should, at any time, the Contracting Officer determine that the contractor will not achieve a level of performance commensurate with the provisional rate, such rate may be unilaterally reduced or discontinued.

    - The Contracting Officer shall notify the contractor, in writing, if it’s determined that a reduction or discontinuance of provisional award fee payments is to be made.  This determination is not subject to “Disputes” clause.

    - All provisional award fee payments will be superseded by the periodic evaluation.  If the FDO’s determination for a period results in earned award fee above that provisionally provided, the Contracting Officer will issue a unilateral modification to recognize such and payment will be made based upon the unilateral modification.  If the amount of award fee earned, as determined by the FDO, is less than the sum of the provisional payments for that period, the contractor will either credit the next payment voucher for the amount over-paid or refund the difference to the Government, as directed by the Contracting Officer.

    - Provisional payment of periodic award fee will be made prior to the first award fee determination by the Government.

  - Fee Reduction for Catastrophic Loss

Any available award fee for the current six month evaluation period is subject to the section contained hereafter entitled “Fee Reduction for Catastrophic Loss”.

# RESERVED

# Performance Fee

The Performance Fee serves to motivate and ensure safe and successful missions utilizing objective, mission specific criteria.  The Performance Fee shall be determined in accordance with the following process.

# Evaluation Procedures

    - The contractor will be evaluated for each Space Shuttle Mission in accordance with the Performance Fee criteria identified in this plan.  In a letter to the contractor, 30 calendar days prior to each flight, the COTR shall identify the major mission objectives associated with each mission.

    - Within 10 days after the completion of a mission, the contractor shall submit a written report to the Contracting Officer with its recommendation as to the successful accomplishment of each Performance Fee criteria.

    - The Contracting Officer shall, in conjunction with the COTR and Space Shuttle Program Manager, confirm the successful accomplishment of each Performance Fee criteria.  The Contracting Officer will issue a unilateral modification to the contractor recognizing the earning of the specific Performance Fees within 30 days of receipt of the contractor’s written report.

    - Payment of the authorized Performance Fee shall be executed by the NASA Financial Management Office upon receipt of the unilateral contract modification.

    - A single unilateral contract modification will be issued to remove all performance fee associated with the mission from the available Award Fee for the period and to remove all unearned performance fee dollars from performance fee available on the contract.  Dollars not earned will also be captured in Attachment II, Table B – Mission Execution Fee.

    - The Contracting Officer’s determination for Performance Fee is subject to the “Disputes” clause of the contract.

# Performance Fee Criteria

    - The contractor’s performance in meeting major program objectives will be measured utilizing the objective, predefined criteria established below.  The fee associated with successful completion of these criteria is stated below.  These criteria, as well as the associated fee, will change only through bilateral agreement.   The following criteria are established per flight.

    - Total Available Award Fee and Performance Fee is documented in Attachment II, Table B – Mission Execution Fee.  As Performance Fee is determined to be either earned or unearned in accordance with the Evaluation Procedures above, that fee will no longer be available to be earned within the Award Fee feature of the contract.  Performance Fee shall be earned as described below for the number of flights described in H.33, Launch Schedule Variations.  Should a flight be deleted from the manifest or delayed from one Award Fee period to another, the performance fee allocated to that flight shall be converted and added to Maximum Available Award Fee, and Attachment II, Table B – Mission Execution Fee, shall be adjusted, in the period in which the flight was removed.  Should deferral or acceleration of a flight from one Award Fee period to another cause the total required Performance Fee for that period as displayed in Attachment 1, Table B to be insufficient, an equivalent amount of Award Fee will be made available in that period for the flight as Performance Fee.

    - The maximum available Performance Fee associated with each successfully completed flight is $7.00M, subject to the performance criteria below.

| Performance Criteria for Each Mission | Incentive/Penalty Amount |
| --- | --- |
| Landing, Recovery, and Safe Return | $7.00M |
| Failure to Achieve Major Mission Objectives | Up to ($5.60M) |
| Early Mission Termination | Up to ($1.40M) |

    - The Performance Fee criteria are as follows:

      - Landing, Recovery, and Safe Return

“Successful accomplishment” is evidenced by completion of a safe landing and recovery of the crew and the Orbiter.  It also includes SRB recovery.  Successful accomplishment of the SRB recovery is when the SRB Recovery System performs in accordance with the requirements of the Part I CEI Specification.

      - Failure to Achieve Major Mission Objectives (Reduction in Fee)

If a major mission objective(s) is not achieved, then the contractor shall be assessed a reduction in fee up to a maximum of the amount as shown in Section 4.2.3, if it is determined that flight or ground anomalies attributed to the contractor’s performance precluded the accomplishment of those major mission objectives..

      - Early Mission Termination (Reduction in Fee)

If an early mission termination occurs due to flight or ground anomalies attributed to the contractor’s performance, the contractor shall be assessed a reduction in fee up to a maximum of the amount as shown in Section 4.2.3.

# Contractor Accountability

For purposes of defining performance fee accountability, the contractor is accountable for all performance during the contract period.  This includes, but is not limited to, the contractor’s subcontractor’s (at any tier) performance under the contract.  Additionally, the contractor shall be held accountable for the performance of the Stakeholders and their subcontractors at any tier, of effort performed as part of the SPOC.

Performance problems, which are a result of original defects in design, manufacturing, or workmanship are not accountable to the contractor unless it is determined that an existing defect in design, manufacturing, or workmanship was not discovered due to a lack of reasonable test, inspection, procedures, or processing by the contractor or its subcontractor (at any tier).  In such cases, the contractor shall be accountable for this failure irrespective of when the hardware was built, or what contract the hardware was built under.

# Provisional Payments

Performance Fee is not subject to provisional billing.

# Fee Reduction for Catastrophic Loss

  - A fee reduction will be assessed in the event of loss of an Orbiter or individuals associated with Space Program Operations when such loss is caused by the acts or omissions of the contractor in performance of effort under this contract.

  - For purposes of this article, “loss” means the loss of life which occurs because of an Orbiter mission or total loss, at any time, of an Orbiter vehicle. “Orbiter Mission” commences with fueling of the external tank through actual flight to safe return of the crew.  “Total loss” means that an Orbiter is permanently inoperable.

  - In the event of loss, the Contracting Officer in conjunction with a Board of Investigation shall make a determination as to the cause of the loss.  The members of the Board of Investigation shall be appointed by the Fee Determination Official or other senior NASA official.  If the loss is determined to be caused in whole or in part by the acts or omissions of the contractor, the Fee Determination Official shall make a determination as to the amount of the fee reduction to be assessed, in an amount not to exceed: (1) the available award fee pool for the period in which the loss occurs and; (2) the performance fee applicable to the mission.  The Contracting Officer shall notify the contractor in writing of such determination.  Repayment of any fee, if required, shall be made within 30 days of notification of a final determination by the Contracting Officer.

  - The Contracting Officer’s determination is subject to the “Disputes” clause of the contract.

# Value Engineering

VECPs serve as a tool in reducing the overall projected cost to the agency without impairing its essential functions.  As identified in Clause H.40, VALUE ENGINEERING, the contractor is encouraged to develop, prepare, and submit value engineering change proposals (VECPs) voluntarily.  The contractor shall share in any net acquisition savings reductions for each accepted VECP as identified below.

# End of Program (EOP) Fee

  - The purpose of the EOP Fee is to motivate the contractor to maintain the appropriate level of skills and resources to safely complete the program objectives.

    - EOP Fee will be made available upon the end of mission execution.  For the purposes of this plan, mission execution is defined as the completion of down-mission processing following the last shuttle flight.  The contractor will submit a letter notifying the Contracting Officer of the end of mission execution. The Contracting Officer will provide written concurrence, or non-concurrence along with supporting rationale, within 15 days of receipt of the Contractors letter.  A determination of the performance score and the related dollars earned for the EOP Fee will be made by the FDO not later than 45 days after the end of the mission execution.  In the event that a manifest change moves the end of mission execution to a date beyond CY2010, the contractor will be evaluated and an EOP fee determination issued for settlement of the EOP fee pool, in accordance with the schedule noted herein, at the conclusion of the basic period of performance of the contract.  A contract modification recognizing the dollars earned will be issued within 15 days after the FDO determination.  Best efforts will be made to issue the contract modification within CY 2010.  The EOP Fee is subject to the scoring system delineated in Attachment I, Table A – Award Fee and EOP Fee Scoring System.  The available EOP Fee dollars are stated in B.2, Estimated Cost and Fee, and in Attachment II, Table B – Mission Execution Fee, and are separate from the available Award Fee and Performance Fee dollars.  The EOP Fee is subject to provisional billing.  Pending a determination of the amount of EOP fee earned, a portion of the available EOP fee for a period will be provisionally paid to the contractor on a monthly basis.  The provisional payment shall never exceed 80%.  The amount of provisional fee which may be paid monthly commencing in evaluation period 9 shall be prorated equally to the number of months in that period.  Procedures to be followed in monitoring, assessing, and evaluating contractor performance are described below.

    - The contractor may furnish a self-evaluation report within 10 calendar days after the conclusion of the mission execution.  This self-evaluation report shall not exceed 20 pages in length.  The PEB will not submit its recommendation to the FDO until (1) the contractor’s self-evaluation report has been received and considered, or (2) the contractor has provided written notification that a self-evaluation report will not be submitted, or (3) the 10-day period provided for submission of the report has expired.

    - At the end of mission execution, the PEIT will prepare a written report documenting its evaluation which shall include recommendations for an adjective rating and numerical score to be assigned to the contractor’s performance in meeting the EOP Fee objectives.  This PEIT report will be presented to the PEB.

    - Upon receipt of the PEIT report, the PEB shall meet to consider all of the performance information it has obtained.  At the meeting, the PEB will summarize its preliminary findings and recommendations in the Performance Evaluation Board – EOP Fee Report (PEB-EFR).  The PEB-EFR shall include recommendations for an adjectival rating and numerical score to be assigned to the contractor’s performance in meeting the EOP Fee objectives.  This report as well as a PEB presentation will be provided to the FDO.  The contractor shall have the opportunity to make a presentation to the PEB if they so desire.

    - The contractor may choose to make a presentation to the PEB.  If the contractor chooses to make a presentation, notification must be made to the Contracting Officer no later than 15 working days after the end of mission execution.  The presentation, if provided, will be limited to one hour in length.

    - The PEB Chair is responsible for the preparation of the PEB-EFR and will present the findings and recommendation to the FDO.  The report will include an adjective rating and a recommended overall performance score with supporting documentation.

    - The FDO will consider the recommendations of the following sources in determining the performance score: (1) PEB; (2) PEIT; (3) information provided by the contractor; and (4) any other pertinent information.  The FDO’s determination of the scores will be stated in a written EOP Fee Determination (EFD).

    - The contractor will be notified by the Contracting Officer of the FDO performance score, and will be provided a summary of the PEB-EFR.  The contractor may provide additional information for consideration by the FDO by notifying the Contracting Officer of its desire to do so.  This is an opportunity for the contractor to provide any information which the contractor believes is relevant to its performance and which may affect the FDO’s determination.  Any additional information should be provided to the Contracting Officer within 5 calendar days of contractor receipt of the FDO adjectival rating, numerical score, and PEB-EFR.  This additional contractor information will be provided to the FDO by the Contracting Officer through the PEB Chair.

    - The EFD will be provided to the contractor by the Contracting Officer, along with the performance evaluations prepared by the TMRs.  The contractor may, after notification of the determination, request, through the Contracting Officer, a briefing by the PEB Chair.  This briefing shall be conducted no later than 14 days following the written request by the contractor.

    - The EFD provided by the Contracting Officer is subject to the “Disputes” clause of the contract.

# Evaluation Factors

    - NASA will evaluate the contractor on its performance in meeting the EOP Fee objectives.  Actions taken by the Contractor to reduce costs to comply with NASA funding limitations shall be taken into consideration in this evaluation.  Evaluation factors include:

#### The contractor’s performance in the retention of critical skills and capabilities to ensure sustainability based on criteria mutually agreed upon by the Contracting Officer’s Technical Representative and the contractor’s Program Manager.

#### The contractor’s performance in transition and closeout work, to the extent authorized and funded.

#### The contractor’s performance in sustaining assets and infrastructure to safely complete the manifest based on criteria mutually agreed upon by the Contracting Officer’s Technical Representative and the contractor’s Program Manager.

#### The contractor’s performance in maintaining a proper balance between spares to support fly-out of the Program and end of Program inventory based on criteria mutually agreed upon by the Contracting Officer’s Technical Representative and the contractor’s Program Manager.

#### The contractor’s performance in managing the balance of workforce levels for accomplishment of required work and the best efforts outplacement of personnel in concert with Program closeout, based on criteria mutually agreed upon by the Contracting Officer’s Technical Representative and the contractor’s Program Manager.

#### The contractor’s performance in avoiding impacts which would preclude the completion of a seventeen flight manifest.

    - The AFD or TMR performance evaluations stated in 2.2.3 and 2.2.11will include constructive feedback, as appropriate, to evaluate the contractor’s progress in meeting the EOP Fee objectives; scoring will not be provided on this periodic feedback.

# Updates to EOP Fee for Future Shuttle-Related Changes

Future Shuttle-related debit changes which add content to the SPOC shall contribute at least 25% of the total available fee for the individual debit change to the End of Program Fee pool in periods 7 and/or 8.  After negotiations establish the amount of fee associated with future Shuttle-related Core credit changes, the credit fee removed from End of Program fee in periods 7 and/or 8 shall not exceed 11.88% of the total available fee for the individual credit change.  Shuttle-related debit changes may include Core, Provisioning, and IDIQ type changes; Shuttle-related debit changes in direct support of Constellation are not subject to this paragraph.

ATTACHMENT I

Table A - Award Fee and EOP Fee Scoring System

| ADJECTIVE RATING | RANGE OF POINTS | DESCRIPTION |
| --- | --- | --- |
| Excellent | 100 - 91 | Of exceptional merit; exemplary performance in a timely, efficient manner; performance meets or exceeds contract requirements (e.g., contract standards) ; very minor (if any) deficiencies with no adverse effect on overall performance |
| Very Good | 90 - 81 | Effective performance; requirements accomplished in a timely, efficient manner for the most part; substantially exceeds minimum contract requirements (e.g., Maximum Error Rates) with only minor deficiencies. |
| Good | 80 - 71 | Effective performance; exceeds minimum contract requirements (e.g., Maximum Error Rates); reportable deficiencies, but with little identifiable effect on overall performance. |
| Satisfactory | 70 - 61 | Performance which meets minimum contract requirements (e.g., Maximum Error Rates); reportable deficiencies with identifiable, but not substantial, effects on overall performance. |
| Poor/ Unsatisfactory | 60 - 0 | Overall performance does not meet minimum contract requirements (e.g., Maximum Error Rates); remedial action required in one or more areas; numerous deficiencies which adversely affect performance. |

| Attachment II |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Table B - Mission Execution Fee |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Fiscal Year Evaluation Period |  | FY07 |  |  | FY08 |  |  |  | FY09 |  |  |  | FY10 |  | Total |  |
|  |  | 1 | 2 |  | 3 |  | 4 |  | 5 |  | 6 |  | 7 | 8 |  |  |
| Fee Type |  | 10/01/2006 to 03/31/2007 | 04/01/2007 to 09/30/2007 |  | 10/01/2007 to 03/31/2008 |  | 04/01/2008 to 09/30/2008 |  | 10/01/2008 to 03/31/2009 |  | 04/01/2009 to 09/30/2009 |  | 10/01/2009 to 03/31/2010 | 04/01/2010 to 09/30/2010 |  |  |
| Award Fee and Performance Fee |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total Available Award Fee |  | $66,999,296 | $66,999,300 |  | $57,763,409 |  | $64,763,410 |  | $51,965,520 |  | $58,965,522 |  | $25,872,175 | $32,872,175 | $426,200,807 |  |
| Total Available Performance Fee |  | $14,000,000 | $14,000,000 |  | $21,000,000 |  | $14,000,000 |  | $21,000,000 |  | $14,000,000 |  | $14,000,000 | $7,000,000 | $119,000,000 |  |
| Total Available Award and Performance Fees |  | $80,999,296 | $80,999,300 |  | $78,763,409 |  | $78,763,410 |  | $72,965,520 |  | $72,965,522 |  | $39,872,175 | $39,872,175 | $545,200,807 |  |
| Performance Fee Earned |  | $7,000,000 |  |  |  |  |  |  |  |  |  |  |  |  | $7,000,000 |  |
| Unearned Performance Fee |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Net Available Award Fee |  | $73,999,296 | $80,999,300 |  | $78,763,409 |  | $78,763,410 |  | $72,965,520 |  | $72,965,522 |  | $39,872,175 | $39,872,175 | $538,200,807 |  |
| Total Award Fee Earned |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Unearned Award Fee |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total Performance and Award Fees Earned |  | $7,000,000 |  |  |  |  |  |  |  |  |  |  |  |  | $7,000,000 |  |
| End of Program Fee |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total EOP Fee Available |  | N/A | N/A |  | N/A |  | N/A |  | N/A |  | N/A |  | $36,550,000 | $36,550,000 | $73,100,000 |  |
| Unearned EOP Fee |  | N/A | N/A |  | N/A |  | N/A |  | N/A |  | N/A |  | TBD | TBD | TBD |  |
| Total EOP Fee Earned |  | N/A | N/A |  | N/A |  | N/A |  | N/A |  | N/A |  | TBD | TBD | TBD |  |
| Total Available Fee |  | $80,999,296 | $80,999,300 |  | $78,763,409 |  | $78,763,410 |  | $72,965,520 |  | $72,965,522 |  | $76,422,175 | $76,422,175 | $618,300,807 |  |
| Total Unearned Fee |  |  |  |  |  |  |  |  |  |  |  |  |  |  | $0 |  |
| Total Fee Earned |  | $7,000,000 | $0 |  | $0 |  | $0 |  | $0 |  | $0 |  | $0 | $0 | $7,000,000 |  |

ATTACHMENT J-9

GOVERNMENT FURNISHED PROPERTY

PURPOSE:

The following is Government Furnished Property (GFP) provided at various sites under this contract.

For purposes of this letter contract, the overall number of line items and the associated dollar value of Government Furnished Property (GFP) that will be transferred from NAS 9-20000, grouped by classification, is provided in the following table.  At the time of contract award, an updated CD-ROM listing of all GFP that will be transferred from NAS 9-20000 will be incorporated into the Space Program Operations Contract (SPOC).

| Classification | # Line Items | Value |
| --- | --- | --- |
| Buildings 100K & Over | 6 | $2,217,323 |
| Other Struct & Facilities 100K and over | 1 | $349,760 |
| Equipment under 100K | 56,776 | $239,611,041 |
| Equipment over 100K | 675 | $168,580,236 |
| Special Test Equip under 100K | 6,555 | $42,660,356 |
| Special Test Equip over 100K | 175 | $65,227,125 |
| Special Tooling under 100K | 22,291 | $52,423,333 |
| Special Tooling over 100K | 56 | $17,858,177 |
| Agency Peculiar under 100K | 24,609 | $133,963,212 |
| Agency Peculiar over 100K | 976 | $4,367,390,550 |
| Material |  | $3,403,585,264 |
| TOTAL | 112,120 | $8,493,866,377 |

SECTION J-9-A		JOHNSON SPACE CENTER 			Page

Part	J-9-A-1		Equipment					J-9-3

J-9-A-2		Special Tooling/Test Equipment		J-9-4

J-9-A-3		Materials					J-9-6

J-9-A-4		Software					J-9-7

J-9-A-5		Facilities					J-9-9

J-9-A-6		Data						J-9-12

J-9-A-7		List of Installation Provided Property	J-9-13

SECTION J-9-B		KENNEDY SPACE CENTER

Part	J-9-B-1		Equipment					J-9-14

J-9-B-2		Special Tooling/Test Equipment		J-9-15

###### J-9-B-3		Materials					J-9-16

J-9-B-4		Software					J-9-17

J-9-B-5		Facilities					J-9-18

SECTION J-9-C		MARSHALL SPACE FLIGHT SPACE CENTER

Part	J-9-C-1		Equipment					J-9-51

J-9-C-2		Special Tooling/Test Equipment		J-9-52

J-9-C-3		Reserved					J-9-53

J-9-C-4		Software					J-9-54

J-9-C-5		Facilities					J-9-55

SECTION J-9-D		DRYDEN FLIGHT RESEARCH CENTER/EDWARDS AFB CA

Part	J-9-D-1		Equipment					J-9-56

J-9-D-2		Reserved					J-9-57

J-9-D-3		Reserved					J-9-58

J-9-D-4		Software					J-9-59

SECTION J-9-E		RESERVED

SECTION J-9-F		RESERVED

SECTION J-9-G		WHITE SANDS SPACE HARBOR

Part	J-9-G-1		Equipment					J-9-62

- PART J-9-A-1

- JOHNSON SPACE CENTER

- GOVERNMENT FURNISHED EQUIPMENT

- The following Government Furnished Equipment (GFE) will be provided for the performance of work under this contract.

- CD-ROM entitled SPOC-1, lists the Government Furnished Equipment provided under this contract.

- The GFE for WCS Processing is set forth in USA Subcontract 6000076641, dated 10/01/02.

- PART J-9-A-2

- JOHNSON SPACE CENTER

- GOVERNMENT FURNISHED SPECIAL TOOLING/TEST EQUIPMENT

The following Government Furnished Special Tooling and Test Equipment (GFST/TE) will be provided for the performance of the work under this contract:

CD-ROM entitled SPOC-1, includes equipment lists for SFOC NAS9-20000.

This includes, but is not limited to, the following:

ITEM								P/N

Caution and Warning					MC409-012-0123

Drill Plate Tool						GD1507122

Mod Kit (1 shipset*)						K724-340009

*Shipset consists of quantity of parts for one port side and one starboard side of the Orbiter.

PIC VIBRATION FIXTURE	AT809101-001

PIC TRANSFORMER & 200 PWB PHASE	AT809104-001

PIC DIGIDAT TEST ADAPTER	AT809110-001

PIC DIGIDAT TEST ADAPTER	AT809110-002

PIC BREAKOUT TOOL	AT809111-001

BREAKOUT TOOL	AT809113-001

INJECTION MOLD	NS006328

PIC PROTECTIVE PLATE	SA1249-001

HOLDING FIXTURE	SA1275-999

FIXTURE CONDUCTOR LEAS TRIMMIN	SA1409-002

POLARITY VERIFICATION TEMPLATE	SA1658-001

POLARITY VERIFICATION TEMPLATE	SA1658-003

POLARITY VERIFICATION TEMPLATE	SA1658-004

PIC MASKING TOOL	SA1734-001

PREWIRE TOOL	SA1816-003

PREWIRE TOOL	SA1816-004

XISTOR PREWIRE TOOL	SA1816-005

XISTOR PREWIRE TOOL	SA1816-006

XISTOR PREWIRE TOOL	SA1816-007

XISTOR PREWIRE TOOL	SA1816-008

XISTOR PREWIRE TOOL	SA1816-009

XISTOR PREWIRE TOOL	SA1816-010

XISTOR PREWIRE TOOL	SA1816-011

TEST HOLDING FIXTURE	SA2061-001

DIMENSION CHECK PREIMPREGN	SA2063-001

DIMENSION CHECK PREIMPREGN	SA2063-002

TINNING FIXTURE CONNECTOR	SA2071-002

TRANSISTOR MOUNTING BRACKET	SA2084-999

STUFFING FIXTURE	SA2085-001

ASSEMBLY FIXTURE	SA2099-001

ASSEMBLY FIXTURE	SA2099-002

MAGNETIC TIMING BOARD	SA2254-999

PIC PLACEMENT TOOL	SA2261-001

PIC PLACEMENT TOOL	SA2261-002

PIC-FINAL ASSY FIXTURE	17453511-999

PIC-LEAD BENDING TOOL	17445312-001

PIC-LEAD BENDING TOOL	17445312-002

PIC-ALIGNMENT FIXTURE	17466733-001

PIC-ALIGNMENT FIXTURE	17466733-002

PIC-ALIGNMENT FIXTURE	17466733-003

Reference USA Subcontract 6000076641 for additional equipment.

The following systems shall be utilized to maintain the accurate and current listing of Government Furnished Equipment to be provided to the contractor for the performance of this contract:

- JSC uses NEMS (NASA System) and Shuttle Equipment Tracking System (SETS) for the tracking of equipment.

- PART J-9-A-3

- JOHNSON SPACE CENTER

- GOVERNMENT FURNISHED MATERIALS

The following Government Furnished Materials (GFM) will be provided for the performance of work under this contract as required, and in the quantities required.

PRESSURANTS/PROPELLANTS AND MISCELLANEOUS GFM

Air, Breathing

Air, Liquid

Ammonia (NH3)

Detonators

Dichlorofluoromethane [Refrigerant-21 (R-21)]

Dichlorotetrafluoroethane

Fluonnet Electronic Liquid, lFC 40 (3M)]

Freon TF 8 Refrigerant

Halon 1301 (Fire Suppression)

Helium, Gaseous (GHe)

Helium, Liquid (LHe)

Hexanitrostilbene (Explosive) HNS

Hydrazine, Monomethyl (MMH)

Hydrazine, Mono-Propellant (N2H4)

Hydrogen, Gaseous (GH2)

Hydrogen, Liquid (LN2)

Inconel 718 Valve Bodies and Sleeve, Seal and Poppet Assemblies for manufacture of GO-2 Flow Control Valves with ignition resistant parts.

Neon, Liquid

Nitrogen, Gaseous (GN2)

Nitrogen, Liquid (LN2)

Nitrogen Tetroxide (N204 MON3)

Oxygen, Gaseous (GO2)

Oxygen, Gaseous, Breathing

Oxygen, Liquid (LO2)

Pyro Initiator Controller (PIC)

Pyrotechnics

Standard Initiators, Type I

Trichlorotrifluoroethane, TF Type 2/PCA Solvent Type 1 113

The following systems shall be utilized to maintain the accurate and current listing of Government Furnished Materials to be provided to the contractor for the performance of this contract:

- JSC uses WIMS (USA System) and SETS (USA System) for the tracking of Material

- KSC uses PeopleSoft Inventory Module (USA System), IPCS (NASA System), CSLIMS (Boeing System), and CARS (USA System) and MACPAC (USA System) for the tracking of Material.

###### PART J-9-A-4

- JOHNSON SPACE CENTER

- GOVERNMENT FURNISHED SOFTWARE

A.  GENERAL

The following Government-Furnished Software (GFS) including supporting documentation will be provided as required to the contractor for work under this contract:

- Avionics and hardware development in Space Systems Development/Test (SSDT) Facility.

- Flight software.

- Operational software for the Test Operations Center (TOC)/SAIL.

- Launch Processing System (LPS)/SAIL software.

- Mission Evaluation Workstation System (MEWS) Software.

- SINDA

- TRASYS

- IDEAS

- CSAR/NASTRAN

- MSC/NASTRAN

- ORACLE

- PATRAN

- ISS Risk Management Application (IRMA)

- SSP Integrated Risk Management Application (SPIRMA)

The following GFS including supporting documentation will be provided as required to the contractor for work performed by the Flight Design and Dynamics Department (FDDD)(including FDDD’s subcontractors) only for the Government purpose of Constellation support.  The Contracting Officer in cooperation with JSC/Engineering shall approve the need for any organization other than FDDD, including FDDD’s subcontractors, to have access and/or use of the software.

.

- ANTARES (Advanced NASA Technology Architecture for Exploration Studies) (in performance of task FDD-114 and FDD-118)

- MBDYN (Multibody Dynamics)

- JEOD (JSC Engineering Orbital Dynamics)

- TRICK

B.  REQUIREMENTS

Delivered GFS shall be verified to be in conformance with the following requirements documents as applicable and currently in force:

- NPR 2800.1 Managing Information Technology

- NPR 2810.1 Security of Information Technology

Additional requirements for the GFS supporting Constellation:

- If the SOFTWARE and/or any documentation provided with the SOFTWARE includes a copyright notice, or other restrictive marking or legend, identifying it as a work of a third party, the third party software or documentation will be governed by the terms and conditions of its copyright, or other restrictive marking.

- The contractor will inform its employees and subcontractors given access to the SOFTWARE of these restrictions.

-

PART J-9-A-5

JOHNSON SPACE CENTER

GOVERNMENT FURNISHED FACILITIES

The following facilities will be furnished to the contractor for use in performance of work under this contract.  The contractor has no responsibility for maintenance and sustaining engineering for these facilities.

| - CENTER | - BLDG | - TITLE |
| --- | --- | --- |
| - JSC | - 4S | - Flight Operations Trainer Facility |
| - JSC | - 4S | - Part Task Trainer (PTT) |
| - JSC | - 5N | - Shuttle Mission Training Facility (SMTF) |
| - JSC | - 5S | - Space Station Training Facility |
| - JSC | - 7 | - Crew Systems Laboratory |
|  |  | - Space Station Airlock Test Article Facility |
| - JSC | - 9 | - Systems Integration Facility |
|  |  | - Space Station Mockups/Trainer Facility |
|  |  | - Precision Air Bearing Floor |
| - JSC | - 14 | - Antenna and Tracking Development Laboratory |
|  |  | - Anechoic Chamber |
| - JSC | - 29 | - Weightless Environment Training Facility |
| - JSC | - 32 | - Space Environment Simulation Laboratory |
|  |  | - Chamber A |
|  |  | - Chamber B |
| - JSC | - 44 | - Communications and Tracking Development Laboratory |
|  |  | - Electronic System Test Lab |
| - JSC | - 49 | - Vibration and Acoustics Test Facility Vibroacoustic Test Facility |
| - JSC | - 267 | - Space Materials Research Laboratory |
|  |  | - Hypervelocity Impact Test Facility |
| - JSC | - 272 | - Hazardous Hypervelocity Impact Test Facility |
| - JSC | - 16 | - Inertial Systems Laboratory |
| - JSC | - 990 | - Maintenance Hangar |
| - Ellington |  | - KC-135 Reduced Gravity Aircraft |
| - WSTF |  | - RVS Engine Depot |
| - WSTF |  | - Hazardous Hypervelocity Impact Test facility |
| - JSC | - 35 | - Mission Simulation Development Facility |
| - JSC | - 35 | - Controlled Data Preparation Area (CDPA) |
| - JSC | - 16 | - Shuttle Avionics Intergration Laboratory (SAIL) |
| - JSC | - 16 | - Electrical Power Systems Laboratory |
| - JSC | - 16 | - JSC Avionics Engineering Laboratory (JAEL) |
| - JSC | - 30 | - Mission Control |
| - JSC | - 4 | - Environmental Control Laboratory |
| - JSC | - NBL | - Sunny Carter Training Facility (NBL) |
| - JSC | - NBL | - Software Development Integration Laboratory (SDIL) |

- Palmdale, CA

| - BLDG | - TITLE |
| --- | --- |
| - 122T | - OLF Office |
| - 0150 | - Shuttle Orbiter Final Assmb. Bldg. |
| - 151C | - Canopy |
| - 3001 | - Land Surrounding B/150 |
| - 3002 | - Storm Drain Service Line Bldg AG |
| - 3003 | - Periphery Security Fence |
| - 3004 | - Concrete Aprons Sidewalk |
| - 3005 | - Power Distribution Line, B/150 |
| - 3006 | - Power Distribution Line, B/150 |
| - 3007 | - Potable Water Main, B/150 |
| - 3008 | - Fire Protection Water Main, B/150 |
| - 3009 | - Gas Storage & Transfer Area |
| - 3010 | - Concrete Apron & Ramp Paving |
| - 3011 | - Parking Area |
| - 3012 | - Roadway Facilities |
| - 3013 | - Land Preparation |
| - 3014 | - Exterior Lighting |
| - 3015 | - Fence |
| - 3016 | - Water System |
| - 3017 | - Fire Protection System |
| - 3018 | - Gas System |
| - 3019 | - Sewer System |
| - 3020 | - Drainage System |
| - 3021 | - RSI Bonding Shop Within B/150 |
| - 3022 | - Electrical & Phone Svc Line B/743 |
| - 3023 | - Exten. Of Utilities, B/163,164 & 165 |
| - 3024 | - Land Preparation |
| - 3025 | - Asphalt Paving Yards |
| - 3026 | - Fence |
| - 3027 | - Fire Protection |
| - 3028 | - Sewer System-Sanitary Svc Extension |
| - 3029 | - Water System |
| - 3030 | - Wash Rack |
| - 3031 | - Electrical Distribution |
| - 3032 | - Fire Alarm Autocall Extension |
| - 3033 | - Telephone Utility Extension |
| - 3034 | - Utilities-Computer System |
| - 3035 | - Storage Yard Concrete Paving |
| - 3036 | - Gas Fueling System |
| - 3038 | - Loading Dock & Levellor |
| - 3039 | - Concrete Paving (513 Storage Area) |
| - 3040 | - Parking Lot North |
| - 3041 | - Landscaped Area |
| - 3153 | - Thermal Protection Building |
| - 3154 | - Modular Office Unit |
| - 3158 | - Storage Canopy |
| - 3163 | - Modular Office Unit |
| - 3164 | - Modular Office |
| - 3165 | - Modular Office Unit |
| - 3171 | - Modular Office Unit |
| - 3172 | - Modular Office Unit |
| - 3173 | - Modular Office Unit |
| - 3181 | - Canopy |
| - 3183 | - Operation Shed |
| - 3187 | - Hazardous Storage Canopy |
| - 3188 | - Hazardous Storage Canopy |
| - 3191 | - Electrical Substation Building |
| - 3193 | - Storage Canopy |
| - 3197 | - Guard House |
| - 3198 | - Modular Office |

- PART J-9-A-6

- JOHNSON SPACE CENTER

- GOVERNMENT FURNISHED DATA

The following Government-Furnished Data (GFD) will be furnished to the contractor for the performance of work under this contract:

- Real-time air-to-ground and Flight Director’s voice communications and real-time Orbiter Flight data.

- Copies of the PASS l-Loads used by BFS software (via computer-readable media as defined in SS-P-0002.195).

- Data supporting verification of the mission capability of the Shuttle vehicle with standard payload interfaces, and with selected unique payloads and payload interfaces.

- Shuttle Program Milestone Schedules.

- Flight Data.

- Launch Data.

PART J-9-A-7

JOHNSON SPACE CENTER

LIST OF INSTALLATION-PROVIDED PROPERTY

1.	General

- The contractor is authorized use of the types of installation-provided property listed below, to the extent they are available, at the Johnson Space Center (JSC).

- As used herein, “onsite” means within the physical boundaries of JSC, the area it occupies and uses at Ellington Field, and buildings which JSC directly leases near its physical site; “offsite” refers to contractor  facilities (leased or owned) in the Houston, Texas, area (Harris and Galveston Counties).

- The contractor shall not bring onsite for use under this contract any property that is owned or leased by the contractor, or other property that the contractor is accountable for under any other government contract, without the prior written approval of the JSC Supply and Equipment Management Officer (SEMO) and the Contracting Officer.

- If the contractor requests property which is not available or cannot be made available from the government to meet the contractor’s schedule needs, the requesting document will be canceled and returned to the contractor.  The contractor will thereafter be responsible for acquiring the needed items or services.

- If the contractor initiates a transfer of accountability (DD Form 1149) from the contractor to the government, the contractor shall continue to account for the property in question until contractor receives notification that the form has been signed by the JSC Supply and Equipment Management Officer (SEMO) or his/her authorized representative.  If the contractor does not receive such notice in a reasonable time, contractor will make inquiry through the Property Administrator as to the status of the transfer.

2.	Property Which May Be Furnished

- Equipment to be made available at the Johnson Space Center to the contractor for use in performance of this contract is listed in attachment J-9-A.

- Supplies, office furniture, gasses, and hazardous materials at the Johnson Space Center or available from other Federal depots (onsite only).

- Publications and blank forms stocked by the installation (onsite and offsite).

3.	Contractor Responsibilities

The responsibilities of the contractor as contemplated by paragraph (a) of the Installation-Accountable Government Property clause are defined in the following:

NFS 1852.245-71, Installation-Accountable Government Property (NOV 2004) – Alternate 1 (NOV 2004)

- PART J-9-B-1

- KENNEDY SPACE CENTER

- GOVERNMENT FURNISHED EQUIPMENT

The GFE furnished to the contractor for the performance of work under this contract is transitioned from NAS9-20000 and is listed in technical report TR-1287.  This data is provided on CD-ROM SPOC-1.

The following systems shall be utilized to maintain the accurate and current listing of Government Furnished Equipment to be provided to the contractor for the performance of this contract:

- KSC use NEMS (NASA System) and CARS (USA System) for the tracking of Equipment

- PART J-9-B-2

- KENNEDY SPACE CENTER

- GOVERNMENT FURNISHED SPECIAL TOOLING & TEST EQUIPMENT

The contractor will be furnished (transitioned at inception from NAS9-20000) the items listed from technical report TR-1287, designated LSOC, and Rockwell  Report TR-1287 listed items which will be furnished to the contractor include the Launch Processing System (LPS) and the Shuttle Data Management System (SPDMS).

This data is provided on CD-ROM No. KSC-3.

The following systems shall be utilized to maintain the accurate and current listing of Government Furnished Equipment to be provided to the contractor for the performance of this contract:

- KSC use NEMS (NASA System) and CARS (USA System) for the tracking of Equipment

- PART J-9-B-3

- KENNEDY SPACE CENTER

- GOVERNMENT FURNISHED MATERIALS

The following GFM will be provided to the contractor as required, and in the quantities required.

PRESSURANTS/PROPELLANTS

Air, Breathing (Bair)

Air, Liquid (Lair)

Ammonia (NH3)

Argon, Liquid (Largon)

Detonators

Halon 1301 (Fire Suppression)

HCFC-225G (AK-225G)

Helium, Gaseous (GHe)

Helium, High Purity

Helium, Liquid (LHe)

HFE-7100

Hydrazine, Monomethyl (MMH)

Hydrazine, Mono-propellant (MPH)

Hydrogen Peroxide (H2O2)

Hydrogen, Gaseous (GH2)

Hydrogen, Liquid (LH2)

Initiators, Standard, Type 1

Jet Propellant-8 (JP-8)

Nitrogen Tetroxide (N204 MON3)

Nitrogen, Gaseous (GN2)

Nitrogen, Liquid (LN2)

Oxygen, Gaseous (GO2)

Oxygen, Gaseous, Breathing

Oxygen, High Purity Gaseous (GO2HP)

Oxygen, High Purity Liquid (LO2 HP)

Oxygen, Liquid (LO2)

Dichlorofluoromethane [Refrigerant-21 (R-21)]

Shuttle Hydraulic Fluid (Mil-PRF-83282D)

Sodium Hydroxide (NaOH)

Trichlorotrifluoroethane, TF Type 2/PCA Solvent Type 1 113

Vertrel MCA

Vertrel DCE Recharge Kit

The contractor shall be responsible for the replenishment of all other materials furnished and/or required under the SPOC NNJ06VA01C.

KSC uses Peoplesoft Inventory Module (USA System), IPCS (NASA System), CSLIMS, CARS and MACPAC for the tracking of Material.

- PART J-9-B-4

- KENNEDY SPACE CENTER

- GOVERNMENT FURNISHED SOFTWARE

The following in-house developed and commercial computer operating and applications software will be provided to the contractor for use in the performance of the SPOC contract.

- LPS Program, Applications, Systems and Control Logic Software

- Lockheed Software Development Network (LSDN)

- Shuttle Electronic Tie-In (SETI)

- Shuttle Processing Data Management Software (SPDMS)

Additional information provided on CD-ROM No. KSC-1, KSC Software.

PART J-9-B-5

KENNEDY SPACE CENTER

GOVERNMENT FURNISHED FACILITIES

The following facilities at KSC, CCAFS, and Contingency Landing Sites (CLS) will be furnished to the contractor for use in performance of the SPOC Contract.  The contractor's responsibilities for maintenance and sustaining engineering on facility systems at KSC and CCAFS are limited to the specific systems listed under the facility number and name.  The following listing is current as of the inception date of the contract.  The current listing of responsibilities for facilities is found in the KSC OMEU matrix.  In addition to the following lists, the contractor shall also be responsible for the crawlerway maintenance and the dredging for the channels and turn basins in the Banana River required for ET barge and SRB retrieval operations.

PART 1

| ITEM | FACILITY NUMBER | FACILITY NAME O- Operator M- Maintainer E- Sustain Engr U- User | User/ Maint/ Sust. |
| --- | --- | --- | --- |
|  |  | All SRB RELATED FACILITIES HAVE MOVED TO ITEM #274 |  |
|  | - H5-2274 | - MICROWAVE SCAN BEAM L/S (MSBLS) R/W 33 - - STRUCTURE - - Low Voltage AC Power | - U - OMEU |
|  | - H5-2324 | - MSBLS MONITOR R/W 33 NORTH - - STRUCTURE - Low Voltage AC Power | - U - OMEU |
|  | - J5-0386 | - SLF OPTICAL TRACKER SITE A - - Low Voltage AC Power | - OMEU |
|  | - J5-0441 | - TACAN SITE - - Tacan System - - Low Voltage - - Generator (Fixed) - - HVAC | - OMEU - OMEU - OMEU - OMEU |
|  | - J5-0533 | - MSBLS MONITOR R/W 15 NORTH - - Microwave Scanning Beam Landing System (MSBLS) Monitor R/W - - Low Voltage AC Power - - HVAC | - OMEU - OMEU - OMEU |
|  | - J5-0583 | - MSBLS ELEVATION R/W 15 STATION - - Microwave Scanning Beam Landing System - - Low Voltage AC Power - - HVAC | - OMEU - OMEU - OMEU |
|  | - J5-0583 | - MSBLS ELEVATION R/W 15 STATION - - Microwave Scanning Beam Landing System - - Low Voltage AC Power - - HVAC | - OMEU - OMEU - OMEU |
|  | - J5-0677 | - TV TOWER NO.2 - - HVAC - - Hoist - - Complex Control System | - OMEU - OME - OMEU |
|  | - J5-2000 | - MSBLS ELEVATION R/W 33 STATION - - Low Voltage AC Power - - HVAC | - OMEU - OMEU |
|  | - J5-2050 | - MSBLS MONITOR R/W 33 SOUTH - - Low Voltage AC Power | - OMEU |
|  | - J6-0490 | - EQUIPMENT BUILDING (500 FT. WEATHER TOWER) - - Low Voltage Power | - OMEU |
|  | - J6-0490A | - EQUIPMENT BUILDING (500 FT. WEATHER TOWER) - - Low Voltage Power - - Fixed Generator - - Elevator - - Crane/Hoist - - Tower - - Lights | - OMEU - OMEU - OMEU - OMEU - OMEU - OMEU |
|  | - J6-0490B | - EQUIPMENT BUILDING (60 FT WEATHER TOWER 313B | - OMEU |
|  | - J6-1808 | - TV TOWER UNIT NO.1 - - Low Voltage Electrical - - HVAC - - Crane/Hoist | - OMEU - OME - OMEU |
|  | - J6-2262 | - ORBITER MATE/DEMATE DEVICE - - Structure - - Low Voltage Power - - Hoist - - Grounding | - OMEU - OMEU - OMEU - OMEU |
|  | - J6-2327 | - CLAMSHELL #4 - Low Voltage AC Power - Structure | - OMEU - OMEU |
|  | - J6-2364 | - MSBLS-JR CERTIFICATION FACILITY - - Microwave Scanning Beam Landing System JR Antenna | - OMEU |
|  | - J6-2365 | - MSBLS STORAGE BUILDING - - Low Voltage AC Power - HVAC - STRUCTURE | - OMEU - OMEU - E |
|  | - J6-2377 | - CONTRACTOR SUPPORT BUILDING NO.7 - - Low Voltage Power - - HVAC | - U - OMEU - OMEU |
|  | - J6-2428 | - COMMUNICATIONS CROSS CONNECT TERMINAL - - Low Voltage AC Power - - HVAC | - OMEU - OMEU |
|  | - J7-0132 | - OPERATIONS SUPPORT BUILDING B-1 - - HVAC | - OMEU |
|  | - J7-0132A | - LOX OFFICE BUILDING | - OMEU |
|  | - J7-0140 | - HIGH PRESSURE GH2 FACILITY | - U |
|  | - J7-0182 | - LOX FACILITY | - U |
|  | - J7-0183 | - CAMERA PAD NO.6 | - U |
|  | - J7-0191 | - CAMERA PAD NO.1 | - U |
|  | - J7-0192 | - LIQUID HYDROGEN (LH2) FACILITY | - U |
|  | - J7-0231 | - ELECTRICAL EQUIPMENT BLDG. NO.2 (LOX) - - HVAC | - OMEU |
|  | - J7-0240 | - FLARESTACK | - OMEU |
|  | - J7-0241 | - ELECTRICAL EQUIPMENT BLDG NO.1 (RP-1) - - HVAC | - OMEU |
|  | - J7-0243 | - OPERATIONS SUPPORT BUILDING B-2 - - HVAC | - OMEU |
|  | - J7-0243A | - TEMP. BLDG. NO. 35 (TR1-689 AND 690) - - HVAC | - OMEU |
|  | - J7-0286 | - ENVIRONMENTAL CONTROL & LIFE SUPPORT SYSTEM BLDG.(ECLSS) | - OMEU |
|  | - J7-0288 | - WATER TANK - - Structure - - Lights | - OMEU - OMEU |
|  | - J7-0337 | - LAUNCH PAD 39BReference TR-1287 (OMEU) for identification of systems and equipment. |  |
|  | - J7-0337A | - TEMP. BLDG. NO. 30 (TR1-644 THRU 658) Reference TR-1287 (OMEU) for identification of systems and equipment. |  |
|  | - J7-0337B | - TEMP. BLDG. NO. 31 (TR1-659 THRU 673) Reference TR-1287 (OMEU) for identification of systems and equipment. |  |
|  | - J7-0337C | - TEMP. BLDG. NO. 32 (TR1-674 THRU 680) Reference TR-1287 (OMEU) for identification of systems and equipment. |  |
|  | - J7-0337D | - TEMP. BLDG. NO. 33 (TR1-681 THRU 686 Reference TR-1287 (OMEU) for identification of systems and equipment. |  |
|  | - J7-0337E | - TEMP. BLDG. NO. 34 (TR1-511, 687 AND 688) Reference TR-1287 (OMEU) for identification of systems and equipment. |  |
|  | - J7-0337F | - TEMP. BLDG. NO. 37 Reference TR-1287 (OMEU) for identification of systems and equipment. |  |
|  | - J7-0337H | - TEMP. BLDG. NO. 68 (TR1-499, 502, 503 AND 505-509) - Reference TR-1287 (OMEU) for identification of systems and equipment. |  |
|  | - J7-0337I | - HAZARDOUS WASTE STAGING BUILDING/PORTABLE - Reference TR-1287 (OMEU) for identification of systems and equipment. | - U |
|  | - J7-0337J | - HAZARDOUS WASTE STAGING BUILDING/PORTABLE Reference TR-1287 (OMEU) for identification of systems and equipment. | - U |
|  | - J7-0338 | - COMPRESSED AIR BUILDING - - Structure - - Sanitation/Sewer | - U - U |
|  | - J7-0342 | - CAMERA NO.2 PAD B - - Structure | - U |
|  | - J7-0385 | - WATER CHILLER BUILDING - - Structure | - U |
|  | - J7-0432 | - REMOTE AIR INTAKE BUILDING - - Structure | - U |
|  | - J7-0490 | - HYPERGOL OXIDIZER FACILITY - - Structure | - U |
|  | - J7-0491 | - ELECTRIC EQUIPMENT BLDG NO.3 (OXIDIZER) - - Structure | - U |
|  | - J7-0535 | - ELECTRIC EQUIPMENT BUILDING NO.4 (FUEL) - - Structure - - HVAC | - U - OMEU |
|  | - J7-0584 | - CAMERA PAD NO.4 - - Structure | - U |
|  | - J7-0588 | - COMMUNICATIONS BUILDING - - Structure | - U |
|  | - J7-0688 | - OPERATIONS BUILDING NO.1 - Low Voltage Power - - HVAC - - Structure - Sanitation / Sewer - Potable Water | - U - OMEU - OMEU - U - U - U |
|  | - J7-0986 | - REPEATER BUILDING NO.6 - - Low Voltage Power - HVAC - Grounding - Structure - Lightning Protection | - OMEU - OME - U - U - U |
|  | - J7-1338 | - SCAPE BUILDING - - Low Voltage AC Power - - HVAC | - OMEU - OMEU |
|  | - J7-1387 | - GROUND WATER STORAGE TANK - - Low Voltage AC Power - - Cathodic Protection - - Grounding - - Structure - - Firex Piping | - OMEU - OMEU - OMEU - OMEU - OMEU |
|  | - J7-1388 | - INDUSTRIAL WATER PUMPING STATION - - Cranes (fixed) - - HVAC - - Low Voltage Electrical - - Power, UPS 3 KW - Compressed Air - Water Pump Station - Firex - Cross Country Lines - Electrical Control System - Jockey Pump/Motors - Pump Station - Diesel Engine | - U - OMEU - OMEU - OMEU - OMEU - OMEU - OMEU - OMEU - OMEU - OMEU - OMEU - OMEU |
|  | - J7-1389 | - GROUND WATER STORATE TANK - - Low Voltage AC Power - - Grounding - - Structure - - Firex | - OMEU - OMEU - OMEU - OMEU |
|  | - J7-1736 | - REPEATER BUILDING NO.5 - - HVAC - - Low Voltage Electrical - - Grounding - - Structure | - OME - OME - U - U |
|  | - J7-2162 | - UNIVERSAL CAMERA PAD #17 | - OME |
|  | - J8-1462 | - HIGH PRESSURE GH2 FACILITY - - Structure - - KCCS | - U - OMU |
|  | - J8-1502 | - LOX FACILITY - - Structure | - U |
|  | - J8-1503 | - OPERATIONS SUPPORT BUILDING A-1 - - HVAC - - Structure | - OMEU - U |
|  | # J8-1503B | - LOX ENGINEERING OFFICE BLDG - - HVAC | - OMEU |
|  | - J8-1512 | - CAMERA PAD NO.1 - - Low Voltage Electrical Power | - OMEU |
|  | - J8-1553 | - ELECTRICAL EQUIPMENT BLDG. NO.2 (LOX) - - KCCS - - HVAC | - U - OMU - OMEU |
|  | - J8-1554 | - CAMERA PAD NO.6 - - Structure | - U |
|  | - J8-1563 | - ELECTRICAL EQUIPMENT BLDG NO.1 (RP-1) - - Structure - - HVAC | - U - U - OMEU |
|  | - J8-1567 | - CABLE TERMINAL BUILDING - - Low Voltage Power - - HVAC | - OMEU - OMEU |
|  | - J8-1610 | - WATER TANK - - Lights - - Structure | - OMEU - OMEU |
|  | - J8-1611 | - FLARESTACK - - Structure | - OMEU |
|  | - J8-1614 | - OPERATIONS SUPPORT BUILDING A-2 - - Structure - - HVAC - - Sanitation / Sewage - - Potable Water | - U - U - OMEU - U - U |
|  | - J8-1614A | - LH2 ENGINEERING OFFICE BLDG | - OMEU |
|  | - J8-1707 | - WATER CHILLER BUILDING - - Structure - - Sanitation / Sewage | - U - U - U |
|  | - J8-1708 | - LAUNCH PAD 39A - Reference TR-1287 (OMEU) for identification of systems and equipment. |  |
|  | - J8-1708A | - TEMP. BLDG. NO. 1 (TR1-377 THRU 395) - - Structure | - U |
|  | - J8-1708B | - TEMP. BLDG. NO. 2 (TR1-396 THRU 407) - - Structure | - U |
|  | - J8-1708C | - TEMP. BLDG. NO. 3 (TR1-459 THRU 468) - - Structure | - U |
|  | - J8-1708D | - TEMP. BLDG. NO. 4 (TR1-411 THRU 414) - - Structure | - U |
|  | - J8-1708E | - TEMP. BLDG. NO. 5 (TR1-409 AND 410) | - U |
|  | - J8-1708F | - TEMP. BLDG. NO. 6 (TR1-561 AND 562) - - Structure | - U |
|  | - J8-1708G | - TEMP. BLDG. NO. 7 (TR1-563 AND 564) | - U |
|  | - J8-1708I | - TEMP. BLDG. NO. 69 (TR1-492 THRU 498, 500, & 504) - - Structure | - U |
|  | - J8-1753 | - REMOTE AIR INTAKE BUILDING - - Structure | - U |
|  | - J8-1768 | - ENVIRONMENTAL CONTROL & LIFE SUPPORT SYSTEM BUILDING(ECLSS) - - Structure | - OMEU |
|  | - J8-1811 | - ELECT. EQUIPMENT BLDG NO.3 (OXIDIZER) - - Structure (U) - - HVAC | - OMEU |
|  | - J8-1856 | - ELECTRICAL EQUIPMENT BLDG NO.4 (FUEL) - - HVAC | - U - OMEU |
|  | - J8-1862 | - HYPERGOL OXIDIZER FACILITY - - Structure | - U |
|  | - J8-1906 | - HYPERGOL FUEL FACILITY - - Structure | - U |
|  | - J8-1961 | - CAMERA PAD NO.3 - - Structure | - U |
|  | - J8-2009 | - OPERATIONS BUILDING NO.1 - Low Voltage AC Power - - HVAC - - Structure - - Sanitation / Sewer - - Potable Water | - U - OMEU - OMEU - U - U - U |
|  | - J8-2109 | - PAD A OPERATIONS SUPPORT BUILDING - - Low Voltage AC Power - - HVAC | - OMEU - OMEU |
|  | - J8-2204 | - REPEATER BUILDING NO.4 - - HVAC - - Low Voltage AC Power - - Grounding - - Lightning Protection - - Structure | - OME - OME - U - U - U |
|  | - K6-0258 | - MSBLS MONITOR R/W 15 - - Low Voltage AC Power (LV Interface at 120/208 Volt Bushing Terminals of the Facility Transformer) | - OMEU |
|  | - K6-0309 | - MSBLS AZ/DME R/W 15 - - HVAC - - Low Voltage AC Power (LV Interface at 120/208 Volt Bushing Terminals of the Facility Transformer) | - OMEU - OMEU |
|  | - K6-0345 | - SURGE BUILDING NO.2 - #2 HB Rollup Door #2 LB Rollup Door Structure Sanitation / Sewage Potable Water ESS - - Lightning Protection - - Grounding - - Low Voltage AC Power | - OMEU - OMEU - U - U - OMEU |
|  | - K6-0445 | - CONTRACTOR SUPPORT BUILDING NO.4 - - Low Voltage AC Power - - Grounding - - Lightning Protection - - Potable Water - - Structure - - Sanitation / Sewage | - OMEU - U - U - U - U ## U |
|  | - K6-0446 | - SHOP/STORAGE BUILDING - - Low Voltage AC Power | - OMEU |
|  | - K6-0494 | - ROTATION/PROCESSING BUILDING - Reference TR-1287 (OMEU) for identification of systems and equipment.-Compressed Air |  |
|  | - K6-0495 | - ROTATION/PROCESSING SUPPORT BUILDING - - Structure - - Sanitation / Sewage - - HVAC - - Potable Water - - Fire Sprinkler - - Low Voltage AC Power | - U - U - OMEU - U - U - OMEU |
|  | - K6-0497 | - SURGE BUILDING NO.1 - - Powered Doors - - Low Voltage AC Power | - OMEU - OMEU |
|  | - K6-0545 | - GENERAL WAREHOUSE - - Low Voltage AC Power | - OMEU |
|  | - K6-0546 | - MLP REFURBISHMENT AREA - - Low Voltage AC Power - - HVAC - - Firex - - Pneumatics - MLP Mount Mechanisms - Compressed Air - Facility Cable - GN2 Interconnect System - GHE Electrical Dist/Cabling System - Towers - Safewaste - Potable Water | - U - OMEU - OMEU - OMEU - OMEU - OMEU - OMEU - OMEU - OMEU - OMEU - OMEU - OMEU - OMEU |
|  | - K6-0696 | - ORBITER PROCESSING FACILITY HIGH BAY 3 - Reference TR-1287 (OMEU) for identification of systems and equipment. |  |
|  | - K6-0696C | - HAZARDOUS WASTE STAGING BUILDING/PORTABLE - Reference TR-1287 (OMEU) for identification of systems and equipment. | - U |
|  | - K6-0696D | - ENVIRONMENTAL CONTROL BUILDING - Reference TR-1287 (OMEU) for identification of systems and equipment. |  |
|  | - K6-0742 | - HAZARDOUS WASTE STAGING SHELTER - - Low Voltage AC Power | - OMEU |
|  | - K6-0743 | - CRAWLER TRANSPORTER MAINTENANCE BLDG. - - Low Voltage Power - - HVAC - - Powered Doors - Compressed Air - Structure - Sanitation / Sewage - Potable Water | - OMEU - OME - OMEU - OMEU - U - U - U |
|  | - K6-0743A | - HAZARDOUS WASTE STAGING BUILDING/PORTABLE | - U |
|  | - K6-0743B | - HAZARDOUS WASTE STAGING BUILDING/PORTABLE | - U |
|  | - K6-0743C | - HAZARDOUS WASTE STAGING BUILDING/PORTABLE | - U |
|  | - K6-0793 | - CRAWLER TRANSPORTER SERVICE BUILDING - - HVAC | - U - OMEU |
|  | - K6-794 | - THERMAL PROTECTION SYSTEM FACILITY - Reference TR-1287 (OMEU) for identification of systems and equipment. |  |
|  | - K6-0794A | - POL | - U |
|  | - K6-794B | - POL | - U |
|  | - K6-0844 | - ECLSS/HYDRAULICS GSE SUPPORT BUILDING - - Low Voltage AC Power | - U - OMEU |
|  | - K6-0848 | - VEHICLE ASSEMBLY BUILDING Reference TR-1287 (OMEU) for identification of systems and equipment. |  |
|  | - K6-0894 | - ORBITER PROCESSING FACILITY ( High Bays 1 & 2) - Reference TR-1287 (OMEU) for identification of systems and equipment. |  |
|  | - K6-0894A | - ENVIRONMENTAL CONTROL SYSTEM BLDG (E) - Reference TR-1287 (OMEU) for identification of systems and equipment. | - U |
|  | - K6-0894B | - ENVIRONMENTAL CONTROL SYSTEM BLDG (W) - Reference TR-1287 (OMEU) for identification of systems and equipment. | - U |
|  | - K6-0894D | - OPF/GSE STORAGE BUILDING - Reference TR-1287 (OMEU) for identification of systems and equipment. | - U |
|  | - K6-894E | - GATE HOUSE (OPF) - Reference TR-1287 (OMEU) for identification of systems and equipment. | - U |
|  | - K6-0894F | - HAZARDOUS WASTE STAGING BUILDING/PORTABLE - Reference TR-1287 (OMEU) for identification of systems and equipment. | - U |
|  | - K6-0894G | - HAZARDOUS WASTE STAGING BUILDING/PORTABLE - Reference TR-1287 (OMEU) for identification of systems and equipment. | - U |
|  | - K6-0895 | - PUMPHOUSE (OPF) - - Firex System: (OPF Pump House K-895) - Includes: - - Three- 750 HP/3780 GPM Diesel Driven Pumps - - Compressed Air System - - Diesel Engine - - Control System - - Jockey Pump - - Low Voltage AC Power - - Hoist - - Fiber Optic - - Structure - - Sanitation / Sewage - - Fire Sprinkler | - OMEU - OMEU - OMEU - OMEU - OMEU - OMEU - OMEU - U - U - U - U |
|  | - K6-0900 | - LAUNCH CONTROL CENTER - Reference TR-1287 (OMEU) for identification of systems and equipment. | - U |
|  | - K6-0900A | - BATTERY ROOM BUILDING - - Low Voltage AC Power - HVAC - Breakout Box - Battery Maintenance Test Station - Battery Checkout Rack - Auto. Checkout Equipment - Battery Activation & Checkout Lab | - OMEU - OME - OMEU - OMEU - OMEU - OMEU - OMEU |
|  | - K6-0943 | - HAZARDOUS WASTE STAGING SHELTER - - Low Voltage AC Power - - Structure - - Sanitation / Sewage - - Potable Water | - OMEU - U - U - U |
|  | - K6-0946 | - GROUND WATER STORAGE TANK - - Low Voltage AC Power - - Grounding - - Structure - - Firex | - OMEU - OMEU - OMEU - OMEU |
|  | - K6-0947 | - UTILITY ANNEX - - Firex | - OMEU |
|  | - K6-0995 | - GROUND STORAGE RESERVOIR - - Low Voltage AC Power - - Cathodic Protection - - Grounding - - Structure - - Firex | - OMEU - OMEU - OMEU - OMEU - OMEU |
|  | - K6-0996 | - PAINT OIL STORAGE - - HVAC - - Low Voltage AC Power - Crane/Hoist ( 1-Ton) - Fire Sprinkler - Tank - Structure - Sanitation / Sewage - Potable Water | - OME - OMEU - OMEU - U - U - U - U - U |
|  | - K6-0998 | - HAZARDOUS WASTE STAGING BUILDING - - Lightning Protection Structure Sanitation / Sewage - - Potable Water | - U - U - U |
|  | - K6-1046 | - STORAGE BUILDING - - Low Voltage AC Power - - HVAC | - OMEU - OMEU |
|  | - K6-1094 | - PROCESSING CONTROL CENTER - - HVAC - - Low Voltage AC Power - - Uninterruptable Power System - - Compressed Air System - - Elevators - - Complex Control System - - Grounding - - ESS - - Lightning Protection - - Structure - - Sanitation / Sewage | - OME - OMEU - OMEU - OMEU - OME - OMEU - U - U - U - U - U |
|  | - K6-1096 | - OPERATIONS SUPPORT BUILDING - - HVAC - - Low Voltage AC Power - - Elevators - - Structure - - Sanitation / Sewage - - Potable Water - - Grounding - - Lightning Protection - - Power UPS | - OME - OMEU - OME - U - U - U - U - U - U |
|  | - K6-1193 | - REPEATER BUILDING - - HVAC - - Low Voltage AC Power - Complex Control System - Structure - Sanitation / Sewage - Potable Water - Emergency Power - Grounding - Fire Sprinkler - CCS - KCCS - Power | - OME - OMEU - OME - U - U - U - OMEU - U - U - OME - OMU - OMEU |
|  | - K6-1200C | - VAB MODULAR OFFICE BUILDING - - HVAC - - Low Voltage AC Power | - U - OMEU - OMEU |
|  | - K6-1200G | - VAB MODULAR OFFICE BUILDING - - HVAC - - Low Voltage AC Power | - OME - OMEU |
|  | - K6-1200H | - VAB MODULAR OFFICE BUILDING - - HVAC - - Low Voltage AC Power - - Structure - - Sanitation / Sewer - - Potable Water | - OME - OMEU - U - U - U |
|  | - K6-1200I | - VAB MODULAR OFFICE BUILDING - - HVAC - - Low Voltage AC Power - - Structure | - OME - OMEU - U |
|  | - K6-1200J | - TEMP. BLDG. NO. 13 (TR1-512 THRU 531) - - HVAC - - Low Voltage AC Power - - Structure | - OME - OMEU - U |
|  | - K6-1247 | - LAUNCH EQUIPMENT SHOP - - HVAC - - Low Voltage AC Power - - Low Voltage AC Power – Trailer Park - - Compressed Air - - Cranes/Hoists - - Equipment – Misc. - - Grounding - - Power Door - - Standpipes - - Storage Carousal - - Structure - - Sanitation / Sewage - - Potable Water | - OME - OMEU - OMEU - OMEU - OMEU - OMEU - U - OMEU - U - OMEU - U - U - U |
|  | - K6-1298 | - MISSION SUPPORT BUILDING - - HVAC - - Low Voltage AC Power - - Low Voltage AC Power – Trailer Park - - Structure - - Sanitation / Sewage - - Potable Water | - OME - OMEU - OMEU - U - U - U |
|  | - K6-1346 | - PNEUMATICS SHOP - - HVAC - - Low Voltage AC Power - - Crane/Hoists - - Structure - - Sanitation / Sewage - - Potable Water | - OMEU - OMEU - OMEU - U - U - U |
|  | - K6-1347 | - HAZARDOUS WASTE STAGING SHELTER - - Low Voltage AC Power - - Structure - - Sanitation / Sewage - - Potable Water - - Grounding - - Lightning Protection | - OMEU - U - U - U - U - U |
|  | - K6-1396 | - HAZARDOUS WASTE STAGING SHELTER - - Low Voltage AC Power - - Structure - - Sanitation / Sewage - - Potable Water - - Grounding - - Lightning Protection | - U - U - U - U - U - U |
|  | - K6-1397 | - PAINT SHOP - - HVAC - - Low Voltage AC Power - - Structure - - Sanitation / Sewage - - Potable Water | - OMEU - OMEU - U - U - U |
|  | - K6-1449 | - GENERAL WAREHOUSE - - Low Voltage AC Power | - OMEU |
|  | - K6-1547 | - LOGISTICS FACILITY - Reference TR-1287 (OMEU) for identification of systems and equipment.For Buildings K6-1547A thru K6-1547H SFOC will have responsibility for the systems within (e.g., HVAC and electric) |  |
|  | - K6-1547A | - POL | - U |
|  | - K6-1547B | - BARREL SHED | - U |
|  | - K6-1547C | - SUPPORT BUILDING | - U |
|  | - K6-1547D | - CABLE REEL SHED | - U |
|  | - K6-1547E | - EXPLOSIVES STAGING SHED | - U |
|  | - K6-1547F | - LOADING DOCK | - U |
|  | - K6-1547G | - STORAGE SHED | - U |
|  | - K6-1547H | - ENVIRONMENTAL SHELTER | - U |
|  | - K6-1696 | - COMPONENT REFURB. AND CHEMICAL ANALYSIS FACILITY |  |
|  | - K6-1745 | - COMMUNICATIONS CROSS CONNECT TERMINAL - - Low Voltage AC Power - - HVAC | - OME - OME |
|  | - K6-1747 | - HYPERGOL DECONTAMINATION BLDG - - Low Voltage AC Power - - HVAC | - OMEU - OMEU |
|  | - K6-1748 | - DRY CHEMICAL STORAGE BLDG - - Low Voltage AC Power - - Hoist - - HVAC | - OMEU - OMEU - OMEU |
|  | - K6-1748A | - HAZARDOUS WASTE STORAGE BLDG - - Low Voltage AC Power | - OMEU |
|  | - K6-1847 | - GENERATOR MAINTENANCE SHOP - - Low Voltage AC Power - - HVAC - - Rollup Door - - Structure - - Sanitation / Sewage - - Potable Water | - OMEU - OMEU - OMEU - U - U - U |
|  | - K6-1847A | - GENERATOR OFFICE - - HVAC - - Low Voltage AC Power - - Grounding - - Structure - - Sanitation / Sewage - - Potable Water | - OMEU - OMEU - U - U - U - U |
|  | - K6-1847B | - GENERATOR CHECKOUT SHED - - Low Voltage AC Power - - Grounding - - Structure - - Sanitation / Sewage - - Potable Water | - OMEU - U - U - U - U |
|  | - K6-1847C | - GENERATOR STORAGE SHED - - Low Voltage AC Power - - Structure - - Sanitation / Sewage | - OMEU |
|  | - K6-1896 | - CONT. SUPPORT BLDG #8 - - HVAC - - Low Voltage AC Power | - U - OMEU - OMEU |
|  | - K6-1995 | - HEAVY EQUIPMENT MAINTENANCE SHOP - - Low Voltage AC Power - - HVAC - - Grounding - - Lightning Protection - - Structure - - Sanitation / Sewage - - Potable Water | - U - OMEU - OMEU - U - U - U - U - U |
|  | - K6-1996 | - ELECTRONICS/HEAVY EQUIPMENT SHOP - - HVAC - - Low Voltage AC Power - - Hoists - - Structure - - Sanitation / Sewage - - Tensile Testing Machine - - Potable Water | - U - OMEU - OMEU - OMEU - U - U - OMEU - U |
|  | - K6-1996D | - CARPENTRY AND STORAGE FACILITY - - HVAC - - Low Voltage AC Power - - Structure - - Sanitation / Sewage - - Potable Water | - OMEU - OMEU - U - U - U |
|  | - K6-1996F | - HAZARDOUS WASTE STORAGE - - Low Voltage AC Power | - OMEU |
|  | - K6-1996G | - ASBESTOS CONTAINMENT BUILDING - - Low Voltage AC Power | - OMEU |
|  | - K6-1996H | - HEAVY EQUIPMENT OFFICE BUILDING - - Low Voltage Electrical Power - - Structure - - Sanitation / Sewage - - Potable Water - - Grounding - - Lift Station | - U - OMEU - OMEU - U - U - U - U - U |
|  | - K6-2044 | - HAZARDOUS WASTE STAGING BUILDING/PORTABLE - - Low Voltage AC Power - - Grounding - - Structure | - OMEU - U - U |
|  | - K6-2045 | - HIGH CREW STORAGE BUILDING - - HVAC - - Low Voltage AC Power - - Power Roll Up Doors - - Grounding - - Structure - - Lift Station | - U - OMEU - OMEU - OMEU - U - U - U |
|  | - K6-2095 | - HAZARDOUS WASTE STAGING BUILDING/PORTABLE - - Low Voltage AC Power - - Grounding - - Structure | - U - OMEU - U - U |
|  | - K7-0089 | - REPEATER BUILDING NO.3 - - Low Voltage AC Power - - HVAC - - Lightning Protection | - OMEU - OME - U |
|  | - K7-0187 | - MSS PARKSITE ELECT. INTERFACE BLDG. - - Low Voltage AC Power - HVAC - Structure | - U - OMEU - OME - U |
|  | - K7-0188 | - MOBILE SERVICE STRUCTURE PARK SITE - - Low Voltage AC Power | - U - OMEU |
|  | - K7-0188A | - PUMP HOUSE - - Low Voltage AC Power | - U - OMEU |
|  | - K7-0255 | - MAGAZINE NO. 1 (ORDNANCE STORAGE) - - Low Voltage AC Power - - Cranes - - Lightning Protection | - U - OMEU - OMEU - U |
|  | - K7-0306 | - MAGAZINE NO.2 (ORDNANCE STORAGE) - - Low Voltage AC Power - Cranes - Fire Alarm - Lightning Protection - Structure | - U - OMEU - OMEU - U - U - U |
|  | - K7-0356 | - MAGAZINE NO.3 (ORDNANCE STORAGE) - - Low Voltage AC Power - Cranes - Lightning Protection | - U - OMEU - OMEU - U |
|  | - K7-0367 | - AMMONIA BOILER REFURBISHMENT FACILITY - Low Voltage AC Power - Grounding - Lightning Protection - Structure - Potable Water | - U - OMEU - U - U - U - U |
|  | - K7-0405 | - MAGAZINE NO. 4(ORDNANCE STORAGE) - Low Voltage AC Power - Fire Alarm - Lightning Protection | - U - OMEU - U - U |
|  | - K7-0417 | - POL - - HVAC - - Low Voltage AC Power | - U - OMEU - OMEU |
|  | - K7-0422 | - REPEATER BUILDING NO.2 - - Low Voltage AC Power - - HVAC - - Uninterruptible Power Supply | - OMEU - OMEU - OMEU |
|  | - K7-0506 | - ORDNANCE LABORATORY NO. 1 - - HVAC - - Low Voltage AC Power - - Cranes - - Grounding - - Lightning Protection - - Structure - - Potable Water - - Test System | - U - OMEU - OMEU - OMEU - U - U - U - U - OMU |
|  | - K7-0513 | - WASTE WATER TREATMENT PLANT - - Low Voltage AC Power | - OMEU |
|  | - K7-0558 | - ORDNANCE OPERATIONS BLDG. - - HVAC - - Low Voltage AC Power - - Sanitation / Sewage - - Potable Water | - OMEU - OME - U - U |
|  | - K7-0562 | - CLEANED COMPONENTS/EQUIPMENT STORAGE BLDG. - - Low Voltage AC Power - - Structure | - OMEU - U |
|  | - K7-0563 | - PROPELLANT TRANSPORTER REPAIR/MAINT SHED - - HVAC - - Crane - - Compressed Air - - Low Voltage AC Power - - Grounding - - Structure - - Sanitation / Sewage - - Potable Water | - U - OMEU - OMEU - OMU - OMEU - U - U - U - U |
|  | - K7-0569 | - CONVERTER/COMPRESSOR OPERATIONS BLDG. - - HVAC - - Low Voltage Power | - U - OME - E |
|  | - K7-0569B | - HAZARDOUS WASTE STAGING SHELTER - - Low Voltage AC Power | - OMEU |
|  | - K7-0612 | - POL - - Lightning Protection - - Structure | - U - U |
|  | - K7-0621 | - HAZARDOUS WASTE STAGING SHELTER - - Low Voltage AC Power | - OMEU |
|  | - K7-0709 | - REPEATER BUILDING NO.1 - - Low Voltage AC Power - - Structure | - OMEU - U |
|  | - K7-0853 | - HIGH PRESSURE GAS STORAGE BUILDING - - Low Voltage AC Power - - GHe Battery - - Grounding - - Structure | - OMEU - OMEU - U - U |
|  | - K7-0901 | - MATERIAL DISTRIBUTION/MAINTENANCE BLDG - - Low Voltage AC Power | - E |
|  | - K7-1005 | - BARGE TERMINAL FACILITY - - Low Voltage AC Power | - U - OMEU |
|  | - K7-1205B | - PRESS SITE CABLE TERMINAL BLDG - - HVAC - - Low Voltage AC Power | - OMEU - OMU |
|  | - K7-1557 | - INSTRUMENTATION BUILDING - - HVAC - - Low Voltage AC Power - - Quick Response Measuring System - - Grounding - - PMS Test Equipment - - Lightning Protection | - OME - OMEU - OMEU - U - OMEU - U |
|  | - K7-2468 | - SANDBLAST/PAINT FACILITY - - Low Voltage AC Power - - Protective Sandblast Skirt - - Grounding - - Lightning Protection - - Structure | - U - OMEU - OMEU - U - U - U |
|  | - M5-0791 | - COLLIMATION TOWER EQUIPMENT BLDG - - Compressed Air | - E |
|  | - M5-1544 | - HYDROMECHANICAL BLDG - - Low Voltage AC Power | - OMEU |
|  | - M5-1545 | - TRANSMITTER BLDG - - Low Voltage AC Power | - OMEU |
|  | - M6-0038 | - STORAGE SHED - - Low Voltage AC Power - - HVAC - - Potable Water | - U - OMEU - OMEU - U |
|  | - M6-0138 | - COMMUNICATIONS DISTRIBUTION/SWITCHING CTR - - Low Voltage AC Power - - HVAC - - Uninterruptable Power System - - Complex Control System | - OME - OME - OMU - OM |
|  | - M6-0342 | - CENTRAL INSTRUMENTATION FACILITY - - Wave Analysis Laboratory - - Flowmeter Calib. Supply Panel - - Test Equipment DAS - - LN2 System - - Bleed Screw Fitting - - Oxygen Deficiency Analyzer Assembly | - OMEU - U - OMEU - OMEU - OMEU - OME |
|  | - M6-0342B | - HAZARDOURS WASTE STAGING SHELTER - - Low Voltage AC Power | - OME |
|  | - M6-0392 | - TOXIC HAZARDS LABORATORY - - HVAC - - Low Voltage Power - - Structure - - Sanitation / Sewage - - Potable Water | - OME - OMEU |
|  | - M6-0399 | - KSC HEADQUARTERS BLDG - - UPS 10KVA Power | - OMEU |
|  | - M6-0493 | - INDUSTRIAL AREA SUPPORT BLDG - - Low Voltage AC Power – Trailer Park | - OMEU |
|  | - M6-0539 | - STORAGE SHED - Low Voltage Electrical - Grounding | - OMEU - U |
|  | - M6-0589 | - SUPPORT BUILDING - - HVAC - Low Voltage Electrical - Structure - Sanitation / Sewage - Potable Water | - OMEU - OMEU - OMEU - U - U |
|  | - M6-0790 | - COMMUNICATION CROSS CONNECT - - HVAC - - Low Voltage AC Power | - OME - OME |
|  | - M6-0791 | - COMMUNICATION MAINTENANCE AND STORAGE - - HVAC - - Low Voltage AC Power - - Structure - - Sanitation / Sewage - - Potable Water | - OMEU - OMEU - U - U - U |
|  | - M7-0355 | - OPERATIONS and CHECKOUT BUILDING - - LIOH Cartridge Set - - UPS 10KVA Power | - E - OMEU |
|  | - M7-0505A | - LAUNCH EQUIPMENT TEST FACILITY |  |
|  | - M7-0531 | - BANANA RIVER REPEATER STATION - - HVAC - - Low Voltage Electrical | - OME - OMEU |
|  | - M7-0554 | - POL - - Low Voltage AC Power | - E |
|  | - M7-0656 | - PARACHUTE REFURBISHMENT FACILTY | - U |
|  | - M7-0657 | - PARACHUTE REFURBISHMENT FACILITY - - Low Voltage AC Power - - 25 Ton Lowbed Trailer - - Compressed Air | - OMEU - OMEU - OMU |
|  | - M7-0657A | - POL | - U |
|  | - M7-0809 | - COMMUNICATION CROSS CONNECT - - Low Voltage Power | - OMEU |
|  | - M7-0862 | - HAZARDOUS WASTE STAGING SHELTER - - Low Voltage AC Power | - OMEU |
|  | - M7-0867 | - BORESIGHT CONTROL BLDG - Low Voltage AC Power - HVAC | - OME - OME |
|  | - M7-0912 | - GENERAL WAREHOUSE - - Low Voltage AC Power | - OMEU |
|  | - M7-0961 | - HYPERGOL MODULE PROCESSING (NORTH) - Reference TR-1287 (OMEU) for identification of systems and equipment. |  |
|  | - M7-1011 | - GSE STORAGE BUILDING - - Cranes - - Storage Carousel - Low Voltage Electrical - Structure | - OMEU OMEU OMEU - U |
|  | - M7-1059 | - HYPERGOLIC MAINTENANCE FACILITY SUPPORT BLDG #2 - Low Voltage AC Power - Compressed Air - HVAC | - OMEU - OMEU - OMEU |
|  | - M7-1061 | - HYPERGOL SUPPORT BUILDING (Shared with Payloads) - - HVAC - - Low voltage Power - - Firex Electrical Control System - - Breathing Air - - Complex Control System | - OME - OMEU - OMEU - OMEU - E |
|  | - M7-1061A | - GHe and GN2 Storage - - Breathing Air | - OMEU |
|  | - M7-1212 | - HYPERGOL MODULE PROCESSING (SOUTH) - - Forward Reaction Control System Fuel & Oxidizer (includiing flush fluids) - - Right & Left Hand Aft Propulsion System Fuel & Oxdizer (including flush fluids) - - Payload Bay Kit Fuel & Oxidizer Fluids Forward Reaction Control System Fuel & Oxidizer - - OMS/RCS Thruster Trickle Purge Panel - - Platforms - - Compressed Air - - Firex Electrical Control - - Pneumatics ( GN2, Ghe, & Compressed Air) - - Facility Cranes - - Powered Doors - - Firex Deluge Systems- - - Breathing Air - - Power: - - Low Voltage Dist. System - - Lighting - - 400 Hz - - DC Ground - - HVAC System | - U - OMEU OMEU OMEU OMEU - OMEU OMEU OMEU OMEU OMEU OMEU OMEU OMEU OMEU OMEU - OMEU - OMEU - OMEU |
|  | - M7- 1362 | - FIREX PUMP STATION - - Compressed Air System - Low Voltage AC Power - HVAC - Structure - Sanitation / Sewage - KCCS - Electric Firex System - Firex Jockey - Firex Diesel - Firex Pumps - Potable Water | - OMEU OMEU - OMEU - OME - U - U - OMU - OMEU - OMEU - OMEU - OMEU |
|  | - M7-1362A | - HMF WATER STORAGE TANK - Low Voltage AC Power - Cathodic Protection - Grounding - Structure | - OMEU - OMEU - OMEU - OMEU |
|  | - M7-1410 | - HYPERGOL MODULE STORAGE – WEST - Low Voltage AC Power - GN2 Regulator Panel - Ghe Charger/Regulator Panel | - E - OMEU - OMEU |
|  | - M7-1412 | - HYPERGOL MODULE STORAGE – EAST - Low Voltage AC Power - HVAC - Firex Deluge | - OMEU - OMU - OM |
|  | - M7-1417 | - ORDNANCE LABORATORY NO.2 - - HVAC - - Low Voltage Electrical | - OME - OMEU |
|  | - M7-1509 | - LOX IMPACT TEST CELL - - Low Voltage AC Power | - OME |
|  | - N6-1118 - ___________ | - SOUTH REPEATER BUILDING - - Low Voltage AC Power - - HVAC - ________________________________________________ - Temporary Facilities, Buildings, Trailers & Boxcars: - Note: SFOC’s responsibility for the facilities identified below includes low voltage power and air-conditioning for those designated as “U” . | - OMEU - OME - ______ |
|  | - TR1-0475 | - NASA OWNED BOXCAR | - U |
|  | - TR1-0476 | - NASA OWNED BOXCAR | - U |
|  | - TR1-0487 | - Toilet Facility – VAB Modular Office Area | - U |
|  | - TR1-0501 | - NASA OWNED BOXCAR | - U |
|  | - TR1-0510 | - NASA OWNED BOXCAR | - U |
|  | - TR1-0585 | - NASA OWNED TRAILER | - U |
|  | - TR1-0591 | - NASA OWNED TRAILER | - U |
|  | - TR1-0600 | - NASA OWNED TRAILER | - U |
|  | - TR1-0611 | - NASA OWNED BOXCAR | - U |
|  | - TR1-0612 | - Toilet Facility – Pad A Gate | - U |
|  | - TR1-0621 | - NASA OWNED TRAILER | - U |
|  | - TR1-0691 | - NASA OWNED BOXCAR | - U |
|  | - TR1-0703 | - Toilet Facility – Pad B Gate | - U |
|  | - TR1-0709 | - NASA OWNED BOXCAR | - U |
|  | - TR1-0710 | - NASA OWNED BOXCAR | - U |
|  | - TR1-0711 | - NASA OWNED BOXCAR | - U |
|  | - TR1-0717 | - NASA OWNED TRAILER | - U |
|  | - TR1-0719 | - Toilet Facility – Pad B Boxcar Area | - U |
|  | - TR1-0723 | - NASA OWNED TRAILER | - U |
|  | - TR1-0755 | - NASA OWNED TRAILER | - U |
|  | - TR1-0756 | - Toilet Facility – NW OPF | - U |
|  | - TR1-0758 | - Toilet Facility – - Pad B Gate | - U |
|  | - TRM-019 | - TEMP. BLDG. NO. 36 (TR1-695 AND 696) - Reference TR-1287 (OMEU) for identification of systems and equipment. | - U |
|  | - TRM-021 | - TEMP. BLDG. NO. 40 | - U |
|  | - TRM-023 | - TEMP. BLDG. NO. 42 | - U |
|  | - TRM-024 | - TEMP. BLDG. NO. 43 - Reference TR-1287 (OMEU) for identification of systems and equipment. | - U |
|  | - TRM-026 | - TEMP. BLDG. NO. 45 | - U |
|  | - TRM-027 | - TEMP. BLDG. NO. 46 | - U |
|  | - TRM-031 | - TEMP. BLDG. NO. 50 | - U |
|  | - TRM-033 | - TEMP. BLDG. NO. 52 | - U |

|  |  | - KSC / MSFC FACILITIES - ASSEMBLY & REFURBISHMENT FACILITY COMPLEX - See MSFC/KSC Memorandum of Agreement Signed 02/04/2004 for OMEU Requirements |  |
| --- | --- | --- | --- |
|  | - L6-146 | - ENGINEERING & ADMINISTRATION BUILDING |  |
|  |  | - - ANSUL Fire System | - OMEU |
|  |  | - - Brick And Mortar | - OMEU |
|  |  | - - Building Automation System | - OMEU |
|  |  | - - Building E&A | - OMEU |
|  |  | - - Building Interior | - OMEU |
|  |  | - - Chilled Water System | - OMEU |
|  |  | - - Data Lines | - OMEU |
|  |  | - - Elevator System | - OMEU |
|  |  | - - Fire Alarm System | - OMEU |
|  |  | - - Fire Suppression System | - OMEU |
|  |  | - - Government Telephone System | - U |
|  |  | - - Grounding System | - OMEU |
|  |  | - - HVAC System | - OMEU |
|  |  | - - Janitorial Service Administrative | - OMEU |
|  |  | - - Lightning Protection | - OMEU |
|  |  | - - Low Voltage | - OMEU |
|  |  | - - Office Equipment And Furniture | - OMEU |
|  |  | - - Potable Water, E&A Building | - OMEU |
|  |  | - - Public Address System | - OMEU |
|  |  | - - Sanitary Sewer System | - OMEU |
|  |  | - - Security System And Turnstiles | - OMEU |
|  |  | - - Television System | - OMEU |
|  |  | - - UPS System (Bas And Main Frame) | - OMEU |
|  | - L6-147 | - CHILLER BUILDING | - OMEU |
|  |  | - - Air Compressor System Chiller | - OMEU |
|  |  | - - Brick And Mortar | - OMEU |
|  |  | - - Building Automation System | - OMEU |
|  |  | - - Building Interior | - OMEU |
|  |  | - - Chilled Water System | - OMEU |
|  |  | - - Chiller Plant | - OMEU |
|  |  | - - Compressed Air Distribution System | - OMEU |
|  |  | - - Data Lines | - OMEU |
|  |  | - - Eyewash And Safety Shower | - OMEU |
|  |  | - - Fire Alarm System | - OMEU |
|  |  | - - Fire Suppression System | - OMEU |
|  |  | - - Fuel Oil Tank System | - OMEU |
|  |  | - - Government Telephone System | - U |
|  |  | - - High Voltage (Chiller) | - OMEU |
|  |  | - - Hot Water Boilers | - OMEU |
|  |  | - - Hot Water System | - OMEU |
|  |  | - -.HVAC System | - OMEU |
|  |  | - - Janitorial Service Administrative | - OMEU |
|  |  | - - Lightning Protection | - OMEU |
|  |  | - - Low Voltage | - OMEU |
|  |  | - - Natural Gas Pipe Line | - OMEU |
|  |  | - - Office Equipment And Furniture | - OMEU |
|  |  | - - Potable Water Building Distribution | - OMEU |
|  |  | - - Potable Water, Domestic | - OMEU |
|  |  | - - Public Address System | - OMEU |
|  |  | - - Sanitary Sewer System | - OMEU |
|  |  | - - Television System | - OMEU |
|  |  | - - Two Way Radio | - OMEU |
|  |  | - - Water Treatment System | - OMEU |
|  | - L6-247 | - MANUFACTURING BUILDING (MFG) | - OMEU |
|  |  | - - Breathing Air | - OMEU |
|  |  | - - Brick And Mortar | - OMEU |
|  |  | - - Building Automation System | - OMEU |
|  |  | - - Building Interior | - OMEU |
|  |  | - - Chilled Water System | - OMEU |
|  |  | - - Compressed Air Distribution System | - OMEU |
|  |  | - - Cranes | - OMEU |
|  |  | - - Data Lines | - OMEU |
|  |  | - - Dock, Loading | - OMEU |
|  |  | - - Elevator System | - OMEU |
|  |  | - - Eyewash And Safety Shower | - OMEU |
|  |  | - - Fire Alarm System | - OMEU |
|  |  | - - Fire Suppression System | - OMEU |
|  |  | - - GN2 System | - OMEU |
|  |  | - - Government Telephone System | - U |
|  |  | - - Grounding System | - OMEU |
|  |  | - - Helium System | - OMEU |
|  |  | - - High Voltage | - OMEU |
|  |  | - - Hot Water System | - OMEU |
|  |  | - - HVAC System | - OMEU |
|  |  | - - Janitorial Service Administrative | - OMEU |
|  |  | - - Janitorial Service Process | - OMEU |
|  |  | - - Lightning Protection | - OMEU |
|  |  | - - Low Voltage | - OMEU |
|  |  | - - Monorail | - OMEU |
|  |  | - - Office Equipment And Furniture | - OMEU |
|  |  | - - Oxygen Monitoring System | - OMEU |
|  |  | - - Potable Water Building Distribution | - OMEU |
|  |  | - - Potable Water, Domestic | - OMEU |
|  |  | - - Powered Doors | - OMEU |
|  |  | - - Public Address System | - OMEU |
|  |  | - - Sanitary Sewer System | - OMEU |
|  |  | - - Security System And Turnstiles | - OMEU |
|  |  | - - Television System | - OMEU |
|  |  | - - TVC Tank Farm | - OMEU |
|  |  | - - UPS System (ABACS, E&I, IDLM) | - OMEU |
|  |  | - - Vacuum Cleaning System | - OMEU |
|  | - L6-248 | - SERVICE BUILDING (SVC) | - OMEU |
|  |  | - - Breathing Air | - OMEU |
|  |  | - - Brick And Mortar | - OMEU |
|  |  | - - Building Automation System | - OMEU |
|  |  | - - Building Interior | - OMEU |
|  |  | - - Compressed Air Distribution System | - OMEU |
|  |  | - - Data Lines | - OMEU |
|  |  | - - Eyewash And Safety Shower | - OMEU |
|  |  | - - Fire Alarm System | - OMEU |
|  |  | - - Fire Suppression System | - OMEU |
|  |  | - - GN2 System | - OMEU |
|  |  | - - Government Telephone System | - U |
|  |  | - - Grounding System | - OMEU |
|  |  | - - Hot Water System | - OMEU |
|  |  | - - Janitorial Service Administrative | - OMEU |
|  |  | - - Lightning Protection | - OMEU |
|  |  | - - Low Voltage | - OMEU |
|  |  | - - Office Equipment And Furniture | - OMEU |
|  |  | - - Potable Water Building Distribution | - OMEU |
|  |  | - - Potable Water, Domestic | - OMEU |
|  |  | - - Powered Doors | - OMEU |
|  |  | - - Public Address System | - OMEU |
|  |  | - - Revetments System | - OMEU |
|  |  | - - Sanitary Sewer System | - OMEU |
|  |  | - - Television System | - OMEU |
|  | - L6-249 | - SERVICE BUILDING ANNEX | - OMEU |
|  |  | - - Brick And Mortar | - OMEU |
|  |  | - - Building Interior | - OMEU |
|  |  | - - Compressed Air Distribution System | - OMEU |
|  |  | - - Data Lines | - OMEU |
|  |  | - - Exhaust System | - OMEU |
|  |  | - - Eyewash And Safety Shower | - OMEU |
|  |  | - - Fire Alarm System | - OMEU |
|  |  | - - Government Telephone System | - U |
|  |  | - - Grounding System | - OMEU |
|  |  | - - Lightning Protection | - OMEU |
|  |  | - - Low Voltage | - OMEU |
|  |  | - - Potable Water Building Distribution | - OMEU |
|  |  | - - Powered Doors | - OMEU |
|  |  | - - Public Address System | - OMEU |
|  |  | - - Revetments System | - OMEU |
|  |  | - - Ventilation System | - OMEU |
|  | - L6-295 | - WASTE STAGING FACILITY (WASTE) | - OMEU |
|  |  | - - Brick And Mortar | - OMEU |
|  |  | - - Building Interior | - OMEU |
|  |  | - - Eyewash And Safety Shower | - OMEU |
|  |  | - - Fire Alarm System | - OMEU |
|  |  | - - Fire Suppression System | - OMEU |
|  |  | - - Gates, Fence | - OMEU |
|  |  | - - Government Telephone System | - U |
|  |  | - - Grounding System | - OMEU |
|  |  | - - Lightning Protection | - OMEU |
|  |  | - - Low Voltage | - OMEU |
|  |  | - - Potable Water Building Distribution | - OMEU |
|  |  | - - Powered Doors | - OMEU |
|  |  | - - Public Address System | - OMEU |
|  |  | - - Revetments System | - OMEU |
|  |  | - - Security System And Turnstiles | - OMEU |
|  |  | - - Ventilation System | - OMEU |
|  | - L6-297 | - MANUFACTURING PROCESS SUPPORT FACILITY (MPSF) | - OMEU |
|  |  | - - Brick And Mortar | - OMEU |
|  |  | - - Building Automation System | - OMEU |
|  |  | - - Building Interior | - OMEU |
|  |  | - - Chilled Water System | - OMEU |
|  |  | - - Compressor System MPSF | - OMEU |
|  |  | - - Data Lines | - OMEU |
|  |  | - - Dock, Loading | - OMEU |
|  |  | - - Elevator System | - OMEU |
|  |  | - - Eyewash And Safety Shower | - OMEU |
|  |  | - - Fire Alarm System | - OMEU |
|  |  | - - Fire Suppression System | - OMEU |
|  |  | - - Government Telephone System | - U |
|  |  | - - Hot Water System | - OMEU |
|  |  | - - HVAC System | - OMEU |
|  |  | - - Janitorial Service Administrative | - OMEU |
|  |  | - - Lightning Protection | - OMEU |
|  |  | - - Low Voltage | - OMEU |
|  |  | - - Office Equipment And Furniture | - OMEU |
|  |  | - - Potable Water Building Distribution | - OMEU |
|  |  | - - Potable Water, Domestic | - OMEU |
|  |  | - - Powered Doors | - OMEU |
|  |  | - - Public Address System | - OMEU |
|  |  | - - Sanitary Sewer System | - OMEU |
|  |  | - - Security System And Turnstiles | - OMEU |
|  |  | - - Television System | - OMEU |
|  |  | - - Walk In Cooler Systems | - OMEU |
|  | - L7-201 | - AFT SKIRT TEST FACILITY POL | - OMEU |
|  |  | - - Building Interior | - OMEU |
|  |  | - - Grounding System | - OMEU |
|  |  | - - Lightning Protection | - OMEU |
|  |  | - - Low Voltage | - OMEU |
|  |  | - - POL Structure | - OMEU |
|  | - L7-251 | - AFT SKIRT TEST FACILITY (ASTF) | - OMEU |
|  |  | - - Breathing Air | - OMEU |
|  |  | - - Brick And Mortar | - OMEU |
|  |  | - - Building Automation System | - OMEU |
|  |  | - - Building Interior | - OMEU |
|  |  | - - Cranes | - OMEU |
|  |  | - - Data Lines | - OMEU |
|  |  | - - Deluge System | - OMEU |
|  |  | - - Eyewash And Safety Shower | - OMEU |
|  |  | - - Fire Alarm System | - OMEU |
|  |  | - - Fire Suppression System | - OMEU |
|  |  | - - Government Telephone System | - U |
|  |  | - - Grounding System | - OMEU |
|  |  | - - Hot Water System | - OMEU |
|  |  | - - HVAC System | - OMEU |
|  |  | - - Hydrazine Monitor | - OMEU |
|  |  | - - Janitorial Service Administrative | - OMEU |
|  |  | - - Lightning Protection | - OMEU |
|  |  | - - Office Equipment And Furniture | - OMEU |
|  |  | - - Oxygen Monitoring System | - OMEU |
|  |  | - - Potable Water Building Distribution | - OMEU |
|  |  | - - Potable Water, Domestic | - OMEU |
|  |  | - - Powered Doors | - OMEU |
|  |  | - - Public Address System | - OMEU |
|  |  | - - Sanitary Sewer System | - OMEU |
|  |  | - - Security System And Turnstiles | - OMEU |
|  |  | - - Television System | - OMEU |
|  |  | - - Ups System (ABACS) | - OMEU |
|  | - TR3-034 | - MODULAR OFFICE BUILDING (MOB) | - OMEU |
|  |  | - - Brick And Mortar | - OMEU |
|  |  | - - Building Automation System | - OMEU |
|  |  | - - Building Interior | - OMEU |
|  |  | - - Data Lines | - OMEU |
|  |  | - - Fire Alarm System | - OMEU |
|  |  | - - Government Telephone System | - U |
|  |  | - - Hot Water System | - OMEU |
|  |  | - - HVAC System | - OMEU |
|  |  | - - Janitorial Service Administrative | - OMEU |
|  |  | - - Lightning Protection | - OMEU |
|  |  | - - Low Voltage | - OMEU |
|  |  | - - Office Equipment And Furniture | - OMEU |
|  |  | - - Potable Water | - OMEU |
|  |  | - - Public Address System | - OMEU |
|  |  | - - Sanitary Sewer System | - OMEU |
|  |  | - - Television System | - OMEU |
|  |  | - - Security System And Turnstiles | - OMEU |
|  | - L6-195 | - GUARD BUILDING (GUARD) | - OMEU |
|  |  | - - Brick And Mortar | - OMEU |
|  |  | - - Building Interior | - OMEU |
|  |  | - - Government Telephone System | - U |
|  |  | - - HVAC System | - OMEU |
|  |  | - - Janitorial Service Administrative | - OMEU |
|  |  | - - Lightning Protection | - OMEU |
|  |  | - - Office Equipment And Furniture | - OMEU |
|  |  | - - Public Address System | - OMEU |
|  |  | - PARACHUTE REFURBISHMENT FACILITY COMPLEX |  |
|  | - M7-656 | - PRF WAREHOUSE | - OMEU |
|  |  | - - Brick And Mortar | - OMEU |
|  |  | - - Building Interior | - OMEU |
|  |  | - - Compressed Air Distribution System PRF Warehouse | - OMEU |
|  |  | - - Data Lines | - OMEU |
|  |  | - - Exhaust System | - OMEU |
|  |  | - - Fire Alarm System | - OMEU |
|  |  | - - Fire Suppression System | - OMEU |
|  |  | - - Government Telephone System | - U |
|  |  | - - Potable Water Building Distribution | - OMEU |
|  |  | - - Potable Water, Domestic | - OMEU |
|  |  | - - Powered Doors | - OMEU |
|  |  | - - PRF Warehouse Building | - OMEU |
|  |  | - - Public Address System | - OMEU |
|  |  | - - Ventilation System | - OMEU |
|  | - M7-657 | - PARACHUTE REFURBISHMENT FACILITY | - OMEU |
|  |  | - - Brick and Mortar | - OMEU |
|  |  | - - Building Automation System | - OMEU |
|  |  | - - Building Interior | - OMEU |
|  |  | - - Building PRF | - OMEU |
|  |  | - - Chilled Water System | - OMEU |
|  |  | - - Chiller Plant PRF | - OMEU |
|  |  | - - Commercial Telephone Systems | - U |
|  |  | - - Compressed Air Distribution System PRF | - OMEU |
|  |  | - - Cranes | - OMEU |
|  |  | - - Data Lines | - OMEU |
|  |  | - - Eyewash and Safety Shower | - OMEU |
|  |  | - - Fire Alarm System PRF | - OMEU |
|  |  | - - Fire Suppression System | - OMEU |
|  |  | - - Government Telephone System | - U |
|  |  | - - Grounding System | - OMEU |
|  |  | - - High Voltage | - OMEU |
|  |  | - - Hoists | - OMEU |
|  |  | - - Hot Water System | - OMEU |
|  |  | - - HVAC System | - OMEU |
|  |  | - - Janitorial Service Administrative | - OMEU |
|  |  | - - Janitorial Service Process | - OMEU |
|  |  | - - Low Voltage | - OMEU |
|  |  | - - Monorail | - OMEU |
|  |  | - - Office Equipment and Furniture | - OMEU |
|  |  | - - Parachute Wash and Dry System | - OMEU |
|  |  | - - Potable Water Building Distribution | - OMEU |
|  |  | - - Potable Water, Domestic | - OMEU |
|  |  | - - Powered Doors | - OMEU |
|  |  | - - Public Address System | - OMEU |
|  |  | - - Television System | - OMEU |
|  | - M7-0657A | - PRF POL | - OMEU |
|  |  | - - Brick and Mortar | - OMEU |
|  |  | - - Building Interior | - OMEU |
|  |  | - - Eyewash and Safety Shower | - OMEU |
|  |  | - - Government Telephone Systems | - U |
|  |  | - - HVAC System | - OMEU |
|  |  | - - Low Voltage | - OMEU |
|  |  | - SRB REFURBISHMENT FACILITY |  |
|  | - 01726* | - HANGER “S” | - U |
|  |  | - SRB REFURBISHMENT FACILITY - HANGAR “N” COMPLEX |  |
|  | - 01728* | - HANGER "N" | - U |
|  |  | - - Acid Exhaust Hood NDE | - OMEU |
|  |  | - - Breathing Air | - OMEU |
|  |  | - - Compressed Air Process | - OMEU |
|  |  | - - Data Lines | - OMEU |
|  |  | - - Dust Collector | - OMEU |
|  |  | - - Electric Walk In Furnace | - OMEU |
|  |  | - - Exhaust Fans and Hoods | - OMEU |
|  |  | - - Government Telephone Systems | - U |
|  |  | - - Ground Reels and Static Lines | - OMEU |
|  |  | - - Hoist (N) | - OMEU |
|  |  | - - Low Voltage (Process) | - OMEU |
|  |  | - - Office Equipment and Furniture | - OMEU |
|  |  | - - Oxygen Monitoring System | - OMEU |
|  |  | - - Pull test Monorail Crane | - OMEU |
|  |  | - - Refrigerated Air Dryer | - OMEU |
|  |  | - - Solid Film Lube Spray Booth | - OMEU |
|  |  | - - UPS System (Hgr N) | - OMEU |
| 276A | - 01728E* | - FUEL TANK | - U |
| 276B | - 01729* | - HIGH VOLTAGE SUBSTATION | - U |
|  | - 15730* | - STORAGE FACILITY (Blockhouse 19) | - U |
|  | - 21900H* | - ENGINERRING SUPPORT BUIDING (Partial) | - U |
|  | - 21917* | - HAZARDOUS WASTE STORAGE SHED | - U |
|  | - 21918* | - HAZARDOUS WASTE STORAGE SHED | - U |
|  | - 21919* | - HAZARDOUS WASTE STORAGE SHED | - U |
|  | - 33000* | - RECORDS STORAGE BUILDING (Partial) | - U |
|  | - 54926* | - WASTE STAGING FACILTY (N. POL) | - U |
|  |  | - - Government Telephone Systems | - U |
|  |  | - - Ground Reels and Static Lines | - OMEU |
|  | - 54928* | - LITTLE “N” STORAGE BUILDING | - U |
|  |  | - - Data Lines | - OMEU |
|  |  | - - Government Telephone Systems | - U |
|  |  | - - Ground Reels and Static Lines | - OMEU |
|  |  | - - Office Equipment and Furniture | - OMEU |
|  | - 55005* | - HANGAR M ANNEX - CO2 Absorb Cartridge Assembly - Compressed Air - Lightning Protection | - U - OMEU - U - U |
|  |  | - SRB REFURBISHMENT FACILTY - HANGAR “AF” COMPLEX |  |
|  | - 60629* | - POL SHELTER | - U |
|  | - 60630* | - POL FACILITY, HANGAR AF | - U |
|  |  | - - Ansul Fire Protection | - OMEU |
|  |  | - - Building AF POL | - OMEU |
|  |  | - - Ground Reels and Static Lines | - OMEU |
|  |  | - - HVAC System (Process) | - OMEU |
|  |  | - - Low Voltage (Process) | - OMEU |
|  | - 66200* | - PAINT STORAGE BUILDING | - U |
|  | - 66234* | - PROPANE STORAGE TANK AND DISTRIBUTION SYSTEM | - OMEU |
|  | - 66236* | - HAZARDOUS WASTE STAGING SHELTER | - U |
|  | - 66237* | - HAZARDOUS WASTE STAGING SHELTER | - U |
|  | - 66238* | - HAZARDOUS WASTE STAGING SHELTER | - U |
|  | - 66239* | - HAZARDOUS WASTE STAGING SHELTER | - U |
|  | - 66240* | - EAST HIGH PRESSURE WASH FACILTY (EAST WASH) | - U |
|  |  | - - Breathing Air | - OMEU |
|  |  | - - Compressed Air Distribution System | - OMEU |
|  |  | - - Crane | - OMEU |
|  |  | - - Data Lines | - OMEU |
|  |  | - - Fixed Level Work Stand | - OMEU |
|  |  | - - Government Telephone Systems | - U |
|  |  | - - HVAC System (Process) | - OMEU |
|  |  | - - Hydrolase Water System | - OMEU |
|  |  | - - Low Voltage (Process) | - OMEU |
|  |  | - - Office Equipment and Furniture | - OMEU |
|  |  | - - Potable Water (Process) (CCAS) | - OMEU |
|  |  | - - Turntable | - OMEU |
|  | - 66241* | - DE-IONIZED WATER TANK | - OMEU |
|  | - 66242* | - FIRST WASH BUILDING (SRB) | - U |
|  |  | - - Compressed Air Distribution System | - OMEU |
|  |  | - - Compressed Air System West Wash | - OMEU |
|  |  | - - Exhaust System | - OMEU |
|  |  | - - Government Telephone System | - U |
|  |  | - - Hydrolase Water Process System | - OMEU |
|  |  | - - Low Voltage (Process) | - OMEU |
|  |  | - - Potable Water (Process) (CCAS) | - OMEU |
|  | - 66244* | - SRB RECOVERY SLIP | - U |
|  | - 66245* | - HIGH VOLTAGE SUBSTATION | - U |
|  | - 66246* | - 100,000 GALLON STORAGE TANK AND ASSOCIATED PIPING/DISTRIBUTION SYSTEM | - OMEU |
|  | - 66248* | - 72,000 GALLON STORAGE TANK AND ASSOCIATED PIPING/DISTRIBUTION SYSTEM | - OMEU |
|  | - 66249* | - THRUST VECTOR CONTROL (TVC) DISSERVICE BLDG | - U |
|  |  | - - Compressed Air Distribution System | - OMEU |
|  |  | - - Compressed Air System (TVCDF) | - OMEU |
|  |  | - - Data Lines | - OMEU |
|  |  | - - GN2 System (TVCDF) | - OMEU |
|  |  | - - Government Telephone Systems | - U |
|  |  | - - Ground Reels and Static Lines | - OMEU |
|  |  | - - Hot Water Process (TVCDF) | - OMEU |
|  |  | - - Low Voltage (Process) (CCAS) | - OMEU |
|  |  | - - Office Equipment and Furniture | - OMEU |
|  |  | - - Oxygen Monitoring System | - OMEU |
|  |  | - - Potable Water (Process) (CCAS) | - OMEU |
|  |  | - - UPS System (TVCDF) | - OMEU |
|  |  | - - Video Monitoring System | - OMEU |
|  | - 66250* | - SRB RECOVERY BUILDING HANGER AF | - U |
|  |  | - - Breathing Air | - OMEU |
|  |  | - - Compressed Air Process AF | - OMEU |
|  |  | - - Data Lines | - OMEU |
|  |  | - - De-Ionized Water | - OMEU |
|  |  | - - Government Telephone System | - U |
|  |  | - - Ground Reels and Static Lines | - OMEU |
|  |  | - - Janitorial Service (Process) | - OMEU |
|  |  | - - Low Voltage (Process) | - OMEU |
|  |  | - - Office Equipment and Furniture | - OMEU |
|  |  | - - Portable Eyewash | - OMEU |
|  |  | - - Potable Water Process (CCAS) | - OMEU |
|  |  | - - Small Parts Alodine System | - OMEU |
|  |  | - - Small Parts Bake Oven | - OMEU |
|  |  | - - Small Parts Cleaning System | - OMEU |
|  |  | - - Small Parts Make Up Air Unit | - OMEU |
|  |  | - - Small Parts Monorail System | - OMEU |
|  |  | - - Small Parts Paint Booth | - OMEU |
|  |  | - - Television System | - OMEU |
|  |  | - - Walk-In Cooler System | - OMEU |
|  | - 66251* | - HIGH PRESSURE GAS BUILDING | - U |
|  |  | - - Data Lines | - OMEU |
|  |  | - - JIB Crane | - OMEU |
|  |  | - - Low Voltage (Process) | - OMEU |
|  |  | - - Government Telephone System | - U |
|  |  | - - Portable Eye Wash | - OMEU |
|  | - 66252* | - HIGH VOLTAGE SUBSTATION | - U |
|  | - 66256* | - WASTE WATER TANK | - U |
|  | - 66257* | - BOILER BUILDING | - U |
|  | - 66259* | - HYDROLASE WATER OZONE BUILDING | - U |
|  |  | - - Compressed Air System Process (Ozone) | - OMEU |
|  |  | - - Government Telephone Systems | - U |
|  |  | - - Hydrolase Water Process System | - OMEU |
|  |  | - - Low Voltage (Process) | - OMEU |
|  |  | - - Ozone Generator | - OMEU |
|  |  | - - Portable Eyewash | - OMEU |
|  | - 66265* | - HIGH VOLTAGE SUBSTATION | - U |
|  | - 66266* | - TVCDF POL | - U |
|  |  | - - Government Telephone Systems | - U |
|  |  | - - Ground Reel and Static Lines | - OMEU |
|  | - 66267* | - TVCDF TANK FARM AREA | - U |
|  |  | - - Ground Reel and Static Lines | - OMEU |
|  |  | - - Low Voltage (Process) | - OMEU |
|  |  | - - Potable Water Process (CCAS) | - OMEU |
|  | - 66295* | - SRB RECOVERY SHIP BERTH SOUTH | - U |
|  | - 66296* | - SRB RECOVERY SHIP BERTH NORTH | - U |
|  | - 66310* | - SRB PAINT FACILITY (SPF) | - U |
|  |  | - - Crane | - OMEU |
|  |  | - - Power Door | - OMU |
|  |  | - - Sanitation/Sewage | - U |
|  |  | - - Alodine Waste System | - OMEU |
|  |  | - - Breathing Air | - OMEU |
|  |  | - - Compressed Air System SPF | - OMEU |
|  |  | - - Exhaust System Process | - OMEU |
|  |  | - - Government Telephone Systems | - U |
|  |  | - - Ground Reels and Static Lines | - OMEU |
|  |  | - - HVAC System (Process) | - OMEU |
|  |  | - - Janitorial Service Process | - OMEU |
|  |  | - - Low Voltage (Process) | - OMEU |
|  |  | - - Make Up Air Heater (SPF) | - OMEU |
|  |  | - - Media Blast Booth | - OMEU |
|  |  | - - Paint Booth | - OMEU |
|  |  | - - Potable Water (Process) (CCAS) | - OMEU |
|  |  | - - SPF Compressed Air Distribution System | - OMEU |
|  | - 66310A-D* | - PROPANE STORAGE TANK AND DISTRIBUTION SYSTEM | - OMEU |
|  | - 66311* | - HIGH VOLTAGE SUBSTATION | - U |
|  | - 66320* | - ROBOT WASH BUILDING | - U |
|  | - 66321* | - LIFT STATION | - U |
|  | - 66330* | - WAREHOUSE | - U |
|  | - 66332* | - SEPTIC TANK | - U |
|  | - 66336* | - JOINT USE WASTE STAGING FACILITY (JUWS) | - U |
|  |  | - - Ground Reels and Static Lines | - OMEU |
|  |  | - - Low Voltage (Process) | - OMEU |
|  | - 66340* | - MULTI-MEDIA BLAST FACILITY | - U |
|  |  | - - Breathing Air | - OMEU |
|  |  | - - Compressed Air System MMBF | - OMEU |
|  |  | - - Government Telephone Systems | - U |
|  |  | - - Low Voltage (Process) | - OMEU |
|  |  | - - Media Blast Pots | - OMEU |
|  |  | - - Spiral Conveyor | - OMEU |
|  |  | - - Torritt Dust Collection System | - OMEU |
|  |  | - - Vacuum System (MMBF) | - OMEU |
|  | - NONE* | - MMBF STEPDOWN TRANSFORMER | - U |

NOTE: 1) USA/SRB Element is responsible for all OMEU/CMDS requirements listed under item # 274 KSC/MSFC Element Facilities.

2) * SRB items are located on Cape Canaveral Air Force Station.  The JBOSC contractor has OME responsibilities per Memorandum Of Understanding (KCA 1777) dated February 11, 2004.  (Exceptions as noted.)

The following systems shall be utilized to maintain the accurate and current listing of Government Furnished Facilities systems and equipment to be provided to the contractor for the performance of this contract:

- CMDS - Configuration Management Data System (NASA System) = Technical Report 1287 (obtained through OMEU Matrix)

PART J-9-B-5

KENNEDY SPACE CENTER

GOVERNMENT FURNISHED FACILITIES

PART 2

KENNEDY SPACE CENTER AND

OFFSITE LANDING FACILITIES & SYSTEMS

TASK DESCRIPTION:

O – Operator		M-Maintenance	E – Sustaining Engineering	U – User

| DESCRIPTION | TASK |
| --- | --- |
| KSC LANDING SITE, KSC FLORIDA |  |
| Operational Buildings |  |
| Landing Support Complex | OMEU |
| T-Shelter | OMEU |
| Low voltage power | OMEU |
| HVAC | OMEU |
| Shuttle Convoy Vehicles |  |
| NASA Convoy Command Vehicle | OMEU |
| Crew Hatch Access Vehicle | OMEU |
| Crew Transporter Vehicle | OMEU |
| Astrovan | OMEU |
| Tow Tugs | OMEU |
| Cool Stair Truck | OMEU |
| Purge Stair Truck | OMEU |
| Fan Truck and Fan Unit | OMEU |
| Cool Transporter (tractor & trailer) | OMEU |
| Purge Transporter (kmag) | OMEU |
| TV-1 | OMEU |
| TV-2 | OMEU |
| C70-1115 Unit | OMEU |
| Mini PPU (unit, generator, trailer) | OMEU |
| CLS Purge Unit | OMEU |
| Four Scape GSA Vans | U |
| Convoy Support Vehicles (various GSA vans and trucks) | U |
| Flight Crew De-stow Vehicle | OMEU |
| Mate De-mate Device | OMEU |
| Orbiter GSE | OMEU |
| PAPI Light System (Precision Approach Path Indicator Lights) | OMEU |
| Ball / Bar System | OMEU |
| MSBLS (Microwave Scanning Beam Landing System) & Facilities | OMEU |
| TACAN (Tactical Air Navigation System) | OMEU |
| Xenon Lights & Generators | U |
| DGPS (Differential Global Positioning System) | OME |
| Communications | U |
| Orbiter Super Simulator | OMEU |
| Remote Weather Station (2 ea) | OMEU |
| WHITE SANDS SPACE HARBOR, NEW MEXICO |  |
| MSBLS and Facilities | M(LRU repair)EU |
| TACAN & Facilities (Honeywell maintained) | U |
| PAPI Light System | EU |
| Ball / Bar System | EU |
| Shuttle Convoy Vehicles |  |
| Astrovan | U |
| WSSH Convoy Command Vehicle | U |
| Crew Hatch Access Vehicle | OM(major)EU |
| Tug | OM(major)EU |
| Fan Unit | OM(major)EU |
| Operations Control Center (WOCC) | U |
| USA Operations Building | U |
| Communications | U |
| Orbiter GSE | OMEU |
| Xenon Lights & Generators | U |
| Convoy Support Vehicles (various GSA vans and trucks) | U |
| DRYDEN FLIGHT RESEARCH CENTER, EAFB CALIFORNIA |  |
| MSBLS and Facilities | M(LRU Repair)EU |
| TACAN (USAF) | U |
| Communications | U |
| PAPI Light System | EU |
| Ball / Bar System | EU |
| Orbiter GSE & Hyper Scrubbers | OMEU |
| Mate De-mate Device | OEU |
| MDD Load Test Equipment (slings, riggings, weights) | OMEU |
| Hanger Crane and Doors | EU |
| Xenon Lights & Generators | U |
| Shuttle Convoy Vehicles |  |
| NASA Convoy Command Vehicle | U |
| Astrovan | U |
| High Ranger | U |
| Convoy Support Vehicles (various GSA vans and trucks) | U |
| White Room Truck | OM(major)EU |
| Purge Stair Truck | OM(major)EU |
| Cool Stair Truck | OM(major)EU |
| Fan Truck & Fan Unit | OM(major)EU |
| Crew Transport Vehicle | OM(major)EU |
| Flat Bed Truck | U |
| Cool Transporter (tractor & trailer) | OM(major)EU |
| Purge Transporter (kmag) | OM(major)EU |
| Scape 1 Box Van (GSA/SGS) | U |
| T-300 Tug | U |
| Flight Crew Destow Vehicle | OM(major)EU |
| Convoy & Turnaround Generators (4ea - 350kw, 2ea -125kw) | EU |
| USA Operations Support Offices | U |
| MORON AB TAL SITE, SPAIN |  |
| Orbiter GSE | OMEU |
| Convoy Support Vehicles (various GSA) | U |
| Tow Tug | U |
| Crew Compartment Access Stand | U |
| Generators | OMEU |
| PAPI Light System | OMEU |
| Ball / Bar System | OMEU |
| MSBLS | OMEU |
| TACAN (USAF) | U |
| Xenon Lights & Generators | U |
| Remote Weather Station | OMEU |
| Communications | U |
| Operations Support Offices and Warehouse | U |
| ZARAGOZA AB TAL SITE, SPAIN |  |
| Orbiter GSE | OMEU |
| Convoy Support Vehicles (various GSA and SAF) | U |
| Tow Tug | U |
| Crew Compartment Access Stand | U |
| Generators | OMEU |
| PAPI Light System | OMEU |
| Ball / Bar System | OMEU |
| MSBLS | OMEU |
| TACAN (NASA / Spanish Air Force maintained) | U |
| Xenon Lights & Generators | U |
| Remote Weather Station | OMEU |
| Communications | U |
| Threshold/Approach Lighting | OMEU |
| Hangar / Operations Support Offices | U |
| ISTRES AB TAL SITE, FRANCE |  |
| Orbiter GSE | OMEU |
| Convoy Support Vehicles (various rental trucks and vans and FAFB) | U |
| Tow Tug | U |
| Crew Compartment Access Stand | U |
| ###### Generators | OMEU |
| PAPI Light System (2 ea) | OMEU |
| Ball / Bar System (2 ea) | OMEU |
| MSBLS & Facilities | OMEU |
| TACAN & Facilities | OMEU |
| Xenon Lights, Generators & Flatbed Trailers | U |
| Remote Weather Station | OMEU |
| Communications | U |
| Operations Support Offices | U |
| Threshold/Approach Lighting | OMEU |
| Loadbank | OMEU |
| Forklift (5K) | OMEU |
| Light Banks (2 ea) | OMEU |
| PALMDALE, CALIFORNIA |  |
| Orbiter Lifting Fixture | OMEU |
| NOTE: Contractor is responsible for maintenance only. No replacement of vehicles |  |
| or equipment. |  |

- The following systems shall be utilized to maintain the accurate and current listing of Government Furnished Facilities systems and equipment to be provided to the contractor for the performance of this contract:

- CMDS - Configuration Management Data System (NASA System) - Technical Report 1287 (obtained through OMEU Matrix)

PART J-9-C-1

MARSHALL SPACE FLIGHT CENTER

GOVERNMENT FURNISHED EQUIPMENT

The following GFP will be provided to the contractor:

ITEM							P/N

Rail Cars (End Rings)			NLAX 175/176

Pegasus, Model No. YFNB EQ. 		Control No. 1964554 (Barge)

| TAG NO. | ITEM NAME | ORDER DOC NO. | S/N | MODEL NO. | MFG. NAME | COST |
| --- | --- | --- | --- | --- | --- | --- |
| FO033493 | COMPUTER, MICRO | M5-403723E | 102661 | 1000 | CRYSTAL DATA | 845 |
| FO348497 | TYPEWRITER, ELEC | JO-69300-200 | 3141330 | 89 | IBM | 735 |
| GO061869 | CABINET | MDFC57 | N/A | N/A | JEBCO | 200 |
| GO061877 | CABINET | MSFC57-1592 | N/A | N/A | STEEL AGE | 200 |
| GO061878 | CABINET | MDFC57-1592 | N/A | N/A | STEELCASE | 200 |
| FO027809 | PRINTER, LASER | M8-404357E | 2801J08259 | 33440A | HP | 1700 |
| FO030454 | BINDER MACH. | M9-403132E | 7710105 | 28H | NSC INTER. | 695 |
| FO030457 | TYPEWRITER 3 | M9-403136E | 857373 | WHEEL 3 | IBM |  |
| FO030459 | VIEWGRAPH | M9-403210E | 505538 | 2130 | 3M | 485 |
| FO030460 | VIEWGRAPH | M9-403210E | 505583 | 2130 | 3M | 485 |
| FO032505 | VCR RECORDER | M0-403750E | 8080102709 | 26 | REALISTIC | 270 |
| FO032506 | PUNCH MACHINE | M0-403730E | BJ01961 | 111PM-2 | GBC | 2097 |
| FO032587 | PRINTER, LASERJET | M1-403918E | 3033A78611 | 33449-A | HP | 1932 |
| FO033182 | PRINTER, LASER | M2-404707E | 3129JA0TB1 | III P | HP | 1107 |
| FO033183 | PRINTER, LASER | M2-404707E | 3124A19043 | SCANJET II C | HP | 1539 |
| GO081866 | CABINET | MSFC57 | N/A | N/A | STEEL AGE | 420 |
| GO081867 | CABINET | MSFC57 | N/A | N/A | STEEL AGE | 420 |
|  |  | 17 | Items |  | Total cost equals | $13,330 |

- The following systems shall be utilized to maintain the accurate and current listing of Government Furnished Equipment to be provided to the contractor for the performance of this contract:

- JSC uses NEMS (NASA System) and Shuttle Equipment Tracking System (SETS) for the tracking of equipment

PART J-9-C-2

MARSHALL SPACE FLIGHT CENTER

GOVERNMENT FURNISHED SPECIAL TOOLING/TEST EQUIPMENT

Special tools and equipment as required and available.  Hand tools will not be Government furnished.  (Personal tools will be provided by the contractor.)

- The following systems shall be utilized to maintain the accurate and current listing of Government Furnished Equipment to be provided to the contractor for the performance of this contract:

- KSC uses NEMS (NASA System) and CARS (USA System) for the tracking of Equipment.

PART J-9-C-3

MARSHALL SPACE FLIGHT CENTER

RESERVED

PART J-9-C-4

MARSHALL SPACE FLIGHT CENTER

GOVERNMENT FURNISHED SOFTWARE

The following GFS will be provided to the contractor:

- Lab Notebook

- Presentation Manager

PART J-9-C-5

MARSHALL SPACE FLIGHT CENTER

GOVERNMENT FURNISHED FACILITIES

The following facilities will be furnished to the contractor for use in performance of work under this contract.  The contractor has no responsibility for maintenance and sustaining engineering for these facilities.

| MSFC | 4477 | Audioreverberant Chamber |
| --- | --- | --- |
|  |  | Audio Lab |
| MSFC | 4487 | LAB AND OFFICE BUILDING |
|  |  | Electrical Systems Integration Lab |
| MSFC | 4530 | PROPULSION SYSTEM COMPONENT TEST STAND |
|  |  | Environment Simulation Chamber |
| MSFC | 4572 | PROPULSION AND STRUCTURAL TEST FACILITY |
|  |  | Structural Test Facility |
| MSFC | 4619 | STRUCTURES AND MECHANICS LABORATORY |
|  |  | Environmental Testing Lab |
|  |  | Structural Facility |
|  |  | Dynamic Facility |
| MSFC | 4663 | COMPUTER FACILITY |
|  |  | Mechanism Test Bed |
| MSFC | 4708 | ENGINEERING AND DEVELOPMENT LABORATORY |
|  |  | Engineering and Development Lab |
|  |  | Environmental Testing Lab |
|  |  | Seal Development Lab |
| MSFC | 4755 | HIGH-BAY ASSEMBLY FACILITY |
| MSFC | 4203 | Office Building (part of facility) |
| MSFC | 4625 | Shuttle Hardware Storage (part of facility) |
| MSFC | 4707 | Productivity Enhancement Complex (part of facility) |
| MSFC | 4712 | Office Building (part of facility) |
| MSFC | 4759 | Hazardous Material Mach. Facility (part of facility) |

NOTE:

"Reference Government-Furnished Property, Section J-9-B-5 - Kennedy Space Flight Center Line Item # 274 through 322 for facilities used by USA for SRB Element support."

- PART J-9-D-1

- DRYDEN FLIGHT RESEARCH CENTER

- GOVERNMENT FURNISHED EQUIPMENT

- The following Ground Support Equipment (GSE) and Support Equipment (SE) will be furnished to the contractor for use in performance of work under this contract.  The contractor shall maintain responsibility for engineering, parts and material, equipment replacement, repair and/or refurbishment as required.  Excluded is NASA contracted labor for the performance of routine preventive maintenance and minor equipment repairs.

| - EQUIPMENT NO | - DESCRIPTION |
| --- | --- |
| - 55-98 | - Cool Trailer |
| - 55-97 | - Purge Trailer |
| - 55-189 | - Stair Truck |
| - 55-70 | - Stair Truck |
| - 55-100 | - Fan Van |
| - 55-71 | - Wind Machine |
| - 55-101 | - Mack Tractor |
| - 55-102 | - Mack Tractor |
| - 55-68 | - Crew Match Access Vehicle |
| - 55-22 | - CTV |
| - * | - Cabin Purge Unit |
| - ** | - Cargo Lift Transporter |
| - * | - Portable Purge Convoy Vehicle |

- *	Number not available

- **	NASA ECN 666239

- The equipment added to this attachment by S/A 983 of NAS9-20000 shall remain accountable to contract NAS4-99030, and shall not be transferred to the SPOC Contract.

- The following systems shall be utilized to maintain the accurate and current listing of Government Furnished Equipment to be provided to the contractor for the performance of this contract:

- KSC uses NEMS (NASA System) and CARS (USA System) for the tracking of Equipment.

- PART J-9-D-2

- DRYDEN FLIGHT RESEARCH CENTER

- RESERVED

- PART J-9-D-3

- DRYDEN FLIGHT RESEARCH CENTER

- RESERVED

- PART J-9-D-4

- DRYDEN FLIGHT RESEARCH CENTER

GOVERNMENT FURNISHED SOFTWARE

The following GFS will be provided, as needed, to the contractor.

- Software to support checkout activity at Dryden Flight Research Facility (DFRF).

- PART J-9-E

- RESERVED

- PART J-9-F

- RESERVED

PART J-9-G-1

WHITE SANDS SPACE HARBOR

GOVERNMENT FURNISHED EQUIPMENT

The following Ground Support Equipment (GSE) and Support Equipment (SE) will be furnished to the contractor for use in performance of work under this contract.  The contractor shall maintain responsibility for engineering, parts and material, equipment replacement, repair and/or refurbishment as required.  Excluded is NASA contracted labor for the performance of routine preventive maintenance and minor equipment repairs.

- T-300 Tug

- Wind Machine

- Crew Hatch Access Vehicle

The equipment added to this attachment by S/A 983 of NAS9-20000 shall remain accountable to contract NAS9-99100, and shall not be transferred to the SPOC contract.

The following systems shall be utilized to maintain the accurate and current listing of Government Furnished Equipment to be provided to the contractor for the performance of this contract:

- KSC use NEMS (NASA System) and CARS (USA System) for the tracking of Equipment.

ATTACHMENT J-10

INSTALLATION PROVIDED SERVICES

J-10	INTRODUCTION:

PURPOSE:  The following delineates the Installation Provided Services (IPS) to be furnished by the Government at sites listed below.  Since the IPS is to be provided on a no-charge-for-use basis, the Contractor shall make every effort to anticipate support requirements so the Government may effect orderly scheduling and requisitioning of services to be furnished hereunder.

INSTRUCTIONS:

- Requests for specific support to be furnished by the Government in accordance with Clause G.12 and this Attachment shall be made by the Contractor to the NASA Contracting Officer’s Technical Representative. The completion of any forms needed to obtain the services required shall be accomplished by the Contractor.

- Services will be provided by the Government only within the confines of statutory, regulatory, and contractual limitations and as may be required for performance under this contract.

- Any support not provided by the Government in this exhibit or elsewhere in the contract will be the responsibility of the Contractor.

- The responsibilities of the Contractor are defined in the following:

NFS 1852.245-71, INSTALLTATION-ACCOUNTABLE GOVERNMENT PROPERTY (NOV 2004) – ALTERNATE 1 (NOV 2004)

- The Government property described in the clause at 1852.245-77, List of Installation- Accountable Property and Services, shall be made available to the Contractor on a no-charge basis for use in performance of this contract. This property shall be utilized only within the physical confines of the NASA installation that provided the property. Under this clause, the Government retains accountability for, and title to, the property, and the Contractor assumes the following user responsibilities: 

The contractor shall retain responsibility for ensuring proper use, care, and protection (safeguarding) of all Installation-Accountable Government Property (IAGP) under his/her custody and control.  Individual users shall be responsible for the following:  (1) Ensuring IAGP is used only in pursuit of approved programs and projects, or as otherwise authorized; (2) Notifying cognizant Property Support Assistant (PSA) and/or Property Custodian, of all assigned equipment location changes; (3) Ensuring that any lost, missing or damaged IAGP is officially reported to his/her supervisor, the appropriate PSA, and the Protective Services Department; (4) Notifying PSA of IAGP not being actively used; (5) Ensuring that IAGP is turned in to the Property Disposal Officer through the PSA when no longer needed.  Under no circumstances will the contractor dispose of IAPG, whether tagged or untagged; and, (6) Notifying the Contracting Officer, cognizant PSA, and the Center’s Supply and Equipment Management Officer upon termination of employment.

The contractor shall establish and adhere to a system of written procedures for compliance with these user responsibilities. Such procedures must include holding employees liable, when appropriate, for loss, damage, or destruction of Government property.

- (1) The official accountable recordkeeping, physical inventory, financial control, and reporting of the property subject to this clause shall be retained by the Government and accomplished by the installation Supply and Equipment Management Officer (SEMO) and Financial Management Officer. If this contract provides for the contractor to acquire property, title to which will vest in the Government, the following additional procedures apply:

- The contractor shall not utilize the installation’s central receiving facility for receipt of Contractor-acquired property.  However, the Contractor shall provide listings suitable for establishing accountable records of all such property received, on a quarterly basis, to the Contracting Officer and the Supply and Equipment Management Officer.

- The contractor shall furnish a copy of each purchase order, prior to delivery by the vendor, to the installation central receiving area:

- The contractor shall establish a record of the property as required by FAR 45.5 and 1845.5 and furnish to the Industrial Property Officer a DD Form 1149 Requisition and Invoice/Shipping Document (or installation equivalent) to transfer accountability to the Government within 5 working days after receipt of the property by the contractor. The contractor is accountable for all contractor-acquired property until the property is transferred to the Government's accountability.

- Contractor use of Government property at an off-site location and off-site subcontractor use require advance approval of the contracting officer and notification of the SEMO. The contractor shall assume accountability and financial reporting responsibility for such property. The contractor shall establish records and property control procedures and maintain the property in accordance with the requirements of FAR Part 45.5 until its return to the installation.

- After transfer of accountability to the Government, the contractor shall continue to maintain such internal records as are necessary to execute the user responsibilities identified in paragraph (a) and document the acquisition, billing, and disposition of the property. These records and supporting documentation shall be made available, upon request, to the SEMO and any other authorized representatives of the contracting officer.

(End of clause)

ATTACHMENT J-10-A

INSTALLATION PROVIDED SERVICES

JOHNSON SPACE CENTER

10.1	The Installation Provided Services (IPS) to be provided at JSC are encapsulated in the following:

(a)	Clause:  LIST OF INSTALLATION-ACCOUNTABLE PROPERTY AND SERVICES (NASA 1852.245-77) (JUL 1997) (JSC VERSION APR 2003)

In accordance with the clause 1852.245-71, Installation - Accountable Government Property the Contractor is authorized use of the types of property and services listed below, to the extent they are available, in the performance of this contract within the physical borders of the installation which may include buildings and space owned or directly leased by NASA in close proximity to the installation, if so designated by the Contracting Officer.

- Office space, work area space, and utilities.  Government telephones are available for official purposes only; pay telephones are available for contractor employees for unofficial calls.

- General - and special-purpose equipment, including office furniture.

  - Equipment to be made available is listed in Attachment J-9.  The Government retains accountability for this property under the clause at 1852.245-71, Installation-Accountable Government Property, regardless of its authorized location.

  - If the contractor acquires property, title to which vests in the Government pursuant to other provisions of this contract, this property also shall become accountable to the Government upon its entry into Government records as required by the clause at 1852.245-71, Installation-Accountable Government Property.

  - The Contractor shall not bring to the installation for use under this contract any property owned or leased by the Contractor, or other property that the Contractor is accountable for under any other Government contract, without the Contracting Officer’s prior written approval.

- Publications and blank forms stocked by the installation.

- Safety and fire protection for Contractor personnel and facilities.

- Installation service facilities:

- Audiovisual:  Presentation services, sound services, Release Print Film Library, Film Repository, and loan of audiovisual equipment.

- Automatic Data Processing (ADP) Services (onsite only):  Generally, this includes access to large general-purpose computer systems, workstations, and the accessing media; i.e., terminals, printers, data communications, and consultation and training in the use of said systems.  Unless otherwise specified in the contract, this does not include providing computer systems or ADP services for the Contractor business management, accounting, and administrative functions.

- Transportation:  Shuttle bus service for Contractor employees within the parameters provided for Government employees.

- Disposal Services:  Disposal services for excess onsite and offsite Contractor-held/Government-owned property.

- Fabrication Services:  Fabrication services such as machining, sheet metal and welding, electronics, metal finishing, model and plastics, and precision cleaning.

- Photography, Processing, and Closed-Circuit Television:  For technical and scientific photography, photographic processing, photographic sciences, and closed-circuit television.

- Pickup and Delivery of Official Mail:  Within the Center and to and from the Albert Thomas Post Office, provided the mail is properly sealed and stamped.  Such mail will be picked up or dropped from only one point as designated by JSC or, if preferred, JSC will provide a box in the central mailroom for the Contractor to pick up and deposit its mail.

- Medical treatment of a first-aid nature for Contractor personnel injuries or illnesses sustained during on-site duty.

- Cafeteria privileges for Contractor employees during normal operating hours.

- Building maintenance for facilities occupied by Contractor personnel.

- Moving and hauling for office moves, movement of large equipment, and delivery of supplies. Moving services shall be provided on-site, as approved by the Contracting Officer.

- The user responsibilities of the Contractor are defined in paragraph (a) of the clause at 1852.245-71, Installation-Accountable Government Property.

(End of Clause)

(b)	Memorandum of Understanding and Standard Interface Plan Between Center Operations and Directorate and Missions Operations Directorate. (JSC 27049).

10.2	The following services are also provided:

Welding services (includes machine work of various types, cleaning, plating, and hydrostating).

10.3 Government-Provided Russian Language and Logistics Services (RLLS)

The contractor is authorized use of the following RLLS in performance of this contract or any subcontract entered into under this contract:

- Russian Translations

- Russian Interpretations

- Russian Language training

- Russian Logistics services (both in the U.S. and in Russia), including

- Ground Services (e.g. airport pickup/drop-off, transportation between hotels and meeting locations)

- Meeting Services (e.g. coordination of schedules, agendas and protocols)

- Hotel Reservations at the Penta Hotel in Russia

- Visa Coordination

The Contracting Officer shall be promptly notified by the contractor upon identification of a need for RLLS.  The Contracting Officer shall provide instructions as to the point of contact for submitting a request for RLLS.  Failure of the Government to provide adequate or timely RLLS shall entitle the contractor to an equitable adjustment in all affected contract terms and conditions, exclusive of any adjustment in fee.  This provision, including this flow-down requirement, shall be inserted in all subcontracts where it is anticipated that RLLS may be necessary for contract performance.

ATTACHMENT J-10-B

INSTALLATION PROVIDED SERVICES

KENNEDY SPACE CENTER

  - Hazardous Waste Management

Services include hazardous and controlled waste handling, treatment, collection, and disposal.  Generators of waste shall contain, document, and store waste for pickup and disposal by the government.

  - Printing and Micrographics

Preparation and distribution of forms will be provided as well as publications such as telephone directories and Public Affair materials.  Printing and micrographics requirements are provided through, the KSC Print Plant and off-site Government Printing Office contract printing.

  - Non-destructive Evaluation (NDE) Radiography

NDE radiography testing services are provided.  Real-time priority requirements are normally supported within 2 hours (standard shift) to 4 hours (off-shift). All other NDE shall be performed by the contractor, reference SOW paragraph 1.5.5.1.

  - KSC Reference Standards

KSC Reference Standards are maintained with traceability to the National Institute of Standards and Technology and are provided to the contractor for use in comparing the contractor’s working standards.

  - Range Safety Services

Services include launch area and SRB impact area surveillance, Flight Termination Systems, Command Destruct System, tracking sources, compliance with weather constraints, Shuttle controllability verification, toxic and blast requirements compliance, and Flight Control Officer and Flight Director/Flight Dynamics Officer communications.

  - Launch Vehicle Ordnance

Services include receipt, receiving inspection, delivery, storage, shipment of explosives and pyrotechnic ordnance, inspection, and kitting.  The government will also provide disposal of unserviceable or damaged ordnance.  (JOP 15E-3-15)

  - CCAS Security

Services include clearing and controlling personnel from the impact limit line on CCAS property for Shuttle launches and security support for Hangar AF SRB operations.  Access control into Hangar AF includes one security post for personnel entrance/exit into the hazardous area for a two week period during SRB deservicing after each SRB recovery.  Services also include escort during transportation of critical flight hardware.

  - Radar and Telemetry

Services include C-band radar (launch, on-orbit, and landing) and telemetry (launch).

  - Xenon Light Support

Services include the maintenance, testing, operation, and spares provisioning of 20KW xenon lights at KSC and contingency landing sites.  Deployment at KSC is provided by the government.  The contractor shall be responsible for shipping xenon lights between KSC and the contingency landing sites. (JOP 15E-3-12)

  - Timing and Range Control

Services include the O&M, quality assurance, engineering, repair, and spares provisioning for the KSC Timing and Countdown, LC-39 Photo Sequencer Control, SLF Photo Control System, and the Photo Optical Control System.  Support includes the O&M of LC-39 A & B camera blast covers, cables, and mounts.  The government also provides system operating parameters such as timing correlation signals, countdown signals, and KSC/CCAS timing compatibility.  (JOP 15E-3-32)

  - Photography Support

Services include motion picture, still, and video support for major operations and milestones such as processing, launch, and landing.  Support includes visual image acquisition, processing, and distribution of the documentary support for processing.  (JOP 15E-3-3)  Excluded from this service is closeout photography which is the responsibility of the contractor.

  - AF Weather Support

Services include weather forecasting and real-time support for contractor operations such as:  (JOP 15E-3-7)

- Mission support for launches and landings

- Toxic dispersion boundary limit predictions

- Rocket exhaust effluent dispersion prediction

- Hurricane forecasting

- Funnel cloud, storm warning

- O&M of all weather systems on KSC except LC-39 A & B

  - Remote Site Tracking Network

Services include seven separate ranges providing tracking services to the Shuttle Program with an average of ten radars required to support a Shuttle mission.  The number of ranges involved along with the number of radars varies to accommodate mission requirements.

  - Hold Down Post Load Calibration

This calibration is performed in the LETF and provides data to be used by the STS Loads Panel to determine the stress distribution in the SRM aft skirts.

  - SRM Lifting Beams and Associated Equipment Annual Proofload Tests

These annual load tests are performed on the 600 Ton test fixture located in the LETF.

  - Biomedical Laboratory

Support for: OMIs S-0007, S-0028, and S-0017 and requirements generated in the Connector Integrity Group (CIG) log; environmental and ecological impacts; modeling of contamination in environmental media; review of environmental impact checklist and facility siting submissions; operation of the Environmental Evaluation Console, interpretation of the outputs from the exhaust cloud prediction model, coordination of cloud tracking photography, and development and distribution of “quick look” and final reports; testing of the  ECLESS potable water, detection and recovery of microorganisms, microbial surface and air sampling inside the Orbiter; clinical laboratory support for the flight crew and the prime crew contacts.

  - Material Sciences Laboratory

The contractor may also submit task requests for mechanical, electrical or electronic component failure analysis and material identification/ characterization and chemical process related anomalies.  From the Microchemical Analysis Branch (MAB), Failure Analysis and Materials Evaluation Branch (FAMEB) and White Sands Test Facility, services also include material certification for use in GSE, Facilities, and systems that are required to support the processing of flight hardware.

  - Instrumentation and Controls Laboratory

Services include support in the resolutions of hardware problems relating to LPS and PMS transducers and signal conditioners through the use of scientific, technological, and engineering approaches between the laboratory, field, systems users, and manufacturer.

  - Utilities

Water, electricity, natural gas, propane, sewage treatment, and fuel oil will be provided by the government to the contractor’s assigned facilities.  Chilled water, high temperature hot water, and compressed air are provided to the contractor’s assigned facilities by the government from the Utility Annex, Industrial Area Chiller Plant, Hypergol Maintenance Facility Heat Plant, and the Central Heat Plant.

  - Flight Crew Rescue

Services include Orbiter Flight Crew Rescue for the Launch Pads (Modes III and IV) during launch, the SLF (Mode VI) and KSC (Mode VII) during launch and landing.  The Pad Team responds to and aides in egress/rescue of the Flight Crew, Close-out Crew, or any Red Crew that needs assistance in the event of an emergency.  The SAR Team aides in egress/rescuing the Flight Crew at the SLF and within a 25 mile radius of the SLF on KSC, excluding the ocean.  The DOD provides sea rescue.

  - Electromagnetic Measurement and Analysis (EMA)

EMA services provided include electromagnetic compatibility, frequency control and analysis, and payload re-radiation antenna system O&M and test support.  STS flow and landing support includes radar transponder tests, press site RF surveillance, range command spectrum monitoring, and communications/nav. aids spectrum monitoring.

  - Life Support Maintenance

Life support equipment and training will be provided by the government.  The contractor is responsible for suiting of contractor operators.

  - Runway/Aviation

Services include O&M for the SLF (except landing aids and other contractor O&M responsibilities specified in Attachment J-9) and operation of the Landing Aids Control Building.  The SLF is operational two shifts per day, seven days per week with the control tower activated first shift, five days per week.  Additional operating hours are scheduled as required to support contractor activities.

  - Railroad Operations

Government provided services include the O&M of all railroad locomotives, cars and equipment and the movement of all railroad cars on KSC in support of contractor operations, and in the event of any unforeseen contingency movement or emergency evacuation of any RSRM railcars from KSC property. Provided services also include maintaining two specially constructed SRB component railcars identified as NLAX 170 and NLAX 171, for the exclusive use of the SRB Manufacturing, Assembly and Refurbishment Project, including managing and funding all aspects of the cross-country use.

  - Communications Services

Services provided by the government:

- Audio services including administrative telephones and secure voice, Paging and Area Warning (P&AWS), operational voice (OIS, Astrocomm, TAL Site communications), radio systems (RF Comm) and voice recording systems.

- Video services including operational television (OTV), Broadband institutional television (BCDS), and public affairs television.

- Transmission services including T-Carrier, SONET, ATM, and wideband fiber optics (PCO).

- Institutional network services (KNET).

- Cable plant support services including building premises wiring, inside and outside plant (fiber optic and copper cables).  Timing and Countdown Systems support.

The following communications services will be provided for the ARF and PRF Complexes on KSC:

- Services shall be provided to maintain all telephones and telephone lines (outside and inside plant) throughout the ARF and PRF Complexes.

- Services shall be provided to maintain all TV, Data and P&AW up to the ARF Building Terminating Strips on the ground floor of the E&A Building and the Motor Control Center at the PRF.

- Services shall be provided to maintain the OIS system with the exception of the SRB Manufacturing Process OIS system.

- Services shall be provided to install and maintain BCDS systems throughout the ARF and PRF Complexes.

  - Roads and Grounds

Services provided include maintenance and repair of roads, ditches, and water retention areas.  Also included are trash collection and disposal, pest control (interior and exterior of all facilities including the ARF and PRF complexes, and mosquito fogging at the ARF and PRF complexes), and mowing.  Grass mowing at the ARF and PRF shall be outside the fence perimeter and between the ARF north fence line and Schwartz Road.  Services include application of herbicide at the ARF and PRF perimeter fence lines.

  - Unified S-Band

Services include Space Flight Tracking and Data Network (STDN) communications support for spacecraft checkout, launch, ascent and orbital phases of Shuttle Missions.

  - SPECSINTACT

Facility and facility system design specifications are maintained current and provided to the contractor in electronic form and hard copy.

  - Firefighting

The government provides 24 hour/7 day firefighting capabilities for all contractor facilities and operations.  Services include rescue, fire prevention planning, and fire engineering.  Fire alarms and suppression systems maintenance is also provided by the government except for contractor assigned firex and deluge systems. Fire alarms and Fire Suppression systems at the ARF and PRF complexes are maintained by the contractor.

  - KSC Security

Services include perimeter control, traffic control, locksmith, badging, PRP, ESS and all requirements for armed security.  Positive internal access control required by the contractor is provided by the contractor.

  - Mail

Routine mail and distribution services are provided once daily to all contractor offices.  An on-site branch U.S. Post Office is provided with full customer services, including remote stamp vending machines and mail drops as well as mail transportation between KSC and Orlando International Airport.

  - Library

Reference and loan materials are provided for information on basic and applied research pertaining to aeronautics and space science technology.  Services include storage, retrieval, and dissemination of contractor requested materials.

  - Janitorial

Services include cleaning of offices, corridors, restrooms, conference rooms, stairwells, lobbies, break rooms, and food service areas, except for the ARF and PRF Complexes.  The contractor is responsible for cleaning assigned operational/technical areas and clean rooms.

  - Bus Service

Bus service is provided on a weekday, first shift schedule between the major areas of KSC and CCAS for use by all contractor personnel.

  - Sandblast Shop

Blasting and coating services are provided using a variety of blasting media by NACE certified personnel.  The contractor will deliver items to the sandblast shop for service.

  - CLS Support

Security services are provided at TAL sites for the planning, surveys, and training of security personnel required for the protection of government property.  In the event of a TAL site landing, security is provided throughout the recovery/turnaround operations.

  - Medical Support

Services include a comprehensive Occupational Medicine and Environmental Health Program (except the Contractor Environmental Health responsibilities specified in the RFP), and environmental surveys.  Occupational Medicine includes physical examinations, health education, emergency medical treatment, employee assistance counseling, and medical training.  Environmental Health includes industrial hygiene health physics, and sanitation and pollution control. (Reference KNPD 1810.1.)  Ambulance service to off site hospitals is provided as needed.

  - Performance Oriented Packaging

Services provided include maintenance and operation of a facility for the testing of packaging to be used in the transport of hazardous materials.

  - Excess Property Disposal

Services include the receipt and disposal of excess property for contractors and other government organizations.

  - KSC Computer Aided Engineering System

Support from the Data Processing System (DPS) for data acquisition, reduction, analysis, and historical storage of launch data, and from the Engineering Analysis System (EAS) and Intergraph System (IGS) for computational and graphics support in the disciplines of electrical, mechanical, civil, electronics and architectural engineering will be provided.  This support will be provided at a level consistent with current support at KSC through October 1997, after which time the contractor may procure these services.

  - Transportation Services

Government Bills of Lading (GBL):  GBL's for shipment of government property located on site and off site.

  - Cape Canaveral Air Force Station Facilities

Services at CCAFS Facilities shall include janitorial, standby medical, crane and power doors maintenance; building maintenance; lighting, HVAC, and high and low voltage distribution.

  - Pneumatics, Fluid and Gas

Services shall include pneumatic services to maintain GN2 bottles at Hangar AF.  Pickup and delivery of fluid and gas shall be provided except breathing air and commercial chemicals.

  - Tool Crib

Use of the KSC Tool Loan Services on an "as available basis" shall be provided. Contractor shall furnish special tools.

  - Heavy Equipment

KSC heavy equipment shall be provided on an "as available basis". Heavy equipment and generators, 30 kw and larger, require the contractor sub-authorization for operations.

  - Reserved

  - General Services

General services such as badging, locksmith services, food services, and duty officer shall be provided.

  - Computer Services

The government will furnish computer services to the contractor for required Solid Rocket Booster activities during the period of performance of this contract, including but not limited to the following:

- Computer processing access.

- BLOC: Analog to digital telemetry data reduction for post flight assessment; workstation access for real-time shuttle flight assessment support.

- Droid 5: Post flight processing of SRB elements performed by USA-managed system, Droid 5.

- MAPTIS: Materials and Processes Technical Information System (MAPTIS) for all SRB materials; mass properties analyses (located at MSFC).

- Network services.

- Reserved

- TCP/IP: Mail/enclosures and file transfers.

- Data circuits: Transmission between MSFC and contractor SRB element, and between contractor SRB element locations at KSC, Huntsville, and other locations; corporate data processing; Still Video transmission.

- Mail network access: Electronic mail connections to NASA and other prime contractors.

- SMTP communications: Maintenance of protocols to interface with multiple mail systems.

- Video teleconferencing.

- NASA Select video signal input.

- RAIOS document repository.

- Document storage and imaging.

- Access to MSFC forms.

- WebPCASS

Access to Johnson Space Center trouble reports.

- MPCAS

Problem and corrective action items.

  - SRB Element General

For purposes of determining the available base support services from KSC or from the Joint Base Operations Support Contractor (JBOSC), the contractor shall refer to the following referenced documents for SRB Element Base Support Services:

SA45-025-91-RK Letter (05/24/91)

KCA-1777 MSFC/KSC MOA, latest revision (02/04/04)

ATTACHMENT J-10-C

INSTALLATION PROVIDED SERVICES

MARSHALL SPACE FLIGHT CENTER

In accordance with the Installation Provided Government Property clause of this Contract, the Contractor is authorized use of the types of property and services listed below, and to the extent they are available, while on site at the NASA installation.

The responsibilities of the Contractor as contemplated by the Installation-Provided Government clause are defined in the following:

NFS 1852.245-77, LIST OF INSTALLATION-ACCOUNTABLE PROPERTY AND SERVICES (JUL 1997)

In accordance with the clause at 1852.245-71, Installation-Accountable Government Property, the Contractor is authorized use of the types of property and services listed below, to the extent they are available, in the performance of this contract within the physical borders of the installation which may include buildings and space owned or directly leased by NASA in close proximity to the installation, if so designated by the Contracting Officer.

- Office space, work area space, and utilities. Government telephones are available for official purposes only; pay telephones are available for contractor employees for unofficial calls.

- General- and special-purpose equipment, including office furniture.

- Equipment to be made available is listed in Attachment J-9-C-1. The Government retains accountability for this property under the clause at 1852.245-71, Installation-Accountable Government Property, regardless of its authorized location.

- If the Contractor acquires property, title to which vests in the Government pursuant to other provisions of this contract, this property also shall become accountable to the Government upon its entry into Government records as required by the clause at 1852.245-71, Installation-Accountable Government Property.

- The Contractor shall not bring to the installation for use under this contract any property owned or leased by the Contractor, or other property that the Contractor is accountable for under any other Government contract, without the Contracting Officer's prior written approval.

- Supplies from stores stock.

- Publications and blank forms stocked by the installation.

- Safety and fire protection for Contractor personnel and facilities.

- Installation service facilities: See Attachment J-9-C-5.

- Medical treatment of a first-aid nature for Contractor personnel injuries or illnesses sustained during on-site duty.

- Cafeteria privileges for Contractor employees during normal operating hours.

- Building maintenance for facilities occupied by Contractor personnel.

- Moving and hauling for office moves, movement of large equipment, and delivery of supplies. Moving services shall be provided on-site, as approved by the Contracting Officer.

- The user responsibilities of the Contractor are defined in paragraph (a) of the clause at 1852.245-71, Installation-Accountable Government Property.

(End of clause)

ATTACHMENT J-10-D

INSTALLATION PROVIDED SERVICES

WHITE SANDS TEST FACILITY

  - Repair and/or testing of Logistics assets (hardware and components) for which the facility has been certified, including Thrusters, OMS Engines, OMS Tank, AC Motor and Manual Valves, Relief Valves, Burst Disks, Quad Check Valves, Hydrogen Recirculation Pumps.

  - Hardware/component compatibility testing for commodities including oxygen, hydrogen, N2O2, hypergolic, helium.

ATTACHMENT J-10-E

INSTALLATION PROVIDED SERVICES

WRIGHT PATTERSON AIR FORCE BASE

  - Pre-roll and shearography testing for the orbiter tires.

ATTACHMENT J-10-F

INSTALLATION PROVIDED SERVICES

DRYDEN FLIGHT RESEARCH CENTER

  - The Installation Provided Services to be provided at Dryden Flight Research Center (DFRC) are encapsulated in the following:

LIST OF INSTALLATION-ACCOUNTABLE PROPERTY AND SERVICES (NFS 1852.245-77) (JUL 1997)

In accordance with the clause at 1852.245-71, Installation- Accountable Government Property, the Contractor is authorized use of the types of property and services listed below, to the extent they are available, in the performance of this contract within the physical borders of the installation which may include buildings and space owned or directly leased by NASA in close proximity to the installation, if so designated by the Contracting Officer.

- Office space, work area space, and utilities. Government telephones are available for official purposes only; pay telephones are available for contractor employees for unofficial calls.

- General- and special-purpose equipment, including office furniture.

- Property to be made available is listed in Attachment J-9.  The Government retains accountability for this property under the clause at 1852.245-71, Installation- Accountable Government Property, regardless of its authorized location.

- If the Contractor acquires property, title to which vests in the Government pursuant to other provisions of this contract, this property also shall become accountable to the Government upon its entry into Government records as required by the clause at 1852.245-71, Installation-Accountable Government Property.

- The Contractor shall not bring to the installation for use under this contract any property owned or leased by the Contractor, or other property that the Contractor is accountable for under any other Government contract, without the Contracting Officer's prior written approval.

- Supplies from stores stock.

- Publications and blank forms stocked by the installation.

- Safety and fire protection for Contractor personnel and facilities.

- Installation service facilities: Travel Office and Backshop Support.

- Medical treatment of a first-aid nature for Contractor personnel injuries or illnesses sustained during on-site duty.  Access to medical facilities for job related physicals.

- Cafeteria privileges for Contractor employees during normal operating hours.

- Building maintenance for facilities occupied by Contractor personnel.

- Moving and hauling for office moves, movement of large equipment, and delivery of supplies.  Moving services shall be provided on-site, as approved by the Contracting Officer.

- The user responsibilities of the Contractor are defined in paragraph (a) of the clause at 1852.245-71, Installation- Accountable Government Property.

(End of Clause)

10.2	The following services are also provided:

- DFRC will provide facility and support services to the Contractor as outlined in the current Launch and Landing program Requirements Document.

- DFRC will provide in place support for the operation and maintenance of the MDD, generators, support equipment, vehicles, communications and landing aids.  The Contractor will be responsible for engineering support, major repairs and overhauls (greater than $50), and sustainability of these elements (excluding communications and MSBLS support equipment).

- DFRC will provide to the Contractor available support equipment (such as aerial lift, forklifts).  The Contractor will be responsible for supplying like equipment if not available from DFRC resources.

ATTACHMENT J-10-G

INSTALLATION PROVIDED SERVICES

WHITE SANDS SPACE HARBOR

- White Sands Space Harbor (WSSH) will provide facility and support services to the Contractor as outlined in the current Launch and Landing Program Requirements Document.

- WSSH will provide in place support for the operation and maintenance of generators, support equipment, vehicles, communications and landing aids.  The Contractor will be responsible for engineering support, major repairs and overhauls (greater that $150), and sustainability of these elements (excluding communications and TACAN and support equipment).

- WSSH will provide to the Contractor available support equipment (such as aerial lift, forklifts).  The Contractor will be responsible for supplying like equipment if not available from WSSH resources.

ATTACHMENT J-11

APPLICABLE NASA POLICIES AND PROCEDURES

| Attachment Number | Title | Page |
| --- | --- | --- |
| J-11-A | NASA Agencywide Policies and Procedures | J-11-2 |
| J-11-B | Johnson Space Center Policies and Procedures | J-11-8 |
| J-11-C | Kennedy Space Center Policies and Procedures | J-11-9 |
| J-11-D | Marshall Space Flight Center Policies and Procedures | J-11-12 |
| J-11-E | RESERVED | J-11-13 |
| J-11-F | Dryden Flight Research Center Policies and Procedures | J-11-14 |

ATTACHMENT J-11-A

NASA AGENCYWIDE POLICIES AND PROCEDURES

- The following policies and procedures apply to work performed on NASA centers and other field installations:

NASA POLICY DIRECTIVES

| NPD 1040.4 | NASA Continuity of Operations |
| --- | --- |
| NPD 1440.6 | NASA Records Management |
| NPD 1490.1 | NASA Printing, Duplicating, Copying, Forms and Mail Management |
| NPD 1600.2 | NASA Security Policy |
| NPD 1660.1 | NASA Counterintelligence (CI) Policy |
| NPD 2540.1 | Personal Use of Government Office Equipment Including Information Technology |
| NPD 2800.1 | Managing Information Technology |
| NPD 2810.1 | NASA Information Security Policy |
| NPD 2820.1 | NASA Software Policy (Applicable only to software developments or software procurements that are entirely new, not upgrades to existing systems, valued at over $2 million, and are for delivery as products to NASA for NASA use.) |
| NPD 4100.1 | Supply Support and Material Management Policy |
| NPD 4200.1 | Equipment Management |
| NPD 4300.1 | NASA Personal Property Disposal Policy |
| NPD 4300.4 | Use of Space Shuttle and Aerospace Vehicle Materials as Mementos |
| NPD 8010.2 | Use of the SI (Metric) System of Measurement in NASA Programs |
| NPD 8500.1 | NASA Environmental Management |
| NPD 8710.1 | NASA Emergency Preparedness Program |
| NPD 8710.5 | NASA Safety Policy for Pressure Vessels and Pressurized Systems |
| NPD 8800.14 | Policy for Real Property Management |
| NPD 8820.3 | Facility Sustainable Design |
| NPD 8831.1 | Maintenance of Institutional and Program Facilities and Related Equipment |
| NPD 9501.1 | NASA Contractor Financial Management Reporting System |

NASA PROCEDURAL REQUIREMENTS AND STANDARDS

| NPR 1441.1 | NASA Records Retention Schedules |
| --- | --- |
| NPR 1490.1F | NASA Printing, Duplicating, and Copying, Forms, and Mail Management |
| NPR 1600.1 | NASA Security Program Procedural Requirements (Dated 11/03/04) |
| NPR 1620.2 | Physical Security Vulnerability Risk Assessments |
| NPR 1620.3 | Physical Security Requirements for NASA Facilities and Property |
| NPR 1660.1 | Counterintelligence (CI)/Counterterrorism (CT) Procedural Requirements |
| NPR 2800.1 | Managing Information Technology |
| NPR 2810.1A | Security of Information Technology |
| NPR 4100.1 | NASA Materials Inventory Management Manual |
| NPR 4200.1 | NASA Equipment Management Manual |
| NPR 4200.2 | Equipment Management Manual for Property Custodians |
| NPR 4300.1 | NASA Personal Property Disposal Procedural Requirements |
| NPR 4310.1 | Identification and Disposition of NASA Artifacts |
| NPR 5200.1 | Industrial Labor Relations Manual |
| NPR 6000.1 | Requirements for Packaging, Handling, and Transportation for Aeronautical and Space Systems, Equipment and Associated Components |
| NPR 7120.5C | NASA Program and Project Management Processes and Requirements |
| NPR 8000.4 | Risk Management Procedural Requirements |
| NPR 8553.1 | NASA Environmental Management System (EMS) |
| NPR 8570.1 | Energy Efficiency and Water Conservation |
| NPR 8715.1 | NASA Safety and Health Handbook Occupational Safety and Health Programs |
| NPR 8715.3 | NASA Safety Manual |
| NPR 8715.4 | Inservice Inspection of Ground-Based Pressure Vessels and Systems (3/29/04) |
| NPR 8735.1 | Procedures for Exchanging Parts, Materials, and Safety Problem Data Utilizing the Government-Industry Data Exchange Program and NASA Advisories |
| NPR 8800.15 | Real Estate Management Program Implementation Manual |
| NPR 8820.2 | Facility Project Implementation Guide |
| NPR 8831.2 | Facilities Maintenance Management |
| NPR 9501.2 | NASA Contractor Financial Management Reporting |

OTHER NASA POLICY ISSUANCES

NASA Guidance for Implementation of Executive Order 12856, Federal Compliance with Right-to-Know Laws and Pollution Prevention Requirements and Related Environmental Executive Orders (December 1994)

NASA Environmental Justice Strategy (March 1995)

Technical Memorandum 108606, NASA Metric Transition Plan (February 10, 1992)

POLICY ISSUANCES EXTERNAL TO NASA

| Executive Order 13123 | Greening the Government Through Efficient Energy Management |
| --- | --- |
| Executive Order 13148 | Greening the Government Through Leadership in Environmental Management |
| SAE, AS9100 | Quality Management Systems- Aerospace Requirements |
| ANSI/ISO/ASQ Q9001-2000 | American National Standard Quality Management System - Required |
| ANSI/NCSL Z540-1-1994 | Calibration Laboratories and Measuring and Test Equipment |

ATTACHMENT J-11-B

JOHNSON SPACE CENTER POLICIES AND PROCEDURES

The following policies and procedures apply only to work performed at JSC:

JOHNSON PROCEDURAL DIRECTIVES

| JPD 1620.1 | Establishment of Security Areas at JSC |
| --- | --- |
| JPD 1710.1 | Design, Inspection, and Certification of Pressure Vessels and Pressurized Systems |
| JPD 2314.2 | Managing Internal JSC Documents |
| JPD 8080.2 | JSC Design and Procedural Standards |
| JPD 8500.1 | JSC Environmental Excellence Policy |
| JPD 8820.2 | Facility Construction, Rehabilitation, Modification, and Repair |

JOHNSON POLICY GUIDELINES AND PROCEDURAL REQUIREMENTS

| JPR 1700.1 | JSC Safety and Total Health Handbook |
| --- | --- |
| JPR 1710.13 | Design, Inspection, and Certification of Pressure Vessels and Pressurized Systems |
| JPR 8080.5 | JSC Design and Procedural Standards |
| JPR 8550.1 | JSC Environmental Compliance Procedural Requirements |
| JPR 8553.1 | JSC Environmental Management System (EMS) Manual |

OTHER POLICIES AND PROCEDURES

| JSC 17773 | Instruction for Preparation of Hazard Analyses for JSC Ground Operations |
| --- | --- |
| JSC 26549 | Control of Program Stock - Customer |
| JSC 27301 | Materials Control Plan for JSC Flight Hardware |
| JSC 28484 | Program Requirements Document for Johnson Space Center Non Critical Government Furnished Equipment |

ATTACHMENT J-11-C

KENNEDY SPACE CENTER POLICIES AND PROCEDURES

- The following policies and procedures apply only to work performed at KSC:

KENNEDY PROCEDURAL DIRECTIVES

| KNPD 1150.24 | KSC Councils, Boards and Committees |
| --- | --- |
| KNPD 1216.1 | Smoke-Free Workplace |
| KNPD 1420.1 | KSC Forms Management Program |
| KNPD 1440.1 | KSC Records Management and Vital Records Program |
| KNPD 1490.2 | Printing, Duplicating, Micrographics and Office Copier Services |
| KNPD 1530.1 | KSC Mail Management Program and Locator Directory |
| KNPD 1590.2 | KSC Bulletin, Bulletin Boards and Hallway Displays |
| KNPD 1800.1 | Environmental Health Program |
| KNPD 1800.2 | KSC Hazard Communication Program |
| KNPD 1810.1 | KSC Occupational Medicine Program |
| KNPD 1860.1 | KSC Radiation Protection Program |
| KNPD 3792.1 | Employee Assistance Program (EAP) |
| KNPD 8500.1 | KSC Environmental Management |

KENNEDY HANDBOOKS AND PROCEDURAL REQUIREMENTS

| JHB 2000 | Consolidated Comprehensive Emergency Management Plan (CCEMP) |
| --- | --- |
| KNPR 1040.3 | Continuity of Operations Planning (COOP) Procedural Requirements |
| KNPR 1600.1 | KSC Security Procedural Requirements |
| KNPR 1820.3 | KSC Hearing Loss Prevention Program |
| KNPR 1820.4 | KSC Respiratory Protection Program |
| KNPR 1840.19 | KSC Industrial Hygiene Programs |
| KNPR 1860.1 | KSC Ionizing Radiation Protection Program |
| KNPR 1860.2 | KSC Non-Ionizing Radiation Protection Program |
| KNPR 1870.1 | KSC Sanitation Handbook |
| KNPR 2540.1 | KSC Telecommunications Services |
| KNPR 2570.1 | KSC Radio Frequency Spectrum Management Procedural Requirement |
| KNPR 4000.1 | Supply and Equipment System Manual, Chapter 5, Equipment Management |
| KNPR 6000.1 | Transportation Support System Manual |
| KNPR 8040.4 | International Space Station/Payload Processing Configuration Management Procedural Requirements |
| KNPR 8072.1 | KSC Materials and Processes (M&P) Control Procedural Requirements |
| KNPR 8500.1 | KSC Environmental Requirements |
| KNPR 8630.3 | KSC Shuttle Processing Flight Readiness/Certification Review Plan |
| KNPR 8715.3 | Kennedy Space Center Safety Practices Procedural Requirements |
| KNPR 8720.1 | Reliability, Maintainability and Quality Assurance Procedural Requirement |
| KNPR 8830.1 | Facilities and Real Property Management Procedural Requirements |

KENNEDY GENERAL PROCEDURES

| KSC-CCAFS-6747 | Cape Canaveral Spaceport Facilities |
| --- | --- |
| GP-14-3 | Facilities Space Control Document, Single Wide Trailers/Boxcars, Launch Complex 39 Facilities, Merritt Island Industrial Area Facilities, and Cape Area Facilities |

OTHER POLICIES AND PROCEDURES

| KSC-DE-512-SM | Facility, System, and Equipment General Design Requirements |
| --- | --- |

POLICY ISSUANCE’S EXTERNAL TO KSC

| ESMC Regulation 127-1 | Range Safety Manual |
| --- | --- |
| (ESMC = USAF Eastern Space and Missile Center) |  |
| 45th Space Wing Instruction 40-201 | Radiation Protection Program |

ESMC/KSC JOINT OPERATING PROCEDURES (JOP)

| 15E-2-2 (KCA 1354) | Joint Operating and Support Agreement Between ESMC and KSC |
| --- | --- |
| 15E-2-8 (KCA 1305) | Missile/Space Vehicle Safety |
| 15E-3-2 (KCA 1358) | Labor Relations |
| 15E-3-7 (KCA 1105) | Meteorological Support |
| 15E-3-9 (KCA 1284) | Communications Support |
| 15E-3-11 (KCA 1311) | Coordination of Actions in Hurricane or Tropical Storm Emergency |
| 15E-3-14 (KCA 1308) | Joint Operating Procedure Between 45th Space Wing and JFK Space Center for Safety (45 SW 15E-3-14) |
| 15E-3-35 (KCA 1333) | Joint Operating Procedure Between 45th Space Wing and JFK Space Center for Public Affairs and Protocol Activities (45 SW 15E-3-35) |

- The following policies and procedures are for reference when performing work at KSC:

| K-STSM-14.1 | Launch Site Accommodations Handbook for Payloads |
| --- | --- |
| K-STSM-14.2.1 | KSC Cargo Facility Contamination Control Requirements/Plan |
| 79K09579 | KSC Facilities, Systems, and Equipment Organizational Level OMD (Baseline) |

ATTACHMENT J-11-D

MARSHALL SPACE FLIGHT CENTER POLICIES AND PROCEDURES

The following policies and procedures apply only to work performed at MSFC:

MARSHALL PROCEDURAL REQUIREMENTS

| MPR 1040.3 | MSFC Emergency Plan |
| --- | --- |
| MPR 1600.1 | MSFC Security Procedural Requirements |
| MPR 2500.1 | Marshall Telecommunication Services and Audio Visual Services |
| MPR 2810.1 | Security of Information Technology |
| MPR 6700.1 | Motor Vehicle and Motor Pool Operations |
| MPR 8500.1 | MSFC Environmental Management Program |
| MPR 8715.1 | Marshall Safety, Health, and Environmental (SHE) Program |
| MPR 8812.1 | Requests for Facility Services at MSFC |

MISCELLANEOUS POLICIES AND PROCEDURES

| MPD 1800.1 | MSFC Smoking Policy |
| --- | --- |
| MWI 2210.1 | MSFC Documentation Repository Input/Output and Data Management Project Requests |

ATTACHMENT J-11-E

RESERVED

ATTACHMENT J-11-F

DRYDEN FLIGHT RESEARCH CENTER POLICIES AND PROCEDURES

The following policies and procedures apply only to work performed at DFRC:

DRYDEN POLICY DIRECTIVES AND PROCEDURAL REQUIREMENTS

| DPD 1610.1 | Personal Identification – Badges and Passes |
| --- | --- |

ATTACHMENT J-12

RESERVED

ATTACHMENT J-13

MAKE OR BUY PLAN

WITHHELD FOIA EXEMPTION (b)(4)

Error: Reference source not found (continued)

Error: Reference source not found (concluded)

| Major item/work effort | Must make | Must buy | Can either make/buy | Remarks |
| --- | --- | --- | --- | --- |

Table 7.4.3-1.

Table 7.4.3-1.  Source listing of subcontracted work effort

ATTACHMENT J-14

SMALL BUSINESS SUBCONTRACTING PLAN

CONTENTS

Section	Page

11.1	INTRODUCTION	J-14-26

11.1.1	Subcontracting Plan Administration						J-14-26

11.1.2	Subcontracting Plan Goals							J-14-26

11.1.3	Description Of Efforts								J-14-26

11.1.4	Clause Flow Down								J-14-26

11.1.5	Subcontractor Performance							J-14-26

11.1.6	Reports and Surveys								J-14-26

11.1.7	Records										J-14-26

United Space Alliance's Small Business Subcontracting Plan calls for proactive, meaningful participation and motivation to provide the maximum practicable utilization of Small Businesses.

# 11.1	INTRODUCTION

USA and its subcontractors are committed to support NASA’s Small Business program.  It is the policy of USA to exert its best effort to ensure that subcontracts awarded be made available to Small Business (SB), Small Disadvantaged Business (SDB), Woman-Owned Small Business (WOSB), Historically Black Colleges and Universities/Minority Institutions (HBCU/MI), Historically Underutilized Business Zone Small Business (HUBZone), Veteran Owned Small Business (VOSB), and Service-Disabled Veteran-Owned Small Business (SDVOSB) concerns. In consideration of NASA’s goals of Operational Safety, Mission Success and Schedule, and Cost Reduction, USA’s Small Business Program will retain a major focus within the company.

USA will strive to support this objective through semi-annually established subcontracting goals. NASA’s Contract Clause H.3 is hereby interwoven into this USA Small Business Subcontracting Plan, and is intended to be compliant to both FAR 52.219-9 (Sept 2006) and contract-stated goals.

For purposes of this plan, references to Small Business will include Small Business (SB), Small Disadvantaged Business (SDB), Woman-Owned Small Business (WOSB), Historically Black Colleges and Universities/Minority Institutions (HBCU/MI), Historically Underutilized Business Zone Small Business (HUBZone), Veteran Owned Small Business (VOSB), and Service Disabled Veteran Owned Small Business (SDVOSB) concerns.

# Subcontracting Plan Administration

The Vice President of Logistics and Material, a direct report to USA’s President and Chief Executive Officer, coordinates the implementation of this plan and monitors/manages the Small Business Program performance.  Procurement Management also provides guidance to assure administrative advocacy, consistency in subcontracting, and conformance with company procedures.

Procurement Management provides the following support:

.	Establish and implement procedures for SB programs that will provide subcontractors the opportunity to compete equitably for the procurement of goods and services.

.	Ensure procedures are consistent with sound procurement policies, contractual requirements, and Federal procurement regulations.

.	Maintain surveillance over program status and activities, assuring affirmative implementation and compliance with contractual requirements, and cooperative responses to requests for data.

.	Maintain visibility of SB subcontracting activities and accomplishments in company and external media.

The Vice President of Logistics and Material identifies administrators of this plan who are given the responsibility for the development of procedures to ensure that an effective Small Business Program is implemented.  The administrators’ responsibilities are as follows:

.	Assist in the preparation and negotiation of the Subcontracting Plan with the cognizant Contracting Officer (CO).

.	Assist in the preparation of individual Subcontracting Plans and the establishment of goals as required by prime contracts.

.	Counsel and discuss subcontracting opportunities with representatives of small business concerns.

.	Ensure an equitable opportunity for SBs to compete for goods and services by:

.	Assisting in the early planning stages of procurement requirements.

.	Identifying SB candidates using available directories, publications, supplier evaluation records, and various search engines.

.	Encouraging the placement of a fair portion of total acquisitions for goods and services with SBs.

.	Assisting with the identification of potential commodities or service types for possible set-aside consideration.

.	Maintain and make available to all buyers current source data files and reference materials consisting of Government, company, and local publications.

.	Assist buyers in locating SBs.

.	Provide contractually-required reports, and submit as necessary.

.	Receive written notification of the approved prime contract subcontracting plan from the CO.

.	Maintain a copy of individual plans for the local U.S. Small Business Administration (SBA) cognizant specialist.

.	Conduct training for program and procurement representatives involved in the performance of the prime contract.  This training addresses the following topics:

.	Percentage goals

.	Categories of SB concerns

.	Acquisitions planned for SBs

.	Requirements for subcontracting plans from contractors

.	Participate in all SBA subcontracting plan performance reviews, and prepare the review package, if requested by the SBA Small Business Specialist.

.	Review compliance and noncompliance reports and provide recommendations for corrective action, if applicable.

.	Review SB subcontract performance with procurement organizations and company management to ensure continued motivation and performance.

.	Consult with SB acquisition programs and councils to discuss contract opportunities with representatives of these entities.

.	Maintain directories and capability data on SBs.

.	Maintain an active exchange of experience, problem resolution, and other positive actions related to the Small Business Program with small business representatives.

.	Act as a liaison with Senior Management as required.

.	Maintain awareness of legislative and regulatory changes that impact the socioeconomic subcontracting program.

.	Actively participate in company-wide award programs that recognize SBs that perform in an exceptional manner.

.	Recognize USA employees for their outstanding contributions to the Small Business Program.

Additionally, to ensure that all personnel continue their focus on the program, the Vice President of Logistics and Material, his direct reports, and the plan administrators meet on a monthly basis to discuss key areas of the program.  The meetings focus on the current state of the program, initiatives to improve the program, outreach events, significant upcoming procurements, etc.

The individuals responsible for administering this plan are named in Exhibit “A.”

# Subcontracting Plan Goals

Subcontracting plan goals are set forth in Exhibit “A” of this plan.  Goals are expressed as a percentage of total dollars planned to be subcontracted to all suppliers.  Effective with the inclusion of FAR 52.219-9 (Sept 2006) in the designated contract, USA will track HUBZone, VOSB and SDVOSB concerns.

Subcontracting plan goals are derived from a detailed examination of the prime or subcontract requirements within Bills of Material, Hardware Utilization Lists and other procurement records. This examination includes an in-depth evaluation of the major item procurement, complex articles, and components to determine the suitability for procurement from SBs.

Subcontracting plans for subcontracts containing options that meet the required threshold of more than $550,000 ($1,000,000 for construction of any public facility) will separately address goals for the basic contract terms and each option.

# Description Of Efforts

USA has whole-heartedly embraced its Small Business Program, which is evidenced through the following efforts:

.	USA Company Policy No.  B-05 states in part that, “It is the policy of USA to make all of its purchases on the basis of quality, delivery, and price or best value.”  Additionally, “It is also the policy of the company that small business suppliers, including those owned by women, and by socially and economically disadvantaged individuals, shall have the maximum practicable opportunity to participate in the competitive process for the company’s purchases of materials, supplies, and services.”  The company’s administrators serve as focal points to provide technical guidance in carrying out these policies and procedures.  The Vice President of Logistics and Material manages the plan, and the administrators administer the plan.  All are participants in the development of the plan, concur with its approach, and are committed to achieving the goals established.

.	USA executive management provides the Small Business Program support and direction through written policy and procedures, and reviews statistical information to ensure program effectiveness. Small Business statistics are compiled and reported on a monthly basis as part of the Business Management review to management.

.	The Small Business Program goals, objectives, outreach efforts, and related issues are conveyed in formal and informal training sessions to personnel who are in a position to implement or influence decisions concerning source selection.  Individuals who have made significant contributions toward the achievement of SB objectives are periodically recognized.

.	USA actively seeks new SB concerns for development as qualified suppliers, and, when appropriate, provides specifications, drawings, and other pertinent data to qualified or qualifiable SBs to aid them in preparing their bids.

.	USA also makes allowances consistent with contract requirements and good procurement practices to permit delivery of economical quantities within reasonable delivery schedules.  When mutually beneficial, USA provides management and technical assistance to SBs.  The type of assistance offered may include, but not be limited to, quality control guidance, technical, manufacturing and financial consultation and assistance.

.	Industry and Government source directories and lists are obtained by each location and utilized in establishing potential bidders lists.  USA representatives attend procurement conferences, seminars, trade fairs, and other functions to seek out additional qualified or qualifiable small businesses.

.	USA’s Make or Buy Committee meets as necessary to review and rule on all make or buy decisions. The Vice President of Logistics and Material participates in the committee meeting to ensure that consideration is given to SBs.  The Vice President of Logistics and Material serves as permanent Secretary of the committee.

.	Procurement personnel may set aside purchases for which there is a reasonable expectation of obtaining an offer from at least two responsible SB concerns, in accordance with established policies.

.	USA uses its best efforts to give Indian organizations and Indian-owned economic enterprises as defined in (25 U.S.C. 1544) the maximum practicable opportunity to participate in the subcontracts it awards, to the fullest extent consistent with efficient performance of its contract (Ref.: FAR Clause 52.226-1, June 2000).

.	USA established a Supplier Mentoring Program to foster the establishment of long-term business relationships.  USA may utilize the NASA Mentor-Protégé Program to encourage USA to assist SB concerns in enhancing their capabilities to perform NASA contracts and subcontracts, or the USA Supplier Mentoring Program as established in USA policy.  Further, USA fosters the establishment of long-term business relationships between USA and those entities.  In addition, the program increases the overall number of those entities that receive NASA contract and subcontract awards.  USA may make application(s) to NASA to participate in the NASA Mentor-Protégé Program to the maximum extent practicable in support of the goals specified in Clause H.3 of the designated contract, and NASA FAR Supplement, Clause 1852.219-77 (May 1999) and -79 (March 1999).

.	USA will use its best efforts to award subcontracts to SB concerns located in rural areas.  “Rural area” means any county with a population of fewer than twenty thousand individuals (Ref.: NASA FAR Supplement, Clause 1852.219-74, September 1990).

.	USA will maintain records on all subcontract solicitations over $100,000, on each solicitation (where applicable) indicating (1) whether SB concerns were solicited, and if not, why not, (2) whether veteran-owned SB concerns were solicited, and if not, why not, (3) whether service-disabled veteran-owned small business concerns were solicited, and if not, why not, (4) whether HUBZone small business concerns were solicited, and if not, why not, (5) whether SDB concerns were solicited, and if not, why not, (6) whether WOSB concerns were solicited, and if not, why not, and (7) if applicable, the reason award was not made to a SB concern.

# Clause Flow Down

In compliance with its Government prime contracts, USA will: (1) include in each subcontract that offers further subcontracting opportunity the FAR 52.219-8 (May 2004) entitled, “Utilization of Small Business Concerns,” and (2) require all subcontractors (except SB concerns) who receive subcontracts in excess of $550,000 ($1,000,000 for construction of any public facility) to adopt a plan in accordance with FAR 52.219-9 (Sept 2006) entitled, “Small Business Subcontracting Plan”.  Subcontracts for the purchase of commercial items, pursuant to FAR Part 12, are not subject to the above referenced clause.

# Subcontractor Performance

.	USA will secure subcontracting plans, similar to that agreed to by USA, from its subcontractors (except SB concerns) that receive subcontracts awarded under a Government prime contract in excess of $550,000 ($1,000,000 for construction of any public facility).  Plans received will be reviewed by the administrator and the cognizant buyer for compliance with applicable regulations, and will be kept in the case file or in the cognizant administrator’s office.  Subcontracts issued pursuant to FAR Part 12 are not required to submit a subcontracting plan.

.	Subcontractors shall be required to update a subcontracting plan by submission of a revised plan whenever there are changes to an order in excess of $550,000 ($l,000,000 for construction of any public facility).

.	USA may determine, when it is in the best interests of the Government, USA, and/or the subcontractor, to allow consolidation of subcontractor’s updates to subcontracting plans on a semi-annual basis.  Such updates would encompass all modifications over the specified time period and reduce administrative effort.

.	USA will provide notice to subcontractors concerning penalties and remedies for misrepresentations of business status as SB concerns for the purpose of obtaining a subcontract in all solicitations exceeding $10,000, for requirements issued under Government contracts.  Additionally, all new suppliers are required to complete a certification of business status with the notice concerning penalties and remedies for misrepresentation.

.	USA will encourage subcontractors to use their best efforts to award subcontracts to SB concerns located in rural areas.

# Reports and Surveys

USA will provide quarterly reporting of procurement commitments and percentage metrics against the goals as outlined in this plan, as well as Clause H.3 of the designated contract.  Additionally, USA will review this plan and submit updates to the plan each six-month period based on changes occurring during the prior six months.  USA will file an electronic Individual Subcontract Report (ISR) and a Summary Subcontract Report (SSR) according to the instructions provided.  USA, when applicable, will require its subcontractors to submit such reports.  As required, USA will cooperate in any studies or surveys.

# Records

USA will maintain records that ensure implementation of an aggressive and effective Small Business Program and provide management visibility of program achievement.  Examples of such records are:

.	Primary Source Lists:

.	Internal company source lists

.	Central Contractor Registration (CCR)

.	National Minority Supplier Development Council (NMSDC) Source guides

.	Regional Minority Supplier Development Councils’ listings

.	Minority Business Development Agency Source guides

.	Minority Trade Organizations and Business Associations’ listings

.	HBCU/MI directories

.	Regional Small Business Development Councils’ listings

.	Listings of Veteran-Owned, Service-Disabled Veteran-Owned, and HUBZone small businesses, where available

.	Women’s trade associations

.	Organizations contacted for small business sources

.	Records to support efforts such as:

.	Contacts with disadvantaged and SB trade associations

.	Contacts with business development organizations

.	Attendance at Government and industry SB procurement conferences and trade fairs

.	Records to support internal activities to guide and encourage buyers such as:

.	Workshops, seminars, training programs, etc.

.	Monitoring activities to evaluate compliance

.	Participation in industry and Government small business networking and education functions

.	Recognition programs to encourage and reward outstanding performance

EXHIBIT “A”

SMALL BUSINESS SUBCONTRACTING PLAN GOALS

REFERENCE:  NNJ06VA01C

DESCRIPTION: Insert Description

INDIVIDUALS RESPONSIBLE FOR ADMINISTERING PLAN:

| Michael H. Jones – Vice President - Logistics and Material James D. Herring Joellen Moore Cheryl Linville | (281) 212-6228 (321) 799-6654 (321) 861-5249 (281) 282-2740 |
| --- | --- |

SUBCONTRACTING PLAN GOALS

USA has established the following goals for awards to Small Business concerns through September 30, 2010:

| Total to be Subcontracted | $2,012,811,020 | 100.0% |
| --- | --- | --- |
| . Large Business (LB) | 1,520,933,451 | 75.6% |
| . Small Business (SB) | 491,877,569 | 24.4% |
| . SDB* | 173,101,748 | 8.6% |
| . Women Owned (WOSB)** | 201,281,102 | 10.0% |
| . HUBZone*** | 6,100,000 | 0.3% |
| . VOSB*** | 41,000,000 | 2.0% |
| . SDVOSB *** | 14,400,000 | 0.7% |
| . HBCU/MI | -- | 0% |

Descriptions of Suppliers and Services to be subcontracted to Small Business Concerns

| Category | Supply or Service |
| --- | --- |
| SB | Flight and non-flight aerospace hardware, aircraft fittings, paints/coatings, facilities services, filters, construction, office furniture |
| VOSB | Engineering support, office supplies, tools, construction, clean room garments |
| SDVOSB | Contract labor, precision machining, obsolete/ hard-to-find cabling and electronic parts |
| HUBZone | Hardware fabrication, IM support, GSE fabrication, electrical supplies |
| SDB | Component cleaning and decontamination, logistics support, documentation/IM services, contract labor, clean room environment services, laboratory supplies |
| WOSB | Engineering support, technical documentation, ctr. operations, cleaning services, contract labor, plumbing/HVAC supplies, construction services |

.	Indirect purchases:

(  ) Are not included in this plan

(X) Are included in this plan and will be allocated to all prime contracts/subcontracts.

Section	Page

ATTACHMENT J-15

RESERVED

ATTACHMENT J-16

Continuous Improvement (CI) Plan 
for the
Space Program Operations Contract (SPOC)

WITHHELD FOIA EXEMPTION (b)(4)

ATTACHMENT J-17

CONTRACT SECURITY CLASSIFICATION SPECIFICATION

(See next two pages.)

ATTACHMENT J-18

NASA CENTER SPECIFIC CLAUSES

| Attachment Number | Title | Page |
| --- | --- | --- |
| J-18-A | Johnson Space Center Specific Clauses | J-18-8 |
| J-18-B | Kennedy Space Center Specific Clauses | J-18-12 |
| J-18-C | Marshall Space Flight Center Specific Clauses | J-18-20 |
| J-18-D | Stennis Space Center Specific Clauses | J-18-22 |
| J-18-E | Dryden Flight Research Center Specific Clauses | J-18-24 |

ATTACHMENT J-18-A

JOHNSON SPACE CENTER SPECIFIC CLAUSES

The following clauses apply only to SPOC effort performed at Johnson Space Center (JSC):

- JSC HAZARDOUS MATERIALS USE (JSC 52.223-92) (DEC 1999)

  - The clause is JSC-unique, and the requirements are in addition to any U.S. Environmental Protection Agency, U.S. Occupational Safety and Health Administration, or other state or Federal regulation or statute.  Therefore, the following requirements do NOT supercede any statutory or regulatory requirements for any entity subject to this clause.

  - “Hazardous materials,” for the purposes of this clause, consist of the following:

    - Those materials defined as “highly hazardous chemicals” in Occupational Safety and Health Administration Process Safety Management Regulation, 29 Code of Federal Regulation 1010.119, without regard for quantity.

    - Those “extremely hazardous substances” subject to the emergency planning requirements in the Environmental Protection Agency Emergency Planning and Community Right-to-Know Regulation, 40 Code of Federal Regulation 355, Part 355, without regard for quantity.

    - Those “hazardous substances” subject to the release notification requirements under Environmental Protection Agency’s Emergency Planning and Community Right-to-Know Regulation, 40 Code of Federal Regulation 302.4, without regard for quantity.

    - Any radioisotope material or device that produces ionizing radiation.

    - Any Class II, III, or IV laser, as defined by the American National Standards Institute No. Z136.1 (1986)

    - Any explosive or any pyrotechnics.

    - Any pesticide.

  - The contractor shall develop and maintain an inventory listing the identity and quantity of hazardous materials stored or used on site at JSC for the performance of the contract.

  - The contractor shall ensure that the proper training of its employees in the use and inherent hazards of these materials is accomplished prior to use.

  - The contractor shall notify the JSC Occupational Health and Test Support Office (SD13) prior to any initial use or different application of these materials.

  - The contractor shall use all hazardous materials properly and take all necessary precautions to ensure no harm is done to humans or the environment.

  - The contractor shall insert the substance of this clause, including this Paragraph G with appropriate changes of designations of the parties, in subcontracts under which hazardous material will be utilized, or may reasonably be expected to be utilized, on site at JSC.

  - In the event the contractor fails or refuses to comply with any aspect of this clause, such failure or refusal may be considered a material breach of this contract.

(End of clause)

- RESERVED

(End of clause)

- IDENTIFICATION OF EMPLOYEES (JSC 52.242 92) (AUG 2006)

At all times while on Government property, the contractor, subcontractors, their employees, and agents shall wear badges which will be issued by the NASA Badging & Visitor Control Office, located in Building 110 at the Johnson Space Center (JSC), or at the Main Gate at the White Sands Test Facility (WSTF).  JSC employee credentials and visitor badges will be issued only between the hours of 6:00 a.m. to 7:30 p.m., Monday through Friday, and 7:30 a.m. to 3:00 p.m. on Saturday.  WSTF visitor badges will be issued on a 7-day-a-week, 24-hour-a-day basis.  Resident aliens and foreign nationals/representatives shall be issued green foreign national badges.

Each individual who wears a badge shall be required to sign personally sign for the badge. The contractor shall be held accountable for issued badges and all other related items and must assure that they are returned to the NASA Badging and Visitor Control Offices upon completion of work under the contract in accordance with Security Management Directive (SMD) 500-15, “Security Termination Procedures.”  Failure to comply with the NASA contractor termination procedures upon completion of the work (e.g., return of badges, decals, keys, Controlled Access Area cards, clearance terminations, JSC Public Key Infrastructure (PKI)/special program deletions, etc.) may result in final payment being delayed.

(End of clause)

- SHIPPING INSTRUCTIONS (JSC 52.247-94) (APR 2006)

All documentation shall be shipped to the addresses cited in E.2.

Shipment of all other items shall be as follows:

Parcel Post Shipments and Freight Shipments

Ship to:	NASA Johnson Space Center,

Building 421

2101 NASA Parkway

Houston, TX  77058-3696

Mark for:	Accountable Property Officer

Mark with:	Contract Number:	NNJ06VA01C

For reissue to:	____________________________________

(Name)	(Mail Code)	(Bldg)  (Rm)

(End of clause)

ATTACHMENT J-18-B

KENNEDY SPACE CENTER SPECIFIC CLAUSES

The following clauses apply only to SPOC effort performed at Kennedy Space Center (KSC):

- KSC 52.204-90 SECURITY CONTROLS AT KSC (NOV 2000)

- Identification of Employees

  - The contractor shall require each employee engaged on the work site to display NASA furnished identification badges and special access badges at all times. The contractor shall obtain and submit badging request forms for each person employed or to be employed by the contractor under this contract. The contractor shall designate its own security and badging officials to act as points-of-contact for the KSC Security Office. Prior to proceeding with onsite performance, the contractor shall submit the following information to the Protective Services Branch, Code TA-E2, Kennedy Space Center:

    - Contract number and location of work site(s)

    - Contract commencement and completion dates

    - Status as prime or subcontractor

    - Names of designated security and badging officials

  - Identification and badging of employees shall be accomplished as soon as practicable after award of the contract. During performance of the contract, the contractor shall, upon termination of an employee, immediately deliver badges and/or passes issued to the employee to the NASA Security Office. It is agreed and understood that all NASA identification badges/passes remain the property of NASA, and the government reserves the right to invalidate such badges/passes at any time.

- Access to Controlled Areas within KSC

- Certain areas within KSC have been designated as Controlled Areas.  These are normally surrounded by fencing and have an entrance gate monitored by a guard or monitoring device.  Access into such areas is classified into "escorted" or "unescorted" access.  For each employee for which the contractor desires to have unescorted access, the prescribed forms must be submitted to the NASA Security Office.  Due to the time required to process requests for unescorted access, the contractor is advised to complete and submit the required forms as soon as practicable after contract award.  Within 14 working days after the receipt of the forms, the NASA Security Office will determine whether the person is eligible for unescorted access.

- The prime contractor is responsible for providing escort services for any of his employees and/or any subcontractor employees who are not eligible for unescorted access.

- All requests for unescorted access by subcontractors will be submitted through the prime contractor for forwarding to the NASA Security Office.

(End of clause)

- KSC 52.223-100 PERMANENTLY INSTALLED SAFETY SYSTEMS (SEP 1990)

The contractor shall protect and in no way interrupt the service of any installed safety systems or personnel safety devices.

In the event that the contractor requires entrance into systems serving safety devices, the contractor shall obtain prior approval from the Contracting Officer.  In the event the contractor determines that it is necessary to temporarily remove or render inoperable any personnel safety devices in order to accomplish contract requirements, the contractor shall provide alternate means of protection prior to removing or rendering inoperable any permanently installed safety devices or equipment and shall obtain prior approval of the Contracting Officer.

(End of clause)

- KSC 52.223-101 CONFINED SPACE WORK REQUIREMENTS (APR 2003)

- Special requirements, coordination, and precautions will apply to any contract work taking place in confined spaces.  Each contractor contracted to perform work in confined spaces is required to provide a written program for such work as part of its health and safety plan which is consistent with the requirements of 29 CFR 1910.146.  For work in telecommunications manholes, provisions of 29 CFR 1910.268(o) are also applicable.  The contractor shall coordinate any such work in confined spaces with SGS Environmental Health, SGS Fire Services, and any other resident government or contractor organization whose employees may have access to the work location.  The provision of Environmental Health services by the government does not prohibit the contractor from providing their own atmospheric testing.  Government provided services include environmental health monitoring and consultation support for testing of atmospheres in confined spaces as well as fire rescue and emergency medical services.

- Entry into and work in confined spaces shall be in accordance with the requirements of KNPR 1820.4, “KSC Respiratory Protection Program,” KNPR 1840.19, “KSC Industrial Hygiene Handbook,” and all other applicable clauses of this contract.

- Confined spaces, which contain water, shall be pumped out by the contractor prior to scheduling a confined space entry check.

- In addition to the requirements set forth above, the contractor shall notify and obtain approval from the Power Coordinator, telephone 321-867-7300, and/or from Communications Control, telephone 321-867-4141, respectively, prior to performing work in electrical and/or communications manholes.

(End of clause)

- KSC 52.223-105 EMERGENCY MEDICAL TREATMENT (JUL 2000)

The contractor shall immediately call (see below for applicable telephone numbers) for assistance with personnel injury or illness for any incident requiring emergency medical treatment for contractor or subcontractor personnel, or invitees on KSC, or if any person on the job site is rendered unconscious.  The contractor shall require the victim to sign an appropriate “refusal of treatment” form, if medical evaluation/treatment is offered and refused.

From KSC or CCAFS property:  911

From a KSC issued cellular telephone:  867-7911

From other than a KSC issued cellular telephone:  321-867-7911

Commercial telephone users on KSC or CCAFS property:  911

(End of clause)

- KSC 52.223-107 DISPOSAL AND SALVAGE OF MATERIALS (APR 2004)

Construction and demolition debris shall be removed by the contractor to the designated disposal area which is located not more than 10 miles from the work site.  "Construction and demolition debris" means materials generally considered not to be water soluble and non-hazardous in nature, including but not limited to glass, brick, concrete, asphalt material, pipe, gypsum wallboard, and lumber.  The term includes materials from the construction or destruction of a structure as part of a construction or demolition project or from the renovation of a structure.  The term includes rocks, soils, tree remains, trees, and other vegetative matter which normally results from land clearing or land development operations for a construction project including such debris from construction of structures at a site remote from the construction or demolition project site.  Painted structural materials must be tested prior to disposal in landfill.

All items of materials designated by the Contracting Officer to be diverted from solid waste disposal as part of the KSC landfill diversion effort shall be segregated from other mixed construction and demolition debris and taken via separate load by the contractor to the designated disposal area.  Segregated items include concrete, wood, soils and vegetative materials.

The contractor should make every effort to deliver vegetative material to the appropriate disposal area.  The contractor, however, may burn combustible vegetative materials, at a designated location within the confines of KSC or CCAFS, upon approval by the Contracting Officer.  Burn permits issued by KSC or CCAFS are required before materials are burned.  Burning may be limited or prohibited during periods of dry weather, or when sensitive flight hardware is housed in the vicinity of the burn site.  Burn Permits must be scheduled a minimum of 48 hrs. in advance, and are to be requested through the Fire Services Scheduler at 861-3840 between the hours of 0800-1100 & 1200-1430, Monday through Friday.

All items of materials designated by the Contracting Officer to be salvaged shall remain the property of the government and will be cleaned of non-salvable debris, segregated, itemized, delivered, and off-loaded by the contractor at the disposal area.  Scrap metal will be treated as salvage.  The contractor shall maintain adequate property control records for all materials or equipment specified by the Contracting Officer to be salvaged.  These records may be in accordance with the contractor's system of property control if approved by the Contracting Officer.  The contractor shall be responsible for adequate storage and protection of salvaged materials and equipment pending delivery to the disposal area until the Contracting Officer otherwise dispositions it.

The contractor shall ensure that all salvable materials delivered to the designated disposal area meet the following conditions:

- All items must be accompanied by required documentation, KSC Form 7-49 (or equivalent), and identified with a full, written commercial description.

- No leakage of any type of fluid from equipment or containers.

- No visible indication of old spills/releases on outside of equipment or containers that could be washed off from rainfall.

- Oil filled equipment shall be drained of free-flowing liquids.  Items which previously contained dielectric fluid must be accompanied by a copy of analytical results taken within the past 6 months, documenting that the fluid did not contain Polychlorinated Biphenyls ((PCBs) in concentrations equal to or greater than 50 ppm.  Fluid sampling will be performed by the government.

- Unserviceable equipment containing Ozone-Depleting Substances (ODS, e.g. Freon) must be drained (ODS recovered) and labeled “Empty”.  Serviceable equipment containing ODS needs a certification that the equipment is not leaking.  Serviceable equipment shall not be drained.

- Scrap metal must be visually clean of all residual oil/contaminants.

The contractor shall burn combustible materials, at a location designated by the Contracting Officer.  Burn permits issued by KSC or CCAS are required before materials are burned.  Burning may be limited during periods of dry weather.  Burn Permits must be scheduled a minimum of 48hrs in advance.  Burn Permits are to be requested through the Fire Services Scheduler at 861-3840 between the hours of 0800-1100 & 1200-1430, Monday through Friday.  Subject areas will be within the confines of KSC or CCAS.

Hazardous waste shall be managed in accordance with KNPR 8500.1, KSC Environmental Requirements. Asbestos waste material shall be deposited in the Brevard County Landfill located on Adamson Road in West Cocoa, Florida.  The contractor shall obtain a receipt from the landfill operator for each load of waste deposited and furnish a copy of the receipt to the Contracting Officer.

A normal state of cleanliness at the work site is expected.  The contractor shall clean up and dispose of debris from the work site daily.

(End of clause)

- KSC 52.223-118 BREATHING AIR COMPATIBILITY (APR 2000)

The contractor shall take precautions to assure that connectors used in contractor-supplied breathing air systems are incompatible with connectors present on either KSC gas systems or on contractor-supplied systems that are used to supply non-respirable gases. KSC-STD-Z0008, ‘Standard for Design of Ground Life Support Systems and Equipment’, establishes requirements for connectors to be used in KSC facility breathing air and non-respirable gas systems.  Facility breathing air systems located at KSC/CCAFS are to use a Hansen 3/8 inch quick disconnect as a breathing air distribution interface.  KSC facility non-respirable gas systems are to use ¼ inch quick disconnects for gas distribution interfaces.  Although most facility systems were designed in accordance with this standard, there are nonconforming locations at KSC/CCAFS.

The contractor may use KSC facility breathing air systems, if available at the work location.  The contractor shall perform a pre-work site inspection to identify coupling types in use at the work location before mobilizing or using any breathing air equipment. The contractor shall also submit a written certification to show the contractor’s breathing air system has been recently inspected and meets Grade D breathing air standards.  Alternately, the contractor may arrange for on-site testing of contractor-supplied breathing air by the government at least five days prior to start of work. In addition, the contractor shall also provide a work site evaluation for the NASA Safety Office to review before using any breathing air system.  The breathing air test and the safety inspection can be coordinated through the Contracting Officer, and will be at no cost to the contractor.

The contractor shall tag or label connector ends of all lines and flexible hoses of contractor-provided breathing air or non-respirable gas distribution systems.  The tags or labels will clearly identify the contents of the lines or hoses.

The contractor shall provide a description of the steps taken to comply with the requirements of this clause in their safety plan submittal.

(End of clause)

- KSC 52.223-119 ASBESTOS-CONTAINING BUILDING MATERIALS (APR 2004)

- Asbestos-Containing Building Materials (ACBM) are known to be present in facilities assigned under the scope of this contract.  The government will provide information regarding the location and quantity of known ACBM in NASA/KSC facilities to the facility tenant organizations through the JBOSC Environmental Health office.

- Special requirements, coordination, and precautions will apply to any work taking place under contracts that involves disturbance of ACBM.  Contractors whose contracts require work involving ACBM are required to provide a written program for such work as part of its health and safety plan which is consistent with the requirements of 29 CFR 1926.1101 and address the NESHAP and Florida Administrative Code requirements under 40 CFR 61 Subpart M and FAC 62-257 respectively. The contractor shall coordinate any such work involving ACBM with JBOSC Environmental Health, SGS Fire Services, and any other resident government or contractor organization whose employees may have access to the work location.

- Asbestos waste shall be managed in accordance with KNPR 8500.1, KSC Environmental Requirements.

(End of clause)

- KSC 52.236-91 TRAFFIC RESTRICTIONS (SEP 1990)

The Contractor will not move oversized loads and/or slow moving vehicles on established roads within the Kennedy Space Center from 6:30 A.M. to 8:30 A.M. and 3:30 P.M. to 5:30 P.M. on week days.  Other than the above restricted hours, the Contractor may move oversize and/or slow moving vehicles to the work site provided all requirements of the Florida State Highway Department have been met.

Movement of any Contractor vehicle in excess of maximum width, height and length specified by Florida Statues Chapter 316 shall be accompanied by the Contractor's designated Convoy Commander.  The Contractor's Convoy Commander shall be totally responsible for the oversized vehicular movement to include making a physical inspection for possible obstructions along the intended route and obtaining all required special permits.

(End of clause)

- KSC 52.236-95 STORAGE AND PROTECTION OF MATERIAL TO BE RE-USED (FEB 1999)

All items of material to be removed and re-installed by the contractor shall be protected during removal and stored in a manner such that the material will not be damaged during removal or storage.  Any material designated for re-use, which is not suitable due to the contractor's damage, will be replaced by the contractor at no additional cost to the government.

(End of clause)

- KSC 52.236-97 AVIATION OBSTRUCTION LIGHTS (MAR 1999)

Contractor will provide at least two Aviation Red Obstruction Lights or two High Intensity White Obstruction Lights on all structures over 100 feet above ground level.   All construction cranes/booms shall be lighted regardless of height.  Lights must be constructed and installed in accordance with U.S. Department of Transportation, Federal Aviation Administration publication AC 70/7460-1F (as revised), Chapter 4, paragraph 15, subparagraph e.  Lights will be operated during all periods of reduced visibility, between sunset and sunrise, and as directed by the Contracting Officer.

(End of clause)

- KSC 52.236-106 INTERFERENCES AND COORDINATION OF WORK (FEB 1991)

The contractor shall coordinate construction layout, systems configuration and work scheduling to avoid interference’s between the various construction trades and their installations.  Interferences and obstructions resulting from lack of contractor coordination shall be corrected by the contractor as approved by the Contracting Officer.  All components, fittings and reworking necessary for such corrections shall be provided by the contractor at no additional cost to the government.

Dimensions shown for existing work, and all dimensions required for work that is to connect to existing work, shall be verified by the contractor by actual field measurement of the existing work.  Any work at variance with that specified or shown in the drawings shall not be performed by the contractor until approved in writing by the Contracting Officer.

To the extent possible, the as-built dimensions of all new work shall be verified by actual field measurement prior to ordering or fabricating mechanical, electrical, or specialty equipment and materials to be installed.  If such field measurement is not possible, then the contract drawings and applicable shop drawings shall be checked by the contractor for dimensional accuracy prior to ordering or fabricating equipment and materials to ensure proper fit for field installation.

The contractor shall be responsible for correction of all field fitup problems and interferences which could have been avoided by field measurement or drawing checks prior to equipment fabrication.

(End of clause)

- KSC 52.236-130 CONDUCT OF FACILITY PROJECTS (APR 2000)

- Approval

The contractor shall not award or otherwise proceed with implementation of any facility project without a NASA approved Facility Project – Brief Project Document (NASA Form 1509).  The contractor shall prepare or otherwise support the preparation of NASA Form 1509's in accordance with the current edition of NPG 8820.2, Facility Project Implementation Handbook, and the current version of the KSC procedure for Facility Project Approval and Implementation.  For purposes of this requirement a Facility Project is defined as any new construction, repair, and /or modification affecting government real property located on KSC regardless of the source of funding, or located elsewhere and funded by KSC, and costing more than $50,000.  Planning and design activities leading to the implementation of the actual construction, repair or modification work normally can be accomplished prior to 1509 approval.  When in doubt, guidance as to whether or not a particular activity is a Facility Project, is "implementation" versus "planning and design," and / or the applicability of this requirement in relation to specific projects should be obtained from the KSC Spaceport Services Management Integration Office.

- File Documentation

Construction subcontract file documentation shall include a copy of the approved NASA Form 1509 authorizing the project.  For construction subcontracts requiring Contracting Officer consent, the consent file shall include a copy of the approved NASA Form 1509 authorizing the project.

(End of clause)

ATTACHMENT J-18-C

MARSHALL SPACE FLIGHT CENTER SPECIFIC CLAUSES

The following clauses apply only to SPOC effort performed at Marshall Space Flight Center (MSFC):

- CONTRACTOR EMPLOYEE BADGING AND EMPLOYMENT TERMINATION CLEARANCE (MSFC 52.204-90)

  - It is anticipated that performance of the requirements of this contract will require employee access to and picture badging by the Marshall Space Flight Center. Contractor requests for badging of employees shall be by MSFC Form 1739, "MSFC Contractor Badge/Decal Application." Requests for badging shall be submitted to the appointed Contracting Officer Technical Representative for completion and approval prior to processing by the MSFC Protective Services Department.

  - The Contractor shall establish procedures to ensure that each badged employee is properly cleared in accordance with MSFC Form 383-1, "Contractor Employee Clearance Document," prior to finalization of employment termination.

  - Requests for copies of MSFC Forms 383-1, and 1739 shall be directed to the MSFC Protective Services Department, Marshall Space Flight Center, Alabama 35812.

(End of clause)

- ASBESTOS MATERIAL (MSFC 52.223-90) (JUN 2002)

During performance of this contract, Contractor personnel performing work in MSFC buildings may come in contact with materials containing asbestos. MSFC Buildings 4200, 4201, 4202, 4663 and 4666 are of special concern since they are known to contain a sprayed on fire insulation on or above the ceiling, usually located on the metal or concrete structure of the buildings. These buildings and all other MSFC buildings may contain asbestos in floor tile, pipe and lagging insulation, exterior siding, roofing felt, and many other building materials. Prior to disturbing suspected asbestos material in any manner, the Contractor shall notify MSFC's Occupational Medicine and Environmental Health Services, for guidance. Contractor shall be responsible for ensuring that all Contractor personnel working onsite are made aware of and comply with this clause.

(End of clause)

- HAZARDOUS MATERIAL REPORTING (MSFC 52.223-91) (APR 2003)

- If during the performance of this contract, the Contractor brings any hazardous materials (hazardous as defined under the latest version of Federal Standard No. 313, including revisions adopted during the term of the contract) on-site to the Marshall Space Flight Center, a completed MSFC Form 4099 (MSFC Chemical Inventory Addition) shall be immediately forwarded to the address on the form. The Contractor shall be responsible for ensuring that all Contractor/subcontractor personnel are made aware of and comply with this clause.

- Nothing contained in this clause shall relieve the Contractor from complying with applicable Federal, State, and local laws, codes, ordinances, and regulations (including the obtaining of licenses and permits) in connection with hazardous material; or with other clauses regarding hazardous materials which may be contained in the contract.

(End of clause)

ATTACHMENT J-18-D

STENNIS SPACE CENTER SPECIFIC CLAUSES

The following clauses apply only to SPOC effort performed at Stennis Space Center (SSC):

- ASBESTOS MATERIAL

- During performance of this contract, Contractor and subcontractor personnel performing work in SSC buildings may come in contact with materials containing asbestos.  Portions of SSC buildings 1000, 1100, 1105, 1200, 2101, and 2201 contain asbestos spray-applied insulation.  Other building may contain asbestos around pipes, valves, ducts, boilers, and tanks.  The Contractor shall be responsible for ensuring all applicable codes, standards and regulations are adhered to and enforced, including OSHA Standard 29 CFR 1910.1001, OSHA Standard 29 CFR 1926.58, and USEPA 40 CFR 61, Subpart M.  Prior to disturbing this material in any manner, the Contractor shall notify the NASA Environmental Office for guidance.  The Contractor shall be responsible for ensuring all Contractor and subcontractor personnel are made aware of and comply with this clause.

- SSC has an Asbestos Abatement Plan which addresses procedures for work involving potential asbestos exposure.  The Contractor will be requirement to comply with the provisions of this plan whenever its work involves the potential for exposure to asbestos.  Reference SSC Asbestos Management and Abatement Program Plan dated August 17, 1992.

(End of clause)

- HAZARDOUS MATERIAL AND HAZARDOUS WASTE MANAGEMENT

During the performance of this contract, the Contractor or subcontractors may be required to requisition, handle and manage hazardous materials in support of specific projects.  The Contractor may also be collecting waste generated by its activities for ultimate disposal by NASA.  In the performance of these activities, the Contractor shall abide by the most recent version of SMI 4130.1, Control of Hazardous Materials, SHB 4130.2, Hazardous Materials, Hazardous Waste and Solid Waste Management Plan, the SSC Contingency Plan for Response to Spills of Oil and Hazardous Substances, and the SSC Spill Prevention Control and Countermeasures Plan.

(End of clause)

- ENVIRONMENTAL PLANNING

During the performance of this contract, the Contractor or subcontractors may be required to design projects or perform projects that will potentially impact the environment.  To guide the Contractor in what needs to be considered in project designs and planning, the Contractor shall reference the SSC Environment Resources Document (ERD).  The development and submission to the NASA Environmental Office of the Preliminary Environmental Survey found in the ERD is required if there is any potential impact to the environment in the project.  The NASA Environmental Office will determine if the project will require evaluation under the National Environmental Policy Act and what environmental permits will be needed prior to proceeding with the project.

(End of clause)

- RESERVED

ATTACHMENT J-18-E

DRYDEN FLIGHT RESEARCH CENTER SPECIFIC CLAUSES

The following clauses apply only to SPOC effort performed at Dryden Flight Research Center (DFRC):

- SECURITY REGISTRATION AND IDENTIFICATION BADGES--ON-SITE CONTRACTORS, EXCLUDING CONSTRUCTION (DFRC 52.204-90)

- It is required that all persons engaged in work at Dryden Flight Research Center (DFRC) be registered and badged by the Security Office.

- It is the Contractor’s responsibility that each of its employees or representatives wear the identification badge issued at all times they are within the boundaries of DFRC.  Badges shall be worn in such a manner as to be clearly visible (on the left lapel of the coat or on the upper part of the outer garment).

- (1)	The Contractor shall insure that all terminated employees or employees no longer connected with the work being performed under this contract are processed through the DFRC Security Check-out Procedures.  Badges and vehicle passes/decals must be accounted for and returned.  If a computer account has been established, the account must also be deactivated.

- The Contractor shall be notified by the Government if a terminated employee has not been processed through the Security Check-out Procedures.  The Contractor then has 30 days by which to process the terminated employee without penalty.  After 30 days, a Bill of Collection will be issued by the Government in the amount of $500 for each terminated employee that has not been processed through the checkout procedures.

- SUPPORT SERVICE CONTRACTS:

- U.S. CITIZENS AND PERMANENT RESIDENT ALIENS.  On the first day of work, check in at the NASA Reception Building (Bldg. 4825).  A temporary badge will be issued and the employee will be directed to the work site.  As soon as practical, bring the completed “Non-Government Employee Security Badging Packet,” NASA Form 531, to the Security Office (Building 4825).  Employees will need to submit a completed packet for each badge issued, including renewals.  Fingerprints will be taken if necessary and a permanent badge, decal, etc., will be issued.  All terminating employees must check out through the Badge Office.

- FOREIGN NATIONALS (PASSPORTS, VISAS, NON-IMMIGRANT ALIENS).  A National Agency Check is a prerequisite for a foreign national, making it necessary that all paperwork be submitted to the Security Office, Code XAS, M/S D-4825, at least 60 days in advance of the anticipated entry date.  The Security Office will provide guidance as to what paperwork and type of visa are required.

- RESERVE GATE PROCEDURE.  In the event of a labor dispute the Government may restrict entrance and exit of the Contractor’s employees and the Contractor’s suppliers to a specified gate at DFRC, pursuant to Chapter 4 of NASA Handbook 5200.1 entitled “Industrial Labor Relations Manual.”  The Contractor agrees to have its employees rebadged and to direct them and its suppliers to utilize only the designated gate.

(End of clause)

- SECURITY REGISTRATION AND IDENTIFICATION BADGES—ON-SITE CONTRACTORS, EXCLUDING CONSTRUCTION (DFRC 52.204-90) (FEB 2001)

- All persons engaged in work at Dryden Flight Research Center are required to be registered and badged by the Security Office, and to follow all security regulations and requirements.

- The Contractor is responsible for assuring that each employee or company representative wears his/her issued identification badge at all times while they are within the boundaries of Dryden Flight Research Center.  Badges shall be worn above the waist in such a manner as to be clearly visible.

- The Contractor shall ensure that all employees who are terminated or who are no longer connected with the work being performed under this contract are processed out through the Security Office.  Badges, keys, vehicle passes/decals, and other Government property must be accounted for and returned.  If a computer account has been established, the account must be deactivated.

- Only U.S. Citizens and Permanent Resident Aliens will be badged by the security office.  Foreign Nationals (non-immigrant aliens) WILL NOT be badged or permitted to perform on-site work on the project (other than to be escorted) until a National Agency Check has been completed.

- After badging, contractor and subcontractor employees will be permitted to enter the Center and to drive by direct route from that gate to the parking area assigned to the Contractor by the Contracting Officer.

- Employees of construction contractors shall turn in their badges to the Visitor Badging Office, Building 4825, when they complete working on-site.

(End of clause)

- REPORTS OF WORK

- Metrology Control Document.  The Contractor shall prepare a metrology control document for each instrument calibrated/repaired.  (DFRC Form 760)

- NASA Mishap Report.  The Contractor shall report any accident within 2 hours after their occurrence to the COTR/CO and submit a NASA Form 1627 within 24 hours of any mishap to the Safety Office.

(End of clause)

- DELIVERY OF REPORTS

All reports of work shall be delivered in accordance with the Data Requirements Descriptions (DRD) provided in Section J, Attachment No. J-5.  Unless otherwise specified, all reports shall be addressed to NASA-Dryden Research Center, Edwards, CA 93523-0273, marked with the contract number, to the attention of the listed recipients. A copy of the transmittal letter for each report shall be forwarded to the Contracting Officer.

(End of clause)

ATTACHMENT J-19

PROVISIONING MANAGEMENT PLAN

SPACE PROGRAM OPERATIONS CONTRACT

- PROVISIONING PROCEDURES

Statement of Work paragraphs of the contract subject to Program Provisioning include:  1.4.1.2, Orbiter Logistics [High Value Spares (replacement parts with a unit cost of $1M+)], 1.4.1.5, Orbiter Hardware Production and Support Tasks; 1.4.9, Flight Crew Equipment; 1.6.5.4, Flight Operations Development; 1.7.1, Special Studies and Development Projects; 1.7.1.1, KSC Shuttle Development Activities; 1.7.1.2, KSC Construction of Facility Activities; 1.7.4, Program Reimbursables; and 1.7.5, Solid Rocket Booster Development Activities.  The SOW paragraph of the contract subject to Transition Provisioning is 1.9, Program Transition.  The SOW paragraph of the contract subject to Constellation Provisioning is 1.10, Constellation Bridge Support.

- CONTRACT IMPLEMENTATION

Implementation of Provisioning is defined in H.35.  The clauses also describe the annual Provisioning process.  Costs associated with Provisioning will be evaluated under the award fee provision of the contract.  The contractor is required to account for these costs so as to ensure that no co-mingling of costs occurs between work under the basic contract, work authorized under Program Provisioning, work authorized under Transition Provisioning, and work authorized under Constellation Provisioning.

- INDIVIDUAL PROVISIONING AREA INFORMATION

Exhibits to this plan contain the following pertinent information related to Provisioning:

- Authorizing Statement of Work (Attachment J-1-A) paragraph

- Identification of applicable Technical Management Representative (TMR) for the specific Provisioning program element.

- The annual threshold amount (if any) for each area.

- PROVISIONING MANAGEMENT PROCEDURES

- The following are the overall procedures required for Provisioning establishment and management:

- NASA and the contractor will, no later than 75 days prior to the beginning of the next GFY, partner the direct resources for the provisioned work to be initiated in the forthcoming GFY.  The requirements for such work will be developed by the Government in concert with the contractor. The contractor and NASA will negotiate and definitize the provisioned work to be performed, and adjust the cost and fee for Program Provisioning, Transition Provisioning, and Constellation Provisioning in Clause B.2, before October 1st of the forthcoming GFY.

- The negotiation described above will result in an annual Program Provisioning Task List (PPTL), an annual Transition Provisioning Task List (TPTL), and an annual Constellation Provisioning Task List (CPTL) for each individual Exhibit, which shall be compiled into a Provisioning Task Book maintained by the contractor.  The COTR and the TMR’s have the flexibility, through the Contracting Officer, to modify, delete, reprioritize or otherwise change tasks, except as otherwise limited within this plan.  The cognizant NASA Contracting Officer will issue contract direction to authorize any such changes deemed necessary or appropriate.

- The Provisioning Task Book (PTB) will specify the negotiated tasks for each Exhibit, for each List.  Within certain program elements, an estimate of below threshold changes expected in the coming year will be established in the annual List.  The parties agree that no change made pursuant to an Exhibit(s) shall give rise to an equitable adjustment in the estimated cost and fee, delivery schedule, or any other contract provision, when said change does not exceed the specific threshold amounts reflected in each Exhibit.  It is understood that activities authorized by the cognizant TMR shall not be artificially combined together to exceed the specified threshold nor shall they be artificially segregated to fall below the specified threshold.  The parties recognize that several changes may be grouped together in a bilateral contract modification for definitization; however, the dollar value of each individual change will be controlling in determining whether or not an equitable adjustment is in order.  For those tasks that occur during the fiscal year but do not exceed the threshold, the contractor shall support each task as authorized through technical direction by the cognizant TMR.  The PTB and subsequent updates to it shall be made pursuant to the contract modification(s) executed by the parties which definitized the work and equitably adjusted the contract.  The PTB shall be maintained by the contractor and made available to the Contracting Officer and the Contracting Officer’s Technical Representative (COTR) via the United Space Alliance internal web page.

- Individual Lists and related cost estimates shall be included in their appropriate Exhibits of the PTB for Program Provisioning, Transition Provisioning, and Constellation Provisioning.  The PPTL, TPTL, CPTL, and PTB will be modified appropriately to reflect the issuance of supplemental agreements which definitize any Program, Transition, or Constellation Provisioning Change Orders (PCOs).

- PPTL/TPTL/CPTL cost tracking shall be reflected in the Contractor’s 533 report at a summary level for each Exhibit.  Lower level reporting for each Exhibit shall be in a format agreed to by the contractor and the Government and shall, at a minimum, provide visibility, by individual task, as to performance against the original task cost estimate as well as any modification made to the task to increase or decrease scope/cost.  Reporting of performance shall be documented in the Monthly Incurred Cost (MIC) report.

- The clause H.20, SPECIAL PROVISION FOR CONTRACT CHANGES, does not apply to any change issued under Program Provisioning, Transition Provisioning, or Constellation Provisioning.

- PROGRAM PROVISIONING TASK LIST

Exhibit A-P, Orbiter

- Authority:  SOW Paragraphs 1.4.1.2, Orbiter Logistics; 1.4.1.5, Orbiter Hardware Production and Support Tasks; and 1.4.9, Flight Crew Equipment

- Cognizant TMR for Orbiter

Exhibit B-P, Integrated Launch & Landing

- Authority: SOW Paragraph 1.7.1.1, KSC Shuttle Development Activities and 1.7.1.2, KSC Construction of Facility Activities

- Cognizant TMR for Launch Site Equipment

Exhibit C-P, Integration

- Authority:  SOW Paragraph 1.7.1, Special Studies and Development Projects

- Cognizant TMRs for Integration and Space Shuttle Special Studies

Exhibit D-P, Program Reimbursables

- Authority:  SOW Paragraph 1.7.4, Program Reimbursables

- Cognizant COTR

Exhibit E-P, SRB Program Provisioning

- Authority:  SOW Paragraph 1.7.5, Solid Rocket Booster Development Activities

- Cognizant TMR for SRB Effort

Exhibit F-P, Flight Operations Development

- Authority:  SOW Paragraph 1.6.5.4, Flight Operations Development

- Cognizant TMR for Flight Operations Development

Exhibit G-P, RESERVED

Exhibit H-P, RESERVED

Exhibit I-P, RESERVED

Exhibit J-P, Program Provisioning Universal Pool

- Authority:  SOW Paragraphs 1.4.1.2; 1.4.1.5; 1.4.9; 1.6.5.4; 1.7.1; 1.7.1.1; 1.7.1.2; 1.7.3; 1.7.4; and 1.7.5

- Cognizant TMRs:  As identified under Exhibits A-P – I-P

- Annual Program Provisioning Threshold:

  - FY07 - $1,000,000*

The Contractor shall perform Program provisioning changes in FY07 that are not specifically identifiable at the beginning of the fiscal year that are individually estimated to cost less than $1M at price.  Examples include:  Orbiter Hardware changes and Program Integration (PI) Systems Design Analysis and Hardware tasks, not elsewhere authorized in PPTL.  This pool may be used for other tasks with mutual agreement of the parties.

*The initial value of the pool is set is set at $4M at USA price.  In the event the value of the work authorized by the end of Government fiscal year 2007 is greater or less than that amount by more than $1M, an adjustment in contract value will be made.  This adjustment shall not include any added/deleted fee for the bandwidth itself; for amounts beyond the bandwidth, an adjustment shall be made in both cost and fee.  The pool value will not include any value for the continuation of tasks started before FY 07, and the value of any authorized work for purposes of determining a contract value adjustment will be determined by the value shown on the authorizing document at the time of issuance.

- TRANSITION PROVISIONING TASK LIST

Exhibit A-T, Orbiter

- Authority:  SOW Paragraph 1.9, Program Transition

- Cognizant TMR for Orbiter

Exhibit B-T, Integrated Launch & Landing

- Authority: SOW Paragraph 1.9, Program Transition

- Cognizant TMR for Launch Site Equipment

Exhibit C-T, Integration

- Authority:  SOW Paragraph 1.9, Program Transition

- Cognizant TMRs for Integration and Space Shuttle Special Studies

Exhibit D-T, Program Reimbursables

- Authority:  SOW Paragraph 1.9, Program Transition

- Cognizant COTR

Exhibit E-T, SRB Program Provisioning

- Authority:  SOW Paragraph 1.9, Program Transition

- Cognizant TMR for SRB Effort

Exhibit F-T, Flight Operations Development

- Authority:  SOW Paragraph 1.9, Program Transition

- Cognizant TMR for Flight Operations Development

Exhibit G-T, RESERVED

Exhibit H-T, Space Shuttle Strategic Sustainment

- Authority:  SOW Paragraph 1.9, Program Transition

- Cognizant COTR

Exhibit I-T, RESERVED

Exhibit J-T, Transition Provisioning Universal Pool

- Authority:  SOW Paragraph 1.9

- Cognizant TMRs:  As identified under Exhibits A-T – I-T

- Annual Transition Provisioning Threshold:

  - FY07 - $1,000,000*

The Contractor shall perform Transition provisioning changes in FY07 that are not specifically identifiable at the beginning of the fiscal year that are individually estimated to cost less than $1M at price.  Examples include:  Detailed Transition Implementation Planning and Implementation tasks, not elsewhere authorized in TPTL.

*The initial value of the pool is set is set at $4M at USA price.  In the event the value of the work authorized by the end of Government fiscal year 2007 is greater or less than that amount by more than $1M, an adjustment in contract value will be made.  This adjustment shall not include any added/deleted fee for the bandwidth itself; for amounts beyond the bandwidth, an adjustment shall be made in both cost and fee.  The pool value will not include any value for the continuation of tasks started before FY 07, and the value of any authorized work for purposes of determining a contract value adjustment will be determined by the value shown on the authorizing document at the time of issuance.

- CONSTELLATION PROVISIONING TASK LIST

Exhibit A-C, Orbiter

- Authority:  SOW Paragraph 1.10, Constellation Bridge Support

- Cognizant TMR for Orbiter

- Annual Constellation Provisioning Threshold:

- FY 07  $0

Exhibit B-C, Integrated Launch & Landing

- Authority: SOW Paragraph 1.10, Constellation Bridge Support

- Cognizant TMR for Launch Site Equipment

- Annual Constellation Provisioning Threshold:

- FY 07  $1,000,000*

The Contractor shall perform Constellation provisioning changes in FY07 that are not specifically identifiable at the beginning of the fiscal year that are individually estimated to cost less than $1M at price.  Examples include:  ground systems operations, maintenance, and modification; vehicle processing, test, and recovery operations; and assembly and physical integration of Constellation test flight elements, not elsewhere identified in CPTL.

*The initial value of the pool is set is set at $2.1M at USA price.  In the event the value of the work authorized by the end of Government fiscal year 2007 is greater or less than that amount by more than $1M, an adjustment in contract value will be made.  This adjustment shall not include any added/deleted fee for the bandwidth itself; for amounts beyond the bandwidth, an adjustment shall be made in both cost and fee.  The pool value will not include any value for the continuation of tasks started before FY 07, and the value of any authorized work for purposes of determining a contract value adjustment will be determined by the value shown on the authorizing document at the time of issuance.

Exhibit C-C, Integration

- Authority:  SOW Paragraph 1.10, Constellation Bridge Support

- Cognizant TMRs for Integration and Space Shuttle Special Studies

- Annual Constellation Provisioning Threshold:

- FY 07  $0

Exhibit D-C, RESERVED

Exhibit E-C, SRB Program Provisioning

- Authority:  SOW Paragraph 1.10, Constellation Bridge Support

- Cognizant TMR for SRB Effort

- Annual Constellation Provisioning Threshold:

- FY 07  $0

Exhibit F-C, Flight Operations Development

- Authority:  SOW Paragraph 1.10, Constellation Bridge Support

- Cognizant TMR for Flight Operations Development

- Annual Constellation Provisioning Threshold:

- FY 07  $1,000,000*

The Contractor shall perform Constellation provisioning changes in FY07 that are not specifically identifiable at the beginning of the fiscal year that are individually estimated to cost less than $1M at price.  Examples include:  concept development and trade analyses for flight operations trajectory planning, mission planning, development, integration and execution, not elsewhere identified in CPTL.

*The initial value of the pool is set is set at $8.4M at USA price.  In the event the value of the work authorized by the end of Government fiscal year 2007 is greater or less than that amount by more than $1M, an adjustment in contract value will be made.  This adjustment shall not include any added/deleted fee for the bandwidth itself; for amounts beyond the bandwidth, an adjustment shall be made in both cost and fee.  The pool value will not include any value for the continuation of tasks started before FY 07, and the value of any authorized work for purposes of determining a contract value adjustment will be determined by the value shown on the authorizing document at the time of issuance.

Exhibit G-C, RESERVED

Exhibit H-C, Space Shuttle Strategic Sustainment

- Authority:  SOW Paragraph 1.10, Constellation Bridge Support

- Cognizant COTR

- Annual Constellation Provisioning Threshold:

- FY 07  $0

Exhibit I-C, RESERVED

ATTACHMENT J-20

RESERVED

ATTACHMENT J-21

FACILITIES AND ENVIRONMENTAL PROJECTS

| ITEM | CO/SA | TITLE | CONTRACT VALUE | TOTAL FUNDING |
| --- | --- | --- | --- | --- |
| Basic |  | Roll through from NAS 9-20000 | $ TBD | $ TBD |

ATTACHMENT J-22

RESERVED

ATTACHMENT J-23

STANDARDS, FOOD, AND SPECIFICATIONS LIST

July 1989

FOOD STANDARDS AND SPECIFICATIONS

This exhibit contains the Food Processing Standards (FPS), the Specification for Food (SD-F), and the Specification for Food Testing (SD-T).

| FPS-149 | Standard for Food Facility Preparation for Processing Aerospace Food |
| --- | --- |
| FPS-150 | Standard for Food Facility Clean Room Operation |
| FPS-153 | Standard for the Interim Packaging of Aerospace Food |
| FPS-155 | Standard for the Burst Pressure Testing of Plastic Laminate Food Packages |
| FPS-156 | Standard for Seal Strength Testing of Plastic Laminate Food Packages |
| FPS-157 | Organoleptic Test Procedures for Flight Food |
| FPS-158 | Standard for Headspace Oxygen Analysis |
| FPS-166 | Standard for the Fabrication, Assembly, and Inspection of the Shuttle Rehydratable Food Beverage/Package Components |
| FPS-209 | Standard for the Fabrication and Assembly of Septum Adapter Assemblies |
| SD-T-0251 | Microbiological Specification and Testing Procedure for Foods Which Are Not Commercially Sterile |
| SD-T-0252 | Microbiological Specification and Testing Procedure for Commercially Sterile Foods |
| SD-T-0253 | General Specification Procedure for Moisture Determination in Food |
| MIL-PRF-44073 | Performance Specification – Packaging of Food in Flexible Pouches |
| Production | Meat Entrees, Irradiated, Space Food Prototypes, U.S. Army |
| Guide No. 2 | SBCCOM, 5 June, 2001 |

Food Manufacturing Specifications

| SS-F-0018 | Sliced Beef with BBQ Sauce |
| --- | --- |
| SS-F-0019 | Dried Beef |
| SS-F-0020 | Beef Pattie |
| SS-F-0021 | Beef Ravioli |
| SS-F-0022 | Beef Steak |
| SS-F-0023 | Beef Stroganoff with Noodles |
| SS-F-0025 | Breakfast Roll |
| SS-F-0026 | Brownies |
| SS-F-0027 | Candy Coated Chocolates |
| SS-F-0028 | Candy Coated Peanuts |
| SS-F-0029 | Bran Chex |
| SS-F-0030 | Cornflakes |
| SS-F-0031 | Granola |
| SS-F-0032 | Granola with Blueberries |
| SS-F-0033 | Granola with Raisins |
| SS-F-0034 | Grits with Butter |
| SS-F-0035 | Oatmeal with Brown Sugar |
| SS-F-0036 | Oatmeal with Raisins and Spice |
| SS-F-0037 | Rice Krispies |
| SS-F-0038 | Cheddar Cheese Spread |
| SS-F-0039 | Grilled Chicken |
| SS-F-0040 | Chicken Salad |
| SS-F-0041 | Sweet and Sour Chicken |
| SS-F-0042 | Teriyaki Chicken |
| SS-F-0043 | Spicy Chicken and Vegetables |
| SS-F-0044 | Cashew Chicken Curry |
| SS-F-0045 | Chicken Strips in Salsa |
| SS-F-0046 | Butter Cookies |
| SS-F-0047 | Shortbread Cookies |
| SS-F-0048 | Crackers |
| SS-F-0049 | Scrambled Eggs |
| SS-F-0050 | Mexican Scrambled Eggs |
| SS-F-0051 | Seasoned Scrambled Eggs |
| SS-F-0052 | Fettuccine |
| SS-F-0053 | Frankfurters |
| SS-F-0054 | Applesauce |
| SS-F-0055 | Dried Apricots |
| SS-F-0056 | Fruit Cocktail in Cans |
| SS-F-0057 | Peach Ambrosia |
| SS-F-0058 | Peaches in Cans |
| SS-F-0059 | Dried Peaches |
| SS-F-0060 | Pears in Cans |
| SS-F-0061 | Dried Pears |
| SS-F-0062 | Pineapple in Cans |
| SS-F-0063 | Strawberries |
| SS-F-0064 | Trail Mix |
| SS-F-0065 | Granola Bar |
| SS-F-0066 | Ham |
| SS-F-0068 | Apple Jelly |
| SS-F-0069 | Grape Jelly |
| SS-F-0070 | Macaroni and Cheese |
| SS-F-0071 | Noodles and Chicken |
| SS-F-0072 | Almonds |
| SS-F-0073 | Cashews |
| SS-F-0074 | Macadamia Nuts |
| SS-F-0075 | Peanuts |
| SS-F-0076 | Pasta Vegetable Parmesan |
| SS-F-0077 | Peanut Butter |
| SS-F-0078 | Potatoes au Gratin |
| SS-F-0079 | Banana Pudding |
| SS-F-0080 | Butterscotch Pudding |
| SS-F-0081 | Chocolate Pudding |
| SS-F-0082 | Tapioca Pudding |
| SS-F-0083 | Vanilla Pudding |
| SS-F-0084 | Rice with Butter |
| SS-F-0085 | Rice and Chicken |
| SS-F-0086 | Rice Pilaf |
| SS-F-0087 | Salmon |
| SS-F-0088 | Sausage Pattie |
| SS-F-0089 | Seafood Chowder |
| SS-F-0090 | Shrimp Cocktail |
| SS-F-0091 | Chicken Consommé |
| SS-F-0092 | Cream of Mushroom Soup |
| SS-F-0093 | Spaghetti with Meat Sauce |
| SS-F-0094 | Tuna |
| SS-F-0095 | Tuna Salad Spread |
| SS-F-0097 | Smoked Turkey |
| SS-F-0098 | Turkey Tetrazzini |
| SS-F-0099 | Asparagus |
| SS-F-0100 | Broccoli au Gratin |
| SS-F-0101 | Cauliflower with Cheese |
| SS-F-0102 | Corn |
| SS-F-0103 | Black Beans |
| SS-F-0104 | Green Beans and Mushrooms |
| SS-F-0105 | Italian Vegetables |
| SS-F-0106 | Mashed Potatoes |
| SS-F-0107 | Vegetable Risotto |
| SS-F-0108 | Creamed Spinach |
| SS-F-0109 | Tomatoes & Eggplant |
| SS-F-0110 | Apple Cider |
| SS-F-0111 | Cherry Drink with Artificial Sweetener |
| SS-F-0112 | Cocoa |
| SS-F-0113 | Coffee, Black |
| SS-F-0114 | Coffee with Artificial Sweetener |
| SS-F-0115 | Coffee with Cream |
| SS-F-0116 | Coffee with Cream and Artificial Sweetener |
| SS-F-0117 | Coffee with Cream and Sugar |
| SS-F-0118 | Coffee with Sugar |
| SS-F-0119 | Decaffeinated Coffee, Black |
| SS-F-0120 | Decaffeinated Coffee with Artificial Sweetener |
| SS-F-0121 | Decaffeinated Coffee with Cream and Sugar |
| SS-F-0122 | Decaffeinated Coffee with Sugar |
| SS-F-0123 | Decaffeinated Coffee with Cream and Artificial Sweetener |
| SS-F-0124 | Decaffeinated Coffee with Cream |
| SS-F-0125 | Kona Coffee, Black |
| SS-F-0126 | Kona Coffee with Artificial Sweetener |
| SS-F-0127 | Kona Coffee with Cream |
| SS-F-0128 | Kona Coffee with Sugar |
| SS-F-0129 | Kona Coffee with Cream and Artificial Sweetener |
| SS-F-0130 | Kona Coffee with Cream and Sugar |
| SS-F-0131 | Grape Drink |
| SS-F-0132 | Grape Drink with Artificial Sweetener |
| SS-F-0133 | Grapefruit Drink |
| SS-F-0134 | Chocolate Breakfast Drink |
| SS-F-0135 | Strawberry Breakfast Drink |
| SS-F-0136 | Vanilla Breakfast Drink |
| SS-F-0137 | Lemonade |
| SS-F-0138 | Lemonade with Artificial Sweetener |
| SS-F-0139 | Lemon-Lime Drink |
| SS-F-0140 | Orange Drink |
| SS-F-0141 | Orange Drink with Artificial Sweetener |
| SS-F-0142 | Orange-Grapefruit Drink |
| SS-F-0143 | Orange Juice |
| SS-F-0144 | Orange-Mango Drink |
| SS-F-0145 | Orange-Pineapple Drink |
| SS-F-0147 | Peach-Apricot Drink |
| SS-F-0148 | Pineapple Drink |
| SS-F-0149 | Strawberry Drink |
| SS-F-0150 | Tea |
| SS-F-0151 | Tea with Artificial Sweetener |
| SS-F-0152 | Tea with Cream |
| SS-F-0153 | Tea with Lemon |
| SS-F-0154 | Tea with Lemon and Artificial Sweetener |
| SS-F-0155 | Tea with Lemon and Sugar |
| SS-F-0156 | Tea with Sugar |
| SS-F-0157 | Tropical Punch |
| SS-F-0158 | Tropical Punch with Artificial Sweetener |
| SS-F-0159 | Condiments |
| SS-F-0160 | Chicken Teriyaki |
| SS-F-0161 | Spicy Broiled Lamb |
| SS-F-0162 | Beef Tips with Mushrooms |
| SS-F-0163 | Pasta with Herbs |
| SS-F-0164 | Lemon-Lime Ade |
| SS-F-0165 | Orange Ade |
| SS-F-0166 | Raspberry Peach Drink with Artificial Sweetener |
| SS-F-0167 | Candied Yams |
| SS-F-0168 | Southwestern Corn |
| SS-F-0169 | Lasagna with Meat |
| SS-F-0170 | Sweet & Sour Pork |
| SS-F-0171 | Vegetarian Vegetable Soup |
| SS-F-0173 | Fiesta Chicken |
| SS-F-0174 | Grilled Pork Chop |
| SS-F-0175 | Seafood Gumbo |
| SS-F-0176 | Tuna Noodle Casserole |
| SS-F-0177 | Barbecued Beef Brisket |
| SS-F-0178 | Beef Fajitas |
| SS-F-0179 | Teriyaki Beef Steak |
| SS-F-0180 | Breakfast Sausage Links |
| SS-F-0185 | Cheese Tortellini |
| SS-F-0186 | Chicken Noodle Soup |
| SS-F-0187 | Hot and Sour Soup |
| SS-F-0188 | Tomato Basil Soup |
| SS-F-0191 | Minestrone Soup |
| SS-F-0192 | Vegetarian Chili |
| SS-F-0193 | Beef Stew |
| SS-F-0195 | Crawfish Etouffee |
| SS-F-0196 | Fish Veracruz |
| SS-F-0197 | Peach Yogurt |
| SS-F-0198 | Raspberry Yogurt |
| SS-F-0199 | Plain Yogurt |
| SS-F-0200 | Chicken Fajitas |
| SS-F-0201 | Drinking Water Container |
| SS-F-0203 | Split Pea Soup |
| SS-F-0204 | Chicken with Black Beans |
| SS-F-0205 | Apples with Spice |
| SS-F-0211 | Beef Enchiladas |
| SS-F-0212 | Baked Tofu |
| SS-F-0213 | Carrot Coins |
| SS-F-0214 | Meatloaf |
| SS-F-0215 | Potato Soup |
| SS-F-0216 | Roasted Vegetables and Potatoes |
| SS-F-0217 | Bread Pudding |
| SS-F-0218 | Cherry Blueberry Cobbler |
| SS-F-0219 | Chicken with Peanut Sauce |
| SS-F-0220 | Curry Sauce with Vegetables |
| SS-F-0221 | Red Beans and Rice |
| SS-F-0222 | Squash Casserole |
| SS-F-0223 | Tofu with Hoisin Sauce |
| SS-F-0224 | Tofu with Hot Mustard Sauce |
| SS-F-0225 | Shrimp Cocktail (Processed In-House) |
| SS-F-0226 | Apricot Cobbler |
| SS-F-0228 | Chocolate Pudding Cake |
| SS-F-0229 | Cranapple Dessert |
| SS-F-0234 | Baked Beans |
| SS-F-0235 | Green Beans & Potatoes |
| SS-F-0236 | Mixed Vegetables |
| SS-F-0237 | Pasta with Pesto Sauce |
| SS-F-0238 | Mango-Peach Smoothie |
| SS-F-0239 | Green Tea |
| SS-F-0240 | Green Tea with Sugar |
| SS-F-0241 | Candy Coated Almonds |
| SS-F-0242 | Nut and Fruit Granola Bar |
| SS-F-0243 | Yogurt Covered Granola Bar |
| SS-F-0244 | Tea with Cream and Sugar |
| SS-F-0245 | Salmon in Pouches |
| SS-F-0246 | Tuna in Pouches |
| SS-F-0247 | Chicken w/ Corn & Black Beans |
| SS-F-0248 | Brown Rice |
| SS-F-0249 | Cheese Grits |
| SS-F-0250 | Citrus Fruit Salad |
| SS-F-0251 | Homestyle Potatoes |
| SS-F-0252 | Potato Medley |
| SS-F-0253 | Rhubarb Applesauce |
| SS-F-0254 | Sugar Snap Peas |
| SS-F-0255 | Tropical Fruit Salad |
| SS-F-0256 | Blueberry Raspberry Yogurt |
| SS-F-0257 | Chocolate Yogurt |
| SS-F-0258 | Mocha Yogurt |
| SS-F-0259 | Strawberry Yogurt |
| SS-F-0260 | Strawberry Banana Yogurt |
| SS-F-0261 | Chocolate Milk Drink |

ATTACHMENT J-24

RESERVED

ATTACHMENT J-25

RESERVED

ATTACHMENT J-26

RESERVED

ATTACHMENT J-27

RESERVED

ATTACHMENT J-28

IDIQ EFFORT

J-28.1	INDEFINITE DELIVERY/INDEFINITE QUANTITY (IDIQ) CLAUSES (ATTACHMENT J-28)

The purpose of this attachment is to provide a contract mechanism to authorize work that is of a recurring nature and cannot be sufficiently identified, predetermined, or quantified in advance, and is identified as IDIQ work.  The IDIQ work the Government currently anticipates is identified in Paragraph J-28.7 of Attachment J-28 of contract NNJ06VA01C, and all clauses contained in the contract apply to all tasks performed under Attachment J-28 unless specifically identified otherwise.

J-28.2	ORDERING (FAR 52.216-18) (OCT 1995)

- Any supplies and services to be furnished under this contract shall be ordered by issuance of delivery orders or task orders by the individuals or activities designated in the Schedule.  Such orders may be issued from October 1, 2006, through September 30, 2010.

- All delivery orders or task orders are subject to the terms and conditions of this contract.  In the event of conflict between a delivery order or task order and this contract, the contract shall control.

- If mailed, a delivery order or task order is considered "issued" when the Government deposits the order in the mail.  Orders may be issued orally, by facsimile, or by electronic commerce methods only if authorized in the Schedule.

J-28.3	ORDER LIMITATION (FAR 52.216-19) (OCT 1995)

- Minimum order. When the Government requires supplies or services covered by this contract in an amount of less than $1,000,000, the Government is not obligated to purchase, nor is the Contractor obligated to furnish, those supplies or services under the contract.

- Maximum order. The Contractor is not obligated to honor –

- Any order for a single item in excess of $10,000,000;

- Any order for a combination of items in excess of $10,000,000; or

- A series of orders from the same ordering office within 5 days that together call for quantities exceeding the limitation in subparagraph (b)(1) or (2) of this section.

- If this is a requirements contract (i.e., includes the Requirements clause at subsection 52.216-21 of the Federal Acquisition Regulation (FAR)), the Government is not required to order a part of any one requirement from the Contractor if that requirement exceeds the maximum-order limitations in paragraph (b) of this section.

- Notwithstanding paragraphs (b) and (c) of this section, the Contractor shall honor any order exceeding the maximum order limitations in paragraph (b), unless that order (or orders) is returned to the ordering office within 3 days after issuance, with written notice stating the Contractor's intent not to ship the item called for and the reasons.  Upon receiving this notice, the Government may acquire the supplies or services from another source.

J-28.4	INDEFINITE QUANTITY (FAR 52.216-22) (OCT 1995)

- This is an indefinite-quantity contract for the supplies or services specified and effective for the period stated, in the Schedule. The quantities of supplies and services specified in the Schedule are estimates only and are not purchased by this contract.

- Delivery or performance shall be made only as authorized by orders issued in accordance with the Ordering clause.  The Contractor shall furnish to the Government, when and if ordered, the supplies or services specified in the Schedule up to and including the quantity designated in the Schedule as the "maximum."  The Government shall order at least the quantity of supplies or services designated in the Schedule as the "minimum."

- Except for any limitations on quantities in the Order Limitations clause or in the Schedule, there is no limit on the number of orders that may be issued.  The Government may issue orders requiring delivery to multiple destinations or performance at multiple locations.

- Any order issued during the effective period of this contract and not completed within that period shall be completed by the Contractor within the time specified in the order.  The contract shall govern the Contractor's and Government's rights and obligations with respect to that order to the same extent as if the order were completed during the contract's effective period; provided, that the Contractor shall not be required to make any deliveries under this contract after September 30, 2010.

J-28.5	INDEFINITE DELIVERY/INDEFINTE QUANTITY (IDIQ)

The minimum amount of combined delivery orders required for services detailed in Attachment J-28 shall be $1,000,000.  The total value of task orders issued by this clause shall not exceed $200,000,000.

The total maximum contract value for Attachment J-28 is as follows:

Maximum Estimated Cost 		$TBN

Maximum Available Award Fee	$TBN

Total Maximum Value			$TBN

J-28.6	IDIQ RATE PROVISION

The provisions of this clause apply only to the work performed under Attachment J-28.  The purpose of this clause is to set forth the direct, indirect, and fee rates to be utilized in the subsequent negotiation and cost establishment of IDIQ Task Orders in accordance with Task Ordering Procedure.  The contractor will utilize the direct, indirect and fee rates established herein to determine the estimated costs for each IDIQ Task Order.

The rates are set forth under Table B, IDIQ Rates, of this attachment.  Direct and indirect rates established within this table shall be subject to revision, either upward or downward, only upon the issuance of a Forward Pricing Rate Agreement.  Subcontractor direct and indirect rates established within this table may be revised annually, either upward or downward, within the first quarter of the calendar year.  Prime or subcontractor rates used to establish cost, once a task order has been issued, are firm for the duration of the task and not subject to adjustment.  To effect such revisions, the rates table will be updated via supplemental agreement, and said rates shall be effective from the date of issuance of the supplemental agreement.  Fee rates shall not be subject to revision.

J-28.7	IDIQ STATEMENT OF WORK

Any Task Order authorizing work under the IDIQ section of the contract will be issued under the general scope of the contract.  The IDIQ mechanism is meant to enable the expeditious implementation of work within the broad, general scope of the contract, for which specific contract scope has not previously been authorized, for a limited period.  Such work may include effort that would typically be accomplished via change to the Core or Provisioning Statement of Work.

Each Task Order issued shall be tracked in Table A, IDIQ Task Orders, found at the end of Attachment J-28, and a high level statement of work summary for the Task Order shall be included following the table.

J-28.8	METHOD OF PLACING TASK ORDERS

- Only the Contracting Officer may issue Task Orders to the Contractor.  The Contractor may incur costs under this contract in performance of Task Orders and Task Order modifications issued in accordance with this clause.  No other costs are authorized unless otherwise specified in the contract or expressly authorized by the Contracting Officer.

- The contractor and Government shall jointly develop the Task Order scope of work.  Once agreed upon, the Contracting Officer shall issue a Work Plan Request.

- The Contractor shall make every effort to respond to Work Plan Requests in the timeliest manner possible.  The timelines established below are provided for reference purposes only.  In the event the Contractor requires more time to generate and submit a Work Plan, a request for additional time shall be made to the Contracting Officer.  The following milestone schedule identifies targets for completion of tasks necessary to facilitate timely processing of task order requirements.  It is noted that these milestone dates are nominal and actual completion schedules will depend upon task difficulty, complexity, and the ability to agree on specific tasks necessary to accomplish the desired work content.  The parties acknowledge that in some cases task order processing will require less time than is outlined below and in some cases may require more.

- The contractor will provide acknowledgement of the Work Plan Request within 2 business days of receipt.

- The Contractor and Government shall jointly develop and partner the requirements of the Work Plan within 18 business days (nominal flow) of receipt of the Work Plan Request.

- The Contractor shall submit a priced Work Plan to the Government within 23 business days of receipt of the Work Plan Request.

- The Work Plan from the Contractor shall include the technical approach, period of performance, cost information, and any other information required to determine the reasonableness of the Contractor's proposal.

- Within 5 business days of priced Work Plan receipt, the Contracting Officer shall either; (a) require clarification from the Contactor; or, (b) approve the work plan and make any desired or necessary changes to accommodate the Contractor's proposed staffing, deliverables, or costs.

- After review and any necessary discussions, the Contracting Officer may issue a Task Order to the Contractor containing, as a minimum, the following:

- Date of the delivery order.

- Contract number and delivery order number.

- Task Description and assumptions

- Item/items ordered, including quantity, unit price, and amount of each.

- Total dollar amount authorized.

- Delivery/performance schedule, including start and end dates.

- Signature of the Contracting Officer.

- Once the Task Order is issued, the Contractor may incur cost under this contract for the work authorized.

- If time constraints do not permit issuance of a fully defined Task Order in accordance with the procedures described in paragraphs (a) through (f), a Task Order, which includes a Not-to-Exceed Total Dollar authorized, may be issued.  Under such circumstances, the parties agree to enter into good faith negotiations to establish a definitive value based on the principles described herein.  If a task order is issued prior to CO acceptance of a Priced Work Plan, then the task order is an undefinitized contract action that must be reported appropriately.

- The Contracting Officer may amend Task Orders in the same manner in which they were issued.

- In the event of a conflict between the requirements of the Task Order and the Contractor’s approved Work Plan, the Task Order shall prevail.

- Approved Task Orders are issued by the Contracting Officer and followed with a subsequent Supplemental Agreement, which will include the contract value change (Section B) as well as an update to Attachment J-8, Fee Plan, and this Attachment J-28 (paragraphs J-28.5 and Table A).

J-28.9	PLACEMENT OF TASK ORDERS AND SUBMISSION OF WORK PLANS

In addition to the material required in Attachment J-28.8, the contractor shall submit the following information:

The Work Plan shall be based on the rates set forth in this Attachment J-28.

Partnering will be conducted as necessary, and a Task Order value for the specific work will be agreed upon.  In the event the parties cannot agree on a Task Order value (or any other term or condition of a Work Plan), the Contracting Officer shall issue a Task Order, which includes a Not-to-Exceed Total Dollar amount authorized.  Under such circumstances, the parties agree to enter into good faith negotiations to establish a definitive value based on the principles described herein.

The Contractor’s Work Plan shall:

Specify a clear and concise plan of activities to be performed to complete the work defined in the Work Plan Request.

Provide staffing requirements and proposed labor hours necessary to complete the work.

Provide estimates for other direct costs, subcontract, material and travel required to complete the work, with the basis of estimate for such costs.

The negotiated/accepted Work Plan and its costs shall become the basis of the Task Order.  The Contractor shall manage the aggregate of skills in accordance with the agreed to Work Plan.

Table A

IDIQ Task Orders

| Task Order Number | Period Covered | Rev No. | Estimated Cost | Total Fee | Total Value Order |
| --- | --- | --- | --- | --- | --- |

Task Order SOW:

Attachment J-28

Table B

IDIQ Rates

WITHHELD FOIA EXEMPTION (b)(4)

ATTACHMENT J-29

PERSONAL IDENTITY VERIFICATION (PIV) CARD ISSUANCE PROCEDURES

- PIV Card Issuance Procedures in accordance with FAR clause 52.204-9, Personal Identity Verification of Contractor Personnel

FIPS 201 Appendix A graphically displays the following procedure for the issuance of a PIV credential.

- Figure A-1, FIPS 201, Appendix A

The following steps describe the procedures for the NASA Personal Identity Verification Card Issuance (PCI) of a PIV credential:

- Step 1:

The Contractor’s Corporate Security Officer (CSO), Program Manager (PM), or Facility Security Officer (FSO) submits a formal letter that provides a list of contract employees (applicant) names requesting access to the NASA Contracting Officer’s Technical Representative (COTR).  In the case of a foreign national applicant, approval through the NASA Foreign National Management System (NFNMS) must be obtained for the visit or assignment before any processing for a PIV credential can take place.  Further, if the foreign national is not under a contract where a COTR has been officially designated, the foreign national will provide the information directly to their visit/assignment host, and the host sponsor will fulfill the duties of the COTR mentioned herein.  In each case, the letter shall provide notification of the contract or foreign national employee’s (hereafter the “applicant”) full name (first, middle and last), social security number (SSN) or NASA Foreign National Management System Visitor Number if the foreign national does not have a SSN, and date of birth.  If the contract employee has a current satisfactorily completed National Agency Check with Inquiries (NACI) or an equivalent or higher degree of background investigation, the letter shall indicate the type of investigation, the agency completing the investigation, and date the investigation was completed.  Also, the letter must specify the risk/sensitivity level associated with the position in which each applicant will be working (NPR 1600.1, §4.5 is germane) Further, the letter shall also acknowledge that contract employees may be denied access to NASA information or information systems based on an unsatisfactory background investigation/adjudication. .

After reviewing the letter for completeness and concurring with the risk/sensitivity levels, the COTR/host must forward the letter to the Center Chief of Security (CCS).  The CCS shall review the OPM databases (e.g., DCII, PIP, et al.), and take appropriate steps to validate the applicant’s investigation status.  Requirements for a NACI or other investigation shall be initiated only if necessary.

Applicants who do not currently possess the required level of background investigation shall be directed to the e-QIP web site to complete the necessary background investigation forms online.  The CCS shall provide to the COTR/host information and instructions on how to access the e-QIP for each contract or foreign national employee requiring access

Step 2:

Upon acceptance of the letter/background information, the applicant will be advised that in order to complete the investigative process, he or she must appear in-person before the authorized PIV registrar and submit two forms of identity source documents in original form.  The identity source documents must come from the list of acceptable documents included in Form I-9, Employment Eligibility Verification, one which must be a Federal or State issued picture identification.  Fingerprints will be taken at this time.  The applicant must appear no later than the entry on duty date.

When the applicant appears, the registrar will electronically scan the submitted documents; any document that appears invalid will be rejected by the registrar. The registrar will capture electronically both a facial image and fingerprints of the applicant. The information submitted by the applicant will be used to create or update the applicant identity record in the Identity Management System (IDMS).

- Step 3:

- Upon the applicant’s completion of the investigative document, the CCS reviews the information, and resolves discrepancies with the applicant as necessary.  When the applicant has appeared in person and completed fingerprints, the package is electronically submitted to initiate the NACI.  The CCS includes a request for feedback on the NAC portion of the NACI at the time the request is submitted.

- Step 4:

Prior to authorizing physical access of a contractor employee to a federally-controlled facility or access to a Federal information system, the CCS will ensure that a check has been performed with the National Crime Information Center (NCIC) and Interstate Identification Index.  In the case of a foreign national, a national check of the Bureau of Immigration and Customs Enforcement (BICE) database will be performed for each applicant. If this process yields negative information, the CCS will immediately notify the COTR/host of the determination regarding access made by the CCS.

Step 5:

Upon receipt of the completed NAC, the CCS will update IDMS from the NAC portion of the NACI and indicate the result of the suitability determination.  If an unsatisfactory suitability determination is rendered, the COTR will advise the contractor that the employee is being denied physical access to all federally-controlled facilities and Federal information systems.

Based on a favorable NAC and NCIC/III or BICE check, the CCS will authorize the issuance of a PIV federal credential in the Physical Access Control System (PACS) database.  The CCS, based on information provided by the COTR/host, will determine what physical access the applicant should be granted once the PIV issues the credential.

- Step 6:

Using the information provided by the applicant during his or her in-person appearance, the PIV card production facility creates and instantiates the approved PIV card for the applicant with an activation date commensurate with the applicant’s start date.

- Step 7:

The applicant proceeds to the credential issuance facility to begin processing for receipt of his/her federal credential.

The applicant provides to the credential issuing operator proof of identity with documentation that meets the requirements of FIPS 201 (DHS Employment Eligibility Verification (Form I-9) documents.  These documents must be the same documents submitted for registration.

The credential issuing operator will verify that the facial image, and optionally reference finger print, matches the enrollment data used to produce the card. Upon verification of identity, the operator will locate the employee’s record in the PACS database, and modify the record to indicate the PIV card has been issued. The applicant will select a PIN for use with his or her new PIV card.  Although root data is inaccessible to the operator, certain fields (hair color, eye color, et al.) may be modified to more accurately record the employee’s information.

The applicant proceeds to a kiosk or other workstation to complete activation of the PIV card using the initial PIN entered at card issuance.

ALTERNATIVE FOR APPLICANTS WHO DO NOT HAVE A COMPLETED AND ADJUDICATED NAC AT THE TIME OF ENTRANCE ON DUTY

Steps 1 through 4 shall be accomplished for all applicants in accordance with the process described above.  If the applicant is unable to appear in person until the time of entry on duty, or does not, for any other reason, have a completed and adjudicated NAC portion of the NACI at the time of entrance on duty, the following interim procedures shall apply.

- If the documents required to submit the NACI have not been completed prior to EOD, the applicant will be instructed to complete all remaining requirements for submission of the investigation request.  This includes presentation of I-9 documents and completion of fingerprints, if not already accomplished.  If the applicant fails to complete these activities as prescribed in NPR 1600.1 (Chapters 3 & 4), it may be considered as failure to meet the conditions required for physical access to a federally-controlled facility or access to a Federal information system, and result in denial of such access.

- Based on favorable results of the NCIC, the applicant shall be issued a temporary NASA identification card for a period not-to-exceed six months.  If at the end of the six month period the NAC results have not been returned, the agency will at that time make a determination if an additional extension will be granted for the temporary identification card.

- Upon return of the completed NAC, the process will continue from Step 5.

A non-PIV government identification badge, including the NASA Photo Identification Badge, MAY NOT BE USED for the original issuance of a PIV vetted credential