| REQUEST FOR PROPOSALS |  |
| --- | --- |
| RFP NUMBER: | 0A1175 |
| DATE ISSUED: | October 3, 2016 |
| The State of Ohio, through the Department of Administrative Services, for the Ohio Department of Taxation, is requesting proposals for: # OFFICE FIELD AUDIT SUPPORT TOOL (OFAST) |  |
| INQUIRY PERIOD BEGINS: | October 3, 2016 |
| INQUIRY PERIOD ENDS: | October 14, 2016 |
| OPENING DATE: | October 31, 2016 |
| OPENING TIME: | 1:00 p.m. |
| OPENING LOCATION: | Department of Administrative Services Bid Room 4200 Surface Road Columbus, Ohio 43228 |
| This RFP consists of five parts and ten attachments, totaling 124 consecutively numbered pages. Supplements also are attached to this RFP with a beginning header page and an ending trailer page. Please verify that you have a complete copy. |  |
| In lieu of taking exceptions to RFP requirements, including but not limited to terms and conditions, scope of work statements, service levels requirements, etc., or providing assumptions that may be unacceptable to the State, offerors are strongly encouraged to use the inquiry process in Part Three of the RFP. |  |

PART ONE: EXECUTIVE SUMMARY

Purpose.   This is a Request for Competitive Sealed Proposals (“RFP”) under Sections 125.071 and 125.18 of the Ohio Revised Code (the “Revised Code”) and Section 123:5-1-8 of the Ohio Administrative Code (the “Administrative Code”). The Ohio Department of Taxation (ODT) has asked the Department of Administrative Services (DAS) to solicit competitive sealed proposals (“Proposals”) for an Office Field Audit Support Tool (OFAST) solution (the “Work”), and this RFP is the result of that request.

If a suitable offer is made in response to this RFP, the State of Ohio (the “State”), through the DAS may enter into a contract (the “Contract”) to have the selected offeror (the “Contractor”) perform all or part of the Project.

This RFP provides details on what is required to submit a Proposal for the Project, how the State will evaluate the Proposals, and what will be required of the Contractor in performing the work.

This RFP also gives the estimated dates for the various events in the submission process, selection process, and performance of the Work.  While these dates are subject to change, prospective offerors must be prepared to meet them as they currently stand.

Once awarded, the term of the Contract will be from the award date until the Work is completed to the satisfaction of the State and the Contractor is paid or June 30, 2017, whichever is sooner.  The State may renew this Contract for up to three (3) additional two-year terms, subject to and contingent on the discretionary decision of the Ohio General Assembly to appropriate funds for this Contract in each new biennium.  Any such renewal of all or part of the Contract also is subject to the satisfactory performance of the Contractor and the needs of the State.

The State may reject any Proposal if the offeror fails to meet a deadline in the submission or evaluation phases of the selection process or objects to the dates for performance of the Work or the terms and conditions in this RFP.

Background.  The Ohio Department of Taxation administers individual and business taxes for the State of Ohio.  It employs approximately 1000 full time employees and maintains its principal offices in Columbus, Ohio.  Its core functions include: taxpayer registration, returns and remittance processing, taxpayer accounting and billing, non-filer discovery, selection and management of audits, processing assessments, administering taxpayer appeals, revenue accounting, and distribution of tax proceeds to local governments within the State.  The department's mission is to provide quality service to Ohio taxpayers by helping them comply with their tax responsibilities and by fairly applying the tax law.  ODT’s goals are to:

- Enhance Taxpayer Services and Taxpayer Compliance With The Law;

- Modernize the Tax Law And The Department's Operations;

- Enhance a Qualified Workforce; and

- Provide Quality In All We Do By Exceeding Expectations.

ODT is granted the authority under the Ohio Revised Code to perform audits of taxpayer records to ensure compliance with Ohio’s various taxes. Specifically, the Audit Division and several other divisions within ODT, use a computer program to calculate and house audit results in an organized and efficient manner. This program was developed in the early 2000’s and is becoming more inefficient to maintain. ODT is looking to replace this program with a more efficient and more configurable application.  The replacement solution will be required to integrate with Microsoft Office’s suite of programs as well as ODT’s current tax integration system (referred to as STARS).

Objectives. The State has the following objectives that it wants this Project to fulfill, and it will be the Contractor’s obligation to ensure that the Project meets these objectives:

Ohio Department of Taxation wishes to procure the services of a Contractor to provide:

A solution, consisting of Contractor licensed software, installation services and training as further defined in the Supplement 1 Scope of Work and Overall Solution Requirements, that provides a means to generate and store audit documentation including computational work papers for field and office audits conducted by the Ohio Department of Taxation for the following tax types:

- Sales & Use Tax, Commercial Activity Tax, Motor Carrier taxes including IFTA (International Fuel Tax Agreement) and IRP (International Registration Plan), and other miscellaneous tax types.

The solution will replace the current auditing application and will increase efficiencies within the Audit Division, subsequently increasing compliance with Ohio’s tax laws.

Additionally, the State is committed to improving the number of minority-owned enterprises that do business with the State of Ohio. A "minority-owned enterprise" is an individual, partnership, corporation or joint venture of any kind that is owned and controlled by U.S. Citizens and residents of Ohio, who are and have held themselves out as members of the following socially and economically disadvantaged groups: Blacks, American Indians, Hispanics and Asians.

The offeror should seek and set aside work for Ohio certified minority business enterprises (MBEs).  The MBE must be certified by the Ohio Department of Administrative Services pursuant to ORC 123.151.  For more information regarding MBE and MBE certification requirements please refer to the DAS Equal Opportunity Division Web site at:

http://das.ohio.gov/Divisions/EqualOpportunity/MBEEDGECertification.aspx

In addition, to search for Ohio MBE-Certified Providers, utilize the following search routine published on the DAS Equal Opportunity Division website:

- Select “MBE Certified Providers” as the EOD Search Area selection;

- On the subsequent screen, at minimum, select the appropriate Procurement Type, e.g., “Information Technology Service” as a search criterion;

- Select “Search”; and

- A list of Ohio MBE Certified Service Providers will be displayed.

Overview of the Project's Scope of Work.  The scope of the Work is provided in greater detail within Supplement One (1) to this RFP.

Calendar of Events.  The schedule for the RFP process and the Work is given below.  The State may change this schedule at any time.  If the State changes the schedule before the Proposal due date, it will do so through an announcement on the State Procurement Website’s question and answer area for this RFP.  The Website announcement will be followed by an amendment to this RFP, also available through the State’s Procurement Website.  After the Proposal due date and before the award of the Contract, the State will make schedule changes through the RFP amendment process.  Additionally, the State will make changes in the Work schedule after the Contract award through the change order provisions in the General Terms and Conditions Attachment to this RFP.  It is each prospective offeror’s responsibility to check the Website question and answer area for this RFP for current information regarding this RFP and its Calendar of Events through award of the Contract.

Dates:

| There are references in this RFP to the Proposal due date. Unless it is clearly provided to the contrary in this RFP, any such reference means the date and time (Columbus, Ohio local time) that the Proposals are due and not just the date. Firm Dates |  |
| --- | --- |
| RFP Issued: | October 3, 2016 |
| Inquiry Period Begins: | October 3, 2016 |
| Inquiry Period Ends: | October 14, 2016, at 8:00 a.m. |
| Proposal Due Date: Estimated Dates | October 31, 2016, at 1:00 p.m. |
| Demonstrations: | Early November 2016 |
| Award Date: Estimated Work Dates | November 28, 2016 |
| Work Begins: | December 5, 2016 |

PART TWO:  STRUCTURE OF THIS RFP

Organization.  This RFP is organized into five parts and has ten (10) attachments.  The parts and attachments are listed below.  There are also two (2) supplements and three (3) exhibits to this RFP listed below.

Parts:

Part 1 Executive Summary

Part 2 Structure of this RFP

Part 3 General Instructions

Part 4 Evaluation of Proposals

Part 5 Award of the Contract

| Attachments: |  |
| --- | --- |
| Attachment One | Evaluation Criteria |
| Attachment Two | Work Requirements and Special Provisions |
| Attachment Three | Requirements for Proposals |
| Attachment Four | General Terms and Conditions |
| Attachment Five | Sample Contract |
| Attachment Six | Offeror Certification Form |
| Attachment Seven | Offeror Profile Summary |
| Attachment Eight | Standard Affirmation and Disclosure Form (EO 2011-2012K) |
| Attachment Nine | Cost Summary |
| Attachment Ten | Master Contract for Software Licensing |
| Supplements: |  |
| Supplement 1 | Scope of Work and Overall Solution Requirements |
| Supplement 2 | State Security, Privacy and Data Handling Requirements |
| Exhibits: |  |
| Exhibit 1 | XML Audit form sent to STARS Example |
| Exhibit 2 | Report Field Names Examples |

Exhibit 3		Report Examples

PART THREE:  GENERAL INSTRUCTIONS

The following sections provide details on how to get more information about this RFP and how to respond to it.  All responses must be complete and in the prescribed format.

Contacts.  The following person will represent the State during the RFP process:

Procurement Representative:

Maria L. Johnson, IT Acquisition Analyst

Ohio Department of Administrative Services

Office of Information Technology

Enterprise IT Contracting

30 East Broad Street, 39th Floor

Columbus, Ohio 43215

During the performance of the Work, a State representative (the “Work Representative”) will represent the State and be the primary contact for the Work.  The State will designate the Work Representative after the Contract award.

Inquiries. Offerors may make inquiries regarding this RFP anytime during the inquiry period listed in the Calendar of Events. To make an inquiry, offerors must use the following process:

- Access the State’s Procurement Website at http://procure.ohio.gov/;

- From the Quick Links menu on the right, select  “Bid Opportunities Search”;

- In the “Document/Bid Number“ field, enter the RFP number found on the first page of this RFP (the RFP number begins with zero followed by the letter “A”);

- Select “Request for Proposals” from the Opportunity Type dropdown;

- Click the “Search” button;

- On the Opportunity Search Results page, click on the hyperlinked Bid Number;

- On the Opportunity Details page, click the “Submit Inquiry” button;

- On the document inquiry page, complete the required “Personal Information” section by providing:

- First and last name of the prospective offeror’s representative who is responsible for the inquiry,

- Name of the prospective offeror,

- Representative’s business phone number, and

- Representative’s email address;

- Type the inquiry in the space provided including:

- A reference to the relevant part of this RFP,

- The heading for the provision under question, and

- The page number of the RFP where the provision can be found; and

- Enter the Confirmation Number at the bottom of the page

- Click the “Submit” button.

An offeror submitting an inquiry will receive an immediate acknowledgement that the State has received the inquiry as well as an email acknowledging receipt.  The offeror will not receive a personalized response to the question nor notification when the State has answered the question.

Offerors may view inquiries and responses on the State’s Procurement Website by using the “Bid Opportunities Search” feature described above and by clicking the “View Q & A” button on the document information page.

The State usually responds to all inquiries within three business days of receipt, excluding weekends and State holidays.  But the State will not respond to any inquiries received after 8:00 a.m. on the inquiry end date.

The State does not consider questions asked during the inquiry period through the inquiry process as exceptions to the terms and conditions of this RFP.

Amendments to the RFP.  If the State revises this RFP before the Proposals are due, it will announce any amendments on the State Procurement Website.

Offerors may view amendments by using the “Bid Opportunities Search” function of the State’s Procurement Webpage (described in the Inquiries Section above) and then clicking on the amendment number to display the amendment.

When an amendment to this RFP is necessary, the State may extend the Proposal due date through an announcement on the State Procurement Website.  The State may issue amendment announcements any time before 5:00 p.m. on the day before Proposals are due, and it is each prospective offeror’s responsibility to check for announcements and other current information regarding this RFP.

After the Proposal due date, the State will distribute amendments only to those offerors whose Proposals are under active consideration.  When the State amends the RFP after the due date for Proposals, the State will permit offerors to withdraw their Proposals within five business days after the amendment is issued.  This withdrawal option will allow any offeror to remove its Proposal from active consideration should the offeror feel that the amendment changes the nature of the transaction so much that the offeror’s Proposal is no longer in its interest.  Alternatively, the State may allow offerors that have Proposals under active consideration to modify their Proposals in response to the amendment.

If the State allows offerors to modify their Proposals in response to an amendment, the State may limit the nature and scope of the modifications.  Unless otherwise provided in the State’s notice, offerors must make any modifications or withdrawals in writing and submit them to the State within five business days after the amendment is issued at the address and in the same manner required for the submission of the original Proposals.  If this RFP provides for a negotiation phase, this submission procedure will not apply to changes negotiated during that phase.  The State may reject any modification that is broader in scope than the State has authorized in the announcement of the amendment and treat it as a withdrawal of the offeror's Proposal.

Proposal Submittal.  Each offeror must submit a technical section and a cost section as part of its total Proposal before the opening time on the Proposal due date.  The offeror must submit the technical section as a separate package from the cost section of its Proposal, and each section must be submitted in its own separate, opaque package.  The package with the technical section of the Proposal must be sealed and contain one originally signed technical section and 8 copies of the technical section, and the package with the cost section also must be sealed and contain two complete copies of the cost section of the Proposal.  Further, the offeror must mark the outside of each package with either “TAX OFAST RFP 0A1175 – Technical Proposal” or “TAX OFAST RFP 0A1175 – Cost Summary,” as appropriate.

All offerors are subject to the security, privacy and data handling requirements of Supplement 2, regardless of the offeror’s proposed solution.

Included in each sealed package, the offeror also must provide an electronic copy of everything contained within the package on USB Thumb Drive in Microsoft Office 2010, Microsoft Project 2010, and Adobe Acrobat v11 format, as appropriate.  If there is a discrepancy between the hard copy and the electronic copy of the Proposal, the hard copy will control, and the State will base its evaluation of the offeror’s Proposal on the hard copy.

Proposals are due no later than 1:00 p.m. on the Proposal due date.  Proposals submitted by email, fax, or other electronic means are not acceptable, and the State may reject them.  Offerors must submit their Proposals to:

Department of Administrative Services

Attn:  Bid Desk

4200 Surface Road

Columbus, Ohio 43228

Bid Desk Main Phone Number: 614-466-5090

The State may reject any Proposals or unsolicited modifications it receives after the deadline.  An offeror that mails its Proposal must allow for adequate mailing time to ensure its timely receipt.  Offerors also must allow for potential delays due to increased security.  The Bid Desk accepts packages between the hours of 7:30 A.M. to 5:00 P.M. Monday through Friday, excluding State Holidays.  No deliveries will be accepted before or after these hours without prior arrangements.  Offerors must allow sufficient time since the State may reject late Proposals regardless of the cause for the delay.

Each offeror must carefully review the requirements of this RFP and the contents of its Proposal.  Once opened, Proposals cannot be altered or withdrawn, except as allowed by this RFP.

By submitting a Proposal, the offeror acknowledges it has read this RFP, understands it, and agrees to be bound by its requirements.  The State is not responsible for the accuracy of any information regarding this RFP that was gathered through a source other than the inquiry process described in the RFP.

Revised Code Section 9.24 prohibits the State from awarding a contract to any entity against whom the Auditor of State has issued a finding for recovery (a "Finding"), if the Finding is unresolved at the time of the award.  This also applies to renewals of contracts.  By submitting a Proposal, the offeror warrants it is not subject to an unresolved Finding under Section 9.24 at the time of its submission.  Additionally, the offeror warrants it will notify the Department of Administrative Services in writing immediately upon becoming subject to such an unresolved Finding after submitting its Proposal and before the award of a Contract under this RFP.  Should the State select the offeror’s Proposal for award of a Contract, this warranty of immediate written notice will apply during the term of the Contract, including any renewals or extensions.  Further, the State may treat any unresolved Finding against the Contractor that prevents a renewal of the Contract as a breach, in accordance with the provisions of Attachment Four, General Terms and Conditions.

The State may reject any Proposal if the offeror takes exception to the terms and conditions of this RFP, includes unacceptable assumptions or conditions in its Proposal, fails to comply with the procedure for participating in the RFP process, or fails to meet any requirement of this RFP.  The State also may reject any Proposal it believes is not in its interest to accept and may decide not to award a contract to any or all of the offerors responding to this RFP.

Offerors may not prepare or modify their Proposals on State premises.

All Proposals and other material offerors submit will become the property of the State and may be returned only at the State's option.  Offerors should not include any confidential information in a Proposal or other material submitted as part of the evaluation process.  All Proposals will be open to the public after the State has awarded the Contract.

The State will retain all Proposals, or a copy of them, as part of the Contract file for at least three years.  After the three-year retention period, the State may return, destroy, or otherwise dispose of the Proposals and any copies of them.

Waiver of Defects.  The State may waive any defects in any Proposal or in the submission process followed by an offeror, but the State will only do so if it believes that it is in the State's interest and will not cause any material unfairness to other offerors.

Multiple or Alternate Proposals.  The State will not accept multiple Proposals from a single offeror or any alternative solutions or options to the requirements of this RFP.  Additionally, any offeror that disregards a requirement in this RFP simply by proposing an alternative to it may have its Proposal rejected by the State.  Further, any offeror that submits multiple Proposals for each of these options may have all of its Proposals rejected.

Changes to Proposals.  The State will allow modifications or withdrawals of Proposals only if the State receives them before the Proposal due date.   No modifications or withdrawals will be permitted after the due date, except as authorized by this RFP.

Proposal Instructions.  Each Proposal must be organized in an indexed binder ordered in the same manner as the response items are ordered in the applicable attachments to this RFP.  The requirements for a Proposal's contents and formatting are contained in the attachments to this RFP.  The State wants clear and concise Proposals, but offerors must answer questions completely and meet all the RFP’s requirements.

The State is not liable for any costs an offeror incurs in responding to this RFP or from participating in the evaluation process, regardless of whether the State awards the Contract through this process, decides not to go forward with the Work, cancels this RFP for any reason, or contracts for the Work through some other process or through another RFP.

PART FOUR: EVALUATION OF PROPOSALS

Disclosure of Proposal Contents.  The State will seek to open the Proposals in a manner that avoids disclosing their contents.  Additionally, the State will seek to keep the contents of all Proposals confidential until the Contract is awarded.  But the State will prepare a registry of Proposals that contains the name of each offeror.  The public may inspect that registry after the State opens the Proposals.

Rejection of Proposals.  The State may reject any Proposal that is not in the required format, does not address all the requirements of this RFP, objects to the terms or conditions of this RFP, or that the State determines is excessive in price or otherwise not in the State’s interest to accept.  In addition, the State may cancel this RFP, reject all the Proposals, and seek to do the Work through a new RFP or other means.

Evaluation of Proposals Generally.  The evaluation process may consist of up to six distinct phases:

- Initial review;

- Technical evaluation;

- Evaluation of costs;

- Requests for more information

- Determination of responsibility; and

6. 	Contract Negotiations.

The State may decide whether phases four and six are necessary, and the State may rearrange the order in which it proceeds with the phases.  The State also may add or remove sub-phases to any phase at any time, if the State believes doing so will improve the evaluation process.

Clarifications and Corrections.  During the evaluation process, in the State’s sole discretion, it may request clarifications from any offeror under active consideration and may give any offeror the opportunity to correct defects in its Proposal, if the State believes doing so would not result in an unfair advantage for the offeror, and it is in the State’s interest.  The State may reject any clarification that is non-responsive or broader in scope than what the State requested.  If the State does so, or if the offeror fails to respond to the request for clarification, the State then may request a corrected clarification, consider the offeror’s Proposal without the clarification, or disqualify the offeror’s Proposal.

Corrections and clarifications must be completed off State premises.

Initial Review.  The State will review all Proposals for their format and completeness. The State normally rejects incomplete or incorrectly formatted Proposals, though it may waive any defects or allow an offeror to submit a correction, if the State believes doing so would not result in an unfair advantage for the offeror and it is in the State’s interest.  Further, if the Auditor of State does not certify a Proposal due to lateness, the State will not open it.  After the initial review, the State will forward all timely, complete, and properly formatted Proposals to an evaluation team, which the Procurement Representative will lead.

Technical Evaluation.  The State will evaluate each Proposal that it has determined is timely, complete, and properly formatted.  The evaluation will be scored according to the requirements identified in this RFP, including the requirements in Attachment One.  Other attachments to this RFP may further refine these requirements, and the State has a right to break these requirements into components and weight any components of a requirement according to their perceived importance.

The State also may have the Proposals or portions of them reviewed and evaluated by independent third parties or various State personnel with experience that relates to the Work or to a criterion in the evaluation process.  Additionally, the State may seek reviews from end users of the Work or the advice or evaluations of various State personnel that have subject matter expertise or an interest in the Work.  The State may adopt or reject any recommendations it receives from such reviews and evaluations or give them such weight as the State believes is appropriate.

During the technical evaluation, the State will calculate a point total for each Proposal that it evaluates.  At the sole discretion of the State, it may reject any Proposal receiving a significant number of zeros for sections in the technical portions of the evaluation.  The State may select those offerors submitting the highest rated Proposals for the next phase.  The number of Proposals that advance to the next phase will be within the State’s discretion, but regardless of the number of Proposals selected, they always will be the highest rated Proposals from this phase.

At any time during this phase, in the State’s sole discretion, it may ask an offeror to correct, revise, or clarify any portions of its Proposal.

The State will document all major decisions and make these a part of the Contract file, along with the evaluation results for each Proposal considered.

Requirements.  Attachment One provides requirements the State will use to evaluate the Proposals, including any mandatory requirements.  If the offeror’s Proposal meets all the mandatory requirements, the offeror’s Proposal may be included in the next phase of the evaluation, which will consider other requirements described in a table in Attachment One.

In the case of any requirements for a team of people the offeror is proposing, the offeror must submit a team to do the Work that collectively meets all the team requirements.  But the experience of multiple candidates may not be combined to meet a single requirement.  Further, previous experience of the candidate submitted for a Work Manager position may not be used to meet any other team member requirements.  Each candidate proposed for the Work team must meet at least one of the requirements.

This RFP asks for responses and submissions from offerors, most of which represent components of the requirements in Attachment One.  While each requirement represents only a part of the total basis for a decision to award the Contract to an offeror, a failure by an offeror to make a required submission or meet a mandatory requirement normally will result in a rejection of that offeror's Proposal.  The value assigned above to each requirement is only a value used to determine which Proposal is the most advantageous to the State in relation to the other Proposals that the State received.  It is not a basis for determining the importance of meeting that requirement.

If the State does not receive any Proposal that meets all the mandatory requirements, the State may cancel this

RFP.  Alternatively, if the State believes it is in its interest, the State may continue to consider the highest-ranking Proposals despite their failure to meet all the mandatory requirements.  In doing this, the State may consider one or more of the highest-ranking Proposals.  But the State may not consider any lower-ranking Proposals unless all Proposals ranked above it are also considered, except as provided below.

In any case where no Proposal meets all the mandatory requirements, it may be that an upper ranking Proposal contains a failure to meet a mandatory requirement that the State believes is critical to the success of the RFP's objectives.  When this is so, the State may reject that Proposal and consider lower ranking Proposals.  Before doing so, the State may notify the offeror of the situation and allow the offeror an opportunity to cure its failure to meet that mandatory requirement.

If the offeror cures its failure to meet a mandatory requirement that the State has deemed critical to the success of the RFP’s objectives, the State may continue to consider the offeror’s Proposal.  But if the offeror is unwilling or unable to cure the failure, its Proposal may be rejected.  The State then may continue to consider the other remaining Proposals, including, if the State so chooses, Proposals that ranked lower than the rejected Proposal.

Cost Evaluation.  Once the technical merits of the Proposals are considered, the State may consider the costs of

one or more of the highest-ranking Proposals.  But it is within the State’s discretion to wait until after any interviews, presentations, and demonstrations to evaluate costs.  Also, before evaluating the technical merits of the Proposals, the State may do an initial review of costs to determine if any Proposals should be rejected because of excessive cost.  And the State may reconsider the excessiveness of any Proposal’s cost at any time in the evaluation process.

The State may select one or more of the Proposals for further consideration in the next phase of the evaluation process based on the price performance formula contained in Attachment One. The Proposal(s) selected for consideration in the next phase always will be the highest-ranking Proposal(s) based on this analysis. That is, the State may not move a lower-ranking Proposal to the next phase unless all Proposals that rank above it also are moved to the next phase, excluding any Proposals that the State disqualifies because of excessive cost or other irregularities.

If the State finds that it should give one or more of the highest-ranking Proposals further consideration, the State may move the selected Proposals to the next phase.  The State alternatively may choose to bypass any or all subsequent phases and make an award based solely on its scoring of the preceding phases, subject only to its review of the highest-ranking offeror’s responsibility, as described below.

Requests for More Information.  The State may require some offerors to interview, make a presentation about their Proposals, or demonstrate their products or services.  If the presentations, demonstrations, or interviews are held as part of the technical evaluation phase, all offerors that have Proposals under evaluation may participate.  Alternatively, if the presentations, demonstrations, or interviews are held after the technical evaluation, the State normally will limit them to one or more of the highest ranking offerors.  The State normally will limit such presentations, demonstrations, and interviews to areas in which it seeks further information from the highest ranking offeror or offerors.  Typically, these discussions provide an offeror with an opportunity to do one or more of the following:

- Clarify its Proposal and ensure a mutual understanding of the Proposal’s content;

- Showcase its approach to the Work; and

- Demonstrate the professionalism, qualifications, skills, and work knowledge of its proposed candidates.

The State will schedule the presentations, demonstrations, and interviews at its convenience and discretion.  The State will determine the scope and format of any such presentations, demonstrations, and interviews and may record them.  Additionally, if the State moves more than one offeror to this phase, the scope and format of these presentations, demonstrations, and interviews may vary from one offeror to the next, depending on the particular issues or concerns the State may have with each offeror’s Proposal.

The State normally will not rank interviews, demonstrations, and presentations.  Rather, if the State conducts the interviews, demonstrations, or presentations as part of the technical evaluation, the State may use the information it gathers during this process in evaluating the technical merits of the Proposals.  If the State holds the demonstrations, presentations, or interviews only for one or more of the top-ranking offerors after the evaluation phase, the State may decide to revise its existing Proposal evaluations based on the results of this process.

Determination of Responsibility. The State may review the background of one or more of the highest-ranking offerors and its or their key team members and subcontractors to ensure their responsibility.  For purposes of this RFP, a key team member is a person that an offeror identifies by name in its Proposal as a member of its proposed team.  The State will not award the Contract to an offeror that it determines is not responsible or that has proposed candidates or subcontractors to do the Work that are not responsible.  The State’s determination of an offeror’s responsibility may include the following factors: experience of the offeror and its key team members and subcontractors, its and their past conduct on previous contracts, past performance on previous contracts, ability to execute this Contract properly, and management skill. The State may make this determination of responsibility based on the offeror’s Proposal, reference evaluations, a review of the offeror’s financial ability, and any other information the State requests or determines is relevant.

Some of the factors used in determining an offeror’s responsibility, such as reference checks, may also be used in the technical evaluation of Proposals in phase two of the evaluation process.  In evaluating those factors in phase two, the weight the State assigns to them, if any, for purposes of the technical evaluation will not preclude the State from rejecting a Proposal based on a determination that an offeror is not responsible.  For example, if the offeror's financial ability is adequate, the value, if any, assigned to the offeror's relative financial ability in relation to other offerors in the technical evaluation phase may or may not be significant, depending on the nature of the Work.  If the State believes the offeror's financial ability is inadequate, the State may reject the offeror's Proposal despite its other merits.

The State may make a responsibility determination at any time during the evaluation process, but it typically will do so only once it has evaluated the technical merits and costs of the Proposals.  The State always will review the responsibility of an offeror selected for an award before making the award, if it has not already done so earlier in the evaluation process.  If the State determines that the offeror selected for award is not responsible, the State then may go down the line of remaining offerors, according to rank, and determine responsibility with the next highest-ranking offeror.

Reference Checks.  As part of the State’s determination of an offeror’s responsibility, the State may conduct reference checks to verify and validate the offeror’s and its proposed candidates’ and subcontractors’ past performance.  Reference checks that indicate poor or failed performance by the offeror or a proposed candidate or subcontractor may be cause for rejection of the offeror’s Proposal.  Additionally, the State may reject an offeror’s Proposal as non-responsive if the offeror fails to provide requested reference contact information.

The State may consider the quality of an offeror’s and its candidates’ and subcontractors’ references as part of the technical evaluation phase, as well as in the State’s determination of the offeror’s responsibility.  The State also may consider the information it receives from the references in weighing any requirement contained in the technical evaluation phase, if that information is relevant to the requirement.  In checking an offeror’s or any of its proposed candidates’ or subcontractors’ references, the State will seek information that relates to the offeror’s previous contract performance.  This may include performance with other governmental entities, as well as any other information the State deems important for the successful operation and management of the Work and a positive working relationship between the State and the offeror.  In doing this, the State may check references other than those provided in the offeror’s Proposal.  The State also may use information from other sources, such as third-party reporting agencies.

Financial Ability.  Part of State’s determination of an offeror’s responsibility may include the offeror's financial ability to perform the Contract.  This RFP may expressly require the submission of audited financial statements from all offerors in their Proposals, but if this RFP does not make this an express requirement, the State still may insist that an offeror submit audited financial statements for up to the past three years, if the State is concerned that an offeror may not have the financial ability to carry out the Contract.  Also, the State may consider financial information other than the information that this RFP requires as part of the offeror’s Proposal, such as credit reports from third-party reporting agencies.

Contract Negotiations.  The final phase of the evaluation process may be contract negotiations.  It is entirely within the discretion of the State whether to permit negotiations.  An offeror must not submit a Proposal assuming that there will be an opportunity to negotiate any aspect of the Proposal, and any Proposal that is contingent on the State negotiating with the offeror may be rejected.  The State is free to limit negotiations to particular aspects of any Proposal or the RFP, to limit the offerors with whom the State negotiates, and to dispense with negotiations entirely.  If negotiations are held, they will be scheduled at the convenience of the State, and the selected offeror or offerors must negotiate in good faith.

The State may limit negotiations to specific aspects of the RFP or the offeror’s Proposal.  Should the evaluation result in a top-ranked Proposal, the State may limit negotiations to only that offeror and not hold negotiations with any lower-ranking offeror.  If negotiations are unsuccessful with the top-ranked offeror, the State then may go down the line of remaining offerors, according to rank, and negotiate with the next highest-ranking offeror.  Lower ranking offerors do not have a right to participate in negotiations conducted in such a manner.

If the State decides to negotiate simultaneously with more than one offeror, or decides that negotiations with the top-ranked offeror are not satisfactory and therefore negotiates with one or more of the lower-ranking offerors, the State then will determine if an adjustment in the ranking of the offerors with which it held negotiations is appropriate based on the negotiations.   The Contract award, if any, then will be based on the final ranking of offerors, as adjusted.

Auction techniques that reveal one offeror's price to another or disclose any other material information derived from competing Proposals are prohibited.  Any oral modification of a Proposal will be reduced to writing by the offeror as described below.

Following negotiations, the State may set a date and time for the offeror(s) with which the State conducted negotiations to submit a best and final Proposal. If negotiations were limited and all changes were reduced to signed writings during negotiations, the State need not require a best and final Proposal.

If best and final Proposals are required, they may be submitted only once, unless the State determines that it is in the State's interest to conduct additional negotiations.  In such cases, the State may require another submission of best and final Proposals. Otherwise, discussion of or changes in the best and final Proposals will not be allowed.  If an offeror does not submit a best and final Proposal, the State will treat that offeror's previous Proposal as its best and final Proposal.

From the opening of the Proposals to the award of the Contract, everyone evaluating Proposals on behalf of the State will seek to limit access to information contained in the Proposals solely to those people with a need to know the information.  The State also will seek to keep this information away from other offerors, and the State may not tell one offeror about the contents of another offeror's Proposal in order to gain a negotiating advantage.

Before the award of the Contract or cancellation of the RFP, any offeror that seeks to gain access to the contents of another offeror's Proposal may be disqualified from further consideration.

Negotiated changes will be reduced to writing and become a part of the Contract file, which will be available for public inspection after award of the Contract or cancellation of the RFP, provided the State does not plan to reissue the RFP.  If the State plans to reissue the RFP, the Contract file will not be available until the subsequent RFP process is completed.  Unless the State agrees otherwise in writing, the offeror must draft and sign the written changes and submit them to the State within five business days.  If the State accepts the changes, the State will give the offeror written notice of the State’s acceptance, and the negotiated changes to the successful offer will become a part of the Contract.

Failure to Negotiate.  If an offeror fails to provide the necessary information for negotiations in a timely manner, or fails to negotiate in good faith, the State may terminate negotiations with that offeror, remove the offeror’s Proposal from further consideration, and seek such other remedies as may be available in law or in equity.

PART FIVE: AWARD OF THE CONTRACT

Contract Award.  The State plans to award the Contract based on the schedule in the RFP, if the State decides the Work is in its best interest and has not changed the award date.

Included with this RFP, as Attachment Five, is a sample of the Contract for the RFP. The State will issue two originals of the Contract to the Contractor proposed for award.  The offeror must sign and return the two originals to the Procurement Representative.  The State also may issue two originals of any Master Contract(s) for Software Licensing (Master Contract(s) if applicable to the Contractor.  If the licensor under any such Master Contract is not the offeror, the offeror will be responsible for coordinating execution of the document by the licensor and returning it to the State with the two originally signed copies of the Contract.  The Contract and any Master Contract will bind the State only when the State's duly authorized representative signs all copies and returns one to the Contractor with an award letter, the State issues a purchase order, and all other prerequisites identified in the Contract have occurred.

The Contractor must begin work within 15 business days after the State issues a purchase order, or on a mutually agreed start date, under the Contract. If the State awards a Contract pursuant to this RFP, and the Contractor is unable or unwilling to perform the Work, the State may cancel the Contract, effective immediately on notice to the Contractor. The State then may return to the evaluation process under this RFP and resume the process without giving further consideration to the originally selected Proposal. Additionally, the State may seek such other remedies as may be available to the State in law or in equity for the selected Contractor’s failure to perform under the Contract.

Contract.  If this RFP results in a Contract award, the Contract will consist of:

- This one page signature page;

- The attached amended and clarified version of Contractor’s Response to Request for Proposal for 0A1175 State of Ohio: Department of Taxation – Office Field Audit Support Tool (OFAST) (“Contractor’s Response”) dated ___________, 2016.  Contractor’s Response includes Attachment Four: General Terms and Conditions and all other Attachments, Supplements and materials included in Contractor’s Response; and

- The attached Cost Proposal dated ____________, 2016.

Change orders and amendments issued after the Contract is signed may expressly change the provisions of the Contract.  If so, the change orders and amendments will apply in accordance with their respective terms.

The term of the Contract will be from the award date until the Work is completed to the satisfaction of the State and the Contractor is paid or June 30, 2017, whichever is sooner.  The State may renew this Contract for up to three (3) additional two-year terms, subject to and contingent on the discretionary decision of the Ohio General Assembly to appropriate funds for this Contract in each new biennium, for a possible maximum contract term expiring June 30, 2023.  Any such renewal of all or part of the Contract also is subject to the satisfactory performance of the Contractor and the needs of the Department of Administrative Services.

Any Master Contract for Software Licensing will be a separate agreement and not part of the Contract, but the State may require the incorporation into the Master Contract of any representations regarding the performance, features, and functions of the Key Commercial Software made in the RFP.

ATTACHMENT ONE:  EVALUATION CRITERIA

Mandatory Requirements.  The first table lists a mandatory requirement for this RFP.  If the offeror’s Proposal meets the mandatory requirement, the offeror’s Proposal may be included in the next part of the technical evaluation phase as described in the next table.

| Mandatory Requirements | Reject | Accept |
| --- | --- | --- |
| The Offeror must be actively providing the proposed revenue and compliance management COTS products and services used by auditors both in the field and in the office, to at least three (3) federal or state revenue agencies within the last sixty (60) months. |  |  |
| The Offeror must describe its ability to meet applicable NIST SP 800-53 Security Control Requirements. |  |  |
| The Offeror’s proposed COTS solution must be able to interface with ODT’s tax integration system (STARS) using SOAP protocol. |  |  |
| Auditors must be able to perform audits while not connected to the internet. |  |  |

Scored Criteria.  In the technical evaluation phase, the State will rate the technical merits of the Proposals based on the following requirements and the weight assigned to each requirement:

| Supplement 1 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Scored Criteria | Weight | Does Not Meet | Partially Meets | Meets | Exceeds |
| Technical Requirements |  |  |  |  |  |
| Section One – Software | 3 | 0 | 2 | 5 | 7 |
| Section Two – Hardware | 3 | 0 | 2 | 5 | 7 |
| Section Three – Data | 3 | 0 | 2 | 5 | 7 |
| Section Four – Security | 5 | 0 | 2 | 5 | 7 |
| Section Five – Network Architecture | 3 | 0 | 2 | 5 | 7 |
| Section Six – System Administration | 3 | 0 | 2 | 5 | 7 |
| General and Business Requirements |  |  |  |  |  |
| General | 3 | 0 | 2 | 5 | 7 |
| Word Processing | 3 | 0 | 2 | 5 | 7 |
| Transaction Based Taxes: Sales & Use Tax | 5 | 0 | 2 | 5 | 7 |
| Block Sampling | 4 | 0 | 2 | 5 | 7 |
| Stratified Random Sampling | 4 | 0 | 2 | 5 | 7 |
| Form Based Taxes | 5 | 0 | 2 | 5 | 7 |
| Motor Carrier (IFTA) | 5 | 0 | 2 | 5 | 7 |
| Motor Carrier (IRP) | 5 | 0 | 2 | 5 | 7 |
| Interest Computations | 3 | 0 | 2 | 5 | 7 |
| Penalty Computations | 3 | 0 | 2 | 5 | 7 |
| Reporting | 4 | 0 | 2 | 5 | 7 |
| Technical | 3 | 0 | 2 | 5 | 7 |

Evaluation Scoring Formula.   The evaluation team will rate the Proposals that meet the Mandatory Requirements based on the following criteria and respective weights.

| Criteria | Percentage |
| --- | --- |
| Technical Proposal | 70% |
| Cost Summary | 20% |
| MBE Set-aside | 10% |

The State is committed to making more State contracts, services, benefits and opportunities available to minority business enterprises (MBE).  To foster this commitment, the State included an MBE Set-aside component in the Evaluation Scoring Formula (shown above) of this RFP.

To ensure the scoring ratio is maintained, the State will use the following formulas to adjust the points awarded to each offeror.

The offeror with the highest point total for the Supplement 1 Technical Proposal will receive 700 points.  The remaining offerors will receive a percentage of the maximum points available based upon the following formulas:

Technical Proposal Points = (Offeror’s Technical Proposal Points/Highest Number of Technical Proposal Points Obtained) x 700

The offeror with the lowest proposed Not-To-Exceed Fixed Price will receive 200 points.  The remaining offerors will receive a percentage of the maximum cost points available based upon the following formula:

Cost Summary Points = (Lowest Not-To-Exceed Fixed Price/Offeror’s Not-To-Exceed Fixed Price) x 200

The offeror with the highest proposed MBE Set-aside Cost percentage will receive 100 points respectively.  The remaining offerors will receive a percentage of the maximum MBE Set-aside points available based upon the following formula:

MBE Set-aside Points = (Highest MBE Set-aside Cost Percentage/Offeror’s MBE Set-aside Cost Percentage) x 100

Total Points Score:  The total points score is calculated using the following formula:

Total Points = Technical Proposal Points + Cost Summary Points + MBE Set-aside Points

Note: The offeror’s MBE set-aside costs will be evaluated as a percentage (%) based on the offeror’s proposed project management services and solution project implementation services and activities total project costs.  Any Hardware, Software or Cloud Service Bill of Materials (BOM) elements, including proposed hardware, environmental software and application solution software costs will not be a component in the evaluation of MBE set-aside percentage.

ATTACHMENT TWO: SPECIAL PROVISIONS

Submittal of Deliverables.  The Contractor must perform its tasks in a timely and professional manner that produces Deliverables that fully meet the Contract’s requirements.  And the Contractor must provide the Deliverables no later than the due dates the Contract requires.  At the time of delivery of a written Deliverable, the Contractor must submit an original, plus an electronic copy.  The Contractor must provide the electronic copy in a file format acceptable to the State.

By submitting a Deliverable, the Contractor represents that, it has performed the associated tasks in a manner that meets the Contract’s requirements.

The Contractor must provide all Deliverables to the State Authorized Representative, who will review (or delegate review of) the materials or documents within a reasonable time after receipt, as specified in the State-approved, baselined Project Schedule.

If the State determines that a Deliverable is not in compliance, the State Authorized Representative will note the reason for non-compliance and send notification to the Contractor Account Manager.  At no expense to the State, the Contractor then must bring the Deliverable into conformance and re-submit it to the Project Representative within ten business days.

If the State agrees the Deliverable is compliant, the State Authorized Representative will sign a Deliverable Submittal Form and return a copy to the Contractor. In addition, if the State Authorized Representative or designee determines that the State should make a payment associated with the Deliverable, the State Authorized Representative will indicate that the payment should be made on the Deliverable Submittal Form.

The State form authorizing payment and the payment itself do not indicate that the State has accepted the Deliverables associated with the payment. The State’s acceptance of the Deliverables that are part of developing the Project is conditioned on a successful performance test upon completion of the Project or Services (if applicable).

General Systems Implementation Standards. The Contractor will through quality assurance procedures ensure there that are no viruses or malware or undocumented features in its infrastructure and services and that they do not contain any embedded device or code (e.g., time bomb) that is intended to obstruct or prevent any use of or access to them by the State.

Inconsistencies between Contract and Deliverables. Any terms and conditions that may be incorporated in a User, Operations, Training Document or Guide or Contractor created Deliverable, work product, assumption, responsibility or activity that are inconsistent or conflicts with the Contract, the Contract shall prevail.

The Contractor’s Fee Structure.  The Contract award(s) will be for a Not-To-Exceed Fixed Price as agreed in the Cost Summary, Attachment Nine. The Not-To-Exceed Fixed Price will be payable in accordance with the following:

- Project Deliverables.  The Contractor may submit invoices for the following Deliverables.  Deliverables are payable only upon receipt of a signed Deliverable Submittal Form indicating State acceptance that the Deliverable met the Contract requirements and payment should be made, unless a specific provision in this RFP states otherwise.  It is the intention of the state to only pay for tested and approved functionality.  The proposal must include the number of months after Project Kickoff that each milestone will be completed.

  - Deliverable 1 – Commercial Activity Tax

    - This milestone will be paid after the approved successful implementation, in the production environment, of all requirements related to Commercial Activity Tax with the exception of sampling.

    - Deliver a framework that will support up to 27 form based and transaction based taxes.

    - Technical Training - ODT requires the Contractor to provide training on the equipment and software to the extent that ODT’s technology staff can support, upgrade and patch the software/equipment.

    - Power User/Developer Training - The Contractor will include ODT in the building, testing and deployment of CAT.  The build effort will include working side-by-side with ODT employees for knowledge transfer.  All Contractor work must be performed onsite at ODT.

    - User Training - The Contractor is required to provide two (2) instructor-led training sessions with an on screen presentation and hard copy handouts.  Materials for training session must include both an electronic and hard copy version in either PDF or as a Microsoft PowerPoint presentation.  During the training the ODT expects attendees will be given hands-on experience.

    - All elements of this deliverable are to be completed by June 30, 2017.

  - Deliverable 2 – Sales and Use Tax

    - This milestone will be paid after the approved successful implementation, in the production environment, of all requirements related to Sales and Use Tax with the exception of sampling.

    - Technical Training - ODT requires the Contractor to provide training on the equipment and software to the extent that ODT’s technology staff can support, upgrade and patch the software/equipment.

    - User Training - The Contractor is required to provide two (2) instructor-led training sessions with an on screen presentation and hard copy handouts.  Materials for training session must include both an electronic and hard copy version in either PDF or as a Microsoft PowerPoint presentation.  During the training the ODT expects attendees will be given hands-on experience.

    - Effort on this deliverable will begin after June 30, 2017 and is to be completed by June 30, 2018.

  - Deliverable 3 – Statistical Sampling

    - This milestone will be paid after the approved successful implementation, in the production environment, of all requirements related to the Statistical Sampling for sales and use tax.

    - User Training - The Contractor is required to provide two (2) instructor led training sessions with an on screen presentation and hard copy handouts.  Materials for training session must include both an electronic and hard copy version in either PDF or as a Microsoft PowerPoint presentation.  During the training the ODT expects attendees will be given hands-on experience.

    - Effort on this deliverable will begin after June 30, 2017 and is to be completed by June 30, 2018.

  - Deliverable 4 – Motor Carrier (IFTA and IRP) Tax

    - This milestone will be paid after the approved successful implementation, in the production environment, of all requirements related to Motor Carrier (IFTA and IRP) Tax.

    - Technical Training - ODT requires the Contractor to provide training on the equipment and software to the extent that ODT’s technology staff can support, upgrade and patch the software/equipment.

    - User Training - The Contractor is required to provide two (2) instructor-led training sessions with an on screen presentation and hard copy handouts.  Materials for training session must include both an electronic and hard copy version in either PDF or as a Microsoft PowerPoint presentation.  During the training the ODT expects attendees will be given hands-on experience.

    - Effort on this deliverable will begin after June 30, 2017 and is to be complete by June 30, 2018.

  - Activity –Knowledge Transfer

    - Technical Training - The Contractor must provide training so that ODT can add new taxes and configure the system to meet their needs.  This training will be provided by having ODT employees work with the Contractor developers through a paired programming technique for at least 50% of the configuring or programming time.

    - The content of the technical training should cover all aspects of provided solutions that include application design and architecture, infrastructure architecture and its components, daily support activities with the details of the technologies used. All technical training sessions must be carried out with adequate documentation as a guide.

    - The State will assist the Contractor in the implementation of Sales and Use, and IFTA/IRP taxes to ensure knowledge transfer.

    - Effort on this deliverable will begin after June 30, 2017 and is to be complete by June 30, 2018.

  - Activity – Maintenance and Enhancements

    - The Contractor will be responsible for application support, maintenance, and enhancement throughout the project and the first year following final deployment in to production in conjunction with ODT technical staff.

      - Support and maintenance will be paid annually.  The Contractor may invoice on an annual basis.

    - Warranty work must not be included in the cost of the application support, maintenance and enhancement task during year one.

    - Ongoing corrections of the solution will be characterized as defects and cured by the warranty, and ongoing changes to the solution for additional functionality will be characterized as an enhancement. Support must be available during the ODT business hours, 7:00 a.m. – 7:00 p.m. Eastern Time, Monday – Friday.

    - The Contractor must provide technical support and assistance with maintaining operations of the solution application including:

      - Troubleshooting software, hardware and peripherals

      - Updates, Patches and Repairs (software, hardware and peripherals)

      - Correction of Application Defects

      - Software Upgrades.

    - Effort on this deliverable will begin after June 30, 2017.

MBE Set-aside and Reporting.  In the State’s commitment to make more State contracts, services, benefits and opportunities available to minority business enterprises (MBE), the State included in the Evaluation Scoring Formula of this RFP, a provision for the offeror to seek and set aside work for MBE subcontractors.  The work set-aside must equate to a minimum of 15% of the offeror’s cost proposal under RFP 0A1175.  In seeking bids, the offeror must:

- Utilize a competitive process to which only Ohio certified MBEs may respond;

- Have established criteria by which prospective MBEs will be evaluated including business ability and specific experience related to the work requirements;

- Require the MBE subcontractor to maintain their certification throughout the term of the Contract, including any renewals; and

- Propose the awarded MBE as a subcontractor under RFP 0A1175.

After award of the RFP, the Contractor must submit a quarterly report to the DAS Contract Manager or designee documenting the work performed by and payments made to the MBE subcontractor.  These reports must reflect the level of MBE commitment agreed to in the Contract.  The reports must be filed at a time and in a form prescribed by the DAS Contract Manager or designee.

Notes:

  - For this RFP Ohio certified MBE’s that are the prime must subcontract with an Ohio-certified MBE to meet the above requirement.

  - The offeror’s MBE set-aside costs will be evaluated as a percentage (%) based on the offeror’s proposed project management services and solution project implementation services and activities total project costs.  The Bill of Materials (BOM) elements, including proposed hardware, environmental software and application solution software costs will not be a component in the evaluation of MBE set-aside percentage.

Reimbursable Expenses.  None.

Bill to Address.  The State will provide the bill to address(s) after contract award.  The bill to address may vary depending upon the work or services delivered.

Location of Data.   The Contractor must perform all work on the Project and keep all State data within the United States, and the State may reject any Proposal that proposes to do any work or make State data available outside the United States. The State also may reject any Proposal for which the Contractor has not submitted the affirmation and disclosure form EXECUTIVE ORDER 2011-12K representing that it will ensure that all work on the Project will be done within the United States and that all State data will remain in the United States.  Additionally, the Contractor must provide written notification for approval if at any time the location of work or data changes.

ATTACHMENT THREE: REQUIREMENTS FOR PROPOSALS

Proposal Format.  These instructions describe the required format for a responsive Proposal.  The offeror may include any additional information it believes is relevant.  The offeror’s proposal submission must be submitted using the Microsoft Word® version of the RFP to provide an in-line response to the RFP.  An identifiable tab sheet must precede each section of the Proposal, and each Proposal must follow the format outlined below.  All pages, except pre-printed technical inserts, must be sequentially numbered.  Any material deviation from the format outlined below may result in a rejection of the non-conforming Proposal.

Offeror responses should use a consistent contrasting color (blue is suggested to contrast with the black text of this document) to provide their response to each requirement so that the offeror response is readily distinguishable to the State.  Below is an example of the required format for responding to the RFP requirements.  To aid offerors in the creation of the most favorable depiction of their responses, alternative formats are acceptable that use typefaces, styles or shaded backgrounds, so long as the use of these formats are consistent throughout the offerors response and readily distinguishable from the baseline RFP.  Alterations to the State provided baseline RFP language is strictly prohibited.  The State will electronically compare offeror responses to the baseline RFP and deviations or alterations to the State’s RFP requirements may result in a rejection of the offeror’s Proposal.

To ensure that each Proposal addresses the required sections of the RFP, offerors must address each RFP requirement by section and sub-section heading and provide the offeror’s proposed solution or response to the requirement by section and subsection in-line using the provided Microsoft Word version of this RFP.

Additionally, offerors must include the entire content of Attachment Four as a single section in their proposal.  Offerors must include a statement at the beginning of the section indicating that the offeror has read, understands and agrees to the General Terms and conditions contained in Attachment Four.

Illustrative Example: Customers Served in the Widget Space:

Instructions:  The offeror is to describe the customers (i.e., companies, agencies, entities, etc.) served in the Widget domain and the nature of the services provided, as well as the duration of the service.

Offeror Response:  The Acme Corporation has been in business for over 20 years, Acme is a leading supplier of Widget and Widget based services with clients in a variety of sectors including public (23 states) and private (125 of the Fortune 400).

Each Proposal must include a response to every request for information in this attachment and Supplement 1 whether the request requires a simple "yes" or "no" or requires a detailed explanation.  When a detailed response is required, simply repeating the RFP's requirement and agreeing to comply may be an unacceptable response and may cause the Proposal to be rejected.

State evaluators read every RFP from front-to-back inclusive of all Attachments, Supplements, Forms and other elements. Offerors are advised to limit offeror marketing statements and positioning to the area(s) of the RFP applicable to those statement(s) and not include duplicative or otherwise repetitive statements throughout its response.

Each Proposal must contain the following tabbed sections in the in-line response:

Technical Proposal

- Cover Letter

- Supplier Information Form (OBM-5657)

- Subcontractor Letters

- Offeror Certification Form

- MBE Certification

- Offeror Profile (as it relates to the proposed work)

- Proposed Solution – Supplement 1 Response

- Acceptance of Supplement 2 – State Architecture and Computing Standards, Security and Privacy, State IT Computing Policy and State Data Handling Requirements

- Proof of Insurance

- Payment Address

- Legal Notice Address

- Tax Compliance

- W-9 Form

- Independent Contractor Acknowledgement

- Standard Affirmation and Disclosure Form (EO 2011-12K)

- Affirmative Action Program Verification Form

- Attachment Four: General Terms and Conditions Acceptance

- Attachment Ten: Master Contract for Software Licensing (if applicable)

Cost Proposal

- Attachment Nine: Cost Summary (Must be separately sealed.)

Cover Letter.  The cover letter must be in the form of a standard business letter and must be signed by an individual authorized to legally bind the offeror.  The cover letter must include a brief executive summary of the solution the offeror plans to provide.  The letter must also have the following:

- A statement regarding the offeror’s legal structure (e.g., an Ohio corporation), Federal tax identification number, and principal place of business;

- A list of the people who prepared the Proposal, including their titles; and

- A statement certifying the Contractor is a business entity and will not submit the Independent Contractor/Worker Acknowledgement to the ordering agency.

Supplier Information Form.  The offeror must submit a signed and completed Vendor Information Form (OBM5657).  The form is available at: http://ohiosharedservices.ohio.gov/SupplierOperations/Forms.aspx.

Subcontractor Letters.  For each proposed subcontractor, the offeror must attach a letter from the

subcontractor, signed by someone authorized to legally bind the subcontractor, with the following included in the letter:

- The subcontractor's legal status, federal tax identification number, D-U-N-S number, and principal place of business address;

- The name, phone number, fax number, email address, and mailing address of a person who is authorized to legally bind the subcontractor to contractual obligations;

- A description of the work the subcontractor will do;

- A commitment to do the work if the offeror is selected; and

- A statement that the subcontractor has read and understood the RFP and will comply with the requirements of the RFP.

Offeror Certification Form.  The offeror must complete Attachment Six, Offeror Certification Form.

MBE Certification.  Any offeror proposing an MBE subcontractor certified by the Department of Administrative Services pursuant to ORC 123.151 must provide a copy of their Ohio MBE Certification.

Offeror Profile.  The offeror response must include a description of the offeror capability, capacity, and experience in support of the requirements of the response.  The description should include the date the offeror was established, its leadership, number of employees, number of employees the offeror will engage in tasks directly related to the Project, and any other background information or relevant experience that will help the State gauge the ability of the offeror to fulfill the obligations of the Contract.

Additionally, for the State gauge the capabilities of the offeror, the offeror profile must also include detailed information regarding the following topics:

## How long has the proposed solution been offered in staged releases?

## Is the overall solution provided as a COTS package?

## How many releases of the product have been made available since the product’s inception?

## How many customers have the proposed solution in production?

## How many customers have the current release in production?

## How many customers received the last two releases?

## What level of testing is performed on new releases prior to distribution to the customer base?

- What was the date of the last release and estimated date of the next release?

The offeror must use the Offeror Profile Summary Form(s) (Attachment Seven) and fill it out completely to provide the required information.  All offerors must demonstrate experience to meet each of the applicable mandatory requirement(s) evaluation criteria by including the offeror mandatory requirement form provided in this RFP.  Each offeror must meet the applicable mandatory requirement(s) in the RFP.  If an offeror does not meet the applicable mandatory requirement(s), the State may reject the offeror's Proposal as non-responsive.

The various sections of the Offeror Profile Summary Forms are described below:

a) Mandatory Experience and Qualifications. The offeror must complete this section to demonstrate that it has the experience needed to meet the RFP’s mandatory requirements.  For each reference, the offeror must provide the following information:

- Contact Information. The offeror must provide a client contact name, title, phone number, email address, company name, and mailing address.  The offeror also must include the same information for an alternate client contact, in case the State cannot reach the primary contact.  Failure to provide this information or providing information that is inaccurate or out of date may result in the State not including the reference in the evaluation process or rejecting the offeror’s Proposal.  The contact information given must be for a person within the client’s organization and not a co-worker or a contact within the offeror’s organization, subsidiaries, partnerships, etc.

- Project Name.  The offeror must provide the name of the project where it obtained the mandatory experience.

- Dates of Experience. The offeror must complete this area with a beginning month and year and an ending month and year to show the length of time the offeror performed the work, not just the length of time the offeror was engaged by the reference.

- Description of the Related Service Provided. The State will not assume that, since the experience requirement is provided at the top of the page, all descriptions on that page relate to that requirement.  The offeror must reiterate the experience being described, including the capacity in which the work was performed and the role of the offeror on the Project.  It is the offeror’s responsibility to customize the description to clearly substantiate the qualification.

- Description of how the related service shows the offeror’s experience, capability, and capacity to develop the Deliverables and to achieve the milestones within the scope of work of this RFP.

The offeror must list each project experience separately and completely every time it is referenced, regardless of whether it is on the same or different pages of the form.

THE OFFEROR MAY NOT USE THE EXPERIENCE OR QUALIFICATIONS OF A SUBCONTRACTOR TO MEET ANY OF THE MANDATORY QUALIFICATIONS OR EXPERIENCE. THESE MUST BE FULFILLED

EXCLUSIVELY THROUGH THE QUALIFICATIONS AND EXPERIENCE OF THE OFFEROR.

Proposed Solution – Supplement One Response.  The offeror must describe in detail how its proposed solution meets the Work and requirements described in this RFP.  The offeror may not simply state that the proposed services will meet or exceed the specified requirements.  Instead, the offeror must provide a written narrative that shows that the offeror understands the requirements of this RFP and how the offeror’s proposed services meets those requirements.

- All Supplements are being provided as a Microsoft Word documents through the State’s procurement website as a convenience for responding to the RFP.  The supplement’s content must not be modified.  If the content is modified, reformatted or omitted, the offeror’s response may be disqualified. As part of their response, Offerors are to provide native Microsoft Word based documents that comprise the requirements of a Supplement, inclusive of their response.

Acceptance of Supplement 2 – State Architecture and Computing Standards, Security and Privacy, State IT Computing Policy and State Data Handling Requirements. Offerors must include the entire content of Supplement 2 as a single section in their proposal. The offerors must include a statement at the beginning of the section indicating that the offeror has read, understands and agrees to the Requirements contained in Supplement 2.

Proof of Insurance.  The offeror must provide the certificate of insurance required by Attachment Four.  The policy may be written on an occurrence or claims made basis.

Payment Address.  The offeror must give the address to which the State should send payments under the Contract.

Legal Notice Address.  The offeror must give the name, title, and address to which the State should send legal notices under the Contract.

Tax Compliance.  Offeror agrees that it is compliant with, and will continue to be compliant with the filing and paying of all of its state taxes, including its income tax and school district employer withholding tax responsibilities, and that it will notify each person supplied under this Contract, that as a condition of their engagement they need to be current with, and continue to be current with, all of their Ohio tax filing and payment responsibilities, including, but not limited to, their state income tax and school district income tax responsibilities.

W-9 Form.  The offeror must complete a W-9 form in its entirety.  The offeror must submit at least one originally signed W-9.  All other copies of a Proposal may contain copies of the W-9.  The offeror must indicate on the outside of the binder which Proposal contains the originally signed W-9.  A current version of the Internal Revenue’s W-9 form is available at: http://www.irs.gov/pub/irs-pdf/fw9.pdf

Independent Contractor Acknowledgement Form. Unless the offeror is a “business entity” as that term is defined in ORC. 145.037 (“an entity with five or more employees that is a corporation, association, firm, limited liability company, partnership, sole proprietorship, or other entity engaged in business”), the offeror must complete and submit an originally signed Independent Contractor Acknowledgement form in its entirety. All other copies of a Proposal may contain copies of the Independent Contractor Acknowledgement form. The offeror must indicate on the outside of the binder which Proposal contains the originally signed Independent Contractor Acknowledgement form. A current version of the Independent Contractor Acknowledgement form is available at:

https://www.opers.org/forms-archive/PEDACKN.pdf

Standard Affirmation and Disclosure Form (EO 2011-12K).  The offeror must complete and sign the Affirmation and Disclosure Form (Attachment) as part of its Proposal. Executive Order 2011-12K is available at:  http://procure.ohio.gov/pdf/EO201112K/EO201112K.pdf.

Affirmative Action.  Before a contract can be awarded or renewed, an Affirmative Action Program Verification Form must be completed.  The form is available at:

http://das.ohio.gov/Divisions/EqualOpportunity/AffirmativeActionProgramVerification/tabid/133/Default.aspx.

Approved Affirmative Action Plans can be found by going to the Equal Opportunity Department’s Web site, at:

http://eodreporting.oit.ohio.gov/searchAffirmative Action.aspx.

Copies of approved Affirmative Action plans must be supplied by the offeror as part of its Proposal or inclusion of an attestation to the fact that the offeror has completed the process and is pending approval by the EOD office.

Acceptance of Attachment Four – General Terms and Conditions.  Offerors must include the entire content of Attachment Four as a single section in their proposal.  The offerors must include a statement at the beginning of the section indicating that the offeror has read, understands and agrees to the General Terms and conditions contained in Attachment Four.

Proposed Changes to Attachment Ten (if applicable).  The State requires the offeror to complete Attachment Ten, Master Contract for Software Licensing for each Commercial Software License proposed. If the offeror seeks changes to the Master Contract for Software Licensing, the offeror must identify those changes, with the precise alternative language the offeror seeks, and include the markup of the Master Contract for Software Licensing as an attachment to its Proposal.  Generalized objections to the Master Contract for Software Licensing’s terms and conditions are not acceptable.  The State may reject any Proposal with extensive changes to the Master Contract for Software Licensing or with changes that the State finds objectionable.  Alternatively, the State may seek to negotiate over proposed changes to attempt to make them acceptable to the State.  The State, in its sole and exclusive judgment, will determine whether any changes are acceptable and whether any negotiations make the proposed changes acceptable to the State.

Cost Summary (Must be separately sealed).  This RFP includes a Cost Summary as Attachment Nine. Offerors may not reformat the State’s Cost Summary.  Each offeror must complete the applicable Cost Summary in the exact format provided, since the State may reject any Proposal with a reformatted Cost Summary or that is not separately sealed.  (See: Part Three: General Instructions, Proposal Submittal.)

In addition, offerors must indicate the MBE cost and percentage for each element of the offeror’s proposed cost utilizing the Cost Summary.  The total MBE cost will be the sum of all MBE elements in the Cost Summary.  The percentage will be the total MBE cost divided by the offeror’s proposed project management services and solution project implementation services cost.

Note:  MBE percentage will be calculated based on the offeror’s proposed project management services and solution project implementation services.  The Bill of Materials (BOM) elements, including proposed hardware, environmental software and application solution software costs will not be a component in the evaluation of MBE set-aside percentage.

The Cost Summary must not include exceptions, additional terms and conditions, or assumptions.

The offeror’s total cost for all the Project must be represented as the Not-To-Exceed Fixed Price.

The State will not be liable for or pay any Project costs that the offeror does not identify in its Proposal.

ATTACHMENT FOUR:  GENERAL TERMS AND CONDITIONS

# PART ONE:  PERFORMANCE AND PAYMENT

Statement of Work.  The selected offeror's Proposal and the State’s Request for Proposal (collectively, the "RFP Documents") are a part of this Contract and describe the work (the "Project") the Contractor must do and any materials the Contractor must deliver (the "Deliverables") under this Contract.  The Contractor must do the Project in a professional, timely, and efficient manner and must provide the Deliverables in a proper fashion.  The Contractor also must furnish its own support staff necessary for the satisfactory performance of the Project.

The Contractor must consult with the appropriate State representatives and others necessary to ensure a thorough understanding of the Project and satisfactory performance.  The State may give instructions to or make requests of the Contractor relating to the Project, and the Contractor must comply with those instructions and fulfill those requests in a timely and professional manner.  Those instructions and requests will be for the sole purpose of ensuring satisfactory completion of the Project and will not amend or alter the scope of the Project.

Term.  Unless this Contract is terminated or expires without renewal, it will remain in effect until the Project is completed to the satisfaction of the State, including all optional renewal periods for maintenance or continuing commitments, and the Contractor is paid.  However, the current General Assembly cannot commit a future General Assembly to an expenditure.  Therefore, this Contract will automatically expire at the end of each biennium, the first of which is June 30, 2017.  The State may renew this Contract in the next biennium by issuing written notice to the Contractor of the decision to do so.  This expiration and renewal procedure also will apply to the end of any subsequent biennium during which the Project continues, including any optional renewal periods.

Termination or expiration of this Contract will not limit the Contractor’s continuing obligations with respect to Deliverables that the State paid for before or after termination or limit the State’s rights in such.

The State’s funds are contingent upon the availability of lawful appropriations by the Ohio General Assembly.  If the General Assembly fails to continue funding for the payments and other obligations due as part of this Contract, the State’s obligations under this Contract will terminate as of the date that the funding expires without further obligation of the State.

The Project has a completion date that is identified in the RFP Documents.  The RFP Documents also may have several dates for the delivery of Deliverables or reaching certain milestones in the Project.  The Contractor must make those deliveries, meet those milestones, and complete the Project within the times the RFP Documents require.  If the Contractor does not meet those dates, the Contractor will be in default, and the State may terminate this Contract under the termination provision contained below.

The State also may have certain obligations to meet.  Those obligations, if any, are also listed in the RFP Documents.  If the State agrees that the Contractor’s failure to meet the delivery, milestone, or completion dates in the RFP Documents is due to the State’s failure to meet its own obligations in a timely fashion, then the Contractor will not be in default, and the delivery, milestone, and completion dates affected by the State’s failure to perform will be extended by the same amount of time as the State’s delay.  The Contractor may not rely on this provision unless the Contractor has in good faith exerted reasonable management skill to avoid an extension and has given the State meaningful written notice of the State’s failure to meet its obligations within five business days of the Contractor’s realization that the State’s delay may impact the Project.  The Contractor must deliver any such notice to both the Project Representative and Procurement Representative and title the notice as a “Notice of State Delay.” The notice must identify any delay in detail, as well as the impact the delay has or will have on the Project.  Unless the State decides, in its sole and exclusive judgment, that an equitable adjustment in the Contractor’s Fee is warranted in the case of an extended delay, an extension of the Contractor’s time to perform will be the Contractor’s exclusive remedy for the State’s delay.  Should the State determine that an equitable adjustment in the Contractor’s Fee is warranted, the equitable adjustment will be handled as a Change Order under the Changes Section of this Contract, and the extension of time and equitable adjustment will be the exclusive remedies of the Contractor for the State’s delay.

The State seeks a complete project, and the Contractor must provide any incidental items omitted in the RFP Documents as part of the Contractor’s not-to-exceed fixed price.  The Contractor also must fully identify, describe, and document all systems that are delivered as a part of the Project.  Unless expressly excluded elsewhere in the

RFP, all hardware, software, supplies, and other required components (such as documentation, conversion, training, and maintenance) necessary for the Project to be complete and useful to the State are included in the Project and the not-to-exceed fixed price.

Compensation.  In consideration of the Contractor's promises and satisfactory performance, the State will pay the Contractor the amount(s) identified in the RFP Documents (the "Fee"), plus any other expenses identified as reimbursable in the RFP Documents.  In no event, however, will payments under this Contract exceed the “total not-to-exceed” amount in the RFP Documents without the prior written approval of the State and, when required, the Ohio Controlling Board and any other source of funding.  The Contractor's right to the Fee is contingent on the complete and satisfactory performance of the Project or, in the case of milestone payments or periodic payments of an hourly, daily, weekly, monthly, or annual rate, all relevant parts of the Project tied to the applicable milestone or period.  Payment of the Fee also is contingent on the Contractor delivering a proper invoice and any other documents the RFP Documents require.  An invoice must comply with the State's then current policies regarding invoices and their submission.  The State will notify the Contractor in writing within 15 business days after it receives a defective invoice of any defect and provide the information necessary to correct the defect.

The Contractor must send all invoices under this Contract to the “bill to” address in the RFP Documents or in the applicable purchase order.

The State will pay the Contractor interest on any late payment, as provided in Section 126.30 of the Ohio Revised Code (the "Revised Code").  If the State disputes a payment for anything covered by an invoice, within 15 business days after receipt of that invoice, the State will notify the Contractor, in writing, stating the grounds for the dispute.  The State then may deduct the disputed amount from its payment as a nonexclusive remedy.  If the Contractor has committed a material breach, in the sole opinion of the State, the State also may withhold payment otherwise due to the Contractor.  Both parties will attempt to resolve any claims of material breach or payment disputes through discussions among the Contractor’s Implementation Manager (e.g., Contractor’s Project Manager), the Contractor’s Project executive, the State’s Project Representative, and the State Contract Management Administrator.  The State will consult with the Contractor as early as reasonably possible about the nature of the claim or dispute and the amount of payment affected.  When the Contractor has resolved the matter to the State's satisfaction, the State will pay the disputed amount within 30 business days after the matter is resolved.  The State has no obligation to make any disputed payments until the matter is resolved, and the Contractor must continue its performance under this Contract pending resolution of the dispute or claim.

If the State has already paid the Contractor on an invoice but later disputes the amount covered by the invoice, and if the Contractor fails to correct the problem within 30 calendar days after written notice, the Contractor must reimburse the State for that amount at the end of the 30 calendar days as a nonexclusive remedy for the State.  On written request from the Contractor, the State will provide reasonable assistance in determining the nature of the problem by giving the Contractor reasonable access to the State’s facilities and any information the State has regarding the problem.

Payment of an invoice by the State will not prejudice the State’s right to object to or question that or any other invoice or matter in relation thereto.  The Contractor’s invoice will be subject to reduction for amounts included in any invoice or payment made which are determined by the State not to constitute allowable costs, on the basis of audits conducted in accordance with the terms of this Contract.  At the State’s sole discretion all payments shall be subject to reduction for amounts equal to prior overpayments to the Contractor.

If the RFP Documents provide for any retainage, the State will withhold from each invoice paid the percentage specified in the RFP Documents as retainage.  The State will pay the retainage only after the State has accepted the Project, and then only in accordance with the payment schedule specified in the RFP Documents.  The State will withhold all amounts under this section arising from claims or disputes in addition to any retainage specified in the RFP Documents.

The State may pay any part of the not-to-exceed fixed price identified in the RFP documents as being for a license in Commercial Material from a third party in accordance with the applicable license agreement, if the license agreement addresses payment.  For all Key Commercial Software with a license agreement substantially in the form of Attachment Ten, payment of any license or support fees will be governed exclusively by that license agreement.

Reimbursable Expenses.  The State will pay all reimbursable expenses identified in the RFP Documents, if any, in accordance with the terms in the RFP Documents and, where applicable, Section 126.31 of the Revised Code.

The Contractor must assume all expenses that it incurs in the performance of this Contract that are not identified as reimbursable in the RFP Documents.

In making any reimbursable expenditure, the Contractor always must comply with the more restrictive of its own, then current internal policies for making such expenditures or the State's then current policies.  All reimbursable travel will require the advance written approval of the State's Project Representative.  The Contractor must bill all reimbursable expenses monthly, and the State will reimburse the Contractor for them within 30 business days of receiving the Contractor's invoice.

Right of Offset.  The State may set off the amount of any Ohio tax liability, liquidated damages or other damages or claims for damages, or other obligation of the Contractor or its subsidiaries to the State, including any amounts the Contractor owes to the State under this or other contracts, against any payments due from the State to the Contractor under this or any other contracts with the State.

Certification of Funds.  None of the rights, duties, or obligations in this Contract will be binding on the State, and the Contractor will not begin its performance until all the following conditions have been met:

- All statutory provisions under the Revised Code, including Section 126.07, have been met;

- All necessary funds are made available by the appropriate State entities;

- If required, the Controlling Board of Ohio approves this Contract; and

- If the State is relying on federal or third-party funds for this Contract, the State gives the Contractor written notice that such funds are available.

Employment Taxes.  All people furnished by the Contractor (the “Contractor Personnel”) are employees or subcontractors of the Contractor, and none are or will be deemed employees or Contractors of the State. No Contractor Personnel will be entitled to participate in, claim benefits under, or become an “eligible employee” for purposes of any employee benefit plan of the State by reason of any work done under this Contract. The Contractor will pay all federal, state, local, and other applicable payroll taxes and make the required contributions, withholdings, and deductions imposed or assessed under any provision of any law and measured by wages, salaries, or other remuneration paid by or which may be due from the Contractor to the Contractor Personnel.  The Contractor will indemnify, defend (with the consent and approval of the Ohio Attorney General), and hold the State harmless from and against all claims, losses, liability, demands, fines, and expense (including court costs, defense costs, and redeemable attorney fees) arising out of or relating to such taxes, withholdings, deductions, and contributions with respect to the Contractor Personnel.  The Contractor’s indemnity and defense obligations also apply to any claim or assertion of tax liability made by or on behalf of any Contractor Personnel or governmental agency on the basis that any Contractor Personnel are employees or Contractors of the State, that the State is the “joint employer” or “co-employer” of any Contractor Personnel, or that any Contractor Personnel are entitled to any employee benefit offered only to eligible regular fulltime or regular part-time employees of the State.

Sales, Use, Excise, and Property Taxes.  The State is exempt from any sales, use, excise, and property tax.  To the extent sales, use, excise, or any similar tax is imposed on the Contractor in connection with the Project, such will be the sole and exclusive responsibility of the Contractor.  Further, the Contractor will pay such taxes, together with any interest and penalties not disputed with the appropriate taxing authority, whether they are imposed at the time the services are rendered or a later time.

# PART TWO:  WORK AND CONTRACT ADMINISTRATION

Related Contracts.  The Contractor warrants that the Contractor has not and will not enter into any contracts without written approval of the State to perform substantially identical services for the State, such that the Project duplicates the work done or to be done under the other contracts.

Other Contractors.  The State may hold other contracts for additional or related work, including among others independent verification and validation (IV&V) work for this Project.  The Contractor must fully cooperate with all other Contractors and State employees and coordinate its work with such other Contractors and State employees as may be required for the smooth and efficient operation of all related or additional work.  The Contractor may not act in any way that may unreasonably interfere with the work of any other Contractors or the State’s employees.  Further, the Contractor must fully cooperate with any IV&V Contractor assigned to this Project.  Such cooperation includes expeditiously providing the IV&V Contractor with full and complete access to all project work product, records, materials, personnel, meetings, and correspondence as the IV&V Contractor may request.  If the State assigns an IV&V Contractor to the Project, the State will obligate the IV&V Contractor to a confidentiality provision similar to the Confidentiality Section contained in this Contract.  Additionally, the Contractor must include the obligations of this provision in all its contracts with its subcontractors that work on this project.

Subcontracting. The Contractor may not enter into subcontracts related to the Project after award without written approval from the State.  Nevertheless, the Contractor will not need the State's written approval to subcontract for the purchase of commercial goods that are required for satisfactory completion of the Project.  All subcontracts will be at the sole expense of the Contractor unless expressly stated otherwise in the RFP Documents.

The State's approval of the use of subcontractors does not mean that the State will pay for them.  The Contractor will be solely responsible for payment of its subcontractor and any claims of subcontractors for any failure of the Contractor or any of its other subcontractors to meet the performance schedule or performance specifications for the Project in a timely and professional manner.  The Contractor must hold the State harmless for and must indemnify the State against any such claims.

The Contractor assumes responsibility for all Deliverables whether it, a subcontractor, or third-party manufacturer produces them in whole or in part.  Further, the Contractor will be the sole point of contact with regard to contractual matters, including payment of all charges resulting from the Contract.  Further, the Contractor will be fully responsible for any default by a subcontractor, just as if the Contractor itself had defaulted.

If the Contractor uses any subcontractors, each subcontractor must have a written agreement with the Contractor.  That written agreement must incorporate this Contract by reference.  The agreement also must pass through to the subcontractor all provisions of this Contract that would be fully effective only if they bind both the subcontractor and the Contractor.  Among such provisions are the limitations on the Contractor's remedies, the insurance requirements, record keeping obligations, and audit rights.  Some sections of this Contract may limit the need to pass through their requirements to subcontracts to avoid placing cumbersome obligations on minor subcontractors.  This exception is applicable only to sections that expressly provide an exclusion for small-dollar subcontracts.  Should the Contractor fail to pass through any provisions of this Contract to one of its subcontractors and the failure damages the State in any way, the Contractor must indemnify the State for the damage.

Record Keeping.  The Contractor must keep all financial records in accordance with generally accepted accounting principles or equivalent consistently applied.  The Contractor also must file documentation to support each action under this Contract in a manner allowing the documentation to be readily located.  Additionally, the Contractor must keep all Project-related records and documents at its principal place of business or at its office where the work was performed.

Audits.  During the term of this Contract and for three years after the payment of the Contractor’s Fee, on reasonable notice, and during customary business hours, the State may audit the Contractor’s records and other materials that relate to the Project.  This audit right also applies to the State’s duly authorized representatives and any person or organization providing financial support for the Project.  State audit rights will apply to those Contractor materials that are required to verify the accuracy of a Contractor invoice to the State inclusive of: Contractor personnel timesheets; Contractor purchased or provided equipment for benefit of the State that will remain in the State’s possession; State deliverable acceptance documentation; any required State written approvals as required herein; final Work products and deliverables; any partial or incomplete Work products or deliverables that should the Contractor submit for partial compensation from the State as a result of termination of this contract.

Right to Terminate as a Result of Audit Findings. In the event the State determines that the results of any examination of the Contractor is unsatisfactory per the requirements of the Contract and not remedied within a 90 day period following written notice from the State, the State may terminate this Agreement, in part or in full.

If the Contractor fails to satisfy the requirements of the State with regard to security of information, or if an examination reveals information that would result in a continuing contractual relationship that causes the State to be in violation of any law, the State may terminate this Contract immediately without notice.

If the Contractor fails to satisfy the requirements of the State with regard to matters not related to items contained in the preceding two (2) paragraphs, the State will provide Contractor with notice and an opportunity to cure the failure within forty-five (45) days.  If the failure is not cured by Contractor within such forty-five (45) day period, the State may terminate this Contract without further notice.

Insurance.  The Contractor must provide the following insurance coverage at its own expense throughout the term of this Contract:

- Workers’ compensation insurance, as required by Ohio law, and, if some of the Project will be done outside Ohio, the laws of the appropriate state(s) where work on the project will be done.  The Contractor also must maintain employer's liability insurance with at least a $1,000,000.00 limit.

- Commercial General Liability insurance coverage for bodily injury, personal injury, wrongful death,  broad form property damage, products and completed operations, and broad form contractual liability coverage including, but not limited to, the commercially insurable liability assumed under the Indemnification section of this agreement.  The defense cost must be outside of the policy limits.

$ 2,000,000 General Aggregate

$ 2,000,000 Products/Completed Operations Aggregate

$ 1,000,000 Per Occurrence Limit

$ 1,000,000 Personal and Advertising Injury Limit

$    100,000 Fire Legal Liability

$      10,000 Medical Payments

- Commercial Automobile Liability insurance with a combined single limit of $500,000.

- Technology Errors & Omissions insurance, including cover for liabilities arising from errors, omissions, or negligent acts in rendering or failing to render computer or information technology services and technology products. Coverage for violation of software copyright should be included. Technology services should, at minimum, include (1) systems analysis, (2) systems programming, (3) data processing, (4) systems integration, (5) outsourcing including outsourcing development and design, (6) systems design, consulting, development and modification, (7) training services relating to software or hardware, (8) management, repair and maintenance of computer products, networks and systems, (9) marketing, selling, servicing, distributing, installing and maintaining computer hardware or software, (10) data entry, modification, verification, maintenance, storage, retrieval or preparation of data output, and any other services provided by the Contractor, with minimum limits of $1,000,000 per occurrence, $3,000,000 aggregate.  If the Contractor’s policy is not written on an occurrence basis, the Contractor must provide the State with proof of continuous coverage at the time the policy is renewed.  If for any reason the policy expires, or coverage is terminated, the Contractor must purchase and maintain “tail” coverage through the applicable statute of limitations and must ensure the policy’s discovery period is operative during the extended reporting period.

Except for Workers’ Compensation and Technology Errors and Omissions insurance, all of the policies required by this section shall name the State of Ohio as additional insured. The policies shall stipulate that the insurance shall be primary insurance and that any insurance or self-insurance carried by the State of Ohio shall not be contributory insurance.

The Contractor shall waive, and require its insurers to waive, any and all recovery rights to which any insurer of Contractor may have against the State of Ohio by virtue of the payment of any loss under any insurance.

Contractor shall provide certificates of insurance confirming that the above requirements have been met.

The certificate(s) must be in a form that is reasonably satisfactory to the State as to the contents of the policies and the quality of the insurance carriers.  All carriers must have at least an “A-“ rating by A.M. Best.

Contractor shall provide the State of Ohio with at least 30 days written notice prior to any material changes in, or cancellation of, except for non-payment cancellation, any of the above insurance policies.

Replacement Personnel.  If the RFP Documents contain the names of specific people (e.g., Key Project Personnel) who will work on the Project, then the quality and professional credentials of those people were material factors in the State's decision to enter into this Contract.  Therefore, the Contractor must use all commercially reasonable efforts to ensure the continued availability of those people.  Also, the Contractor may not remove those people from the Project without the prior written consent of the State, except as provided below.

The Contractor may remove a person listed in the RFP Documents from the Project, if doing so is necessary for legal or disciplinary reasons.  However, the Contractor must make a reasonable effort to give the State 30 calendar days' prior, written notice of the removal.

If the Contractor removes a person listed in the RFP Documents from the Project for any reason other than those specified above, the State may assess liquidated damages in the amount of $1,500.00 for every day between the date on which the individual was removed and the date that this Contract is terminated or the individual's qualified replacement, selected in accordance with the process identified in this section, starts performing on the Project.  The State also may provide the Contractor with written notice of its default under this section, which the Contractor must cure within 30 days.  Should the Contractor fail to cure its default within the 30 day cure period, this Contract will terminate immediately for cause, and the State will be entitled to damages in accordance with the Suspension and Termination Section of this Contract due to the termination.  Should the State assess liquidated damages or otherwise be entitled to damages under this provision, it may offset these damages from any Fees due under this Contract.

The Contractor must have qualified replacement people available to replace any people listed in the RFP Documents by name or identified as a key individual on the Project.  When the removal of a listed person is permitted under this Section, or if a person becomes unavailable, the Contractor must submit the resumes for two replacement people to the State for each person removed or who otherwise becomes unavailable.  The Contractor must submit the two resumes, along with such other information as the State may reasonably request, within five business days after the decision to remove a person is made or the unavailability of a listed person becomes known to the Contractor.

The State will select one of the two proposed replacements or will reject both of them within ten business days after the Contractor has submitted the proposed replacements to the State.  The State may reject the proposed replacements for any legal reason.  Should the State reject both replacement candidates due to their failure to meet the minimum qualifications identified in the RFP Documents, or should the Contractor fail to provide the notice required under this Section or fail to provide two qualified replacement candidates for each removed or unavailable person, the Contractor will be in default and the cure period for default specified elsewhere in this Contract will not apply.  In any such case, the State will have the following options:

- The State may assess liquidated damages in the amount of $1,500.00 for every day between the date on which the Contractor failed to provide the applicable notice, failed to provide the two replacement candidates, or the date the State rejected all candidates for cause and the date on which the Contractor affects a cure or the Contract expires without renewal or is terminated.

- The State may terminate this Contract immediately for cause and without any cure period.

Should the State exercise its option under item (a) above, it nevertheless will be entitled anytime thereafter to exercise its option under item (b) above.  Additionally, should the State terminate this Contract under this provision, it will be entitled to damages in accordance with the Suspension and Termination Section of this Contract due to the termination.  Should the State assess liquidated damages or otherwise be entitled to damages under this provision, it may offset these damages from any Fees due under this Contract.

The State may determine that the proposed replacement candidates meet the minimum qualifications of this Contract and still substantially reduce the value the State perceived it would receive through the effort of the original individual(s) the Contractor proposed and on whose credentials the State decided to enter into this Contract.  Therefore, the State will have the right to reject any candidate that the State determines may provide it with diminished value.

Should the State reject both proposed candidates for any legal reason other than their failure to meet the minimum qualifications identified in the RFP Documents, the State may terminate this Contract for its convenience.

The State has an interest in providing a healthy and safe environment for its employees and guests at its facilities.  The State also has an interest in ensuring that its operations are carried out in an efficient, professional, legal, and secure manner.  Therefore, the State will have the right to require the Contractor to remove any individual involved in the Project, if the State determines that any such individual has or may interfere with the State's interests identified above.  In such a case, the request for removal will be treated as a case in which an individual providing services under this Contract has become unavailable, and the Contractor must follow the procedures identified above for replacing unavailable people.  This provision also applies to people that the Contractor's subcontractors engage, if they are listed by name or as a key person in the RFP Documents.

Liquidated Damages.  Notwithstanding anything to the contrary in the provisions of this Request for Proposal, ODT places the Offeror on notice that time is of the essence, and the failure to meet any of the deliverable due dates in Attachment Two shall constitute an event of default, which will not be tolerated, cannot be cured, and the failure to perform by the dates agreed upon by the parties may result in an immediate termination of the agreement for cause, and the full enforcement of ODT’s rights.  Alternatively, if the Offeror defaults by failing to meet any of the agreed-upon deliverable due dates, the Parties may agree to continue to perform under this RFP and the Agency shall collect Liquidated Damages as permitted in 2.2 below. Failure to exercise, or delay in exercising, any right or remedy provided under this agreement or under any other terms and conditions contained herein shall not constitute a waiver of that or any other right or remedy, nor shall it preclude or restrict any further exercise of that or any other right or remedy.

The Contractor shall be subject to liquidated damages in the amount of twenty-five hundred dollars ($2,500) per week for each calendar week that the actual delivery of any defect-free deliverable exceeds the date scheduled. In no event shall the total amount of liquidated damages imposed on Contractor under this section exceed twice the total cost of the Contract. For purposes of this section, a “calendar week” is a period of seven (7) consecutive days beginning with the day immediately following the deliverable due date. Any liquidated damages imposed on the Contractor under this section may be used to offset the cost of the deliverables due under this agreement and may be used to reduce the payment due for any invoice received by ODT subsequent to the default.  Such liquidated damages represent a reasonable and fair estimate of ODT’s anticipated actual damages, are reasonably related to the potential economic loss of ODT, and are not intended as a penalty.

Suspension and Termination.  The State may terminate this Contract in full or in part for cause if the Contractor defaults in meeting its obligations under this Contract and fails to cure its default within the time allowed by this Contract, or if a petition in bankruptcy (or similar proceeding) has been filed by or against the Contractor.  The State also may terminate this Contract if the Contractor violates any law or regulation in doing the Project, or if it appears to the State that the Contractor's performance is substantially endangered through no fault of the State.  In any such case, the termination will be for cause, and the State's rights and remedies will be those identified below for termination for cause.

On written notice, the Contractor will have 30 calendar days to cure any breach of its obligations under this Contract, provided the breach is curable.  If the Contractor fails to cure the breach within 30 calendar days after written notice, or if the breach is not one that is curable, the State will have the right to terminate this Contract immediately on notice to the Contractor.  The State also may terminate this Contract in the case of breaches that are cured within 30 calendar days but are persistent.  "Persistent" in this context means that the State has notified the Contractor in writing of the Contractor's failure to meet any of its obligations three times.  After the third notice, the State may terminate this Contract on written notice to the Contractor without a cure period if the Contractor again fails to meet any obligation.  The three notices do not have to relate to the same obligation or type of failure.  Some provisions of this Contract may provide for a shorter cure period than 30 calendar days or for no cure period at all, and those provisions will prevail over this one.  If a particular section does not state what the cure period will be, this provision will govern.

The State also may terminate this Contract in full or in part for its convenience and without cause or if the Ohio

General Assembly fails to appropriate funds for any part of the Project.  If a third party is providing funding for the

Project, the State also may terminate this Contract should that third party fail to release any Project funds.  The

RFP Documents normally identify any third party source of funds for the Project, but an absence of such in the RFP Documents will not diminish the State’s rights under this section.

The notice of termination, whether for cause or without cause, will be effective as soon as the Contractor receives it.  Upon receipt of the notice of termination, the Contractor must immediately cease all work on the project and take all steps necessary to minimize any costs the Contractor will incur related to this Contract.  The Contractor also must immediately prepare a report and deliver it to the State.  The report must be all-inclusive and must detail the work completed at the date of termination, the percentage of the Project's completion, any costs incurred in doing the Project to that date, and any Deliverables completed or partially completed but not delivered to the State at the time of termination.  The Contractor also must deliver all the completed and partially completed Deliverables to the State with its report.  However, if the State determines that delivery in that manner would not be in its interest, then the State will designate a suitable alternative form of delivery, which the Contractor must honor.

If the State terminates this Contract for cause, the State will be entitled to cover for the Work by using another Contractor on such commercially reasonable terms as the State and the covering contractor may agree.  The Contractor will be liable to the State for all costs related to covering for the Work to the extent that such costs, when combined with payments already made to the Contractor for the Work before termination, exceed the costs that the State would have incurred under this Contract.  The Contractor also will be liable for any other direct damages resulting from its breach of this Contract or other action leading to termination for cause.  If the Contractor fails to deliver Deliverables or provide satisfactory services, the State has the right to withhold any and all payments due to the Contractor without penalty or work stoppage by the Contractor until such failure to perform is cured.

If the termination is for the convenience of the State, the Contractor will be entitled to the Contract price as pro-rated by the State Contract price for deliverables, products or services accepted by the State and not previously paid for provided in that in no event will total payments exceed the amount payable to the Contractor is the Contract had been fully performed.  For items not specifically priced, the State will use fair market value to determine the price owed.  The Contractor will use generally accepted accounting principles or equivalent and sound business practices in determining all costs claimed, agreed to, or determined under this clause.

The State will have the option of suspending this Contract in full or in part rather than terminating the Project, if the State believes that doing so would better serve its interests.  In the event of a suspension for the convenience of the State, the Contractor will be entitled to receive payment for the work performed before the suspension.  In the case of suspension of the Project for cause rather than termination for cause, the Contractor will not be entitled to any compensation for any work performed.  If the State reinstates the Project after suspension for cause, rather than terminating this Contract after the suspension, the Contractor may be entitled to compensation for work performed before the suspension, less any damage to the State resulting from the Contractor’s breach of this Contract or other fault.  Any amount due for work before or after the suspension for cause will be offset by any damage to the State from the default or other event giving rise to the suspension.

In the case of a suspension for the State's convenience, the State will calculate the amount of compensation due to the Contractor for work performed before the suspension in the same manner as provided in this section for termination for the State's convenience.  The Contractor will not be entitled to compensation for any other costs associated with a suspension for the State’s convenience, and the State will make no payment under this provision to the Contractor until the Contractor submits a proper invoice.  If the State decides to allow the work to continue rather than terminating this Contract after the suspension, the State will not be required to make any payment to the Contractor other than those payments specified in this Contract and in accordance with the payment schedule specified in this Contract for properly completed work.

Any notice of suspension, whether with or without cause, will be effective immediately on the Contractor's receipt of the notice.  The Contractor will prepare a report concerning the Project just as is required by this Section in the case of termination.  After suspension of the Project, the Contractor may not perform any work without the consent of the State and may resume work only on written notice from the State to do so.  In any case of suspension, the State retains its right to terminate this Contract rather than to continue the suspension or resume the Project.

The State may not suspend the Project for its convenience more than twice during the term of this Contract, and any suspension for the State’s convenience may not continue for more than 30 calendar days.  If the Contractor does not receive notice to resume or terminate the Project within the 30-day suspension, then this Contract will terminate automatically for the State’s convenience at the end of the 30 calendar day period.

Any default by the Contractor or one of its subcontractors will be treated as a default by the Contractor and all of its subcontractors.  The Contractor will be solely responsible for satisfying any claims of its subcontractors for any suspension or termination and must indemnify the State for any liability to them.  Notwithstanding the foregoing, each subcontractor must hold the State harmless for any damage caused to them from a suspension or termination.  They must look solely to the Contractor for any compensation to which they may be entitled.

Representatives.  The State's representative under this Contract will be the person identified in the RFP

Documents or in a subsequent notice to the Contractor as the “Project Representative.”  The Project Representative will review all reports the Contractor makes in the performance of the Project, will conduct all liaison with the Contractor, and will accept or reject the Deliverables and the completed Project.  The Project Representative may delegate his responsibilities for individual aspects of the Project to one or more managers, who may act as the Project Representative for those individual portions of the Project.

The Contractor’s Implementation Manager under this Contract will be the person identified on the RFP

Documents as the “Implementation Manager."  The Implementation Manager will be the Contractor’s liaison with the State under this Contract. The Implementation Manager also will conduct all Project meetings and prepare and submit to the Project Representative all reports, plans, and other materials that the RFP Documents require from the Contractor.

Either party, upon written notice to the other party, may designate another representative.  However, the Contractor may not replace the Implementation Manager without the approval of the State if that person is identified in the RFP Documents by name or as a key individual on the Project.

Project Responsibilities.  The State will be responsible for providing only those things, if any, expressly identified in the RFP Documents.  If the State has agreed to provide facilities or equipment, the Contractor, by signing this Contract, warrants that the Contractor has either inspected the facilities and equipment or has voluntarily waived an inspection and will work with the equipment and facilities on an “as is” basis.

The Contractor must assume the lead in the areas of management, design, and development of the Project.  The Contractor must coordinate the successful execution of the Project and direct all Project activities on a day-to-day basis, with the advice and consent of the Project Representative.  The Contractor will be responsible for all communications regarding the progress of the Project and will discuss with the Project Representative any issues, recommendations, and decisions related to the Project.

If any part of the Project requires installation on the State's property, the State will provide the Contractor with reasonable access to the installation site for the installation and any site preparation that is needed.  After the installation is complete, the Contractor must complete an installation letter and secure the signature of the Project Representative certifying that installation is complete and the Project, or applicable portion of it, is operational.  The letter must describe the nature, date, and location of the installation, as well as the date the Project Representative certified the installation as complete and operational.

Unless otherwise provided in the RFP Documents, the Contractor is solely responsible for obtaining all official permits, approvals, licenses, certifications, and similar authorizations required by any local, state, or federal agency for the Project and maintaining them throughout the duration of this Contract.

Changes.  The State may make reasonable changes within the general scope of the Project.  The State will do so by issuing a written order under this Contract describing the nature of the change (“Change Order”).  Additionally, if the State provides directions or makes requests of the Contractor without a change order, and the Contractor reasonably believes the directions or requests are outside the specifications for the Project, the Contractor may request a Change Order from the State.  The parties will handle such changes as follows: The Contractor will provide pricing to the State.  The State will execute a Change Order once it and the Contractor have agreed on the description of and specifications for the change, as well as any equitable adjustments that need to be made in the Contractor's Fee or the performance schedule for the work.  Then within five business days after receiving the Change Order, the Contractor must sign it to signify agreement with it.

If a change causes an increase in the cost of, or the time required for, the performance of the Project, the Contractor must notify the State in writing and request an equitable adjustment in its Fee, the delivery schedule, or both before the Contractor signs the Change Order.  If the Contractor claims an adjustment under this section in connection with a change to the Project not described in a written Change Order, the Contractor must notify the State in writing of the claim within five business days after the Contractor is notified of the change and before work on the change begins.  Otherwise, the Contractor will have waived the claim.  In no event will the State be responsible for any increase in the Fee or revision in any delivery schedule unless the State expressly ordered the relevant change in writing and the Contractor has complied with the requirements of this section.  Provided the State has complied with the procedure for Change Orders in this section, nothing in this clause will excuse the Contractor from proceeding with performance of the Project, as changed.

Where an equitable adjustment to the Contractor’s Fee is appropriate, the State and the Contractor may agree upon such an adjustment.  If the State and the Contractor are unable to agree, either party may submit the dispute to the senior management of the Contractor and the senior management of the State’s Department of Administrative Services for resolution.  If within 30 calendar days following referral to senior management, the claim or dispute has not been resolved, the Contractor must submit its actual costs for materials needed for the change (or estimated amount if the precise amount of materials cannot be determined) and an estimate of the hours of labor required to do the work under the Change Order.  The Contractor must break down the hours of labor by employee position, and provide the actual hourly pay rate for each employee involved in the change.  The total amount of the equitable adjustment for the Change Order then will be made based on the actual cost of materials (or estimated materials) and actual rate for each person doing the labor (based on the estimated hours of work required to do the change).  Labor rates will be increased by 25% to cover benefits and taxes.  The equitable adjustment for the Change Order then will be set based on this amount, plus 15% to cover overhead and profit.  This amount will be the not-to-exceed amount of the Change Order.  If the change involves removing a requirement from the Project or replacing one part of the Project with the change, the State will get a credit for the work no longer required under the original scope of the Project.  The credit will be calculated in the same manner as the Contractor's Fee for the change, and the not-to-exceed amount will be reduced by this credit.

The Contractor is responsible for coordinating changes with its subcontractors and adjusting their compensation and performance schedule.  The State will not pay any subcontractor for the Change Order.  If a subcontractor will perform any work under a Change Order, that work must be included in the Contractor's not-to-exceed amount and calculated in the same manner as the Contractor's equitable adjustment for the portion of the work the Contractor will perform.  The Contractor will not receive an overhead percentage for any work a subcontractor will do under a Change Order.

If the RFP Documents provide for the retainage of a portion of the Contractor’s Fee, all equitable adjustments for Change Orders also will be subject to the same retainage, which the State will pay only on completion and acceptance of the Project, as provided in the RFP Documents.

Excusable Delay.  Neither party will be liable for any delay in its performance that arises from causes beyond its control and without its negligence or fault.  The delayed party must notify the other promptly of any material delay in performance and must specify in writing the proposed revised performance date as soon as practicable after notice of delay.  In the event of any such excusable delay, the date of performance or of delivery will be extended for a period equal to the time lost by reason of the excusable delay.  The delayed party also must describe the cause of the delay and what steps it is taking to remove the cause.  The delayed party may not rely on a claim of excusable delay to avoid liability for a delay if the delayed party has not taken commercially reasonable steps to mitigate or avoid the delay.  Things that are controllable by the Contractor's subcontractors will be considered controllable by the Contractor, except for third-party manufacturers supplying commercial items and over whom the Contractor has no legal control.

Independent Contractor Acknowledgement.  It is fully understood and agreed that Contractor is an independent contractor and is not an agent, servant, or employee of the State of Ohio or the Ohio Department of Administrative Services.  Contractor declares that it is engaged as an independent business and has complied with all applicable federal, state, and local laws regarding business permits and licenses of any kind, including but not limited to any insurance coverage, workers’ compensation, or unemployment compensation that is required in the normal course of business and will assume all responsibility for any federal, state, municipal or other tax liabilities.  Additionally, Contractor understands that as an independent contractor, it is not a public employee and is not entitled to contributions from DAS to any public employee retirement system.

Contractor acknowledges and agrees any individual providing personal services under this agreement is not a public employee for purposes of Chapter 145 of the Ohio Revised Code.  Unless Contractor is a “business entity” as that term is defined in ORC. 145.037 (“an entity with five or more employees that is a corporation, association, firm, limited liability company, partnership, sole proprietorship, or other entity engaged in business”) Contractor shall have any individual performing services under this agreement complete and submit to the ordering agency the Independent Contractor/Worker Acknowledgement found at the following link:

https://www.opers.org/forms-archive/PEDACKN.pdf.

Contractor’s failure to complete and submit the Independent/Worker Acknowledgement prior to commencement of the work, service or deliverable, provided under this agreement, shall serve as Contractor’s certification that contractor is a “Business entity” as the term is defined in ORC Section 145.037.

Ohio MBE Certification. The MBE must maintain their certification throughout the term of the Contract, including any renewals.  Failure to maintain such certification will be considered a breach of the Contract.

Publicity. The Contractor may not advertise or publicize that it is doing business with the State or use this Contract or the Contractor’s relationship with the State as a marketing or sales tool, unless the State agrees otherwise in writing.

# PART THREE:  OWNERSHIP AND HANDLING OF INTELLECTUAL PROPERTY AND CONFIDENTIAL INFORMATION

Confidentiality.  The State may disclose to the Contractor written material or oral or other information that the State treats as confidential ("Confidential Information"). Title to the Confidential Information and all related materials and documentation the State delivers to the Contractor will remain with the State.  The Contractor must treat such Confidential Information as secret, if it is so marked, otherwise identified as such, or when, by its very nature, it deals with matters that, if generally known, would be damaging to the best interest of the public, other contractors, potential contractors with the State, or individuals or organizations about whom the State keeps information.  By way of example, information must be treated as confidential if it includes any proprietary documentation, materials, flow charts, codes, software, computer instructions, techniques, models, information, diagrams, know-how, trade secrets, data, business records, or marketing information.  By way of further example, the Contractor also must treat as confidential materials such as police and investigative records, files containing personal information about individuals or employees of the State, such as personnel records, tax records, and so on, court and administrative records related to pending actions, any material to which an attorney-client, physician-patient, or similar privilege may apply, and any documents or records excluded by Ohio law from public records disclosure requirements.

The Contractor may not disclose any Confidential Information to third parties and must use it solely to do the Project.  The Contractor must restrict circulation of Confidential Information within its organization and then only to people in the Contractor's organization that have a need to know the Confidential Information to do the Project.  The Contractor will be liable for the disclosure of such information, whether the disclosure is intentional, negligent, or accidental, unless otherwise provided below.

The Contractor will not incorporate any portion of any Confidential Information into any work or product, other than a Deliverable, and will have no proprietary interest in any of the Confidential Information.  Furthermore, the Contractor must cause all of its Personnel who have access to any Confidential Information to execute a confidentiality agreement incorporating the obligations in this section.

The Contractor's obligation to maintain the confidentiality of the Confidential Information will not apply where such:

(1) was already in the Contractor's possession before disclosure by the State, and such was received by the Contractor without obligation of confidence; (2) is independently developed by the Contractor; (3) except as provided in the next paragraph, is or becomes publicly available without breach of this Contract; (4) is rightfully received by the Contractor from a third party without an obligation of confidence; (5) is disclosed by the Contractor with the written consent of the State; or (6) is released in accordance with a valid order of a court or governmental agency, provided that the Contractor (a) notifies the State of such order immediately upon receipt of the order and (b) makes a reasonable effort to obtain a protective order from the issuing court or agency limiting disclosure and use of the Confidential Information solely for the purposes intended to be served by the original order of production.  The Contractor must return all originals of any Confidential Information and destroy any copies it has made on termination or expiration of this Contract.

Information that may be available publicly through other sources about people that is personal in nature, such as medical records, addresses, phone numbers, social security numbers, and similar things are nevertheless sensitive in nature and may not be disclosed or used in any manner except as expressly authorized in this Contract.  Therefore, item (3) in the preceding paragraph does not apply, and the Contractor must treat such information as Confidential Information whether it is available elsewhere or not.

The Contractor may disclose Confidential Information to its subcontractors on a need-to-know basis, but the Contractor first must obligate them to the requirements of this section.

Confidentiality Agreements.  When the Contractor performs services under this Contract that require the Contractor’s and its subcontractors’ personnel to access facilities, data, or systems that the State in its sole discretion deems sensitive, the State may require the Contractor’s and its subcontractors’ personnel with such access to sign an individual confidential agreement and policy acknowledgements, and have a background check performed before accessing those facilities, data, or systems.  Each State agency, board, and commission may require a different confidentiality agreement or acknowledgement, and the Contractor’s and its subcontractors’ personnel may be required to sign a different confidentiality agreement or acknowledgement for each agency.  The Contractor must immediately replace any of its or its subcontractors’ personnel who refuse to sign a required confidentiality agreement or acknowledgment or have a background check performed.

Ownership of Deliverables.  The State owns all Deliverables that the Contractor produces under this Contract, including any software modifications, and documentation, with all rights, title, and interest in all intellectual property that come into existence through the Contractor’s custom work being assigned to the State.  Additionally, the Contractor waives any author rights and similar retained interests in custom-developed material.  The Contractor must provide the State with all assistance reasonably needed to vest such rights of ownership in the State.  The Contractor will retain ownership of all tools, methods, techniques, standards, and other development procedures, as well as generic and preexisting shells, subroutines, and similar material incorporated into any custom Deliverable ("Pre-existing Materials"), if the Contractor provides the non-exclusive license described in the next paragraph.

The Contractor may grant the State a worldwide, non-exclusive, royalty-free, perpetual license to use, modify, and distribute all Pre-existing Materials that are incorporated into any custom-developed Deliverable rather than grant the State ownership of the Pre-existing Materials.  The State may distribute such Pre-existing materials to third parties only to the extent required by governmental funding mandates.  The Contractor may not include in any custom Deliverable any intellectual property unless such has been created under this Contract or qualifies as Preexisting Material.  If the Contractor wants to incorporate any Pre-existing Materials into a custom Deliverable, the Contractor must first disclose that desire to the State in writing and seek the State's approval for doing so in advance.  The State will not be obligated to provide that approval, unless the Contractor disclosed its intention to do so in the RFP Documents.  On the Contractor’s request, the State will incorporate into any copies of a custom Deliverable any proprietary notice that the Contractor included with the original copy, if that notice is reasonably necessary to protect the Contractor’s interest in any Pre-existing Materials contained in the custom Deliverable.

Subject to the limitations and obligations of the State with respect to Pre-existing Materials, the State may make all custom Deliverables available to the general public without any proprietary notices of any kind.

For Deliverables that include custom materials such as software, scripts, or similar computer instructions developed for the State, the State is entitled to the source material.  Scripts and similar functionality may not be locked or otherwise protected from access by the State, unless the State has any passwords or other tools necessary to access the material.  Source material must include annotations or comments according to industry standards.  Further, the State is entitled to any working papers the Contractor has developed during the performance of the Project that would reasonably assist the State in using the Deliverables that include source materials or that would help the State protect its interests in the Deliverable or update, modify, or otherwise maintain the Deliverable.  This also includes all design and architectural materials, such as schemas.

The Contractor may use Confidential Information only as necessary for Contractor’s performance under or pursuant to rights granted in this Agreement and for no other purpose.  The Contractor’s limited right to use Confidential Information expires upon expiration or termination of this Agreement for any reason.  The

Contractor’s obligations of confidentiality and non-disclosure survive termination or expiration for any reason of this Agreement.

License in Commercial Material.  As used in this section, "Commercial Material" means anything that the Contractor or a third party has developed at private expense, is commercially available in the marketplace, subject to intellectual property rights, and readily copied through duplication on magnetic media, paper, or other media.  Examples include written reports, books, pictures, videos, movies, computer programs, and computer source code and documentation.  It does not include Key Commercial Software that will be governed by Attachment Ten, Master Contract, but does include other Commercial Software.

Any Commercial Material that the Contractor intends to deliver as a Deliverable must have the scope of the license granted in such material disclosed in the RFP Documents or as an attachment referenced in the RFP Documents, if that scope of license is different from the scope of license contained in this section for Commercial Materials.

Except for Commercial Material that is software (“Commercial Software”), if the Commercial Material is copyrighted and published material, then the State will have the rights permitted under the federal copyright laws for each copy of the Commercial Material delivered to it by the Contractor.

Except for Commercial Software, if the Commercial Material is patented, then the State will have the rights permitted under the federal patent laws for each copy of the Commercial Material delivered to it by the Contractor.

Except for Commercial Software, if the Commercial Material consists of trade secrets, then the State will treat the material as confidential. In this regard, the State will assume all obligations with respect to the Commercial Material that the Contractor assumes under the Confidentiality section of this Contract with respect to the State’s Confidential Information.  Otherwise, the State will have the same rights and duties permitted under the federal copyright laws for each copy of the Commercial Material delivered to it by the Contractor, whether or not the material is copyrighted when delivered to the State.

For Commercial Software, the State will have the rights in items (1) through (6) of this section with respect to the software.  The State will not use any Commercial Software except as provided in the six items below or as expressly stated otherwise in this Contract. The Commercial Software may be:

- Used or copied for use in or with the computer or computers for which it was acquired, including use at any State installation to which such computer or computers may be transferred;

- Used or copied for use in or with a backup computer for disaster recovery and disaster recovery testing purposes or if any computer for which it was acquired is inoperative;

- Reproduced for safekeeping (archives) or backup purposes;

- Modified, adapted, or combined with other computer software, but the modified, combined, or adapted portions of the derivative software incorporating any of the Commercial Software will be subject to same restrictions set forth in this Contract;

- Disclosed to and reproduced for use on behalf of the State by support service contractors or their subcontractors, subject to the same restrictions set forth in this Contract; and

- Used or copied for use in or transferred to a replacement computer.

Commercial Software delivered under this Contract is licensed to the State without disclosure restrictions unless it is clearly marked as confidential or secret.  The State will treat any Commercial Software that is marked as confidential or secret as Confidential Information to the extent that such is actually the case.

Key Commercial Software will be covered by a separate Master Contract for Software Licensing, in the form of

Attachment Ten.  When such a Master Contract is executed, it will be a separate agreement and not part of this

Contract, though the Contractor remains responsible for ensuring that the completed Project, including any Key Commercial Software, meets the requirements of this Contract and performs according to the RFP Documents’ requirements.

# PART FOUR:  REPRESENTATIONS, WARRANTIES, AND LIABILITIES

General Warranties.  The Contractor warrants that the recommendations, guidance, and performance of the Contractor under this Contract will: (1) be in accordance with sound professional standards and the requirements of this Contract and without any material defects; and (2) unless otherwise provided in the RFP Documents, be the work solely of the Contractor.  The Contractor also warrants that: (1) no Deliverable will infringe on the intellectual property rights of any third party; and (2) the Contractor's work and the Deliverables resulting from that work will be merchantable and fit for the particular purposes described in the RFP Documents.

Additionally, with respect to the Contractor's activities under this Contract, the Contractor warrants that: (1) the Contractor has the right to enter into this Contract; (2) the Contractor has not entered into any other contracts or employment relationships that restrict the Contractor's ability to perform the contemplated services; (3)  the Contractor will observe and abide by all applicable laws and regulations, including those of the State regarding conduct on any premises under the State's control and security for the State’s data, systems, and networks; (4) the Contractor has good and marketable title to any goods delivered under this Contract and in which title passes to the State; (5) the Contractor has the right and ability to grant the license granted in any Deliverable in which title does not pass to the State; (6) the Contractor is not subject to any unresolved findings of the Auditor of State under Revised Code Section 9.24 and will not become subject to an unresolved finding that prevents the extension or renewal of this Contract; and (7) the Contractor and any personnel provided under this contract are current with all of its state taxes, including its income tax and school district employer withholding tax responsibilities.

The warranties regarding material defects, merchantability, and fitness are one-year warranties.  All other warranties will be continuing warranties.  If any portion of the Project fails to comply with these warranties, and the Contractor is so notified in writing, the Contractor must correct such failure with all due speed or must refund the amount of the compensation paid for such portion of the Project.  The Contractor also must indemnify the State for any direct damages and claims by third parties based on a breach of these warranties.   This obligation of indemnification will not apply where the State has modified or misused the Deliverable and the claim is based on the modification or misuse.  The State will give the Contractor notice of any such claim as soon as reasonably practicable.  If a successful claim of infringement is made, or if the Contractor reasonably believes that an infringement claim that is pending may actually succeed, the Contractor must do one of the following things:  (1) modify the Deliverable so that it is no longer infringing; (2) replace the Deliverable with an equivalent or better item; (3) acquire the right for the State to use the infringing Deliverable as it was intended for the State to use under this Contract; or (4) remove the Deliverable and refund the amount the State paid for the Deliverable and the amount of any other Deliverable or item that requires the availability of the infringing Deliverable for it to be useful to the State.

Software Warranty.  If this Contract involves software as a Deliverable, then, on acceptance and for 12 months after the date of acceptance of the completed project, the Contractor warrants as to all software developed under this Contract that: (a) the software will operate on the computer(s) for which the software is intended in the manner described in the relevant software documentation, the Contractor's Proposal, and the RFP Documents; (b) the software will be free of any material defects; (c) the Contractor will deliver and maintain relevant and complete software documentation, commentary, and source code; and (d) the source code language used to code the software is readily available in the commercial market, widely used and accepted for the type of programming involved, and support programming in the language is reasonably available in the open market; and (e) the software and all maintenance will be provided in a professional, timely, and efficient manner.  If the project is terminated prior to completion the warranty will begin at the termination date.

For Commercial Software licensed from a third party that is incorporated into a Deliverable, and for which the State has not approved a separate license agreement governing that Commercial Software’s warranties as part of the RFP process, the Contractor represents and warrants that it has done one of the following things: (a) obtained the right from the third-party licensor to commit to the warranties and maintenance obligations in this Section; (b) obtained a binding commitment from the licensor to make those warranties and maintenance obligations directly to the State; or (c) fully disclosed in the RFP Documents any discrepancies between the requirements of this section and the commitment the third-party licensor has made.

In addition, for Commercial Software that is incorporated into a Deliverable, the Contractor will: (a) maintain or cause the third-party licensor to maintain the Commercial Software so that it operates in the manner described in the RFP Documents (or any attachment referenced in the RFP Documents) and relevant Commercial Software documentation; (b) supply technical bulletins and updated user guides; (c) supply the State with updates, improvements, enhancements, and modifications to the Commercial Software and documentation and, if available, the commentary and the source code; (d) correct or replace the Commercial Software and/or remedy any material programming error that is attributable to the Contractor or the third-party licensee; (e) maintain or cause the third-party licensor to maintain the Commercial Software and documentation to reflect changes in the subject matter the Commercial Software deals with; (f) maintain or obtain a commitment from the third-party licensor to maintain the Commercial Software so that it will properly operate in conjunction with changes in the operating environment in which it is designed to operate.

For purposes of the warranties and the delivery requirements in this Contract, software documentation means well written, readily understood, clear, and concise instructions for the software's users as well as a system administrator.  The software documentation will provide the users of the software with meaningful instructions on how to take full advantage of all of the capabilities designed for end users.  It also means installation and system administration documentation for a system administrator to allow proper control, configuration, and management of the software.  Source code means the uncompiled operating instructions for the software.  However, the Contractor will not be obligated to provide source code for Commercial Software unless it is readily available from the licensor.  The source code must be provided in the language in which it was written and will include commentary that will allow a competent programmer proficient in the source language to readily interpret the source code and understand the purpose of all routines and subroutines contained within the source code.

GENERAL EXCLUSION OF WARRANTIES.  THE CONTRACTOR MAKES NO WARRANTIES, EXPRESS OR IMPLIED, OTHER THAN THOSE EXPRESS WARRANTIES CONTAINED IN THIS CONTRACT.

Indemnity for Property Damage and Bodily Injury.  The Contractor must indemnify the State for all liability and expense resulting from bodily injury to any person (including injury resulting in death) and damage to tangible or real property arising out of the performance of this Contract, provided that such bodily injury or property damage is due to the negligence or other tortious conduct of the Contractor, its employees, agents, or subcontractors.  The Contractor will not be responsible for any damages or liability to the extent caused by the negligence or willful misconduct of the State, its employees, other contractors, or agents.

Limitation of Liability.  Neither party will be liable for any indirect, incidental, or consequential loss or damage of the other party, including but not limited to lost profits, even if the parties have been advised, knew, or should have known of the possibility of such damages.  Additionally, neither party will be liable to the other for direct or other damages in excess of two times the Not-To-Exceed Fixed Price of this Contract.  The limitations in this paragraph do not apply to any obligation of the Contractor to indemnify the State against claims made against it or for damages to the State caused by the Contractor’s negligence or other tortious conduct.

# PART FIVE:  ACCEPTANCE AND MAINTENANCE

Standards of Performance and Acceptance.  There will be a period for performance testing of the completed Project.  During the performance period, the State, with the assistance of the Contractor, will perform acceptance testing.  The performance period will last up to 90 calendar days, during which time the Project must meet the standard of performance required by the RFP Documents for 30 consecutive calendar days.  The performance criteria in the RFP Documents will be supplemented with the relevant user manuals, technical materials, and related writings, to the extent that the specifications in those writings supplement and refine rather than contradict the performance criteria in the RFP Documents.  Acceptance of the Project depends on a successful completion of the performance period defined in this section and the RFP Documents.  This section applies to the Project, and any part of it, as well as replacements or substitutes for the Project after completion of a successful performance period.

If the Project does not meet the standard of performance during the initial performance period, the State will give the Contractor details about the problems in a timely manner and in a useful and relevant form.  Until the Contractor demonstrably corrects all outstanding problems, the second performance period will not start, and the State will not accept the Project (or part thereof).  The second performance test will continue on a day-by-day basis until the standard of performance is met for a total of 30 consecutive calendar days or until the 90-day performance period has ended without meeting the standard of performance.

If the Project fails to meet the standard of performance after 90 calendar days from the start of the second performance period, the Contractor will be in default and will not have a cure period.  In addition to all other remedies the State may have under this Contract, the State may request a correction or replacement of the relevant portion of the Project.

The Project may have components that can be tested for acceptance individually.  If that is so, there may be acceptance criteria listed on the RFP Documents for each part of the Project that will be independently tested and accepted.  However, unless the RFP Documents expressly provide otherwise, the failure of any independently tested component to meet its acceptance criteria will give the State the right to reject the entire Project.  Alternatively, if the State determines that it is in the State's interest to reject only the part of the Project that was independently and unsuccessfully tested, it may do so.  If the State chooses this option, the State will be entitled to a refund or credit toward the Contractor's Fee equal to the cost of acquiring a replacement for the rejected component.

The acceptable level of performance for the Project will be defined as 30 consecutive calendar days free of any severity 1, 2, 3, 4, and 5 defects.  (See Supplement 1 for definitions.)

The Project will not be accepted until the performance period is complete.

Should it be necessary, the State may delay the start of the performance period, but the delay will not exceed 30 consecutive calendar days after the scheduled date for implementation of the Project.  Such a delay will not be considered a suspension of work under the Suspension and Termination section of this Contract.

Passage of Title.  Title to any Deliverable will pass to the State only on acceptance of the Deliverable.  All risk of loss, regardless of the cause, will remain with the Contractor until title to the Deliverable passes to the State.

Software Maintenance.  If this Contract involves software as a Deliverable, then, during the warranty period, as well as any optional maintenance periods that the State exercises, the Contractor must correct any material programming errors that are attributable to the Contractor within a reasonable period of time.  However, the State must notify the Contractor, either orally or in writing, of a problem with the software and provide sufficient information for the Contractor to identify the problem.

The Contractor's response to a programming error will depend upon the severity of the problem.  For programming errors that slow the processing of data by a small degree, render minor and non-mandatory functions of the System inoperable or unstable, or require users or administrators to employ workarounds to fully use the software, Contractor will respond to the request for resolution within four business hours. Furthermore, the Contractor must begin working on a proper solution for the problem within one business day, dedicating the resources required to fix the problem.  For any defects with more significant consequences, including those that render key functions of the system inoperable or significantly slow processing of data, the Contractor will respond within two business hours of notice. The Contractor also must begin working on a proper solution for the problem immediately after responding and, if requested, provide on-site assistance and dedicate all available resources to resolving the problem.

For software classified as Commercial Software in the Ownership of Deliverables section and for which the State has not signed a separate license agreement, the Contractor must acquire for the State the right to maintenance for one year.  That maintenance must be the third-party licensor's standard maintenance program, but at a minimum, that maintenance program must include all, updates, patches, and fixes to the software.  It also must include a commitment to keep the software current with the operating environment in which it is designed to function (and, if applicable, the subject matter covered by the software) and to correct material defects in the software in a timely fashion.  Additionally, the Contractor must obtain a commitment from the licensor to make maintenance available for the product for at least five years after the first year of maintenance.  The Contractor also must obtain a commitment from the licensor to limit increases in the annual Fee for maintenance to no more than 7% annually.  If the licensor is unable to provide maintenance during that five-year period, then the licensor must be committed to doing one of the following two things:  (a) give the State a pro rata refund of the license fee based on a five-year useful life; or (b) release the source code for the software (except third party software) to the State for use by the State solely for the purpose of maintaining the copy(ies) of the software for which the State has a proper license.  For purposes of receiving the source code, the State agrees to treat it as confidential and to be obligated to the requirements under the Confidentiality section of this Contract with respect to the source code.  That is, with respect to the source code that the State gets under this section, the State will do all the things that the Confidentiality section requires the Contractor to do in handling the State's Confidential Information.

Principal Period of Maintenance (General).  This section applies if software or Equipment will be a Deliverable under this Contract.

The Contractor must make maintenance available twelve working hours per weekday, between 7:00 a.m. and 7:00 p.m. (Columbus, Ohio local time).  Travel time and expenses related to remedial and preventive maintenance will not be considered billable but will be included in the Contractor's firm, fixed Fee for the Project during the warranty period and a part of the annual maintenance Fee during later annual maintenance periods.

Maintenance Access (General).  This section applies if software or Equipment will be a Deliverable under this Contract.

The Contractor must keep the Project in good operating condition during the warranty period and any annual maintenance period during which the State contracts for continued maintenance.  The State will provide the Contractor with reasonable access to the Project to perform maintenance.  All maintenance that requires the Project to be inoperable must be performed outside the State's customary working hours, except when the Project is already inoperable.  Preventive or scheduled maintenance will be performed at mutually agreeable times, within the parameters of the manufacturer's published schedule.

Key Maintenance Personnel (General).  This section applies if software or Equipment will be a Deliverable under this Contract.

The Contractor must identify all key people responsible for providing maintenance on the Project, furnish the

State with a means of identifying these people, furnish the State with their credentials, and notify the State at least 30 calendar days in advance of any reductions in staffing levels of key people at the office serving the State.

# PART SIX:  CONSTRUCTION

Entire Document.  This Contract is the entire agreement between the parties with respect to its subject matter and supersedes any previous agreements, whether oral or written.

Binding Effect.  This Contract will be binding upon and inure to the benefit of the respective successors and assigns of the State and the Contractor.

Amendments – Waiver.  No change to any provision of this Contract will be effective unless it is in writing and signed by both parties.  The failure of either party at any time to demand strict performance by the other party of any of the terms of this Contract will not be a waiver of those terms.  Waivers must be in writing to be effective, and either party may at any later time demand strict performance.

Severability.  If any provision of this Contract is held by a court of competent jurisdiction to be contrary to law, the remaining provisions of this Contract will remain in full force and effect to the extent that such does not create an absurdity.

Construction.  This Contract will be construed in accordance with the plain meaning of its language and neither for nor against the drafting party.

Headings.  The headings used herein are for the sole sake of convenience and may not be used to interpret any section.

Notices.  For any notice under this Contract to be effective, it must be made in writing and sent to the address of the appropriate contact provided elsewhere in the Contract, unless such party has notified the other party, in accordance with the provisions of this section, of a new mailing address.  This notice requirement will not apply to any notices that this Contract expressly authorized to be made orally.

Continuing Obligations.  The terms of this Contract will survive the termination or expiration of the time for completion of Project and the time for meeting any final payment of compensation, except where such creates an absurdity.

Time.  Unless otherwise expressly provided, any reference in this document to a number of days for an action or event to occur means calendar days, and any reference to a time of the day, such as 5:00 p.m., is a reference to the local time in Columbus, Ohio.

Time is of the Essence.  Contractor hereby acknowledges that time is of the essence for performance of this Contract unless, otherwise agreed to in writing by the parties.

# PART SEVEN:  LAW AND COURTS

Compliance with Law.  The Contractor must comply with all applicable federal, state, and local laws while performing under this Contract.

Drug-Free Workplace.  The Contractor must comply with all applicable state and federal laws regarding keeping a drug-free workplace.  The Contractor must make a good faith effort to ensure that all the Contractor’s Personnel, while working on state property, will not have or be under the influence of illegal drugs or alcohol or abuse prescription drugs in any way.

Conflicts of Interest and Ethics Compliance Certification.  None of the Contractor’s Personnel may voluntarily acquire any personal interest that conflicts with their responsibilities under this Contract.  Additionally, the Contractor may not knowingly permit any public official or public employee who has any responsibilities related to this Contract or the Project to acquire an interest in anything or any entity under the Contractor’s control, if such an interest would conflict with that official’s or employee’s duties.  The Contractor must disclose to the State knowledge of any such person who acquires an incompatible or conflicting personal interest related to this Contract.  The Contractor also must take steps to ensure that such a person does not participate in any action affecting the work under this Contract.  However, this will not apply when the State has determined, in light of the personal interest disclosed, that person's participation in any such action would not be contrary to the public interest.

Ohio Ethics Law and Limits on Political Contributions.  The Contractor certifies that it is currently in compliance and will continue to adhere to the requirements of the Ohio ethics laws.  The Contractor also certifies that all applicable parties listed in Ohio Revised Code Section 3517.13 are in full compliance with Ohio Revised Code Section 3517.13.

Unresolved Finding for Recovery. If the Contractor was subject to an unresolved finding of the Auditor of State under Revised Code Section 9.24 on the date the parties sign this Contract, the Contract is void.   Further, if the Contractor is subject to an unresolved finding of the Auditor of State under Revised Code Section 9.24 on any date on which the parties renew or extend this Contract, the renewal or extension will be void.

Equal Employment Opportunity.  The Contractor will comply with all state and federal laws regarding equal employment opportunity and fair labor and employment practices, including Ohio Revised Code Section 125.111 and all related Executive Orders.

Before a contract can be awarded or renewed, an Affirmative Action Program Verification Form must be submitted to the Department of Administrative Services Equal Opportunity Division to comply with the affirmative action requirements. Affirmative Action Verification Forms and approved Affirmative Action Plans can be found by going to the Ohio Business Gateway at:

http://business.ohio.gov/efiling/.

Use of MBE and EDGE Vendors.  The State encourages Contractor to purchase goods and services from Minority Business Enterprises (MBE) and Encouraging Diversity, Growth, and Equity (EDGE) vendors.

Security & Safety Rules.  When using or possessing State data or accessing State networks and systems, the Contractor must comply with all applicable State rules, policies, and regulations regarding data security and integrity.  And when on any property owned or controlled by the State, the Contractor must comply with all security and safety rules, regulations, and policies applicable to people on those premises.

Governing the Expenditure of Public Funds on Offshore Services (EO 2011-12K).  The Service Provider affirms it has read and understands Executive Order 2011-12K and will abide by those requirements in the performance of this Agreement.  Notwithstanding any other terms of this Agreement, the State reserves the right to recover any funds paid for Services the Service Provider performs outside of the United States for which it did not receive a waiver.  The State does not waive any other rights or remedies provided the State in this Agreement.

The Service Provider agrees to complete the attached Executive Order 2011-12K Affirmation and Disclosure Form, which is incorporated and becomes a part of this Agreement.

Injunctive Relief.  Nothing in this Contract is intended to limit the State's right to injunctive relief, if such is necessary to protect its interests or to keep it whole.

Assignment.  The Contractor may not assign this Contract or any of its rights or obligations under this Contract without the prior, written consent of the State.  The State is not obligated to provide its consent to any proposed assignment.

Governing Law.  This Contract will be governed by the laws of Ohio, and venue for any disputes will lie exclusively with the appropriate court in Franklin County, Ohio.

Registration with the Secretary of State.  By providing a Charter Number and signature within the Certification Offer Letter, the Contractor attests that the Contractor is:

- An Ohio corporation that is properly registered with the Ohio Secretary of State; or

- A foreign corporation, not incorporated under the laws of the state of Ohio, but is registered with the Ohio Secretary of State pursuant to Ohio Revised Code Sections 1703.01 to 1703.31, as applicable.

- Any foreign corporation required to be licensed under O.R.C. § 1703.01-1703.31, which transacts business in the state of Ohio, without being so licensed, or when its license has expired or been canceled, shall forfeit not less than $250.00 nor more than ten thousand dollars.  No officer of a foreign corporation (http://codes.ohio.gov/orc/1703.01) shall transact business in the state of Ohio, if such corporation is required by O.R.C. § 1703.01-1803.31 to procure and maintain a license, but has not done so. Whoever violates this is guilty of a misdemeanor of the forth degree. Questions regarding registration should be directed to (614) 466-3910, or visit: http://www.sos.state.oh.us.

ATTACHMENT FIVE – Sample Contract

A CONTRACT BETWEEN

THE OHIO DEPARTMENT OF ADMINISTRATIVE SERVICES

ON BEHALF OF THE

OHIO DEPARTMENT OF TAXATION

AND

______________________________________________

(CONTRACTOR)

THIS CONTRACT, which results from RFP 0A1175, entitled Office Field Audit Support Tool, is between the State of Ohio, through the Department of Administrative Services, on behalf of the Ohio Department of Taxation and     (the "Contractor").

The Contract is the result of agreed upon changes to the RFP its attachments and supplements including any written amendments to the RFP, any materials incorporated by reference in the RFP, the Contractor's Proposal, and written, authorized amendments and clarifications to the Contractor's Proposal.  It also includes any purchase orders and change orders issued under the Contract.

This Contract consists of:

- This one page signature page;

- The attached amended and clarified version of Contractor’s Response to Request for Proposal for 0A1175 State of Ohio: Department of Taxation – Office Field Audit Support Tool (OFAST) (“Contractor’s Response”) dated ___________, 2016.  Contractor’s Response includes Attachment Four: General Terms and Conditions and all other Attachments, Supplements and materials included in Contractor’s Response; and

- The attached Cost Proposal dated ____________, 2016.

Change orders and amendments issued after the Contract is signed may expressly change the provisions of the Contract.  If so, the change orders and amendments will apply in accordance with their respective terms.

The term of the Contract will be from the award date until the Work is completed to the satisfaction of the State and the Contractor is paid or June 30, 2017, whichever is sooner.  The State may renew this Contract for up to three (3) additional two-year terms, subject to and contingent on the discretionary decision of the Ohio General Assembly to appropriate funds for this Contract in each new biennium, for a possible maximum contract term expiring June 30, 2023.  Any such renewal of all or part of the Contract also is subject to the satisfactory performance of the Contractor and the needs of the Department of Administrative Services.

This Contract has an effective date of the later of ___________, 2016, or the occurrence of all conditions precedent specified in the General Terms and Conditions.

TO SHOW THEIR AGREEMENT, the parties have executed this Contract as of the dates below.

CONTRACTOR  	STATE OF OHIO

DEPARTMENT OF ADMINISTRATIVE SERVICES

SAMPLE – DO NOT FILL OUT 	____________________________________

By: 	By: DAS Director

Title: _____________________________ 	Title: Director

Date: _____________________________ 	Date: ________________________________

ATTACHMENT SIX

OFFEROR CERTIFICATION FORM

- The offeror is not currently subject to an “unresolved” finding for recovery under Revised Code Section 9.24, and the offeror will notify the Procurement Representative any time it becomes subject to such a finding before the award of a Contract arising out of this RFP.

- The offeror certifies that it will not and will not allow others to perform work for the State of Ohio outside the geographic limitations contained in Attachment Two or take data that belongs to the State of Ohio outside the geographic limitations contained in Attachment Two without express written authorization from the State.

- The offeror certifies that its responses to the following statements are true and accurate.  The offeror’s answers apply to the last seven years. Please indicate yes or no in each column.

| Yes/No | Description |
| --- | --- |
|  | The offeror has had a contract terminated for default or cause. |
|  | The offeror has been assessed any penalties in excess of $10,000.00, including liquidated damages, under any of its existing or past contracts with any organization (including any governmental entity). |
|  | The offeror was the subject of any governmental action limiting the right of the offeror to do business with that entity or any other governmental entity. |
|  | Trading in the stock of the company has ever been suspended with the date(s) and explanation(s). |
|  | The offeror, any officer of the offeror, or any owner of a 20% interest or greater in the offeror has filed for bankruptcy, reorganization, a debt arrangement, moratorium, or any proceeding under any bankruptcy or insolvency law, or any dissolution or liquidation proceeding. |
|  | The offeror, any officer of the offeror, or any owner with a 20% interest or greater in the offeror has been convicted of a felony or is currently under indictment on any felony charge. |

If the answer to any item above is affirmative, the offeror must provide complete details about the matter. While an affirmative answer to any of these items will not automatically disqualify an offeror from consideration, at the sole discretion of the State, such an answer and a review of the background details may result in a rejection of the Proposal. The State will make this decision based on its determination of the seriousness of the matter, the matter’s possible impact on the offeror’s performance under the Contract, and the best interest of the State.

- The offeror certifies that neither it nor any of its people that may work on or benefit from the Contract through the offeror has a possible conflict of interest (e.g., employed by the State of Ohio, etc.) other than the conflicts identified immediately below:

Potential Conflicts (by person or entity affected)

(Attach an additional sheet if more space is need.)

The State may reject a Proposal in which an actual or apparent conflict is disclosed.  And the State may cancel or terminate the Contract for cause if it discovers any actual or apparent conflict of interest that the offeror did not disclose in its Proposal.

- The offeror certifies that all its and its subcontractors’ personnel provided for the Work will have a valid I-9 form on file with the offeror or subcontractor, as appropriate, and will have presented valid employment authorization documents, if they are not United States citizens.

- The offeror certifies that its regular, fulltime employees will perform at least 30% of the Work.

- The following is a complete list of all subcontractors, if any, that the offeror will use on the Work, if the State selects the offeror to do the Work:

| List of Subcontractors |  |
| --- | --- |

- The offeror certifies that it has obtained and submitted a subcontractor letter, as required by Attachment Three, for each subcontractor it plans to use to do the Work.

- The offeror certifies that it is compliant with, and will continue to be compliant with the filing and paying of all of its state taxes, including its income tax and school district employer withholding tax responsibilities, and that it will notify each person supplied under this contract, that as a condition of their engagement they need to be current with, and continue to be current with, all of their Ohio tax filing and payment responsibilities, including, but not limited to, their state income tax and school district income tax responsibilities.

- The offeror certifies that that any MBE program participants will provide necessary data to ensure program reporting and compliance.

Provide the following information for a contact person who has authority to answer questions regarding the offeror’s Proposal:

| Contractor Contact Information |  |
| --- | --- |
| Name: |  |
| Title: |  |
| Mailing Address: |  |
| Office Phone Number: |  |
| Cell Phone Number |  |
| Fax Number: |  |
| Email Address: |  |

| Signature: |  |
| --- | --- |
| Name: |  |
| Title: |  |
| Company Name: |  |
| Company D-U-N-S Number: |  |

ATTACHMENT SEVEN OFFEROR PROFILE

OFFEROR MANDATORY REQUIREMENTS

MANDATORY REQUIREMENT #1: The Offeror must be actively providing the proposed revenue and compliance management COTS products and services used by auditors both in the field and in the office, to at least three (3) federal or state revenue agencies within the last sixty (60) months.

| Company Name: |  | Contact Name: (Indicate Primary or Alternate) Contact Title: |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Company Address: |  | Contact Phone Number and Email Address: |  |  |  |
| Project Name: |  | Beginning Date of Experience | Month/Year: | Ending Date of Experience | Month/Year: |
| COTS Name: | COTS Version: | Field Use | YES: | Office Use | YES: |
|  |  |  | NO: |  | NO: |
| Experience for the referenced project, including similar size and scope information. |  |  |  |  |  |
| List Related Service Provided: Describe how the related service shows the offeror’s experience, capability, and capacity to develop the Deliverables or to achieve the Work: |  |  |  |  |  |

***Copy this form as needed***

ATTACHMENT SEVEN OFFEROR PROFILE

OFFEROR MANDATORY REQUIREMENTS

MANDATORY REQUIREMENT #2: The Offeror must describe its ability to meet applicable NIST SP 800-53 Security Control Requirements.

Provide description:

MANDATORY REQUIREMENT #3: The Offeror’s proposed COTS solution must be able to interface with ODT’s tax integration system (STARS) using SOAP protocol.

Provide response:

MANDATORY REQUIREMENT #4: Auditors must be able to perform audits while not connected to the internet.

Provide response:

ATTACHMENT EIGHT

# Standard Affirmation and Disclosure Form

EXECUTIVE ORDER 2011-12K

Governing the Expenditure of Public Funds on Offshore Services

All of the following provisions must be included in all invitations to bid, requests for proposals, State term schedules, multiple award contracts, requests for quotations, informal quotations, and statements of work. This information is to be submitted as part of the response to any of the procurement methods listed.

The Contractor affirms, understands and will abide by the requirements of Executive Order 2011-12K. If awarded a contract, the Contractor becomes the Contractor and affirms that both the Contractor and any of its Subcontractors will perform no services requested under this Contract outside of the United States.

The Contractor shall provide all the name(s) and location(s) where services under this Contract will be performed in the spaces provided below or by attachment. Failure to provide this information may subject the Contractor to sanctions, termination or a damages assessment. If the Contractor will not be using Subcontractors, indicate “Not Applicable” in the appropriate spaces.

- Principal location of business of Contractor:

(Address)						(City, State, Zip)

Name/Principal location of business of subcontractor(s):

(Name)							(Address, City, State, Zip)

(Name)							(Address, City, State, Zip)

- Location where services will be performed by Contractor:

(Address)						(City, State, Zip)

Name/Location where services will be performed by subcontractor(s):

(Name)							(Address, City, State, Zip)

(Name)							(Address, City, State, Zip)

Standard Affirmation and Disclosure Form

EXECUTIVE ORDER 2011-12K

Governing the Expenditure of Public Funds on Offshore Services

- Location where state data will be stored, accessed, tested, maintained or backed-up, by Contractor:

(Address)						(Address, City, State, Zip)

Name/Location(s) where state data will be stored, accessed, tested, maintained or backed-up by subcontractor(s):

(Name)							(Address, City, State, Zip)

(Name)							(Address, City, State, Zip)

(Name)							(Address, City, State, Zip)

(Name)							(Address, City, State, Zip)

Contractor also affirms, understands and agrees that Contractor and its subcontractors are under a duty to disclose to the State any change or shift in location of services performed by Contractor or its subcontractors before, during and after execution of any Contract with the State.  Contractor agrees it shall so notify the State immediately of any such change or shift in location of its services.  The State has the right to immediately terminate the contract, unless a duly signed waiver from the State has been attained by the Contractor to perform the services outside the United States.

On behalf of the Contractor, I acknowledge that I am duly authorized to execute this Affirmation and Disclosure form and have read and understand that this form is a part of any Contract that Contractor may enter into with the State and is incorporated therein.

By:

Contractor

Print Name:

Title:

Date:

ATTACHMENT NINE

Cost Summary

The total cost of each deliverable should include all items described in the Contractor’s Fee Structure of the RFP.

| DELIVERABLE 1 FOR FISCAL YEAR 2017 |  | COST |
| --- | --- | --- |
| Deliverable 1 – Commercial Activity Tax |  | $ |
| SOFTWARE PRODUCT LICENSING & FEE INFORMATION |  |  |
| Software Product Name: | Number of Users: 80 |  |
| License Type: | Cost Per User: $ |  |

| DELIVERABLE 2 FOR FISCAL YEAR 2018 |  | COST |
| --- | --- | --- |
| Deliverable 2 – Sales and Use Tax |  | $ |
| SOFTWARE PRODUCT LICENSING & FEE INFORMATION |  |  |
| Software Product Name: | Number of Users: 150 |  |
| License Type: | Cost Per User: $ |  |

| DELIVERABLE 3 FOR FISCAL YEAR 2018 | COST |
| --- | --- |
| Deliverable 3 – Statistical Sampling | $ |

| DELIVERABLE 4 FOR FISCAL YEAR 2018 |  | COST |
| --- | --- | --- |
| Deliverable 4 – Motor Carrier (IFTA and IRP) Tax |  | $ |
| SOFTWARE PRODUCT LICENSING & FEE INFORMATION |  |  |
| Software Product Name: | Number of Users: 30 |  |
| License Type: | Cost Per User: $ |  |

| TOTAL FIXED COST OF DELIVERABLES 1-4 | $ |
| --- | --- |

ATTACHMENT NINE

Cost Summary

CONTINUED

| ANNUAL ON-GOING SOLUTION MAINTENANCE, SUPPORT & LICENSING FEES These are the combined fees for ongoing support of the configured and customized solution and the licensing fee for software |  |  |  |  | TOTAL COST |
| --- | --- | --- | --- | --- | --- |
| 1st Year | 2nd Year | 3rd Year | 4th Year | 5th Year | $ |
| (Begins upon acceptance of deliverable - June 30, 2019) | (July 1, 2019 - June 30, 2020) | (July 1, 2020 - June 30, 2021) | (July 1, 2021 - June 30, 2022) | (July 1, 2022 - June 30, 2023) |  |
| $ | $ | $ | $ | $ |  |

| TOTAL FIXED COST OF DELIVERABLES 1-4 (from previous page) | $ |
| --- | --- |
| TOTAL ON-GOING SOLUTION MAINTENANCE, SUPPORT & LICENSING FEES (from above) | $ |
| TOTAL NOT TO EXCEED FIXED COST | $ |

In addition, offerors must indicate the MBE cost of services to be provided by the MBE and the percentage for each element of the offeror’s proposed cost utilizing the table below.  The total MBE cost will be the sum of all MBE elements shown below.  The percentage will be the total MBE cost of services divided by the total offeror proposed cost for services.  Note: MBE percentage should be calculated based on the offeror’s project management services and solution project implementation services.  Any proposed hardware, environmental software and application solution software costs should not be a component in the evaluation of MBE set-aside percentage.  These excluded costs must not be included within the dollar figures presented in the table below.

| MBE SERVICES | COST | PERCENTAGE |
| --- | --- | --- |
| Deliverable 1 – Commercial Activity Tax | $ | % |
| Deliverable 2 – Sales and Use Tax | $ | % |
| Deliverable 3 – Statistical Sampling | $ | % |
| Deliverable 4 – Motor Carrier (IFTA and IRP) Tax | $ | % |
| Annual On-Going Solution Maintenance and Support | $ | % |
| MBE set-aside services cost and percentage | $ | % |

ATTACHMENT TEN

MASTER CONTRACT FOR SOFTWARE LICENSING (MLA NUMBER [0000000])

THIS CONTRACT (the “Contract”) is between the State of Ohio (the “State”), through the Department of Administrative Services, with offices at 30 East Broad Street, Columbus, Ohio 43215, and [Company name of the Contractor] (the "Contractor"), with offices at [street address, city, state and zip code for the Contractor], and whose Federal Tax ID Number is [the Contractor’s TIN] and D-U-N-S Number is [the Contractor’s D-U-N-S].

#### BACKGROUND

The State and the Contractor have entered into this Contract to provide the terms and conditions under which the Contractor will grant one or more perpetual, nonexclusive licenses to the State to use certain software that the Contractor publishes or markets (the "Software").  Any such licenses will be described in one or more schedules to this Contract (“Schedules”) and will include a license to use the Software’s user and technical documentation (the "Documentation").  It also may include a license to use the Software’s source code and related material (“Source Code”), if it is so indicated elsewhere in this Contract or on the applicable Schedule.  Additionally, this Contract governs the Contractor’s obligation to provide the State with assistance troubleshooting the Software and with updates, correction, enhancements, and new releases of the Software (“Support”).

#### PART I: LICENSE AND USE

1.	Grant of License.  The Contractor grants to the State a nonexclusive, nontransferable, and perpetual license to use the executable code version of the Software identified in each Schedule under this Contract, along with the related Documentation, and if indicated in an applicable Schedule, the Source Code for the Software.  The license begins on the date identified in the applicable Schedule as the start date for the license (the “Start Date”).  Unless indicated otherwise in this Contract, such use will be limited to use solely for the exercise of any function of State government by any State agency or political subdivision of the State (“Affiliated Entities”).  The applicable Schedule governing the license will describe the scope of each license granted to the State in further detail, and the State agrees to limit its use of the Software as described in the applicable Schedule.  The State may not republish the Software or the Documentation or distribute it to any third party, unless and only to the extent that this Contract or the scope of license in the applicable Schedule expressly so permits.  The State will have a right to use the Software at any of its locations worldwide, subject only to applicable restrictions on export of technology from the US, the scope of license in the applicable Schedule, and the restrictions in this Contract on using the Software in hazardous environments.

2.	Generated Files.  “Generated Files” are files that the State creates using the Software and in which the State’s data or results from the State’s instructions are stored.  Examples of such files could include, among others, text files generated with a word processor, data tables created with a database engine, and image files created with a graphics application.  Applications consisting of instruction sets created with a programming language that the Contractor licensed to the State also would be considered Generated Files.  As between the State and the Contractor, the State will own all Generated Files that the State prepares by using the Software, excluding such portions of the Generated Files that consist of embedded portions of the Software.  The Contractor or its licensors will retain ownership of any portions of the Software embedded into Generated Files.  But the Contractor grants to the State a nonexclusive, royalty-free right to reproduce and distribute to third parties any portions of the Software embedded in any Generated Files that the State creates while using the Software in the manner in which the Software is designed to be used.  In the State’s distribution of the Generated Files, the State may not use the Contractor's name, logo, or trademarks, except to the extent that such are incorporated in such Generated Files by the design of the Software when used as intended.

3.	License Restrictions.  The State may not reverse engineer, de-compile, or disassemble any Software for which it is not licensed to use the Software’s Source Code.  Additionally, the State may not assign, transfer, or redistribute the Software to any party in whole or in part, except as expressly provided by this Contract or the applicable Schedule.  It also may not rent, time share, or operate a service bureau with respect to the Software.  And the State may not charge a fee to any third party for access to or use of the Software, unless this Contract or the applicable Schedule permits such.  (One Affiliated Entity using the Software on behalf of another Affiliated Entity is not the operation of a service bureau for purposes of this Contract, even if the Affiliated Entity charges the other Affiliated Entity for the costs of the service.)   Additionally, except as authorized in this Contract or the applicable Schedule, the State may not grant any sublicense to access or use the Software.  Notwithstanding the foregoing, and provided they have agreed in writing to honor the terms of this Contract, the State’s Affiliated Entities may use the Software in the same manner as the State, subject to the applicable limits on the license and the obligations contained in this Contract.  Further, for any Software designed for communications, such as e-commerce applications, or for Web presentations, the State may communicate with third parties using the Software and use the Software for presentations to third parties via the Internet.  Additionally, the State engages various contractors to do work for it, and the State may provide such contractors with access to and use of the Software solely for use on behalf of the State, including in a facilities management, hosting, disaster recovery, or outsourcing arrangement.  But the State may not provide access to the Software to any such contractors except for use solely on behalf of the State.

4.	Locking Devices.  Some Software may require the use of a key to prevent unauthorized installation and use of the Software, but the Software may not include expiration codes, “time bombs”, or similar devices that can disable the software once a proper key is provided.  Further, the software may not contain any routines, functions, or devices that can or are designed to transmit or transfer any data surreptitiously to the Contractor or any other party.   Nor may the software contain any routines, functions, or similar devices designed to permit the Contractor or a third party to surreptitiously access data on the State’s network or on any of the State’s computers.  Should the State need assistance with a key or similar device to use the Software within the State’s scope of license, the Contractor will assist the State at any time and without charge or fee, regardless of whether such Software is then under Support.

5.	Copies.  In addition to the copies of the Software authorized by the license in the applicable Schedule, the State may make a reasonable number of copies of the Software for backup, archival, disaster recovery, testing, development, and image management purposes.  And the State may use these copies for such purposes without paying any additional fee or charge, so long as any such additional copies are not used in a production environment while the production copy or copies of the Software are used for production.  No other copies of the Software may be made by or for the State. With respect to the Documentation for any Software, the State may make as many copies of it in either paper-based or electronic form as the State may reasonably require for its own internal purposes.  Additionally, the State may incorporate portions of the Documentation in other materials, such as training and reference manuals, provided that such materials are used solely for the internal purposes of the State and the use bears a reasonable nexus to the State’s use of the Software.  Each copy of the Software or Documentation that the State makes must bear the same copyright and other proprietary notices that appear on the original copy provided to the State.  If the Contractor has granted the State a license to use the Source Code for the Software, the State may make a reasonable number of copies of the Source Code, modify it, compile it, and otherwise use it as reasonably necessary to support its licensed use of the Software.

6.	Hazardous Environments. The State recognizes that some Software may not be designed or intended for use as or with online control equipment or systems in hazardous environments requiring fail-safe performance.  This includes equipment or systems such as those used in the operation of nuclear facilities, aircraft navigation, air traffic control, direct life support machines, and munitions.  It also includes any other equipment or systems in which the State reasonably can foresee that failure of the Software could lead to death, personal injury, or severe physical or environmental damage.  For any Software designated as not intended for hazardous environments in the applicable Schedule, the State may not use or permit the use of the Software in conjunction with any such equipment or systems.

7.	Object Reassignment.  Any Software licensed by the number of items that it may be used on, by, or in conjunction with, such as nodes, computers, users, or sites (“Objects”), may be reassigned to other, similar Objects within the State at any time and without any additional fee or charge. For example, a computer-specific license may be transferred to another computer, a site license may be transferred to another site, and a named user license may be assigned to another user.  But any such reassignment must be in conjunction with termination of use by or with the previous Object, if such termination is required to keep the total number of licensed Objects within the scope of the applicable license.  Should the State require a special code, a unique key, or similar device to reassign the Software as contemplated by this section, the Contractor will provide such a code, key, or similar device to the State at any time and without a fee or charge, regardless of whether such Software is then under Support.  A later section in this Contract governs assignment of the State’s license in any Software to a successor in interest.

8.	Upgrades, Updates, and Corrections.  All portions of the Software, including any corrections, patches, service packs, updates, upgrades, and new versions and releases are the property of Contractor, are part of the Software, and are governed by the State’s license in the Software.  In no event will the Software or any modification of it be deemed a work made for hire, even if the Contractor has made the modification expressly for the State, unless the parties agree otherwise in writing.

#### PART II: FEES AND PAYMENT

1.	Fees.  The State will pay to the Contractor the fees for licensing the Software identified in each Schedule under this Contract ("License Fees”), as well as all applicable fees for Support of the Software (“Support Fees”) that are identified in any Schedule under this Contract.  The License Fee for each license is due and payable on the 30th day after the later of the date on which the applicable license starts (the “Start Date”) or the date the State receives a proper invoice for the License Fee at the office designated in the applicable purchase order.  A Support Fee will be due payable on the 30th day after the later of the date on which the applicable period of Support (the “Support Period”) begins or the date the State receives a proper invoice for the Support Fee at the office designated in the applicable purchase order.  The State will not be obligated to acquire or renew Support for any Software unless it issues a purchase order for such.

2.  	Taxes.  The State is exempt from all sales, use, excise, property, and similar taxes (“Taxes”).  To the extent any Taxes are imposed on the Contractor in connection with this Contract or the Software, the Contractor must pay such Taxes, together with any interest and penalties not properly disputed with the appropriate taxing authority.

3.	Invoices. The Contractor must submit an original invoice with three copies to the office designated in the purchase order as the "bill to" address.  To be a proper invoice, the invoice must include the following information:

(1) 	Name and address of the Contractor, as designated in this Contract.

(2) 	The Contractor's federal tax identification number, as designated in this Contract.

(3) 	The Contractor's invoice remittance address, as designated in this Contract.

(4) 	The purchase order number authorizing the delivery of the Software or Support.

(5) 	A description of what the Contractor delivered, including, as applicable, the time period, serial number, unit price, quantity, and total price of the Software and Support. If the invoice is for Software with multiple installments of the License Fee, the Contractor also must include the payment number (e.g., 11 of 36).

If an invoice does not meet this section's requirements, or if the Contractor fails to give proper notice of a price increase (see the Pricing section below), the State will send the Contractor written notice.  The State will send the notice, along with the improper invoice, to the Contractor's address designated for receipt of purchase orders within 15 days.  The notice will contain a description of the defect or impropriety and any additional information the Contractor needs to correct the invoice.  If such notification has been sent, the payment due date will be 30 days after the State receives a corrected and proper invoice or the applicable Start Date in the Schedule, whichever is later.

The date the State issues a warrant (the State's equivalent to a check) in payment of an invoice will be considered the date payment is made.  Without diminishing the Contractor's right to timely payment, the payment will be overdue only if it is not received by the 30th day after the payment's due date.  If the State has not issued payment by then, and the Contractor so requests, interest will begin to accrue under Ohio Revised Code ("Code") Section 126.30.

4.	Non-Appropriation of Funds. The State’s funds are contingent on the availability of lawful appropriations by the Ohio General Assembly. If the Ohio General Assembly fails to continue funding for the Fees due hereunder, as determined by the Director of the Office of Information Technology, this Contract will terminate with respect to the Software or Support affected by the non-appropriation as of the date that the funding expires, and the State will have no further obligation to make any payments.  This provision will not alter the rights of the State in any Software or to any Support for which the State already has made payment at the time of the non-appropriation.

5.	OBM Certification. This Contract is subject to Code Section 126.07. All orders and Schedules under this Contract are void until the Director of the Office of Budget and Management for the State certifies that there is a balance in the appropriation available to pay for the order.

6.	Currency.    The State will make all payments under this Contract by warrant (the State’s equivalent to a check) in US Dollars, regardless of the location where the Support is provided or the Software is located.

7.	Disputed Amounts.  The parties will resolve any amounts disputed under this Contract expeditiously and in good faith by having the representatives of the parties who signed this Contract enter into informal discussions.  Once resolved through the dispute resolution process, the amount must be paid within 30 days of the resolution.  If the State disputes any amount under this Contract in good faith, the State may withhold its payment pending resolution notwithstanding anything to the contrary elsewhere in this Contract.

8.	Pricing.  Subject to the limitations in this section, the Contractor may modify its pricing for Software or Support at any time and without notice to the State.  But no such change will apply to any Software or Support that the State orders or for which it receives an invoice before the effective date of the change.  Nor will any price increase apply to any Software for which the State and the Contractor have entered in to a Price-hold Addendum; the pricing for such Software will be fixed for the term of the price-hold.  Additionally, for seven years from the date of the State’s first license of any Software, the State will be entitled to acquire additional licenses for the same Software at a discount that is equal to the discount extended to the State for the initial license of the Software, even though the list price for the Software may have increased.  Such licenses will be granted under the terms contained in this Contract via the execution of a Schedule hereto.  Thereafter, the State will not be obligated to pay more than the Contractor’s then current, published License Fee for any such Software, less the discount described in the following sentence.   For all additional licenses acquired more than seven years after the initial license in the same Software, the State still will be entitled to a discount of _ % from the then current list price for the license.  Support Fees under this Contract may not increase from one Support Period to the next by more than _    percent for any license in the Software.  Further, in no event will the Support Fee the State pays be greater than the fee paid by any other customer of the Contractor for the same type license.

9.	Cost Recovery Fee. The Contractor must pay a fee to the State to cover the estimated costs the State will incur administering this Contract and the Services offered under it (“Cost Recovery Fee”).

The Cost Recovery Fee will be .075% of the total dollar amount of Services the Contractor invoices under this Contract to all Subscribers, including all State-level entities and all Cooperative Purchasing Members.  The Cost Recovery Fee is included in the prices reflected on the Service Attachment and the Contractor may not add a surcharge to Orders under this contract to cover the amount of the Cost Recovery Fee.  The State will generate notification to the Contractor via email on the last day of the calendar quarter advising the Contractor to complete a revenue reporting form provided by the State within 30 days after the close of the quarter.  The State may compare the form provided by the Contractor to information in the State’s accounting system, the State’s Ordering System, and other records for purposes of verifying the accuracy of the form.  The State will generate an invoice to the Contractor for the quarterly Cost Recovery Fee based on reported revenue from the Contractor or the State’s records, whichever is greater.

The Contractor must use the State’s Web-based system for reporting revenue generated under this Contract.

The Contractor must remit the 2% Cost Recovery Fee to the State quarterly by check to the State of Ohio, Office of Information Technology. The check must be made payable to the Treasurer, State of Ohio, and must be sent to the State at the following address:

Department of Administrative Services

L-3686

Columbus, OH  43260-3686

To ensure that the payment is credited properly, the Contractor must identify the payment as a State of Ohio Cost Recovery Fee and reference this Contract and the Quarterly Activity Reports supporting the check amount.  The data requirements for the Quarterly Activity Reports will be detailed in the Service Attachment(s).  Credit for the Cost Recovery Fee will begin in the month of execution of this Contract.

A copy of the Quarterly Activity Report will be sent to the Contract Administrator at the following address:

Department of Administrative Services

Office of Information Technology

Enterprise IT Contracting

30 E. Broad Street, 39th Floor

Columbus, Ohio  43215

Attention: Contract Analytics Manager

The first payment will be calculated against all Services rendered to the existing Subscribers transferred to the Contract in the month of effective date. Subsequent payments will be calculated against all Subscribers as stated above.

The Contractor’s contact person for Cost Recovery Section will be:

Name:	__________________________________	Phone: 	__________________________________

Address: 	__________________________________         Email: 	__________________________________

PART III: CONTRACT ADMINISTRATION

1.	Term.  Once entered into, the term of this Contract will be from the date the duly authorized representative of the State signed it through June 30, 200[_].  Expiration of this Contract without renewal will not affect any licenses granted to the State before the expiration.  It also will not affect the rights and the responsibilities of the parties with respect to such licenses.

2.	Renewal.  The State may renew this Contract for additional one-year terms, subject to and contingent on the discretionary decision of the Ohio General Assembly to appropriate funds for this Contract in each new biennium.  Any such renewal of this Contract also is subject to the satisfactory performance of the Contractor and the needs of the State.  The State’s failure to renew this Contract will not affect any licenses granted to the State before the expiration.  It also will not affect the rights and the responsibilities of the parties with respect to such licenses.

3.	Delivery.  The Contractor must deliver all Software licensed under this Contract to the State F.O.B. at the State’s site specified in the applicable Schedule. If the Contractor and the State agree so in writing, the Contractor may deliver any Software licensed under this Contract via electronic transmission over the Internet, provided the Contractor maintains sufficient bandwidth to accommodate delivery in this fashion.  Upon physical delivery or successful completion of an electronic transmission, title to any media on which the Software and Documentation are contained and risk of loss of the Software and Documentation will pass to the State.

4.	Schedules. For all Software that the State licenses, the Contractor and the State will enter into a written Schedule to this Contract, signed by duly authorized representatives of both parties.  The Schedule will describe the Software, the license granted in the Software, and the date the license starts (“Start Date”).  It also will identify the License Fee for the license granted, the number of physical copies of the media on which the Software is shipped, and the operating system or systems for which the Software is designed.  In addition, the Schedule will identify the Support Fee or the percentage of the License Fee used to calculate the Support Fee.  All additional Software that the State seeks to license from the Contractor under this Contract, as well as all additional licenses that the State wishes to acquire in Software already licensed under this Contract, will be subject to the Contractor’s prior, written approval in each such case. But the Contractor will consent for any Software that is covered by a Price-hold Addendum.. The Contractor also must consent for any Software that is or designed to operate in conjunction with Software already acquired by the State under this Contract, if the Software at issue is generally available to other customers and the State is not in material breach of this Contract.

5.	Confidentiality. Each party may disclose to the other written material or oral or other forms of information that it treats as confidential ("Confidential Information").  Title to any Confidential Information one party deliverers to the other will remain with the disclosing party or its licensors.  Each party agrees to treat any Confidential Information it receives from the other party as secret, if it is so marked, otherwise identified as such, or when, by its very nature, it deals with matters that, if generally known, would be damaging to the best interest of the other party or its licensors.

The Contractor’s Confidential Information may include the Software and Documentation, if the Software and Documentation are the trade secrets of Contractor and marked as such in a reasonable manner.  Information of the State that the Contractor must presume to be Confidential Information, regardless of whether it is marked as such, includes any proprietary documentation, materials, flow charts, codes, software, computer instructions, techniques, models, information, diagrams, know-how, data, business records, and business plans.  Such also includes files containing personal information about other contractors or employees of the State, such as personnel records, and any material to which an attorney-client, physician-patient, or similar privilege may apply.  It also includes any State records that Ohio law excludes from public records disclosure requirements.

Each party agrees not to disclose any Confidential Information of the other to any third parties and to use it solely to meet its obligations under this Contract or as otherwise contemplated under this Contract.  Additionally, each party will restrict circulation of Confidential Information within its organization and permit access to it only by people who have a need to know the Confidential Information for the purposes contemplated by this Contract.

Except for Software, Source Code, or Documentation that represents Confidential Information, neither party may incorporate any portion of the other party’s Confidential Information into any work or product.  With respect to Software, Source Code, or Documentation that is Confidential Information, the foregoing will not apply to any portion of the Software incorporated into Generated Files by the design of the Software when used as intended. Nor will the foregoing apply to portions of the Documentation that the State incorporates into material such as training and reference manuals in accordance with this Contract’s applicable provisions.  And the foregoing will not apply to any Source Code properly licensed to the State that the State modifies for use within the scope if its license in the applicable Software.  Furthermore, the receiving party must cause all of its personnel who have access to any Confidential Information of the other party to execute a confidentiality agreement incorporating the obligations of this section.  Additionally, for any director, officer, employee, partner, agent, or subcontractor of the Contractor (“Contractor Personnel”) that require access to the State’s premises, the State may require an individual non-disclosure agreement incorporating the terms of this section to reinforce the importance of such obligations.  The State may bar any Contractor Personnel who refuse to execute such a non-disclosure agreement from entering the State’s facilities.

The receiving party’s obligation to maintain the secrecy of the Confidential Information will not apply where it:

(a) 	Was already in the receiving party’s possession before disclosure by the other party, and the receiving party obtained it without an obligation of confidence;

(b) 	Is independently developed by the receiving party;

(c) 	Except as provided in the next paragraph, is or becomes publicly available without breach of this Contract;

(d) 	Is rightfully obtained by the receiving party from a third party without an obligation of confidence;

(e) 	Is disclosed by the receiving party with the written consent of the other party; or

(f) 	Is released in accordance with a valid order of a court or governmental agency, provided that the receiving party:

(1) 	Notifies the other party of such order immediately upon receipt of the order; and

(2) 	Makes a reasonable effort to obtain a protective order from the issuing court or agency limiting disclosure and use of the Confidential Information solely for the purposes intended to be served by the original order of production.

Information that may be available publicly through other sources about people that is personal in nature, such as medical records, addresses, phone numbers, social security numbers, and similar things are nevertheless sensitive in nature and may not be disclosed or used in any manner except as expressly authorized in this Contract.  Therefore, item (3) in the preceding paragraph does not apply, and the Contractor must treat such information as Confidential Information whether it is available elsewhere or not.

Except for properly licensed Software, Source Code, or Documentation that contains Confidential Information, the receiving party must return or destroy all copies of any Confidential Information when it is no longer needed for the receiving party to perform under this Contract, but in any case, no later than on termination of this Contract.  For properly licensed Software, Source Code, and Documentation that represents Confidential Information, the State may retain it for so long as the State has a valid license in it.

The receiving party may disclose Confidential Information to its contractors on a need-to-know basis, but only after they have agreed in writing to be obligated to the requirements of this section.

6.	Escrow.  Except for Software that the Contractor delivers to the State with its Source Code, the Contractor must escrow the Source Code for all Software with Escrow Associates, LLC (the “Agent”) under an existing escrow agreement between the State and the Agent.  The Agent may release the Source Code to the State on the occurrence of any of the following:

(a)	The Contractor ceases business without a successor in interest that assumes all the Contractor’s obligations under this Contract;

(b)	The Contractor files or has filed against it a petition in bankruptcy or similar proceeding that is not dismissed within 60 days;

(c)	The Contractor stops supporting any Licensed Software;

(d)	The State terminates this Contract for cause; or

(e)	The Contractor materially or consistently fails to perform its Support obligations in a timely and professional manner.

The release will apply only to the Source Code for Software affected by the triggering event. The Source Code for the Software will be in the form customarily used by programmers to read and modify such Source Code.  It also will include all supporting documentation and annotations reasonably required for productive use of the Source Code by a competent programmer skilled in the programming language in which the Source Code is written.  The Contractor will deliver to the Agent the Source Code for each version or release of the Software that the State acquires.  The State will be solely responsible for paying all escrow fees associated with the escrow agreement, and upon any release of Source Code from escrow, the State will treat the material as Confidential Information and use it solely to maintain the Software for its own internal purposes.

The escrow agreement with the Agent is a supplementary agreement to this Contract, within the meaning of Title 11, Section 365(n), of the United States Code, and neither the Contractor nor its trustee in bankruptcy may interfere with the State’s license in the Software or right to access any Source Code by virtue of any bankruptcy proceedings.

From time to time, the State may change the company it uses as the Agent.  The State will do so only on written notice to the Contractor and will use only a US-based, well-recognized escrow company.

7.	Insurance.  During any Support Period for which the State has paid the applicable Support Fee, the Contractor must purchase and maintain the following minimum insurance coverages at its sole expense:

(a)	Worker's compensation insurance covering all employees to comply with the laws of the state or states where operations are conducted and employer's liability insurance with a limit of not less than $1,000,000.  If operations are conducted in a monopolistic state, the employer’s liability insurance must be provided through a stop gap endorsement.

(b)	General liability insurance covering all operations under this Contract, with a combined single limit of not less than $1,000,000 each occurrence.  The policy must include with its other coverages products and completed operations, broad form property damage, blanket contractual liability coverage, independent contractors (work sublet) and cross liability.

(c)	Automobile liability insurance covering all automotive equipment used in performing under this Contract (whether owned, non-owned, or hired) with a combined single limit of not less than $1,000,000 each accident.

The policies specified in (A) above must be with companies acceptable to the State and endorsed to waive rights of subrogation against the State.  The policies specified in (B) and (C) above must be endorsed to include the State as an additional insured with respect to operations performed under this Contract. All the above policies must be primary to any policies the State purchases or maintains.

The Contractor must furnish the State with an insurance certificate as evidence of the above coverages and requirements. The certificate also must contain the following statement:

“Thirty days' prior written notice will be given to the State of Ohio in the event of cancellation or material change in coverage.”

For each policy required by this Contract the Contractor must provide the State with 30-days prior written notice of cancellation, non-renewal, or material change, except a ten-day notice is required for nonpayment of the premium.  And the Contractor’s Commercial General Liability must be primary over any other insurance coverage.

The coverages required represent the State’s minimum requirements, and they may not be construed to void or limit the Contractor’s indemnity obligations under this Contract.

8.	Excusable Delay.  Neither party will be liable for any delay in its performance under this Contract that arises from causes beyond its control and without its negligence or fault.  The delayed party must notify the other promptly of any material delay in performance and must specify in writing the proposed revised performance date as soon as practicable after notice of delay.  For any such excusable delay, the date of performance or delivery will be extended for a period equal to the time lost by reason of the excusable delay.  The delayed party must also describe the cause of the delay and what steps it is taking or will take to remove the cause.  The delayed party may not rely on a claim of excusable delay to avoid liability for a delay if the party has not taken commercially reasonable steps to mitigate or avoid the delay.

9.	Network Security.  The Contractor may not connect to the State’s internal computer network without the prior, written consent of the State, which the State will reasonably provide if necessary or appropriate for the Contractor to provide Support.  But as a condition of connecting to the State’s computer network, the Contractor must secure its own connected systems in a manner consistent with the State’s then-current security policies, which the State will provide to the Contractor on request.  The State may audit the Contractor’s security measures in effect on any such connected systems without notice.  The State also may terminate the Contractor’s network connections immediately should the State determine that the Contractor’s security measures are not consistent with the State’s policies or are otherwise inadequate given the nature of the connection or the data or systems to which the Contractor may have access.

10.	Termination.  This Contract will continue in full force and effect unless terminated according to the terms of this Contract. Either party may terminate this Contract at any time on 30 days prior written notice to the other party or in the event of any default by the other party, which the defaulting party fails to cure within 30 days after written notice.  Either party also may terminated this Contract upon any sale of a majority interest in the other party to a third party or if a receiver, liquidator, trustee, or like official is appointed for the other party or any substantial portion of its property.  Additionally, either party may terminate this Contract if the other party files or consents to any petition in bankruptcy or other insolvency proceedings or makes any assignment for the benefit of its creditors.  Termination of this Contract will not extinguish any of the rights and obligations of a party under this Contract that, by the terms of that right or obligation, continue after the date of termination.  And no termination will extinguish any of the rights or obligations that, by their very nature, must continue after termination to give full effect to the purpose of those rights and obligations. Termination of this Contract will not entitle the State to any refund of any License or Support Fee, nor will it extinguish any license or price-hold the State has acquired in any Software before the date of termination, except as provided in the next paragraph.

With or without terminating this Contract in accordance with the paragraph above, on 30 days prior written notice to the State, the Contractor may terminate any license in any Software granted to the State under this Contract.  But the Contractor may do so only if the State materially breaches any terms of this Contract with respect to the license or licenses the Contractor seeks to terminate.  Such termination notice will be effective 30 days after the State receives it, provided that the State does not cure its breach of this Contract within those 30 days.  All Software licenses not affected by the State’s breach will remain in place and unaffected by the termination.  Any such termination will be in addition to any other remedies the Contractor may have under this Contract for the State’s breach.

#### PART IV: WARRANTIES, LIABILITIES, AND REMEDIES

1.	Warranties.  The Contractor warrants for one year from the Start Date that the Software will be free of material defects and will function in substantial conformance to its Documentation when used in the operating environment for which it is intended and in accordance with its Documentation.   The Contractor also warrants that the Software will be merchantable and fit for the particular purpose for which the State acquired it.  Moreover, the Contractor warrants that the Software will be free of viruses at the time of its delivery under this Contract.  Additionally, the Contractor warrants that all media on which the Software is delivered to the State will be free from defects for one year after delivery to the State.

2.	Warranty Exclusions.  The Contractor’s warranties with respect to the Software’s performance in accordance with its Documentation, its fitness, and its merchantability do not cover any error caused by any change to the Software made by any party other than the Contractor and not at the Contractor’s request or otherwise in accordance with this Contract or the Software’s Documentation.  It also does not cover damage to the Software caused by accident, neglect, or misuse of the Software by any party other than the Contractor or anyone else acting on the Contractor’s behalf.  Further, the State's use of the Software in an operating environment or in conjunction with a hardware platform that does not meet the Contractor’s minimum specifications, as set out in the applicable Schedule or Documentation, may result in errors or failures that are outside the scope of the Contractor’s warranty.  Additionally, use of the Software in combination with other software, hardware, firmware, data, or technology not licensed or approved by the Contractor in writing may cause failures that also are outside the scope of the Contractor’s warranty, provided that the Software is not designed or intended for use with such items.

THE EXPRESS WARRANTIES IN THIS CONTRACT ARE IN LIEU OF ALL OTHER WARRANTIES, EXPRESS OR IMPLIED.

3.	Remedies.  The Contractor’s entire liability and the State's sole remedy for any breach of the above media warranty is limited to requiring the Contractor to replace the defective media expeditiously and without charge to the State.  Furthermore, the Contractor’s entire liability and the State's sole remedy for any breach of the above warranties of fitness, merchantability, and against defects in the Software will be limited to the Contractor expeditiously correcting the defect or issue and providing the State with a patch containing the correction. If within the times given below, the Contractor does not provide a replacement copy for defective media or Software containing a virus or fails to deliver a fix for a defect in the Software or a correction solving a fitness or merchantability issue, the Contractor must refund all License Fees paid by the State for the affected the Software.  In the case of defective media or Software containing a virus, the Contractor will have 15 days after written notice to provide a replacement.  In the case of other defects, merchantability issues, or fitness issues, the Contractor will have 30 days after written notice to deliver a correction that resolves the problem.  Upon the Contractor’s issuance of a refund, the State will return or destroy all copies of the Software and, upon the Contractor’s request, certify in writing that it has done so.

THE FOREGOING REMEDIES ARE THE STATE’S EXCLUSIVE REMEDIES FOR THE WARRANTIES PROVIDED ABOVE.

4.	Indemnity.  The Contractor will indemnify the State for all direct damages to the State caused by the negligence or willful misconduct of the Contractor.  The Contractor also agrees to indemnify, defend, and hold the State harmless from and against all claims, liabilities, demands, losses, expenses (including by way of example only, court costs and experts’ and attorneys’ fees), and causes of action of every kind and character in favor of any third party caused or arising out the activities or performance of the Contractor or the Contractor’s Personnel.  The foregoing obligations do not apply to the extent caused by the State’s actual negligence or willful misconduct.  Any defense of the State requires and is subject to the approval and consent of the Ohio Attorney General.

5.	Infringement.  The Contractor will release, protect, indemnify, defend, and hold the State harmless from and against any claims of infringement by any third parties based on the Software, Source Code, or Documentation licensed under this Contract.  Any defense of the State requires and is subject to the approval and consent of the Ohio Attorney General and will be at the Contractor’s sole cost and expense.  Further, the Contractor will indemnify the State for any liability resulting from any such claims, demands, or suits, as well as hold the State harmless for the Contractor’s liability, losses, and damages resulting from such.  This obligation of defense and indemnification will not apply where the State has modified or misused the Software, Source Code, or Documentation, and the claim or the suit is based on the modification or misuse.  The Contractor’s obligation to hold the State harmless also will not apply if the claim, suit, liability, or damage arises out of the State’s misuse of the Software, Source Code, or Documentation.  The State agrees to give the Contractor notice of any such claim as soon as reasonably practicable and to allow the Contractor to control the defense of the any such claim, upon consultation with and the approval of the Office of the State’s Attorney General.

If a successful claim of infringement is made, or if the Contractor reasonably believes that an infringement or similar claim that is pending actually may succeed, the Contractor will do one of the following four things as soon as reasonably possible to avoid or minimize any interruption of the State’s business:

(a) 	Modify the offending Software, Source Code, or Documentation so that it is no longer infringing;

(b) 	Replace the offending Software, Source Code, or Documentation with an equivalent or better item;

(c) 	Acquire the right for the State to use the infringing Software, Source Code, or Documentation as it was intended for the State to use under this Contract; or

(d) 	Remove the infringing Software, Source Code, or Documentation and refund the amount the State paid for the Software and the amount of any other Software or item that requires the availability of the infringing Software, Source Code, or Documentation for it to be useful to the State.

- LIMITATION OF LIABILITY.  NOTWITHSTANDING ANYTHING TO THE CONTRARY CONTAINED IN THIS CONTRACT, NEITHER PARTY WILL BE LIABLE FOR ANY DAMAGES OTHER THAN DIRECT DAMAGES. THIS EXCLUSION OF DAMAGES INCLUDES, BY WAY OF EXAMPLE ONLY, INDIRECT, INCIDENTAL, EXEMPLARY, AND CONSEQUENTIAL DAMAGES, INCLUDING LOSS OF PROFITS, EVEN IF THE PARTY KNEW OR SHOULD HAVE KNOWN OF THE POSSIBILITY OF SUCH DAMAGES.  ADDITIONALLY, NEITHER PARTY WILL BE LIABLE FOR DIRECT DAMAGES IN EXCESS OF TWO TIMES THE TOTAL LICENSE AND SUPPORT FEES PAID UNDER THIS CONTRACT.  BUT THIS LIMITATION OF LIABILITY WILL NOT LIMIT THE CONTRACTOR’S OBLIGATION TO INDEMNIFY THE STATE UNDER THE INDEMNITY OR INFRINGEMENT PROVISIONS OF THIS CONTRACT FOR DIRECT DAMAGES FROM THE CONTRACTOR’S NEGLIGENCE OR OTHER TORTOUS MISCONDUCT.  THIS LIMITATION OF LIABILITY WILL SURVIVE TERMINATION OF THIS CONTRACT.

#### PART V: SOFTWARE SUPPORT

1.	Support. Each Support Period will be one year in duration, with the first Support Period beginning on the [first anniversary of the] Start Date for the applicable license.  Subsequent Support Periods will begin on each anniversary of the Start Date of the applicable license (the “Anniversary Date”).  During each Support Period for which the State has paid the applicable Support Fee, the Contractor will provide the State with telephonic assistance and advice for using the Software.  The Contractor also will provide remote troubleshooting and problem resolution by developing and providing fixes or patches for errors in the Software.  As part of the annual Support that the Contractor provides in exchange for the applicable Support Fee, the Contractor also will deliver to the State all service packs for the Software, as well as all updates and new releases and versions of the Software.  The annual Support Fee will be calculated as a percentage of the then current License Fee for the applicable Software license.  The percentage used to calculate the Support Fee will be provided in the applicable Schedule governing the Software license. The manner in which the Contractor provides Support will be governed by the Contractor’s policies and programs described in the applicable Software Documentation or other materials that the Contractor uses to notify its customers generally of such policies.  But regardless of the Contractor’s policies and programs, unless otherwise agreed in the applicable Schedule, in all cases such Support must comply with the requirements of this Contract.  And the Contractor must provide the Support in a competent, professional, and timely manner.

2.	Minimum Availability.  Support for any Software licensed under this Contract must be available for a minimum of seven years from the Start Date of the license.  Thereafter, for so long as the Contractor makes Support available to other customers, the State will be entitled to participate in that Support under the terms of this Contract and in exchange for the Support Fee identified in the applicable Schedule.

3.	Reductions.  The State may acquire licenses that are based on the number of users, nodes, computers, processors, instances of the Software or other counts of objects covered by a license (“Objects”).  In any such cases, the State may request that the Support Fees for a Support Period be calculated based on fewer Objects than included in the previous Support Period, with an appropriate adjustment in the applicable Support Fee.  But patches, services packs, updates, and new versions or releases of the Software made available to the State under this Contract for such Software may be applied only to the number of Objects included in the then current Support Period.  Nevertheless, the State may continue using any version of the Software that is available at the time Support was reduced on or for the unsupported Objects, provided that such is physically possible based on the Software’s configuration.  In any case where supported and unsupported Objects cannot be treated separately (e.g., a single server license supporting multiple concurrent connection), the State must limit its use of the Software to the supported number of Objects to take advantage of its reduction rights under this section.

4.	Lapse and Reinstatement.  If the State opts to not renew Support for some or all of the Software licensed by the State under this Contract, the State may subsequently purchase Support for such Software.  But it may do so only if the Contractor continues to make it generally available to its customers when the State makes the decision to reacquire Support.  Further, any such Support will require, in addition to the Support Fee for the then current Support Period, the payment of the immediately preceding year’s Support Fees for that Software, or the applicable instances of it.  Notwithstanding anything to the contrary in this Contract, no interest will be due on the Support Fees for the past Support Periods.  In conjunction with the reinstatement of Support, the State will be entitled to any patches, service packs, upgrades, and new releases, and versions of the Software issued during the unsupported interval.

5.	Support Parameters.  The State may initiate Support requests for problems it encounters with the Software by telephone, email, Internet, or fax, and the Contractor must maintain lines of communication that support all four forms of communication.  The Contractor must make Support available from at least 7:00 AM to 6:00 PM in each time zone where the Contractor maintains a Support center, and it must do so by staffing its Support function with an adequate number of qualified personnel to handle its traditional volume of calls.  Further, the Contractor must maintain at least one Support center in North America with adequate English-speaking Support personnel.  Support must be available during the business hours identified above from at least Monday through Friday throughout the Support Period, except for customary holidays. Further, subject to the State’s obligation to pay the applicable Support Fees, the Contractor must support both the most recent major release of the Software as well as the immediately preceding major release of Software.  The State’s technical staff may contact any Support center that the Contractor maintains, and they may choose to do so based on convenience, proximity, service hours, languages spoken, or otherwise.

6.	Incident Classification. The Contractor must classify and respond to Support calls by the underlying problem’s effect on the State. In this regard, the Contractor may classify the underlying problem as critical, urgent, or routine.  The guidelines for determining the severity of a problem and the appropriate classification of, and response to, it are described below.

The Contractor must designate a problem as “critical” if the Software is functionally inoperable, the problem prevents the Software from being used in production mode or there is significant potential for data integrity problems.  This classification assumes there is no existing patch for the problem.  The Contractor must classify a problem as “urgent” if the underlying problem significantly degrades the performance of the Software or materially restricts the State’s use of the Software in a production mode.  A problem also will be considered urgent if a commonly used feature often generates application errors, causes the Software to freeze, locks up the computer on which the Software is running, or otherwise routinely does not work as intended.  Classification of a problem as urgent rather than critical assumes that the State still can conduct business with the Software. As with the critical classification, the urgent classification assumes there is no existing patch or acceptable workaround procedure for the problem.  Finally, the Contractor may classify a Support call as “routine” if the underlying problem is a question on end use or configuration of the Software.  It also may be classified as routine when the problem does not materially restrict the State’s use of the Software in its production environment, such as when a feature or combination of features generates minor or rare errors.  Also, if any problem that otherwise should be classified as critical or urgent can be solved either by a known workaround or an existing patch, the problem may be treated as routine.

The Contractor must apply the above classifications in good faith to each call for Support, and the Contractor must give due consideration to any request by the State to reclassify a problem, taking into account the State’s unique business and technical environments and any special needs it may have.

7.	Incident Response. The Contractor must respond to critical problems by ensuring that appropriate managerial personnel are made aware of the problem and that they actively track and expedite a resolution.  The Contractor must assign Support or development personnel at the appropriate level to the problem, and those personnel must prepare a work plan for the problem’s expeditious resolution.  The work plan must assume that the Contractor’s appropriate staff will work without material interruption until the problem is resolved properly.  The Contractor’s personnel must maintain daily contact with the State’s technical staff to keep the State abreast of efforts being made to solve the problem.  The Contractor also must provide the State’s technical staff with direct access to the Contractor’s Support personnel and product development personnel, if appropriate, who are assigned to the problem. If the resolution of the problem requires a patch, the Contractor will ship the patch electronically as soon as the patch is available.

The Contractor must respond to urgent problems by having its product development and Support personnel work in concert to develop a fix or a workaround.  The Contractor’s Support personnel must maintain regular contact with the State to keep its technical staff abreast of progress toward a resolution of the problem.  The Contractor’s Support staff must include the problem in regular status reports to the Contractor’s management team.  And the Contractor’s Support staff must provide the Software patch or workaround procedure as soon as it is available.

The Contractor must respond to routine problems by providing the State with a patch or workaround on a priority basis if the problem is one for which an existing patch or workaround already exists. For newly identified problems falling into this classification, the Contractor’s Support personnel must generate a problem report, and the appropriate development or Support personnel then must prioritize the problem in relation to other outstanding product issues. The assigned priority then will govern the problem solving or developmental work needed to address the problem and the schedule for delivering a solution.  For routine calls that involve end usage and configuration issues rather than bugs or other technical problems, the Contractor’s first or second level Support personnel must provide the State’s technical staff with telephonic assistance on a non-priority basis.

8.	Response Times.  The maximum time that the Contractor takes to respond initially to a Support request may vary based upon the classification of the request.  During normal hours of operation for the Contractor’s Support function, the Contractor’s response time for a critical Support request will be less than one hour. The Contractor’s response time for an urgent request must be less than two hours during operating hours.  And the Contractor’s response time for a routine Support request must be less than four hours during normal operating hours.

9.	Escalation Process.  Any Support call that is not resolved must be escalated to the Contractor’s management under the following parameters.  Unresolved problems that are classified as critical must be escalated to the Contractor’s Support manager within four hours and to the director level after one day.  If a critical problem is not resolved within three days, it must escalate to the corporate officer level and then to the CEO level after five days.  The Contractor’s Support staff will escalate unresolved urgent problems to its Support manager within three days, to the director level after seven days, and to the corporate officer level after 14 days.

10.	State Obligations.  To facilitate the Contractor meeting its Support obligations, the State must provide the Contractor with the information reasonably necessary to determine the proper classification of the underlying problem.  It also must assist the Contractor as reasonably necessary for the Contractor’s Support personnel to isolate and diagnose the source of the problem.  Additionally, to assist the Contractor’s tracking of Support calls and the resolution of Support issues, the State must make a reasonable effort to use any ticket or incident number that the Contractor assigns to a particular incident in each communication with the Contractor.  The State also must install and implement the most recently available Software updates, including service packs and patches, if the Contractor reasonably believes it to be necessary to achieve a satisfactory resolution of a problem.

11.	Limitations.  The Contractor is not responsible for the resolution of problems caused by the State’s use of the Software on hardware that does not meet the minimum specifications set out in the Software’s Documentation.  The Contractor also is not responsible for resolving problems caused by third party software not approved by the Contractor for use with the Software.  Additionally, the Contractor need not resolve problems caused by unauthorized modifications to the Software.

12.	Updates.   The Contractor must make all Software updates and service packs, as well as new releases and new versions of it, available to the State at no additional charge and as part of its Software Support.  The Contractor will notify the State of the availability of any Software updates and new versions and releases on at least a quarterly basis.  The Contractor may post patches and updates on the Internet rather than delivering them to the State on physical media.  The Contractor must provide Support, including upgrades, service packs, new releases, and new versions, as appropriate, to keep current with changes in the operating systems and critical applications with which the Software is designed to run for a minimum of seven years from the date the Software is licensed to the State.  For purposes of the last sentence, a “critical application” is any computer program that the Software is specifically designed to work in conjunction with.  An example would be Software that requires an Oracle database engine to function.  The Oracle database engine would be a critical application for that Software.

13.	Follow-on Software.  If the Contractor stops supporting or upgrading any Software but then offers or later releases another product that performs substantially similar functions, the State will be entitled to convert its license for the unsupported Software to a license in the new Software.  Any such conversion will be without charge to the State, provided only that the State has paid all applicable Support Fees for the unsupported Software since first acquiring it through the time when the Contractor terminated Support.

14.	Functionality Migration.  If the Contractor eliminates functionality material to the use or performance of any Software licensed under this Contract (“Original Software”) and then includes the functionality in a new product (“New Software”), the Contractor must grant the State a license to use the migrated functionality of such New Software, but not to any other functionality in the New Software, if (i) the State is a subscriber to Support for the Original Software at the time the New Software is available and is entitled to receive subsequent releases of the Original Software, and (ii) the New Software is available for the same operating system or technical environment as the Original Software.  The license granted to the State for the New Software will be (i) pursuant to the terms and conditions of this Contract and the applicable Schedule governing the Original Software, (ii) subject to the use restrictions and other limitations for the Original Software in this Contract and applicable Schedule, (iii) granted without the payment of additional fees other than fees for Support which would otherwise be due for the Original Software.

15.	Support Location.  For each Schedule under this Contract, the Contractor must disclose the location(s) where it will perform all Support, the location(s) where any State data applicable to this Contract will be maintained or made available, and the principal place of business for the Contractor and all its subcontractors that may perform Support under this Contract.  While performing under this Contract, the Contractor may not change the location(s) where Support is performed or change the location(s) where it maintains or makes the State’s data available to a location outside the country of the original location(s) without prior, written approval of the State, which the State is not obligated to provide.  Further, each of the Contractor’s subcontractors that perform Support under this Contract must agree in writing to and be bound by this and all other provisions of this Contract that inure to the benefit of the State.

#### PART VI: CONSTRUCTION

1.	Entire Document.  This Contract will apply to all Software that the State acquires from the Contractor during the term of this Contract, unless the parties expressly agree otherwise in a written document signed by the duly authorized representatives of the parties.  Furthermore, this Contract, along with the Schedules and Addenda entered into under it, is the entire agreement between the parties with respect to its subject matter, and it supersedes any previous statements or agreements, whether oral or written.

2.	Additional Documents. All terms and conditions contained in any document not signed by both parties, such as a purchase order, invoice, or a click-wrap license, are excluded from this Contract and will have no legal effect.

3.	Binding Effect.  Subject to the limitations on assignment provided elsewhere in this Contract, this Contract will be binding upon and inure to the benefit of the respective successors and assigns of the State and the Contractor.

4.	Amendments.  No amendment or modification of any provision of this Contract will be effective unless it is in writing and signed by both parties.

5.	Waiver. The failure of either party at any time to demand strict performance by the other party of any of the terms of this Contract will not be construed as a waiver or a relinquishment of any such term.  Either party may at any later time demand strict and complete performance by the other party of such a term.

6.	Severability.  If any provision of this Contract is held by a court of competent jurisdiction to be contrary to applicable law, the remaining provisions of this Contract will remain in full force and effect to the extent that such does not create an absurdity or material injustice.

7.	Plain Meaning.  This Contract must be construed in accordance with the plain meaning of its language and neither for nor against the drafting party.

8.	Headings.  The headings used herein are for the sole sake of convenience and may not be used to interpret any section.

9.	Notices.  For any notice under this Contract to be effective, it must be made in writing and sent to the address of the appropriate party first appearing above, unless that party has notified the other party, in accordance with the provisions of this section, of a new mailing address for notices.

10.	Continuing Obligations.  To the extent necessary to carry out their purpose, the terms of this Contract will survive the termination of this Contract.  Some such provisions that require survival to carry out their full intent include the indemnity, warranty, and limitation of liability provisions.  Other examples include the confidentiality section, the escrow section, and the grant of Software licenses.  Additional provisions include the Support obligations for existing licenses, and the Pricing section with respect to related Software licenses and caps on increases in Support for existing licenses.

11.	Counterparts.  This Contract may be executed simultaneously in two or more counterparts, each of which will be deemed an original, but all of which together will constitute one and the same instrument.

PART VII: LAW AND COURTS

## 1.	Compliance with Law.  The parties will comply with all applicable federal, state, and local laws in all endeavors under this Contract.

2.	Export Restrictions. The State may not directly or indirectly export or transmit the Software or Documentation to any country in violation of any applicable US regulation, order, or statute.

3.	UCITA. The Uniform Computer Information Transactions Act (“UCITA”) will not apply to this Contract.  To the extent that UCITA, or any version of it that is adopted by any jurisdiction in any form, is applicable, the parties agree to opt out of it pursuant to the opt-out provisions contained therein.  Likewise, the United Nations Convention on Contracts for the International Sale of Goods will not apply to this Contract.

## 4.	Injunctive Relief.  Nothing in this Contract is intended to limit either party’s right to injunctive relief if such is necessary to protect its interests or to keep it whole.

## 5.	Governing Law.  The laws of Ohio will govern this Contract, excluding its laws dealing with conflict of law, and venue for any disputes will lie exclusively with the appropriate court in Franklin County, Ohio.

#### PART VIII: MISCELLANEOUS

1.	Conflict of Interest.  No Contractor Personnel may voluntarily acquire any personal interest that conflicts with their responsibilities under this Contract.  Further, the Contractor will not knowingly permit any Ohio public official or public employee who has any responsibilities related to this Contract to acquire any interest in anything or any entity under the Contractor’s control, if such an interest would conflict with that official’s or employee’s duties.  The Contractor will disclose to the State knowledge of any such person who acquires an incompatible or conflicting personal interest related to this Contract.  And the Contractor will take steps to ensure that such a person does not participate in any action affecting the work under this Contract.  But this will not apply when the State has determined, in light of the personal interest disclosed, that the person’s participation in any such action would not be contrary to the public interest.

- Assignment.  Neither party may assign this Contract without the prior, written consent of the other party, which the other party will not withhold unreasonably.  Any such assignment, unless otherwise agreed in writing, is contingent on the assignee assuming all the assignor’s rights and obligations under this Contract.

3.	Independent Status.  Each party is an independent contractor. Neither party will have any authority to bind the other unless expressly agreed in writing.  Nothing in this Contract may be construed to create a partnership, agency, or employer-employee relationship between the Contractor and the State, and in no event will the Contractor and the State be deemed joint employers.

4.	Employees.  The Contractor is an independent contractor and is not an agent, servant, or employee of the State.  The Contractor is engaged as an independent business and has complied with all applicable federal, state, and local laws regarding business permits and licenses of any kind, including but not limited to any insurance coverage, workers’ compensation, or unemployment compensation that is required in the normal course of business and will assume all responsibility for any federal, state, municipal, or other tax liabilities.  Additionally, as an independent contractor, The Contractor is not a public employee and is not entitled to contributions from the State to any public employee retirement system or any other benefit of public employment.

Further, any individual providing personal Services under this Contract is not a public employee for purposes of Chapter 145 of the Ohio Revised Code.  And unless the Contractor is a “business entity” as that term is defined in ORC 145.037 (“an entity with five or more employees that is a corporation, association, firm, limited liability company, partnership, sole proprietorship, or other entity engaged in business”) the Contractor must have any individual performing work under this Contract complete and submit to the ordering agency the Independent Contractor/Worker Acknowledgement form found at the following link:

https://www.opers.org/forms-archive/PEDACKN.pdf#zoom=80

The Contractor’s failure to complete and submit the Independent/Worker Acknowledgement form before providing any Service or otherwise doing any work hereunder will serve as the Contractor’s certification that the Contractor is a “Business entity” as the term is defined in ORC Section 145.037.

- Publicity.  The Contractor will not advertise or publicize that it is doing business with the State or use this Contract as a marketing or sales tool, unless otherwise agreed to in writing by the State.

6. 	Cancellation.  The State may cancel this Contract without cause and on 30 days written notice or at any time if the General Assembly or any other funding source fails to continue funding.  But in the case of any license of Software entered before the effective date of the cancellation, the State will have the right to continue such license after termination on the terms contained in this Contract.

7. 	Deliveries.  All deliveries will be F.O.B. destination.

8. 	EEO.  The Contractor must comply with all Ohio laws, rules, and Executive Orders of the Governor of Ohio regarding equal employment opportunity, including Ohio Revised Code Section 125.111.

9. 	Drug Free Workplace.  The Contractor must comply with all applicable Ohio laws regarding maintaining a drug-free workplace. The Contractor will make a good faith effort to ensure that all its employees, while working on the State’s property, do not possess and will not be under influence of illegal drugs or alcohol or abuse prescription drugs.

10. 	Ohio Ethics Law.  The Contractor certifies that it is currently in compliance with and will continue to adhere to the requirements of the Ohio ethics laws.  The Contractor also certifies that all applicable parties listed in Ohio Revised Code Section 3517.13 are in full compliance with that section.

11. 	Travel Expenses.  Any travel or living expenses required by the Contractor to do its obligations under this Contract will be at the Contractor’s expense. The State will pay for any additional travel that it requests only with prior, written approval.  All additional travel and living expenses that the State requests in addition to what this Contract requires the Contractor to provide at the Contractor’s expense will be paid in accordance with the Office of Budget and Management’s Travel Rules in Section 126-1-02 of the Ohio Administrative Code.

12. 	Order of Priority.  If there is any inconsistency or conflict between this Contract and any provision of anything incorporated by reference, this Contract will prevail.

13. 	Record Keeping.  The Contractor must keep all financial records in accordance with generally accepted accounting principles consistently applied.  The Contractor will file documentation to support each action under this Contract in a manner allowing it to be readily located.  And the Contractor will keep all related records and documents at its principal place of business.

14. 	Safety and Security Rules.   When using or possessing State data or accessing State networks and systems, the Contractor must comply with all applicable State rules, policies, and regulations regarding data security and integrity.  And when on any property owned or controlled by the State, the Contractor must comply with all security and safety rules, regulations, and policies applicable to people on those premises.

- Ohio Revised Code Section 9.24.  Contractor warrants that it is not subject to an unresolved finding for recovery under Ohio Revised Code Section 9.24.  If this warranty was false on the date the parties signed this Contract, the Contract is void.  Further, if the Contractor is subject to an unresolved finding of the Auditor of State under Revised Code Section 9.24 on any date on which the parties renew or extend this Contract, the renewal or extension will be void.

- Executive Order.  The Contractor affirms it has read and understands Executive Order 2011-12K and will abide by those requirements in the performance of this Contract. Notwithstanding any other terms of this Contract, the State reserves the right to recover any funds paid for Services the Contractor performs outside of the United States for which it did not receive a waiver.  The State does not waive any other rights or remedies provided to the State in this Contract.  The Contractor agrees to complete the attached Executive Order 2011-12K Affirmation and Disclosure Form, which is attached hereto and is incorporated and becomes a part of this Contract.

TO SHOW THEIR AGREEMENT, the parties have executed this Contract as of the dates appearing below.

| FOR THE CONTRACTOR By: ________________________________ Name: ________________________________ Title: ________________________________ Date: ________________________________ | FOR THE STATE OF OHIO: By: ________________________________ Name: ________________________________ Title: ________________________________ Date: ________________________________ |
| --- | --- |

# Standard Affirmation and Disclosure Form

EXECUTIVE ORDER 2011-12K

Governing the Expenditure of Public Funds on Offshore Services

All of the following provisions must be included in all invitations to bid, requests for proposals, State term schedules, multiple award contracts, requests for quotations, informal quotations, and statements of work. This information is to be submitted as part of the response to any of the procurement methods listed.

The Contractor affirms, understands and will abide by the requirements of Executive Order 2011-12K. If awarded a contract, the Contractor becomes the Contractor and affirms that both the Contractor and any of its Subcontractors will perform no services requested under this Contract outside of the United States.

The Contractor shall provide all the name(s) and location(s) where services under this Contract will be performed in the spaces provided below or by attachment. Failure to provide this information may subject the Contractor to sanctions, termination or a damages assessment. If the Contractor will not be using Subcontractors, indicate “Not Applicable” in the appropriate spaces.

- Principal location of business of Contractor:

(Address)						(City, State, Zip)

Name/Principal location of business of subcontractor(s):

(Name)							(Address, City, State, Zip)

(Name)							(Address, City, State, Zip)

- Location where services will be performed by Contractor:

(Address)						(City, State, Zip)

Name/Location where services will be performed by subcontractor(s):

(Name)							(Address, City, State, Zip)

(Name)							(Address, City, State, Zip)

Standard Affirmation and Disclosure Form

EXECUTIVE ORDER 2011-12K

Governing the Expenditure of Public Funds on Offshore Services

- Location where state data will be stored, accessed, tested, maintained or backed-up, by Contractor:

(Address)						(Address, City, State, Zip)

Name/Location(s) where state data will be stored, accessed, tested, maintained or backed-up by subcontractor(s):

(Name)							(Address, City, State, Zip)

(Name)							(Address, City, State, Zip)

(Name)							(Address, City, State, Zip)

(Name)							(Address, City, State, Zip)

Contractor also affirms, understands and agrees that Contractor and its subcontractors are under a duty to disclose to the State any change or shift in location of services performed by Contractor or its subcontractors before, during and after execution of any Contract with the State.  Contractor agrees it shall so notify the State immediately of any such change or shift in location of its services.  The State has the right to immediately terminate the contract, unless a duly signed waiver from the State has been attained by the Contractor to perform the services outside the United States.

On behalf of the Contractor, I acknowledge that I am duly authorized to execute this Affirmation and Disclosure form and have read and understand that this form is a part of any Contract that Contractor may enter into with the State and is incorporated therein.

By:

Contractor

Print Name:

Title:

Date:

PRICE HOLD ADDENDUM NUMBER [0000000.00]

This license addendum (“Addendum”) is between the State of Ohio (the “State”), through the Department of Administrative Services, with offices at 30 East Broad Street, Columbus, Ohio 43215, and [Company name of the Contractor] (the "Contractor"), with offices at [street address, city, state and zip code for the Contractor], and is entered into under that certain Master Contract for Software Licensing between the State and the Contractor that is dated [Date of the Contract]  and numbered [0000000] (the “Contract”).

This Addendum does not represent a license of Software.  Instead, it provides a price-hold for the Software listed below and permits the State to acquire the Software in exchange for the License Fees and Support Fees listed below.  The State is not obligated to license any of the Software listed below, but if it does at any time during the period starting on the date this Addendum is signed and _________________ thereafter (Price-hold Period), the State will be entitled to acquire such Software for the Fees specified below.  The State may acquire such Software by executing a standard Schedule in the form of that attached to the Contract.  The State has the right to acquire some or all of the Software listed below and to acquire the Software in increments during the Price-hold Period using multiple Schedules.  Nothing in the Addendum commits the State to any volume of licensing or total expenditure.  The State may acquire some, all, or none of the Software in such volumes as it determines during the Price Hold Period.

| Software | Copies Delivered | License Type | # of Licenses (E.g., Users) | List License Price | Discount | Actual License Fee* | Support Percentage† | Operating System(s) | Start Date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

*The License Fee [   ] does [   ] does not include the Support Fee for the first Support Period for each Software license identified above.

† The Support percentage is based on [   ] list price [   ] discounted price.  Any increase in annual maintenance must be equal to or less that the annual increase in the list price of the Software and is subject to the caps specified in the Contract.

# License Descriptions

| License Type | Description of License |
| --- | --- |
| [Insert License Type] | [Insert License Description] |
| [Insert License Type] | [Insert License Description] |
| [Insert License Type] | [Insert License Description] |
| [Insert License Type] | [Insert License Description] |

TO SHOW THEIR AGREEMENT, the parties have executed this Addendum as of the dates appearing below.

| FOR THE CONTRACTOR By: ________________________________ Name: ________________________________ Title: ________________________________ Date: ________________________________ | FOR STATE OF OHIO DEPARTMENT OF ADMINISTRATIVE SERVICES By: ________________________________ Name: ________________________________ Title: ________________________________ Date: ________________________________ |
| --- | --- |

LICENSE SCHEDULE NUMBER [0000000.00]

This license schedule (“Schedule”) is between the State of Ohio (the “State”), through the Department of Administrative Services, with offices at 30 East Broad Street, Columbus, Ohio 43215 for the beneficial use of [agency], and [Company name of the Contractor] (the "Contractor"), with offices at [street address, city, state and zip code for the Contractor], and is entered into under that certain Master Contract for Software Licensing between the State and the Contractor that is dated [Date of the Contract] and numbered [0000000] (the “Contract”).

#### Granted Licenses

| # Software | Copies Delivered | # License Type | # of Licenses (E.g., Users) | List License Price | Discount | Actual License Fee* | Support Percentage† | Operating System(s) | Start Date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

*The License Fee [   ] does [   ] does not include the Support Fee for the first Support Period for each Software license identified above.

† The Support percentage is based on [   ] list price [   ] discounted price.  Any increase in annual maintenance must be equal to or less than the annual increase in the list price of the Software and is subject to the caps specified in the Contract.

#### License Descriptions

| License Type | Description of License |
| --- | --- |
| [Insert License Type] | [Insert License Description] |
| [Insert License Type] | [Insert License Description] |
| [Insert License Type] | [Insert License Description] |

Location Information

| Service Types | Locations |
| --- | --- |
| Locations where the Contractor will provide Support: | [Insert Locations] |
| Locations where the Contractor will provide services or keep the State’s data or from which the data may be accessed: | [Insert Locations] |
| Locations where any subcontractor will provide support or keep the State’s data or from which the data may be accessed: | [Insert Locations] |

TO SHOW THEIR AGREEMENT, the parties have executed this Schedule as of the dates appearing below.

| FOR THE CONTRACTOR By: ________________________________ Name: ________________________________ Title: ________________________________ Date: ________________________________ | FOR STATE OF OHIO DEPARTMENT OF ADMINISTRATIVE SERVICES By: ________________________________ Name: ________________________________ Title: ________________________________ Date: ________________________________ |
| --- | --- |

Supplement 1

Scope of Work and Overall Solution Requirements

Contract services for the implementation of an Office Field Audit Support Tool (OFAST) for the State of Ohio Department of Taxation.

The scope of this project will consist of the implementation of a configurable, customizable COTS Office Field Audit Support Tool that will provide State staff a means to generate and store audit documentation including computational work papers for field and office audits conducted by the Ohio Department of Taxation for the following tax types:

- Sales & Use Tax,

  - Statistical Sampling Design Module

- Commercial Activity Tax,

- Motor Carrier taxes including

  - IFTA (International Fuel Tax Agreement) and

  - IRP (International Registration Plan), and

- Other miscellaneous tax types

  - While not including as a deliverable, the offeror’s proposed solution must be able to incorporate other miscellaneous tax types into the software, as described in the General and Business Requirements section of this document.

The scope of work may also include an optional component for work tracking, project tracking, work management, issue tracking, document management time tracking and portfolio management functionality.  This component may, or may not, be implemented at the State’s discretion.  Continuation of any work beyond any given fiscal year will be dependent upon funding approval by the State.

The contract services are described in detail below and include the following overlapping components:

- Project Management

- Stakeholder Engagement

- Design

- Testing

- Implementation

- Training

- Maintenance and Support

- Program Transition

- Service Level Requirements.

ODT would prefer that the Contractor adopt an Agile approach to this Project, utilizing a Scrum methodology. ODT believes that this approach helps to ensure that the Project timeline and scope expectations are achieved. Contractor should address in its response any deviations from the stated requirements that are the result of adopting an Agile methodology.

Offerors, as part of their response, need to carefully review this Supplement in its totality and propose a strategy that achieves the goals of this Section.

1.	Project Management

Kick Off Meeting.  The Contractor, in conjunction with State staff, must plan and conduct a Project kickoff meeting.

The Contractor in collaboration with the State will initiate the project with a mobilization effort for the first 15 days of the project, followed by the project kick-off event.  This effort will focus on planning, processes, and project methodology. The goal will be to discuss and evaluate the Contractor’s proposed practices, methodologies and recommendations and ensure Contractor’s understanding of their commitment to deliver the proposed solution for the project.

The Contractor, in conjunction with the State, must develop and deliver a presentation to the sponsors, key stakeholders and core project team no later than thirty (30) days after the start of the Project.  At a minimum, the presentation must include a high level overview of the following:

- Project scope and schedule,

- Goals of the Project,

- Methodology, approach, and tools to achieve the goals,

- Roles, responsibilities, and team expectations,

- Tasks, Deliverables, Milestones and significant work products, and

- Contract content review.

Manage Staff.  The State will provide oversight for the Project, but the Contractor must provide overall Project management for the tasks under this Contract, including the day-to-day management of its staff.  The Contractor also must assist the State with coordinating assignments for State staff, if any, involved in the Project.  Additionally, the Contractor must provide all administrative support for its staff and activities.

Update and Maintain Project Schedule.  Throughout the Project, the Contractor must employ ongoing management techniques to ensure a comprehensive Project Schedule is agreed to and baselined, executed, monitored, reported on, and maintained.  The Project Schedule must allow sufficient time for the State’s staff to review all deliverables.  The Contractor must use ODT’s Workfront tool for the schedule once on-site.  A license to Workfront and training will be provided to the Contractor.

The Project Schedule submitted with the Contractor’s proposal must be updated and submitted as a Gantt chart in electronic and paper form to the State for approval no later than twenty (20) days after the mobilization effort described above. The electronic version should be in Workfront format.

The revised Project Schedule will become the Contractor’s plan to implement the Contractor’s solution. The Project Schedule must include planned Tasks, Deliverables, Milestones and significant work products with measurable outcomes.  The schedule must indicate dependencies, duration, dates and resources for completing each Task, Deliverable, and Milestone.

The Project Schedule must be updated on an ongoing basis with a more detailed view on a mutually agreed upon time interval.  Throughout the Project, the Project Plan must be maintained on an ongoing basis by the Contractor and updated weekly.  Timeline variances must be reported to the State immediately along with a written strategy to mitigate the variances and ensure the completion of the proposed milestones.

Project Review Check Point.  Upon completion of the baselined Project Schedule and on a monthly or more frequent basis throughout the Project, the Contractor, in conjunction with State Project team staff, must deliver a presentation to the State Project governance structure.  At a minimum, the presentation must address any known State or Contractor issues or concerns, including but not limited to the following:

- Project scope, and schedule,

- Key named resources assigned to the Project,

- Project readiness,

- Methodology, approach, and tools to achieve the Project goals,

- Roles, responsibilities, and team expectations, and

- Tasks, Deliverables, Milestones and significant work products.

Upon completion of the presentation, the State will immediately assess the health of the project and determine next steps for moving forward with the Project, which may include the following:

- Continue the Project,

- Terminate the Contract, or

- Suspend the Contract.

See Suspension and Termination language in Attachment Four for remedies for failure to deliver the proposed solution.

Please Note: There may be additional Project Reviews conducted by the State on an as needed basis throughout the term of the Contract to assess Project health and ensure the Project is progressing successfully.

Meeting Attendance and Reporting Requirements.  The Contractor's management approach to the Project must adhere to the following meeting and reporting requirements:

- Immediate Reporting - The Project Manager or a designee must immediately report any staffing changes for the Project to the State’s Representative.

- Attend Status Meetings - The Project Manager and other Project team members must participate in status meetings with the State Representative and other people deemed necessary to discuss Project issues. The State Representative will schedule these meetings, which will follow an agreed upon agenda and allow the Contractor and the State to discuss any issues that concern them. These meetings will be scheduled based upon need and may be conducted as a conference call.

- The Contractor must provide the following detailed weekly report as agreed to by the Contractor and State.  The report must, at a minimum, include:

    - Status of planned tasks, identifying tasks not on schedule and a resolution plan to return them to the schedule,

    - Problems encountered, proposed solutions, and actual resolution,

    - Results of any testing,

    - Tasks to be accomplished the following two weeks,

    - Deliverable and Tasks status, with percentage completed and if ahead or behind schedule,

    - Proposed changes to the work plan,

    - Identification of Contractor staff assigned to specific project activities,

    - Planned absences of Contractor project staff and their return date, and

    - Notification of staffing changes.

- The report should be provided electronically in a .pdf or other mutually agreed upon format with signed hard copies mailed.

- The Contractor is required to report incidents involving state data immediately to the State Project Manager and the Chief Information Security Officer.

- Immediate notification of any issues, concerns, or problems that impact or delay the project or potentially prohibit completion of the project and how the Contractor intends to resolve them.

Change Request Review and Approval Process.  The Contractor must provide a change request review and approval process.  The process shall address documenting, analyzing, approving and tracking scope changes for the duration of the Project per the Changes section (Attachment Four, Part Two).  Under no circumstances are changes to be implemented without State review and approval.  Should a material change be identified (i.e., items that will change the overall project budget, delivery timeframes or other aspects of the project pertinent to delivering the anticipated business benefit to the State), change requests are required to be submitted to the State in writing for approval by the State.  Any change request that results in a Contract amendment will be formally processed and approved by DAS.  Change requests must have written approval by the State prior to the Contractor working on the change.

Project Management Artifacts.  Deliverables to be produced by the Contractor must include the following:

- Updated Project Schedule and,

- Status Reports

2.	Stakeholder Engagement

The State’s goal is to deploy the OFAST system to all of the ODT Auditors by June 30, 2018.

The Contractor must support the State team in order to:

- Guide/coach multiple stakeholders through a collaborative design and implementation process.

- Collect on-going stakeholder input and participation to perform a design, implementation plan and continuous quality improvement process.

- Collaborate with stakeholders on communication processes to provide feedback and request services during implementation, support, and maintenance periods.

Tasks include, but are not limited to:

- Effective context-relevant strategies/methods of group facilitation (focus group, consensus building, and/or conflict resolution as needed).

- Stakeholder meeting facilitation (monthly and/or as needed).

- Meeting forums, reports, action steps, and recommendations per facilitation.

- Design

The Offeror proposal must describe and include the solution’s design and architecture and provide details about how that design meets all aspects of the OFAST general and technical requirements and how it guides the development and implementation of the solution.  Within this phase, the offer will perform tasks that finalize the proposal design choices and determine the actual implementation tasks.

The offeror proposed solution must address and meet the following requirements and provide the requested information:

Technical Requirements:

Section One – Software

## The proposed solution must describe and include the software tool(s) necessary to implement and support the solution.

## The proposed solution must comply with the State’s supported browsers IE 11 and the latest version of Chrome.

## The solution proposal must describe any browser plugins or add-ons that will be necessary (i.e. JRE, including versions, Active X components, etc.).

## The solution proposal must comply with the State’s supported client operating system (OS) Windows 7 and Windows 10.

## The solution proposal must describe whether the solution will run in a standalone mode or if connectivity to ODT servers is required.

## The solution must include online and offline help capabilities.

## The solution proposal must describe the application backup, restart, and recovery capabilities and indicate how the solution integrates and exploits such capabilities available in the proposed RDBMS.  The proposal must describe how to achieve a recovery to a point in time that is consistent across all data and systems particularly if some data is housed outside the RDBMS table objects or data is included in RDBMS CLOBs and / or BLOBs.

## The solution must include comprehensive technical documentation that comes delivered with the product and that technical documentation must describe all configuration options and highlight the options chosen.  The technical documentation must also delineate the customization and/or configuration completed to develop the implemented solution.

## The proposed solution must describe the development methodology to be used for the implementation of the solution.  ODT prefers that an Agile methodology be used.

## The proposed solution must describe the change management process for changes and enhancements.

## The solution must include provisions for accessibility to persons with disabilities in compliance with:

### The Final Standard for Electronic and Information Technology Accessibility, 36 C.F.R. §1194, and

### The Final Federal Acquisition Rule for Implementing Section 508 of the Federal Rehabilitation Act, 48 CFR Parts 2, 7, 10, 11, 12, and 39.

## The solution software must be upgradable. Any customization must NOT prohibit potential software upgrades.  The solution must include a process to ensure that customization can easily be retrofitted to any new patch and upgrade releases.  The process must also easily identify conflicts between patches and upgrades and any customization.

## The solution must include hardware (if specialized hardware is required, see Section Two Hardware below) and software for which:

## A support team develops regular maintenance and fixes/patches to fix known errors and problems

## A development team provides enhancements to features and functions through periodic upgrades (upgrades must be provided at least once per year).

## The solution must include installation verification methods to ensure that the proper version, all programs and objects, and associated file systems are in place after installations and upgrades.

## The solution must include the ability to generate various reports.  See General and Business Requirements for supporting details regarding reports.

## The proposal must describe how reports are generated and what reports come with the solution.

## The proposal must also describe the process to construct new reports.

## The proposal must indicate if there any SQL or other query language skills needed to develop reports.

## The solution proposal must describe the underlying relational database and the technologies utilized.

## The proposed solution must describe the manner that bulk debits across multiple periods may be summarized (in order to bill audits spanning multiple periods).

## The solution proposal must describe the user interface and underlying architecture that enables file/data sharing across various users.

## The solution must allow users to publish changes to templates, work-papers, etc. (This is not to be confused with the process to provide users with changes to the base software itself).

## The solution must allow users to work off-line and later sync-up with the central repository.

- The solution proposal must describe the ability to scale, at some future point, to handle up to 250 concurrent logged-on users (business taxpayer sessions) interactively and in real-time without major modification to the software. (New and more powerful hardware is assumed).

Section Two – Hardware

## The Taxation server operating environment is virtualized on hardware centrally managed by the Department of Administrative Services, Office of Information Technology.  Any server based parts of the solution must utilize operating system environments that run virtualized within the OIT server services framework.  Taxation currently utilizes OIT managed Windows Server, AIX and z/OS virtualized servers.

## The solution proposal must indicate the type, number and sizes of server environments required to support the solution and meet response time and throughput requirements delineated in this RFP.

  - The solution proposal must provide sizing information within the server environments: 1) Number of virtual servers, 2) required CPU/Processor cores for each virtual server, 3) size of RAM memory for each virtual server, and amount and type (capacity, general, or performance) of disk storage to be allocated for each Virtual server.  Refer to Supplement 2 for OIT descriptions of the storage types.

  - The solution proposal must describe any other specific hardware and software included to meet the requirements of this RFP.   Any purchase and maintenance costs must be included in the calculation of proposed solution costs (see “On-going Maintenance and Support for Licensed Software and Hardware”).

  - The solution proposal must describe any fault tolerant features and functions that the design will exploit from the solution platform.

  - The solution proposal must describe any special disaster recovery considerations that must be addressed during implementation given the choice of server platforms and solution architecture.  During implementation the solution must implement viable disaster backup and recovery procedures to ensure the continued operations in the event of a catastrophic failure.  The procedures must utilize the DR infrastructure provided as part of OIT services.

## The proposed solution must describe all hardware needed to support the following for 5 years:

### 250 Total Auditors (which includes 160 telecommuters),

### 250 Concurrent Auditors,

### Average audit size = 50mb,

### Total audits per year = 400, and

### Time to download an audit < 20 minutes.

- The description must also contain the proposed client (desktop) architecture.  Including the minimum and recommended PC specifications (e.g., RAM, video RAM, disk space, processor speed) to support the proposed solution.

Section Three – Data

## The proposed solution must describe the recommended database to be used.  (ODT currently support Oracle, DB2, Microsoft SQL and Teradata (for Data warehouse).)

## The proposed solution must contain a copy of the application’s logical data model.

## The solution database must interface with STARS (ODT’s internal integrated Tax administration System). This interface must use web services to send data from proposed workpapers solution to STARS at the end of the audit process. This data would include demographic information relating to the taxpayer, as well as the financial details supporting the audit result. This file should be presented to the STARS system in SOAP protocol using xml formatting. (An example has been provided in Exhibit 1). The solution must be able to display responses received from the STARS system.

## The solution database must interface with Workfront (A cloud-based tool used to manage audits). The solution must be able to accept an import of demographic details regarding an audit by using Workfront’s Kickstart export feature in .XLSX format.

## The solution database must interface with IFTA files using file formatting approved for use by the IFTA and IRP agencies. The solution must be able to accept an import of IFTA return data from STARS Cognos reports. The solution must be able to accept carrier vehicle lists relating to IRP from STARS Cognos reports. The Contractor will be provided with the layout and format of these files during implementation.

## The proposed solution must implement data archiving.  The solution proposal must describe the parameters under which data can be selected for archival.  The solution proposal must also describe the processes under which the data is archived and later restored.  The solution proposal must describe the ability of the archive processes to exploit various storage media types/levels to reduce costs.

## The proposed solution must include a description of processes used to purge data from operational databases and / or archived data stores.  As part of this description, document:

### Procedures for identifying data to be purged,

### Parameters/criteria under which data can be selected for purging from the system,

### Identify the sources from where data can be purged (operational database tables, archived data stores).

Section Four – Security

## The offeror must describe the audit trail capabilities of the proposed solution.

- The solution must describe how the solution meet applicable NIST SP 800-53 Control Requirements for:

  - Audit and accountability,

  - Security Assessment and Authorization,

  - Configuration Management,

  - Contingency Planning,

  - Identification and Authentication,

  - Maintenance,

  - System and Communications Protection, and

  - System and Information Integrity.

## The solution must be able to integrate technically and functionally with the ODT's current security environment, including its external security management.

## The solution must run under and exploit the appropriate external security software managing the security infrastructure on the respective server platform chosen:  Microsoft Active Directory for Windows, the IBM Directory Server (LDAP) on AIX or RACF for z/OS.  The solution proposal must delineate how the solution meets the following solution requirements:

## The solution must provide screen (page) and threshold level security,

## The solution must provide a security administrator function that allows for separate controls for view, add, change, inactivate update, approve, and query access purposes,

## The solution must provide for role and permission based security model, and

## The solution must provide for access and update controls by page, tax type, and user action.

Section Five – Network Architecture

## The proposed solution must describe the preferred network topology and hardware required to support the proposed solution’s architecture (e.g., load balancing utilizing hardware and software based load balancers ahead of the web servers if any, Virtual Private Networks (VPNs), creation of DMZs by firewalls).

## The proposed solution must describe the network performance requirements to operate efficiently.

Section Six – System Administration

## Supplement 2 describes the overall management services and facilities provided by the State.  In addition to the management functions outlined in Supplement 2, the solution must describe any additional management tools required to provide a comprehensive system and application management framework.  Include any tools within the following arenas:

### Application management and monitoring,

### Systems management and monitoring,

### Identity and access management,

### Network management and monitoring,

### Performance monitoring,

### Print Prioritization & Management, and

### Workload Management.

## The proposed solution must describe any third-party, off-the-shelf management tools required for implementation and / or ongoing maintenance and include detailed information regarding offeror, product and version.  Any purchase and maintenance costs must be included in the calculation of proposed solution costs.

## The proposed solution must describe the level of system administration and maintenance required for ongoing long term business, application, systems and infrastructure support including:

### Staff support requirements, such as number of FTEs and skillsets.

General and Business Requirements:

The offeror proposed solution must address and meet the following requirements and provide the requested information.

The form on the following pages must be filled-in by the offeror to indicate if the required functionality is available in the base COTS product or if configuration or customization is necessary for the functionality.  Configuration is defined as setup of existing parameters within the product to meet ODT’s requirements.  Customization is defined as changes of the native package code to meet ODT’s requirements.  The offeror must indicate if it is unable to support the required functionality.  If configuration or customization is necessary for the functionality, offerors must indicate if the effort to provide the functionality will be categorized as high, medium or low effort on their part.  Offerors may provide a narrative response as desired.

| General and Business Requirements: |  |  | Functionality Delivered Through: (indicate with 'X') |  |  |  |  | Effort Complexity (indicate with 'X') |  |  | Offeror Narrative and Response |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Requirement Number | Requirement Description | Group | Base | Config | Custom | Not Supported | High |  | Medium | Low |  |
| 1.1. | The “System” (consisting of Contractor licensed software, installation services and training as further defined in the Statement of Work) must provide a means to generate and store audit documentation including computational work papers, for field and office audits conducted by the Ohio Department of Taxation (ODT) for the following tax types: | General |  |  |  |  |  |  |  |  |  |
| 1.1.1. | Sales & Use Tax, Commercial Activity Tax, Motor Carrier taxes including IFTA (International Fuel Tax Agreement) and IRP (International Registration Plan). | General |  |  |  |  |  |  |  |  |  |
| 1.1.2. | Additional tax types that are not specifically labeled as deliverables per the scope of work but would be implemented by ODT staff directly: Income — Ohio Individual Income Tax, Business Taxes Alcoholic Beverage, Cigarettes and Other Tobacco Products, Master Settlement Agreement, Corporation Franchise, Employer Withholding, Financial Institutions Tax (FIT),Gross Casino Revenue Tax, Horse Racing, Income — Municipal Income Tax for Electric Light, Companies and Telephone Companies, Kilowatt-Hour Tax, Motor Fuel Tax, Natural Gas Distribution ("Mcf Tax"), Pass-Through Entities, Petroleum Activity Tax (PAT) Public Utility Excise, Property — Personal Property (and Public Utility Property), Replacement Tire Fee, and Severance | General |  |  |  |  |  |  |  |  |  |
| 1.2. | The system must allow ODT to configure additional tax types without additional Contractor involvement. | General |  |  |  |  |  |  |  |  |  |
| 1.3. | The system must support audits that span multiple reporting periods. | General |  |  |  |  |  |  |  |  |  |
| 1.4. | The system must support audits that involve multiple, overlapping jurisdictions each with varying tax rates and categories. | General |  |  |  |  |  |  |  |  |  |
| 1.5. | The system must compute the appropriate tax, interest and penalty amounts, based upon user input or import of source data, for all reporting periods and jurisdictions covered by the audit. | General |  |  |  |  |  |  |  |  |  |
| 1.6. | The system must allow ODT to maintain a complete history of tax and interest rates for all supported tax types and jurisdictions, for the purposes of tax and interest computations for all reporting periods subject to audit. | General |  |  |  |  |  |  |  |  |  |
| 1.7. | The system must maintain a container or “audit folder” to hold all audit exhibits and assets created by ODT Audit Personnel. | General |  |  |  |  |  |  |  |  |  |
| 1.8. | The system must allow ODT Audit Personnel to attach files of any format to the audit folder. | General |  |  |  |  |  |  |  |  |  |
| 1.9. | The system must provide functionality that would allow for the container or “audit folder” to backup via compressed storage to a central repository. | General |  |  |  |  |  |  |  |  |  |
| 2.1. | The system must provide integrated, rich text word processing capabilities to generate correspondence or supporting documents. | Word Processing |  |  |  |  |  |  |  |  |  |
| 2.2. | The system must auto populate case specific data (e.g. taxpayer name, address, etc.) into document templates. | Word Processing |  |  |  |  |  |  |  |  |  |
| 2.3. | The system must allow the system administrator to preconfigure, add, and subsequently modify a set of document templates to be available for use by ODT Audit Personnel. | Word Processing |  |  |  |  |  |  |  |  |  |
| 2.4. | The system must provide spell check capabilities. | Word Processing |  |  |  |  |  |  |  |  |  |
| 3.1. | The system must allow the capture of transactional source data obtained from the taxpayer into a tabular format, using both manual data entry and data imports from all of the following formats: | Transaction Based Taxes: Sales & Use Tax |  |  |  |  |  |  |  |  |  |
| 3.1.1. | Microsoft Excel workbooks (.xls, .xlsx) | Transaction Based Taxes: Sales & Use Tax |  |  |  |  |  |  |  |  |  |
| 3.1.2. | Microsoft Access databases (.mdb, .accdb) | Transaction Based Taxes: Sales & Use Tax |  |  |  |  |  |  |  |  |  |
| 3.1.3. | Delimited text files (.csv, .txt) | Transaction Based Taxes: Sales & Use Tax |  |  |  |  |  |  |  |  |  |
| 3.2. | The system must provide a means for ODT Audit Personnel to indicate the applicable taxing jurisdictions for each transaction. | Transaction Based Taxes: Sales & Use Tax |  |  |  |  |  |  |  |  |  |
| 3.3. | The system must provide a means for ODT Audit Personnel to indicate the taxable amount (i.e. measure) for each transaction. | Transaction Based Taxes: Sales & Use Tax |  |  |  |  |  |  |  |  |  |
| 3.4. | The system must allow for a business user to specify and run calculations for each transaction based on a “Taxable % of each transaction.” | Transaction Based Taxes: Sales & Use Tax |  |  |  |  |  |  |  |  |  |
| 3.5. | The system must allow ODT Audit Personnel to manipulate the transactional data, with the following functions: | Transaction Based Taxes: Sales & Use Tax |  |  |  |  |  |  |  |  |  |
| 3.5.1. | Multi-level sorting | Transaction Based Taxes: Sales & Use Tax |  |  |  |  |  |  |  |  |  |
| 3.5.2. | Add/Remove columns | Transaction Based Taxes: Sales & Use Tax |  |  |  |  |  |  |  |  |  |
| 3.5.3. | Move columns | Transaction Based Taxes: Sales & Use Tax |  |  |  |  |  |  |  |  |  |
| 3.5.4. | Hide columns | Transaction Based Taxes: Sales & Use Tax |  |  |  |  |  |  |  |  |  |
| 3.5.5. | Redline rows | Transaction Based Taxes: Sales & Use Tax |  |  |  |  |  |  |  |  |  |
| 3.5.6. | Highlight rows | Transaction Based Taxes: Sales & Use Tax |  |  |  |  |  |  |  |  |  |
| 3.5.7. | Annotate rows with comments | Transaction Based Taxes: Sales & Use Tax |  |  |  |  |  |  |  |  |  |
| 3.6. | The system must provide a method of creating and maintaining multiple reusable templates for the purposes of capturing transactional data. | Transaction Based Taxes: Sales & Use Tax |  |  |  |  |  |  |  |  |  |
| 3.7. | The system must allow for multiple tables and worksheets containing transactional data for each audit which, in aggregate, are used to determine the tax, interest and penalty amounts for the audit. | Transaction Based Taxes: Sales & Use Tax |  |  |  |  |  |  |  |  |  |
| 3.8. | The system must provide a means to conduct audits based on a sample and project results across the remainder of the audit period. | Transaction Based Taxes: Sales & Use Tax |  |  |  |  |  |  |  |  |  |
| 3.8.1. | The system must support block sampling methodologies and compute error rates as applicable, including cases having multiple jurisdictions. | Block Sampling |  |  |  |  |  |  |  |  |  |
| 3.8.2. | The system must allow for ODT Audit Personnel to provide population values as the basis for error rate computations and projections. | Block Sampling |  |  |  |  |  |  |  |  |  |
| 3.8.3. | The system must compute estimated tax amounts for each reporting period (i.e. semi-annual, quarterly, monthly, part weekly, etc.) and jurisdiction based on the error rates determined by the audited sample. | Block Sampling |  |  |  |  |  |  |  |  |  |
| 3.8.4. | The system must provide a random number generator for the purposes of selecting a sample from a given population file. | Stratified Random Sampling |  |  |  |  |  |  |  |  |  |
| 3.8.4.1. | The random number generator must be DIEHARD-compliant. | Stratified Random Sampling |  |  |  |  |  |  |  |  |  |
| 3.8.4.2. | The system must provide a means to filter a population file by multiple criteria (e.g. G/L account number) in order to establish a sampling frame. | Stratified Random Sampling |  |  |  |  |  |  |  |  |  |
| 3.8.4.3. | The system must provide a way to stratify the sample frame based on transaction size. | Stratified Random Sampling |  |  |  |  |  |  |  |  |  |
| 3.8.4.4. | The system must utilize the “Sum of the Cumulative Square Root of the Frequency” method to determine the optimal strata boundaries. | Stratified Random Sampling |  |  |  |  |  |  |  |  |  |
| 3.8.4.5. | The system must allow ODT Audit Personnel to manually specify the strata boundaries. | Stratified Random Sampling |  |  |  |  |  |  |  |  |  |
| 3.8.4.6. | The system must allow for a ceiling stratum to be examined in detail. | Stratified Random Sampling |  |  |  |  |  |  |  |  |  |
| 3.8.4.7. | The system must allow for basement (i.e. floor) amount to be utilized | Stratified Random Sampling |  |  |  |  |  |  |  |  |  |
| 3.8.4.8. | The system must identify offsetting debit and credit (positive and negative) transactions within the sampling frame based on user provided criteria. | Stratified Random Sampling |  |  |  |  |  |  |  |  |  |
| 3.8.4.9. | The system must provide a means to eliminate negative items, along with any offsetting debit items, from the sampling frame and maintain these eliminated items in a separate table. | Stratified Random Sampling |  |  |  |  |  |  |  |  |  |
| 3.8.4.10. | The system must compute the optimal sample size for each sampled stratum. | Stratified Random Sampling |  |  |  |  |  |  |  |  |  |
| 3.8.4.11. | The system must allow ODT Audit Personnel to specify the sample size for each stratum manually. | Stratified Random Sampling |  |  |  |  |  |  |  |  |  |
| 3.8.4.12. | The system must select sample items from each stratum using an algorithm based on the random number generator. | Stratified Random Sampling |  |  |  |  |  |  |  |  |  |
| 3.8.4.13. | The system must allow ODT Audit Personnel to record their determination for each sample item in terms of taxable measure and applicable jurisdictions. | Stratified Random Sampling |  |  |  |  |  |  |  |  |  |
| 3.8.4.14. | The system must allow ODT Audit Personnel to select the desired statistical estimator, combined ratio or difference, in order to compute the point estimate for each stratum. | Stratified Random Sampling |  |  |  |  |  |  |  |  |  |
| 3.8.4.15. | The system must allow for ODT Audit Personnel to modify the confidence level and precision level. | Stratified Random Sampling |  |  |  |  |  |  |  |  |  |
| 3.8.4.16. | The system must construct a confidence interval around the total point estimate at a specified confidence level. | Stratified Random Sampling |  |  |  |  |  |  |  |  |  |
| 3.8.4.17. | The system must provide a fair and practical apportionment of the total estimate to all applicable jurisdictions and reporting periods. | Stratified Random Sampling |  |  |  |  |  |  |  |  |  |
| 3.8.4.18. | The system must output reports that depict the audit computations and apportionments, include estimates and precision, to fully document the audit process. | Stratified Random Sampling |  |  |  |  |  |  |  |  |  |
| 3.8.4.19. | The system must allow the system administrator (via configuration) to limit the options available to the end user when conducting stratified random sample audits in order to adhere to ODT procedures. | Stratified Random Sampling |  |  |  |  |  |  |  |  |  |
| 3.9. | The system must provide a facsimile of a tax form to display reported line item data and ODT Audit Personnel adjustments. | Form Based Taxes: Examples include Commercial Activity Tax (CAT), Corporate Franchise Tax, Financial Institutions Tax, And Other Miscellaneous Form Based Taxes |  |  |  |  |  |  |  |  |  |
| 3.9.1. | The system must allow the import of form line item data from ODT provided data files. | Form Based Taxes |  |  |  |  |  |  |  |  |  |
| 3.9.2. | The system must allow ODT Audit Personnel to adjust line item values. | Form Based Taxes |  |  |  |  |  |  |  |  |  |
| 3.9.3. | The system must indicate on screen and in reports of any line items that have been adjusted. | Form Based Taxes |  |  |  |  |  |  |  |  |  |
| 3.9.4. | The system must maintain both the original and audit values for each line item. | Form Based Taxes |  |  |  |  |  |  |  |  |  |
| 3.9.5. | The system must support audit packages having multiple tax forms and supporting worksheets. | Form Based Taxes |  |  |  |  |  |  |  |  |  |
| 3.9.6. | The system must compute line item values as appropriate. | Form Based Taxes |  |  |  |  |  |  |  |  |  |
| 3.9.7. | The system must allow store auditor comments and file attachments for each form line item. | Form Based Taxes |  |  |  |  |  |  |  |  |  |
| 3.9.8. | The system must be able to populate primary forms on an annual and quarterly basis and produce one summary form as well that contains all changes in values for a selected audit period. (CAT) | Form Based Taxes |  |  |  |  |  |  |  |  |  |
| 3.9.9. | The system must be capable of showing on a summary and individual basis, the tax calculations of each entity known within the same taxpayer combined or consolidated group. (Multiple tax types) | Form Based Taxes |  |  |  |  |  |  |  |  |  |
| 3.9.10. | The system must be capable of recording and holding calculations of multiple tiers of ownership groups to calculate on the primary form of the return, at both the individual level and entity level (Pass-Through Entity). | Form Based Taxes |  |  |  |  |  |  |  |  |  |
| 3.9.11. | The system must be capable of computing CAT liability for work papers which use a statutory estimation in which the first three quarters of the year are reconciled to the forth to determine proper tax and penalties to be applied. (CAT) | Form Based Taxes |  |  |  |  |  |  |  |  |  |
| 3.10. | The system must provide a method of conducting IFTA field and office audits of licensed motor carriers based in Ohio. | Motor Carrier (IFTA) |  |  |  |  |  |  |  |  |  |
| 3.10.1. | The system must allow the import of reported data from ODT provided data files. | Motor Carrier (IFTA) |  |  |  |  |  |  |  |  |  |
| 3.10.2. | The system must support the stratification of IFTA audits into multiple fleets. | Motor Carrier (IFTA) |  |  |  |  |  |  |  |  |  |
| 3.10.3. | The system must support sampling within IFTA audits identifying sample quarters and vehicles. | Motor Carrier (IFTA) |  |  |  |  |  |  |  |  |  |
| 3.10.4. | The system must capture quarterly summaries by vehicle, manual input and file import. | Motor Carrier (IFTA) |  |  |  |  |  |  |  |  |  |
| 3.10.5. | The system must allow ODT Audit Personnel to capture audited distance and fuel data, including fuel receipts, quarterly odometer readings and detail trip reports. | Motor Carrier (IFTA) |  |  |  |  |  |  |  |  |  |
| 3.10.6. | The system must support licensees having bulk tanks in addition to receipted (over the road) fuel. | Motor Carrier (IFTA) |  |  |  |  |  |  |  |  |  |
| 3.10.7. | The system must perform bulk tank reconciliations with the ability to make audit adjustments to total fuel when significant loss or gain is detected. | Motor Carrier (IFTA) |  |  |  |  |  |  |  |  |  |
| 3.10.8. | The system must provide a way to capture reported and audited jurisdictional miles for each trip report. | Motor Carrier (IFTA) |  |  |  |  |  |  |  |  |  |
| 3.10.9. | The system must interface with an industry-standard truck routing software package (not included), e.g. ProMiles, PC Miler, or MileMaker Pro, for the purposes of verifying jurisdictional mileage per trip report. | Motor Carrier (IFTA) |  |  |  |  |  |  |  |  |  |
| 3.10.10. | The system must compute individual vehicle MPG’s per quarter and allow audit adjustment to fuel for vehicles that are out of range. | Motor Carrier (IFTA) |  |  |  |  |  |  |  |  |  |
| 3.10.11. | The system must compute both total and jurisdictional error rates for both mileage and fuel for each sampled quarter or selected combination thereof. | Motor Carrier (IFTA) |  |  |  |  |  |  |  |  |  |
| 3.10.12. | The system must compute projections of audited miles and fuel for each non-sampled quarter. | Motor Carrier (IFTA) |  |  |  |  |  |  |  |  |  |
| 3.10.13. | The system must support multiple fuel types, with separate computations for each. | Motor Carrier (IFTA) |  |  |  |  |  |  |  |  |  |
| 3.10.14. | The system must support jurisdictions having “split-rate” periods. | Motor Carrier (IFTA) |  |  |  |  |  |  |  |  |  |
| 3.10.15. | The system must support jurisdictions having a fuel surtax rate. | Motor Carrier (IFTA) |  |  |  |  |  |  |  |  |  |
| 3.10.16. | The system must allow the system administrator to maintain a history of fuel tax and surtax rates for all IFTA member jurisdictions and fuel types. | Motor Carrier (IFTA) |  |  |  |  |  |  |  |  |  |
| 3.10.17. | The system must compute additional fuel tax and surtax, or refund due, for each jurisdiction, fuel type and quarter. | Motor Carrier (IFTA) |  |  |  |  |  |  |  |  |  |
| 3.10.18. | The system must compute interest, according to section R1230 of the IFTA Articles of Agreement. | Motor Carrier (IFTA) |  |  |  |  |  |  |  |  |  |
| 3.10.19. | The system must produce the required reports to document the audit, as specified in section A660 of the published IFTA Audit Manual. | Motor Carrier (IFTA) |  |  |  |  |  |  |  |  |  |
| 3.11. | The system must provide a method of conducting IRP field and office audits of registered motor carriers based in Ohio. | Motor Carrier (IRP) |  |  |  |  |  |  |  |  |  |
| 3.11.1. | The system must allow the import of application data from ODT provided data files. | Motor Carrier (IRP) |  |  |  |  |  |  |  |  |  |
| 3.11.2. | The system must support multiple IRP fleets per registrant. | Motor Carrier (IRP) |  |  |  |  |  |  |  |  |  |
| 3.11.3. | The system must support sampling within IRP audits identifying sample quarters and vehicles. | Motor Carrier (IRP) |  |  |  |  |  |  |  |  |  |
| 3.11.4. | The system must allow the auditor to capture audited distance quarterly odometer readings and detail trip reports. | Motor Carrier (IRP) |  |  |  |  |  |  |  |  |  |
| 3.11.5. | The system must capture quarterly summaries by vehicle, manual input and file import. | Motor Carrier (IRP) |  |  |  |  |  |  |  |  |  |
| 3.11.6. | The system must provide a way to capture reported and audited jurisdictional miles for each trip report. | Motor Carrier (IRP) |  |  |  |  |  |  |  |  |  |
| 3.11.7. | The system must interface with an industry-standard truck routing software package (not included), e.g. ProMiles, PC Miler, or MileMaker Pro, for the purposes of verifying jurisdictional mileage per trip report. | Motor Carrier (IRP) |  |  |  |  |  |  |  |  |  |
| 3.11.8. | The system must compute projections of audited miles for each non-sampled quarter. | Motor Carrier (IRP) |  |  |  |  |  |  |  |  |  |
| 3.11.9. | The system must support jurisdictions having “split-rate” periods. | Motor Carrier (IRP) |  |  |  |  |  |  |  |  |  |
| 3.11.10. | The system must leverage audited distance data from any concurrent IFTA audit, if available, for the purposes of computing the IRP jurisdictions percentages. | Motor Carrier (IRP) |  |  |  |  |  |  |  |  |  |
| 3.11.11. | The system must compute audited jurisdictional percentages and additional fees due per audit. The system must produce a set of reports to fully document the IRP audit as specified in section 601 audit report of the published IRP Audit Procedures Manual. | Motor Carrier (IRP) |  |  |  |  |  |  |  |  |  |
| 4.1. | The system must support both simple and compounded interest computations on additional tax amounts from the due date of the return through a user specified date for each reporting period under audit. | Interest Computations |  |  |  |  |  |  |  |  |  |
| 4.2. | The system must allow for variable interest rates over the course of the interest computation period. | Interest Computations |  |  |  |  |  |  |  |  |  |
| 4.3. | The system must make adjustments for interest based on payments that have been received during the duration of the audit. | Interest Computations |  |  |  |  |  |  |  |  |  |
| 5.1. | The system must allow for ODT Audit Personnel to select one or more statutory penalties to be applied to each reporting period under audit. | Penalty Computations |  |  |  |  |  |  |  |  |  |
| 5.2. | The computation details of penalties must be configurable by the system administrator. | Penalty Computations |  |  |  |  |  |  |  |  |  |
| 6.1. | The system must output a set of formatted reports that depict the audit computations, source data and ancillary exhibits necessary to clearly communicate the audit findings. Reports must be able to provide similar function to those included in Exhibit 2 and 3. | Reporting |  |  |  |  |  |  |  |  |  |
| 6.2. | The system must provide a means to preview reports on screen before sending to a printer. | Reporting |  |  |  |  |  |  |  |  |  |
| 6.3. | The system must allow reports to be saved in a PDF file. The PDF file must contain bookmarks for easy navigation of multi-part, consolidated reports. | Reporting |  |  |  |  |  |  |  |  |  |
| 6.4. | The system must include a configurable report header on all report pages that identifies the subject matter of the audit. | Reporting |  |  |  |  |  |  |  |  |  |
| 6.5. | The system must allow report configurations and additions to be made by the system administrator. | Reporting |  |  |  |  |  |  |  |  |  |
| 7.1 | The software must be installed on laptops running Windows 7 and 10. Support for future releases of operating systems must be described as part of Contractor’s software maintenance agreement. | Technical |  |  |  |  |  |  |  |  |  |
| 7.2 | The software must provide an automatic means of updating both system files (binaries) and ODT-specific configuration items when connected to the ODT network. | Technical |  |  |  |  |  |  |  |  |  |
| 7.3. | The system must allow all operations necessary to conduct an audit while disconnected from the ODT network, including computations, data entry, and document and report generation. | Technical |  |  |  |  |  |  |  |  |  |
| 7.4. | It is desired that the system interface with Workfront for the purposes of downloading case demographics and financial details and as a central repository of audit assets generated by ODT Audit Personnel and the system. | Technical |  |  |  |  |  |  |  |  |  |
| 7.5. | The system must be capable of interfacing to STARS for posting final audit results in the proper format/detail for official billing/noticing purposes. | Technical |  |  |  |  |  |  |  |  |  |
| 7.6. | Contractor must provide minimum hardware (laptop) specifications (memory, disk, CPU) required to operate the software. | Technical |  |  |  |  |  |  |  |  |  |

- Testing

All system components must be subjected to system testing performed by a test team composed of Contractor and ODT staff. The Contractor will conduct unit testing, integration testing, regression testing and system testing, as well as assist with acceptance testing. The ODT prefers a testing methodology which allows for a Model Office environment to be established which mirrors the production environment and for incremental and integration testing to be performed in this environment. The system test team will function as system users during system testing and will evaluate all test outcomes. The system test team must direct system testing and operate the system in accordance with the system testing plans. The system test team must provide all error resolution and other technical support as required.

System Test Plans: The Contractor must prepare a system test plan which verifies that:

- The new, configured, modified and unmodified software work in concert

- The system has been properly configured for use for ODT

- Reporting environment runs properly

- Custom reports and correspondence work in accordance with ODT requirements

- All scripts or job streams run properly

- All interfaces function properly.

This test plan must be comprehensive in scope and must be drafted in cooperation with ODT Project staff and subject matter experts.

Application System Testing: The Contractor must conduct system tests in accordance with the approved system test plans. All system test results must be documented, exceptions analyzed and any software defects corrected. The Contractor must plan on leading selected ODT Project team members through the system test process so that they may review the test process and outcomes and learn about system operations and functionality. This test must be thorough enough to ensure that few software or configuration “bugs” are uncovered in the Acceptance Test which will follow.

Acceptance Test Planning Assistance: Although ODT will take primary responsibility for preparing the Acceptance Test Plan, the Contractor’s assistance must include:

- Helping ODT with structuring test cycles

- Designing test scripts

- Explaining user actions, transactions, and processing outcomes

- Organizing the test tracking, outcome tracking, and exception follow-up procedures.

The Acceptance Test Plan must be built around ODT’s most important business scenarios and must include due diligence testing of the software to ensure that it conforms to marketed or promised functionality.

Acceptance Testing Assistance: ODT will assume responsibility for conducting acceptance testing of the entire application. The Contractor must provide assistance during such testing. This assistance must include:

- Submitting off-line jobs

- Performing backups

- Restoring databases as required

- Analyzing and explaining outcomes

- Answering questions as they arise.

Successful completion of this test is required before the software can be approved for production use.

- Implementation

The solution proposal must include an implementation strategy, QA testing plan, and detailed deployment plan with an OFAST solution go-live goal of June 30, 2018.  These deliverables will be refined during the implementation phase of the project. All development work must be performed on site at ODT.

Implementation Plan must state the following at the minimum:

- Master Project Schedule that includes a description of the tasks that will be performed to accomplish the implementation, delivery, and acceptance of the system, including a detailed work plan with task schedules, ODT effort, and milestones (Gantt chart).

- A deployment schedule, including the method of deployment.

- Training

The Contractor must provide Technical Training, Power User/Developer Training, and User Training.

- Technical Training will provide ODT’s technology staff training on the equipment and software to the extent staff can support, upgrade and patch the software/equipment.

- Power User/Developer Training must provide for knowledge transfer to ODT staff, accomplished by working side-by-side with the Contractor in building, testing and deployment activities.

- User Training must provide attendees with instructor-led training sessions, on screen presentation, and hard copy handouts.

Minimum training requirements:

- The Contractor must provide User Training to up to 20 end-users on the business side utilizing Train-The-Trainer methodology. The training must occur in conjunction with the deployment of the solution, preferably just prior to implementation. Training must be started within fifteen (15) business days prior to go-live and be completed no later than ten (10) business days prior to go-live.  Training must be no more than one (1) week ahead of go-live.  The solution proposal must include a training plan that describes how the offeror will meet the training requirements.  Training must be simultaneous and integrated with development in order to facilitate effective knowledge transfer.  ODT employees must be included as part of the development process and training will include oversight of ODT-developed deliverables.

  - Contractor must provide ODT instructors access to materials for the training session, which must include both an electronic and hard copy version in either PDF or as a Microsoft PowerPoint presentation.

- The User Training session must include the following at a minimum:

  - The materials must clearly layout the process for conducting specific tax type audits, as listed in the deliverables section, within the COTS solution. The materials must contain screenshots, written step-by-step instructions, and provide end-users feedback regarding all aspects of the software.

  - Provide a hardcopy quick reference guide for all attendees.

- Technical Training for ODT infrastructure staff monitoring the OFAST solution must also be scheduled (up to 10 attendees):

  - Technical training to include both electronic and hard copy manuals and training materials for each IT staff attending.

  - Technical training must be in person with a hands on demonstration to include all items for listed in the regular assessment administrator training above including a demonstration using the solution.

  - Technical training must include troubleshooting the OFAST solution and all technical requirements.

  - Technical training must cover all hardware, software, system, and peripheral’s use, maintenance and support.

The content of the technical training must also cover all aspects of provided solutions that include application design and architecture, infrastructure architecture and its components, daily support activities with the details of the technologies used. All technical training sessions must be carried out with adequate documentation as a guide.

- Maintenance and Support

The Offeror will be responsible for providing Maintenance and Support during the period following acceptance of the completed OFAST solution. The proposed solution must describe in detail a maintenance and support plan for the OFAST solution. The plan must include all software including warranty specifications (copies of the associated warranties must be attached to the proposal). The State’s warranty period for all software must not begin until full, accepted delivery of the solution is complete.

The proposed plan must address help desk support during ODT business hours 5 days a week. Maintenance must be accomplished within the principal ODT hours from 7:00 a.m. to 7:00 p.m., Monday through Friday, excluding official State of Ohio holidays.

The proposed plan must also address Business Continuity and Disaster Recovery. The proposed plan will be considered a draft plan.  A final detailed plan addressing staffing requirements and system and network resource requirements must be submitted within 30 calendar days prior to User Acceptance Testing, and scheduled via the Project Schedule.

On-going Maintenance and Support for Licensed Software

The solution proposal must define the on-going software annual support and maintenance costs for five State fiscal years following the date of acceptance of the completed project.  State fiscal years run from July 1 until the following June 30th.

- Program Transition

Transition Plan.  Conduct transition activities at the end of the Contract to ensure continuity of operations.  The solution proposal must include a plan that the Offeror will use at the end of the Contract to facilitate the changeover of Contract support activities and responsibilities from the Offeror to the Taxation teams.  The Transition Plan must, at a minimum, include detail sufficient to give the State an understanding of how the Offeror will approach the successful and complete transition of OFAST.  The Transition Plan must include length of the transition period, transition activities and any anticipated business downtime.

- Service Level Requirements

Service Level Framework.  This section sets forth the performance specifications for the Service Level Agreements (SLA) to be established between the Contractor and State.

Both the State and the Contractor recognize and agree that new categories of Service Levels and performance specifications may be added or adjusted during the term of the Contract as business, organizational objectives and technological changes permit or require.

Each SLA will be measured on a monthly basis.

The Contractor will not be liable for any failed Service Level caused by circumstances beyond its control, and that could not be avoided or mitigated through the exercise of prudence and ordinary care, provided that the Contractor immediately notifies the State in writing and takes all steps necessary to minimize the effect of such circumstances and resumes its performance of the Services in accordance with the SLAs as soon as possible.

| Service Level | Requirements |  |  |
| --- | --- | --- | --- |
|  | Support Hours | Response | Resolution/Remedy |
| Technical Support and Service Availability. The Contractor will ensure that repair and / or replacement of devices occurs as necessary within 24 hours of receiving notification of the need for repair / replacement. | Monday through Friday 7:00 a.m. to 7:00 p.m. EDT | Immediate notice to ODT of device failure. | Repair and / or replacement must be competed. |
| Critical Business Impact Incident. Contractor must provide ongoing support and service to users of the OFAST system. Severity 1 - Catastrophic: The defect prevents the system or application from meeting the majority of the ODT’s requirements. Catastrophic defects involve any situation where the loss of service is non-recoverable. | Monday through Friday 7:00 a.m. to 7:00 p.m. EDT | Notification of failure within issue management procedures outlined in the contract. | Resolution detailed and categorized via email within 24 hours. |
| Urgent Business Impact Incident. Contractor must provide ongoing support and service to users of the OFAST system. Severity 2 - Major: No mutually-agreed work around: The defect prevents a major function of the system or application from meeting ODT’s requirements and there is no effective work around to meet these requirements. Appropriate for instances where service or delivery has been impacted although not completely disabled, and there are no workaround procedures available to fix the problem. | Monday through Friday 7:00 a.m. to 7:00 p.m. EDT | Contractor acknowledges response within 10 minutes. | Resolution detailed and categorized via email within 24 hours. |
| Routine Business Impact Incident. Contractor must provide ongoing support and service to users of the OFAST system. Severity 3 - Moderate: With a mutually-agreed work around: The defect prevents a major function of the system or application from meeting ODT’s requirements, but there is an effective work around to meet these requirements. This is appropriate for instances where service or delivery has been impacted, although not completely disabled, and workaround procedures are available to fix the problem. The parties agree to negotiate in good faith to identify any workarounds with respect to Severity 3 defects within three (3) business days of the defect’s identification. If the parties cannot agree on a work around within that three (3) day period, the issue will be escalated to the Deputy Tax Commissioner of Information Technology and Contractor’s comparable representative. | Monday through Friday 7:00 a.m. to 7:00 p.m. EDT | Contractor acknowledges response within 60 minutes. | Resolution detailed and categorized via email within 24 hours. |
| Severity 4 - Minor: The defect prevents a minor function of the system or application from meeting ODT’s requirements. Appropriate for instances where minor functions are disabled, but service or delivery is not affected. | Monday through Friday 7:00 a.m. to 7:00 p.m. EDT | Contractor acknowledges response within 60 minutes. | Resolution detailed and categorized via email within 24 hours. |
| Severity 5 - Cosmetic: The defect has minimal or cosmetic effect on the system or application meeting ODT’s requirements. Appropriate for errors that provide more of a nuisance than a real problem and errors of ODT’s process/standards or documentation type. | Monday through Friday 7:00 a.m. to 7:00 p.m. EDT | Contractor acknowledges response within 60 minutes. | Resolution detailed and categorized via email within 24 hours. |

All deliverables will be free of any severity 1, 2, 3, 4, and 5 defects prior to the beginning of the final user acceptance test.

SLAs will commence when the Project is initiated.

Monthly Service Level Report.  On a State accounting monthly basis, the Contractor must provide a written report (the “Monthly Service Level Report”) to the State which includes the following information:

- The Contractor’s quantitative performance for each SLA;

- A “Root-Cause Analysis” and corrective action plan with respect to any SLA where the Individual SLA has failed during the preceding month; and

- Trend or statistical analysis with respect to each SLA as requested by the State.

The Monthly Service Level Report will be due no later than the tenth (10th) accounting day of the following month.

### STATE ROLES AND RESPONSIBILITIES

The following State personnel will be available during the Project.

State Project Manager: Provides project management oversight of the Project to ensure the Contractor completes the work as designed and in accordance with approved Project Plan.  The State Project Manager will be the single point of contact for the State regarding Project related matters.

State Core Subject Matter Experts (SMEs): The State’s key Project team members that participate in Project related tasks (e.g., deliverable reviews, design sessions, training, etc.).

State Information Services Support: Provides support and oversees the build of Infrastructure for this application, verifies that the Contractor completes the installation / configuration of software and the setup of system routines for operations and maintenance. Verify vendor provided documentation for the above mentioned activities.

### CONTRACTOR ROLES AND RESPONSIBILITIES

The Contractor must employ, maintain, and execute a project management methodology that complies with Project Management Institute (PMI) standards or their equivalent. The Contractor must describe the project management approach and methodology to be used for all phases of the project lifecycle, including all tools, technologies, resources and other components required for successful implementation.

The following Contractor roles and responsibilities are critical to the success of the Project.  At a minimum, the Contractor’s staffing plan must include names for the following key Project personnel that must be dedicated throughout the entire project.

Contractor Project Manager: The Contractor Project Manager (PM) must provide project management for the term of the Project.

Responsibilities:

- Creates and Manages the Project Plan and Schedule

- Manages the Contractor Project Team Members

- Liaison between State and Contractor Resources

- Initiates and applies Quality Assurance Processes to monitor the Project

- Manages issues, risks and change orders

- Point of escalation for Project issues

- Manages the deliverable acceptance process.

Contractor Core Subject Matter Experts (SMEs): The Contractor’s key Project team members that participate in Project related tasks (e.g., research and analysis, stakeholder engagement, design, training, etc.).

Supplement 2

State Security, Privacy and Data Handling Requirements

Contents

1.	Overview and Scope	101

2.	State Architecture and Computing Standards Requirements	101

2.1.	Requirements Overview	101

2.1.1.	State of Ohio Standards	101

2.1.2.	Offeror Responsibilities	101

2.1.3.	State Infrastructure Services	102

2.2.	Compute Requirements	103

2.2.1.	Client Computing	103

2.2.2.	Server / OS	103

2.2.3.	Ohio Cloud: Hypervisor Environment	103

2.3.	Storage and Backup Requirements	103

2.3.1.	Storage Pools	103

2.3.2.	Backup	104

2.4.	Networking Requirements: Local Area Network (LAN) / Wide Area Network (WAN)	104

2.5.	Application Requirements	105

2.5.1.	Application Platforms	105

2.5.2.	Open API’s	105

2.5.3.	SOA (Service Oriented Architecture)	105

2.6.	Database Platforms	105

2.7.	Enterprise Application Services	105

2.7.1.	Health and Human Services: Integrated Eligibility	105

2.7.2.	The Ohio Business Gateway (OBG)	106

2.7.3.	Ohio Administrative Knowledge System (OAKS)	106

2.7.4.	Enterprise Business Intelligence	107

2.7.5.	Enterprise Content Management	108

2.7.6.	SharePoint	108

2.7.7.	IT Service Management	108

2.7.8.	Customer/Citizen Relationship Management (CRM)	108

2.7.9.	Enterprise Geocoding Services	108

2.7.10.	GIS Hosting	108

2.8.	Productivity, Administrative and Communication Requirements	108

2.8.1.	Communication Services	108

3.	General State Security and Information Privacy Standards and Requirements	109

3.1.	State Provided Elements: Contractor Responsibility Considerations	110

3.2.	Periodic Security and Privacy Audits	111

3.3.	Annual Security Plan: State and Contractor Obligations	111

3.4.	State Network Access (VPN)	112

3.5.	Security and Data Protection.	113

3.6.	State Information Technology Policies	113

4.	State and Federal Data Privacy Requirements	114

4.1.	Protection of State Data	114

4.2.	Handling the State’s Data	116

4.3.	Contractor Access to State Networks Systems and Data	116

4.4.	Portable Devices, Data Transfer and Media	117

4.5.	Limited Use; Survival of Obligations.	117

4.6.	Disposal of PI/SSI.	117

4.7.	Remedies	118

4.8.	Prohibition on Off-Shore and Unapproved Access	118

4.9.	Background Check of Contractor Personnel	118

4.10.	Federal Tax Information	119

5.	Contractor Responsibilities Related to Reporting of Concerns, Issues and Security/Privacy Issues	121

5.1.	General	121

5.2.	Actual or Attempted Access or Disclosure	121

5.3.	Unapproved Disclosures and Intrusions: Contractor Responsibilities	121

5.4.	Security Breach Reporting and Indemnification Requirements	122

6.	Security Review Services	122

6.1.	Hardware and Software Assets	122

6.2.	Security Standards by Device and Access Type	123

6.3.	Boundary Defenses	123

6.4.	Audit Log Reviews	123

6.5.	Application Software Security	123

6.6.	System Administrator Access	123

6.7.	Account Access Privileges	124

6.8.	Additional Controls and Responsibilities	124

- Overview and Scope

This Supplement shall apply to any and all Work, Services, Locations and Computing Elements that the Contractor will perform, provide, occupy or utilize in conjunction with the delivery of work to the State and any access of State resources in conjunction with delivery of work.

This scope shall specifically apply to:

- Major and Minor Projects, Upgrades, Updates, Fixes, Patches and other Software and Systems inclusive of all State elements or elements under the Contractor’s responsibility utilized by the State;

- Any systems development, integration, operations and maintenance activities performed by the Contractor;

- Any authorized Change Orders, Change Requests, Statements of Work, extensions or Amendments to this agreement;

- Contractor locations, equipment and personnel that access State systems, networks or data directly or indirectly; and

- Any Contractor personnel, or sub-Contracted personnel that have access to State confidential, personal, financial, infrastructure details or sensitive data.

The terms in this Supplement are additive to the Standard State Terms and Conditions contained elsewhere in this agreement. In the event of a conflict for whatever reason, the highest standard contained in this agreement shall prevail.

- State Architecture and Computing Standards Requirements

  - Requirements Overview

Offerors responding to State issued statement of work (SOW) requests, and as Contractors performing the work following an award are required to propose solutions that comply with the standards outlined in this document. In the event of a conflict with any published Standard, a variance may be requested, and the Offeror must show sufficient business justification for the variance request.  The Enterprise IT Architecture Team will engage with the Contractor and appropriate State stakeholders to review and approve / deny the variance request.

    - State of Ohio Standards

The State has a published Core Technology Stack as well as Enterprise Design Standards as outlined in this document and, due to State preferences, are subject to improvements and change. The State also provides numerous IT Services in both the Infrastructure and Application categories, as outlined in the State’s IT Services Catalog at: http://das.ohio.gov/Divisions/InformationTechnology/StateofOhioITServiceCatalog.aspx

    - Offeror Responsibilities

Offerors can propose on-premise or cloud-based solutions. When proposing on-premise solutions, vendors must comply with State requirements including using the State’s Virtualized Compute Platform.  Unless otherwise specified in the SOW request, offerors proposing on-premise solutions are required to install third party applications on State provided compute platforms.  Dedicated server platforms are not compliant with the State’s Virtualization Requirements.

Hardware and storage (memory, speeds, cpu and other configuration details) should be proposed to adhere to established State standards (generally VMware based system images for x86 environments) and or virtualized Oracle Exadata/Exalogic frames and components unless otherwise specified in the SOW Request.

In addition, Offerors are required to take advantage of all published IT Application Services where possible, i.e. Enterprise Service Bus, Content Management, Enterprise Document Management,  Data Warehousing, Data Analytics and Reporting and Business Intelligence. When dedicated Application components are required, i.e. Application Servers, Databases, etc., they should comply with the Core Technology standards.

    - State Infrastructure Services

The State of Ohio’s Office of Information Technology Infrastructure Services Division (OIT/ISD) will be responsible for providing the technical infrastructure platform as a service to the Contractor and will host the Contractor developed software and operating solution following the conclusion of the project for on-premise solutions. In general, this service includes the following:

- Primary Computing Facility: State of Ohio Computing Center (secure Tier III capable facility)

- Alternate/Disaster Recovery Center: Ohio Based Secure Tier II facility

- Redundant Networking between State facilities and Data Centers (Metro-E to 10Gb/s OARnet)

- Physical and Infrastructure Security Services

- Redundant Power, Cooling, Fire Suppression and onsite Redundant UPS/Power Generation

- Servers, Storage, Networking Devices, Firewalls, Security Appliances, Vulnerability and Virus Scanning to the operating system prompt

- Binding SLAs regarding performance, availability, reliability, provisioning and systems administrative access

The State of Ohio will provide ITIL based services in support of the Contractor as follows:

Table 1 – State Infrastructure Responsibility Matrix

| State Infrastructure Responsibility Matrix |  |
| --- | --- |
| Asset Management  Hardware Asset Tracking  Software Asset Tracking  Logistics Support  Inventory Capture and Maintenance Service Desk  Help Desk Operations  Help Desk Tools  Service Desk Processes | Enterprise Security Management  Emergency Response Service  Threat Analysis  Managed Intrusion/Detection/Prevention  System Security Checking  Security Advisory and Integrity  Malware Defense Management  Vulnerability Management  ID Management  Security Policy Management  Security Compliance Support  Security Audit |
| Server Management  Platform Support (Tools/Processes Procedures)  Unix/Intel Servers  Incident Management  Server Operations  High Availability  File Management Storage Planning  Capacity Management  Storage Performance Management | Data Center and Wide Area LAN/WAN Management  Enterprise Internet Services  Regulatory/Change Management  Network Engineering  Standards  LAN/WAN Management  Network Operations and Management  Network Capacity/Availability Management  Network HW/SW Management  Network Security  Network M/A/C/D |
| Data Center Architecture Planning  Hardware/Facilities Planning  Unix/Intel Servers  Platform Configuration Management  Performance Management  Capacity Management  Batch Operations/Scheduling  Storage Management  Backup/Restore  Media Management, Media Operations, Offsite Storage | Data Center Facilities Management  Site Maintenance and Operations  Site Availability Management  Routine Maintenance and Upgrades  Non-Technical Services (parking lot, landscaping, snow removal etc.) |

  - Compute Requirements

    - Client Computing

Offerors must not propose solutions that require custom PC’s, Laptops, Notebooks etc. Unless otherwise specified in the SOW request, the State will source its own Client computing hardware and the Offeror’s proposed solutions are required to be compatible with the State’s hardware.

    - Server / OS

Offerors must propose solutions that comply with the State’s supported Server / OS versions.

The following are the State’s Required Server and OS versions.

Table 21 – Supported Server/OS versions

| Operating Systen | Version | Edition |
| --- | --- | --- |
| Microsoft Windows Server | 2012, 2012 R2 | Standard, Enterprise, & Datacenter |
| RedHat Linux | 7 | Enterprise |
| SUSE Linux | 11 | Enterprise |
| IBM AIX | 7.1 |  |
| Oracle Enterprise Linux |  | Enterprise |

When Offerors are proposing on-premise solutions, these solutions must comply with the State’s supported Server Compute Platforms.

The State hosts and manages the Virtual Server hardware and Virtualization layer. The State is also responsible for managing the server’s Operating System (OS). This service includes 1 virtual CPU (vCPU), 1 GB of RAM and 50 GB of Capacity Disk Storage.  Customers can request up to 8 vCPUs and 24GB of RAM.

For Ohio Benefits and the Ohio Administrative Knowledge System (OAKS) – Exalogic Version 2.0.6.0.2

    - Ohio Cloud: Hypervisor Environment

When Offerors are proposing on-premise solutions, these solutions must comply with the State’s supported VMware vSphere, and IBM Power Hypervisor environment.

For Ohio Benefits and OAKS – Oracle Virtual Manager Version 3.3.1, Xen

  - Storage and Backup Requirements

    - Storage Pools

The State provides three pools (tiers) of storage with the ability to use and allocate the appropriate storage type based on predetermined business criticality and requirements. Storage pools are designed to support different I/O workloads.

When Offerors are proposing on-premise solutions, these solutions must take advantage of the State’s Storage Service Offerings.

For Ohio Benefits and OAKS - HA (High Availability) storage used with Mirror configuration.

The pools and their standard use cases are below:

Table 3 – State Supported Storage Pools

| Storage Pool | Availability | Performance | Typical Applications |
| --- | --- | --- | --- |
| Performance | Highest | Fast | Performance pool suited for high availability applications, with high I/O (databases). |
| General | High | Fast | General pool suitable for file servers, etc. |
| Capacity | High | Average | Capacity pool suitable for file servers, images and backup / archive). Not suited for high random I/O. |

    - Backup

When Offerors are proposing on-premise solutions, these solutions must take advantage of the State’s Backup Service Offering.

Backup service uses IBM Tivoli Storage Manager Software and provides for nightly backups of customer data.  It also provides for necessary restores due to data loss or corruption.  The option of performing additional backups, archiving, restoring or retrieving functions is available for customer data. OIT backup facilities provide a high degree of stability and recoverability as backups are duplicated to the alternate site. All critical production systems must also use the State’s DR facility.

For Ohio Benefits - Symantec NetBackup is the Enterprise backup solution.

  - Networking Requirements: Local Area Network (LAN) / Wide Area Network (WAN)

Offerors must propose solutions that work within the State‘s LAN / WAN infrastructure.

The State of Ohio’s One Network is a unified solution that brings together Design, Engineering, Operations, Service Delivery, Security, Mobility, Management, and Network Infrastructure to target and solve key Government challenges by focusing on processes, procedures, consistency and accountability across all aspects of State and Local Government.

Ohio One Network can deliver an enterprise network access experience for their customers regardless of location or device and deliver a consistent, reliable network access method.

The State provides a high bandwidth internal network for internal applications to communicate across the State’s LAN / WAN infrastructure. Normal traffic patterns at major sites should be supported.

Today, the State’s WAN (OARnet) consists of more than 1,850 miles of fiber-optic backbone, with more than 1,500 miles of it operating at ultrafast 100 Gbps speeds. The network blankets the state, providing connectivity to all State Government Agencies.

The State of Ohio Network infrastructure utilizes private addressing, reverse proxy technology and Network Address Translation (NAT). All applications that are to be deployed within the infrastructure must be tolerant of these technologies for both internal product interaction as well as external user access to the proposed system, infrastructure or application.

The State Network team will review applications requirements involving excessive bandwidth (i.e. voice, video, telemetry, or applications) deployed at remote sites.

  - Application Requirements

    - Application Platforms

When Offerors are proposing on-premise solutions, these solutions must be developed in open or industry standard languages (e.g. Java, .NET, PHP, etc.)

    - Open API’s

Proposed vendor applications must be developed with standards-based Open API’s.  An open API is an application program interface that provides programmatic access to software applications.  Proposed vendor applications must describe in detail all available features and functionality accessible via APIs.

    - SOA (Service Oriented Architecture)

When Offerors are proposing on-premise solutions, these solutions must be developed using a standards-based Service Oriented Architecture (SOA) model.

  - Database Platforms

Proposed vendor application designs must run on databases that comply with the State’s supported Database Platforms.

- DB2 Version 10

- SQL 2012 or higher

- ORACLE  11g and 12C

- Exadata Version 11.2.3.2.1

  - Enterprise Application Services

The State of Ohio Office of Information Technology (OIT) provides a number of Enterprise Shared Services to State agencies as outline in the IT Services Catalog available at: http://das.ohio.gov/Divisions/InformationTechnology/StateofOhioITServiceCatalog.aspx

At a minimum, proposed vendor application designs that include the following Application Services must use the Application IT Services outlined in the IT Services Catalog.

    - Health and Human Services: Integrated Eligibility

The Integrated Eligibility Enterprise platform provides four key distinct technology domains / capabilities:

- Common Enterprise Portal – includes User Interface and User Experience Management, Access Control, Collaboration, Communications and Document Search capability

- Enterprise Information Exchange – includes Discovery Services (Application and Data Integration, Master Data Management (MDM) Master Person Index and Record Locator Service), Business Process Management, Consent Management, Master Provider Index and Security Management

- Analytics and Business Intelligence – Integration, Analysis and Delivery of analytics in the form of alerts, notifications and reports

- Integrated Eligibility – A common Enterprise Application framework and Rules Engine to determine eligibility and benefits for Ohio Public Benefit Programs

    - The Ohio Business Gateway (OBG)

The Ohio Business Gateway (OBG) offers Ohio's businesses a time-and money-saving online filing and payment system that helps simplify business' relationship with Government agencies.

- New Business Establishment – Provides a single, portal based web location for the establishment of new businesses in Ohio, file with the required State agencies and ensure that business compliance requirements of the State are met.

- Single Point Revenue and Fee Collection - Manage payments to State’s payment processor (CBOSS) and broker payment to multiple agencies while creating transaction logs and Business Customer “receipts”.

- One-Stop Filing and Forms - Provides guides and forms to Business Users through complex transactions that have multiple steps, forms and / or filing requirements for users on procedures to complete the process including Agencies and (if applicable) systems they will need to interact with.

- Scheduling and Reminders - Notify Business Customers of a particular event that is upcoming or past due (Filing due) using a “calendar” or “task list” metaphor.

- Collections and Confirmations – Provides a Payment Card Industry (PCI) certified web-based payment solution that supports a wide range of payment types: credit cards, debit cards, electronic checks, as well as recurring, and cash payments.

    - Ohio Administrative Knowledge System (OAKS)

OAKS is the State’s Enterprise Resource Planning (ERP) system, which provides central administrative business services such as Financial Management, Human Capital Management, Content Management via myOhio.gov, Enterprise Learning Management, and Customer Relationship Management. Core System Capabilities include (but are not limited to):

Content Management (myohio.gov)

- Centralized Communications to State Employees and State Contractors

- OAKS alerts, job aids, and news

- Statewide Top Stories

- Portal to OAKS applications

- Employee and Contractor Management

Enterprise Business Intelligence

- Key Financial and Human Resources Data, Trends and Analysis

- Cognos driven standardized and adhoc reporting

Financial Management (FIN)

- Accounts Payable

- Accounts Receivable

- Asset Management

- Billing

- eBid

- eCatalog (Ohio Marketplace)

- eInvoicing (coming Fall 2015)

- eSupplier/Offeror Maintenance

- Financial Reporting

- General Ledger

- Planning and Budgeting

- Procurement

- Travel & Expense

Enterprise Learning Management (ELM)

- Training Curriculum Development

- Training Content Delivery

Human Capital Management (HCM)

- Benefits Administration

- Payroll

- Position Management

- Time and Labor

- Workforce Administration: Employee and Contingent Workers

- Employee Self-Service

- eBenefits

- ePerformance

- Payroll

    - Enterprise Business Intelligence

- Health and Human Services Information

  - Eligibility

    - Operational Metrics

    - County Caseworker Workload

  - Claims [Q1, 2015]

  - Long Term Care [Q2, 2015]

- Financial Information

  - General Ledger (Spend, Disbursement, Actual/Forecast)

  - Travel and Expense

  - Procure to Pay (AP/PO/Offeror/Spend)

  - Capital Improvements

  - Accounts Receivable

  - Asset Management

- Workforce and Human Resources

  - Workforce Profile

  - Compensation

  - MBE/EDGE

    - Enterprise Content Management

Hyland OnBase is the State’s Enterprise Content Management system for Document Imaging and Document and Records Management. The service is designed to provision, operate and maintain the State’s Enterprise Content Management solution.

    - SharePoint

Microsoft SharePoint Server 2013 portal setup and hosting services for agencies interested in internal collaboration, external collaboration, organizational portals, business process workflow, and business intelligence. The service is designed to provision, operate and maintain the State’s enterprise Active Directory Accounts.

    - IT Service Management

ServiceNow, a cloud-based IT Service Management Tool that provides internal and external support through an automated service desk workflow based application which provides flexibility and ease of use. The IT Service Management Tool provides workflows aligning with ITIL processes such as Incident Management, Request Fulfillment, Problem Management, Change Management and Service Catalog.

    - Customer/Citizen Relationship Management (CRM)

Salesforce, is the State’s cloud-based Customer Relationship Management tool that helps agencies build stronger connections between citizens, employees, governments, services, and the information they need.

    - Enterprise Geocoding Services

Enterprise Geocoding Services (EGS) combine address standardization, geocoding, and spatial analysis into a single service.  Individual addresses can be processed in real time for on line applications or large numbers of addresses can be processed in batch mode.

    - GIS Hosting

GIS Hosting delivers dynamic maps, spatial content, and spatial analysis via the Internet. User agencies can integrate enterprise-level Geographic Information Systems (GIS) with map capabilities and spatial content into new or existing websites and applications.

  - Productivity, Administrative and Communication Requirements

    - Communication Services

The State of Ohio Office of Information Technology (OIT) provides a number of Enterprise Shared Services to State agencies as outlined in the IT Services Catalog available at: http://das.ohio.gov/Divisions/InformationTechnology/StateofOhioITServiceCatalog.aspx

At a minimum, proposed vendor application designs that include the following Communication Services must use the Communication Services outlined in the IT Services Catalog.

Exchange

- Exchange Mail

- Office 365

- Skype for Business Instant Messaging & Presence

- Enterprise Vault

- Clearwell eDiscovery

- Exchange Web Services

- Bulk Mailing

- External Mail Encryption

- Outbound Fax

- Mobile devices

EDI/Application Integration/Medicaid EDI

Lyris Listserv

On-premise application based FAX: eFAX

Fax2Mail is a “hosted” fax solution that allows agencies to seamlessly integrate inbound and outbound Fax with their existing desktop E-mail and back-office environments.  Fax2Mail is a “cloud-based” solution.

Voice over Internet Protocol (VoIP)

The CBTS VoIP service, which is open to all agencies, boards, commissions, local governments and state supported education institutions, as well as State of Ohio Cooperative Purchasing Program members, provides core telephony, voice mail, collaboration, video, audio, and auto attendant functions to eligible customers. Optional services including ACR, IVR, Call Center Solutions and SIP Trunking are also available.

- General State Security and Information Privacy Standards and Requirements

The Contractor will be responsible for maintaining information security in environments under the Contractor’s management and in accordance with State IT Security Policies. The Contractor will implement an information security policy and security capability as set forth in this agreement.

The Contractor’s responsibilities with respect to Security Services will include the following:

- Provide vulnerability management Services for the Contractor’s internal secure network connection, including supporting remediation for identified vulnerabilities as agreed.

- Support the implementation and compliance monitoring for State IT Security Policies.

- Develop, maintain, update, and implement security procedures, with State review and approval, including physical access strategies and standards, ID approval procedures and a breach of security action plan.

- Manage and administer access to the systems, networks, System software, systems files and State data, excluding end-users.

- Provide support in implementation of programs to educate State and Contractor end-users and staff on security policies and compliance.

- Install and update Systems software security, assign and reset passwords per established procedures, provide the State access to create User ID's, suspend and delete inactive logon IDs, research system security problems, maintain network access authority, assist in processing State security requests, perform security reviews to confirm that adequate security procedures are in place on an ongoing basis, and provide incident investigation support (jointly with the  State ), and provide environment and server security support and technical advice.

- Develop, implement, and maintain a set of automated and manual processes to ensure that data access rules are not compromised.

- Perform physical security functions (e.g., identification badge controls, alarm responses) at the facilities under the Contractor’s control.

- Prepare an Information Security Controls Document. This document is the security document that is used to capture the security policies and technical controls that the Contractor will implement, as requested by the State, on Contractor managed systems, supported servers and the LAN within the scope of this agreement. The Contractor will submit a draft document for State review and approval during the transition period.

The State will:

- Develop, maintain and update the State IT Security Policies, including applicable State information risk policies, standards and procedures.

- Provide a State Single Point of Contact with responsibility for account security audits;

- Support intrusion detection and prevention and vulnerability scanning pursuant to State IT Security Policies;

- Provide the State security audit findings material for the Services based upon the security policies, standards and practices in effect as of the Effective Date and any subsequent updates.

- Assist the Contractor in performing a baseline inventory of access IDs for the systems for which the Contractor has security responsibility;

- Authorize User IDs and passwords for the State personnel for the Systems software, software tools and network infrastructure systems and devices under Contractor management;

- Approve non-expiring passwords and policy exception requests, as appropriate.

  - State Provided Elements: Contractor Responsibility Considerations

The State is responsible for Network Layer (meaning the internet Protocol suite and the open systems interconnection model of computer networking protocols and methods to process communications across the IP network) system services and functions that build upon State infrastructure environment elements, the Contractor shall not be responsible for the implementation of Security Services of these systems as these shall be retained by the State.

To the extent that Contractor’s access or utilize State provided networks, the Contractor is responsible for adhering to State policies and use procedures and do so in a manner as to not diminish established State capabilities and standards.

The Contractor will be responsible for maintaining the security of information in environment elements that it accesses, utilizes, develops or manages in accordance with the State Security Policy.  The Contractor will implement information security policies and capabilities, upon review and agreement by the State, based on the Contractors standard service center security processes that satisfy the State’s requirements contained herein.

The Contractor’s responsibilities with respect to security services must also include the following:

- Support intrusion detection & prevention including prompt agency notification of such events, reporting, monitoring and assessing security events.

- Provide vulnerability management services including supporting remediation for identified vulnerabilities as agreed.

- Support the State IT Security Policy which includes the development, maintenance, updates, and implementation of security procedures with the agency’s review and approval, including physical access strategies and standards, ID approval procedures and a breach of security action plan.

- Support OIT in the implementation, maintenance and updating of statewide data security policies, including the State information risk policies, standards and procedures.

- Managing and administering access to the systems, networks, Operating Software or System Software, (including programs, device drivers, microcode and related code supporting documentation and media that: 1) perform tasks basic to the functioning of data processing and network connectivity; and 2) are required to operate Applications Software), systems files and the State Data.

- Supporting the State in implementation of programs to raise the awareness of End Users and staff personnel as to the existence and importance of security policy compliance.

- Installing and updating State provided or approved system security Software, assigning and resetting passwords per established procedures, providing the agency access to create user ID's, suspend and delete inactive logon IDs, research system security problems, maintain network access authority, assisting in processing the agency requested security requests, performing security audits to confirm that adequate security procedures are in place on an ongoing basis, with the agency’s assistance providing incident investigation support, and providing environment and server security support and technical advice.

- Developing, implementing, and maintaining a set of automated and manual processes so that the State data access rules, as they are made known by the State, are not compromised.

- Performing physical security functions (e.g., identification badge controls, alarm responses) at the facilities under Contractor control.

  - Periodic Security and Privacy Audits

The State shall be responsible for conducting periodic security and privacy audits and generally utilizes members of the OIT Chief Information Security Officer and Privacy teams, the OBM Office of Internal Audit and the Auditor of State, depending on the focus area of an audit. Should an audit issue or finding be discovered the following resolution path shall apply:

- If a security or privacy issue is determined to be pre-existing to this agreement, the State will have responsibility to address or resolve the issue. Dependent on the nature of the issue the State may elect to contract with the Contractor under mutually agreeable terms for those specific resolution services at that time or elect to address the issue independent of the Contractor.

- For in-scope environments and services, all new systems implemented or deployed by the Contractor shall comply with State security and privacy policies.

  - Annual Security Plan: State and Contractor Obligations

The Contractor will develop, implement and thereafter maintain annually a Security Plan for review, comment and approval by the State Information Security and Privacy Officer, that a minimum must include and implement processes for the following items related to the system and services:

- Security policies

- Logical security controls (privacy, user access and authentication, user permissions, etc.)

- Technical security controls and security architecture (communications, hardware, data, physical access, software, operating system, encryption, etc.)

- Security processes (security assessments, risk assessments, incident response, etc.)

- Detail the technical specifics to satisfy the following:

- Network segmentation

- Perimeter security

- Application security and data sensitivity classification

- PHI and PII data elements

- Intrusion management

- Monitoring and reporting

- Host hardening

- Remote access

- Encryption

- State-wide active directory services for authentication

- Interface security

- Security test procedures

- Managing network security devices

- Security patch management

- Detailed diagrams depicting all security-related devices and subsystems and their relationships with other systems for which they provide controls

- Secure communications over the Internet

The Security Plan must detail how security will be controlled during the implementation of the System and Services and contain the following:

- High-level description of the program and projects

- Security risks and concerns

- Security roles and responsibilities

- Program and project security policies and guidelines

- Security-specific project deliverables and processes

- Security team review and approval process

- Security-Identity management and Access Control for Contractor and State joiners, movers, and leavers

- Data Protection Plan for personal/sensitive data within the projects

- Business continuity and disaster recovery plan for the projects

- Infrastructure architecture and security processes

- Application security and industry best practices for the projects

- Vulnerability and threat management plan (cyber security)

  - State Network Access (VPN)

Any remote access to State systems and networks, Contractor or otherwise, must employ secure data transmission protocols, including the secure sockets layer (SSL) protocol and public key authentication, signing and encryption. In addition, any remote access solution must use Secure Multipurpose Internet Mail Extensions (S/MIME) to provide encryption and non-repudiation services through digital certificates and the provided PKI.  Multi-factor authentication is to be employed for users with privileged network access by leveraging the State of Ohio RSA solution.

  - Security and Data Protection.

All Services must also operate at the [moderate level baseline] as defined in the National Institute of Standards and Technology (“NIST”) 800-53 Rev. 3 [moderate baseline requirements], be consistent with Federal Information Security Management Act (“FISMA”) requirements, and offer a customizable and extendable capability based on open-standards APIs that enable integration with third party applications.  Additionally, they must provide the State’s systems administrators with 24x7 visibility into the services through a real-time, web-based “dashboard” capability that enables them to monitor, in real or near real time, the Services’ performance against the established SLAs and promised operational parameters.

  - State Information Technology Policies

The Contractor is responsible for maintaining the security of information in environment elements under direct management and in accordance with State Security policies and standards. The Contractor will implement information security policies and capabilities as set forth in Statements of Work and, upon review and agreement by the State, based on the Offeror’s standard service center security processes that satisfy the State’s requirements contained herein. The Offeror’s responsibilities with respect to security services include the following:

- Support intrusion detection & prevention including prompt agency notification of such events, reporting, monitoring and assessing security events.

- Support the State IT Security Policy which includes the development, maintenance, updates, and implementation of security procedures with the agency’s review and approval, including physical access strategies and standards, ID approval procedures and a breach of security action plan.

- Managing and administering access to the Operating Software, systems files and the State Data.

- Installing and updating State provided or approved system security Software, assigning and resetting administrative passwords per established procedures, providing the agency access to create administrative user ID's, suspending and deleting inactive logon IDs, researching system security problems, maintaining network access authority, assist processing of the agency requested security requests, performing security audits to confirm that adequate security procedures are in place on an ongoing basis, with the agency’s assistance providing incident investigation support, and providing environment and server security support and technical advice.

- Developing, implementing, and maintaining a set of automated and manual processes so that the State data access rules are not compromised.

- Where the Contractor identifies a potential issue in maintaining an “as provided” State infrastructure element with the more stringent requirement of an agency security policy (which may be federally mandated or otherwise required by law), identifying to agencies the nature of the issue, and if possible, potential remedies for consideration by the State agency.

- The State shall be responsible for conducting periodic security and privacy audits and generally utilizes members of the OIT Chief Information Security Officer and Privacy teams, the OBM Office of Internal Audit and the Auditor of State, depending on the focus area of an audit. Should an audit issue be discovered the following resolution path shall apply:

- If a security or privacy issue is determined to be pre-existing to this agreement, the State will have responsibility to address or resolve the issue. Dependent on the nature of the issue the State may elect to contract with the Contractor under mutually agreeable terms for those specific resolution services at that time or elect to address the issue independent of the Contractor.

- If over the course of delivering services to the State under this Statement of Work for in-scope environments the Contractor becomes aware of an issue, or a potential issue that was not detected by security and privacy teams the Contractor is to notify the State within two (2) hours. This notification shall not minimize the more stringent Service Level Agreements pertaining to security scans and breaches contained herein, which due to the nature of an active breach shall take precedence over this notification. Dependent on the nature of the issue the State may elect to contract with the Contractor under mutually agreeable terms for those specific resolution services at that time or elect to address the issue independent of the Contractor.

- For in-scope environments and services, all new systems implemented or deployed by the Contractor shall comply with State security and privacy policies.

The Contractor will comply with State Security and Privacy policies and standards. For purposes of convenience, a compendium of links to this information is provided in the Table below.

Table 4 - State of Ohio Security and Privacy Policies

| Item | Link |
| --- | --- |
| Statewide IT Standards | http://das.ohio.gov/Divisions/InformationTechnology/StateofOhioITStandards.aspx |
| Statewide IT Bulletins | http://das.ohio.gov/Divisions/InformationTechnology/StateofOhioITBulletins.aspx |
| IT Policies and Standards | http://das.ohio.gov/Divisions/InformationTechnology/StateofOhioITPolicies/tabid/107/Default.aspx |
| DAS Standards (Computing and?? | 100-11 Protecting Privacy), (700 Series – Computing) and (2000 Series – IT Operations and Management) http://das.ohio.gov/Divisions/DirectorsOffice/EmployeesServices/DASPolicies/tabid/463/Default.aspx |

- State and Federal Data Privacy Requirements

Because the privacy of individuals’ personally identifiable information (PII) and  State Sensitive Information, generally information that is not subject to disclosures under Ohio Public Records law, (SSI) is a key element to maintaining the public’s trust in working with the State, all systems and services shall be designed and shall function according to the following fair information practices principles. To the extent that personally identifiable information in the system is “protected health information” under the HIPAA Privacy Rule, these principles shall be implemented in alignment with the HIPAA Privacy Rule. To the extent that there is PII in the system that is not “protected health information” under HIPAA, these principles shall still be implemented and, when applicable, aligned to other law or regulation.

All parties to this agreement specifically agree to comply with state and federal confidentiality and information disclosure laws, rules and regulations applicable to work associated with this SOW request including but not limited to:

- United States Code 42 USC 1320d through 1320d-8 (HIPAA);

- IRS 1075 pertaining to FTI data;

- Code of Federal Regulations, 42 CFR 431.300, 431.302, 431.305, 431.306, 435.945,45 CFR164.502 (e) and 164.504 (e);

- Ohio Revised Code, ORC 173.20, 173.22, 1347.01 through 1347.99, 2305.24, 2305.251, 3701.243, 3701.028, 4123.27, 5101.26, 5101.27, 5101.572, 5112.21, and 5111.61; and

- Corresponding Ohio Administrative Code Rules and Updates.

- Systems and Services must support and comply with the State’s security operational support model which is aligned to NIST 800-53 Revision 3.

  - Protection of State Data

Protection of State Data. To protect State Data as described in this agreement, in addition to its other duties regarding State Data, Contractor will:

- Maintain in confidence any personally identifiable information (“PI”) and State Sensitive Information (“SSI”) it may obtain, maintain, process, or otherwise receive from or through the State in the course of the Agreement;

- Use and permit its employees, officers, agents, and independent Contractors to use any PI/SSI received from the State solely for those purposes expressly contemplated by the Agreement;

- Not sell, rent, lease or disclose, or permit its employees, officers, agents, and independent Contractors to sell, rent, lease, or disclose, any such PI/SSI to any third party, except as permitted under this Agreement or required by applicable law, regulation, or court order;

- Take all commercially reasonable steps to (a) protect the confidentiality of PI/SSI received from the State and (b) establish and maintain physical, technical and administrative safeguards to prevent unauthorized access by third parties to PI/SSI received by Contractor from the State;

- Give access to PI/SSI of the State only to those individual employees, officers, agents, and independent Contractors who reasonably require access to such information in connection with the performance of Contractor’s obligations under this Agreement;

- Upon request by the State, promptly destroy or return to the State in a format designated by the State all PI/SSI received from the State;

- Cooperate with any attempt by the State to monitor Contractor’s compliance with the foregoing obligations as reasonably requested by the State from time to time. The State shall be responsible for all costs incurred by Contractor for compliance with this provision of this subsection;

- Establish and maintain data security policies and procedures designed to ensure the following:

- Security and confidentiality of PI/SSI;

- Protection against anticipated threats or hazards to the security or integrity of PI/SSI; and

- Protection against the unauthorized access or use of PI/SSI.

    - Disclosure

Disclosure to Third Parties. This Agreement shall not be deemed to prohibit disclosures in the following cases:

- Required by applicable law, regulation, court order or subpoena; provided that, if the Contractor or any of its representatives are ordered or requested to disclose any information provided by the State, whether PI/SSI or otherwise, pursuant to court or administrative order, subpoena, summons, or other legal process, Contractor will promptly notify the State (unless prohibited from doing so by law, rule, regulation or court order) in order that the State may have the opportunity to seek a protective order or take other appropriate action. Contractor will also cooperate in the State’s efforts to obtain a protective order or other reasonable assurance that confidential treatment will be accorded the information provided by the State. If, in the absence of a protective order, Contractor is compelled as a matter of law to disclose the information provided by the State, Contractor may disclose to the party compelling disclosure only the part of such information as is required by law to be disclosed (in which case, prior to such disclosure, Contractor will advise and consult with the State and its counsel as to such disclosure and the nature of wording of such disclosure) and Contractor will use commercially reasonable efforts to obtain confidential treatment therefore;

- To State auditors or regulators;

- To service providers and agents of either party as permitted by law, provided that such service providers and agents are subject to binding confidentiality obligations; or

- To the professional advisors of either party, provided that such advisors are obligated to maintain the confidentiality of the information they receive.

  - Handling the State’s Data

The Contractor must use due diligence to ensure computer and telecommunications systems and services involved in storing, using, or transmitting State Data are secure and to protect that data from unauthorized disclosure, modification, or destruction. “State Data” includes all data and information created by, created for, or related to the activities of the State and any information from, to, or related to all persons that conduct business or personal activities with the State. To accomplish this, the Contractor must adhere to the following principles:

- Apply appropriate risk management techniques to balance the need for security measures against the sensitivity of the State Data.

- Ensure that its internal security policies, plans, and procedures address the basic security elements of confidentiality, integrity, and availability.

- Maintain plans and policies that include methods to protect against security and integrity threats and vulnerabilities, as well as detect and respond to those threats and vulnerabilities.

- Maintain appropriate identification and authentication processes for information systems and services associated with State Data.

- Maintain appropriate access control and authorization policies, plans, and procedures to protect system assets and other information resources associated with State Data.

- Implement and manage security audit logging on information systems, including computers and network devices.

  - Contractor Access to State Networks Systems and Data

The Contractor must maintain a robust boundary security capacity that incorporates generally recognized system hardening techniques. This includes determining which ports and services are required to support access to systems that hold State Data, limiting access to only these points, and disable all others.

To do this, the Contractor must:

- Use assets and techniques such as properly configured firewalls, a demilitarized zone for handling public traffic, host-to-host management, Internet protocol specification for source and destination, strong authentication, encryption, packet filtering, activity logging, and implementation of system security fixes and patches as they become available.

- Use two-factor authentication to limit access to systems that contain particularly sensitive State Data, such as personally identifiable data.

- Assume all State Data and information is both confidential and critical for State operations, and the Contractor’s security policies, plans, and procedure for the handling, storage, backup, access, and, if appropriate, destruction of that data must be commensurate to this level of sensitivity unless the State instructs the Contractor otherwise in writing.

- Employ appropriate intrusion and attack prevention and detection capabilities. Those capabilities must track unauthorized access and attempts to access the State’s Data, as well as attacks on the Contractor’s infrastructure associated with the State’s data. Further, the Contractor must monitor and appropriately address information from its system tools used to prevent and detect unauthorized access to and attacks on the infrastructure associated with the State’s Data.

- Use appropriate measures to ensure that State Data is secure before transferring control of any systems or media on which State Data is stored. The method of securing the State Data must be appropriate to the situation and may include erasure, destruction, or encryption of the State Data before transfer of control. The transfer of any such system or media must be reasonably necessary for the performance of the Contractor’s obligations under this Contract.

- Have a business continuity plan in place that the Contractor tests and updates at least annually. The plan must address procedures for response to emergencies and other business interruptions. Part of the plan must address backing up and storing data at a location sufficiently remote from the facilities at which the Contractor maintains the State’s Data in case of loss of that data at the primary site. The plan also must address the rapid restoration, relocation, or replacement of resources associated with the State’s Data in the case of a disaster or other business interruption. The Contractor’s business continuity plan must address short- and long-term restoration, relocation, or replacement of resources that will ensure the smooth continuation of operations related to the State’s Data. Such resources may include, among others, communications, supplies, transportation, space, power and environmental controls, documentation, people, data, software, and hardware. The Contractor also must provide for reviewing, testing, and adjusting the plan on an annual basis.

- Not allow the State’s Data to be loaded onto portable computing devices or portable storage components or media unless necessary to perform its obligations under this Contract properly. Even then, the Contractor may permit such only if adequate security measures are in place to ensure the integrity and security of the State Data.  Those measures must include a policy on physical security for such devices to minimize the risks of theft and unauthorized access that includes a prohibition against viewing sensitive or confidential data in public or common areas.

- Ensure that portable computing devices must have anti-virus software, personal firewalls, and system password protection. In addition, the State’s Data must be encrypted when stored on any portable computing or storage device or media or when transmitted from them across any data network.

- Maintain an accurate inventory of all such devices and the individuals to whom they are assigned.

  - Portable Devices, Data Transfer and Media

Any encryption requirement identified in this Supplement means encryption that complies with National Institute of Standards Federal Information Processing Standard 140-2 as demonstrated by a valid FIPS certificate number. Any sensitive State Data transmitted over a network, or taken off site via removable media must be encrypted pursuant to the State’s Data encryption standard ITS-SEC-01 Data Encryption and Cryptography.

The Contractor must have reporting requirements for lost or stolen portable computing devices authorized for use with State Data and must report any loss or theft of such to the State in writing as quickly as reasonably possible. The Contractor also must maintain an incident response capability for all security breaches involving State Data whether involving mobile devices or media or not. The Contractor must detail this capability in a written policy that defines procedures for how the Contractor will detect, evaluate, and respond to adverse events that may indicate a breach or attempt to attack or access State Data or the infrastructure associated with State Data.

To the extent the State requires the Contractor to adhere to specific processes or procedures in addition to those set forth above in order for the Contractor to comply with the managed services principles enumerated herein, those processes or procedures are set forth in this agreement.

  - Limited Use; Survival of Obligations.

Contractor may use PI/SSI only as necessary for Contractor’s performance under or pursuant to rights granted in this Agreement and for no other purpose. Contractor’s limited right to use PI/SSI expires upon conclusion, non-renewal or termination of this Agreement for any reason. Contractor’s obligations of confidentiality and non-disclosure survive termination or expiration for any reason of this Agreement.

  - Disposal of PI/SSI.

Upon expiration of Contractor’s limited right to use PI/SSI, Contractor must return all physical embodiments to the State or, with the State’s permission; Contractor may destroy PI/SSI. Upon the State’s request, Contractor shall provide written certification to the State that Contractor has returned, or destroyed, all such PI/SSI in Contractor’s possession.

  - Remedies

If Contractor or any of its representatives or agents breaches the covenants set forth in these provisions, irreparable injury may result to the State or third parties entrusting PI/SSI to the State. Therefore, the State’s remedies at law may be inadequate and the State shall be entitled to seek an injunction to restrain any continuing breach. Notwithstanding any limitation on Contractor’s liability, the State shall further be entitled to any other rights or remedies that it may have in law or in equity.

  - Prohibition on Off-Shore and Unapproved Access

The Contractor shall comply in all respects with U.S. statutes, regulations, and administrative requirements regarding its relationships with non-U.S. governmental and quasi-governmental entities including, but not limited to the export control regulations of the International Traffic in Arms Regulations (“ITAR”) and the Export Administration Act (“EAA”); the anti-boycott and embargo regulations and guidelines issued under the EAA, and the regulations of the U.S. Department of the Treasury, Office of Foreign Assets Control, HIPPA Privacy Rules and other conventions as described and required in this Supplement.

The Contractor will provide resources for the work described herein with natural persons who are lawful permanent residents as defined in 8 U.S.C. 1101 (a)(20) or who are protected individuals as defined by 8 U.S.C. 1324b(a)(3). It also means any corporation, business association, partnership, society, trust, or any other entity, organization or group that is incorporated to do business in the U.S. It also includes any governmental (federal, state, local), entity.

The State specifically prohibits sending, taking or making available remotely (directly or indirectly), any State information including data, software, code, intellectual property, designs and specifications, system logs, system data, personal or identifying information and related materials out of the United States in any manner, except by mere travel outside of the U.S. by a person whose personal knowledge includes technical data; or transferring registration, control, or ownership to a foreign person, whether in the U.S. or abroad, or disclosing (including oral or visual disclosure) or transferring in the United States any State article to an embassy, any agency or subdivision of a foreign government (e.g., diplomatic missions); or disclosing (including oral or visual disclosure) or transferring data to a foreign person, whether in the U.S. or abroad.

It is the responsibility of all individuals working at the State to understand and comply with the policy set forth in this document as it pertains to end-use export controls regarding State restricted information.

Where the Contractor is handling confidential employee or citizen data associated with Human Resources data, the Contractor will comply with data handling privacy requirements associated with HIPAA and as further defined by The United States Department of Health and Human Services Privacy Requirements and outlined in http://www.hhs.gov/sites/default/files/privacysummary.pdf

It is the responsibility of all Contractor individuals working at the State to understand and comply with the policy set forth in this document as it pertains to end-use export controls regarding State restricted information.

Where the Contractor is handling confidential or sensitive State, employee, citizen or Ohio Business data associated with State data, the Contractor will comply with data handling privacy requirements associated with the data HIPAA and as further defined by The United States Department of Health and Human Services Privacy Requirements and outlined in http://www.hhs.gov/sites/default/files/privacysummary.pdf

  - Background Check of Contractor Personnel

Contractor agrees that (1) it will conduct 3rd party criminal background checks on Contractor personnel who will perform Sensitive Services (as defined below), and (2) no Ineligible Personnel will perform Sensitive Services under this Agreement. “Ineligible Personnel” means any person who (a) has been convicted at any time of any criminal offense involving dishonesty, a breach of trust, or money laundering, or who has entered into a pre-trial diversion or similar program in connection with a prosecution for such offense, (b) is named by the Office of Foreign Asset Control (OFAC) as a Specially Designated National, or (b) has been convicted of a felony.

“Sensitive Services” means those services that (i) require access to Customer/Consumer Information, (ii) relate to the State’s computer networks, information systems, databases or secure facilities under circumstances that would permit modifications to such systems, or (iii) involve unsupervised access to secure facilities (“Sensitive Services”).

Upon request, Contractor will provide written evidence that all of Contractor’s personnel providing Sensitive Services have undergone a criminal background check and are eligible to provide Sensitive Services. In the event that Contractor does not comply with the terms of this section, the State may, in its sole and absolute discretion, terminate this Contract immediately without further liability.

  - Federal Tax Information

Contract Language for General Services

In order to protect risk of loss, breach, or misuse of Federal Tax Information (“FTI”) held by government agencies, the Internal Revenue Service issued Publication 1075 which includes specific language to include in any State contract in which FTI may be disclosed.

    - Performance

In performance of this Contract, the Contractor agrees to comply with and assume responsibility for compliance by his or her employees with the following requirements:

- All work will be done under the supervision of the Contractor or the Contractor's employees.

- Any return or return information made available in any format shall be used only for the purpose of carrying out the provisions of this Contract. Information contained in such material will be treated as confidential and will not be divulged or made known in any manner to any person except as may be necessary in the performance of this Contract.
Disclosure to anyone other than an officer or employee of the Contractor will be
prohibited.

- All returns and return information will be accounted for upon receipt and properly stored before, during, and after processing. In addition, all related output will be given the same level of protection as required for the source material.

- The Contractor certifies that the data processed during the performance of this Contract will be completely purged from all data storage components of his or her computer facility, and no output will be retained by the Contractor at the time the work is completed. If immediate purging of all data storage components is not possible, the Contractor certifies that any IRS data remaining in any storage component will be safeguarded to prevent unauthorized disclosures.

- Any spoilage or any intermediate hard copy printout that may result during the processing of IRS data will be given to the agency or his or her designee. When this is not possible, the Contractor will be responsible for the destruction of the spoilage or any intermediate hard copy printouts, and will provide the agency or his or her designee with a statement containing the date of destruction, description of material destroyed, and the method used.

- All computer systems receiving, processing, storing, or transmitting Federal Tax Information must meet the requirements defined in IRS Publication 1075. To meet functional and assurance requirements, the security features of the environment must provide for the managerial, operations, and technical controls. All security features must be available and activated to protect against unauthorized use of and access to Federal Tax Information.

- No work involving Federal Tax Information furnished under this Contract will be
subcontracted without prior written approval of the IRS.

- The Contractor will maintain a list of employees authorized access. Such list will be provided to the agency and, upon request, to the IRS reviewing office.

- The agency will have the right to void the Contract if the Contractor fails to provide the safeguards described above.

    - Criminal/Civil Sanctions

- Each officer or employee of any person to whom returns or return information is or may be disclosed will be notified in writing by such person that returns or return information disclosed to such officer or employee can be used only for a purpose and to the extent authorized herein, and that further disclosure of any such returns or return information for a purpose or to an extent unauthorized herein constitutes a felony punishable upon conviction by a fine of as much as $5,000 or imprisonment for as long as 5 years, or both, together with the costs of prosecution. Such person shall also notify each such officer and employee that any such unauthorized further disclosure of returns or return information may also result in an award of civil damages against the officer or employee in an amount not less than $1,000 with respect to each instance of unauthorized disclosure. These penalties are prescribed by IRCs7213 and 7431 and set forth at 26 CFR 301.6103(n)-1.

- Each officer or employee of any person to whom returns or return information is or may be disclosed shall be notified in writing by such person that any return or return information made available in any format shall be used only for the purpose of carrying out the provisions of this Contract. Information contained in such material shall be treated as confidential and shall not be divulged or made known in any manner to any person except as may be necessary in the performance of the Contract. Inspection by or disclosure to anyone without an official need-to-know constitutes a criminal misdemeanor punishable upon conviction by a fine of as much as $1,000 or imprisonment for as long as 1 year, or both, together with the costs of prosecution. Such person shall also notify each such officer and employee that any such unauthorized inspection or disclosure of the officer or employee (United States for Federal employees) in an amount equal to the sum of the greater of $1,000 for each act of unauthorized inspection or disclosure with respect to which such defendant is found liable or the sum of the actual damages sustained by the plaintiff as a result of such unauthorized inspection or disclosure plus in the case of a willful inspection or disclosure which is the result of gross negligence, punitive damages, plus the costs of the action. These penalties are prescribed by IRC 7213A and 7431.

- Additionally, it is incumbent upon the Contractor to inform its officers and employees of the penalties for improper disclosure imposed by the Privacy Act of 1974, 5 U.S.C. 552a. Specifically, 5 U.S.C. 552a(i)(1), which is made applicable to Contractors by 5 U.S.C. 552a(m)(1), provides that any officer or employee of a Contractor, who by virtue of his/her employment or official position, has possession of or access to agency records which contain individually identifiable information, the disclosure of which is prohibited by the Privacy Act or regulations established thereunder, and who knowing that disclosure of the specific material is prohibited, willfully discloses the material in any manner to any person or agency not entitled to receive it, shall be guilty of a misdemeanor and fined not more than $5,000.

- Granting a Contractor access to FTI must be preceded by certifying that each individual understands the agency’s security policy and procedures for safeguarding IRS information.  Contractors must maintain their authorization to access FTI through annual recertification.  The initial certification and recertification must be documented and placed in the agency’s files for review.  As part of the certification and at least annually afterwards, Contractors must be advised of the provisions of IRCs 7431, 7213, and 7213A (See Exhibit 4, Sanctions for Unauthorized Disclosure, and Exhibit 5, Civil Damages for Unauthorized Disclosure).  The training provided before the initial certification and annually thereafter must also cover the incident response policy and procedure for reporting unauthorized disclosures and data breaches.  (See Section 10)  For both the initial certification and the annual certification, the Contractor must sign, either with ink or electronic signature, a confidentiality statement certifying their understanding of the security requirements.

    - Criminal/Civil Sanctions

The IRS and the Agency shall have the right to send its officers and employees into the offices and plants of the Contractor for inspection of the facilities and operations provided for the performance of any work under this Contract. On the basis of such inspection, specific measures may be required in cases where the Contractor is found to be noncompliant with Contract safeguards.

- Contractor Responsibilities Related to Reporting of Concerns, Issues and Security/Privacy Issues

  - General

If over the course of the agreement a security or privacy issue arises, whether detected by the State, a State auditor or the Contractor, that was not existing within an in-scope environment or service prior to the commencement of any Contracted service associated with this agreement, the Contractor must:

- notify the State of the issue or acknowledge receipt of the issue within two (2) hours;

- within forty-eight (48) hours from the initial detection or communication of the issue from the State, present an potential exposure or issue assessment document to the State Account Representative and the State Chief Information Security Officer with a high level assessment as to resolution actions and a plan;

- within four (4) calendar days, and upon direction from the State, implement to the extent commercially reasonable measures to minimize the State’s exposure to security or privacy until such time as the issue is resolved; and

- upon approval from the State implement a permanent repair to the identified issue at the Contractor’s cost; and

  - Actual or Attempted Access or Disclosure

If the Contractor determines that there is any actual, attempted or suspected theft of, accidental disclosure of, loss of, or inability to account for any PI/SSI by Contractor or any of its subContractors (collectively “Disclosure”) and/or any unauthorized intrusions into Contractor’s or any of its subContractor’s facilities or secure systems (collectively “Intrusion”), Contractor must immediately:

- Notify the State within two (2) hours of the Contractor becoming aware of the unauthorized Disclosure or Intrusion;

- Investigate and determine if an Intrusion and/or Disclosure has occurred;

- Fully cooperate with the State in estimating the effect of the Disclosure or Intrusion’s effect on the State and fully cooperate to mitigate the consequences of the Disclosure or Intrusion;

- Specify corrective action to be taken; and

- Take corrective action to prevent further Disclosure and/or Intrusion.

  - Unapproved Disclosures and Intrusions: Contractor Responsibilities

Contractor must, as soon as is reasonably practicable, make a report to the State including details of the Disclosure and/or Intrusion and the corrective action Contractor has taken to prevent further Disclosure and/or Intrusion. Contractor must, in the case of a Disclosure cooperate fully with the State to notify the effected persons as to the fact of and the circumstances of the Disclosure of the PI/SSI. Additionally, Contractor must cooperate fully with all government regulatory agencies and/or law enforcement agencies having jurisdiction to investigate a Disclosure and/or any known or suspected criminal activity.

- Where the Contractor identifies a potential issue in maintaining an “as provided” State infrastructure element with the more stringent of an Agency level security policy (which may be Federally mandated or otherwise required by law), identifying to Agencies the nature of the issue, and if possible, potential remedies for consideration by the State agency.

- If over the course of delivering services to the State under this Statement of Work for in-scope environments the Contractor becomes aware of an issue, or a potential issue that was not detected by security and privacy teams the Contractor is to notify the State within two (2) hour. This notification shall not minimize the more stringent Service Level Agreements pertaining to security scans and breaches contained herein, which due to the nature of an active breach shall take precedence over this notification. Dependent on the nature of the issue the State may elect to contract with the Contractor under mutually agreeable terms for those specific resolution services at that time or elect to address the issue independent of the Contractor.

  - Security Breach Reporting and Indemnification Requirements

- In case of an actual security breach that may have compromised State Data, the Contractor must notify the State in writing of the breach within two (2) hours of the Contractor becoming aware of the breach and fully cooperate with the State to mitigate the consequences of such a breach. This includes any use or disclosure of the State data that is inconsistent with the terms of this Contract and of which the Contractor becomes aware, including but not limited to, any discovery of a use or disclosure that is not consistent with this Contract by an employee, agent, or subContractor of the Contractor.

- The Contractor must give the State full access to the details of the breach and assist the State in making any notifications to potentially affected people and organizations that the State deems are necessary or appropriate. The Contractor must document all such incidents, including its response to them, and make that documentation available to the State on request.

- In addition to any other liability under this Contract related to the Contractor’s improper disclosure of State data, and regardless of any limitation on liability of any kind in this Contract, the Contractor will be responsible for acquiring one year’s identity theft protection service on behalf of any individual or entity whose personally identifiable information is compromised while it is in the Contractor’s possession. Such identity theft protection must provide coverage from all three major credit reporting agencies and provide immediate notice through phone or email of attempts to access the individuals' credit history through those services.

- Security Review Services

As part of a regular Security Review process, the Contractor will include the following reporting and services to the State:

  - Hardware and Software Assets

The Contractor will support the State in defining and producing specific reports for both hardware and software assets. At a minimum this should include:

- Deviations to hardware baseline

- Inventory of information types by hardware device

- Software inventory against licenses (State purchased)

- Software versions and then scans of versions against patches distributed and applied

  - Security Standards by Device and Access Type

The Contractor will:

- Document security standards by device type and execute regular scans against these standards to produce exception reports

- Document and implement a process for deviation from State standards

  - Boundary Defenses

The Contractor will:

- Work with the State to support the denial of communications to/from known malicious IP addresses*

- Ensure that the OAKS network architecture separates internal systems from DMZ and extranet systems

- Require remote login access to use two-factor authentication

- Support the State’s monitoring and management of devices remotely logging into internal network

- Support the State in the configuration firewall session tracking mechanisms for addresses that access OAKS

  - Audit Log Reviews

The Contractor will:

- Work with the State to review and validate audit log settings for hardware and software

- Ensure that all OAKS systems and environments have adequate space to store logs

- Work with the State to devise and implement profiles of common events from given systems to both reduce false positives and rapidly identify active access

- Provide requirements to the State to configure operating systems to log access control events

- Design and execute bi-weekly reports to identify anomalies in system logs

- Ensure logs are written to write-only devices for all servers or a dedicated server managed by another group.

  - Application Software Security

The Contractor will:

- Perform configuration review of operating system, application and database settings

- Ensure software development personnel receive training in writing secure code

  - System Administrator Access

The Contractor will

- Inventory all administrative passwords (application, database and operating system level)

- Implement policies to change default passwords in accordance with State policies, particular following any transfer or termination of personnel (State, existing MSV or Contractor)

- Configure administrative accounts to require regular password changes

- Ensure service level accounts have cryptographically strong passwords

- Store passwords in a hashed or encrypted format

- Ensure administrative accounts are used only for administrative activities

- Implement focused auditing of administrative privileged functions

- Configure systems to log entry and alert when administrative accounts are modified

- Segregate administrator accounts based on defined roles

  - Account Access Privileges

The Contractor will:

- Review and disable accounts not associated with a business process

- Create daily report that includes locked out accounts, disabled accounts, etc.

- Implement process for revoking system access

- Automatically log off users after a standard period of inactivity

- Monitor account usage to determine dormant accounts

- Monitor access attempts to deactivated accounts through audit logging

- Profile typical account usage and implement or maintain profiles to ensure that Security profiles are implemented correctly and consistently

  - Additional Controls and Responsibilities

The Contractor will meet with the State no less frequently than annually to:

- Review, Update and Conduct Security training for personnel, based on roles

- Review the adequacy of physical and environmental controls

- Verify the encryption of sensitive data in transit

- Review access control to information based on established roles and access profiles

- Update and review system administration documentation

- Update and review system maintenance policies

- Update and Review system and integrity policies

- Revised and Implement updates to the OAKS security program plan

- Update and Implement Risk Assessment Policies and procedures

- Update and implement incident response procedures